Field Consolidation 2012

The Galveston County Youth Soccer Association (GCYS) have proposed a field consolidation to take place over the next two years. They believe that doing so will allow easier field upkeep and aid them in continuing to offer a quality program. Their proposal is below in priority order.
1st move: 3V3 fields on 23rd next to the Gulf Health Care Center. There are currently 6 fields at this location. They plan on cutting the number of fields from 6 to 4 to move them to the Saints Johns complex. Expected completion: 8/2012

2nd Move: The 4V4 fields behind First Baptist. There are currently 7.5 fields at this location and they plan on moving 6 of them to the Saint Johns’ location as well. Expected completion: 8/2013

3rd and last move: 3 6V6 fields and 3 8V8 fields behind Fatima School. They plan on moving 2 of each (2 out of 3 from 6V6 and 2 out of 3 from 8V8) to the Osborne complex which will total 6 fields at this location. Expected completion: 8/2013 

