[image: image1.jpg]SOWL BN - NT/WY 268

PROFESSIONAL SERVICES FEE SCHEDULE

(Effective 5/1/09; See Note 1)

TASK DESCRIPTION

JOB SUPERVISION AND LABOR

Senior Manager

Engineer V

Engineer IV

Engineer Il

Engineer Il

Engineer |

Engineering Technician IIl *
Engineering Technician Il *
Engineering Technician | *
Geologist |1l

Geologist I

Laboratory Manager
Laboratory Technician *
Inspector *

Professional Land Surveyor *
Crew Chief *

Survey Technician *
Accounting Technician *
Marketing Assistant *
Administrative Assistant *

*Subject to overtime at 1.5 times above rates.
TRAVEL , MILEAGE & MISC.

Per diem (per man-day MT/WY)
Lodging
Airfare
Vehicle Usage: Autos
Pickups & Suburbans

Printing / Supplies / Phone / Fax / Postage

Specialized SoftwareMHardware
Subcontractors

Laboratory Analysis
Other/Miscellaneous

** Per diem will be billed after six (6) hours in field when more than 50 miles from

office as foliows:

89.75 or 1/4 of the currert GSA reimbursement rate for every full quarter-day (8 hours) or portion
of a quarter-day greater than 3 hours. For the day of departure, the day begins at time of departure.

For the day of return, the day ends when employee arrives af authorized point

of destination (office, home, efc,)

EQUIPMENT, MATERIALS & SUPPLIES

ATV's
Boat and Trailer

GPS Equipment (Dual Frequency)
Cost per Receiver Deployed

Note 1: DOV HKM's Professional Services Fee Schedule is subject {o adjustmert
each year (May 1st) or at the end of a contract period, which ever is appropriate

Should adjustmerts be articipated or required, such adjustmerts
will not affect existing contracts without prior agreement between

Customer and DOWL HKM.

Note 2: Costs ireluded in overhead rate for reasonable requests. Requests beyord those
considered reasonable by the project manager billed at Cost +Agreed Upon Mark-up

Note 3: Speciaiized computer software or hardware necessary for  urique appiication for a
client will be billed! at a regotiated rate or unit cost.

@ o

@ o

PRICE/UNIT

150.00
135.00
115.00
95.00
85.00
72.00
85.00
70.00
50.00
115.00
75.00
85.00
50.00
85.00
95.00
70.00
50.00
55.00
60.00
55.00

39.00
Cost
Cost
0.75
1.00
Note 2
Note 3
Cost + 10%
Cost + 10%
Cost + 10%

150.00
150.00

100.00
200.00
800.00
2,400.00

UNIT

Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour
Hour

Day*
Night

Mile
Mile

Day
Day

1/2 Day
Day
Week
Month






AMENDMENT NO. 3
TO

CONTRACT FOR PROFESSIONAL ARCHITECTURAL AND ENGINEERING SERVICES

CITY OF BILLINGS WORK ORDER 03-07,

ALKALI CREEK MULTI-USE PATH

THIS AGREEMENT, made and entered into on this __________ day of ___________________, 2010, by and between the following:

CITY OF BILLINGS, a Municipal Corporation,

Billings, Montana  59103,

Hereinafter designated the City

and

DOWL HKM
PO Box 31318

Billings, Montana 59101-1318

hereinafter designated the Contractor, Consultant and/or Engineer
WITNESSETH:


WHEREAS, the City and Consultant have entered into a contract dated May 27, 2003, Contract Amendment No. 1 dated December 23, 2003 and Contract Amendment No. 2 dated July 23, 2007, for Consultant to provide engineering services to the City for Work Order 03-07, Alkali Creek Multi-Use Path, and;


WHEREAS, the City has need for additional engineering services, and;


WHEREAS, the City has authority to contract for consulting engineering services, and;

WHEREAS, the Consultant represents that he is qualified to perform such services, is in compliance with Montana Statutes relating to the registration of professional engineers and is willing to furnish such services to the City;


NOW, THEREFORE, in consideration of the terms, conditions, covenants and performance contained herein, or attached and incorporated herein, the Parties hereto agree as follows:

Part I, Section 2.A is amended as follows:
Changes to the scope of work for design and construction administration services are attached as Appendix A to this amendment.

Part I, Section 3.C is amended as follows:  


The contract shall terminate at midnight on December 31, 2011.

Appendix A, Section 3B is amended as follows:

Engineering Design Sections 1 through 3, Amendment No. 2 have been completed.  Additional services are stipulated in Appendix A, attached to and made a part of this amendment.  
Appendix B, Section 1 is amended as follows:

Include the fee information shown Appendix B, attached to and made a part of this amendment.

Appendix D is amended as follows:

Delete the existing HKM Professional Services Fee Schedule dated 2/1/07 and replace with the DOWL HKM Professional Services Fee Schedule dated 05/01/09.  
Appendix F is amended as follows:

The Consultant will provide updated insurance certificates to Billings prior to amendment approval.

All other terms and conditions of the contract to which this amendment applies shall remain in full effect.







CONSULTANT







NAME:  












BY:  













TITLE:  












DATE:  












CITY OF BILLINGS, MONTANA







BY:  














Thomas W. Hanel, Mayor






DATE:  






APPROVED AS TO FORM:

BY: 








Brent Brooks, City Attorney
Appendix A
Sections 1 through 3 of the Engineering Design phase defined under Amendment No. 2 have been completed.  Additional services covered by Amendment No. 3 include:
1. Designing and incorporating approximately 1,100 lineal feet of additional trail into the project.  The new trail segment will traverse Earl Guss Park and connect the east side of the new tunnel with an existing path that provides access to the METRA parking lot.

a. Coordination with the City, the City’s existing consultant, and Montana Department of Transportation (MDT) to implement the trail extension in conjunction with a new 6th Avenue to Bench Blvd. bridge that is currently under design.

2. Updating the plans, specifications and opinion of cost for rebidding of the original project.

a. Specifications will be modified to comply with requirements for funding from the American Recovery and Reinvestment Act (ARRA), including designation of federal Davis-Bacon wage rates, certification of construction contractor payrolls, and coordination with and receiving approval of respective agencies.
b. Project will be set up to bid with three separate schedules—1) the tunnel under Main Street; 2) the path from the Main Street sidewalk down to the west side of the tunnel; 3) the path from the east side of the tunnel, through Earl Guss Park, and tied into the existing METRA trail.
c. Distribute final plans and specifications to all required and requested agencies.

3. Updating and confirming all required permits, particularly the MDT Encroachment Permit.
4. Expanding all services under Section 4, Construction Administration.

a. Coordinate with affected agencies/companies regarding existing utilities in project vicinity.

b. Provide staking on entire project, including additional trail segment.

c. Provide construction inspection on entire project, including additional trail segment.

d. Provide necessary reporting documentation and submittals for compliance with ARRA funding.  
Appendix B
Update contract documents, MDT Encroachment Permit, etc.

Trail Design

Updated opinion of cost

Rebid project








$  25,345
Construction Administration, including staking and inspection

$  15,120
Amendment No. 3 Total






$  40,465
The amounts shown above increase the current contract total for design and bidding services from $105,000 to $130,345 and the amount for construction administration services from $63,000 to $78,120.  
Appendix D


Page 3 of 7
01/11/2010


