AMENDMENT NO. 9

TO

CONTRACT FOR PROFESSIONAL ARCHITECTURAL AND ENGINEERING SERVICES

CITY OF BILLINGS WORK ORDER 04-12,

Alkali Creek Road – Senators Blvd. To Airport Road

THIS AGREEMENT, made and entered into on _________________, 2010, by and between the following:

CITY OF BILLINGS, a Municipal Corporation,

Billings, Montana  59103,

Hereinafter designated the City

and

Kadrmas, Lee & Jackson, Inc.

PO Box 80303

Billings, Montana 59108

Hereinafter designated the Contractor

WITNESSETH:

WHEREAS, the City and Contractor have entered into a contract dated April 26, 2004, for Contractor to provide professional services to the City for Work Order 04-12, Alkali Creek Road – Senators Blvd. To Airport Road, and;

WHEREAS, the City has need for additional professional services, and;

WHEREAS, the City has authority to contract for professional services, and;

WHEREAS, the Contractor represents that he is qualified to perform such services, is in compliance with Montana Statutes relating to the registration of professional engineers and is willing to furnish such services to the City;

NOW, THEREFORE, in consideration of the terms, conditions, covenants and performance contained herein, or attached and incorporated herein, the Parties hereto agree as follows:

Part 1, Special Provision, Section 3:

Contract, as amended, shall terminate at midnight, December 31, 2011.

Appendix A, Section 3 is amended as follows:

The attached scope of work (5 pages) for Amendment No. 9 services is hereby made a part of this contract.

Appendix B, Section 1, Part A, second paragraph, is amended as follows:

For Design Engineering from Appendix A, as amended:

Previous total contract amount for Phases 1, 2, and 3 design (including Amendments 1-8)	$808,300.57

plus,

Additional design and construction administration services as per the scope of work attached to and made a part of this Amendment No. 9

$231,942.50

Total Professional Services	$1,040,243.07

All other terms and conditions of the contract, as amended, to which this amendment applies, shall remain in full effect.

CONSULTANT

NAME:  	Kadrmas, Lee & Jackson, Inc.

BY:

TITLE:  	Practice Area Leader

DATE:

CITY OF BILLINGS, MONTANA

BY:

TITLE:

DATE: