AMENDMENT NO. 1

TO

CONTRACT FOR PROFESSIONAL ARCHITECTURAL AND ENGINEERING SERVICES

CITY OF BILLINGS WORK ORDER 09-11,

Rimrock Road (17th Street West to Forsythia Boulevard)

THIS AGREEMENT, made and entered into on _________________, 2011, by and between the following:

CITY OF BILLINGS, a Municipal Corporation,

Billings, Montana  59103,

Hereinafter designated the City

and

Kadrmas, Lee & Jackson, Inc.

PO Box 80303

Billings, Montana 59108

Hereinafter designated the Contractor

WITNESSETH:

WHEREAS, the City and Contractor have entered into a contract dated August 10, 2009, for Contractor to provide professional services to the City for Work Order 09-11, and;

WHEREAS, the City has need for additional professional services, and;

WHEREAS, the City has authority to contract for professional services, and;

WHEREAS, the Contractor represents that he is qualified to perform such services, is in compliance with Montana Statutes relating to the registration of professional engineers and is willing to furnish such services to the City;

NOW, THEREFORE, in consideration of the terms, conditions, covenants and performance contained herein, or attached and incorporated herein, the Parties hereto agree as follows:

Part 1, Special Provisions, Section 3, Paragraph C:

Contract, as amended, shall terminate at midnight, December 31, 2012.

Appendix A, Section 3 is amended as follows:

The attached scope of work (5 pages) for Amendment No. 1 services is hereby made a part of this contract.

Appendix B, Section 1, Part A is amended as follows:

A. For services rendered prior to construction, Appendix A, the Engineer shall be paid based upon actual time accrued, but not to exceed the following amounts:

Project management, preliminary design, final design,

specifications and bidding	$310,000.00

plus,

Additional design and construction administration services as per the scope of work attached to and made a part of this Amendment No. 1	$207,824.00

Total Professional Services	$517,824.00

All other terms and conditions of the contract, as amended, to which this amendment applies, shall remain in full effect.

CONSULTANT

NAME:  	Kadrmas, Lee & Jackson, Inc.

BY:

TITLE:  		Practice Area Leader

DATE:

CITY OF BILLINGS, MONTANA

BY:

TITLE:

DATE: