1. THE STATE OF TEXAS

§

§

COUNTY OF HIDALGO
§

AGREEMENT FOR GENERAL ENGINEERING SERVICES

Contract No. _______________________________

THIS AGREEMENT is made, by and between HIDALGO COUNTY, acting herein by and through the Commissioner’s Court, hereinafter called the "Owner", and TEDSI Infrastructure Group, Inc., professional engineers of Mission, Texas, hereinafter called the "Engineer".


W I T N E S S E T H:

WHEREAS, the Owner desires to contract with the Engineer to provide General Engineering Services for the Design and Right Of Way Mapping of HCMDS Phase II – J-09 Lateral Drain Ditch  from North Main Drain to FM 2993 (Approx. 13.25 Miles) for Hidalgo County Precinct Number Four.

NOW, THEREFORE, the Owner and the Engineer in consideration of the mutual covenants and agreements herein contained do mutually agree as follows:

ARTICLE 1.
Employment of Engineer.  The Owner agrees to employ the Engineer and the Engineer agrees to perform general engineering, rights of way & field topographic services as stated in the articles to follow, and for having rendered such services, the Owner agrees to pay the Engineer compensation as stated in the articles to follow.

ARTICLE 2.
Character and Extent of Services. This Agreement will provide for of the Project with the following:

2.1. Scope of Work.  The Owner will furnish items and provide those services for the development of Work Authorizations and fulfillment of this Agreement, as identified in EXHIBIT “A” -Services to be Provided by the Owner, attached hereto and made a part of this Agreement.  The Engineer shall render professional engineering services for the development of said Work Authorizations and fulfillment of this Agreement as identified in EXHIBIT “B”-Services to be Provided by the Engineer, attached hereto and made a part of this Agreement. 

2.2  Classification of Services.  For this Agreement, the professional services to be provided by the Engineer, as more particularly identified in EXHIBIT “B”, attached hereto.

2.3 Schedule of Work. The Engineer shall prepare a schedule of work (hereinafter referred to as “Work Schedule”) in accordance with the terms identified in EXHIBIT “C”-Work Schedule, attached hereto and made a part of this Agreement.
ARTICLE 3.
Period of Service.  Upon execution of this Agreement, the Engineer shall proceed with the work outlined under Article 2 hereof.

3.1 Termination Date.  This Agreement shall terminate at the completion of services as defined in Exhibit B, attached hereto.  The Owner assumes no liability or obligation for payment to the Engineer for work performed or costs incurred by the Engineer prior to the date authorized by the Owner for the Engineer to begin work or during periods when work is suspended.

3.2 Suspension of Work.  Should the Owner desire to suspend the work under this Agreement, but not terminate this Agreement, the Owner shall provide thirty (30) calendar days verbal notification to the Engineer, followed by written confirmation from the Owner to the Engineer to that effect.  The thirty-day notice may be waived as agreed in writing by both the Owner and the Engineer.  The work under this Agreement may be reinstated and resumed in full force and effect within sixty (60) days of receipt of written notice from the Owner to the Engineer.  The sixty-day notice may be waived as agreed in writing by both the Owner and the Engineer.

3.3 Termination of Agreement.  This Agreement may be terminated by any of the following conditions:

(1) Commitment of Current Revenues.  In the event that, during any term hereof, the Owner does not appropriate sufficient funds to meet to the obligations of this Agreement, the Owner may terminate this Agreement upon thirty (30) days written notice to the Engineer.  The Owner agrees, however, to use reasonable efforts to secure funds necessary for the continued performance of this Agreement.  The parties intend this provision to be a continuing right to terminate this Agreement at the expiration of each budget period of the Owner pursuant to the provisions of Tex. Loc. Govt. Code Ann. § 271.903 (Vernon Supp.1995).

(2) By mutual agreement and consent, in writing, of both the Engineer and the Owner.

(3) By the Owner, upon failure of the Engineer to fulfill the Engineer’s obligations set forth herein in a satisfactory manner as determined by the Owner and in sole opinion of the Owner, after the Owner provides written notice to the Engineer of such failure and the Engineer has not corrected such failure within (30) days of such written notice by the Owner. 

(4) By the Engineer, upon failure of the Owner to fulfill the Owner’s obligations set forth herein, after the Engineer provides written notice to the Owner of such failure and the Owner has not corrected such failure within thirty (30) days of such written notice by the Engineer.

(5) By the Owner “without” cause upon thirty (30) days written notice to the Engineer.

(6) By satisfactory completion of all services and obligations described herein.

Should the Owner terminate this Agreement as herein provided, no fees other than fees due and payable at the time of termination shall thereafter be paid to the Engineer notwithstanding anything herein to the contrary.  In determining the value of the work performed by the Engineer prior to termination, the Owner shall be the sole judge of the value of such work performed.  Compensation for work at termination will be based on a percentage of the work completed at that time.  Should the Owner terminate this Agreement under (5) of the paragraph above, the amount charged during the thirty (30) day notice period shall not exceed the amount charged during the preceding ninety (90) days.

If the termination of this Agreement is due to the failure of the Engineer to fulfill the Engineer’s obligations under this Agreement, the Owner may take over the Work Authorization and prosecute the work to completion. In such case, the Engineer shall be liable to the Owner for any additional cost occasioned by the Owner.

If the Engineer defaults in the performance of this Agreement or if the Owner terminates this Agreement for fault on the part of the Engineer, the Owner will give consideration to payment of an amount in settlement to include: the actual costs incurred by the Engineer in performing the work to the date of default, the amount of work required which was satisfactorily completed to date of default, the value of the work which is usable to the Owner, the cost to the Owner of employing another consultant and/or firm to complete the work required and the time required to do so, and other factors which affect the value to the Owner of the work performed at the time of default.  This Agreement shall not be considered as specifying the exclusive remedy for any default by the Engineer, but all remedies existing at law and in equity may be availed of by either party and shall be cumulative.

The termination of the Agreement and payment of an amount in settlement as prescribed above shall extinguish all rights, duties, and obligations of the Owner and the Engineer under this Agreement, except the obligations set forth in Articles 11.2, 12, 13, 15, 16, 17, 18.3, 19, 22, and 26, hereto.

ARTICLE 4.
Progress and Coordination.  The Engineer shall, from time to time during the progress of the work, confer with the Owner.  The Engineer shall prepare and present such information as may be pertinent and necessary, or as may be requested by the Owner, in order to evaluate features of the Engineer’s services and work.

At the request of the Owner or the Engineer, conferences shall be provided at the Engineer’s office, the office of the Owner, or at other locations designated by the Owner.  These conferences shall also include evaluation of the Engineer’s services and work when requested by the Owner.

All applicable study reports shall be submitted in preliminary form for approval by the Owner before the final report is issued.  The Owner’s comments regarding the Engineer’s preliminary report will be addressed by the Engineer in the final report.

If funds by other agencies or entities are to be used for the development of the Project under this Agreement, the Engineer’s services and work will be subject to periodic review and approval by other agencies or entities, including those of the city, county, state, and/or federal agencies.

Should it be determined that the progress in the production of the Engineer’s services and work does not satisfy the requirements of the approved Work Schedule as provided by EXHIBIT “C”, attached hereto, the Owner shall review the approved Work Schedule with the Engineer to determine the corrective action needed by either the Owner or the Engineer.

The Engineer shall promptly advise the Owner in writing of events which have a significant impact upon the progress of the Engineer’s services and work and the approved Work Schedule, including:

(1) problems, delays, adverse conditions which will materially affect the ability to attain contract objectives, prevent the meeting of time schedules and goals, or preclude the timely completion and submittal of Work Authorization deliverables by the Engineer within established time periods; this disclosure will be accompanied by a statement by the Engineer of recommended or immediate action taken, or contemplated, and any Owner or other agency or entity assistance needed to resolve the situation; and

(2) favorable developments or events which enable meeting the Work Schedule goals sooner than anticipated. 

ARTICLE 5.
Compensation and Fees.  For and in consideration of the services to be rendered by the Engineer, the Owner shall compensate the Engineer as follows:

5.1 Services.  For and in consideration of the Services to be rendered by the Engineer, as identified in Article 2 and more particularly identified in EXHIBIT “B”, attached hereto, the maximum amount payable by the Owner to the Engineer for Services, subject to adjustment in accordance with Article 6.1 herein, will be provided in each work authorization issued.  Payments to the Engineer for Services shall be made by the Owner, upon presentation by the Engineer of the monthly Request for Payment, in accordance with the terms and provisions of Article 6 herein. 

5.2 Special Services. Those services that may be required to be provided by the Engineer as Special Services are set forth below and more particularly described in EXHIBIT “B”, attached hereto.  For and in consideration of these Special Services rendered as required by the Engineer, the Owner shall pay the Engineer a negotiated lump sum fee (hereinafter referred to as “Special Services Fee”) at the hourly labor rates and non-labor rates (hereinafter referred to as “Contract Rates”) specified in EXHIBIT “D”-Contract Rates, attached hereto and made a part of this Agreement, and as follows:

1. RESIDENT OR SITE ENGINEER, INSPECTOR.   Actual performance of services of project site engineer, resident engineer and/or inspector, if required by Owner.

2. DOCUMENT COPIES.  Actual performance and / or providing of additional copies (over 3) of  reports; additional copies (over 3) of plans (contract drawings), specifications, and estimates (PS&E); additional copies (over 3) of bidding documents; additional copies (over 3) of as-built drawings.

3. EXTRA TRAVEL.  Extra travel required of Engineer and authorized by Owner to points outside of Hidalgo County.

4. EXPERT WITNESS.  Assistance to the Owner as expert witness in any litigation with third parties, arising from the development or construction of the improvements provided in each Work Authorization.

5. MISCELLANEOUS.  Investigations involving detailed consideration of operation, maintenance and overhead expenses and (unless otherwise agreed) the preparation of rate schedules, earning and expense statements; preparation of feasibility studies; environmental document preparation; appraisals, valuations, and material audits; or inventories required for certification of force account construction performed by the Owner; preparation of change orders for extra work done by the Contractor.

	
	



ARTICLE  6.  Method of Payment.

6. 1 Request for Payment.  Payments to the Engineer for services rendered will be made while work is in progress as executed through a lump sum fee assigned to each work authorization (hereinafter referred to as “Work Authorization”) in accordance with Article 7 herein.  For each Work Authorization, the Engineer shall prepare and submit to the Owner monthly progress reports in sufficient detail to support the progress of the work and in support of a request for payment (hereinafter referred to as “Request for Payment”). The progress report shall indicate the percent completion of the work accomplished by the Engineer during the billing period and to the date of the Request for Payment.  On or before noon of the first Monday of each month during the performance of the services, the Engineer shall submit to the Owner for approval a Request for Payment. Payment of the lump sum fee for each Work Authorization identified in the Request for Payment will be in proportion to the percent completion of the work tasks identified in such Work Authorizations together with a detailed breakdown of the amount and the sum of all prior payments.  The Owner shall review each such Request for Payment and may make such exceptions as the Owner reasonably deems necessary or appropriate under the circumstances then existing.  About ten (10) working days after the Commissioners Court of the Owner meets approving such payment, the Owner shall make payment to the Engineer in the amount approved as aforesaid subject to Article 6.4 herein and below.  If OWNER fails to make any payment due ENGINEER for services and expenses within thirty days after receipt of ENGINEER's invoice therefore, the amounts due ENGINEER will be increased at the rate of 1.0% per month (or the maximum rate of interest permitted by law, if less) from said thirtieth day; and, in addition, ENGINEER may, after giving seven days' written notice to OWNER, suspend services under this Agreement until ENGINEER has been paid in full all amounts due for services, expenses and charges. Payments will be credited first to interest and then to principal. In the event of a disputed or contested billing, only that portion so contested may be withheld from payment, and the undisputed portion will be paid.
If the Work Authorization, or any portion(s) thereof, are deleted or otherwise not constructed, compensation to the Engineer by the Owner for the Work Authorization or such portions of the Work Authorization shall be only the amounts paid the Engineer for actual work performed in accordance with the Work Authorization(s) approved by the Owner. 

6.2 Final Payment.  After final completion of the work and acceptance thereof by the Owner, the Engineer shall submit a final request for payment ("Final Request for Payment") which shall set forth all amounts due and remaining unpaid to the Engineer and upon approval thereof by the Owner, the Owner shall pay to the Engineer the amount due ("Final Payment") under such Final Request for Payment in accordance with the provisions of Article 6.1 hereof. The Final Payment shall not be made until the Engineer delivers to the Owner an affidavit that so far as the Engineer has knowledge or information any and all amounts due for materials and services over which the Engineer has control have been paid.

6.3 Qualification on Obligations to Pay.  Any provision hereof to the contrary notwithstanding, the Owner shall not be obligated to make any payment (whether a payment under Article 6.1 hereof or Final Payment) to the Engineer hereunder if any one or more of the following conditions precedent exist:

(1)
The Engineer is in default of any of its obligations hereunder or otherwise is in default under this Agreement or under any contract documents related to this Agreement;

(2)
Any part of such payment is attributable to the Engineer's services which are not performed in accordance with this Agreement; provided, however, such payment shall be made as to the part thereof attributable to the Engineer's services which were performed in accordance with this Agreement; 

(3)
The Engineer has failed to make payments promptly to consultants or other third parties used in connection with the Work Authorization for which the Owner has made payment to the Engineer;

(4)
If the Owner, in good faith judgment, determines that the portion of the compensation then remaining unpaid will not be sufficient to complete the Engineer's services in accordance with this Agreement, no additional payments will be due the Engineer hereunder unless and until the Engineer, at its sole cost, performs a sufficient portion of the Engineer's services so that such portion of the compensation then remaining unpaid is determined by the Owner to be sufficient to so complete the Engineer's services.

6.4 No partial payment made hereunder shall be or construed to be final acceptance or approval of that part of the Engineer's services to which such partial payment related or relieves the Engineer of any of its obligations hereunder with respect thereto.

6.5 The Engineer shall promptly pay all bills for labor and material performed and furnished by others in connection with the performance of the Engineer's services.

6.6 Waiver.  The making of the Final Payment shall constitute a waiver of all claims by the Owner except those arising from (1) faulty or defective services of the Engineer appearing after completion of the Project, (2) failure of the Engineer's services to comply with the requirements of this Agreement or any contracts or Agreements related to the Work Authorization, or (3) terms of any special warranties required by this Agreement or provided at law or in equity.  The acceptance of Final Payment shall constitute a waiver of all claims by the Engineer except those previously made in writing and identified by the Engineer as unsettled at the time of the Final Request for Payment.
ARTICLE 7.  Work Authorization.  After execution of this Agreement, the Engineer shall proceed with the work outlined under Article 2 hereof, only as authorized by the Owner through an agreed Work Authorization document in the form identified in EXHIBIT “E” – Work Authorization Form, attached hereto and made a part of this Agreement. The Engineer will identify, as approved by the Owner, the needed services for the Work Authorization, as required through the course of the development of the Work Authorization.  The Owner shall authorize the Engineer to perform one or more of the agreed tasks identified in EXHIBIT “B”, attached hereto, in the form of individual work authorizations.  Upon authorization from the Owner, the Engineer will prepare a Work Authorization document, which will include a description of the work to be performed, including a description of the tasks and milestones, a work schedule, and an estimated cost proposal agreed upon by the Owner and the Engineer. The estimated cost proposal shall set forth in detail the computation of the cost of each work task, at the hourly rates established and identified in EXHIBIT “D”, attached hereto.  The Work Authorization shall not waive the Owner’s and the Engineer’s responsibilities and obligations established in this Agreement.

The estimated cost proposal for each Work Authorization, developed by the Engineer and approved by the Owner, shall be used by the Owner to appropriate a purchase order for the Work Authorization.    
Each executed Work Authorization shall become a part of this Agreement.  Upon satisfactory completion of the Work Authorization, the Engineer shall submit the Work Authorization’s deliverables as specified in the executed Work Authorization to the Owner for review and acceptance.

Work included in a Work Authorization shall not begin until the Owner and the Engineer have signed the Work Authorization.  All work must be completed on or before the completion date specified in the Work Authorization, unless extended by written agreement by the Engineer and the Owner.  The Engineer shall promptly notify the Owner of any event that will affect completion of the Work Authorization.  All Work Authorizations must be executed and completed by both the Engineer and the Owner within the period established for this Agreement as specified in Article 3 hereof.

The final acceptance by the Owner of each Work Authorization shall serve as evidence of completion, on the part of the Engineer, of all services under this Agreement insofar as they pertain to that portion of work identified in the applicable work authorization.

ARTICLE 8.  Supplemental Agreements.  The terms of this Agreement may be amended by supplemental agreement if the Owner determines that (1) there is a need to extend the Termination Date identified in Article 3.1 hereof, (2) there has been a significant change in the scope, complexity or character of the services to be performed by the Engineer, and/or (3) for any other reason agreeable to the Owner and the Engineer.   All supplemental agreements will be developed in the form identified in EXHIBIT “F” – Supplemental Agreement Form, attached hereto and made a part of this Agreement, and incorporated herein by reference as “Supplemental Agreement”.

If determined appropriate by the Owner, additional compensation to the Engineer for (1), (2) and/or (3) above shall be paid as a negotiated lump sum fee at the Contract Rates specified in EXHIBIT “D”, attached hereto. The negotiated lump sum fee shall be incorporated into the Supplemental Agreement. 

Any Supplemental Agreement must be executed by both the Engineer and the Owner prior to the Termination Date specified in Article 3 hereof.

It is distinctly understood and agreed that no claim by the Engineer for additional work, as identified in Article 9 hereof, or changes or revisions in work, as identified in Article 10 hereof, shall be made by the Engineer until full execution of the Supplemental Agreement and authorization to proceed is granted by the Owner.  The Owner reserves the right to withhold payment to the Engineer pending verification of satisfactory work performed by the Engineer.

 ARTICLE 9.  Additional Work.  If the Engineer is of the opinion that any work it has been directed to perform is beyond the scope of this Agreement and constitutes extra work, the Engineer shall promptly notify the Owner in writing.  In the event the Owner finds that such work does constitute extra work, the Owner shall so advise the Engineer and a written supplemental agreement will be executed between the Owner and the Engineer as provided herein.  The Engineer shall not perform any proposed additional work or incur any additional costs prior to the execution by both the Engineer and the Owner of a supplemental agreement.  Additional compensation from the Owner to the Engineer shall be paid as a negotiated lump sum fee at the Contract Rates specified in EXHIBIT “D”, attached hereto. The negotiated lump sum fee shall be incorporated into the supplemental agreement as specified in Article 8 hereof.  The Owner shall not be liable or under any obligation to compensate the Engineer for work performed or costs incurred by the Engineer relating to additional work not directly associated with the performance of the work authorized in this Agreement or as amended through supplemental agreement.

ARTICLE 10.  Changes or Revisions in Work.  If the Owner finds it necessary to request changes to the work, and the changes are within the applications of sound engineering principles, the Engineer shall make such revisions if requested and directed by the Owner.

10.1 Preliminary Work.  The Engineer will make, without expense to the Owner, such revisions of any preliminary reports or drawings as may be required to meet the needs of the Owner and the applications of sound engineering principles.

10.2 Previously Approved or Satisfactorily Completed Work.  If the Owner finds it necessary to request the Engineer to make changes to work previously approved by the Owner or work satisfactorily completed for which the Owner approves or, after a definite plan has been approved by the Owner, if a decision is subsequently made by the Owner, which for proper execution involves extra services and expenses for changes in or additions to the drawings, specifications or other documents, this will be considered as additional work, and compensation from the Owner to the Engineer will be in accordance with Article 9 hereof.

10.3 Project Delays.  If the Engineer is required to perform additional work due to delays by the imposition of causes not within the Engineer’s control, such as by the re-advertisement of bids or by the delinquency or insolvency of contractors, such work associated with these delays shall be considered additional work, and the Engineer shall be compensated by the Owner for such extra services and expense in accordance with Article 9 hereof.

10.4 Reduction of Project Cost. Notwithstanding any provision herein to the contrary, in the event it is necessary for the Owner to require changes in the final plan to enable it to reduce the construction cost the Engineer will be required to make such revisions or changes.  These changes will be considered additional work by the Engineer.  Payment for this additional work will then be made to the Engineer in accordance with Article 9 hereof.  
 ARTICLE 11.
Ownership and Release of Documents.

11.1 Ownership of Documents.  Original drawings and specifications are the property of the Engineer; however, the Work Authorization deliverables are the property of the Owner, and the Engineer may not use the drawings and specifications thereof for any purpose not relating to the Work Authorization without the Owner's consent. The Owner shall be furnished with such reproductions of drawings and specifications as the Owner may reasonably require.  Upon completion of the work or any earlier termination of this Agreement under Article 3.4 hereof, the Engineer will revise drawings to reflect changes made during construction and will promptly furnish the Owner with one complete set of reproducible record prints.  Prints shall be furnished by the Engineer, as an additional service, at any other time requested by Owner.  All such reproductions shall be the property of the Owner who may use them without the Engineer's permission for any proper purpose relating to the Work Authorization, including, but not limited to, additions to or completion of the Work Authorization.  Any additions or revisions by the Owner to a drawing signed, sealed, and dated by a registered professional engineer, shall be made in accordance with the Texas Engineering Practice Act and the Rules of the State Board of Registration for Professional Engineers.

All documents furnished to the Engineer by the Owner shall be delivered to the Owner upon completion or termination of this Agreement.  The Engineer, at the Engineer’s own expense, may retain copies of such documents or any other data under this Agreement.

11.2  Release of Documents or Information. Release of information to the public or others regarding the Work Authorization will be in accordance with the Texas Public Information Act.
ARTICLE 12.  Discounts, Rebates, Refunds.  In connection with procurement services rendered by the Engineer, if procurement services are required of the Engineer hereunder, all discounts, rebates and refunds shall accrue to the Owner. For some purchases, the Engineer may deem that payment within the discount period is not safe; and/or inspection, guarantees, or other considerations may dictate delay.  In such cases, the Engineer shall promptly notify the Owner so that a course of action may be mutually agreed upon by the Owner and the Engineer.

ARTICLE 13.  Records, Accounting, Inspection.  The Engineer shall keep full and detailed records and accounts in a manner approved by the Owner.  The Engineer shall afford the Owner's authorized personnel and independent auditors, if any, full access to the work performed by the Engineer regarding the Work Authorization and to all of the Engineer's books, records, correspondence, instructions, drawings, receipts, vouchers and other documents relating to such work under this Agreement, and the Engineer shall preserve all such records for three (3) years after final payment.  The Engineer shall deliver to the Owner upon completion of such work, a statement of the cost of such work detailed according to the accounting procedure and requirements of the Owner.

ARTICLE 14.  Subcontracting and Assignment. The Engineer shall not assign, subcontract or transfer the Engineer’s interest in this Agreement without the prior written consent of the Owner.  The Engineer shall bind every subconsultant by written subcontract to observe all the terms of this Agreement to the extent that they may be applicable to each subconsultant. No subcontract relieves the Engineer of any responsibilities under this Agreement.

The Engineer, and the Owner, do hereby bind themselves, their successors, executors, administrators and assigns to each other party of this Agreement and to the successors, executors, administrators, and assigns of such other party in respect to all covenants of this contract.  

ARTICLE 15.  Patents.  The Engineer shall indemnify and save the Owner harmless from all liability for alleged or actual infringement of any patent resulting from the use of apparatus or equipment furnished or designed by the Engineer or from the use of any process designed by the Engineer or effected by said apparatus or equipment, and the Engineer shall indemnify and save the Owner harmless from and against all costs, legal fees, expenses and liabilities incurred in or about any claim of or action for such infringement; provided, however, that the Owner shall promptly transmit to the Engineer all papers served on the Owner in any suit involving such claim of infringement, and provided further, that the Owner permits the Engineer to have entire charge and control of the defense of any such suit.  If because of actual infringement the use of such apparatus, equipment, or process is enjoined, the Engineer shall refund the purchase price thereof in proportion to the length of service uncompleted, the life of such apparatus or equipment being assumed as five years.  The Engineer hereby grants to the Owner a non-exclusive, royalty-free license under patents now or hereafter owned by the Engineer covering any machines, apparatus, processes, articles, or products included in the Engineer's work hereunder.

ARTICLE 16.  Confidential Information, Inventions and Other Restrictions.

16.1 Confidential Information.  The Engineer shall not use in any way, commercial or otherwise, except to the extent required by the proper performance of this Agreement; and shall hold in confidence and not disclose to any person, for any reason or at any time, any information relating to the secret processes, products, compositions, machinery, apparatus or trade secrets of the Owner, or any other confidential information given to the Engineer by any of the Owner's commissioners, elected officials, employees, or representatives or acquired by the Engineer during the term of or as a result of this Agreement.  Any information not generally available to the public shall be considered secret and confidential for the foregoing purposes; provided, however, that any technical information which was lawfully in the Engineer's possession prior to such disclosure to the Engineer by the Owner or which is or shall lawfully be published or become part of general knowledge from sources other than the Engineer or which otherwise shall lawfully become available to the Engineer from a source other than the Owner, shall not be subject to these provisions.  All the foregoing stipulations shall apply to such information and work hereunder as well as to any information and ideas originated or developed by the Engineer in performing such work.  Such information may, of course, be disclosed to the proper officials or employees of the Owner if necessary to perform the work hereunder.  The Engineer shall, however, inform each of its employees who receive such information of these restrictions and the Engineer shall take all reasonable precautions and exert all reasonable efforts to assure conformance with such restrictions by all of its officers, employees, and agents, obtaining from them if necessary, agreements satisfactory to the Owner, effectuating the purposes of this Article.

16.2  Inventions.  The Engineer shall communicate to the Owner at once, and require the Engineer's employees assigned to the Work Authorization to communicate to the Owner all inventions and improvements which any of the Engineer's employees, either alone or in conjunction with any of the Owner's employees may conceive, make or discover during the course of or as a result of work on any Work Authorization under this or any ensuing agreement with the Owner that relates to the processes, products, compositions, machinery or plants of the Owner, or relating in any way to any of the operations in which the Owner has been or is engaged at the time, and such inventions and improvements shall become the sole, exclusive property of the Owner without any obligation on its part to make any payment therefor in addition to any sums which the Owner may be obligated to pay to the Engineer as compensation for services rendered by the Engineer under contract with the Owner.  The Engineer shall require its employees to execute patent applications and assignments thereof to the Owner or its nominees, and powers of attorney relating thereto for any country the Owner may designate, and shall take all other actions as the Owner may request to maintain and protect such inventions and improvements. The Owner shall pay all costs or charges incurred in protecting such inventions and improvements if the Owner desires to protect them.  Before assigning any of the Engineer's employees to work under any contract with the Owner concerning this Work Authorization, the Engineer shall obtain from them agreements satisfactory to Owner complying in all respects with the terms and provisions of this Article.

16.3  The rights and obligations set forth in Article 16 shall survive the performance of this Agreement, or any termination, discharge or cancellation thereof.

ARTICLE 17.  Engineer’s Seal, Responsibility and Warranties.
17.1  Engineer’s Seal. The Engineer shall assign a responsible engineer or engineers licensed to practice in the State of Texas, who shall sign, seal and date all appropriate engineering submissions to the Owner in accordance with the Texas Engineering Practice Act and the Rules of the State Board of Registration for Professional Engineers.

17.2  Engineer’s Responsibility.  The Engineer shall be responsible for the accuracy of the work performed in Work Authorizations, and shall promptly make necessary revisions or corrections resulting from errors, omissions, or negligent acts by the Engineer.  No additional compensation will be made to the Engineer for any necessary revisions or corrections resulting from errors, omissions, or negligent acts by the Engineer.

The Engineer’s responsibility for all questions arising from design errors and/or omissions will be determined by the Owner or a designee appointed by the Owner.  The Engineer will not be relieved of the responsibility for subsequent correction of any such errors or omissions or for clarification of any ambiguities until after the construction phase of the Project has been completed.
17.3  Warranties.

  
(a) The Engineer warrants that engineering design work performed by the Engineer hereunder shall be in accordance with sound engineering design practices and in conformance with applicable code and standards established for such work.

(b) Notwithstanding anything to the contrary contained in this Agreement, the Owner and the Engineer agree and acknowledge that the Owner is entering into this Agreement in reliance on the Engineer's experience and abilities with respect to performing the Engineer's services hereunder.  The Engineer accepts the relationship of trust and confidence established between it and the Owner by this Agreement.  The Engineer covenants with the Owner to use the Engineer’s best efforts, skill, judgment and abilities to design the improvements in each Work Authorization and to further the interests of the Owner in accordance with the Owner's requirements and procedures, in accordance with all professional standards, and in compliance with all applicable national, federal, state, county and municipal laws, regulations, codes, ordinances, orders and with those of any other body having jurisdiction.  If the development of plans, specifications and estimates (hereinafter referred to as “PS&E”) are identified in this Agreement under Article 2 hereof or EXHIBIT “B”, attached hereto, as part of the services to be provided by the Engineer for the Work Authorization, prior to the commencement of construction, the Engineer shall certify in writing to the Owner that the PS&E for the Work Authorization, and the improvements when built in accordance therewith, conform to all applicable governmental regulations, statutes and ordinances then in effect.  The Engineer represents, covenants and agrees that there are no obligations, commitments or impediments of any kind that will limit or prevent performance of the Engineer's services.

(c) The Engineer represents, covenants and agrees that all of Engineer's services to be furnished by the Engineer under or pursuant to this Agreement from the inception of the Agreement until the Work Authorization has been fully completed, shall be of the standard and quality which prevail among engineers of similar experience, knowledge, skill and ability engaged in engineering practice throughout Texas under the same or similar circumstances involving the design and construction.

(d) The Engineer represents, covenants and agrees that the Engineer’s special talent, training and experience cause the Engineer to be the prime professional on the Work Authorization; that because of such talent and training, the Engineer envisions the construction of the Work Authorization in its entirety, and possesses the special skills which enable the Engineer to recognize dangerous conditions that a reasonable, prudent engineer having such special skills could anticipate may arise from the proper use of the improvements after acceptance by Owner; that as the design professional, the Engineer has some measure of control over any such dangerous conditions; that the Engineer has knowledge which will enable the Engineer to recognize specific dangers that may arise from the proper use of the improvements after acceptance by Owner; and, that the Engineer recognizes that any commissioners, elected officials, employees, and agents of the Owner, plus residents and owners of property within the area affected by the improvements are within a class of foreseeable persons who will be relying on the improvements being designed in a professional and safe manner.

(e) If the development of PS&E is identified in this Agreement under Article 2 hereof or EXHIBIT “B”, attached hereto, as part of the services to be provided by the Engineer for the Work Authorization, the Engineer represents, covenants and agrees that the PS&E of the improvements will be accurate and free from any material errors.  The Engineer additionally represents, covenants, and agrees to the following: that the design of the improvements will conform to its foreseeable use with all the amenities as set forth in any PS&E developed by the Engineer for the Work Authorization; that the result of such PS&E, if built in accordance therewith, will be suitable for purposes for which the improvement is designed; that the result of Engineer's inspection of the improvements will be suitable for purposes for which the improvements were designed; and, the improvements will be inspected in a workmanlike, professional manner and will be suitable for the Work Authorization’s intended purpose.  The Engineer's responsibilities as set forth herein shall at no time be in any way diminished by reason of any approval by the Owner of any PS&E developed by the Engineer for the Work Authorization, nor shall the Engineer be released from any liability by reason of such approval by the Owner, it being understood that the Owner at all times is ultimately relying upon the Engineer's skill and knowledge in preparing such PS&E.

(f) In connection with the Engineer's performance of procurement services hereunder, if any, the Engineer shall use its best efforts to obtain from all vendors of equipment and materials, fullest possible warranties against defective materials and workmanship for the benefit the Owner.


ARTICLE 18.  Engineer’s Resources.  The Engineer shall furnish and maintain, at the Engineer’s own expense, office space for the performance of all services, skilled and sufficient personnel, as well as adequate and sufficient equipment to perform the services as required under this Agreement.


18.1 Project Manager.  The Engineer shall provide a manager (Project Manager) for the Work Authorization that is a registered professional engineer in the State of Texas.  The Project Manager shall have such knowledge and experience as will enable the Project Manager to perform the duties required for the services under this Agreement.  The Engineer may change the Project Manager during the course of the Work Authorization without prior consent of the Owner.  If, due to situations beyond the control of the Engineer, the Engineer must change the Project Manager prior to the completion and acceptance of the improvements, the Engineer will submit a request to change the Project Manager to the Owner for approval.


18.2 Employees of the Engineer.  All employees of the Engineer shall have such knowledge and experience as will enable them to perform the duties assigned to them and required for the services under this Agreement.  Any employee of the Engineer who, in the opinion of the Owner, is incompetent, or whose conduct becomes detrimental to the work required under this Agreement, shall immediately be removed from association with the Work Authorization when so instructed by the Owner.  The Engineer certifies that the Engineer presently has employed sufficient and qualified personnel, and will maintain sufficient and qualified personnel for performance of the services under this Agreement.


18.3  Documents/Information Exchange.  The purpose of this Article is to define the required automated resources, format for graphics files, and information exchange pertaining to the Work Authorization. Taking into consideration that the Owner has a significant investment in the development of the improvements, there is a need for the Engineer to provide consistency in document development for information exchange.  Consistency in document development for information exchange and production will help facilitate an economically efficient improvement. Therefore, the Engineer shall provide the Owner with documents and information in accordance with the special requirements outlined in EXHIBIT “B” attached hereto.

ARTICLE 19.  Indemnification.  To the fullest extent permitted by applicable law, the Engineer and its agents, partners, subcontractors, and consultants (collectively "Indemnitors") shall and do agree to indemnify, and hold harmless the Owner, the Owner's respective directors, elected officials, employees and agents (collectively "Indemnitees") from and against all claims, damages, losses, liens, causes of action, suits, judgments and expenses, including attorney fees, of any nature, kind or description (collectively "Liabilities") of any person or entity whomsoever arising out of, caused by or resulting from the negligent performance of the Engineer's services through activities of the Engineer, its agents, partners, subcontractors and/or consultants performed under this Agreement, and which are caused by or result from error, omission, or negligent act of the Engineer or of any person employed or contracted by the Engineer provided that any such Liabilities (1) are attributable to bodily injury, personal injury, sickness, disease or death of any person, or to the injury to or destruction of tangible personal property including the loss of use and consequential damages resulting therefrom and (2) are caused in whole or in part by any negligent act or omission of the Engineer, anyone directly or indirectly employed by the Engineer or anyone for whose acts the Engineer may be legally liable.  The Engineer shall also save harmless the Owner from any and all expense, including, but not limited to, attorney fees which may be incurred by the Owner in litigation or otherwise resisting said claim or liabilities which may be imposed on the Owner as a result of such activities by the Engineer, its agents, partners, subcontractors and/or consultants.  In this connection, it is agreed and understood that the Engineer shall not be responsible for any portion of the liability proximately caused by the Owner’s negligence.

ARTICLE 20.  Joint and Several Liability.  In the event more than one of the Indemnitors are connected with an accident or occurrence covered by the indemnification in Article 19 hereof, then each of such Indemnitors shall be jointly and severally responsible to the Indemnitees for indemnification and the ultimate responsibility among such Indemnitors for the loss and expense of any such indemnification shall be settled by separate proceedings and without jeopardy to any Indemnitee.  The provisions of this Article shall not be construed to eliminate or reduce any other indemnification or right which the Owner or any of the Indemnitees has by law.

ARTICLE 21 Insurance.  The Engineer shall obtain and maintain insurance in the limits of liability for each of the types of insurance coverage identified as follows:

(1) Workers’ Compensation, endorsed with a waiver of subrogation in favor of the Owner in accordance with the statutory obligations imposed by Worker’s Compensation or Occupational Disease laws under the Texas Workers’ Compensation Law (“Statutory Texas”).

(2) Commercial General Liability, endorsed with the Owner as an additional insured and endorsed with a waiver of subrogation in favor of the Owner all to the extent of the liabilities assumed by the Engineer under Article 19 and Article 20 herein, in limits of liability not less than one million dollars ($1,000,000) combined single limit each occurrence and in the aggregate for bodily injury and property damage.

(3) Texas Business Automobile Policy, endorsed with the Owner as an additional insured and endorsed with a waiver of subrogation in favor of the Owner all to the extent of the liabilities assumed by the Engineer under Article 19 and Article 20 herein, in limits of liability not less than two hundred fifty thousand dollars ($250,000) each person for bodily injury, five hundred thousand dollars ($500,000) each occurrence for bodily injury, and one hundred thousand dollars ($100,000) each occurrence for property damage.

(4) Professional Liability in limits of $1,000,000 each claim and aggregate.

The Engineer covenants and agrees to maintain an insurance policy in the minimum limits of liability for each of the types of insurance coverage identified above.  The Engineer shall furnish the Owner with a certificate of insurance (Hidalgo County Certificate of Insurance) showing the said policy to be in full force and effect during the period of service, identified in Article 3 hereto, for this Agreement.  The completed Hidalgo County Certificate of Insurance shall be attached hereto and identified as EXHIBIT “G”- Hidalgo County Certificate of Insurance.  The Engineer will be considered in breach of contract should the Engineer fail to maintain an insurance policy in the minimum limits of liability and requirements identified above while performing services for and under this Agreement, and will be subject to default and termination of the Agreement as outlined in Article 3.4 hereto.  Additionally, the Engineer covenants and agrees to use its best efforts to maintain an insurance policy in the minimum limits of liability and requirements identified above until one year following the date of the acceptance of the Work Authorization by the Owner.


ARTICLE 22.  Compliance with Laws.  The Engineer shall comply with all applicable Federal, State and local laws, statutes, codes, ordinances, rules and regulations, and the orders and decrees of any court, or administrative bodies or tribunals in any manner affecting the performance of this Agreement, including, without limitation, worker’s compensation laws, minimum and maximum salary and wage statutes and regulations, and licensing laws and regulations.  When required, the Engineer shall furnish the Owner with satisfactory proof of its compliance therewith.


ARTICLE 23.  Noncollusion.  The Engineer warrants that the Engineer has not employed or retained any company or persons, other than a bona fide employee working solely for the Engineer, to solicit or secure this Agreement, and that the Engineer has not paid or agreed to pay any company, engineer or any other person or entity any fee, commission, percentage, brokerage fee, gifts, or any other consideration, contingent upon or resulting from the award or execution of this Agreement.  For breach or violation of this warranty, the Owner shall have the right to annul this Agreement without liability or, in the Owner’s discretion, to deduct from the Services Fee, or otherwise recover, the full amount of each fee, commission, percentage, brokerage fee, gift or contingent fee.


ARTICLE 24.  Gratuities.  The Owner mandates that employees of the Owner shall not accept any benefits, gifts or favors from any person doing business or who reasonably speaking may do business with the Owner under this Agreement; the only exceptions allowed are ordinary business meals.  Any person doing business with or who may reasonably seeking to do business with the Owner under this Agreement may not make any offer of benefits, gifts or favors to Owner employees, except as mentioned herein above.  Failure on the part of the Engineer to adhere to this provision may result in the termination of this Agreement.


ARTICLE 25.  Payment of Franchise Tax. The Engineer hereby certifies that the Engineer is not delinquent in Texas franchise tax payments, or that the Engineer is exempt from, or not subject to, such a tax.  A false statement concerning corporation’s franchise tax status shall constitute grounds for termination of the Agreement at the sole option of the Owner.


ARTICLE 26.  Disputes. The Engineer shall be responsible for the settlement of all contractual and administrative issues arising out of any procurement made by the Engineer in support of the services under this Agreement.


ARTICLE 27.  Severability. In the event any one or more of the provisions contained in this Agreement shall for any reason, be held to be invalid, illegal, or unenforceable in any respect, such invalidity, illegality, or unenforceability shall not affect any other provision thereof and this Agreement shall be construed as if such invalid, illegal, or unenforceable provision had never been contained herein.

ARTICLE 28.  Notices.  All notices to either party by the other required under this Agreement shall be personally delivered or mailed to such party at the following respective addresses:

OWNER: 
Hidalgo County



ENGINEER:
TEDSI Infrastructure Group, Inc.
100 East Cano, 2nd Floor




1201 E. Expressway 83
Edinburg, Texas 78539





Mission TX  78572
The address may be changed by either party by written notice, and notice so mailed shall be effective upon mailing.

ARTICLE 29.  Miscellaneous Provisions.

(a) This Agreement constitutes the entire Agreement between the Engineer and the Owner relating to the work herein described, and supersedes any prior understanding or written or oral contracts between the parties respecting the subject matter defined herein. There are no previous or contemporary representations or warranties of the Owner or the Engineer not set forth herein.

(b) Except as specifically provided herein, no modification, waiver, termination, rescission, discharge, or cancellation of this Agreement or of any terms thereof shall be binding on the Owner unless in writing and executed by an officer or employee of the Owner specifically authorized to do so.

(c) No waiver of any provision of or a default under this Agreement shall affect the right of the Owner thereafter to enforce said provision or to exercise any right or remedy in the event of any other default, whether or not similar.

(d) No modification, waiver, termination, discharge or cancellation of this Agreement or of any terms thereof shall impair the Owner's rights with respect to any liabilities, whether or not liquidated, of the Engineer to the Owner theretofore accrued.

(e) All rights and remedies of the Owner specified in this Agreement are in addition to the Owner's other rights and remedies.

(f) The Engineer shall remain an independent contractor and shall have no power, nor shall the Engineer represent that the Engineer has any power, to bind the Owner or to assume or to create any obligation express or implied on behalf of the Owner except as specifically authorized in advance by the Owner.

(g) The Agreement shall be construed under the laws of the State of Texas and is performable in Hidalgo County, Texas.

(h)  This Agreement  may only be amended by a written document executed by the Owner and the Engineer as provided by Article 8 herein.

ARTICLE 30.  Signatory Warranty The undersigned signatory or signatories for the Engineer hereby represent and warrant that the signatory is an officer of the organization for which he or she has executed this Agreement, and that he or she has full and complete authority to enter into this Agreement on behalf of the Engineer.  The above-stated representations and warranties are made for the purpose of inducing the Owner to enter into this Agreement.

IN WITNESS WHEREOF, the Engineer and the Owner have caused this Agreement for Professional Services to be effective as of the _____ day of __________________, 2010.

ENGINEER: 

TEDSI Infrastructure Group, Inc.
BY: ________________________________
Jesse Salinas, Principal         

OWNER:
HIDALGO COUNTY
BY: ________________________________
Rene A. Ramirez, County Judge

ATTEST:

By: ___________________________________________

       Arturo Guajardo  Jr., Hidalgo County Clerk

ATTACHMENTS:


EXHIBIT A
-Scope of Services to be Provided by the Owner


EXHIBIT B
-Scope of Services to be Provided by the Engineer


EXHIBIT C
-Work Schedule


EXHIBIT D
-Engineer’s Contract Rates


EXHIBIT E
-Work Authorization Form

EXHIBIT F
-Supplemental Agreement Form


EXHIBIT G
-Certificate of Insurance (Hidalgo County)

Approved As To Form:

Atlas & Hall, LLP

By: _____________________

EXHIBIT “A”

Services to be Provided by the Owner

The following provides an outline of the services to be provided by the Owner in the development of the Work Authorizations. 
The Owner will provide to the Engineer the following:

1) Prepare and execute a Purchase Order with Hidalgo County Purchasing Department
2) Authorization to the Engineer to begin work.
3) Payment for work performed by the engineer.
4) Assistance to the Engineer, as necessary, to obtain required data and information from other local, regional, and state agencies that the Engineer cannot easily obtain.
5) Secure required Environmental permits from regulatory agencies

6) Acquire additional Right of Way identified by the Engineer

7) Provide any available relevant data that may on file concerning the Project.
8) Provide timely review and decisions in response to the Engineers request for information and/or submittals and deliverables.  
9) Attend and participate in progress meetings as required and as coordinated and conducted by the Engineer.
10) Advertise and award, as assisted and recommended by the Engineer, construction contracts for the PS&E developed by the Engineer.
11) Attend pre-bid and pre-construction conferences coordinated and conducted by the Engineer.
12) Review and approve monthly and final estimates, developed by the Engineer, for payment to the Contractor.  Compensate and pay the Contractor for work performed as identified in the approved monthly and final estimates.
13) Provide assistance to Engineer where necessary and possible with Owner information/resources to ensure project is completed within timely/efficient basis.   
14) Provide Engineer with Geotechnical Data for pavement design and thickness.

EXHIBIT “B”

Generalized Services to be Provided by the Engineer
HCMDS Phase II – J - 09
From North Main Drain to FM 2993
INDEX 
CLASSIFICATION OF SERVICES (Basic or Special)






2 - 3 
EXPANDED DESCRIPTION OF SERVICES:







3 -19
I. ENGINEERING MANAGEMENT (EM)
(A) Preliminary Project Planning and Development
4
(1) Project Development Schedule


4
(2) Construction Estimate



4

(3) Quality Control/Quality Assurance Program
4

(4) Subcontract Administration


4
(5) Funding Sources



4
(6) Capital Improvement Program


5
(7) Management/Coordination of Engr. Activities
5

(8) Implementation of QC/QA Program

5

(B) Preliminary Engineering



5
(1) Preliminary Concept Conference


5
(2) Management/Coordination of Engr. Activities
6
(3) Implementation of QC/QA Program

6

(4) Preparation of “Preliminary Engineering Report”
6

(5) Coordination with all Reviewing Agencies

6

(C) Final Design




 6
 (1)“Design Policy & Procedures Manual"

6
(2) Design Concept Conference


7

(3) Management/Coordination of Engr.Activities

7

(4) Implementation of QC/QA Program


7
(D) Construction Management



7
(1) “Construction Management Policy &Procedures

 Manual”





7
(2) Construction Bidding



7
(3) Owner’s Representative



8
(4) Defects and Deficiencies



8

(5) Progress Reports




8

(6) Contractor Payment



8

(7) Project Site Management



8

(8) Implementation of QC/QA Program


9

(9) Change Orders




9

(10) Final Acceptance




9
II.
PRELIMINARY PROJECT PLANNING & DEVELOPMENT
(1) Environmental Document Preparation & Public

Involvement (if required by Federal Agencies)

10

(2) Field Surveying & Photogrammetry (if not 

provided by Owner)




11

III.
PRELIMINARY ENGINEERING, DESIGN AND CONSTRUCTION 
(A) Preliminary Engineering


12
(1) Preliminary Field Surveying


12

(2) Data Collection




12

(3) Geographical Information System


13

(4) Hydrologic Analysis



13

(5) Hydraulic Analysis



14

(6) Flood Plain Mapping



14

(7) Alternate Solutions & Recommendations

15

(8) Final Report – “Preliminary Engineering Report”
15

(B) Final Design



15
(1) Right-of-Way Data


15

(2) Design Field Surveying


16

(B) Final Design, continued


16

(3) Geotechnical Investigations


16

(4) Permitting



16

(5) Channel / Drainage Design


16

(6) Roadway Design



16

(7) Bridge Design



16

(8) Plans, Specifications, and Estimates (PS&E)
17

(C) Construction




17
(1) Construction Bidding Documents


17

(2) Project Site Representation



18

(3) Miscellaneous Technical Activities

18

(4) Final Acceptance



19

CLASSIFICATION OF SERVICES.  In accordance with Article 2.2 of this Agreement, the services to be provided by the Engineer shall be classified as either Basic Services or Special Services.  The expanded descriptions of the services identified later in this exhibit and to be provided by the Engineer are classified as follows: 

Management: 
I.
ENGINEERING MANAGEMENT (EM)
(A) Preliminary Project Planning and Development

(1) Project Development Schedule 





Basic 
(2) Construction Estimate 






Basic 
(3) Quality Control / Quality Assurance Program 



Basic 
(4) Subcontract Administration 






Basic 
(5) Funding Liaison and Funding Application Preparation 


Special
(6) Capital Improvement Program (CIP)





Basic 
(7) Management / Coordination of Engineering Activities 


Basic 
(8) Implementation of QC/QA Program





Basic
(B) Preliminary Engineering
(1) Preliminary Concept Conference





Basic
(2) Management / Coordination of Engineering Activities


Basic 

(3) Implementation of QC/QA Program




Basic 

(4) Preparation of “Preliminary Engineering Report”


Basic 
(5) Coordination with all reviewing agencies (FEMA, USACE, etc.) 
Basic 
(C) Final Design

(1) “Design Policy & Procedures Manual” 



Basic 
(2) Design Concept Conference 





Basic 
(3) Management / Coordination of Engineering Activities


Basic 
(4) Implementation of QC/QA Program




Basic 

(D) Construction Management

(1) “Construction Management Policy & Procedures Manual” 

Basic 
(2) Construction Bidding 






Basic 
(3) Owner's Representative 





Basic 
(4) Defects and Deficiencies





Basic 

(5) Monthly Construction Progress Reports 



Basic 
(6) Recommendations for Payment to the Construction Contractor 

Basic 
(7) Project Site Management 





Special 
(8) Implementation of Qc/QA Program




Basic 

(9) Change Orders 






Special 
(10) Final Acceptance, Performance Testing, Shop Drawing Review 
Basic 

Engineering:

II.
PRELIMINARY PROJECT PLANNING & DEVELOPMENT
(1) Environmental Document Preparation & Public Involvement (if required

By Federal agencies) 






Special 
(2) Field Surveying & Photogrammetry (if not provided by Owner)

Special 
Engineering:
III.
PRELIMINARY ENGINEERING, FINAL DESIGN & CONSTRUCTION

(A) Preliminary Engineering: 
(1) Preliminary Field Surveying (using Lidar/ provided by Owner)
   Provided by Owner 
(2) Data Collection 







Basic 
(3) Geographical Information System 





Basic 
(4) Hydrologic Analysis







Basic
(5) Hydraulic Analysis






Basic
(6) Flood Plain Mapping






Basic 
(7) Alternate Solutions /Recommendations for Final Design


Basic.
(8) Final Report – “Preliminary Engineering Report”


Basic 
(B) Final Design: 
(1) Right-of-Way Data and ROW Map 




Special 
(2) Design Field Surveying 





Special 
(3) Geotechnical Investigations and Reports 



Special 
(4) Permitting 







Basic 
(5) Channel / Drainage Design 





Basic 
(6) Roadway Design 







Basic 
(7) Bridge Design 







Basic 
(8) Plans, Specifications & Estimates




Basic
(C) Construction: 
(1) Construction Bidding Documents 





Basic 
(2) Project Site Representation: 






Special 
a. Engineering Support Data for Defects & Deficiencies 



Special 
b. Daily and Weekly Construction Reports 





Special 
c. Measurement / Calculations for Contractor Payment 



Special 
d. Project Engineer / Resident Engineer Services 




Special 
(3) Miscellaneous Technical Activities:
a. Construction Field Surveying 






Special 
b. Shop Drawing Review 







Basic 
c. Control of Materials & Equipment






Special 
d. Change Orders 








Basic 
(4) Final Acceptance:
a. Performance Testing 







Special 
b. As-Built Drawings 







Basic 
EXPANDED DESCRIPTIONS OF SERVICES.  The expanded descriptions of the services to be provided by the Engineer are described on the following pages. 

I.
ENGINEERING MANAGEMENT (EM)
The following outline provides a summary for the basic and special services to be provided by the Engineer under services of this Agreement.  The contractual services will be outlined in each Work Authorization as outlined in Article 7.

For these services, the Engineer shall manage the Project Team, consisting of various sub-providers, in the development of the Project as defined and more particularly described in EXHIBIT “B1” attached to this Agreement.  The services will include the following: 

(A)
Preliminary Project Planning and Development.  In general, this will include the management of the preliminary planning process and advance project development (APD) that is required for the Project.  (A summary of specific requirements for engineering activities are outlined later in this exhibit.)  The Engineer will identify, coordinate, and implement the management requirements for preliminary planning and advance Project development for the Project.  Specific work activities to be provided by the Engineer will include: 

(1)
Project Development Schedule.  The Engineer will prepare a Project Development Schedule.  This schedule will be developed from the notice to proceed with work through final record drawings.  The schedule will be monitored, by the Engineer, throughout Project development.  It will be provided, as well as any updates, to the Owner and each Project Team member as a part of the Work Plan identified in (1).  The schedule will identify all major milestones and Project deliverables.  The Engineer will inform the Owner (in reasonable advance of the delay) should the Engineer encounter delays that would prevent the performance of all work in accordance with the established schedule.

(2)
Construction Estimate.  The Engineer shall prepare a preliminary estimate for the construction of the Project.  The preliminary construction estimate shall be monitored, verified and updated throughout the course of Project development. 

(3)
Quality Control / Quality Assurance (QC/QA) Program.  The Engineer shall develop a quality control and quality assurance program for the Project to ensure the Project Team is producing quality work for the Project. 

(4)
Subcontract Administration.  The Engineer shall initiate, execute and monitor all subcontracts for the duration of the Project.  The Engineer shall advise and/or provide recommendations to the Owner, as the Project progresses, should additional sub-providers be required.  All subcontracting and assignment will be in accordance with Article 14. 

(5)
Funding Sources.  If approved by the Owner as Special Services, as outlined in Article 5.2, the development and construction of the Project may be eligible for funding from outside sources.  If approved by the Owner as Special Services, the Engineer's responsibilities regarding funding sources will include the following: 

(a) Liaison (Engineer) will act as Corporate Sponsor for obtaining funding from potential funding sources for the Project.  The Corporate Sponsor will act as liaison for the Owner to applicable State and Federal resource agencies for possible funding assistance.

(b)
The Engineer will identify and develop a list of possible funding sources for the Project. 

(c) The Engineer will prepare all required applications to funding sources. 

(6)
Capital Improvement Program (CIP).  If approved by the Owner as Special Services, as outlined in Article 5.2, the Engineer will prepare a CIP based on a conceptual sequence of construction for the Project as identified in the final recommendations shown in the “Preliminary Engineering Report” developed by the Engineer under the preliminary engineering activities identified later in this exhibit.  The primary focus will be to address the overall needs of the system, the funding availability, the identification of operational issues, the acquisition of right of way, and the prioritization of those needs and issues in a cost effective and efficient manner (conducive of funding availability).  The CIP will be continuously monitored and updated by the Engineer throughout Project development. 

(7)
Management/Coordination of Engineering Activities.  The Engineer shall manage and coordinate the specific engineering work activities, tasks, special services for Environmental Document Preparation (if required by Federal agencies), Public Involvement, and Field/Reconn/Surveying and Photogrammetry (more particularly identified later in this exhibit under II - Preliminary Project Planning and Development). 

(8)
Implement QC/QA Program.  The Engineer will monitor and perform the program developed to ensure the quality of the Environmental Document (if required by Federal agencies), public involvement procedures, and the products and data from field/recon/surveying and aerial photogrammetry, and their compliance with applicable standards and requirements. 

(B)
Preliminary Engineering.  The Engineer will ultimately deliver the final recommendations for the design of the project in the “Preliminary Engineering Report”.  (Specific requirements for engineering activities are outlined later in this exhibit under II - Preliminary Engineering, Design and Construction.)  The Engineer shall manage and coordinate the activities of the Project Team in the collection of geographical information and engineering data, the selection of computer software, and the distribution of Project information and status to the Owner and Project Team throughout the development of the “Preliminary Engineering Report”.  Specific management tasks to be provided by the Engineer will include: 

(1)
Preliminary Concept Conference. 
The Engineer will coordinate and conduct a preliminary concept conference (PCC) with the Owner, and any other stakeholders approved by the Owner.  At the PCC, the Engineer will outline the issues and aspects involved in the development of the “Preliminary Engineering Report”, identify existing conditions and design requirements, and present the approach to the development of the report for approval by the Owner. 

(2)
Management/Coordination of Engineering Activities.  The Engineer shall manage and coordinate the Project Team in the preparation of specific engineering work activities, tasks, special services for the final development of the “Preliminary Engineering Report”, including Field Surveying, Data Collection, the development of a Geographical Information System, Hydrologic/Hydraulic Analysis, Flood Plain Mapping, Alternate Solutions, and Final Recommendations (more particularly defined with the engineering activities identified in this exhibit under II - Preliminary Engineering, Design and Construction (Preliminary Engineering)). 

(3)
Implement QC/QA Program.  The Engineer will monitor and perform the QC/QA program developed to ensure the quality of the “Preliminary Engineering Report”, and its compliance with standards of sound engineering principles and the agreed-upon design criteria established at the PCC. 

(4)
Final Report: “Preliminary Engineering Report”.  The Engineer will provide, to the Owner, five (5) bound, color copies of the “Preliminary Engineering Report”, including all attachments, exhibits, preliminary layouts, sketches, profiles, and cost estimate. 

(5)
Coordination with various agencies.  The development of the “Preliminary Engineering Report” may require documentation and/or coordination with various agencies.  The Engineer will act as a liaison for the Owner, and will attend any meetings, and develop / prepare any required correspondence, documentation, and/or applications to satisfy the applicable Federal, State, and local regulations.

(C)
Final Design.  After the Owner has approved the Engineer's final recommendations as shown in the “Preliminary Engineering Report”  and the recommendations meet all Federal, State, and County permitting requirements, the Engineer, will coordinate the activities of the Project Team during the final design of the Project by developing and preparing all policies and procedures, managing the sub-providers activities and performance, and performing quality control and quality assurance for all design documents associated with the Project.  One of the primary deliverables for the Engineer to provide the Owner is a complete and approved set of plans, specifications, and estimate (PS&E) for each phase of construction of the Project.  Specific management work activities to be provided by the Engineer will include:

(1)
“Design Policy & Procedures Manual”.  The Owner will provide a policy and procedures manual for final design to be used by the Project Team in the development of the Project.  The purpose of this will be to set policy with regards to the approved design criteria, and to provide consistency in the development of the documents for design, plans, specifications and estimates.  Once the manual has been provided by the Owner it will be distributed by the Engineer to each member of the Project Team.  The Owner will be responsible for updating and maintaining the manual and distributing any revisions throughout Project development.  Items to be identified in the “Design Policy & Procedures Manual” provided by the Owner will include, but not be limited to, the following: 

(a)
Project Description and Final Recommendations of the “Preliminary Engineering Report” 
(b)
Environmental 

(c)
Correlation and Agreement with Other Agencies 

(d)
Application of Design Standards (City, County, State, AASHTO) 

(e)
Requirements for Preliminary Submittals 

(f)
Basic Design Criteria 

(g)
Preparation for Plans, Specifications, and Estimate (PS&E) Submittals 

(h)
Formats for Supporting Documents 

(i)
CADD Standards 

(j)
Specifications 

(2)
Design Concept Conference (DCC).  The Engineer shall coordinate and conduct a design concept conference with the Owner and Project Team.  At the DCC, the Engineer will distribute the “Design Policy & Procedures Manual” provided by Owner and discuss the Project Development Schedule with the Project Team. 

(3)
Management/Coordination of Engineering Activities.  The Engineer shall manage and coordinate the Project Team in the development of the documents for final design, including:  Right of Way Data, Design Field Surveying, Geotechnical Investigations, Permitting, Channel/Drainage Design, Roadway Design, Bridge Design, PS&E, and other miscellaneous design and plan preparation items (more particularly defined with the engineering activities identified in this exhibit under II – Preliminary Engineering, Design and Construction (Final Design)). 

(4)
Implement QC/QA Program.  The Engineer shall monitor and perform the QC/QA program developed to ensure the quality of the documents associated with Right of Way Data (Mapping), Design Field Surveying, Geotechnical Investigations, Permitting, Channel/Drainage Design, Roadway Design, Bridge Design, PS&E, and other miscellaneous design and plan preparation items (more particularly defined with the engineering activities identified in this exhibit under II – Preliminary Engineering, Design and Construction (Final Design Engineering)).  These designs shall in all respects combine the application of sound engineering principles with a high degree of economy and shall be submitted to the applicable City, County, State, and/or Federal agencies for approval.

(D)
Construction Management.  The Engineer shall provide construction management services for each authorized construction contract of the Project.  The Engineer shall also assist the Owner in the advertisement for construction bids, the opening and tabulation of the bids, provide a recommendation as to the proper action on all bid proposals received, and assist in the preparation of formal contract documents for the award of contracts.  Specific management work activities to be provided by the Engineer will include: 

(1)
“Construction Management Policy & Procedures Manual”.  The Owner shall will provide a manual that outlines the policy and procedures for the management and administration of construction of the Project.  The manual's information will include, but not be limited to, construction contract recordkeeping (daily reports, weekly reports, monthly progress reports, etc.), contractor payment, change order format and procedures, site inspection, scheduling, and final inspection. 

(2)
Construction Bidding Documents.  The Engineer shall perform the following in preparation of the construction bidding documents: 

(a)
Upon completion of QC/QA, the Engineer shall furnish to the Owner all necessary copies of approved plans, specifications, Engineer’s estimate, notices to bidders, and proposals for each authorized construction contract. 

(b)
The Engineer shall assist the Owner in advertising for each authorized construction contract for the Project. 
(c)
The Engineer shall assist the Owner in the opening and tabulation of bids for each authorized construction for the Project, and recommend to the Owner as to the proper action on all bid proposals received. 

(d)
The Engineer shall assist the Owner in the preparation of formal contract documents for the award of construction contracts. 

(3)
Owner's Representative.  In general, the Engineer shall provide the management activities required for consultation and advisement to the Owner during construction, and act as the Owner's representative as provided in the General Conditions of the Construction Contract.  The extent and limitations of the duties, responsibilities and the authority of the Engineer as assigned in the General Conditions of the Contract shall not be modified, except as the Engineer may otherwise agree in writing. 

(4)
Defects and Deficiencies.  In providing the management and administration of the authorized construction contract, the Engineer shall use the Engineer's best efforts to protect the Owner against defects and deficiencies in the work of the construction contractor, hereinafter called the “Contractor”.  The Engineer does not guarantee the performance of the Contractor; however, the Engineer will promptly notify the Owner of any such defect or deficiency, and take all steps possible to require the Contractor to correct the defect or deficiency. 

(5)
Progress Reports.  The Engineer will obtain the daily and weekly reports provided from the engineering activities identified under II – Preliminary Engineering, Design, and Construction (Construction) in this exhibit and prepare a monthly progress report, which outlines the construction progress in a form and manner satisfactory to the Owner. 

(6)
Contractor Payment.  The Engineer shall obtain the measurements and calculated quantities prepared under the engineering activities identified under II – Preliminary Engineering, Design, and Construction (Construction) in this exhibit, and review and approve the monthly and final estimates for payments to the Contractor for those items of work accepted and conforming to the construction contract specifications.  The Engineer will furnish to the Owner any necessary certifications as to payments to the Contractor and suppliers.  Note: The Engineer is not responsible for actual payments to the Contractor. 

(7)
Project Site Management.  The Engineer will coordinate and monitor the Project site representation of the authorized construction contract by providing the following special services, if authorized by Owner: 

Project Manager.  The Engineer will provide visits by the Project Manager or a competent representative of the Engineer to the site of construction at least twice a month for the purpose of monitoring the Contractor’s progress and conformance to the construction contract plans and specifications.  In the capacity of site inspection, the Engineer will issue instructions from the Owner to the Contractor and the Resident Engineering Representative, issuing necessary interpretations and clarifications of construction contract documents, and make recommendations to the Owner as to the acceptability of the Contractor’s progress and work.

(8)
Implement QC/QA Program.  The Engineer will monitor and perform the QC/QA program developed to ensure the quality of the engineering services and documents associated with Field Surveying, Shop Drawings, Control of Materials & Equipment, Change Orders, Performance Testing, and As-Built Drawings, more particularly identified under II – Preliminary Engineering, Design, and Construction (Construction) in this exhibit.  These services shall in all respects combine the application of sound engineering principles with a high degree of economy and shall be submitted to the applicable City, County, State, Federal agencies for approval. 

(9)
Change Orders.  When applicable, the Engineer will review and provide recommendations for all change orders developed under II – Preliminary Engineering, Design, and Construction (Construction) in this exhibit for purpose of preparing construction contract change orders.  These change orders may be required due to actual field conditions encountered or new requirements directed by the Owner.  The Engineer will prepare, explain, and submit proposed change orders, when applicable. 

(10) Final Acceptance.  Following the completion of construction by the Contractor, the Engineer will provide the services required for the final inspection and recommendation for Project acceptance.  This will include coordinating the activities required for the inspection for conformance and recordkeeping of the necessary performance tests required by the construction contract specifications.  The Engineer will also review and approve all as-built drawings (to show the work as actually constructed), and furnish to the Owner one set of prints of the as-built drawings.  Note:  Services to be provided by the Engineer for Items II and III primarily involve the engineering work tasks for the Project. 
II.
PRELIMINARY PROJECT PLANNING & DEVELOPMENT

In general, this will include all engineering activities required for the Advance Project Development.  Primarily, this will involve the research and coordination for the social, economic and environmental impacts, public involvement and preliminary field/reconn/surveying / aerial photography of the Project.  A summary of the engineering activities to be provided by the Engineer are listed below.  The actual contractual services will be identified in each work authorization as outlined in Article 7.

(1)
Environmental Document Preparation and Public Involvement (if required by Federal/State agencies)
(a)
The Engineer shall prepare an environmental document in accordance with the National Environmental Policy Act (NEPA) and the applicable Code(s) of Federal Regulations.  The Engineer will prepare an environmental document in anticipation of a Finding of No Significant Impact (FONSI), as identified by the NEPA process.  This document will include, at a minimum, the following: 

(i)
project description 

(ii)
need for project 
(iii)
alternatives considered 

(iv)
impacts (socioeconomic, cultural resource, water resource, air quality, noise quality, biological, prime/unique farmland, construction impacts, hazardous materials) 

(v)
conclusion 

(vi)
project location map 

(vii)
preliminary structure and channel locations/layouts

(viii)scanned photographs 

(b)
The Engineer shall conduct and coordinate all public involvement in accordance with the National Environmental Policy Act (NEPA) and the applicable Code(s) of Federal Regulations. 

(c)
The Engineer shall coordinate with all resource agencies, government entities, and private landowners involved or impacted in the development of the Project.  This will include individual meetings, newsletters and notices, as required. 

(d)
The Engineer shall coordinate and conduct the following public meetings/hearings: 

(i)
Public Meetings – These meetings will be scheduled to present the Project concept, including preliminary layouts and requirements for the Project, for the purpose of obtaining preliminary public comment. 

(ii)
Public Hearing – After completion / preliminary approval of the environmental document and applicable approval to move the Project forward for further processing, a public hearing will be afforded and/or conducted to present the approved draft environmental document and the Project layout (schematic) for the purpose of obtaining final public comment. 

(e)
The Engineer shall develop a Project coordination and mailing list. 

(f)
The Engineer shall prepare required presentation materials (including handouts, agenda, and sign-in roster) and exhibits for public meetings and a public hearing. 

(g)
The Engineer shall prepare and submit a written document summarizing each proceeding:  Public Meeting Reports and Public Hearing Report. 

(2)
Field Surveying and Photogrammetry (if not provided by Owner)
(a)
Right of Entry:  It will be the responsibility of the Engineer to secure written permission to enter private property for purposes of reconn/survey, environmental and engineering investigations.  The Engineer will, at times, contact the owner prior to any entry onto the owner's property.  The property owner will be informed, by the Engineer, the name of the primary person of contact during each entry. 

(b)
For the purpose of schematic development, including a geographical information system of the Project, a base map background will be provided to the Engineer through the Owner. 

(c)
The Owner shall provide primary Project control for field surveying by establishing horizontal and vertical control points, and the Engineer shall establish secondary Project control to tie ground control to the State Plane Coordinate System. 

(d)
The Engineer shall obtain the following photogrammetric products: 

(i)
Contact Prints and Mosaics 

(ii)
Planimetric maps 

(iii)
Contour maps 

(iv)
Cross Sections 

(v) Digital Terrain Model (DTM)

III. PRELIMINARY ENGINEERING, DESIGN & CONSTRUCTION

The services listed below to be provided by the Engineer are a summary of the services; the actual contractual services will be identified in each work authorization as outlined in Article 7 of the Agreement.  The services shall be divided into three phases with engineering work activities, as follows:

(A) Preliminary Engineering.   For this phase, the Engineer will ultimately deliver the “Preliminary Engineering Report”.  The “Preliminary Engineering Report” shall be based on the Engineer's review and comments on the “Raymondville Drain Outfall Study” (to be provided by the Owner).  Should the review and comments by the Engineer indicate deficiencies in the “Raymondville Drain Outfall Study”, or in the Turner, Collie and Braden, Inc. Engineer Report – “Flood Protection Plan”, dated September 1997, corrections of such deficiencies shall be the responsibility of the Owner, or deemed by the Owner as additional work to be performed by the Engineer and compensated in accordance with Articles 8 and 9 of this Agreement.  Subsequently, the Engineer will prepare the “Preliminary Engineering Report” in sufficient detail to indicate clearly the problems involved and the alternate solutions available to the Owner; to include preliminary layouts, sketches, and cost estimates for the Project, and to set forth clearly the Engineer's recommendations.  Specific engineering work activities, tasks, and/or special services to be provided by the Engineer will include: 

(1)
Preliminary Field Surveying

(a)
The Engineer shall establish benchmark identifications, if not already provided by the Owner.

(b)
The Engineer shall obtain data for existing drainage facilities and/or structures, including size, type, and flowline (upstream & downstream) elevations of structures. 

(c)
The Engineer shall obtain profiles of intersecting roadways that cross existing and proposed channels. 

(d)
The Engineer shall obtain flood plain and cross-sections (along with appropriate overbank data), and establish reach lengths, as required. 

(2)
Data Collection 
(a)
The Engineer shall perform site visits for field reconnaissance. 

(b)
The Engineer shall identify and obtain data to include, but not be limited to: 

Previous Studies: 
(i)
Available previous hydraulic and/or engineering studies 

(ii) Previous documentation and/or studies for Federal Emergency Management Agency (FEMA) floodway requirements. 

Land Records: 
(iii) Parcel mapping 

(iv) Property assessment 

(v) USGS topographic mapping 

Property and Facility Management 
(vi) Land acquisition and disposition 

(vii) Building and property inventory 

Land Use Planning and Zoning 
(viii) General plan mapping 

(vix) Zoning mapping 

(x) Demographic mapping 

(xi) Economic development 

(xii) Linking to permitting systems 

(xiii) Existing aerial photographs and/or mapping 

Engineering 
(xiv) Storm drain mapping 

(xv) Subdivision mapping 

(xvi) Street mapping 

Public Safety 
(xvii) Emergency preparedness plans 

Environmental Assessment (if required by Federal/State agencies)
(xviii) Wetland mapping 

(xix) National Pollution Discharge Elimination System (NPDES) permitting 

(xx) Facility mapping 
(xxi) Vegetation mapping 
(xxii) Coastal zone management 

Elections 
(xxiii) District Boundary definition 

(3)
Geographical Information System

The Engineer shall develop a Geographical Information System (GIS) utilizing Environmental Systems Research Institute, Inc. (ESRI) ArcView with 3-D Analyst and GIS StreamPro, where appropriate to be compatible with the existing GIS being developed in the “Raymondville Drain Project”.  Import the collected data into ArcView for mapping purposes and presentations to facilitate the decision-making and analytical process for the development of the “Preliminary Engineering Report”.  ArcView will also be used to export data to the USACE Hydrologic Center's computer program HEC-River Analysis System (HEC-RAS), which will be used to develop the engineering models required for the hydraulic analysis of each lateral channel (and associated tributaries) and the plotting of the resultant floodplains.  Specifically, ArcView will be used to export this data to HEC-RAS where it will be combined with the field surveyed channel data in order to construct full flood plain cross sections that reflect accurate channel and overbank data for the HEC-RAS models.

Note:  During the performance of the following hydrologic / hydraulic analysis and the development of the alternate solutions and final recommendation, the Engineer will address and incorporate any findings of the environmental documentation process.

(4)
Hydrologic Analysis 
(a)
The Engineer shall review and comment on the hydrologic analyses of portions of the Raymondville drainage watershed(s) that are located in Precinct No. 1 and No. 4. 

(b)
The Engineer shall review and comment on the comparison of peak flow rates, identified in the Raymondville drainage watershed(s) that are located in Precinct No. 1 and No. 4, with any available data from the National Flood Insurance Program (NFIP) or other studies to determine consistency of results.

(5)
Hydraulic Analysis 
(a)
The Engineer shall review and comment on the hydraulic analysis for each existing and proposed structure location utilizing the HEC-RAS computer program; utilizing Manning's Equation to compute water surface profiles with the inputs of cross-section data, roughness coefficients, and flow rates.  Specific steps for the hydraulic analysis are outlined in tasks (b) through (g) below. 

(b)
The Engineer shall create the terrain Triangulated Irregular Network (TIN), if not provided by the Owner.  This will be developed from a combination of field survey, aerial photogrammetry, and topographic mapping data in the development of a point table.  With this point table, an event theme will be created in ArcView, which will create the terrain TIN with 3-D Analyst. 

(c)
The Engineer shall create 2-dimensional lines representing the channel centerline, high bank locations, flow path lines, and cross-section locations by locating the various and required poly lines over the terrain TIN develop the watershed layout over the base map 

(d)
The Engineer shall create the HEC-RAS GIS import file (ASCII text file); this will involve the correlation of the alignment of the cross-sections with the terrain TIN by extracting the elevations from the terrain TIN and creating a 3-dimensional cross-section theme. 

(e)
For verification of measured elevations, the Engineer shall edit the HEC-RAS GIS import file by selectively replacing the points taken from the terrain TIN at the channel with actual channel points obtained by the field survey.
(f)
The Engineer will review and comment on the accuracy of the HEC-RAS modeling of the existing and proposed structures within Precinct No. 1 and No. 4 facilities authorized in work authorizations as outlined in Article 7 of the Agreement, and compare the hydraulic results to the effective FIS and existing 100-year flood levels.

(g)
After the HEC-RAS model is satisfactory and the output deemed acceptable, the Engineer shall apply the GIS export function to create the HEC-RAS export file in preparation for the flood plain mapping.

(6)
Flood Plain Mapping

(a)
Utilizing the HEC-RAS GIS export file, and ArcView GIS StreamPro, the Engineer shall map the floodplain over the terrain TIN.

(b)
The Engineer shall compare the results by placing the resulting floodplain mapping over the existing Flood Insurance Rate Map (FIRM):  scan the FIRM and bring into ArcView an image for this comparison.

(7)
Alternate Solutions and Recommendations
(a)
The Engineer shall prepare preliminary cost estimates for each alternate solution and final recommendation.

(b)
The Engineer shall summarize each alternate solution in sufficient detail to indicate clearly the problems involved in order for the Owner to make the appropriate comparisons to the Engineer’s final recommendations and provide the approval for the final design of the Project.

(c)
The Engineer shall provide a formal and clearly outlined recommendation regarding the final design of the Project.

(8)
Final Report
The Engineer shall prepare five (5) bound, color copies of the final “Preliminary Engineering Report”, including all attachments, exhibits, preliminary layouts, sketches, profiles, and cost estimates.

(B)
Final Design.  After the Owner has approved the Engineer’s final recommendations as shown in the “Preliminary Engineering Report” and the recommendations meet all Federal, State, and County regulations and requirements (including permitting), the Engineer will perform all required engineering activities to provide the Owner with a complete and approved set of plans, specifications, and estimate (PS&E) for each phase of construction of the Project.  Specific engineering activities, tasks, and/or special services to be provided by the Engineer will include:

(1)
Right-of-Way Data (Special Services)
The Engineer shall provide a right-of-way (ROW) map to the Owner that properly describes the ROW the Owner is to acquire.  All procedures and tasks involved in the development of the ROW map will be in accordance with the Owner’s local operating procedures and the Texas Board of Professional Land Surveying Practices Act.  Individual activities and/or requirements include:

(a) Abstracting – The Engineer shall perform a preliminary title search and determine ownership information.

(b) Surveying – The Engineer shall obtain the required survey data needed to establish existing and proposed right-of-way lines, channel centerline alignment, private property lines, county and/or city limits, and any topographic information not clearly indicated by the aerial photogrammetry.

(c)
The Engineer shall prepare the ROW map.

(d)
The Engineer shall prepare field note descriptions on 8-1/2 x 14” sheets, signed and sealed by a Registered Professional Land Surveyor, for each parcel of land to be acquired as shown on the ROW map.

(e)
The Engineer shall prepare parcel plats for each parcel of land to be acquired as shown on the ROW map.  All parcel plats will be prepared on 8-1/2” x 14” sheets and signed and sealed by a Registered Professional Land Surveyor.

(f)
Any revisions required to the ROW map, and associated documents, shall be made by the Engineer promptly, and at no additional cost or expense to the Owner.  The Engineer shall immediately furnish such revised right-of-way map, and associated documents, to the Owner at no additional cost or expense to the Owner.

(2)
Design Field Surveying (Special Services)
The Engineer shall perform field surveys and provide field layouts and/or information necessary to collect information required in the final design of the Project.  This may include, but not be limited to, additional channel sections for the determination of final earthwork, roadway cross sections and profiles for intersecting roadways, soil bore staking, and right-of-way staking.

(3)
Geotechnical Investigations (Special Services)
The Engineer shall perform geotechnical investigations and testing for the purpose of foundation studies and design for any pavement, retaining walls, bridges, and/or miscellaneous structures that may be required for final design.

(4)
Permitting

The Engineer shall furnish the necessary engineering data required to apply for regulatory permits from local, State, or Federal authorities.

(5)
Channel/Drainage Design

The Engineer shall perform channel / drainage design for the proposed improvements to existing channels and/or facilities, as well as the proposed channels of the Project.  The design of drainage improvements shall conform to the Project design criteria, and when possible, the standard designs required by the Owner (City, County, or State) of any associated roadways.  These designs shall in all respects combine the application of sound engineering principles with a high degree of economy, and shall be submitted to the applicable City, County, State, and/or Federal agencies for approval.

(6)
Roadway Design

The Engineer shall perform roadway design for any intersecting roadway approaches to the proposed improvements to the existing channels and/or proposed channels of the Project.  The design of these roadways shall conform to the Project design criteria, and when possible, the standard designs required by the Owner (City, County, or State) of the associated roadway.  These designs shall in all respects combine the application of sound engineering principles with a high degree of economy, and shall be submitted to the applicable City, County, State, and/or Federal agencies for approval.

(7)
Bridge Design
(a) The Engineer shall perform bridge design required for any roadway crossings to the proposed improvements to the existing channels and/or proposed channels of the Project.  The design of these bridges shall conform to the Project design criteria required by the Owner (City, County, or State), of the associated bridge structure and/or roadway, and the requirements set forth by the American Association of State Highway and Transportation Officials (AASHTO), “Standard Specifications for Highway Bridges”.  These designs shall 

in all respects combine the application of sound engineering principles with a high degree of economy, and shall be submitted to the applicable City, County, State, and/or Federal agencies for approval.

(b)
Prior to performing structural detailing, the Engineer shall provide a bridge layout to the governing entity of the associated bridge structure and/or roadway for approval.  Each bridge layout will include the required information set forth by the governing entity.

(8)
Plans, Specifications & Estimates (PS&E)
(a)
The Engineer shall prepare contract drawings, specifications and estimates for construction of the Project or portions of the Project as authorized by the Owner.  These documents shall in all respects combine the application of sound engineering principles with a high degree of economy, and shall be submitted to the applicable City, County, State, and/or Federal agencies for approval.

(b)
All final plan sheets shall be developed, by the Engineer, on 11” x 17” reproducible, 4 mil, double-matte, white, opaque film.

(c)
Graphics files shall be developed by the Engineer in Microstation design file format, and must plot consistent with the reproducible plots submitted.

(d) Plan Sheets.  Plan sheets developed by the Engineer shall include, but not be limited to, title sheet, typical sections, sequence of construction, traffic control (as applicable), specification data (including schedules for minimum sampling and testing), estimate and quantity, plan-profile, channel details, roadway details (as applicable), bridge and culvert details, hydraulic details, and standards.  (Standards may be used from governing entities, but must be signed and dated by the Project Engineer of responsible supervision as being applicable to the Project.)

(e) Specifications.  Whenever possible, the Engineer shall use the Texas Department of Transportation’s 1993 Standard Specifications for Construction and Maintenance of Highways, Streets and Bridges.  Other specifications may be developed by the Engineer, but must incorporate, to the extent possible, references to standard requirements of AASHTO design and AASHTO testing procedures.

(f) Estimates.  The Engineer shall prepare detailed cost estimates and proposals of authorized construction, which shall include summaries of bid items and quantities based, insofar as practicable, on the unit price system of bidding.  The Engineer shall not be required to guarantee the accuracy of those estimates.
(C)
Construction Phase Services.  The Engineer shall provide engineering services for each authorized construction contract of the Project.  Specific engineering work activities, tasks, and/or special services to be provided by the Engineer will include:

(1)
Construction Bidding
The Engineer shall prepare the documents for all necessary copies of approved plans, specifications, notices to bidders, and proposals.

Note:  Services for assistance in advertising for each authorized construction contract for the Project, opening and tabulation of bids, recommendations to the Owner as to the proper action on all bid proposals received, and the preparation of formal contract documents for the award of each construction contract will be performed by the Engineer.

(2)
Project Site Representation

(a) In general, the Engineer shall provide the engineering support and data required for consultation and advisement to the Owner, and to protect the Owner against defects and deficiencies in the work of the Contractor.

(b) Daily and Weekly Reports.  The Engineer shall provide the engineering support and data required to monitor the Contractor’s progress with daily and weekly reports as outlined in the “Construction Management Policy & Procedures Manual” developed and more particularly identified under I – Engineering Management in this exhibit.  This information will be utilized for the development of the monthly progress report to be provided to the Owner as identified under I – Engineering Management in this exhibit.

(c)
Contractor Payment.  The Engineer shall take measurements and calculate quantities, in accordance with the construction contract specifications, of those items of work accepted and conforming to the construction contract specifications, for the preparation of the monthly and final estimates for payment to the Contractor as identified and performed under I – Engineering Management in this Exhibit.  Note:  The Engineer is not responsible for actual payments to the Contractor.

(d)
The Engineer will provide Project site representation of the authorized construction contract as follows:

(i) Project Engineer.  The Engineer will provide visits by the Project Engineer or a competent representative of the Engineer to the site of construction at least three times each week for the purpose of monitoring the Contractor’s progress and conformance to the construction contract plans and specifications.

(ii) Resident Engineer.  If authorized by the Owner, the Engineer will furnish the services of a Resident Engineer and/or construction representative(s) for continuous on-the-site representation.

(3)
Miscellaneous Technical Activities
(a) Construction Field Surveying.  The Engineer shall perform all field surveys and field layouts, including construction staking and right-of-way staking.

(b) Shop Drawings.  The Engineer shall review and check all shop or working drawings furnished by the Contractor.

(c)
Control of Materials & Equipment.  The Engineer shall provide inspection of all materials and equipment furnished/used by the Contractor as follows:

(i) Review and record all laboratory, shop and mill tests of materials and equipment for compliance with the construction contract specifications.

(ii) Observe and/or perform Project record testing and/or independent assurance testing as outlined in the construction contract specifications.

(d)
Change Orders.  When applicable, the Engineer will prepare the engineering data, including plan sheet drawings, specifications, and estimates, for the preparation of construction contract change orders, which may be required due to actual field conditions encountered or new requirements directed by the Owner.

(4)
Final Acceptance
(a) Performance Testing.  Following the completion of construction by the Contractor, the Engineer shall provide the engineering support and data required for the initial operation of the Project.  This will include inspection for conformance and recordkeeping for the necessary performance tests required by the construction contract specifications.  The Engineer will provide this inspection with either the Project Engineer or Resident Engineer, as directed by the Owner.

(b)
As-Built Drawings.  The Engineer shall develop as-built drawings to show the work as actually constructed.

EXHIBIT “C”

Work Schedule

A detailed work schedule for each Work Authorization, identified and more particularly described in Article 7 of this Agreement, shall be prepared by the Engineer to be submitted and approved by the Owner in writing for each Work Authorization. The work schedule will provide specific work sequence and definite review times by the Owner and the Engineer of the work performed.

The Engineer will diligently pursue the completion of each Work Authorization as defined by the milestones and deliverable due dates outlined in each Work Authorization’s associated work schedule. 

The Engineer will inform the Owner (in reasonable advance of the delay) should the Engineer encounter delays that would prevent the performance of all work in accordance with the established work schedule. 

Exhibt D
Engineer’s Contract Rate Schedule


LABOR

	JOB DESCRIPTION
	CONTRACT RATE

	
	

	Engineering  
	 

	Sr. Project Manager
	$243.43

	Project Manager
	$174.65

	Sr. Engineer 
	$167.20

	Project Engineer
	$148.76

	Engineer
	$128.75

	Sr. Engineer Designer
	$120.75

	Engineering Designer
	$112.06

	CADD Operator
	$91.04

	Secretary
	$74.38

	
	

	
	
	

	DIRECT EXPENSES:***
	
	

	Mileage
	 
	$ Current GSA Travel Rate/Mi.
	

	Car Rental 
	$ At Cost
	

	Lodging (in state)
	$ Current GSA Per Diem Rate 
	

	Meals
	
	$ Current GSA Per Diem Rate
	

	Air Travel 
	
	at cost
	

	Overnight Carrier cost
	$40/letter
	

	GPS Equipment
	$500/day
	

	Copies (8 ½ x 11)
	
	$0.10/ea
	

	Color Copies (8 ½ x 11)
	$1.00/ea
	

	Copies (11 x 17)
	$0.20/ea
	

	Color Copies (11 x 17)
	$2.00/ea
	

	Mylar (11 x 17) Plots
	$3.50/ea
	

	Color Mylar (11 x 17) Plots
	$7.00/ea
	

	Bond Plots
	$1.00/sq. ft.
	

	Color Bond Plots
	$2.50/sq. ft.
	

	Mylar Plots
	$2.50/sq. ft.
	

	Color Mylar Plots
	$5.00/sq. ft.
	

	Photo Quality Color Plots
	$12.00/sq. ft.
	


*** These are the anticipated non-labor rates to be used to negotiate purchase orders for special or excluded services, and/or additional work; and may be re-negotiated on a yearly basis.  Other non-labor rates may be determined at time of negotiation.  At the rates authorized by Hidalgo County for County Official

EXHIBIT “E”

Work Authorization Form

WORK AUTHORIZATION NO.

THIS WORK AUTHORIZATION is made pursuant to the terms and conditions of Article 7 of the Agreement made by and between the HIDALGO COUNTY, acting herein by and through the Commissioner’s Court, hereinafter called the “Owner”, and TEDSI Infrastructure Group, professional engineers of Mission, Texas, hereinafter called the “Engineer”.

PART 1.Scope of Work.  The purpose of this Work Authorization is to provide services as indicated below:
The scope of services to be provided by the Owner is identified in ATTACHMENT “A” –Scope of Services to be Provided by the Owner attached hereto.

The scope of services to be provided by the Engineer is identified in ATTACHMENT “B” –Scope of Services to be Provided by the Engineer attached hereto.

PART 2.
Estimated Cost.  The estimated cost for services under this Work Authorization is $


.  This amount is based upon the costs outlined in the Estimated Cost Proposal attached hereto as ATTACHMENT “D”.

PART 3.
Payment. Compensation and payment to the Engineer for the services established under this Work Authorization shall be made in accordance with Articles 5, 6, and 7 of the Agreement.

PART 4.
Period of Service.  This Work Authorization shall become effective on the date of final acceptance of the parties hereto, and all work associated with this Work Authorization shall be performed within the time period identified in the Work Schedule  attached hereto as ATTACHMENT “C”.

PART 5.
Responsibilities and Obligations.  This Work Authorization does not waive the parties’ responsibilities and obligations provided under the Agreement.

PART 6.  Acceptance and Acknowledgement.  This Work Authorization is hereby accepted and acknowledged as indicated below and effective as of 
 day of 



, 2010.

THE ENGINEER:

TEDSI Infrastructure Group
BY: 
______________________________

Jessse Salinas, (Principal)


THE OWNER:

HIDALGO COUNTY

BY: 
______________________________

Oscar L. Garza, Jr., (County Commissioner)


LIST OF ATTACHMENTS

ATTACHMENT “A”
-
Services to be Provided by the Owner

ATTACHMENT “B”
-
Services to be Provided by the Engineer

ATTACHMENT “C”
-
Work Schedule

ATTACHMENT “D”
-
Estimated Cost Proposal


EXHIBIT “F”

Supplemental Agreement Form

WORK AUTHORIZATION NO. 

SUPPLEMENTAL AGREEMENT NO.  

THIS SUPPLEMENTAL AGREEMENT is made pursuant to the terms and conditions of Article 8 of the Agreement made by and between HIDALGO COUNTY, acting herein by and through the Commissioner’s Court, hereinafter called the “Owner”, and TEDSI Infrastructure Group, professional engineers of Mission, Texas, hereinafter called the “Engineer”.

PART 1.Scope of Work.  The purpose of this Work Authorization is to provide services as indicated below:
The scope of services to be provided by the Owner is identified in ATTACHMENT “A” –Scope of Services to be Provided by the Owner attached hereto.

The scope of services to be provided by the Engineer is identified in ATTACHMENT “B” –Scope of Services to be Provided by the Engineer attached hereto.

PART 2.
Estimated Cost.  The estimated cost for services under this Work Authorization is $


.  This amount is based upon the costs outlined in the Estimated Cost Proposal attached hereto as ATTACHMENT “D”.

PART 3.
Payment. Compensation and payment to the Engineer for the services established under this Work Authorization shall be made in accordance with Articles 5, 6, and 7 of the Agreement.

PART 4.
Period of Service.  This Work Authorization shall become effective on the date of final acceptance of the parties hereto, and all work associated with this Work Authorization shall be performed within the time period identified in the Work Schedule  attached hereto as ATTACHMENT “C”.

PART 5.
Responsibilities and Obligations.  This Work Authorization does not waive the parties’ responsibilities and obligations provided under the Agreement.

PART 6.  Acceptance and Acknowledgement.  This Work Authorization is hereby accepted and acknowledged as indicated below and effective as of 
 day of 



, 2010.

THE ENGINEER:

TEDSI Infrastructure Group
BY: 
______________________________

Jessse Salinas, (Principal)


THE OWNER:

HIDALGO COUNTY

BY: 
______________________________

Oscar L. Garza, Jr., (County Commissioner)


LIST OF ATTACHMENTS

ATTACHMENT “A”
-
Services to be Provided by the Owner

ATTACHMENT “B”
-
Services to be Provided by the Engineer

ATTACHMENT “C”
-
Work Schedule

ATTACHMENT “D”
-
Estimated Cost Proposal


EXHIBIT “G”

Certificate of Insurance Form – Hidalgo County 

	Hidalgo County
CERTIFICATE OF INSURANCE


	[image: image1.png]



	NOTE: Copies of the endorsements listed below are not required as attachments to this certificate.

	The named Engineer, Consultant or Contractor shall not commence work until he/she has obtained the minimum insurance specified in Section II, below, and obtained the following endorsements:  Hidalgo County as an Additional Insured for coverages 3 and 4, and a Waiver of Subrogation in favor of the Hidalgo County  under coverages 2, 3 and 4.  Only certificates of insurance published by Hidalgo County  are acceptable as proof of insurance;  commercial carriers’ certificates are unacceptable.

	SECTION 1  IDENTIFICATION DATA

	1.1 Insured Name (of Engineer, Consultant or Contractor)

	1.2 Street/Mailing Address

	1.3 City
	1.4 State
	1.5 Zip

	1.6 Phone Number

     Area Code (            )

	SECTION II  TYPE OF INSURANCE

	Type


	Policy 

Number:
	Effective

Date:
	Expiration

Date:
	Limits of Liability

Not Less Than:

	2. WORKERS’ COMPENSATION

	
	2.1


	2.2


	2.3


	                              Statutory Texas

	Endorsed with a Waiver of Subrogation in favor of Hidalgo County 

	3. COMMERCIAL GENERAL LIABILITY

	Bodily Injury/Property  Damage
	3.1


	3.2


	3.3


	$1,000,000 combined  single limit each occurrence and in the aggregate

	Endorsed with Hidalgo County  as an Additional Insured and endorsed with a Waiver of Subrogation in favor of Hidalgo County.

	4. TEXAS BUSINESS AUTOMOBILE POLICY

	A. Bodily Injury
	4.1


	4.2


	4.3


	                            $250,000 ea. Person

                          $500,000 ea. Occurrence

	B. Property Damage
	4.4


	4.5


	4.6


	                          $100,000 ea. Occurrence

	Endorsed with Hidalgo County as an Additional Insured and endorsed with a Waiver of Subrogation in favor of Hidalgo County.

	5. PROFESSIONAL LIABILITY

	
	5.1


	5.2


	5.3


	$1,000,000 combined  single limit each occurrence and in the aggregate

	SECTION III  CERTIFICATION

	This Certificate of Insurance neither affirmatively or negatively amends, extends, or alters the coverage afforded by the above insurance policies issued by the insurance company named below.

Cancellation of the insurance policies shall not be made until THIRTY DAYS AFTER the undersigned agent or his/her company has sent written notices by certified mail to the Engineer, Consultant or Contractor and Hidalgo County .

THIS IS TO CERTIFY to Hidalgo County that the insurance policies above meet all the requirements stipulated above and such policies are in full force and effect.

	6.1 Name of Insurance Company


	
	7.1 Name of Authorized Agent



	6.2 Company Address


	
	7.2 Agent’s Address



	6.3 City


	6.4 State


	6.5 Zip


	7.3 City


	7.4 State


	7.5 Zip



	7.6 Authorized Agent’s Phone No.

      Area Code (             )


	
	Original Signature of Authorized Agent



  

Date


Hidalgo County
CERTIFICATE OF INSURANCE (Back of Form)

                Hidalgo County

Certificate of Insurance Requirements

Only the Hidalgo County Certificate of Insurance (COI) forms are acceptable as proof of insurance.

The named insured on the COI and the name of the Engineer, Consultant, or Contractor, as it appears on the Agreement for Professional Services, must be the same.

The signature of the agent must be original in ink; stamped/typed/printed signatures are unacceptable.

WORKER’S COMPESATION

The following requirements apply to WORKER’S COMPENSATION coverage:

· If the Engineer, Consultant, or Contractor has any employees, in addition to himself/herself, then the Engineer, Consultant, or Contractor is required to have workers’ compensation insurance.

· The word STATUTORY, under limits of liability, means that the benefits allowed under the Texas Workers’ Compensation Law will be paid by the insurer.

· Relatives of the Engineer, Consultant or Contractor (spouse, sons, daughters) must be covered by workers’ compensation insurance.

GROUP HEALTH insurance may not be substituted for WORKERS’ COMPENSATION insurance.

COMMERCIAL GENERAL LIABILITY

COMMERCIAL GENERAL & PROFESSIONAL LIABILITY insurance is usually sold in only Combined Single Limit coverage.  In the event the coverages are specified separately, they must be at least these amounts:

	Bodily Injury
	-
	$750,000 each occurrence

	Property Damage
	-
	$250,000 each occurrence

	
	
	$1,000,000 aggregate

	

	Note: This coverage was previously known as Comprehensive General Liability insurance.  Some older policies may still carry this identification.  This is acceptable.


MANUFACTURERS’ AND CONTRACTORS’ LIABILITY insurance is not an acceptable substitute for COMMERCIAL GENERAL LIABILITY insurance.

TEXAS BUSINESS AUTOMOBILE POLICY

The coverage amount for a TEXAS BUSINESS AUTOMOBILE POLICY may be shown as a minimum of $1,000,000 Combined Single Limit for bodily injury and property damage by a typed or printed entry and deletion of the specific amounts listed for Bodily Injury and Property Damage.

BASIC AUTOMOBILE LIABILITY insurance is not an acceptable substitute for a TEXAS BUSINESS AUTOMOBILE POLICY or COMPREHENSIVE AUTOMOBILE LIABILITY insurance.

Page 1 of 20

