FINAL

PROJECT PLAN
AND FINANCING PLAN
FOR
Reinvestment Zone Number One

   City of ALTON, Texas

ALTON Redevelopment Project
APRIL 13, 2010

Table of Contents












         Page

I. EXECUTIVE SUMMARY






 3













II. PROJECT PLAN








 8

III. PROJECT FEASIBILITY





           13

IV. REINVESTMENT ZONE FINANCING PLAN



           14

V. ALTON BOARD MEMBERS





           23


      EXHIBITS

A. MAP OF ZONE 







24

B. SUMMARY OF TIRZ REQUIREMENTS



25

C. LIST OF ZONE PROPERTIES





26

SECTION I – EXECUTIVE SUMMARY

Overview of Plan

The City of Alton Tax Increment Reinvestment Zone (“TIRZ”) Number One represents an important opportunity for the City of Alton in partnership with Hidalgo County to promote and encourage construction of mixed use industrial, commercial, office warehouse, retail, food service, lodging facilities, market rate and affordable single family and multi-family housing, in areas of the City that have significant and varied impediments to development. 

Large and small tracts of land in and around the city have remained undeveloped or are in need of redevelopment due to inadequate city street infrastructure, substandard streets, drainage issues, functional obsolescence, lack of adequate or non-existent fire flow and obsolete platting requirements. The costs associated with the remediation of development and redevelopment issues are of a magnitude that without additional sources of funds the growth of the city will be significantly impaired.

The creation of the TIRZ will provide the following benefits:

1. Funding for necessary public improvements associated with needed development and redevelopment in the city.

2. Replace low value existing land uses including agricultural use with high value commercial, industrial, single and multi-family land uses.

3. Offer employment opportunities and reduce commuting time for Alton and Hidalgo County residents.

4. Help to balance population growth in Hidalgo County.

5. Provide a more efficient use of existing city and county services and infrastructure.

6. Help to address structural imbalances in the Alton economy and housing market.

The proposed TIRZ is comprised of vacant land and functionally obsolete residential and commercial structures throughout the City of Alton. Also included within the TIRZ boundaries are the public rights of way and the associated ally ways of West Bella Vista Ave., County Road 2127, West Sycamore Ave., West Eisenhower Ave., Pennsylvania St., Rhode Island St., St. Jude Ave., Mile 6 Road, West Diamond Head Ave., Oklahoma St., Ohio St., North Dakota St., Solar Dr., Inspiration Road South, Main Ave., Buchanan Ave., Mile 5 Road, Los Ebanos Blvd., North and South Trosper Blvd., Louisiana St., Kentucky St., Monroe Ave., Nautilus Ave., McKinley Ave., Combes Ave., Missouri St., Mississippi St., Mahala Ave., Ala Moana St., Kohala Ave., Honolulu Ave., Hawaii St., Compeche Ave., Iowa St., Idaho St., Georgia Ave., North Florida St., 7th Ave., Delaware St., Colorado St., Arizona St., Alton Blvd. S.H. 107, Leverman St., St. Francis Ave., Mile 4 North Rd.,  South New Jersey St.,  South Nevada St., South Nebraska St., Kennedy Ave., West Bella Vista Ave., Jefferson Ave., Ignacio Ave., Israel Ave., Harrison Ave., Hayes Ave., Garfield Ave., New Mexico Ave., Nebraska St., Missouri St., Minnesota St. Michigan St., Maryland St., Adams Ave., Andrew Ave., Dawes Ave., Madison Ave., Jackson Ave., Harding Ave., Fillmore Ave., Austin St., Quintanilla Blvd., Alamo St., Maple St., Oak St., Chicago St., Dallas St., Eagle 

Pass St., Mayberry Blvd., Clinton Ave., Rabbit Run Ave., Irving St., Kingsville St., Zinnia Ave., Bunny St., Briar St., Nacogdoches St., Eisenhower Blvd., Franklin St., Bryan Blvd., Alvardo St., 

Mexico St., Buena Vista St., Montemorelos St., Linares St., Diamond Head Ave., Nogales St., Oaxaca St., Rockport St., Santa Fe St., San Antonio St., Jo Beth St., Linda St., Bluebonnet St., Monroe Ave., Waxahachie St., La Pointe Ave., Truman Ave., Stevenson Ave., Lincoln Ave., Aransas St., Roosevelt Ave., Hermosillo Ave., Harding Ave., Vega St., Yankton St., Yoakum St., Zavalla St., South Xanthia St., Laura Ave., Mile 4 Road and J Rock, All city Streets within the corporate limits of the City of Alton including the forenamed streets with an East, West, South or North modifier. The following City of Alton Parks are specifically included within the TIRZ boundaries; Sylvia Vela Park, Joseph Garcia Park, Palm Lake Estates Park, Fireman’s Park and Elizondo Park.

Development Goals and Objectives

The development goals and objectives, which are expected to meet the specific needs of the City of Alton TIRZ District, are:

· Provide commercial and industrial opportunities for developers and companies seeking commercial building sites through the extension of existing City streets and the provision of fire flow throughout the City

· Provide for new commercial, and residential opportunities through the completion of new connector streets. 

· Begin to address the need for expanded housing opportunities for Alton residents and Alton workers who have to commute to work.

· Provide employment opportunities to service increasing population growth within the City of Alton and surrounding Hidalgo County.

8

· Solve long-range storm drainage issues that affect the City and it’s residents.

· Enhance the quality of life within the City and Hidalgo County through Economic Development Incentives. 

· Provide for funds for the reconstruction of existing City Streets that impede redevelopment or new development.

· Provide funds for the expansion and reconstruction of existing City Parks and provide funds for the acquisition of land for and funds for the development of new City Parks.

The City of Alton TIRZ District Project Plan and Reinvestment Zone Financing Plan provides a long term program to increase business opportunities and population within the District, using tax increment financing to fund required public improvements. This long-term program is expected to 

attract additional commercial and residential development to include affordable, work force and market rate housing. 
Planned Private Development

The City of Alton TIRZ Development Program includes;

[image: image1.wmf]Begin Construction

2011

Construction Complete

2033

Fire Flow Water Storage Facilities, Hydrants and Lines

  Fire Flow Northeast/Southeast Quadrant

8,000,000

$        

 

  Fire  Flow Northwest/Southwest Quadrant

6,000,000

$        

 

  

Utility Relocation

2,500,000

$        

 

New East West Connectors &

  Reconstruction of Mile 4 and Mile 6 Roads

6,000,000

$        

 

  Right of Way Acquisition

750,000

$           

 

Street Reconstruction

2,500,000

$        

 

Comprehensive Drainage Plan &

  Implementation Program

3,500,000

$        

 

Municipal Facilities

    Library

1,500,000

$        

 

  Public Safety Facilities

    Fire Station

1,250,000

$        

 

    Street Lights

500,000

$           

 

Park Plan

  Quarry Project

3,000,000

$        

 

  Park Reconstruction

750,000

$           

 

  Calichera Development

1,750,000

$        

 

    Hike and Bike Trails

500,000

$           

 

  New Park Facilities

2,000,000

$        

 

Economic Development Incentives

2,500,000

$        

 

Hidalgo County Administrative Expense

25,000

$             

 


The total private investment is expected to be in excess of $ 104,350,000.

The projected values of future commercial development are based upon an analysis of the 2007, 2008 and 2009 building permits issued by the City of Alton. Single and multi-family development is projected at levels that begin to meet the needs of the existing population base and the additional need projected from future economic development within the Zone. The City has annexed additional street frontage on Alton Blvd. (S.H. 107) and is working with land-owners to convert low valued agricultural and other temporary uses to higher valued commercial developments.

Consideration has also been given to visits to the City from third party developers looking at commercial sites and enquiring about the availability of utilities and fire protection.

Planned Public Improvements 

The public improvements enumerated in the Project Plan, with an estimated cost of $51,900,000 provide for fire flow throughout the City. Presently only the area surrounding Main and Alton has fire flow protection. The plan includes two additional fire flow storage tanks fire plugs and in-ground piping; extension of existing streets, acquisition of right-of-way and reconstruction of major arterials and other city streets, addressing public safety concerns including a fire station that will adequately house the existing and planned new emergency vehicles, addressing housing issues that are impeding economic development, development and implementation of a comprehensive drainage plan to include storage at the four existing calicheras, utility relocation, and Economic Development Incentives. Included in the plan are significant park and recreation expansions to include soccer fields, The public improvements planned for the City of the Alton district are designed to help meet the long-term needs to secure and insure growth and investment in the City and central Hidalgo County.

Planned Public Construction

The City of Alton TIRZ Development Program includes;

[image: image2.wmf]Fire Flow Water Storage Facilities, Plugs and Lines

  Fire Flow Northeast/Southeast Quadrant

8,000,000

$        

 

  Fire  Flow Northwest/Southwest Quadrant

6,000,000

$        

 

  

Utility Relocation

4,500,000

$        

 

New East West Connectors &

  Reconstruction of Mile 4 and Mile 6 Roads

$10,000,000

  Right of Way Acquisition

750,000

$           

 

Street Reconstruction

$2,500,000

Comprehensive Drainage Plan &

  Implementation Program

$3,500,000

Municipal Facilities

    Library

2,500,000

$        

 

  Public Safety Facilities

    Fire Station

2,500,000

$        

 

    Street Lights

625,000

$           

 

Park Plan

  Quarry Project

3,500,000

$        

 

  Park Reconstruction

750,000

$           

 

  Calichera Development

1,750,000

$        

 

    Hike and Bike Trails

500,000

$           

 

  New Park Facilities

2,000,000

$        

 

Hidalgo County Administrative Expense

25,000

$             

 


It is anticipated that construction will begin in calendar year 2011 and will not be completed until 2033. The total costs of the planned public improvements are $ 51,900,000.
The TIRZ Financing Plan provides for tax increment allowable expenses in the approximate amount of $ 20,475,167. The Reinvestment Zone Financing Plan provides for incremental financing and predicts revenues for the City of Alton TIRZ District.

Section II – Project Plan

Background 

On March 11, 2008 the City Council of the City of Alton held a public hearing on the creation of Alton TIRZ # 1 and on October 13, 2009 notified Hidalgo County, Sharyland ISD and Mission CISD of their intent to create a tax increment reinvestment Zone. On December 8, 2009 at their regularly scheduled Commission Meeting the City Commission approved Ordinance 2009-09 authorizing the creation of the TIRZ and Ordinance 2009-10 appointing a Board of Directors for the Zone. 

Meetings and statutory presentations were held with individuals and taxing entities in Hidalgo County on the following dates:

· Hidalgo County Commissioner’s Office October 13, 2009

· Hidalgo County Economic Development Department October 13,2009

· Hidalgo County Commissioners Court on November 10, 2009.

· Dr. Mona Parras, Hidalgo County designated representative November 23, 2009

· Sharyland Independent School District on October 27, 2009

· Mission Consolidated Independent School District November 11, 2009

Program Concepts

The City of Alton TIRZ District represents an important opportunity for the City of Alton in partnership with Hidalgo County to develop a viable long-range revitalization plan for areas of the City, which have lacked a wide range of commercial, and single and multi-family housing opportunities. New commercial/retail/food service/office warehouse/industrial and lodging construction are the key components of the revitalization plan. Increased employment opportunities for Alton and surrounding county and community residents will be enhanced through the development and redevelopment activity within the Zone. 

Development Goals and Objectives

The planned public improvements within the City of Alton TIRZ District will insure the future of the City as a viable option as companies look to expand or relocate. The addition of lodging facilities will complement and expand the City’s economic development program through additional funding.

Description of District
The City of Alton TIRZ District is located throughout the City. It uses a series of major through-fares and city street right-of-ways to connect the various properties within the Zone. The market value of property within the Zone is approximately $37,347,667, however, the total assessed value 

of the property in the Zone, the Base Value of the Zone, is approximately $31,920,645 per the Hidalgo County Appraisal District.   The City of Alton TIRZ zone includes approximately 788.24+/- acres of public and privately held land surrounding the City as shown on the Exhibit “A” 

Existing Uses and Conditions

The City of Alton has determined that the improvements in the Zone will significantly enhance the value of all of the taxable real property in the Zone and will be of general benefit to the municipality, and that the Zone area meets the requirements of Section 311.005 of the Act, being that the Zone area:

“is predominantly open, and because of obsolete platting, deterioration of structures or site improvements, or other factors, substantially impairs or arrests the sound growth of the City” and 

The City of Alton, pursuant to the Act, further finds and declares that:

1. the proposed zone is a contiguous geographical area located wholly within the City limits of Alton;

2. less than ten percent (10%) of the property in the proposed Zone is used for residential purposes, as the term “residential” is defined in Section 311.006(d) of the Act;

3. the total appraised value of the taxable real property in the proposed Zone or in existing reinvestment zones, if any, does not exceed fifteen per cent (15%) of the total appraised value of taxable real property in the City and in industrial districts, if any, created by the City;

4. the proposed Zone does not contain more than fifteen percent (15%) of the total appraised value of real property taxable by Hidalgo County and the Sharyland ISD or Mission CISD School Districts, 

5. development or redevelopment within the boundaries of the proposed Zone will not occur solely through private investment in the reasonably foreseeable future.

City of Alton TIRZ Zoning

Properties within the Zone are currently zoned for commercial development, (C-1 & C-2) single-family development (R-1, R-2, & R-3) multi-family (MF) development,  mobile homes (MH), and Agricultural District (AG), It is anticipated that much of the agricultural district land will be rezoned for commercial use. There are no proposed changes in zoning ordinances, the City of Alton Master Plan, building codes or subdivision rules and regulations that would apply to property in the Zone.

Relocation Plan For Current Residences
No relocation of city residences will occur through the implementation of the plan.

Non-Project Costs

Acquiring drainage easements and related drainage construction costs for drainage work done in coordination with the County in the implementation of the master drainage plan and to connect the calicheras are the only non-project costs contemplated by the City..  

Proposed Public Improvements 

FIRE FLOW

Fire flow in Alton is only available in a small area surrounding Main (FM 676) and Alton Blvd. (S.H. 107). The City has an existing 550,000 gallon water storage facility with a limited number of fire hydrants and water lines. The City obtains it’s water from the Sharyland Municipal Water Supply Corporation (SMWSC) and until recently had difficulty in purchasing water to meet its fire flow needs. SMWSC has recently changed its position and now has the ability to meet the fire flow needs of the City. A 750,000 gallon storage tank needs to be constructed in the Northeast quadrant of the City to meet the needs of the northeast and southeast quadrants. Additionally water line and fire hydrants will need to be installed in the rights of way of the existing City streets. The most efficient means of delivering water for fire flow is a looped system so additional easements will need to be acquired where future streets will be constructed. A new 500,000 to 600,000 gallon storage take along with hydrants and water line will be constructed in the northwest quadrant of the city to meet the needs of the existing northwest and southwest quadrants but also to service future planned annexation areas in the northwest quadrant. Fire flow has been an impediment to commercial development within the City as builders and developers have chosen to build elsewhere where more complete fire protection is available.

UTILITY RELOCATION

When existing City streets are reconstructed the installation of new sewer and water lines at new locations are a necessity. Generally when TxDot upgrades state roads the expense of relocating the sewer and water lines falls upon the City.    

EAST WEST ARTERIALS AND RIGHT OF WAY ACQUISITION

The City of Alton has large tracts of undeveloped agricultural use property within the City. Streets that were built for farm use when they were constructed need to be widened for future commercial development. To upgrade existing substandard streets the City will need to purchase additional right-of-way from contiguous landowners. In areas throughout the City and particularity in areas north of FM 676 there is a lack of street connectivity. As development has occurred the streets have been installed to take care of only that development. The consequence of this type of development is the forcing of traffic onto streets that were adequately sized as collector streets but not as arterials. The City will encourage street connectivity as part of its platting process but in those areas where plats have previously been approved additional right-of-way will need to be purchased. Mile Road 6 North and Mile Road 4 North will need to be significantly upgraded as the areas on either 

side of them begin to develop as they are currently undersized for existing vehicular traffic. The City has an active program of approaching landowners to donate right-of-way for streets where there is a known need to add additional lanes or widen the pavement.  The City of Alton as it has developed has generally seen cluster development around its major thoroughfares with little attempt 

by builders and developers to stub out streets into the surrounding properties. New platting requirements imposed by the City no longer encourage this type of development. A consequence of 

this is that vehicular traffic is forced onto roads that were adequately sized a decade ago but inadequately sized for today’s traffic. 

STREET RECONSTRUCTION
The rights-of-way of all of the existing streets in the City of Alton are included within the boundaries of the Zone. TIRZ funds will be used as needed to completely reconstruct streets that are functionally obsolete and can no longer be repaired. The reconstruction will assist with drainage as curbs, gutters, drainage structures and sidewalks will be built as part of the reconstruction.

DRAINAGE

Over the years Alton like almost every other City in the Valley has experienced unanticipated economic growth and unplanned development. Many of the drainage improvements that were installed in prior decades have proved inadequate to carry increased runoff from this development. Many developments have occurred without consideration of the impact of the development on the watershed or downstream landowners. Additionally as land has been converted from farm use to other uses and often time to just vacant land, the land has lost some or all of its ability to retain storm-water runoff. The City needs to upgrade many of its existing drainage facilities and to install additional channels in all areas of the City. The TIRZ will provide for funds to pay for a comprehensive drainage plan for the City to include using the four existing calicheras as catchment basins. The plan must be comprehensive enough to include land in the County that someday may be annexed into the city and land in the County that will be impacted by the growth of the City. Upon completion of the comprehensive drainage plan an implementation program will be developed with priority being given to residential and commercial users in the City that currently have flooding issues with any significant rainfall. 
MUNICIPAL FACILITIES ACQUISITION AND CONSTRUCTION

Fire Station: The City’s current fire station is inadequate and in need of constant repair. Its size does not allow it to house the existing fleet of fire prevention and other public safety vehicles. The City owns land on Dawson Ave. for a future state of the art facility that will allow it to house needed fire safety equipment and vehicles. 

Street Lights: The City police force maintains criminal activity maps that allow them to chart criminal activity. Areas of the City with little or no street lighting are almost always at the top of the 

list. The City in conjunction with AEP and Magic Valley has an annual program of installing 15 to 20 lights per year in those areas with the most amount of criminal activity.

Library: A long range goal of the City is a municipal library. Located in the municipal complex at Alton and Dawson Ave. it would complement the Boys and Girls Club as well as providing a community meeting facility. 

PARKS INCLUDING SOCCER FIELDS

The City has an identified need for recreational areas for families and its young people. Youth programs for after school and during the summer months are essential for the development of our young people and organized sports activities have been found to be extremely helpful in the development of mature young people. The City will take the lead in the development of additional park and recreational areas but will look to surrounding communities and the School District to assist in operating and developing programs to maximize the use of these new facilities. In particular the City has plans for the development of the Quarry Project also known as Memorial Square into a City Park with a full range of youth activities and water features in the quarry area. The City has set a goal of connecting all of its Calicheras with walking and bike trails. This work will be done in conjunction with the comprehensive drainage plan as some of the areas may also serve as drainage easements to assist in collecting storm water runoff and delivering it for storage in the calicheras

ECONOMIC DEVELOPMENT INCENTIVES

The City of Alton and Hidalgo County will not have the ability to abate taxes as an economic development tool in the Zone. Chapter 311 of the tax code allows for economic development to be an allowable expense. The City will use TIRZ funds to expand the tax base around new development to provide for increased employment for Alton and surrounding Hidalgo County residents. Incentives will be created to encourage landowners to convert vacant street frontage into viable commercial property. 

The planned improvements are designed to begin to meet the long-term needs to secure growth and investment in Alton and central Hidalgo County.

Conclusions

Based upon a set of conservative assumptions and analysis of the Project Plan and Reinvestment

Zone Financing Plan, the City of Alton has concluded that the Project Plan and Reinvestment 

Zone Financing Plan is feasible.  

SECTION III - Project Feasibility

The feasibility of any development has two aspects that must be considered:

1. Financial feasibility 

2. Market or Economic feasibility.
The purpose of the TIRZ is to address the financial aspect of the development. TIRZ incremental funds provide for a portion of the development costs incurred for public improvements, thus insuring the financial feasibility of the Project. This project is financially feasible and can be developed with the funding of public improvements from TIRZ funds, however the City acknowledges that the incremental funds to be generated from the project do not cover all of the cost of the proposed public improvements and that other funding sources will be necessary. As often as is possible the City will use TIRZ funds as matching or seed money to secure additional funding from other sources. The City anticipates that projects will be funded on a pay as you go basis and does not anticipate the issuance of debt.

Market or economic feasibility addresses issues relating to product absorption, type of product, and demand. The existing economic base of the City is expected to increase due to new commercial opportunities that will be generated through business expansion.. Additionally developers and builders have approached the City with preliminary plans for which they will be pulling permits in 2010. The assurance of fire flow will remove a significant impediment to the development of the hospitality industry and allow for the expansion of food service and related projects. 

There is demonstrated demand for the type and size of the planned private improvements in the Zone. The public improvements schedule for the Zone will insure that these private improvements are built.

SECTION IV – REINVESTMENT ZONE FINANCING PLAN
Tax Increment Financing

The Tax Increment Financing Act (Chapter 311 of the Tax Code), provides for municipalities to create “reinvestment zones” within which various public works and improvements can be undertaken, using tax increment revenues, bonds or notes, to pay for those improvements.  At the time an area is designated a reinvestment zone for tax increment financing (“TIF”), the existing total of appraised (assessed) value of real property in the zone is identified and designated as the “tax increment base." Taxing units levying taxes in the zone during its life are limited to revenues from this base.

Public improvements are made in the area to attract private development that would not otherwise occur.  As the costs of new development are added to the tax rolls, property values will rise. This rise in new value is called the “captured appraised value.” The taxes that are collected by the participating taxing jurisdictions on the increment between the base value and the new higher value, the tax increment, are then deposited into a TIRZ Trust Fund, which is used to pay for the public improvements.  Once the public improvements are completed and paid for, the TIRZ is dissolved and any remaining amounts of taxes collected are kept by the taxing jurisdiction.  In effect, the taxing jurisdictions are “investing” future earnings to receive the benefit of higher tax revenues from new development. Taxing jurisdictions are not restricted from raising their tax rate during the life of the zone. The City acknowledges that the County will set a maximum contributing Tax Rate and any taxes generated above that amount will remain with the County.

Financing Plan

The Reinvestment Zone Financing Plan developed by the City provides that potentially $20,475,157 of public improvements will be paid for with TIRZ funds. The Reinvestment Zone Financing Plan also projects incremental funds for financing and revenues for the City of Alton TIRZ. It is not anticipated that tax increment funds in an amount to fully reimburse the City for all approved project costs will be generated over the projected life of the Zone

Financing Method:  Incremental funds will be spent as they accrue and TIF Revenue Bonds may be issued for larger projects and paid for with annual TIRZ proceeds. In the event that bonds are issued a sufficient revenue stream will have been established to service the debt prior to the issuance of the bonds. The City does not anticipate issuing bonds in an amount that exceeds  $10,000,000.

Financing Policy: The goal of the City of Alton TIRZ District is to borrow only those funds needed as the necessity arises in order to reduce interest expense.

Long Term Financing:  The developers of the commercial/industrial/Retail sites, and the single and multi-family homes will arrange for long term financing for their individual projects. 

Development Schedule And Assumptions

The Development Schedule is based upon the immediate needs of the City and the public works are listed by priority. The City intends to remain flexible in order to leverage other funds with TIRZ funds to maximize the efficiency of the City’s funds.

[image: image3.wmf]City of Alton - TIF Reinvestment Zone

Participation

Tax

Level 

Tax Rate Based

% of 

Entity

Rate

of Participation

 on Participation

Project

TIF Revenues

Alton

0.5928500

100%

0.5928500

53.62%

11,210,422

$   

 

Hidalgo County

0.5127000

100%

0.5127000

46.38%

9,694,836

$     

 

    TOTAL

1.1055500

1.1055500

100.00%

20,905,258

$   

 


The total budgeted for public improvements is $ 43,025,000
Financial Assumptions

No tax rate changes have been factored into the financial pro forma's for the District. A 3% per year inflation rate in the value of the private improvements has been factored into the pro-forma.  All projections assume that taxable appraised value and tax rates will remain unchanged, with the exception of the 3% per year inflation factor, over the entire 25-year life of the District.  It has also been assumed that the taxing entities will continue to collect tax revenues at the same rate and that homestead and other exemption rates will remain unchanged. The finance plan assumes a collection rate of 97.5% because 80% of the new development will be in the form of commercial construction, the long-term lenders who do the permanent financing for these types of projects generally require proof that the taxes are current. Residential projects that receive incentive financing will have, as a term of the assistance, to have property taxes included in the mortgage payments. The City acknowledges that in any given year the collection rate will initially be lower with the balance of the taxes due being paid in arrears. The model also assumes that any past due taxes will be paid within a five year period from the date which they were due and that the County will take legal action to collect any taxes past due more than five years. Much of the land in the Zone  is designated “agricultural use” by the Hidalgo County Appraisal District and is being taxed at agricultural value. Over the life of the Zone much of this land will convert to commercial and industrial use, however, no roll back taxes have been factored into the model.

Finance Plan

The following six pages make up the City of Alton Tax Increment Reinvestment Zone Number One Finance Plan. 


Executive Summary



Page 17


Projected New Value



Page 18


City- County Participation Schedule

Page 19


Schedule of Projected Income

Page 20


Cumulative Income Schedule


Page 21


Project Budget




Page 22

[image: image4.wmf]Tax Increment Zone

City of Alton

Hidalgo County

Beginning

Annual 

Projected

Projected

Combined

Fiscal

Tax

Assessed 

Value of New

Year-End

Captured

Captured

Tax Rate

Tax

Captured

Tax Rate

Tax

TIF

Year

 Year

Value

Development

Assessed Value

Value

Taxable Value

Contribution

Increments

Taxable Value

Contribution

Increments

Collections

Ending

2009

31,920,645

   

 

31,920,645

     

 

-

                

 

0.592850

-

                

 

0.512700

2009

2010

31,920,645

   

 

8,000,000

39,920,645

     

 

8,000,000

        

 

8,000,000

      

 

0.592850

8,000,000

     

 

0.512700

2010

2011

39,920,645

   

 

6,000,000

         

 

46,100,645

     

 

14,180,000

      

 

14,180,000

    

 

0.592850

46,242

         

 

14,180,000

   

 

0.512700

39,991

         

 

86,233

           

 

2011

2012

46,100,645

   

 

14,750,000

       

 

61,293,145

     

 

29,372,500

      

 

29,372,500

    

 

0.592850

81,964

         

 

29,372,500

   

 

0.512700

70,883

         

 

152,848

         

 

2012

2013

61,293,145

   

 

6,000,000

         

 

67,473,145

     

 

35,552,500

      

 

35,552,500

    

 

0.592850

169,781

       

 

35,552,500

   

 

0.512700

146,828

       

 

316,609

         

 

2013

2014

67,473,145

   

 

19,600,000

       

 

75,198,145

     

 

43,277,500

      

 

43,277,500

    

 

0.592850

205,504

       

 

43,277,500

   

 

0.512700

177,721

       

 

383,224

         

 

2014

2015

75,198,145

   

 

7,500,000

         

 

88,073,145

     

 

56,152,500

      

 

56,152,500

    

 

0.592850

250,156

       

 

56,152,500

   

 

0.512700

216,337

       

 

466,493

         

 

2015

2016

88,073,145

   

 

12,500,000

       

 

95,798,145

     

 

63,877,500

      

 

63,877,500

    

 

0.592850

324,578

       

 

63,877,500

   

 

0.512700

280,697

       

 

605,274

         

 

2016

2017

95,798,145

   

 

7,500,000

         

 

100,948,145

   

 

69,027,500

      

 

69,027,500

    

 

0.592850

369,230

       

 

69,027,500

   

 

0.512700

319,312

       

 

688,543

         

 

2017

2018

100,948,145

 

 

5,000,000

         

 

106,098,145

   

 

74,177,500

      

 

74,177,500

    

 

0.592850

398,999

       

 

74,177,500

   

 

0.512700

345,056

       

 

744,055

         

 

2018

2019

106,098,145

 

 

2,500,000

         

 

108,673,145

   

 

76,752,500

      

 

76,752,500

    

 

0.592850

428,767

       

 

76,752,500

   

 

0.512700

370,800

       

 

799,568

         

 

2019

2020

108,673,145

 

 

5,000,000

111,933,339

   

 

80,012,694

      

 

80,012,694

    

 

0.592850

443,652

       

 

80,012,694

   

 

0.512700

383,672

       

 

827,324

         

 

2020

2021

111,933,339

 

 

2,500,000

         

 

115,291,340

   

 

83,370,695

      

 

83,370,695

    

 

0.592850

462,496

       

 

83,370,695

   

 

0.512700

399,969

       

 

862,466

         

 

2021

2022

115,291,340

 

 

5,000,000

         

 

118,750,080

   

 

86,829,435

      

 

86,829,435

    

 

0.592850

481,907

       

 

86,829,435

   

 

0.512700

416,756

       

 

898,662

         

 

2022

2023

118,750,080

 

 

2,500,000

         

 

122,312,582

   

 

90,391,937

      

 

90,391,937

    

 

0.592850

501,899

       

 

90,391,937

   

 

0.512700

434,045

       

 

935,944

         

 

2023

2024

122,312,582

 

 

-

                   

 

125,981,960

   

 

94,061,315

      

 

94,061,315

    

 

0.592850

522,491

       

 

94,061,315

   

 

0.512700

451,853

       

 

974,345

         

 

2024

2025

125,981,960

 

 

-

                   

 

129,761,418

   

 

97,840,773

      

 

97,840,773

    

 

0.592850

543,701

       

 

97,840,773

   

 

0.512700

470,196

       

 

1,013,897

      

 

2025

2026

129,761,418

 

 

-

                   

 

133,654,261

   

 

101,733,616

    

 

101,733,616

  

 

0.592850

565,548

       

 

101,733,616

 

 

0.512700

489,089

       

 

1,054,637

2026

2027

133,654,261

 

 

137,663,889

   

 

105,743,244

    

 

105,743,244

  

 

0.592850

588,050

       

 

105,743,244

 

 

0.512700

508,549

       

 

1,096,598

2027

2028

137,663,889

 

 

141,793,805

   

 

109,873,160

    

 

109,873,160

  

 

0.592850

611,226

       

 

109,873,160

 

 

0.512700

528,592

       

 

1,139,818

2028

2029

141,793,805

 

 

146,047,620

   

 

114,126,975

    

 

114,126,975

  

 

0.592850

635,098

       

 

114,126,975

 

 

0.512700

549,237

       

 

1,184,335

2029

2030

146,047,620

 

 

150,429,048

   

 

118,508,403

    

 

118,508,403

  

 

0.592850

659,687

       

 

118,508,403

 

 

0.512700

570,501

       

 

1,230,187

2030

2031

150,429,048

 

 

154,941,920

   

 

123,021,275

    

 

123,021,275

  

 

0.592850

685,013

       

 

123,021,275

 

 

0.512700

592,403

       

 

1,277,415

2031

2032

154,941,920

 

 

159,590,177

   

 

127,669,532

    

 

127,669,532

  

 

0.592850

711,098

       

 

127,669,532

 

 

0.512700

614,962

       

 

1,326,060

2032

2033

159,590,177

 

 

164,377,882

   

 

132,457,237

    

 

132,457,237

  

 

0.592850

737,967

       

 

132,457,237

 

 

0.512700

638,198

       

 

1,376,164

2033

765,641

       

 

662,131

       

 

1,427,771

104,350,000

$   

 

11,190,696

$

 

9,677,777

$  

 

Annual Growth Factors Years      2008-2009

0.00%

Participation Level

100%

Participation Level

100%

20,868,473

    

 

Thereafter

3.00%

Tax Rate Growth Factor

0.00%

Tax Rate Growth Factor

0.00%

Combined Compound Growth Rate

Tax Rate Collection Factor

97.50%

Tax Rate Collection Factor

97.50%

20,868,473

$  

 


Projected Value of New Tax Increment

[image: image5.wmf]Alton - TIRZ Reinvestment Zone

Fiscal

TIF

Cumulative

Year

Revenue

TIF

Ending

Revenues

2009

2010

2011

86,233

              

 

86,233

              

 

2012

152,848

            

 

239,081

            

 

2013

316,609

            

 

555,690

            

 

2014

383,224

            

 

938,915

            

 

2015

466,493

            

 

1,405,408

         

 

2016

605,274

            

 

2,010,682

         

 

2017

688,543

            

 

2,699,225

         

 

2018

744,055

            

 

3,443,280

         

 

2019

799,568

            

 

4,242,847

         

 

2020

827,324

            

 

5,070,171

         

 

2021

862,772

            

 

5,932,944

         

 

2022

899,285

            

 

6,832,228

         

 

2023

936,892

            

 

7,769,120

         

 

2024

975,628

            

 

8,744,748

         

 

2025

1,015,525

         

 

9,760,273

         

 

2026

1,056,620

         

 

10,816,894

       

 

2027

1,098,948

         

 

11,915,841

       

 

2028

1,142,545

         

 

13,058,386

       

 

2029

1,187,450

         

 

14,245,837

       

 

2030

1,233,703

         

 

15,479,539

       

 

2031

1,281,343

         

 

16,760,882

       

 

2032

1,330,412

         

 

18,091,294

       

 

2033

1,380,953

         

 

19,472,247

       

 

1,433,011

         

 

20,905,258

       

 

20,905,258

$     

 




[image: image6.wmf]Phase 1

2009-2010

6,500,000

$                

 

Commercial

Phase 1a

2009-2010

1,500,000

$                

 

Single Family

Phase 2

2011

3,500,000

$                

 

Commercial

Phase 2a

2011

2,500,000

$                

 

Single Family

Phase 3

2012

10,000,000

$              

 

Commercial

Phase 3a

2012

4,750,000

$                

 

Single Family

Phase 4

2013

3,500,000

$                

 

Commercial

Phase 4a

2013

2,500,000

$                

 

Single Family

Phase 5

2014

3,500,000

$                

 

Commercial

Phase 5a

2014

2,500,000

$                

 

Single Family

Phase 5b

2014

13,600,000

$              

 

Multi-Family

Phase 6

2015

5,000,000

$                

 

Commercial

Phase 6a

2015

2,500,000

$                

 

Single Family

Phase 7

2016

10,000,000

$              

 

Commercial

Phase 7a

2016

2,500,000

$                

 

Single Family

Phase 8

2017

5,000,000

$                

 

Commercial

Phase 8a

2017

2,500,000

$                

 

Single Family

Phase 9

2018

5,000,000

$                

 

Commercial

Phase 10

2019

2,500,000

$                

 

Commercial

Phase 11

2020

5,000,000

$                

 

Commercial

Phase 12

2021

2,500,000

$                

 

Commercial

Phase 13

2022

5,000,000

$                

 

Commercial

Phase 14

2023

2,500,000

$                

 

Commercial

69,500,000

$              

 

Commercial

160

13,600,000

$              

 

Multi-Family 

165

21,250,000

$              

 

Single Family 


Schedule of Projected Income From Value of New Tax Increment
[image: image7.wmf] Year

Phase 1

Phase 2

Phase 3

Phase 4

Phase 5

Phase 6

Phase 7

Phase 8

Phase 9

Phase 10

Phase 11

Phase 12

Phase 13

Phase 14

Total

2009

8,000,000

8,000,000

2010

6,000,000

6,000,000

2011

14,750,000

14,750,000

2012

6,000,000

6,000,000

2013

19,600,000

19,600,000

2014

7,500,000

7,500,000

2015

12,500,000

12,500,000

2016

7,500,000

7,500,000

2017

5,000,000

5,000,000

2018

2,500,000

2,500,000

2019

5,000,000

5,000,000

2020

2,500,000

2,500,000

2021

5,000,000

5,000,000

2022

2,500,000

2,500,000

2023

8,000,000

6,000,000

14,750,000

6,000,000

19,600,000

7,500,000

12,500,000

7,500,000

5,000,000

2,500,000

5,000,000

2,500,000

5,000,000

2,500,000

104,350,000

City of Alton  - TIF Reinvestment Zone

Projected New Value of Tax Increment


Schedule of Projected Income From Value of New Tax Increment Continued:

[image: image8.wmf]prop_id

 geo_id

 market

 assessed_val

117637

 A3600-00-000-0000-00

$264,784

$264,784

117638

 A3600-00-000-0000-10

$247,522

$247,522

117639

 A3600-00-001-0001-00

$176,515

$176,515

117640

 A3600-00-001-0001-05

$40,729

$40,729

117641

 A3600-00-002-0001-00

$389,491

$389,491

117721

 A3700-00-016-0001-00

$26,500

$26,500

117722

 A3700-00-016-0005-00

$265,801

$265,801

117723

 A3700-00-016-0013-00

$26,500

$26,500

117835

 A3800-00-002-0001-00

$703,766

$703,766

117852

 A3800-00-003-0001-00

$298,332

$298,332

154022

 C8160-00-000-0001-00

$36,127

$36,127

154023

 C8160-00-000-0002-00

$43,744

$43,744

154024

 C8160-00-000-0003-00

$26,757

$26,757

154025

 C8160-00-000-0004-00

$9,187

$9,187

154026

 C8160-00-000-0005-00

$9,187

$9,187

154027

 C8160-00-000-0006-00

$19,615

$19,615

154028

 C8160-00-000-0007-00

$56,304

$56,304

154029

 C8160-00-000-0008-00

$18,468

$18,468

173656

 F1650-00-000-0000-00

$764,120

$764,120

228089

 M1850-00-000-0003-00

$30,237

$30,237

228090

 M1850-00-000-0004-00

$59,270

$59,270

228091

 M1850-00-000-0005-00

$34,423

$34,423

228093

 M1850-00-000-0007-00

$69,697

$69,697

228094

 M1850-00-000-0008-00

$54,868

$54,868

228095

 M1850-00-000-0009-00

$42,724

$42,724

228096

 M1850-00-000-0010-00

$87,692

$87,692

228097

 M1850-00-000-0011-00

$23,966

$23,966

228098

 M1850-00-000-0012-00

$87,852

$87,852

253777

 P1000-00-000-0003-00

$69,491

$69,491

254161

 P1000-04-000-0389-00

$15,588

$15,588

254162

 P1000-04-000-0390-00

$17,146

$17,146

254163

 P1000-04-000-0391-00

$17,146

$17,146

254164

 P1000-04-000-0392-00

$63,311

$63,311

254165

 P1000-04-000-0393-00

$78,600

$78,600

254166

 P1000-04-000-0394-00

$81,751

$81,751

254167

 P1000-04-000-0395-00

$95,591

$95,591

254168

 P1000-04-000-0396-00

$18,705

$18,705

254169

 P1000-04-000-0397-00

$51,540

$51,540

254170

 P1000-04-000-0398-00

$62,241

$62,241




Project Budget
[image: image9.wmf]Begin Construction

2011

Construction Complete

2033

Fire Flow Water Storage Facilities, Hydrants and Lines

  Fire Flow Northeast/Southeast Quadrant

8,000,000

$        

 

  Fire  Flow Northwest/Southwest Quadrant

6,000,000

$        

 

  

Utility Relocation

2,500,000

$        

 

New East West Connectors &

  Reconstruction of Mile 4 and Mile 6 Roads

6,000,000

$        

 

  Right of Way Acquisition

750,000

$           

 

Street Reconstruction

2,500,000

$        

 

Comprehensive Drainage Plan &

  Implementation Program

3,500,000

$        

 

Municipal Facilities

    Library

1,500,000

$        

 

  Public Safety Facilities

    Fire Station

1,250,000

$        

 

    Street Lights

500,000

$           

 

Park Plan

  Quarry Project

3,000,000

$        

 

  Park Reconstruction

750,000

$           

 

  Calichera Development

1,750,000

$        

 

    Hike and Bike Trails

500,000

$           

 

  New Park Facilities

2,000,000

$        

 

Economic Development Incentives

2,500,000

$        

 

Hidalgo County Administrative Expense

25,000

$             

 


Financial Feasibility

Based upon a set of conservative assumptions and analysis of the project-financing plan, the City of Alton has concluded that the plan is feasible.

Conclusions

Based upon a set of conservative assumptions and analysis of the City of Alton Tax Increment Reinvestment Zone District Project Plan and Reinvestment Zone Financing Plan, The City of Alton TIRZ Board has concluded that the City of Alton TIRZ District Project Plan and Reinvestment Zone Financing Plan is feasible. The success of the City of Alton TIRZ District project plan will encourage other mixed-use commercial/industrial/retail/lodging and market rate residential and affordable housing.  The new residential population base; will support an expanding retail base, will supplement the existing job market, will attract additional private development into the City of Alton and Central Hidalgo County and will serve to stabilize and enhance future property values.

Board of Directors of Tax Increment Reinvestment Zone Number One, City of Alton

1.     Salvador Vela,
Chairman

2.                             
Hidalgo County

3. Arturo Galvan Jr.

4. Ricardo Garza

5. Richard Arevalo

6. Emilo Cantu Jr.


Exhibit A

Map of Zone Properties

Exhibit B

TIRZ REQUIREMENTS

Section 311 of the State Tax Code (Tax Increment Financing Act) specifies that TIRZ (TIF) project and financing plans meet certain requirements.  These requirements are listed below, along with a reference indicating where these elements can be located in the plan.

Project Plan

1.  Map of existing uses and conditions


Exhibit   A

2.  List proposed improvements and uses


Page 15

3.  Description of Zone Property



Exhibit A

4. Project Feasibility





Page 13

5. Proposed zoning changes




Page 9

6.  Estimated non-project costs



Page 9

7.  Relocation plan for current residents


Page 9

Financing Plan

1.  Detailed estimate of project costs.



Page 15

2.  Proposed public improvements



Page 15

3.  Project Timeline





Page 15

4.  Estimated amount of bonded indebtedness

Page 14

5.  Time when costs/obligations will be incurred

Page 15

6.  Methods of financing, sources of Revenue

Page 20

7.  Current total appraised value.



Page 17

8.  Estimated captured appraised value


Page 17

9.  Duration of Zone




Page 20

Exhibit C

City of Alton 

Tax Increment Reinvestment Zone

Preliminary List of Zone Properties

(Subject To Minor Revisions By The Hidalgo County Appraisal District)

[image: image10.wmf]254171

 P1000-04-000-0399-00

$65,735

$65,735

254172

 P1000-04-000-0400-00

$17,146

$17,146

267247

 R1100-00-002-0001-00

$116,924

$116,924

267248

 R1100-00-002-0002-00

$36,719

$36,719

267249

 R1100-00-002-0003-00

$108,579

$100,625

267250

 R1100-00-002-0004-00

$36,719

$36,719

267265

 R1100-00-003-0001-00

$163,218

$163,218

267266

 R1100-00-003-0002-00

$203,403

$203,403

267267

 R1100-00-003-0003-00

$36,719

$36,719

267268

 R1100-00-003-0004-00

$163,215

$161,334

267283

 R1100-00-004-0001-00

$28,619

$28,619

267284

 R1100-00-004-0002-00

$93,114

$93,114

282236

 S2950-00-000-0403-00

$674,970

$674,970

282241

 S2950-00-000-0403-15

$349,286

$349,286

282242

 S2950-00-000-0403-20

$201,382

$201,382

282243

 S2950-00-000-0403-25

$108,900

$108,900

282308

 S2950-00-000-0413-00

$208,500

$2,858

282309

 S2950-00-000-0413-03

$454,572

$292,829

282312

 S2950-00-000-0413-10

$163,018

$163,018

282421

 S2950-00-000-0433-00

$250,000

$4,190

282425

 S2950-00-000-0433-15

$135,588

$2,070

282464

 S2950-00-000-0443-10

$390,644

$217,569

317994

 W0100-00-037-0006-01

$20,603

$20,603

317997

 W0100-00-037-0006-32

$64,276

$64,276

317998

 W0100-00-037-0006-33

$64,276

$64,276

317999

 W0100-00-037-0006-34

$688,970

$688,970

318001

 W0100-00-037-0006-36

$211,283

$211,283

318002

 W0100-00-037-0006-37

$69,862

$69,862

318005

 W0100-00-037-0007-00

$145,975

$102,525

318007

 W0100-00-037-0007-05

$178,823

$178,823

318008

 W0100-00-037-0007-06

$31,716

$5,072

318009

 W0100-00-037-0007-10

$69,002

$69,002

318010

 W0100-00-037-0007-15

$52,206

$52,206

318012

 W0100-00-037-0007-25

$1,286,888

$1,230,404

318013

 W0100-00-037-0007-29

$205,728

$205,728

318028

 W0100-00-037-0011-15

$321,256

$321,256

318069

 W0100-00-038-0006-03

$70,090

$70,090

318070

 W0100-00-038-0006-04

$50,844

$50,844

318071

 W0100-00-038-0006-05

$77,370

$77,370

318072

 W0100-00-038-0006-06

$83,729

$83,729

318073

 W0100-00-038-0006-07

$26,919

$26,919

318074

 W0100-00-038-0006-08

$26,919

$26,919

318075

 W0100-00-038-0006-09

$26,919

$419

318076

 W0100-00-038-0006-23

$264,283

$264,283

318077

 W0100-00-038-0006-24

$26,521

$26,521

318081

 W0100-00-038-0007-00

$141,181

$141,181

318082

 W0100-00-038-0007-05

$88,821

$88,821

318083

 W0100-00-038-0007-10

$93,249

$93,249

318087

 W0100-00-038-0008-10

$172,530

$172,530

318098

 W0100-00-038-0011-00

$1,058,400

$1,058,400

318115

 W0100-00-039-0003-05

$95,000

$95,000

318116

 W0100-00-039-0003-06

$95,000

$4,190

318124

 W0100-00-039-0006-00

$222,063

$222,063


[image: image11.wmf]City of Alton

Project Review

Summary Fact Sheet

11/23/2009 Revised 3/18/10

Plan of Finance

Site Area (estimate)

788.41+/-

Acres

Base Value (January 1, 2009 estimate)

$35,798,845

Project:

Phase 1

2009-2010

6,500,000

$                  

 

Commercial

Phase 1a

2009-2010

1,500,000

$                  

 

Single Family

Phase 2

2011

3,500,000

$                  

 

Commercial

Phase 2a

2011

2,500,000

$                  

 

Single Family

Phase 3

2012

10,000,000

$                

 

Commercial

Phase 3a

2012

4,750,000

$                  

 

Single Family

Phase 4

2013

3,500,000

$                  

 

Commercial

Phase 4a

2013

2,500,000

$                  

 

Single Family

Phase 5

2014

3,500,000

$                  

 

Commercial

Phase 5a

2014

2,500,000

$                  

 

Single Family

Phase 5b

2014

13,600,000

$                

 

Multi-Family

Phase 6

2015

5,000,000

$                  

 

Commercial

Phase 6a

2015

2,500,000

$                  

 

Single Family

Phase 7

2016

10,000,000

$                

 

Commercial

Phase 7a

2016

2,500,000

$                  

 

Single Family

Phase 8

2017

5,000,000

$                  

 

Commercial

Phase 8a

2017

2,500,000

$                  

 

Single Family

Phase 9

2018

5,000,000

$                  

 

Commercial

Phase 10

2019

2,500,000

$                  

 

Commercial

Phase 11

2020

5,000,000

$                  

 

Commercial

Phase 12

2021

2,500,000

$                  

 

Commercial

Phase 13

2022

5,000,000

$                  

 

Commercial

Phase 14

2023

2,500,000

$                  

 

Commercial

Totals

69,500,000

$                

 

Commercial

160

13,600,000

$                

 

Multi-Family 

165

21,250,000

$                

 

Single Family 

Assumptions

Captured Value

104,350,000

$              

 

Growth Factor

3.00%

Collection Rate

97.50%

Estimated Total TIF Revenues

21,018,920

$                

 

Estimated TIF Life

25

Years

2009 Appraised Value of Zone Properties

$35,798,823

2009 City of Alton Appraised Grand Total

266,953,310

$              

 

Per Cent of Assessed Taxable in Zone

13.41%

City of Alton - TIF Reinvestment Zone # One



[image: image12.wmf]318126

 W0100-00-039-0007-00

$42,960

$42,960

318128

 W0100-00-039-0007-05

$50,655

$50,655

318129

 W0100-00-039-0007-07

$14,836

$122

318130

 W0100-00-039-0007-10

$74,195

$3,272

318131

 W0100-00-039-0007-12

$99,167

$99,167

318132

 W0100-00-039-0007-19

$25,417

$25,417

318148

 W0100-00-039-0010-03

$259,200

$4,022

318172

 W0100-00-039-0011-00

$540,000

$540,000

318207

 W0100-00-040-0007-25

$83,693

$83,693

318215

 W0100-00-040-0008-07

$183,277

$183,277

318226

 W0100-00-040-0010-00

$78,420

$78,420

318227

 W0100-00-040-0010-05

$129,737

$108,743

318228

 W0100-00-040-0010-20

$216,000

$2,200

318248

 W0100-00-040-0010-59

$270,000

$270,000

318249

 W0100-00-040-0011-00

$87,329

$57,129

318250

 W0100-00-040-0011-05

$400,950

$4,084

318263

 W0100-00-040-0011-64

$121,041

$1,848

318267

 W0100-00-040-0012-00

$216,000

$216,000

318268

 W0100-00-040-0012-03

$85,123

$57,913

318275

 W0100-00-041-0002-01

$62,582

$62,582

318276

 W0100-00-041-0002-02

$336,490

$14,841

318280

 W0100-00-041-0003-06

$21,537

$21,537

318282

 W0100-00-041-0003-08

$89,300

$4,863

318295

 W0100-00-041-0009-01

$15,720

$15,720

318296

 W0100-00-041-0009-17

$54,000

$54,000

318297

 W0100-00-041-0009-18

$134,149

$134,149

318298

 W0100-00-041-0009-19

$10,230

$10,230

318300

 W0100-00-041-0010-20

$123,971

$123,971

318304

 W0100-00-041-0010-24

$216,126

$216,126

318305

 W0100-00-041-0010-26

$61,690

$61,690

318307

 W0100-00-041-0012-00

$84,158

$84,158

318339

 W0100-00-042-0006-00

$91,580

$91,580

318341

 W0100-00-042-0006-05

$175,750

$7,752

318342

 W0100-00-042-0006-18

$14,324

$14,324

318343

 W0100-00-042-0006-19

$47,376

$47,376

318344

 W0100-00-042-0006-20

$59,632

$59,632

318345

 W0100-00-042-0006-21

$182,906

$182,906

318346

 W0100-00-042-0006-22

$62,977

$43,152

318348

 W0100-00-042-0006-24

$19,373

$19,373

318351

 W0100-00-042-0008-25

$113,581

$113,581

318406

 W0100-00-042-0009-00

$150,249

$150,249

318411

 W0100-00-042-0010-00

$135,000

$135,000

318412

 W0100-00-042-0010-01

$490,334

$379,867

318413

 W0100-00-042-0010-05

$135,000

$135,000

318415

 W0100-00-042-0010-20

$270,000

$6,290

318432

 W0100-00-043-0006-12

$73,721

$73,721

318433

 W0100-00-043-0006-13

$83,505

$3,683

318434

 W0100-00-043-0006-14

$430,910

$89,101

318435

 W0100-00-043-0006-15

$36,610

$374

318436

 W0100-00-043-0008-05

$531,900

$5,418

318437

 W0100-00-043-0008-16

$270,000

$270,000

318462

 W0100-00-044-0002-06

$81,947

$34,307


[image: image13.wmf]318467

 W0100-00-044-0003-08

$114,560

$114,560

318468

 W0100-00-044-0004-00

$225,161

$225,161

318471

 W0100-00-044-0004-12

$95,285

$95,285

318476

 W0100-00-044-0005-17

$44,759

$39,819

318477

 W0100-00-044-0005-18

$28,148

$28,148

318478

 W0100-00-044-0005-19

$48,043

$48,043

318483

 W0100-00-044-0005-24

$54,330

$54,330

318485

 W0100-00-044-0005-26

$62,871

$62,871

318488

 W0100-00-044-0005-48

$73,530

$7,756

318489

 W0100-00-044-0006-29

$71,533

$71,533

318490

 W0100-00-044-0006-30

$167,865

$4,859

318602

 W0100-00-045-0006-04

$852,683

$852,683

318603

 W0100-00-045-0006-05

$48,544

$48,544

318605

 W0100-00-045-0006-10

$81,510

$5,396

341899

 A3600-00-001-0003-00

$892,738

$892,738

344358

 M1850-00-000-0006-05

$65,435

$65,435

347192

 W0100-00-037-0007-30

$84,761

$84,761

347204

 W0100-00-045-0006-16

$26,603

$26,603

457803

 B3360-02-000-000A-00

$80,020

$4,094

502552

 S2950-00-000-0413-13

$527,529

$527,529

504327

 W0100-00-038-0007-01

$88,540

$88,540

512315

 S2950-00-000-0432-09

$129,000

$1,851

514034

 E5530-00-000-0001-00

$325,166

$325,166

514992

 S2950-00-000-0413-19

$15,795

$15,795

515472

 S2950-00-000-0432-10

$87,055

$87,055

521956

 A3700-00-016-0003-00

$26,500

$26,500

523681

 W0100-00-039-0006-17

$362,275

$362,275

530514

 W0100-00-038-0006-29

$15,471

$15,471

534712

 S2950-00-000-0432-07

$70,750

$70,750

539852

 S2950-00-000-0432-12

$123,512

$123,512

554633

 W0100-00-043-0006-20

$23,658

$23,658

560205

 F1650-00-000-0000-05

$11,638

$11,638

563852

 W0100-00-043-0006-25

$56,145

$2,476

574073

 W0100-00-038-0006-30

$112,665

$112,665

582487

 W0100-00-043-0006-26

$57,095

$57,095

583132

 S2950-00-000-0413-09

$85,739

$85,739

588312

 W0100-00-038-0006-32

$123,668

$40,643

589791

 W0100-00-044-0004-16

$58,482

$1,194

590002

 A3600-00-005-0001-00

$11,256

$11,256

619215

 W0100-00-044-0003-10

$370,432

$370,432

619316

 W0100-00-044-0004-15

$53,645

$1,043

629407

 W0100-00-039-0007-23

$60,368

$60,368

643899

 W0100-00-038-0006-35

$22,829

$22,829

654493

 W0100-00-043-0008-10

$270,000

$2,750

663759

 W0100-00-039-0003-15

$80,379

$80,379

665985

 A3600-00-006-0003-05

$218,297

$218,297

683149

 W0100-00-038-0006-37

$282,333

$231,443

688986

 W0100-00-045-0006-08

$24,510

$24,510

691319

 T0945-13-000-0012-00

$19,492

$19,492

691320

 T0945-13-000-0013-00

$18,900

$18,900

691321

 T0945-13-000-0014-00

$18,900

$18,900

691322

 T0945-13-000-0015-00

$18,900

$18,900

691323

 T0945-13-000-0016-00

$18,900

$18,900


[image: image14.wmf]691377

 T0945-13-000-0070-00

$19,373

$19,373

691378

 T0945-13-000-0071-00

$19,373

$19,373

691379

 T0945-13-000-0072-00

$19,373

$19,373

691380

 T0945-13-000-0073-00

$104,858

$104,858

691381

 T0945-13-000-0074-00

$20,003

$20,003

691382

 T0945-13-000-0075-00

$19,373

$19,373

691383

 T0945-13-000-0076-00

$19,373

$19,373

691384

 T0945-13-000-0077-00

$19,373

$19,373

691385

 T0945-13-000-0078-00

$19,373

$19,373

691386

 T0945-13-000-0079-00

$19,373

$19,373

691387

 T0945-13-000-0080-00

$19,373

$19,373

691388

 T0945-13-000-0081-00

$106,994

$106,994

691389

 T0945-13-000-0082-00

$108,346

$108,346

691390

 T0945-13-000-0083-00

$19,373

$19,373

691391

 T0945-13-000-0084-00

$19,373

$19,373

691392

 T0945-13-000-0085-00

$19,373

$19,373

691393

 T0945-13-000-0086-00

$19,373

$19,373

691394

 T0945-13-000-0087-00

$19,373

$19,373

691395

 T0945-13-000-0088-00

$104,625

$104,625

691396

 T0945-13-000-0089-00

$109,137

$109,137

691397

 T0945-13-000-0090-00

$19,224

$19,224

691398

 T0945-13-000-0091-00

$18,919

$18,919

691399

 T0945-13-000-0092-00

$18,919

$18,919

691400

 T0945-13-000-0093-00

$18,919

$18,919

691401

 T0945-13-000-0094-00

$18,919

$18,919

691402

 T0945-13-000-0095-00

$18,919

$18,919

691403

 T0945-13-000-0096-00

$18,919

$18,919

691404

 T0945-13-000-0097-00

$18,919

$18,919

691405

 T0945-13-000-0098-00

$18,919

$18,919

691406

 T0945-13-000-0099-00

$18,919

$18,919

691407

 T0945-13-000-0100-00

$18,919

$18,919

696172

 A3600-00-006-0001-05

$25,724

$25,724

696496

 A3600-00-000-0000-15

$2,037

$2,037

704801

 A3523-00-000-000A-00

$243,363

$243,363

704802

 A3523-00-000-000B-00

$279,153

$279,153

704803

 A3523-00-000-000C-00

$185,242

$185,242

704804

 A3523-00-000-000D-00

$185,242

$185,242

704805

 A3523-00-000-000E-00

$279,153

$279,153

709367

 T0945-16-000-0001-00

$43,779

$43,779

710138

 T0945-15-000-0012-00

$19,492

$19,492

710139

 T0945-15-000-0013-00

$18,900

$18,900

710140

 T0945-15-000-0014-00

$18,900

$18,900

710141

 T0945-15-000-0015-00

$12,474

$12,474

710142

 T0945-15-000-0016-00

$18,900

$18,900

710143

 T0945-15-000-0017-00

$12,474

$12,474

710144

 T0945-15-000-0018-00

$18,900

$18,900

710145

 T0945-15-000-0019-00

$12,474

$12,474

710146

 T0945-15-000-0020-00

$12,474

$12,474

710147

 T0945-15-000-0021-00

$12,474

$12,474

710148

 T0945-15-000-0022-00

$12,474

$12,474

710149

 T0945-15-000-0023-00

$12,474

$12,474

710150

 T0945-15-000-0024-00

$12,474

$12,474

710151

 T0945-15-000-0025-00

$12,474

$12,474


[image: image15.wmf]710152

 T0945-15-000-0026-00

$12,474

$12,474

710153

 T0945-15-000-0027-00

$19,492

$19,492

710154

 T0945-15-000-0029-00

$19,373

$19,373

710155

 T0945-15-000-0028-00

$13,202

$13,202

710156

 T0945-15-000-0030-00

$12,786

$12,786

710157

 T0945-15-000-0031-00

$106,954

$106,954

710158

 T0945-15-000-0032-00

$101,121

$101,121

710159

 T0945-15-000-0033-00

$12,786

$12,786

710160

 T0945-15-000-0034-00

$12,786

$12,786

710161

 T0945-15-000-0035-00

$12,786

$12,786

710162

 T0945-15-000-0036-00

$19,373

$19,373

710163

 T0945-15-000-0037-00

$12,786

$12,786

710164

 T0945-15-000-0038-00

$19,373

$19,373

710165

 T0945-15-000-0039-00

$12,786

$12,786

710166

 T0945-15-000-0040-00

$19,373

$19,373

710167

 T0945-15-000-0041-00

$12,786

$12,786

710168

 T0945-15-000-0042-00

$101,951

$101,951

710169

 T0945-15-000-0043-00

$13,202

$13,202

710170

 T0945-15-000-0044-00

$19,373

$19,373

710171

 T0945-15-000-0045-00

$19,373

$19,373

710172

 T0945-15-000-0046-00

$102,697

$102,697

710173

 T0945-15-000-0047-00

$12,786

$12,786

710174

 T0945-15-000-0048-00

$99,963

$99,963

710175

 T0945-15-000-0049-00

$12,786

$12,786

710176

 T0945-15-000-0050-00

$12,786

$12,786

710177

 T0945-15-000-0051-00

$12,786

$12,786

710178

 T0945-15-000-0052-00

$12,786

$12,786

710179

 T0945-15-000-0053-00

$12,786

$12,786

710180

 T0945-15-000-0054-00

$12,786

$12,786

710181

 T0945-15-000-0055-00

$12,786

$12,786

710182

 T0945-15-000-0056-00

$19,373

$19,373

710183

 T0945-15-000-0057-00

$12,786

$12,786

710184

 T0945-15-000-0058-00

$104,809

$104,809

710185

 T0945-15-000-0059-00

$20,003

$20,003

710186

 T0945-15-000-0060-00

$117,949

$117,949

710187

 T0945-15-000-0061-00

$19,373

$19,373

710188

 T0945-15-000-0062-00

$108,039

$108,039

710189

 T0945-15-000-0063-00

$12,786

$12,786

710190

 T0945-15-000-0064-00

$12,786

$12,786

710191

 T0945-15-000-0065-00

$19,373

$19,373

710192

 T0945-15-000-0066-00

$12,786

$12,786

710193

 T0945-15-000-0067-00

$12,786

$12,786

710194

 T0945-15-000-0068-00

$12,786

$12,786

710195

 T0945-15-000-0069-00

$12,786

$12,786

710196

 T0945-15-000-0070-00

$19,373

$19,373

710197

 T0945-15-000-0071-00

$12,786

$12,786

710198

 T0945-15-000-0072-00

$19,373

$19,373

710199

 T0945-15-000-0073-00

$12,786

$12,786

710200

 T0945-15-000-0074-00

$19,373

$19,373

710201

 T0945-15-000-0075-00

$20,003

$20,003

710202

 T0945-15-000-0076-00

$20,003

$20,003

710203

 T0945-15-000-0077-00

$19,373

$19,373

710204

 T0945-15-000-0078-00

$19,373

$19,373


[image: image16.wmf]710300

 T0945-16-000-0033-00

$28,980

$28,980

710301

 T0945-16-000-0034-00

$31,462

$31,462

710302

 T0945-16-000-0035-00

$31,462

$31,462

710303

 T0945-16-000-0036-00

$28,980

$28,980

710304

 T0945-16-000-0037-00

$31,462

$31,462

710305

 T0945-16-000-0038-00

$31,462

$31,462

710306

 T0945-16-000-0039-00

$28,980

$28,980

710307

 T0945-16-000-0040-00

$31,462

$31,462

710308

 T0945-16-000-0041-00

$31,462

$31,462

710309

 T0945-16-000-0042-00

$28,980

$28,980

710310

 T0945-16-000-0043-00

$31,462

$31,462

710311

 T0945-16-000-0044-00

$31,462

$31,462

710312

 T0945-16-000-0045-00

$28,980

$28,980

710313

 T0945-16-000-0046-00

$31,462

$31,462

710314

 T0945-16-000-0047-00

$44,680

$44,680

710315

 T0945-16-000-0048-00

$67,388

$67,388

710383

 L5860-00-000-0019-00

$20,765

$20,765

712579

 W0100-00-041-0008-22

$181,440

$181,440

712582

 A3510-00-000-0001-00

$1,024,746

$1,024,746

712584

 A3510-00-000-0002-00

$102,205

$102,205

712585

 A3510-00-000-0003-00

$111,105

$111,105

712586

 A3510-00-000-0004-00

$89,100

$89,100

712587

 A3510-00-000-0005-00

$94,188

$94,188

712588

 A3510-00-000-0006-00

$119,372

$119,372

712589

 A3510-00-000-0007-00

$89,100

$89,100

712590

 A3510-00-000-0008-00

$89,100

$89,100

712591

 A3510-00-000-0009-00

$93,474

$93,474

726088

 A3605-00-000-000A-00

$222,679

$222,679

726089

 A3605-00-000-000B-00

$83,640

$83,640

726090

 A3605-00-000-000C-00

$144,678

$144,678

726101

 P2155-00-000-0001-00

$19,146

$19,146

726110

 P2155-00-000-0009-00

$19,965

$19,965

726111

 P2155-00-000-0010-00

$16,716

$16,716

726112

 P2155-00-000-0011-00

$16,457

$16,457

726113

 P2155-00-000-0012-00

$16,457

$16,457

726114

 P2155-00-000-0013-00

$16,457

$16,457

726115

 P2155-00-000-0014-00

$16,457

$16,457

726116

 P2155-00-000-0015-00

$30,919

$30,919

726117

 P2155-00-000-0016-00

$22,829

$22,829

726118

 P2155-00-000-0017-00

$24,548

$24,548

726119

 P2155-00-000-0018-00

$16,457

$16,457

726120

 P2155-00-000-0019-00

$16,457

$16,457

726121

 P2155-00-000-0020-00

$16,457

$16,457

726122

 P2155-00-000-0021-00

$16,450

$16,450

726123

 P2155-00-000-0022-00

$20,464

$20,464

726124

 P2155-00-000-0023-00

$19,696

$19,696

726125

 P2155-00-000-0024-00

$15,646

$15,646

726126

 P2155-00-000-0025-00

$23,379

$23,379

726127

 P2155-00-000-0026-00

$15,579

$15,579

726128

 P2155-00-000-0027-00

$15,575

$15,575

726129

 P2155-00-000-0028-00

$15,568

$15,568

726130

 P2155-00-000-0029-00

$15,564

$15,564

726131

 P2155-00-000-0030-00

$16,372

$16,372

726132

 P2155-00-000-0031-00

$55,464

$55,464


[image: image17.wmf]727433

 W0100-00-040-0010-63

$86,361

$59,636

733958

 E8015-81-448-2410-00

$1,000

$1,000

734055

 E8805-81-000-2473-00

$3,750

$3,750

734057

 E8900-81-000-2473-00

$19,060

$19,060

734058

 E8925-83-000-2473-00

$673,400

$673,400

734059

 E8925-81-000-2473-00

$10,050

$10,050

734060

 E8950-83-000-2473-00

$970

$970

734064

 E8950-81-000-2473-00

$18,360

$18,360


� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���





� EMBED Excel.Sheet.8  ���








PAGE  
1

[image: image18.wmf]City of Alton

Project Review

Summary Fact Sheet

11/23/2009 Revised 3/18/10

Plan of Finance

Site Area (estimate)

788.41+/-

Acres

Base Value (January 1, 2009 estimate)

$35,798,845

Project:

Phase 1

2009-2010

6,500,000

$                  

 

Commercial

Phase 1a

2009-2010

1,500,000

$                  

 

Single Family

Phase 2

2011

3,500,000

$                  

 

Commercial

Phase 2a

2011

2,500,000

$                  

 

Single Family

Phase 3

2012

10,000,000

$                

 

Commercial

Phase 3a

2012

4,750,000

$                  

 

Single Family

Phase 4

2013

3,500,000

$                  

 

Commercial

Phase 4a

2013

2,500,000

$                  

 

Single Family

Phase 5

2014

3,500,000

$                  

 

Commercial

Phase 5a

2014

2,500,000

$                  

 

Single Family

Phase 5b

2014

13,600,000

$                

 

Multi-Family

Phase 6

2015

5,000,000

$                  

 

Commercial

Phase 6a

2015

2,500,000

$                  

 

Single Family

Phase 7

2016

10,000,000

$                

 

Commercial

Phase 7a

2016

2,500,000

$                  

 

Single Family

Phase 8

2017

5,000,000

$                  

 

Commercial

Phase 8a

2017

2,500,000

$                  

 

Single Family

Phase 9

2018

5,000,000

$                  

 

Commercial

Phase 10

2019

2,500,000

$                  

 

Commercial

Phase 11

2020

5,000,000

$                  

 

Commercial

Phase 12

2021

2,500,000

$                  

 

Commercial

Phase 13

2022

5,000,000

$                  

 

Commercial

Phase 14

2023

2,500,000

$                  

 

Commercial

Totals

69,500,000

$                

 

Commercial

160

13,600,000

$                

 

Multi-Family 

165

21,250,000

$                

 

Single Family 

Assumptions

Captured Value

104,350,000

$              

 

Growth Factor

3.00%

Collection Rate

97.50%

Estimated Total TIF Revenues

21,018,920

$                

 

Estimated TIF Life

25

Years

2009 Appraised Value of Zone Properties

$35,798,823

2009 City of Alton Appraised Grand Total

266,953,310

$              

 

Per Cent of Assessed Taxable in Zone

13.41%

City of Alton - TIF Reinvestment Zone # One

[image: image19.wmf]City of Alton - TIF Reinvestment Zone

Participation

Tax

Level 

Tax Rate Based

% of 

Entity

Rate

of Participation

 on Participation

Project

TIF Revenues

Alton

0.5928500

100%

0.5928500

53.62%

11,210,422

$   

 

Hidalgo County

0.5127000

100%

0.5127000

46.38%

9,694,836

$     

 

    TOTAL

1.1055500

1.1055500

100.00%

20,905,258

$   

 

[image: image20.wmf]Begin Construction

2011

Construction Complete

2033

Fire Flow Water Storage Facilities, Hydrants and Lines

  Fire Flow Northeast/Southeast Quadrant

8,000,000

$        

 

  Fire  Flow Northwest/Southwest Quadrant

6,000,000

$        

 

  

Utility Relocation

2,500,000

$        

 

New East West Connectors &

  Reconstruction of Mile 4 and Mile 6 Roads

6,000,000

$        

 

  Right of Way Acquisition

750,000

$           

 

Street Reconstruction

2,500,000

$        

 

Comprehensive Drainage Plan &

  Implementation Program

3,500,000

$        

 

Municipal Facilities

    Library

1,500,000

$        

 

  Public Safety Facilities

    Fire Station

1,250,000

$        

 

    Street Lights

500,000

$           

 

Park Plan

  Quarry Project

3,000,000

$        

 

  Park Reconstruction

750,000

$           

 

  Calichera Development

1,750,000

$        

 

    Hike and Bike Trails

500,000

$           

 

  New Park Facilities

2,000,000

$        

 

Economic Development Incentives

2,500,000

$        

 

Hidalgo County Administrative Expense

25,000

$             

 

[image: image21.wmf]Phase 1

2009-2010

6,500,000

$                

 

Commercial

Phase 1a

2009-2010

1,500,000

$                

 

Single Family

Phase 2

2011

3,500,000

$                

 

Commercial

Phase 2a

2011

2,500,000

$                

 

Single Family

Phase 3

2012

10,000,000

$              

 

Commercial

Phase 3a

2012

4,750,000

$                

 

Single Family

Phase 4

2013

3,500,000

$                

 

Commercial

Phase 4a

2013

2,500,000

$                

 

Single Family

Phase 5

2014

3,500,000

$                

 

Commercial

Phase 5a

2014

2,500,000

$                

 

Single Family

Phase 5b

2014

13,600,000

$              

 

Multi-Family

Phase 6

2015

5,000,000

$                

 

Commercial

Phase 6a

2015

2,500,000

$                

 

Single Family

Phase 7

2016

10,000,000

$              

 

Commercial

Phase 7a

2016

2,500,000

$                

 

Single Family

Phase 8

2017

5,000,000

$                

 

Commercial

Phase 8a

2017

2,500,000

$                

 

Single Family

Phase 9

2018

5,000,000

$                

 

Commercial

Phase 10

2019

2,500,000

$                

 

Commercial

Phase 11

2020

5,000,000

$                

 

Commercial

Phase 12

2021

2,500,000

$                

 

Commercial

Phase 13

2022

5,000,000

$                

 

Commercial

Phase 14

2023

2,500,000

$                

 

Commercial

69,500,000

$              

 

Commercial

160

13,600,000

$              

 

Multi-Family 

165

21,250,000

$              

 

Single Family 

[image: image22.wmf]Alton - TIRZ Reinvestment Zone

Fiscal

TIF

Cumulative

Year

Revenue

TIF

Ending

Revenues

2009

2010

2011

86,233

              

 

86,233

              

 

2012

152,848

            

 

239,081

            

 

2013

316,609

            

 

555,690

            

 

2014

383,224

            

 

938,915

            

 

2015

466,493

            

 

1,405,408

         

 

2016

605,274

            

 

2,010,682

         

 

2017

688,543

            

 

2,699,225

         

 

2018

744,055

            

 

3,443,280

         

 

2019

799,568

            

 

4,242,847

         

 

2020

827,324

            

 

5,070,171

         

 

2021

862,772

            

 

5,932,944

         

 

2022

899,285

            

 

6,832,228

         

 

2023

936,892

            

 

7,769,120

         

 

2024

975,628

            

 

8,744,748

         

 

2025

1,015,525

         

 

9,760,273

         

 

2026

1,056,620

         

 

10,816,894

       

 

2027

1,098,948

         

 

11,915,841

       

 

2028

1,142,545

         

 

13,058,386

       

 

2029

1,187,450

         

 

14,245,837

       

 

2030

1,233,703

         

 

15,479,539

       

 

2031

1,281,343

         

 

16,760,882

       

 

2032

1,330,412

         

 

18,091,294

       

 

2033

1,380,953

         

 

19,472,247

       

 

1,433,011

         

 

20,905,258

       

 

20,905,258

$     

 



[image: image23.wmf]Tax Increment Zone

City of Alton

Hidalgo County

Beginning

Annual 

Projected

Projected

Combined

Fiscal

Tax

Assessed 

Value of New

Year-End

Captured

Captured

Tax Rate

Tax

Captured

Tax Rate

Tax

TIF

Year

 Year

Value

Development

Assessed Value

Value

Taxable Value

Contribution

Increments

Taxable Value

Contribution

Increments

Collections

Ending

2009

31,920,645

   

 

31,920,645

     

 

-

                

 

0.592850

-

                

 

0.512700

2009

2010

31,920,645

   

 

8,000,000

39,920,645

     

 

8,000,000

        

 

8,000,000

      

 

0.592850

8,000,000

     

 

0.512700

2010

2011

39,920,645

   

 

6,000,000

         

 

46,100,645

     

 

14,180,000

      

 

14,180,000

    

 

0.592850

46,242

         

 

14,180,000

   

 

0.512700

39,991

         

 

86,233

           

 

2011

2012

46,100,645

   

 

14,750,000

       

 

61,293,145

     

 

29,372,500

      

 

29,372,500

    

 

0.592850

81,964

         

 

29,372,500

   

 

0.512700

70,883

         

 

152,848

         

 

2012

2013

61,293,145

   

 

6,000,000

         

 

67,473,145

     

 

35,552,500

      

 

35,552,500

    

 

0.592850

169,781

       

 

35,552,500

   

 

0.512700

146,828

       

 

316,609

         

 

2013

2014

67,473,145

   

 

19,600,000

       

 

75,198,145

     

 

43,277,500

      

 

43,277,500

    

 

0.592850

205,504

       

 

43,277,500

   

 

0.512700

177,721

       

 

383,224

         

 

2014

2015

75,198,145

   

 

7,500,000

         

 

88,073,145

     

 

56,152,500

      

 

56,152,500

    

 

0.592850

250,156

       

 

56,152,500

   

 

0.512700

216,337

       

 

466,493

         

 

2015

2016

88,073,145

   

 

12,500,000

       

 

95,798,145

     

 

63,877,500

      

 

63,877,500

    

 

0.592850

324,578

       

 

63,877,500

   

 

0.512700

280,697

       

 

605,274

         

 

2016

2017

95,798,145

   

 

7,500,000

         

 

100,948,145

   

 

69,027,500

      

 

69,027,500

    

 

0.592850

369,230

       

 

69,027,500

   

 

0.512700

319,312

       

 

688,543

         

 

2017

2018

100,948,145

 

 

5,000,000

         

 

106,098,145

   

 

74,177,500

      

 

74,177,500

    

 

0.592850

398,999

       

 

74,177,500

   

 

0.512700

345,056

       

 

744,055

         

 

2018

2019

106,098,145

 

 

2,500,000

         

 

108,673,145

   

 

76,752,500

      

 

76,752,500

    

 

0.592850

428,767

       

 

76,752,500

   

 

0.512700

370,800

       

 

799,568

         

 

2019

2020

108,673,145

 

 

5,000,000

111,933,339

   

 

80,012,694

      

 

80,012,694

    

 

0.592850

443,652

       

 

80,012,694

   

 

0.512700

383,672

       

 

827,324

         

 

2020

2021

111,933,339

 

 

2,500,000

         

 

115,291,340

   

 

83,370,695

      

 

83,370,695

    

 

0.592850

462,496

       

 

83,370,695

   

 

0.512700

399,969

       

 

862,466

         

 

2021

2022

115,291,340

 

 

5,000,000

         

 

118,750,080

   

 

86,829,435

      

 

86,829,435

    

 

0.592850

481,907

       

 

86,829,435

   

 

0.512700

416,756

       

 

898,662

         

 

2022

2023

118,750,080

 

 

2,500,000

         

 

122,312,582

   

 

90,391,937

      

 

90,391,937

    

 

0.592850

501,899

       

 

90,391,937

   

 

0.512700

434,045

       

 

935,944

         

 

2023

2024

122,312,582

 

 

-

                   

 

125,981,960

   

 

94,061,315

      

 

94,061,315

    

 

0.592850

522,491

       

 

94,061,315

   

 

0.512700

451,853

       

 

974,345

         

 

2024

2025

125,981,960

 

 

-

                   

 

129,761,418

   

 

97,840,773

      

 

97,840,773

    

 

0.592850

543,701

       

 

97,840,773

   

 

0.512700

470,196

       

 

1,013,897

      

 

2025

2026

129,761,418

 

 

-

                   

 

133,654,261

   

 

101,733,616

    

 

101,733,616

  

 

0.592850

565,548

       

 

101,733,616

 

 

0.512700

489,089

       

 

1,054,637

2026

2027

133,654,261

 

 

137,663,889

   

 

105,743,244

    

 

105,743,244

  

 

0.592850

588,050

       

 

105,743,244

 

 

0.512700

508,549

       

 

1,096,598

2027

2028

137,663,889

 

 

141,793,805

   

 

109,873,160

    

 

109,873,160

  

 

0.592850

611,226

       

 

109,873,160

 

 

0.512700

528,592

       

 

1,139,818

2028

2029

141,793,805

 

 

146,047,620

   

 

114,126,975

    

 

114,126,975

  

 

0.592850

635,098

       

 

114,126,975

 

 

0.512700

549,237

       

 

1,184,335

2029

2030

146,047,620

 

 

150,429,048

   

 

118,508,403

    

 

118,508,403

  

 

0.592850

659,687

       

 

118,508,403

 

 

0.512700

570,501

       

 

1,230,187

2030

2031

150,429,048

 

 

154,941,920

   

 

123,021,275

    

 

123,021,275

  

 

0.592850

685,013

       

 

123,021,275

 

 

0.512700

592,403

       

 

1,277,415

2031

2032

154,941,920

 

 

159,590,177

   

 

127,669,532

    

 

127,669,532

  

 

0.592850

711,098

       

 

127,669,532

 

 

0.512700

614,962

       

 

1,326,060

2032

2033

159,590,177

 

 

164,377,882

   

 

132,457,237

    

 

132,457,237

  

 

0.592850

737,967

       

 

132,457,237

 

 

0.512700

638,198

       

 

1,376,164

2033

765,641

       

 

662,131

       

 

1,427,771

104,350,000

$   

 

11,190,696

$

 

9,677,777

$  

 

Annual Growth Factors Years      2008-2009

0.00%

Participation Level

100%

Participation Level

100%

20,868,473

    

 

Thereafter

3.00%

Tax Rate Growth Factor

0.00%

Tax Rate Growth Factor

0.00%

Combined Compound Growth Rate

Tax Rate Collection Factor

97.50%

Tax Rate Collection Factor

97.50%

20,868,473

$  

 

[image: image24.wmf]Fire Flow Water Storage Facilities, Plugs and Lines

  Fire Flow Northeast/Southeast Quadrant

8,000,000

$        

 

  Fire  Flow Northwest/Southwest Quadrant

6,000,000

$        

 

  

Utility Relocation

4,500,000

$        

 

New East West Connectors &

  Reconstruction of Mile 4 and Mile 6 Roads

$10,000,000

  Right of Way Acquisition

750,000

$           

 

Street Reconstruction

$2,500,000

Comprehensive Drainage Plan &

  Implementation Program

$3,500,000

Municipal Facilities

    Library

2,500,000

$        

 

  Public Safety Facilities

    Fire Station

2,500,000

$        

 

    Street Lights

625,000

$           

 

Park Plan

  Quarry Project

3,500,000

$        

 

  Park Reconstruction

750,000

$           

 

  Calichera Development

1,750,000

$        

 

    Hike and Bike Trails

500,000

$           

 

  New Park Facilities

2,000,000

$        

 

Hidalgo County Administrative Expense

25,000

$             

 

[image: image25.wmf]prop_id

 geo_id

 market

 assessed_val

117637

 A3600-00-000-0000-00

$264,784

$264,784

117638

 A3600-00-000-0000-10

$247,522

$247,522

117639

 A3600-00-001-0001-00

$176,515

$176,515

117640

 A3600-00-001-0001-05

$40,729

$40,729

117641

 A3600-00-002-0001-00

$389,491

$389,491

117721

 A3700-00-016-0001-00

$26,500

$26,500

117722

 A3700-00-016-0005-00

$265,801

$265,801

117723

 A3700-00-016-0013-00

$26,500

$26,500

117835

 A3800-00-002-0001-00

$703,766

$703,766

117852

 A3800-00-003-0001-00

$298,332

$298,332

154022

 C8160-00-000-0001-00

$36,127

$36,127

154023

 C8160-00-000-0002-00

$43,744

$43,744

154024

 C8160-00-000-0003-00

$26,757

$26,757

154025

 C8160-00-000-0004-00

$9,187

$9,187

154026

 C8160-00-000-0005-00

$9,187

$9,187

154027

 C8160-00-000-0006-00

$19,615

$19,615

154028

 C8160-00-000-0007-00

$56,304

$56,304

154029

 C8160-00-000-0008-00

$18,468

$18,468

173656

 F1650-00-000-0000-00

$764,120

$764,120

228089

 M1850-00-000-0003-00

$30,237

$30,237

228090

 M1850-00-000-0004-00

$59,270

$59,270

228091

 M1850-00-000-0005-00

$34,423

$34,423

228093

 M1850-00-000-0007-00

$69,697

$69,697

228094

 M1850-00-000-0008-00

$54,868

$54,868

228095

 M1850-00-000-0009-00

$42,724

$42,724

228096

 M1850-00-000-0010-00

$87,692

$87,692

228097

 M1850-00-000-0011-00

$23,966

$23,966

228098

 M1850-00-000-0012-00

$87,852

$87,852

253777

 P1000-00-000-0003-00

$69,491

$69,491

254161

 P1000-04-000-0389-00

$15,588

$15,588

254162

 P1000-04-000-0390-00

$17,146

$17,146

254163

 P1000-04-000-0391-00

$17,146

$17,146

254164

 P1000-04-000-0392-00

$63,311

$63,311

254165

 P1000-04-000-0393-00

$78,600

$78,600

254166

 P1000-04-000-0394-00

$81,751

$81,751

254167

 P1000-04-000-0395-00

$95,591

$95,591

254168

 P1000-04-000-0396-00

$18,705

$18,705

254169

 P1000-04-000-0397-00

$51,540

$51,540

254170

 P1000-04-000-0398-00

$62,241

$62,241

[image: image26.wmf]254171

 P1000-04-000-0399-00

$65,735

$65,735

254172

 P1000-04-000-0400-00

$17,146

$17,146

267247

 R1100-00-002-0001-00

$116,924

$116,924

267248

 R1100-00-002-0002-00

$36,719

$36,719

267249

 R1100-00-002-0003-00

$108,579

$100,625

267250

 R1100-00-002-0004-00

$36,719

$36,719

267265

 R1100-00-003-0001-00

$163,218

$163,218

267266

 R1100-00-003-0002-00

$203,403

$203,403

267267

 R1100-00-003-0003-00

$36,719

$36,719

267268

 R1100-00-003-0004-00

$163,215

$161,334

267283

 R1100-00-004-0001-00

$28,619

$28,619

267284

 R1100-00-004-0002-00

$93,114

$93,114

282236

 S2950-00-000-0403-00

$674,970

$674,970

282241

 S2950-00-000-0403-15

$349,286

$349,286

282242

 S2950-00-000-0403-20

$201,382

$201,382

282243

 S2950-00-000-0403-25

$108,900

$108,900

282308

 S2950-00-000-0413-00

$208,500

$2,858

282309

 S2950-00-000-0413-03

$454,572

$292,829

282312

 S2950-00-000-0413-10

$163,018

$163,018

282421

 S2950-00-000-0433-00

$250,000

$4,190

282425

 S2950-00-000-0433-15

$135,588

$2,070

282464

 S2950-00-000-0443-10

$390,644

$217,569

317994

 W0100-00-037-0006-01

$20,603

$20,603

317997

 W0100-00-037-0006-32

$64,276

$64,276

317998

 W0100-00-037-0006-33

$64,276

$64,276

317999

 W0100-00-037-0006-34

$688,970

$688,970

318001

 W0100-00-037-0006-36

$211,283

$211,283

318002

 W0100-00-037-0006-37

$69,862

$69,862

318005

 W0100-00-037-0007-00

$145,975

$102,525

318007

 W0100-00-037-0007-05

$178,823

$178,823

318008

 W0100-00-037-0007-06

$31,716

$5,072

318009

 W0100-00-037-0007-10

$69,002

$69,002

318010

 W0100-00-037-0007-15

$52,206

$52,206

318012

 W0100-00-037-0007-25

$1,286,888

$1,230,404

318013

 W0100-00-037-0007-29

$205,728

$205,728

318028

 W0100-00-037-0011-15

$321,256

$321,256

318069

 W0100-00-038-0006-03

$70,090

$70,090

318070

 W0100-00-038-0006-04

$50,844

$50,844

318071

 W0100-00-038-0006-05

$77,370

$77,370

318072

 W0100-00-038-0006-06

$83,729

$83,729

318073

 W0100-00-038-0006-07

$26,919

$26,919

318074

 W0100-00-038-0006-08

$26,919

$26,919

318075

 W0100-00-038-0006-09

$26,919

$419

318076

 W0100-00-038-0006-23

$264,283

$264,283

318077

 W0100-00-038-0006-24

$26,521

$26,521

318081

 W0100-00-038-0007-00

$141,181

$141,181

318082

 W0100-00-038-0007-05

$88,821

$88,821

318083

 W0100-00-038-0007-10

$93,249

$93,249

318087

 W0100-00-038-0008-10

$172,530

$172,530

318098

 W0100-00-038-0011-00

$1,058,400

$1,058,400

318115

 W0100-00-039-0003-05

$95,000

$95,000

318116

 W0100-00-039-0003-06

$95,000

$4,190

318124

 W0100-00-039-0006-00

$222,063

$222,063

[image: image27.wmf] Year

Phase 1

Phase 2

Phase 3

Phase 4

Phase 5

Phase 6

Phase 7

Phase 8

Phase 9

Phase 10

Phase 11

Phase 12

Phase 13

Phase 14

Total

2009

8,000,000

8,000,000

2010

6,000,000

6,000,000

2011

14,750,000

14,750,000

2012

6,000,000

6,000,000

2013

19,600,000

19,600,000

2014

7,500,000

7,500,000

2015

12,500,000

12,500,000

2016

7,500,000

7,500,000

2017

5,000,000

5,000,000

2018

2,500,000

2,500,000

2019

5,000,000

5,000,000

2020

2,500,000

2,500,000

2021

5,000,000

5,000,000

2022

2,500,000

2,500,000

2023

8,000,000

6,000,000

14,750,000

6,000,000

19,600,000

7,500,000

12,500,000

7,500,000

5,000,000

2,500,000

5,000,000

2,500,000

5,000,000

2,500,000

104,350,000

City of Alton  - TIF Reinvestment Zone

Projected New Value of Tax Increment

[image: image28.wmf]318126

 W0100-00-039-0007-00

$42,960

$42,960

318128

 W0100-00-039-0007-05

$50,655

$50,655

318129

 W0100-00-039-0007-07

$14,836

$122

318130

 W0100-00-039-0007-10

$74,195

$3,272

318131

 W0100-00-039-0007-12

$99,167

$99,167

318132

 W0100-00-039-0007-19

$25,417

$25,417

318148

 W0100-00-039-0010-03

$259,200

$4,022

318172

 W0100-00-039-0011-00

$540,000

$540,000

318207

 W0100-00-040-0007-25

$83,693

$83,693

318215

 W0100-00-040-0008-07

$183,277

$183,277

318226

 W0100-00-040-0010-00

$78,420

$78,420

318227

 W0100-00-040-0010-05

$129,737

$108,743

318228

 W0100-00-040-0010-20

$216,000

$2,200

318248

 W0100-00-040-0010-59

$270,000

$270,000

318249

 W0100-00-040-0011-00

$87,329

$57,129

318250

 W0100-00-040-0011-05

$400,950

$4,084

318263

 W0100-00-040-0011-64

$121,041

$1,848

318267

 W0100-00-040-0012-00

$216,000

$216,000

318268

 W0100-00-040-0012-03

$85,123

$57,913

318275

 W0100-00-041-0002-01

$62,582

$62,582

318276

 W0100-00-041-0002-02

$336,490

$14,841

318280

 W0100-00-041-0003-06

$21,537

$21,537

318282

 W0100-00-041-0003-08

$89,300

$4,863

318295

 W0100-00-041-0009-01

$15,720

$15,720

318296

 W0100-00-041-0009-17

$54,000

$54,000

318297

 W0100-00-041-0009-18

$134,149

$134,149

318298

 W0100-00-041-0009-19

$10,230

$10,230

318300

 W0100-00-041-0010-20

$123,971

$123,971

318304

 W0100-00-041-0010-24

$216,126

$216,126

318305

 W0100-00-041-0010-26

$61,690

$61,690

318307

 W0100-00-041-0012-00

$84,158

$84,158

318339

 W0100-00-042-0006-00

$91,580

$91,580

318341

 W0100-00-042-0006-05

$175,750

$7,752

318342

 W0100-00-042-0006-18

$14,324

$14,324

318343

 W0100-00-042-0006-19

$47,376

$47,376

318344

 W0100-00-042-0006-20

$59,632

$59,632

318345

 W0100-00-042-0006-21

$182,906

$182,906

318346

 W0100-00-042-0006-22

$62,977

$43,152

318348

 W0100-00-042-0006-24

$19,373

$19,373

318351

 W0100-00-042-0008-25

$113,581

$113,581

318406

 W0100-00-042-0009-00

$150,249

$150,249

318411

 W0100-00-042-0010-00

$135,000

$135,000

318412

 W0100-00-042-0010-01

$490,334

$379,867

318413

 W0100-00-042-0010-05

$135,000

$135,000

318415

 W0100-00-042-0010-20

$270,000

$6,290

318432

 W0100-00-043-0006-12

$73,721

$73,721

318433

 W0100-00-043-0006-13

$83,505

$3,683

318434

 W0100-00-043-0006-14

$430,910

$89,101

318435

 W0100-00-043-0006-15

$36,610

$374

318436

 W0100-00-043-0008-05

$531,900

$5,418

318437

 W0100-00-043-0008-16

$270,000

$270,000

318462

 W0100-00-044-0002-06

$81,947

$34,307

[image: image29.wmf]318467

 W0100-00-044-0003-08

$114,560

$114,560

318468

 W0100-00-044-0004-00

$225,161

$225,161

318471

 W0100-00-044-0004-12

$95,285

$95,285

318476

 W0100-00-044-0005-17

$44,759

$39,819

318477

 W0100-00-044-0005-18

$28,148

$28,148

318478

 W0100-00-044-0005-19

$48,043

$48,043

318483

 W0100-00-044-0005-24

$54,330

$54,330

318485

 W0100-00-044-0005-26

$62,871

$62,871

318488

 W0100-00-044-0005-48

$73,530

$7,756

318489

 W0100-00-044-0006-29

$71,533

$71,533

318490

 W0100-00-044-0006-30

$167,865

$4,859

318602

 W0100-00-045-0006-04

$852,683

$852,683

318603

 W0100-00-045-0006-05

$48,544

$48,544

318605

 W0100-00-045-0006-10

$81,510

$5,396

341899

 A3600-00-001-0003-00

$892,738

$892,738

344358

 M1850-00-000-0006-05

$65,435

$65,435

347192

 W0100-00-037-0007-30

$84,761

$84,761

347204

 W0100-00-045-0006-16

$26,603

$26,603

457803

 B3360-02-000-000A-00

$80,020

$4,094

502552

 S2950-00-000-0413-13

$527,529

$527,529

504327

 W0100-00-038-0007-01

$88,540

$88,540

512315

 S2950-00-000-0432-09

$129,000

$1,851

514034

 E5530-00-000-0001-00

$325,166

$325,166

514992

 S2950-00-000-0413-19

$15,795

$15,795

515472

 S2950-00-000-0432-10

$87,055

$87,055

521956

 A3700-00-016-0003-00

$26,500

$26,500

523681

 W0100-00-039-0006-17

$362,275

$362,275

530514

 W0100-00-038-0006-29

$15,471

$15,471

534712

 S2950-00-000-0432-07

$70,750

$70,750

539852

 S2950-00-000-0432-12

$123,512

$123,512

554633

 W0100-00-043-0006-20

$23,658

$23,658

560205

 F1650-00-000-0000-05

$11,638

$11,638

563852

 W0100-00-043-0006-25

$56,145

$2,476

574073

 W0100-00-038-0006-30

$112,665

$112,665

582487

 W0100-00-043-0006-26

$57,095

$57,095

583132

 S2950-00-000-0413-09

$85,739

$85,739

588312

 W0100-00-038-0006-32

$123,668

$40,643

589791

 W0100-00-044-0004-16

$58,482

$1,194

590002

 A3600-00-005-0001-00

$11,256

$11,256

619215

 W0100-00-044-0003-10

$370,432

$370,432

619316

 W0100-00-044-0004-15

$53,645

$1,043

629407

 W0100-00-039-0007-23

$60,368

$60,368

643899

 W0100-00-038-0006-35

$22,829

$22,829

654493

 W0100-00-043-0008-10

$270,000

$2,750

663759

 W0100-00-039-0003-15

$80,379

$80,379

665985

 A3600-00-006-0003-05

$218,297

$218,297

683149

 W0100-00-038-0006-37

$282,333

$231,443

688986

 W0100-00-045-0006-08

$24,510

$24,510

691319

 T0945-13-000-0012-00

$19,492

$19,492

691320

 T0945-13-000-0013-00

$18,900

$18,900

691321

 T0945-13-000-0014-00

$18,900

$18,900

691322

 T0945-13-000-0015-00

$18,900

$18,900

691323

 T0945-13-000-0016-00

$18,900

$18,900

[image: image30.wmf]691377

 T0945-13-000-0070-00

$19,373

$19,373

691378

 T0945-13-000-0071-00

$19,373

$19,373

691379

 T0945-13-000-0072-00

$19,373

$19,373

691380

 T0945-13-000-0073-00

$104,858

$104,858

691381

 T0945-13-000-0074-00

$20,003

$20,003

691382

 T0945-13-000-0075-00

$19,373

$19,373

691383

 T0945-13-000-0076-00

$19,373

$19,373

691384

 T0945-13-000-0077-00

$19,373

$19,373

691385

 T0945-13-000-0078-00

$19,373

$19,373

691386

 T0945-13-000-0079-00

$19,373

$19,373

691387

 T0945-13-000-0080-00

$19,373

$19,373

691388

 T0945-13-000-0081-00

$106,994

$106,994

691389

 T0945-13-000-0082-00

$108,346

$108,346

691390

 T0945-13-000-0083-00

$19,373

$19,373

691391

 T0945-13-000-0084-00

$19,373

$19,373

691392

 T0945-13-000-0085-00

$19,373

$19,373

691393

 T0945-13-000-0086-00

$19,373

$19,373

691394

 T0945-13-000-0087-00

$19,373

$19,373

691395

 T0945-13-000-0088-00

$104,625

$104,625

691396

 T0945-13-000-0089-00

$109,137

$109,137

691397

 T0945-13-000-0090-00

$19,224

$19,224

691398

 T0945-13-000-0091-00

$18,919

$18,919

691399

 T0945-13-000-0092-00

$18,919

$18,919

691400

 T0945-13-000-0093-00

$18,919

$18,919

691401

 T0945-13-000-0094-00

$18,919

$18,919

691402

 T0945-13-000-0095-00

$18,919

$18,919

691403

 T0945-13-000-0096-00

$18,919

$18,919

691404

 T0945-13-000-0097-00

$18,919

$18,919

691405

 T0945-13-000-0098-00

$18,919

$18,919

691406

 T0945-13-000-0099-00

$18,919

$18,919

691407

 T0945-13-000-0100-00

$18,919

$18,919

696172

 A3600-00-006-0001-05

$25,724

$25,724

696496

 A3600-00-000-0000-15

$2,037

$2,037

704801

 A3523-00-000-000A-00

$243,363

$243,363

704802

 A3523-00-000-000B-00

$279,153

$279,153

704803

 A3523-00-000-000C-00

$185,242

$185,242

704804

 A3523-00-000-000D-00

$185,242

$185,242

704805

 A3523-00-000-000E-00

$279,153

$279,153

709367

 T0945-16-000-0001-00

$43,779

$43,779

710138

 T0945-15-000-0012-00

$19,492

$19,492

710139

 T0945-15-000-0013-00

$18,900

$18,900

710140

 T0945-15-000-0014-00

$18,900

$18,900

710141

 T0945-15-000-0015-00

$12,474

$12,474

710142

 T0945-15-000-0016-00

$18,900

$18,900

710143

 T0945-15-000-0017-00

$12,474

$12,474

710144

 T0945-15-000-0018-00

$18,900

$18,900

710145

 T0945-15-000-0019-00

$12,474

$12,474

710146

 T0945-15-000-0020-00

$12,474

$12,474

710147

 T0945-15-000-0021-00

$12,474

$12,474

710148

 T0945-15-000-0022-00

$12,474

$12,474

710149

 T0945-15-000-0023-00

$12,474

$12,474

710150

 T0945-15-000-0024-00

$12,474

$12,474

710151

 T0945-15-000-0025-00

$12,474

$12,474

[image: image31.wmf]710152

 T0945-15-000-0026-00

$12,474

$12,474

710153

 T0945-15-000-0027-00

$19,492

$19,492

710154

 T0945-15-000-0029-00

$19,373

$19,373

710155

 T0945-15-000-0028-00

$13,202

$13,202

710156

 T0945-15-000-0030-00

$12,786

$12,786

710157

 T0945-15-000-0031-00

$106,954

$106,954

710158

 T0945-15-000-0032-00

$101,121

$101,121

710159

 T0945-15-000-0033-00

$12,786

$12,786

710160

 T0945-15-000-0034-00

$12,786

$12,786

710161

 T0945-15-000-0035-00

$12,786

$12,786

710162

 T0945-15-000-0036-00

$19,373

$19,373

710163

 T0945-15-000-0037-00

$12,786

$12,786

710164

 T0945-15-000-0038-00

$19,373

$19,373

710165

 T0945-15-000-0039-00

$12,786

$12,786

710166

 T0945-15-000-0040-00

$19,373

$19,373

710167

 T0945-15-000-0041-00

$12,786

$12,786

710168

 T0945-15-000-0042-00

$101,951

$101,951

710169

 T0945-15-000-0043-00

$13,202

$13,202

710170

 T0945-15-000-0044-00

$19,373

$19,373

710171

 T0945-15-000-0045-00

$19,373

$19,373

710172

 T0945-15-000-0046-00

$102,697

$102,697

710173

 T0945-15-000-0047-00

$12,786

$12,786

710174

 T0945-15-000-0048-00

$99,963

$99,963

710175

 T0945-15-000-0049-00

$12,786

$12,786

710176

 T0945-15-000-0050-00

$12,786

$12,786

710177

 T0945-15-000-0051-00

$12,786

$12,786

710178

 T0945-15-000-0052-00

$12,786

$12,786

710179

 T0945-15-000-0053-00

$12,786

$12,786

710180

 T0945-15-000-0054-00

$12,786

$12,786

710181

 T0945-15-000-0055-00

$12,786

$12,786

710182

 T0945-15-000-0056-00

$19,373

$19,373

710183

 T0945-15-000-0057-00

$12,786

$12,786

710184

 T0945-15-000-0058-00

$104,809

$104,809

710185

 T0945-15-000-0059-00

$20,003

$20,003

710186

 T0945-15-000-0060-00

$117,949

$117,949

710187

 T0945-15-000-0061-00

$19,373

$19,373

710188

 T0945-15-000-0062-00

$108,039

$108,039

710189

 T0945-15-000-0063-00

$12,786

$12,786

710190

 T0945-15-000-0064-00

$12,786

$12,786

710191

 T0945-15-000-0065-00

$19,373

$19,373

710192

 T0945-15-000-0066-00

$12,786

$12,786

710193

 T0945-15-000-0067-00

$12,786

$12,786

710194

 T0945-15-000-0068-00

$12,786

$12,786

710195

 T0945-15-000-0069-00

$12,786

$12,786

710196

 T0945-15-000-0070-00

$19,373

$19,373

710197

 T0945-15-000-0071-00

$12,786

$12,786

710198

 T0945-15-000-0072-00

$19,373

$19,373

710199

 T0945-15-000-0073-00

$12,786

$12,786

710200

 T0945-15-000-0074-00

$19,373

$19,373

710201

 T0945-15-000-0075-00

$20,003

$20,003

710202

 T0945-15-000-0076-00

$20,003

$20,003

710203

 T0945-15-000-0077-00

$19,373

$19,373

710204

 T0945-15-000-0078-00

$19,373

$19,373

[image: image32.wmf]710300

 T0945-16-000-0033-00

$28,980

$28,980

710301

 T0945-16-000-0034-00

$31,462

$31,462

710302

 T0945-16-000-0035-00

$31,462

$31,462

710303

 T0945-16-000-0036-00

$28,980

$28,980

710304

 T0945-16-000-0037-00

$31,462

$31,462

710305

 T0945-16-000-0038-00

$31,462

$31,462

710306

 T0945-16-000-0039-00

$28,980

$28,980

710307

 T0945-16-000-0040-00

$31,462

$31,462

710308

 T0945-16-000-0041-00

$31,462

$31,462

710309

 T0945-16-000-0042-00

$28,980

$28,980

710310

 T0945-16-000-0043-00

$31,462

$31,462

710311

 T0945-16-000-0044-00

$31,462

$31,462

710312

 T0945-16-000-0045-00

$28,980

$28,980

710313

 T0945-16-000-0046-00

$31,462

$31,462

710314

 T0945-16-000-0047-00

$44,680

$44,680

710315

 T0945-16-000-0048-00

$67,388

$67,388

710383

 L5860-00-000-0019-00

$20,765

$20,765

712579

 W0100-00-041-0008-22

$181,440

$181,440

712582

 A3510-00-000-0001-00

$1,024,746

$1,024,746

712584

 A3510-00-000-0002-00

$102,205

$102,205

712585

 A3510-00-000-0003-00

$111,105

$111,105

712586

 A3510-00-000-0004-00

$89,100

$89,100

712587

 A3510-00-000-0005-00

$94,188

$94,188

712588

 A3510-00-000-0006-00

$119,372

$119,372

712589

 A3510-00-000-0007-00

$89,100

$89,100

712590

 A3510-00-000-0008-00

$89,100

$89,100

712591

 A3510-00-000-0009-00

$93,474

$93,474

726088

 A3605-00-000-000A-00

$222,679

$222,679

726089

 A3605-00-000-000B-00

$83,640

$83,640

726090

 A3605-00-000-000C-00

$144,678

$144,678

726101

 P2155-00-000-0001-00

$19,146

$19,146

726110

 P2155-00-000-0009-00

$19,965

$19,965

726111

 P2155-00-000-0010-00

$16,716

$16,716

726112

 P2155-00-000-0011-00

$16,457

$16,457

726113

 P2155-00-000-0012-00

$16,457

$16,457

726114

 P2155-00-000-0013-00

$16,457

$16,457

726115

 P2155-00-000-0014-00

$16,457

$16,457

726116

 P2155-00-000-0015-00

$30,919

$30,919

726117

 P2155-00-000-0016-00

$22,829

$22,829

726118

 P2155-00-000-0017-00

$24,548

$24,548

726119

 P2155-00-000-0018-00

$16,457

$16,457

726120

 P2155-00-000-0019-00

$16,457

$16,457

726121

 P2155-00-000-0020-00

$16,457

$16,457

726122

 P2155-00-000-0021-00

$16,450

$16,450

726123

 P2155-00-000-0022-00

$20,464

$20,464

726124

 P2155-00-000-0023-00

$19,696

$19,696

726125

 P2155-00-000-0024-00

$15,646

$15,646

726126

 P2155-00-000-0025-00

$23,379

$23,379

726127

 P2155-00-000-0026-00

$15,579

$15,579

726128

 P2155-00-000-0027-00

$15,575

$15,575

726129

 P2155-00-000-0028-00

$15,568

$15,568

726130

 P2155-00-000-0029-00

$15,564

$15,564

726131

 P2155-00-000-0030-00

$16,372

$16,372

726132

 P2155-00-000-0031-00

$55,464

$55,464

[image: image33.wmf]Begin Construction

2011

Construction Complete

2033

Fire Flow Water Storage Facilities, Hydrants and Lines

  Fire Flow Northeast/Southeast Quadrant

8,000,000

$        

 

  Fire  Flow Northwest/Southwest Quadrant

6,000,000

$        

 

  

Utility Relocation

2,500,000

$        

 

New East West Connectors &

  Reconstruction of Mile 4 and Mile 6 Roads

6,000,000

$        

 

  Right of Way Acquisition

750,000

$           

 

Street Reconstruction

2,500,000

$        

 

Comprehensive Drainage Plan &

  Implementation Program

3,500,000

$        

 

Municipal Facilities

    Library

1,500,000

$        

 

  Public Safety Facilities

    Fire Station

1,250,000

$        

 

    Street Lights

500,000

$           

 

Park Plan

  Quarry Project

3,000,000

$        

 

  Park Reconstruction

750,000

$           

 

  Calichera Development

1,750,000

$        

 

    Hike and Bike Trails

500,000

$           

 

  New Park Facilities

2,000,000

$        

 

Economic Development Incentives

2,500,000

$        

 

Hidalgo County Administrative Expense

25,000

$             

 

[image: image34.wmf]727433

 W0100-00-040-0010-63

$86,361

$59,636

733958

 E8015-81-448-2410-00

$1,000

$1,000

734055

 E8805-81-000-2473-00

$3,750

$3,750

734057

 E8900-81-000-2473-00

$19,060

$19,060

734058

 E8925-83-000-2473-00

$673,400

$673,400

734059

 E8925-81-000-2473-00

$10,050

$10,050

734060

 E8950-83-000-2473-00

$970

$970

734064

 E8950-81-000-2473-00

$18,360

$18,360

_1329392829.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009Revised 3/6/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$32,868,894

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,905,258

				Estimated TIF Life						25				Years

		2009 Assessed Value of Zone Properties								$32,868,894

		2008 City of Alton Assessment Grand Total								$   214,627,202

		Per Cent of Assessed Taxable in Zone								15%

		Per Cent 1-4 Single-family Residences Value in Zone								6.01%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		32,868,894				32,868,894						- 0		0.592850						- 0		0.512700								2009				2009

		2010		32,868,894		8,000,000		40,868,894		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		40,868,894		6,000,000		47,048,894		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		47,048,894		14,750,000		62,241,394		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		62,241,394		6,000,000		68,421,394		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		68,421,394		19,600,000		76,146,394		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		76,146,394		7,500,000		89,021,394		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		89,021,394		12,500,000		96,746,394		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		96,746,394		7,500,000		101,896,394		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		101,896,394		5,000,000		107,046,394		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		107,046,394		2,500,000		109,621,394		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		109,621,394		5,000,000		112,910,036		80,041,142				80,041,142		0.592850		443,652				80,041,142		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		112,910,036		2,500,000		116,297,337		83,428,443				83,428,443		0.592850		462,661				83,428,443		0.512700		400,112				862,772		2021				2021		862,772		5,932,944

		2022		116,297,337		5,000,000		119,786,257		86,917,363				86,917,363		0.592850		482,240				86,917,363		0.512700		417,044				899,285		2022				2022		899,285		6,832,228

		2023		119,786,257		2,500,000		123,379,845		90,510,951				90,510,951		0.592850		502,407				90,510,951		0.512700		434,485				936,892		2023				2023		936,892		7,769,120

		2024		123,379,845		- 0		127,081,240		94,212,346				94,212,346		0.592850		523,179				94,212,346		0.512700		452,448				975,628		2024				2024		975,628		8,744,748

		2025		127,081,240		- 0		130,893,677		98,024,783				98,024,783		0.592850		544,574				98,024,783		0.512700		470,951				1,015,525		2025				2025		1,015,525		9,760,273

		2026		130,893,677		- 0		134,820,488		101,951,594				101,951,594		0.592850		566,611				101,951,594		0.512700		490,009				1,056,620		2026				2026		1,056,620		10,816,894

		2027		134,820,488				138,865,102		105,996,208				105,996,208		0.592850		589,310				105,996,208		0.512700		509,638				1,098,948		2027				2027		1,098,948		11,915,841

		2028		138,865,102				143,031,055		110,162,161				110,162,161		0.592850		612,689				110,162,161		0.512700		529,856				1,142,545		2028				2028		1,142,545		13,058,386

		2029		143,031,055				147,321,987		114,453,093				114,453,093		0.592850		636,769				114,453,093		0.512700		550,681				1,187,450		2029				2029		1,187,450		14,245,837

		2030		147,321,987				151,741,647		118,872,753				118,872,753		0.592850		661,572				118,872,753		0.512700		572,131				1,233,703		2030				2030		1,233,703		15,479,539

		2031		151,741,647				156,293,896		123,425,002				123,425,002		0.592850		687,119				123,425,002		0.512700		594,224				1,281,343		2031				2031		1,281,343		16,760,882

		2032		156,293,896				160,982,713		128,113,819				128,113,819		0.592850		713,432				128,113,819		0.512700		616,980				1,330,412		2032				2032		1,330,412		18,091,294

		2033		160,982,713				165,812,194		132,943,300				132,943,300		0.592850		740,535				132,943,300		0.512700		640,419				1,380,953		2033				2033		1,380,953		19,472,247

																		768,450								664,560				1,433,011								1,433,011		20,905,258

						$   104,350,000												$   11,210,422								$   9,694,836

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,905,258

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,905,258								$   20,905,258





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,210,422

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,694,836

		TOTAL		1.1055500				1.1055500		100.00%		$   20,905,258

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,905,258

		Total TIF Proceed Funds						$   20,905,258

		Total Sources of Funds						$   20,905,258

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,119,742)





ZoneProperty

		Quick Ref		Legal		Size		2009 Value		2010 Value				State Code		Residential

		R117638		City of Alton		3.22500

		R117639		ALTON NORTHWEST LOTS 1 & 2 BLK 1		0.63999		$   176,515		$   176,515		$   -		F1

		R117721		ALTON ORIGINAL TOWNSITE LOT 1 & 2 BLK 16		0.15209		$   26,500		$   26,500		$   -		C1

		R117722		ALTON ORIGINAL TOWNSITE LT 5 6 7 8 9 10 11&12 BLK16		0.60836		$   250,855		$   264,172		$   13,317		F1

		R117723		ALTON ORIGINAL TOWNSITE LOTS 13 & 14 BLK 16		0.15209		$   26,500		$   26,500		$   -		F1

		R253777		PALM LAKE ESTATES LOT 3A BEING THE LAKE (City of Alton)		7.42						$   -

		R267238		RANCHO GRANDE ESTATES LOT 1 BLK 1		0.42876		$   28,016		$   28,016		$   -		C1

		R267248		RANCHO GRANDE ESTATES LOT 2 BLK 2		0.56		$   36,719		$   36,719		$   -		C1

		R267250		RANCHO GRANDE ESTATES LOT 4 BLK 2		0.56		$   18,849		$   36,719		$   17,870		C1

		R267267		RANCHO GRANDE ESTATES LOT 3 BLK 3		0.56		$   18,849		$   36,719		$   17,870		C1

		R267283		RANCHO GRANDE ESTATES LOT 1 BLK 4		0.43799		$   28,519		$   30,995		$   2,476		F1

		R282236		JOHN H SHARY W252'-N345.71' LOT 403 2AC		2.00000		$   675,663		$   670,772		$   (4,891)		F1

		R282241		JOHN H SHARY E504'-N345.71' LOT 403		4.00000		$   349,286		$   349,286		$   -		F1

		R282242		JOHN H SHARY W252'-E1008'-N345.71' LOT 403		2.00000		$   200,672		$   208,345		$   7,673		A1		$208,345

		R282243		JOHN H SHARY W252'-E756'-N345.71' LOT 403		2.00000		$   108,900		$   108,900		$   -		C1

		R282308		JOHN H SHARY S655'-E494.58'-W1260' EXC E100'-S100 LOT 413		6.82000		$   12,038		$   2,858		$   (9,180)		D6

		R282309		JOHN H SHARY N668'-E494.58'-W1260' LOT 413		7.58000		$   298,352		$   290,069		$   (8,283)		E1

		R282312		JOHN H SHARY W388.7'-S266.2' LOT 413		1.97000		$   163,018		$   163,018		$   -		C2

		R282414		JOHN H SHARY E410'-N490.52'-S980.79' LOT 431		4.61000		$   95,355		$   121,509		$   26,154		C2

		R282416		JOHN H SHARY NE0.50AC FOR IMP-S440.52'- E410' LOT 431		0.50000		$   30,705		$   30,705		$   -		A1		$30,705

		R282418		JOHN H SHARY S440.52'-E410' LOT 431 EXC NE 0.50AC FOR IMPS		3.65000		$   90,557		$   96,444		$   5,887		C2

		R282421		JOHN H SHARY N10AC LOT 433		10.00000		$   4,190		$   4,190		$   -		D6

		R282425		JOHN H SHARY S134'-N403.48' LOT 433		4.94000		$   2,070		$   2,070		$   -		D6

		R282464		JOHN H SHARY S244' EXC S126'-W337' LOT 443		8.00000		$   217,569		$   215,903		$   (1,666)		E1

		R317994		WEST ADDN. TO SHARYLAND 0.45 AC-N 10AC LOT 37-6		0.45000						$   -		County

		R317997		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 20 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317998		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 15 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317999		WEST ADDN TO SHARYLAND S10AC LOT 37-6		9.46000		$688,970		$   688,970		$   -		F1

		R318001		WEST ADDN. TO SHARYLAND S165'-N660' EXC S100'-W250'-E330' LOT 37-6		4.13000		$211,283		$   211,283		$   -		C2

		R318002		WEST ADDN. TO SHARYLAND 0.50AC-4.77AC-N 5AC-S 10-N 20 LT 37-6		0.50000		$69,862		$   68,442		$   (1,420)		A1		$68,442 

		R318005		WEST ADDN TO SHARYLAND E136'-W421'-N210'-S540' LOT 37-7		5.21000		$102,525		$   143,204		$   40,679		E1

		R318008		WEST ADDN. TO SHARYLAND E363'-N120'-S660' LOT 37-7		1.00000		$5,072		$   5,072		$   -		D9

		R318009		WEST ADDN. TO SHARYLAND W285'-N160'-S540' LOT 37-7		1.05000		$69,002		$   69,002		$   -		A1		$69,002

		R318010		WEST ADDN. TO SHARYLAND N310'-S330'-E1230' AN IRR TR LOT 37-7		0.57000		$52,206		$   51,664		$   (542)		C2

		R318012		WEST ADDN TO SHARYLAND N660'-E849.08' EXC N475'-W209.08' LOT 37-7		10.59000		$1,230,404		$   1,165,518		$   (64,886)		E1

		R318028		WEST ADDN. TO SHARYLAND N330' LOT 37-11		9.50000		$321,256		$   321,256		$   -		F1

		R318071		WEST ADDN. TO SHARYLAND E248'-W1240'-N195'- LOT 38-6		1.00000		$77,370		$   77,263		$   (107)		A1		$77,263

		R318072		WEST ADDN TO SHARYLAND E248'-W992'-N195' LOT 38-6		1.00000		$83,729		$   82,275		$   (1,454)		A1		$82,275

		R318073		WEST ADDN TO SHARYLAND E248'-W496'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318074		WEST ADDN TO SHARYLAND W248'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318075		WEST ADDN TO SHARYLAND E248'-W744'-N195' LOT 38-6		1.00000		$419		$   419		$   -		D6

		R318076		WEST ADDN TO SHARYLAND AN IRR TRACT N283.71'-S635' LOT 38-6		7.65000						$   -		Church

		R318077		WEST ADDN. TO SHARYLAND W110'-E460'-N84.13'-S848.25' LT 38-6		0.21000		$26,521		$   25,872		$   (649)		A2		$   25,872

		R318081		WEST ADDN. TO SHARYLAND W405'-E1230'-S330' LOT 38-7		2.82000		$141,181		$   141,181		$   -		F1

		R318082		WEST ADDN. TO SHARYLAND E 6.17-S 9.24 LOT 38-7		6.17000		$88,821		$   88,191		$   (630)		A1		$88,191

		R318083		WEST ADDN. TO SHARYLAND S W 1.0-N 19.08 LOT 38-7		1.00000		$93,249		$   87,251		$   (5,998)		F1

		R318085		WEST ADDN. TO SHARYLAND S660'-E905' LOT 38-8		13.26000		$5,556		$   5,556		$   -		D6				Part Alton

		R318087		WEST ADDN. TO SHARYLAND N19.80 EXC E13.41 AC LOT 38-8		6.39000		$172,530		$   172,530		$   -		D6N

		R318098		WEST ADDN. TO SHARYLAND 39.2 AC LOT 38-11		39.20000						$   -		Weslaco

		R318124		WEST ADDN. TO SHARYLAND S 10.00 LOT 39-6		10.00000		$222,063		$   219,573		$   (2,490)		F1

		R318125		WEST ADDN. TO SHARYLAND-N351.29'-S1283'-W1240' LOT 39-6		10.00000						$   -		City

		R318126		WEST ADDN. TO SHARYLAND 0.50AC-S304.92' LOT 39-7		0.50000		$42,960		$   42,658		$   (302)		E1

		R318128		WEST ADDN. TO SHARYLAND E208'-W298'-N110.5'-S415.42'-LOT 39-7		0.53000		$50,655		$   50,135		$   (520)		A1		$50,135

		R318129		WEST ADDN. TO SHARYLAND E90.5'-W388.5'-N140'-S444.92' LOT 39-7		0.29000		$122		$   122		$   -		D6

		R318130		WEST ADDN. TO SHARYLAND N330'-S634.92' EXC 1.51AC IN VRS TR LOT 39-7		7.81000		$3,272		$   3,272		$   -		D6

		R318131		WEST ADDN. TO SHARYLAND E208'-W293'-N120'-S634.92' LOT 39-7		0.58000		$99,167		$   99,167		$   -		F1

		R318148		WEST ADDN. TO SHARYLAND S 9.6 LOT 39-10		9.60000		$4,022		$   4,022		$   -		D6

		R318172		WEST ADDN. TO SHARYLAND W 20.0 LOT 39-11		20.00000						$   -		McAllen

		R318207		WEST ADDN. TO SHARYLAND W 161.9' - E 405.55'- NE CORNER LOT 40-7		0.27000		$83,693		$   82,706		$   (987)		F1

		R318215		WEST ADDN. TO SHARYLAND N315'-W363'-E660' LOT 40-8		1.96000		$183,277		$   181,738		$   (1,539)		F1

		R318226		WEST ADDN. TO SHARYLAND 1.50 AC-IMPS-E165'-W330' LOT 40-10		1.50000						$   -		Church

		R318227		WEST ADDN. TO SHARYLAND 2 AC-W 10-E 20 LOT 40-10		2		$108,743		$   114,378		$   5,635		E1

		R318228		WEST ADDN. TO SHARYLAND 8 AC-W 10-E 20 LOT 40-10		8.00000		$2,200		$2,200 		$   2,200		D9

		R318240		WEST ADDN. TO SHARYLAND E235'-N115' LOT 40-10		0.41000		$133,375		$133,375 		$   133,375		F5

		R318248		WEST ADDN TO SHARYLAND E10AC-W20' LT 40-10 10AC		10		$270,000		$270,000 		$   270,000		D9N

		R318267		WEST ADDN. TO SHARYLAND E 10AC-W 17.62AC EXC 2AC LOT 40-12		8.00000		$216,000		$216,000 		$   216,000		C2

		R318268		WEST ADDN TO SHARYLAND W 152.25'-E 902.5'-N 572.22' LOT 40-12 2AC		1.40000		$57,913		$   63,178		$   5,265		A1		$63,178

		R318269		WEST ADDN. TO SHARYLAND E 10.59-W 28.53 LOT 40-12		10.59000		$4,437		$   4,437		$   -		D6

		R318275		WEST ADDN. TO SHARYLAND N400'-S1280'-W400' LOT 41-2		3.68000		$62,582		$   62,582		$   -		F1

		R318276		WEST ADDN. TO SHARYLAND 35.42 AC LOT 41-2		35.42000		$14,841		$   14,841		$   -		D6

		R318280		WEST ADDN. TO SHARYLAND .50 AC E268.95'-W990' LOT 41-3		0.50000		$21,537		$   21,537		$   -		E1

		R318282		WEST ADDN. TO SHARYLAND E10AC LOT 41-3		9.40000		$4,863		$   4,863		$   -		D6

		R318295		WEST ADDN. TO SHARYLAND 5.24 AC-E 28.65 LOT 41-9		5.24000		$15,720		$   15,720		$   -		C2

		R318296		WEST ADDN. TO SHARYLAND 18 AC-E 28.65 LOT 41-9		18.00000		$54,000		$   54,000		$   -		D6N

		R318297		WEST ADDN. TO SHARYLAND W200'-E395' S430' LOT 41-9		1.84000		$134,149		$   121,417		$   (12,732)		C2

		R318298		WEST ADDN. TO SHARYLAND 3.41 AC-20.65 AC LOT 41-9		3.41000		$10,230		$   10,230		$   -		C2

		R318300		WEST ADDN. TO SHARYLAND W660' & S700'-E660' LOT 41-10		30.61000						$   -		City

		R318302		Dropped From Appraisal Roles								$   -

		R318304		WEST ADDN. TO SHARYLAND LOT 41-10 S167.4'-N476.9'-E660'		2.42		$216,126		$   215,379		$   (747)		F1

		R318305		WEST ADDN. TO SHARYLAND S 78'-N 210'-E 660' LOT 41-10		1.16		$61,690		$   61,690		$   -		C2

		R318307		WEST ADDN. TO SHARYLAND SW COR .50-W19.86AC -LT 41-12		0.50000		$84,158		$   82,819		$   (1,339)		A1		$84,158

		R318339		WEST ADDN. TO SHARYLAND N353'-W1190' LOT 42-6		9.64000		$91,580		$   91,580		$   -		D6N

		R318341		WEST ADDN. TO SHARYLAND S650' LOT 42-6;107-ALTON		18.50000		$7,752		$   7,752		$   -		D6

		R318342		WEST ADDN. TO SHARYLAND LT 42-6 E80'-S158.5'-N670'		0.28000						$   -		Hidalgo County

		R318343		WEST ADDN. TO SHARYLAND LT 42-6 W216.76'-E296.76'- S158.5'-N670'		0.79000		$47,376		$   45,892		$   (1,484)		F1

		R318346		WEST ADDN. TO SHARYLAND W 678.08'-S 158.5'-N 670' LOT 42-6		2.10000		$43,152		$47,075 		$   47,075		A2		$47,075 

		R318347		Dropped From Appraisal Roles								$   -

		R318351		WEST ADDN. TO SHARYLAND S385'-W425'-E665' LOT 42-8		3.62000		$113,581		$   113,581		$   -		C2

		R318406		WEST ADDN. TO SHARYLAND-N 1/2-N529.5'-S838.5'-W317' LOT 42-9		1.78000		$150,249		$   149,543		$   (706)		A1		$150,249

		R318411		WEST ADDN. TO SHARYLAND E5AC-S10AC LOT 42-10		5.00000		$135,000		$   135,000		$   -		C2

		R318412		WEST ADDN. TO SHARYLAND S10AC-N20AC LOT 42-10		10.00000		$463,334		$   463,334		$   -		F1

		R318413		WEST ADDN. TO SHARYLAND LT 42-10 WAS W 5AC-S 10AC		5.00000						$   -		City as Trustee

		R318415		WEST ADDN. TO SHARYLAND N 10.0 AC LOT 42-10		10.00000		$6,290		$   6,290		$   -		D4

		R318432		WEST ADDN TO SHARYLAND S220' LOT 43-6		6.01000		$73,721		$   72,648		$   (1,073)		A1		$72,648 

		R318433		WEST ADDN TO SHARYLAND BNG AN IRR TR N656.79'E1190' LOT 43-6		8.79000		$3,683		$   3,683		$   -		D6

		R318434		WEST ADDN. TO SHARYLAND 4.96AC BNG AN IRR TR N557.80-W516' LOT 43-6 17.89AC BNG E660' EXC W300'-N270' LOT 44-5 15.29AC BNG W 515.45' LOT 44-6		38.14000		$89,101		$   89,101		$   -		E1

		R318435		WEST ADDN. TO SHARYLAND 1.36-1.64-N-C LOT 43-6		1.36000		$374		$   374		$   -		D9

		R318436		WEST ADDN. TO SHARYLAND N19.70AC LOT 43-8		19.79000		$5,418		$   5,418		$   -		D9

		R318437		WEST ADDN. TO SHARYLAND E 10-S 20 AC L0T 43-8		10.00000						$   -		City

		R318489		WEST ADDN. TO SHARYLAND 1.50AC-NE COR-E623.7'-W1140' AN IRR LOT 44-6		1.50000		$71,533		$   70,109		$   (1,424)		A1		$   70,109

		R318490		WEST ADDN. TO SHARYLAND E623.7'-W1140' AN IRR TR EXC 1.50AC LOT 44-6		17.67000		$4,859		$   4,859		$   -		D9

		R318602		WEST ADDN. TO SHARYLAND W660'-S990' LOT 45-6		15.00000		$852,683		$   852,683		$   -		F1

		R318603		WEST ADDN TO SHARYLAND S300'-N660'-E304'-W1240' LOT 45-6		2.10000		$48,544		$   48,544		$   -		F1

		R318750		WEST ADDN. TO SHARYLAND W 16.10 AC LT 40-11		14.85		$4,084		$   4,084		$   -		D9

		R341899		ALTON NORTHWEST ALL LOTS 3 THRU 8 BLK 1		2.22200		$892,738		$   892,738		$   -		F1

		R457803		BODINE-BIRDWELL #2 LOT A		9.77000		$4,094		$   4,094		$   -		D6

		R504327		WEST ADDN. TO SHARYLAND N10AC-S20.0AC FT 38-7		9.32000		$88,540		$   88,540		$   -		D3N

		R511688		JOHN H SHARY W384'-N119.94'-S595.71' LOT 413		1.00000		$252,180		$   250,209		$   (1,971)		F4

		R512315		JOHN H SHARY-S172.86'-N1013.29'-W1260' LOT 432 & 40' X 172.86' ABND C/R/W E OF LOT 432		5.16		$1,851		$   2,053		$   202		D6

		R514992		JOHN H SHARY 0.25AC-MIDDLE OF TR-FOR IMPS-E178'-W745.73'-LOT 413		0.25000		$15,795		$   15,795		$   -		F1

		R521772		JOHN H SHARY-W381.67'-N114.81'-S825.31' LOT 413		0.95000		$183,894		$   182,262		$   (1,632)		F1

		R521956		ALTON ORIGINAL TOWNSITE LOT 3 & 4 BLK 16		0.15209		$26,500		$   26,500		$   -		C1

		R523681		WEST ADDN. TO SHARYLAND-N588.71'-S931.71'-W1240' LOT 39-6		16.75000						$   -		City

		R534712		JOHN H SHARY S247.19'-N592.90'-LOT 432		5.66		$70,750		$   70,750		$   -		D6N

		R539852		JOHN H SHARY S172.85'-N345.71' EXC E 0.50AC FOR IMP-LOT 432		4.5		$123,512		$   112,500		$   (11,012)		C2

		R554633		WEST ADDN TO SHARYLAND 0.50AC FOR IMPS-SE COR N219.64'-S659.6'-E1190' LOT 43-6		0.50000		$23,658		$   23,617		$   (41)		E1

		R558428		JOHN H SHARY N50-'S490.27'-E410' LOT 431		0.94000		$20,618		$   20,618		$   -		C2

		R563852		WEST ADDN TO SHARYLAND N219.64'-S659.6'-E1190'		5.91000		$2,476		$   2,476		$   -		D6

		R574073		WEST ADDN TO SHARYLAND BEING AN IRR TR-W1240'-S156.65'-N453.65' LOT 38-6		4.52000		$112,665		$   112,665		$   -		A1		$112,665

		R582487		WEST ADDN TO SHARYLAND N219.97'-S439.97' LOT 43-6		6.01000		$57,095		$   57,095		$   -		D6N

		R583132		JOHN H SHARY LOT 413 N268'-W375.42' A/K/A TRS 9 & 10		1.64000		$85,739		$   85,739		$   -		C2

		R588312		WEST ADDN TO SHARYLAND S351.29'-W1240'-LOT 38-6		10.00000		$40,643		$   39,998		$   (645)		E1

		R590002		ALTON NORTHWEST LOTS 1-2 BLK 5 & 0.48AC		1.0500000		$11,256		$   11,256		$   -		C2

		R643899		WEST ADDN. TO SHARYLAND W220'-E540'-N104.12'-S739.12' LOT 38-6		0.79000		$22,829		$   22,829		$   -		C2

		R654493		WEST ADDN. TO SHARYLAND W10AC-S20AC LOT 43-8		10.00000		$2,750		$   2,750		$   -		D9

		R688986		WEST ADDN. TO SHARYLAND - SMS, E580'-W1240'-S990' LOT 45-6		10.32000		$24,510		$   24,510		$   -		E1

		R691308		TAURUS ESTATES #13 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691309		TAURUS ESTATES #13 LOT 2		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691310		TAURUS ESTATES #13 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691311		TAURUS ESTATES #13 LOT 4		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691312		TAURUS ESTATES #13 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691313		TAURUS ESTATES #13 LOT 6		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691314		TAURUS ESTATES #13 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691315		TAURUS ESTATES #13 LOT 8		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691316		TAURUS ESTATES #13 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691317		TAURUS ESTATES #13 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691318		TAURUS ESTATES #13 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691319		TAURUS ESTATES #13 LOT 12		0.14578		$   19,492		$   21,658		$   2,166		C1

		R691320		TAURUS ESTATES #13 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691321		TAURUS ESTATES #13 LOT 14		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691322		TAURUS ESTATES #13 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691323		TAURUS ESTATES #13 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691324		TAURUS ESTATES #13 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691325		TAURUS ESTATES #13 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691326		TAURUS ESTATES #13 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691327		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691328		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691329		TAURUS ESTATES #13 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691330		TAURUS ESTATES #13 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691331		TAURUS ESTATES #13 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691332		TAURUS ESTATES #13 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691333		TAURUS ESTATES #13 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691334		TAURUS ESTATES #13 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R691339		TAURUS ESTATES #13 LOT 32		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691340		TAURUS ESTATES #13 LOT 33		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691341		TAURUS ESTATES #13 LOT 34		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691342		TAURUS ESTATES #13 LOT 35		0.14578		$14,002		$   22,225		$   8,223		C1

		R691343		TAURUS ESTATES #13 LOT 36		0.14578		$14,002		$   22,225		$   8,223		C1

		R691347		TAURUS ESTATES #13 LOT 40		0.14578		$14,002		$   22,225		$   8,223		C1

		R691348		TAURUS ESTATES #13 LOT 41		0.14578		$14,002		$   22,225		$   8,223		C1

		R691349		TAURUS ESTATES #13 LOT 42		0.14578		$14,002		$   22,225		$   8,223		C1

		R691350		TAURUS ESTATES #13 LOT 43		0.14578		$14,002		$   22,225		$   8,223		C1

		R691351		TAURUS ESTATES #13 LOT 44		0.14578		$14,002		$   22,225		$   8,223		C1

		R691352		TAURUS ESTATES #13 LOT 45		0.14578		$14,002		$   22,225		$   8,223		C1

		R691353		TAURUS ESTATES #13 LOT 46		0.14578		$14,002		$   22,225		$   8,223		C1

		R691354		TAURUS ESTATES #13 LOT 47		0.14578		$14,002		$   22,225		$   8,223		C1

		R691355		TAURUS ESTATES #13 LOT 48		0.14578		$14,002		$   22,225		$   8,223		C1

		R691356		TAURUS ESTATES #13 LOT 49		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691357		TAURUS ESTATES #13 LOT 50		0.14578		$14,002		$   22,225		$   8,223		C1

		R691358		TAURUS ESTATES #13 LOT 51		0.14578		$14,002		$   22,225		$   8,223		C1

		R691359		TAURUS ESTATES #13 LOT 52		0.14578		$14,002		$   22,225		$   8,223		C1

		R691365		TAURUS ESTATES #13 LOT 58		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691367		TAURUS ESTATES #13 LOT 60		0.14578		$14,002		$   22,225		$   8,223		C1

		R691368		TAURUS ESTATES #13 LOT 61		0.14578		$14,002		$   22,225		$   8,223		C1

		R691370		TAURUS ESTATES #13 LOT 63		0.14578		$14,002		$   22,225		$   8,223		C1

		R691371		TAURUS ESTATES #13 LOT 64		0.14578		$14,002		$   22,225		$   8,223		C1

		R691374		TAURUS ESTATES #13 LOT 67		0.14578		$14,002		$   22,225		$   8,223		C1

		R691375		TAURUS ESTATES #13 LOT 68		0.14578		$14,002		$   22,225		$   8,223		C1

		R691376		TAURUS ESTATES #13 LOT 69		0.14578		$14,002		$   22,225		$   8,223		C1

		R691377		TAURUS ESTATES #13 LOT 70		0.14578		$14,002		$   22,225		$   8,223		C1

		R691378		TAURUS ESTATES #13 LOT 71		0.14578		$14,002		$   22,225		$   8,223		C1

		R691379		TAURUS ESTATES #13 LOT 72		0.14578		$14,002		$   22,225		$   8,223		C1

		R691381		TAURUS ESTATES #13 LOT 74		0.14578		$14,002		$   22,225		$   8,223		C1

		R691382		TAURUS ESTATES #13 LOT 75		0.14578		$14,002		$   22,225		$   8,223		C1

		R691383		TAURUS ESTATES #13 LOT 76		0.14578		$14,002		$   22,225		$   8,223		C1

		R691384		TAURUS ESTATES #13 LOT 77		0.14578		$14,002		$   22,225		$   8,223		C1

		R691385		TAURUS ESTATES #13 LOT 78		0.14578		$14,002		$   22,225		$   8,223		C1

		R691386		TAURUS ESTATES #13 LOT 79		0.14578		$14,002		$   22,225		$   8,223		C1

		R691387		TAURUS ESTATES #13 LOT 80		0.14578		$14,002		$   22,225		$   8,223		C1

		R691390		TAURUS ESTATES #13 LOT 83		0.14578		$14,002		$   22,225		$   8,223		C1

		R691391		TAURUS ESTATES #13 LOT 84		0.14578		$14,002		$   22,225		$   8,223		C1

		R691392		TAURUS ESTATES #13 LOT 85		0.14578		$14,002		$   22,225		$   8,223		C1

		R691393		TAURUS ESTATES #13 LOT 86		0.14578		$14,002		$   22,225		$   8,223		C1

		R691394		TAURUS ESTATES #13 LOT 87		0.14578		$14,002		$   22,225		$   8,223		C1

		R691397		TAURUS ESTATES #13 LOT 90		0.14011		$   19,224		$   21,361		$   2,137		C1

		R691398		TAURUS ESTATES #13 LOT 91		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691399		TAURUS ESTATES #13 LOT 92		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691400		TAURUS ESTATES #13 LOT 93		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691401		TAURUS ESTATES #13 LOT 94		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691402		TAURUS ESTATES #13 LOT 95		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691403		TAURUS ESTATES #13 LOT 96		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691404		TAURUS ESTATES #13 LOT 97		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691405		TAURUS ESTATES #13 LOT 98		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691406		TAURUS ESTATES #13 LOT 99		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691407		TAURUS ESTATES #13 LOT 100		0.14578		$   18,919		$   21,021		$   2,102		C1

		R696496		ALTON NORTHWEST - BNG AN 40' X 209.5' ALONG THE EAST LINE OF LOT 1 BLK 5		0.1900000		$   2,037		$   2,037		$   -		C2

		R709040		TAURUS ESTATES #15 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R709367		TAURUS ESTATES #16 LOT 1		0.31905		$   43,779		$   43,779		$   -		C1

		R710129		TAURUS ESTATES #15 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710131		TAURUS ESTATES #15 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710133		TAURUS ESTATES #15 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710135		TAURUS ESTATES #15 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710136		TAURUS ESTATES #15 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710137		TAURUS ESTATES #15 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710138		TAURUS ESTATES #15 LOT 12		0.14206		$   19,492		$   21,658		$   2,166		c1

		R710139		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710140		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710141		TAURUS ESTATES #15 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710142		TAURUS ESTATES #15 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710143		TAURUS ESTATES #15 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710144		TAURUS ESTATES #15 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710145		TAURUS ESTATES #15 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710146		TAURUS ESTATES #15 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710147		TAURUS ESTATES #15 LOT 21		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710148		TAURUS ESTATES #15 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710149		TAURUS ESTATES #15 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710150		TAURUS ESTATES #15 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710151		TAURUS ESTATES #15 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710152		TAURUS ESTATES #15 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710153		TAURUS ESTATES #15 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R710154		TAURUS ESTATES #15 LOT 29		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710155		TAURUS ESTATES #15 LOT 28		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710156		TAURUS ESTATES #15 LOT 30		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710159		TAURUS ESTATES #15 LOT 33		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710160		TAURUS ESTATES #15 LOT 34		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710161		TAURUS ESTATES #15 LOT 35		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710162		TAURUS ESTATES #15 LOT 36		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710163		TAURUS ESTATES #15 LOT 37		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710164		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710165		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710166		TAURUS ESTATES #15 LOT 40		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710167		TAURUS ESTATES #15 LOT 41		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710169		TAURUS ESTATES #15 LOT 43		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710170		TAURUS ESTATES #15 LOT 44		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710171		TAURUS ESTATES #15 LOT 45		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710173		TAURUS ESTATES #15 LOT 47		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710175		TAURUS ESTATES #15 LOT 49		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710176		TAURUS ESTATES #15 LOT 50		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710177		TAURUS ESTATES #15 LOT 51		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710178		TAURUS ESTATES #15 LOT 52		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710179		TAURUS ESTATES #15 LOT 53		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710180		TAURUS ESTATES #15 LOT 54		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710181		TAURUS ESTATES #15 LOT 55		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710182		TAURUS ESTATES #15 LOT 56		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710183		TAURUS ESTATES #15 LOT 57		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710185		TAURUS ESTATES #15 LOT 59		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710187		TAURUS ESTATES #15 LOT 61		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710189		TAURUS ESTATES #15 LOT 63		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710190		TAURUS ESTATES #15 LOT 64		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710191		TAURUS ESTATES #15 LOT 65		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710192		TAURUS ESTATES #15 LOT 66		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710193		TAURUS ESTATES #15 LOT 67		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710194		TAURUS ESTATES #15 LOT 68		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710195		TAURUS ESTATES #15 LOT 69		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710196		TAURUS ESTATES #15 LOT 70		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710197		TAURUS ESTATES #15 LOT 71		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710198		TAURUS ESTATES #15 LOT 72		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710199		TAURUS ESTATES #15 LOT 73		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710201		TAURUS ESTATES #15 LOT 75		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710202		TAURUS ESTATES #15 LOT 76		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710203		TAURUS ESTATES #15 LOT 77		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710204		TAURUS ESTATES #15 LOT 78		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710205		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710206		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710207		TAURUS ESTATES #15 LOT 81		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710208		TAURUS ESTATES #15 LOT 82		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710209		TAURUS ESTATES #15 LOT 83		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710210		TAURUS ESTATES #15 LOT 84		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710211		TAURUS ESTATES #15 LOT 85		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710212		TAURUS ESTATES #15 LOT 86		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710213		TAURUS ESTATES #15 LOT 87		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710214		TAURUS ESTATES #15 LOT 88		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710215		TAURUS ESTATES #15 LOT 89		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710216		TAURUS ESTATES #15 LOT 90		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710218		TAURUS ESTATES #15 LOT 92		0.14263		$   19,571		$   21,746		$   2,175		C1

		R710219		TAURUS ESTATES #15 LOT 93		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710220		TAURUS ESTATES #15 LOT 94		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710221		TAURUS ESTATES #15 LOT 95		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710222		TAURUS ESTATES #15 LOT 96		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710223		TAURUS ESTATES #15 LOT 97		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710224		TAURUS ESTATES #15 LOT 98		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710225		TAURUS ESTATES #15 LOT 99		0.14270		$   19,058		$   21,175		$   2,117		C1

		R710226		TAURUS ESTATES #15 LOT 100		0.23099		$   31,695		$   35,217		$   3,522		C1

		R710268		LOS EJIDOS LOT 1		0.14011		$12,108		$   20,140		$   8,032		C1

		R710269		TAURUS ESTATES #16 LOT 2		0.28500		$   40,950		$   40,950		$   -		C1

		R710270		TAURUS ESTATES #16 LOT 3		0.26000		$   36,540		$   36,540		$   -		C1

		R710271		TAURUS ESTATES #16 LOT 4		0.21300		$   28,980		$   28,980		$   -		C1

		R710272		TAURUS ESTATES #16 LOT 5		0.21300		$   28,980		$   28,980		$   -		C1

		R710273		TAURUS ESTATES #16 LOT 6		0.21300		$   28,980		$   28,980		$   -		C1

		R710274		TAURUS ESTATES #16 LOT 7		0.21300		$   28,980		$   28,980		$   -		C1

		R710275		TAURUS ESTATES #16 LOT 8		0.21300		$   28,980		$   28,980		$   -		C1

		R710276		TAURUS ESTATES #16 LOT 9		0.21300		$   28,980		$   28,980		$   -		C1

		R710277		TAURUS ESTATES #16 LOT 10		0.21300		$   28,980		$   28,980		$   -		C1

		R710278		TAURUS ESTATES #16 LOT 11		0.23694		$   32,511		$   32,511		$   -		C1

		R710279		TAURUS ESTATES #16 LOT 12		0.34382		$   47,178		$   47,178		$   -		C1

		R710280		TAURUS ESTATES #16 LOT 13		0.21377		$   29,333		$   29,333		$   -		C1

		R710281		TAURUS ESTATES #16 LOT 14		0.21300		$   28,980		$   28,980		$   -		C1

		R710282		TAURUS ESTATES #16 LOT 15		0.23409		$   32,121		$   32,121		$   -		C1

		R710295		TAURUS ESTATES #16 LOT 28		0.28673		$   39,344		$   39,344		$   -		C1

		R710296		TAURUS ESTATES #16 LOT 29		0.22929		$   31,462		$   31,462		$   -		C1

		R710297		TAURUS ESTATES #16 LOT 30		0.21300		$   28,980		$   28,980		$   -		C1

		R710298		TAURUS ESTATES #16 LOT 31		0.22929		$   31,462		$   31,462		$   -		C1

		R710299		TAURUS ESTATES #16 LOT 32		0.22929		$   31,462		$   31,462		$   -		C1

		R710300		TAURUS ESTATES #16 LOT 33		0.21300		$   28,980		$   28,980		$   -		C1

		R710301		TAURUS ESTATES #16 LOT 34		0.22929		$   31,462		$   31,462		$   -		C1

		R710302		TAURUS ESTATES #16 LOT 35		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710303		TAURUS ESTATES #16 LOT 36		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710304		TAURUS ESTATES #16 LOT 37		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710305		TAURUS ESTATES #16 LOT 38		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710306		TAURUS ESTATES #16 LOT 39		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710307		TAURUS ESTATES #16 LOT 40		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710308		TAURUS ESTATES #16 LOT 41		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710309		TAURUS ESTATES #16 LOT 42		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710310		TAURUS ESTATES #16 LOT 43		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710311		TAURUS ESTATES #16 LOT 44		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710312		TAURUS ESTATES #16 LOT 45		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710313		TAURUS ESTATES #16 LOT 46		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710314		TAURUS ESTATES #16 LOT 47		0.32562		$   44,680		$   201,574		$   156,894		B2

		R710349		LOS EJIDOS LOT 2		0.14731		$12,731		$   21,176		$   8,445		C1

		R710351		LOS EJIDOS LOT 3		0.14731		$12,731		$   21,176		$   8,445		C1

		R710353		LOS EJIDOS LOT 4		0.14731		$12,731		$   21,176		$   8,445		C1

		R710355		LOS EJIDOS LOT 5		0.14731		$12,731		$   21,176		$   8,445		C1

		R710357		LOS EJIDOS LOT 6		0.14731		$12,731		$   21,176		$   8,445		C1

		R710359		LOS EJIDOS LOT 7		0.14731		$12,731		$   21,176		$   8,445		C1

		R710361		LOS EJIDOS LOT 8		0.14731		$12,731		$   21,176		$   8,445		C1

		R710363		LOS EJIDOS LOT 9		0.14731		$12,731		$   21,176		$   8,445		C1

		R710365		LOS EJIDOS LOT 10		0.14731		$12,731		$   21,176		$   8,445		C1

		R710367		LOS EJIDOS LOT 11		0.14731		$12,731		$   21,176		$   8,445		C1

		R710369		LOS EJIDOS LOT 12		0.14731		$12,731		$   21,176		$   8,445		C1

		R710371		LOS EJIDOS LOT 13		0.14731		$12,731		$   21,176		$   8,445		C1

		R710377		LOS EJIDOS LOT 16		0.18712		$26,083		$   26,898		$   815		C1

		R710379		LOS EJIDOS LOT 17		0.17720		$24,701		$   25,473		$   772		C1

		R710383		LOS EJIDOS LOT 19		0.14897		$20,765		$   21,414		$   649		C1

		R710393		LOS EJIDOS LOT 24		0.14206		$12,277		$   20,420		$   8,143		C1

		R710395		LOS EJIDOS LOT 25		0.14233		$12,301		$   20,460		$   8,159		C1

		R710397		LOS EJIDOS LOT 26		0.14233		$12,301		$   20,460		$   8,159		C1

		R710399		LOS EJIDOS LOT 27		0.14233		$12,301		$   20,460		$   8,159		C1

		R710401		LOS EJIDOS LOT 28		0.14233		$12,301		$   20,460		$   8,159		C1

		R710403		LOS EJIDOS LOT 29		0.14233		$12,301		$   20,460		$   8,159		C1

		R710405		LOS EJIDOS LOT 30		0.14233		$12,301		$   20,460		$   8,159		C1

		R710407		LOS EJIDOS LOT 31		0.14233		$12,301		$   20,460		$   8,159		C1

		R710409		LOS EJIDOS LOT 32		0.14233		$12,301		$   20,460		$   8,159		C1

		R710410		LOS EJIDOS LOT 33		0.14233		$12,301		$   20,460		$   8,159		C1

		R710411		LOS EJIDOS LOT 34		0.14233		$12,301		$   20,460		$   8,159		C1

		R710412		LOS EJIDOS LOT 35		0.14233		$12,301		$   20,460		$   8,159		C1

		R710413		LOS EJIDOS LOT 36		0.14233		$12,301		$   20,460		$   8,159		C1

		R710414		LOS EJIDOS LOT 37		0.14206		$12,277		$   20,420		$   8,143		C1

		R710415		LOS EJIDOS LOT 38		0.14727		$12,727		$   21,170		$   8,443		C1

		R710416		LOS EJIDOS LOT 39		0.14233		$12,301		$   20,460		$   8,159		C1

		R710417		LOS EJIDOS LOT 40		0.14233		$12,301		$   20,460		$   8,159		C1

		R710418		LOS EJIDOS LOT 41		0.14233		$12,301		$   20,460		$   8,159		C1

		R710419		LOS EJIDOS LOT 42		0.14233		$12,301		$   20,460		$   8,159		C1

		R710420		LOS EJIDOS LOT 43		0.14233		$12,301		$   20,460		$   8,159		C1

		R710421		LOS EJIDOS LOT 44		0.14233		$12,301		$   20,460		$   8,159		C1

		R710422		LOS EJIDOS LOT 45		0.14233		$12,301		$   20,460		$   8,159		C1

		R710423		LOS EJIDOS LOT 46		0.14233		$12,301		$   20,460		$   8,159		C1

		R710424		LOS EJIDOS LOT 47		0.14233		$12,301		$   20,460		$   8,159		C1

		R710425		LOS EJIDOS LOT 48		0.14233		$12,301		$   20,460		$   8,159		C1

		R710426		LOS EJIDOS LOT 49		0.14233		$12,301		$   20,460		$   8,159		C1

		R710427		LOS EJIDOS LOT 50		0.14233		$12,301		$   20,460		$   8,159		C1

		R710428		LOS EJIDOS LOT 51		0.14727		$20,528		$   21,170		$   642		C1

		R710429		LOS EJIDOS LOT 52		0.14727		$12,727		$   21,170		$   8,443		C1

		R710433		LOS EJIDOS LOT 56		0.14731		$20,534		$   21,176		$   642		C1

		R710434		LOS EJIDOS LOT 57		0.14731		$12,731		$   21,176		$   8,445		C1

		R710435		LOS EJIDOS LOT 58		0.14731		$12,731		$   21,176		$   8,445		C1

		R710436		LOS EJIDOS LOT 59		0.14731		$12,731		$   21,176		$   8,445		C1

		R710437		LOS EJIDOS LOT 60		0.14731		$12,731		$   21,176		$   8,445		C1

		R710438		LOS EJIDOS LOT 61		0.14731		$12,731		$   21,176		$   8,445		C1

		R710439		LOS EJIDOS LOT 62		0.14731		$12,731		$   21,176		$   8,445		C1

		R710440		LOS EJIDOS LOT 63		0.14731		$12,731		$   21,176		$   8,445		C1

		R710441		LOS EJIDOS LOT 64		0.14731		$12,731		$   21,176		$   8,445		C1

		R710442		LOS EJIDOS LOT 65		0.14727		$12,727		$   21,170		$   8,443		C1

		R710443		LOS EJIDOS LOT 66		0.14727		$12,727		$   21,170		$   8,443		C1

		R710444		LOS EJIDOS LOT 67		0.14731		$12,731		$   21,176		$   8,445		C1

		R710445		LOS EJIDOS LOT 68		0.14731		$12,731		$   21,176		$   8,445		C1

		R710446		LOS EJIDOS LOT 69		0.14731		$12,731		$   21,176		$   8,445		C1

		R710447		LOS EJIDOS LOT 70		0.14731		$12,731		$   21,176		$   8,445		C1

		R710448		LOS EJIDOS LOT 71		0.14731		$12,731		$   21,176		$   8,445		C1

		R710449		LOS EJIDOS LOT 72		0.14731		$12,731		$   21,176		$   8,445		C1

		R710450		LOS EJIDOS LOT 73		0.14731		$12,731		$   21,176		$   8,445		C1

		R710451		LOS EJIDOS LOT 74		0.14731		$12,731		$   21,176		$   8,445		C1

		R710452		LOS EJIDOS LOT 75		0.14731		$12,731		$   21,176		$   8,445		C1

		R710453		LOS EJIDOS LOT 76		0.14731		$12,731		$   21,176		$   8,445		C1

		R710454		LOS EJIDOS LOT 77		0.14731		$12,731		$   21,176		$   8,445		C1

		R710455		LOS EJIDOS LOT 78		0.14731		$12,731		$   21,176		$   8,445		C1

		R710456		LOS EJIDOS LOT 79		0.14731		$12,731		$   21,176		$   8,445		C1

		R712582		ALTON INDUSTRIAL PARK LOT 1		2.00071						$   -		City

		R712584		ALTON INDUSTRIAL PARK LOT 2		2.00071						$   -		City

		R712585		ALTON INDUSTRIAL PARK LOT 3		1.88935						$   -		City

		R712586		ALTON INDUSTRIAL PARK LOT 4		1.88935						$   -		City

		R712587		ALTON INDUSTRIAL PARK LOT 5		1.60168						$   -		City

		R712588		ALTON INDUSTRIAL PARK LOT 6		2.02994						$   -		City

		R712589		ALTON INDUSTRIAL PARK LOT 7		1.88935						$   -		City

		R712590		ALTON INDUSTRIAL PARK LOT 8		1.88935						$   -		City

		R712591		ALTON INDUSTRIAL PARK LOT 9		1.58953						$   -		City

		R726088		ALTON NORTHWEST CONDOS UNIT A				$222,679		$   226,648		$   3,969		F1

		R726089		ALTON NORTHWEST CONDOS LOT B				$83,640		$   193,352		$   109,712		F1

		R726090		ALTON NORTHWEST CONDOS LOT C				$144,678		$   148,647		$   3,969		F1

		R726132		PALMASOLA LOT 31		0.5922176309		$55,464		$   55,464		$   -		F1

		R727433		WEST ADDN. TO SHARYLAND W165' LOT 40-10				$59,636		$   58,599		$   (1,037)		E1

		R732674		FERRO BLOCK LOT 1						$   1		$   1		C1

						788.24		$   18,508,114		$   21,286,887		$   4,112,150				1112147

														0.0601

				Value of Property In Zone             $  18,508,114

				Assessed Value Total Alton           $214,627,202

				% value of Property In Zone        6.2%

				Per Cent Residental in Zone        5.22 %






_1344756403.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1344756596.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1344756758.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1344756789.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1344756687.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1344756472.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1344756096.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1344756323.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		267284		R1100-00-004-0002-00		$93,114		$93,114

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318406		W0100-00-042-0009-00		$150,249		$150,249

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		663759		W0100-00-039-0003-15		$80,379		$80,379

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691339		T0945-13-000-0032-00		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691347		T0945-13-000-0040-00		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691357		T0945-13-000-0050-00		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691367		T0945-13-000-0060-00		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691370		T0945-13-000-0063-00		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691374		T0945-13-000-0067-00		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691381		T0945-13-000-0074-00		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691390		T0945-13-000-0083-00		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		691397		T0945-13-000-0090-00		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710138		T0945-15-000-0012-00		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710159		T0945-15-000-0033-00		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710169		T0945-15-000-0043-00		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710173		T0945-15-000-0047-00		$12,786		$12,786

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710175		T0945-15-000-0049-00		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710185		T0945-15-000-0059-00		$20,003		$20,003

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710187		T0945-15-000-0061-00		$19,373		$19,373

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710189		T0945-15-000-0063-00		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710218		T0945-15-000-0092-00		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710383		L5860-00-000-0019-00		$20,765		$20,765

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474

		726088		A3605-00-000-000A-00		$222,679		$222,679

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636

		733958		E8015-81-448-2410-00		$1,000		$1,000

		734055		E8805-81-000-2473-00		$3,750		$3,750

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

						$41,225,845		$35,798,823



&CCity of Alton
Tax Increment Reinvestment Zone Number One
Preliminary List of Zone Properties
Subject To Minor Revisions By The Hidalgo County Appraisal District
L




_1330426104.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$31,920,645

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,868,473

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$37,347,663

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.99%

		Value Single Family 1-4 Residential in Zone								$   3,733,374

		Per Cent 1-4 Single-family Residences Value in Zone								9.996%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		31,920,645				31,920,645						- 0		0.592850						- 0		0.512700								2009				2009

		2010		31,920,645		8,000,000		39,920,645		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		39,920,645		6,000,000		46,100,645		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		46,100,645		14,750,000		61,293,145		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		61,293,145		6,000,000		67,473,145		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		67,473,145		19,600,000		75,198,145		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		75,198,145		7,500,000		88,073,145		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		88,073,145		12,500,000		95,798,145		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		95,798,145		7,500,000		100,948,145		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		100,948,145		5,000,000		106,098,145		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		106,098,145		2,500,000		108,673,145		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		108,673,145		5,000,000		111,933,339		80,012,694				80,012,694		0.592850		443,652				80,012,694		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		111,933,339		2,500,000		115,291,340		83,370,695				83,370,695		0.592850		462,496				83,370,695		0.512700		399,969				862,466		2021				2021		862,466		5,932,637

		2022		115,291,340		5,000,000		118,750,080		86,829,435				86,829,435		0.592850		481,907				86,829,435		0.512700		416,756				898,662		2022				2022		898,662		6,831,299

		2023		118,750,080		2,500,000		122,312,582		90,391,937				90,391,937		0.592850		501,899				90,391,937		0.512700		434,045				935,944		2023				2023		935,944		7,767,243

		2024		122,312,582		- 0		125,981,960		94,061,315				94,061,315		0.592850		522,491				94,061,315		0.512700		451,853				974,345		2024				2024		974,345		8,741,588

		2025		125,981,960		- 0		129,761,418		97,840,773				97,840,773		0.592850		543,701				97,840,773		0.512700		470,196				1,013,897		2025				2025		1,013,897		9,755,486

		2026		129,761,418		- 0		133,654,261		101,733,616				101,733,616		0.592850		565,548				101,733,616		0.512700		489,089				1,054,637		2026				2026		1,054,637		10,810,122

		2027		133,654,261				137,663,889		105,743,244				105,743,244		0.592850		588,050				105,743,244		0.512700		508,549				1,096,598		2027				2027		1,096,598		11,906,720

		2028		137,663,889				141,793,805		109,873,160				109,873,160		0.592850		611,226				109,873,160		0.512700		528,592				1,139,818		2028				2028		1,139,818		13,046,539

		2029		141,793,805				146,047,620		114,126,975				114,126,975		0.592850		635,098				114,126,975		0.512700		549,237				1,184,335		2029				2029		1,184,335		14,230,874

		2030		146,047,620				150,429,048		118,508,403				118,508,403		0.592850		659,687				118,508,403		0.512700		570,501				1,230,187		2030				2030		1,230,187		15,461,061

		2031		150,429,048				154,941,920		123,021,275				123,021,275		0.592850		685,013				123,021,275		0.512700		592,403				1,277,415		2031				2031		1,277,415		16,738,477

		2032		154,941,920				159,590,177		127,669,532				127,669,532		0.592850		711,098				127,669,532		0.512700		614,962				1,326,060		2032				2032		1,326,060		18,064,537

		2033		159,590,177				164,377,882		132,457,237				132,457,237		0.592850		737,967				132,457,237		0.512700		638,198				1,376,164		2033				2033		1,376,164		19,440,701

																		765,641								662,131				1,427,771								1,427,771		20,868,473

						$   104,350,000												$   11,190,696								$   9,677,777

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,868,473

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,868,473								$   20,868,473





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,190,696

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,677,777

		TOTAL		1.1055500				1.1055500		100.00%		$   20,868,473

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,868,473

		Total TIF Proceed Funds						$   20,868,473

		Total Sources of Funds						$   20,868,473

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,156,527)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510		$24,510

		691311		T0945-13-000-0004-00		$13,230		$13,230		$13,230

		691312		T0945-13-000-0005-00		$13,230		$13,230		$13,230

		691313		T0945-13-000-0006-00		$13,230		$13,230		$13,230

		691314		T0945-13-000-0007-00		$13,230		$13,230		$13,230

		691315		T0945-13-000-0008-00		$13,230		$13,230		$13,230

		691316		T0945-13-000-0009-00		$13,230		$13,230		$13,230

		691317		T0945-13-000-0010-00		$13,230		$13,230		$13,230

		691318		T0945-13-000-0011-00		$13,230		$13,230		$13,230

		691339		T0945-13-000-0032-00		$13,561		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002		$14,002

		691347		T0945-13-000-0040-00		$13,561		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373		$19,373

		691357		T0945-13-000-0050-00		$14,002		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561		$13,561

		691367		T0945-13-000-0060-00		$19,373		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373		$19,373

		691370		T0945-13-000-0063-00		$19,373		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373		$19,373

		691374		T0945-13-000-0067-00		$19,373		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373		$19,373

		691381		T0945-13-000-0074-00		$20,003		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373		$19,373

		691390		T0945-13-000-0083-00		$19,373		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373		$19,373

		691397		T0945-13-000-0090-00		$19,224		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037		$1,015,778

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709040		T0945-15-000-0001-00		$18,900		$18,900

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710129		T0945-15-000-0003-00		$12,474		$12,474		$12,474

		710131		T0945-15-000-0005-00		$18,900		$18,900		$18,900

		710133		T0945-15-000-0007-00		$12,474		$12,474		$12,474

		710135		T0945-15-000-0009-00		$12,474		$12,474		$12,474

		710136		T0945-15-000-0010-00		$18,900		$18,900		$18,900

		710137		T0945-15-000-0011-00		$18,900		$18,900		$18,900

		710138		T0945-15-000-0012-00		$19,492		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786		$12,786

		710159		T0945-15-000-0033-00		$12,786		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786		$12,786

		710169		T0945-15-000-0043-00		$13,202		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373		$19,373

		710173		T0945-15-000-0047-00		$12,786		$12,786		$12,786

		710175		T0945-15-000-0049-00		$12,786		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786		$12,786

		710185		T0945-15-000-0059-00		$20,003		$20,003		$20,003

		710187		T0945-15-000-0061-00		$19,373		$19,373		$19,373

		710189		T0945-15-000-0063-00		$12,786		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373		$19,373

		710218		T0945-15-000-0092-00		$19,571		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695		$1,357,860

		710268		L5860-00-000-0001-00		$12,108		$12,108

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710349		L5860-00-000-0002-00		$12,731		$12,731		$12,731

		710351		L5860-00-000-0003-00		$12,731		$12,731		$12,731

		710353		L5860-00-000-0004-00		$12,731		$12,731		$12,731

		710355		L5860-00-000-0005-00		$12,731		$12,731		$12,731

		710357		L5860-00-000-0006-00		$12,731		$12,731		$12,731

		710359		L5860-00-000-0007-00		$12,731		$12,731		$12,731

		710361		L5860-00-000-0008-00		$12,731		$12,731		$12,731

		710363		L5860-00-000-0009-00		$12,731		$12,731		$12,731

		710365		L5860-00-000-0010-00		$12,731		$12,731		$12,731

		710367		L5860-00-000-0011-00		$12,731		$12,731		$12,731

		710369		L5860-00-000-0012-00		$20,534		$20,534		$20,534

		710371		L5860-00-000-0013-00		$20,534		$20,534		$20,534

		710381		L5860-00-000-0018-00		$22,192		$22,192		$22,192

		710385		L5860-00-000-0020-00		$21,408		$21,408		$21,408

		710387		L5860-00-000-0021-00		$21,408		$21,408		$21,408

		710389		L5860-00-000-0022-00		$21,408		$21,408		$21,408

		710391		L5860-00-000-0023-00		$12,874		$12,874		$12,874

		710393		L5860-00-000-0024-00		$12,277		$12,277		$12,277

		710395		L5860-00-000-0025-00		$19,840		$19,840		$19,840

		710397		L5860-00-000-0026-00		$12,301		$12,301		$12,301

		710399		L5860-00-000-0027-00		$12,301		$12,301		$12,301

		710401		L5860-00-000-0028-00		$12,301		$12,301		$12,301

		710403		L5860-00-000-0029-00		$12,301		$12,301		$12,301

		710405		L5860-00-000-0030-00		$12,301		$12,301		$12,301

		710407		L5860-00-000-0031-00		$12,301		$12,301		$12,301

		710409		L5860-00-000-0032-00		$12,301		$12,301		$12,301

		710410		L5860-00-000-0033-00		$12,301		$12,301		$12,301

		710411		L5860-00-000-0034-00		$12,301		$12,301		$12,301

		710412		L5860-00-000-0035-00		$12,301		$12,301		$12,301

		710413		L5860-00-000-0036-00		$12,301		$12,301		$12,301

		710414		L5860-00-000-0037-00		$12,277		$12,277		$12,277

		710415		L5860-00-000-0038-00		$12,727		$12,727		$12,727

		710416		L5860-00-000-0039-00		$12,301		$12,301		$12,301

		710417		L5860-00-000-0040-00		$12,301		$12,301		$12,301

		710418		L5860-00-000-0041-00		$12,301		$12,301		$12,301

		710419		L5860-00-000-0042-00		$12,301		$12,301		$12,301

		710420		L5860-00-000-0043-00		$12,301		$12,301		$12,301

		710421		L5860-00-000-0044-00		$12,301		$12,301		$12,301

		710422		L5860-00-000-0045-00		$12,301		$12,301		$12,301

		710423		L5860-00-000-0046-00		$12,301		$12,301		$12,301

		710424		L5860-00-000-0047-00		$12,301		$12,301		$12,301

		710425		L5860-00-000-0048-00		$12,301		$12,301		$12,301

		710426		L5860-00-000-0049-00		$19,840		$19,840		$19,840

		710427		L5860-00-000-0050-00		$19,840		$19,840		$19,840

		710429		L5860-00-000-0052-00		$12,727		$12,727		$12,727

		710434		L5860-00-000-0057-00		$12,731		$12,731		$12,731

		710435		L5860-00-000-0058-00		$12,731		$12,731		$12,731

		710436		L5860-00-000-0059-00		$12,731		$12,731		$12,731

		710437		L5860-00-000-0060-00		$12,731		$12,731		$12,731

		710438		L5860-00-000-0061-00		$12,731		$12,731		$12,731

		710439		L5860-00-000-0062-00		$12,731		$12,731		$12,731

		710440		L5860-00-000-0063-00		$12,731		$12,731		$12,731

		710441		L5860-00-000-0064-00		$12,731		$12,731		$12,731

		710442		L5860-00-000-0065-00		$12,727		$12,727		$12,727

		710443		L5860-00-000-0066-00		$12,727		$12,727		$12,727

		710444		L5860-00-000-0067-00		$12,731		$12,731		$12,731

		710445		L5860-00-000-0068-00		$12,731		$12,731		$12,731

		710446		L5860-00-000-0069-00		$12,731		$12,731		$12,731

		710447		L5860-00-000-0070-00		$12,731		$12,731		$12,731

		710448		L5860-00-000-0071-00		$12,731		$12,731		$12,731

		710449		L5860-00-000-0072-00		$12,731		$12,731		$12,731

		710450		L5860-00-000-0073-00		$12,731		$12,731		$12,731

		710451		L5860-00-000-0074-00		$12,731		$12,731		$12,731

		710452		L5860-00-000-0075-00		$12,731		$12,731		$12,731

		710453		L5860-00-000-0076-00		$12,731		$12,731		$12,731

		710454		L5860-00-000-0077-00		$12,731		$12,731		$12,731

		710455		L5860-00-000-0078-00		$20,534		$20,534		$20,534

		710456		L5860-00-000-0079-00		$12,727		$12,727		$12,727

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		726088		A3605-00-000-000A-00		$222,679		$222,679		$936,121

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636		$423,615		$3,733,374

		733958		E8015-81-448-2410-00		$1,000		$1,000				$3,734,766

		734055		E8805-81-000-2473-00		$3,750		$3,750				-$1,392

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

		TOTAL				$37,347,663		$31,920,641

				Save and Except The Following Accounts

		267284		R1100-00-004-0002-00		$93,114		$93,114

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318406		W0100-00-042-0009-00		$150,249		$150,249

		663759		W0100-00-039-0003-15		$80,379		$80,379

		691308		T0945-13-000-0001-00		$18,900		$18,900

		691309		T0945-13-000-0002-00		$18,900		$18,900

		691310		T0945-13-000-0003-00		$18,900		$18,900

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		710128		T0945-15-000-0002-00		$100,521		$100,521

		710130		T0945-15-000-0004-00		$101,181		$101,181

		710132		T0945-15-000-0006-00		$101,814		$101,814

		710134		T0945-15-000-0008-00		$99,490		$99,490

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710373		L5860-00-000-0014-00		$117,784		$117,784

		710375		L5860-00-000-0015-00		$87,366		$87,366

		710377		L5860-00-000-0016-00		$26,083		$26,083

		710379		L5860-00-000-0017-00		$24,701		$24,701

		710383		L5860-00-000-0019-00		$20,765		$20,765

		710428		L5860-00-000-0051-00		$20,528		$20,528

		710430		L5860-00-000-0053-00		$20,534		$20,534

		710431		L5860-00-000-0054-00		$20,534		$20,534

		710432		L5860-00-000-0055-00		$20,534		$20,534

		710433		L5860-00-000-0056-00		$20,534		$20,534

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474






_1344755081.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009 Revised 3/18/10

		Plan of Finance

				Site Area (estimate)						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$35,798,845

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   21,018,920

				Estimated TIF Life						25				Years

		2009 Appraised Value of Zone Properties								$35,798,823

		2009 City of Alton Appraised Grand Total								$   266,953,310

		Per Cent of Assessed Taxable in Zone								13.41%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		35,798,845				35,798,845						- 0		0.592850						- 0		0.512700								2009				2009

		2010		35,798,845		8,000,000		43,798,845		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		43,798,845		6,000,000		49,978,845		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		49,978,845		14,750,000		65,171,345		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		65,171,345		6,000,000		71,351,345		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		71,351,345		19,600,000		79,076,345		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		79,076,345		7,500,000		91,951,345		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		91,951,345		12,500,000		99,676,345		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		99,676,345		7,500,000		104,826,345		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		104,826,345		5,000,000		109,976,345		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		109,976,345		2,500,000		112,551,345		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		112,551,345		5,000,000		115,927,885		80,129,040				80,129,040		0.592850		443,652				80,129,040		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		115,927,885		2,500,000		119,405,722		83,606,877				83,606,877		0.592850		463,169				83,606,877		0.512700		400,551				863,720		2021				2021		863,720		5,933,891

		2022		119,405,722		5,000,000		122,987,894		87,189,049				87,189,049		0.592850		483,272				87,189,049		0.512700		417,936				901,208		2022				2022		901,208		6,835,099

		2023		122,987,894		2,500,000		126,677,530		90,878,685				90,878,685		0.592850		503,978				90,878,685		0.512700		435,843				939,821		2023				2023		939,821		7,774,920

		2024		126,677,530		- 0		130,477,856		94,679,011				94,679,011		0.592850		525,305				94,679,011		0.512700		454,287				979,592		2024				2024		979,592		8,754,511

		2025		130,477,856		- 0		134,392,192		98,593,347				98,593,347		0.592850		547,272				98,593,347		0.512700		473,284				1,020,556		2025				2025		1,020,556		9,775,067

		2026		134,392,192		- 0		138,423,958		102,625,113				102,625,113		0.592850		569,898				102,625,113		0.512700		492,851				1,062,749		2026				2026		1,062,749		10,837,816

		2027		138,423,958				142,576,676		106,777,831				106,777,831		0.592850		593,203				106,777,831		0.512700		513,005				1,106,208		2027				2027		1,106,208		11,944,023

		2028		142,576,676				146,853,977		111,055,132				111,055,132		0.592850		617,207				111,055,132		0.512700		533,764				1,150,970		2028				2028		1,150,970		13,094,994

		2029		146,853,977				151,259,596		115,460,751				115,460,751		0.592850		641,931				115,460,751		0.512700		555,145				1,197,076		2029				2029		1,197,076		14,292,069

		2030		151,259,596				155,797,384		119,998,539				119,998,539		0.592850		667,396				119,998,539		0.512700		577,168				1,244,564		2030				2030		1,244,564		15,536,634

		2031		155,797,384				160,471,305		124,672,460				124,672,460		0.592850		693,626				124,672,460		0.512700		599,852				1,293,478		2031				2031		1,293,478		16,830,111

		2032		160,471,305				165,285,445		129,486,600				129,486,600		0.592850		720,643				129,486,600		0.512700		623,216				1,343,858		2032				2032		1,343,858		18,173,970

		2033		165,285,445				170,244,008		134,445,163				134,445,163		0.592850		748,470				134,445,163		0.512700		647,281				1,395,751		2033				2033		1,395,751		19,569,721

																		777,132								672,068				1,449,200								1,449,200		21,018,920

						$   104,350,000												$   11,271,373								$   9,747,547

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				21,018,920

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   21,018,920								$   21,018,920





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,271,373

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,747,547

		TOTAL		1.1055500				1.1055500		100.00%		$   21,018,920

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   21,018,920

		Total TIF Proceed Funds						$   21,018,920

		Total Sources of Funds						$   21,018,920

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,006,080)





ZoneProperty

		prop_id		geo_id		market		assessed_val

		117637		A3600-00-000-0000-00		$264,784		$264,784

		117638		A3600-00-000-0000-10		$247,522		$247,522

		117639		A3600-00-001-0001-00		$176,515		$176,515

		117640		A3600-00-001-0001-05		$40,729		$40,729

		117641		A3600-00-002-0001-00		$389,491		$389,491

		117721		A3700-00-016-0001-00		$26,500		$26,500

		117722		A3700-00-016-0005-00		$265,801		$265,801

		117723		A3700-00-016-0013-00		$26,500		$26,500

		117835		A3800-00-002-0001-00		$703,766		$703,766

		117852		A3800-00-003-0001-00		$298,332		$298,332

		154022		C8160-00-000-0001-00		$36,127		$36,127

		154023		C8160-00-000-0002-00		$43,744		$43,744

		154024		C8160-00-000-0003-00		$26,757		$26,757

		154025		C8160-00-000-0004-00		$9,187		$9,187

		154026		C8160-00-000-0005-00		$9,187		$9,187

		154027		C8160-00-000-0006-00		$19,615		$19,615

		154028		C8160-00-000-0007-00		$56,304		$56,304

		154029		C8160-00-000-0008-00		$18,468		$18,468

		173656		F1650-00-000-0000-00		$764,120		$764,120

		228089		M1850-00-000-0003-00		$30,237		$30,237

		228090		M1850-00-000-0004-00		$59,270		$59,270

		228091		M1850-00-000-0005-00		$34,423		$34,423

		228093		M1850-00-000-0007-00		$69,697		$69,697

		228094		M1850-00-000-0008-00		$54,868		$54,868

		228095		M1850-00-000-0009-00		$42,724		$42,724

		228096		M1850-00-000-0010-00		$87,692		$87,692

		228097		M1850-00-000-0011-00		$23,966		$23,966

		228098		M1850-00-000-0012-00		$87,852		$87,852

		253777		P1000-00-000-0003-00		$69,491		$69,491

		254161		P1000-04-000-0389-00		$15,588		$15,588

		254162		P1000-04-000-0390-00		$17,146		$17,146

		254163		P1000-04-000-0391-00		$17,146		$17,146

		254164		P1000-04-000-0392-00		$63,311		$63,311

		254165		P1000-04-000-0393-00		$78,600		$78,600

		254166		P1000-04-000-0394-00		$81,751		$81,751

		254167		P1000-04-000-0395-00		$95,591		$95,591

		254168		P1000-04-000-0396-00		$18,705		$18,705

		254169		P1000-04-000-0397-00		$51,540		$51,540

		254170		P1000-04-000-0398-00		$62,241		$62,241

		254171		P1000-04-000-0399-00		$65,735		$65,735

		254172		P1000-04-000-0400-00		$17,146		$17,146

		267247		R1100-00-002-0001-00		$116,924		$116,924

		267248		R1100-00-002-0002-00		$36,719		$36,719

		267249		R1100-00-002-0003-00		$108,579		$100,625

		267250		R1100-00-002-0004-00		$36,719		$36,719

		267265		R1100-00-003-0001-00		$163,218		$163,218

		267266		R1100-00-003-0002-00		$203,403		$203,403

		267267		R1100-00-003-0003-00		$36,719		$36,719

		267268		R1100-00-003-0004-00		$163,215		$161,334

		267283		R1100-00-004-0001-00		$28,619		$28,619

		282236		S2950-00-000-0403-00		$674,970		$674,970

		282241		S2950-00-000-0403-15		$349,286		$349,286

		282242		S2950-00-000-0403-20		$201,382		$201,382

		282243		S2950-00-000-0403-25		$108,900		$108,900

		282308		S2950-00-000-0413-00		$208,500		$2,858

		282309		S2950-00-000-0413-03		$454,572		$292,829

		282312		S2950-00-000-0413-10		$163,018		$163,018

		282421		S2950-00-000-0433-00		$250,000		$4,190

		282425		S2950-00-000-0433-15		$135,588		$2,070

		282464		S2950-00-000-0443-10		$390,644		$217,569

		317994		W0100-00-037-0006-01		$20,603		$20,603

		317997		W0100-00-037-0006-32		$64,276		$64,276

		317998		W0100-00-037-0006-33		$64,276		$64,276

		317999		W0100-00-037-0006-34		$688,970		$688,970

		318001		W0100-00-037-0006-36		$211,283		$211,283

		318005		W0100-00-037-0007-00		$145,975		$102,525

		318007		W0100-00-037-0007-05		$178,823		$178,823

		318008		W0100-00-037-0007-06		$31,716		$5,072

		318009		W0100-00-037-0007-10		$69,002		$69,002

		318010		W0100-00-037-0007-15		$52,206		$52,206

		318012		W0100-00-037-0007-25		$1,286,888		$1,230,404

		318013		W0100-00-037-0007-29		$205,728		$205,728

		318028		W0100-00-037-0011-15		$321,256		$321,256

		318069		W0100-00-038-0006-03		$70,090		$70,090

		318070		W0100-00-038-0006-04		$50,844		$50,844

		318071		W0100-00-038-0006-05		$77,370		$77,370

		318072		W0100-00-038-0006-06		$83,729		$83,729

		318073		W0100-00-038-0006-07		$26,919		$26,919

		318074		W0100-00-038-0006-08		$26,919		$26,919

		318075		W0100-00-038-0006-09		$26,919		$419

		318076		W0100-00-038-0006-23		$264,283		$264,283

		318081		W0100-00-038-0007-00		$141,181		$141,181

		318082		W0100-00-038-0007-05		$88,821		$88,821

		318083		W0100-00-038-0007-10		$93,249		$93,249

		318087		W0100-00-038-0008-10		$172,530		$172,530

		318098		W0100-00-038-0011-00		$1,058,400		$1,058,400

		318115		W0100-00-039-0003-05		$95,000		$95,000

		318116		W0100-00-039-0003-06		$95,000		$4,190

		318124		W0100-00-039-0006-00		$222,063		$222,063

		318128		W0100-00-039-0007-05		$50,655		$50,655

		318129		W0100-00-039-0007-07		$14,836		$122

		318130		W0100-00-039-0007-10		$74,195		$3,272

		318131		W0100-00-039-0007-12		$99,167		$99,167

		318132		W0100-00-039-0007-19		$25,417		$25,417

		318148		W0100-00-039-0010-03		$259,200		$4,022

		318172		W0100-00-039-0011-00		$540,000		$540,000

		318207		W0100-00-040-0007-25		$83,693		$83,693

		318215		W0100-00-040-0008-07		$183,277		$183,277

		318226		W0100-00-040-0010-00		$78,420		$78,420

		318227		W0100-00-040-0010-05		$129,737		$108,743

		318228		W0100-00-040-0010-20		$216,000		$2,200

		318248		W0100-00-040-0010-59		$270,000		$270,000

		318249		W0100-00-040-0011-00		$87,329		$57,129

		318250		W0100-00-040-0011-05		$400,950		$4,084

		318263		W0100-00-040-0011-64		$121,041		$1,848

		318267		W0100-00-040-0012-00		$216,000		$216,000

		318268		W0100-00-040-0012-03		$85,123		$57,913

		318275		W0100-00-041-0002-01		$62,582		$62,582

		318276		W0100-00-041-0002-02		$336,490		$14,841

		318280		W0100-00-041-0003-06		$21,537		$21,537

		318282		W0100-00-041-0003-08		$89,300		$4,863

		318295		W0100-00-041-0009-01		$15,720		$15,720

		318296		W0100-00-041-0009-17		$54,000		$54,000

		318297		W0100-00-041-0009-18		$134,149		$134,149

		318298		W0100-00-041-0009-19		$10,230		$10,230

		318300		W0100-00-041-0010-20		$123,971		$123,971

		318304		W0100-00-041-0010-24		$216,126		$216,126

		318305		W0100-00-041-0010-26		$61,690		$61,690

		318339		W0100-00-042-0006-00		$91,580		$91,580

		318341		W0100-00-042-0006-05		$175,750		$7,752

		318342		W0100-00-042-0006-18		$14,324		$14,324

		318343		W0100-00-042-0006-19		$47,376		$47,376

		318344		W0100-00-042-0006-20		$59,632		$59,632

		318345		W0100-00-042-0006-21		$182,906		$182,906

		318346		W0100-00-042-0006-22		$62,977		$43,152

		318348		W0100-00-042-0006-24		$19,373		$19,373

		318351		W0100-00-042-0008-25		$113,581		$113,581

		318411		W0100-00-042-0010-00		$135,000		$135,000

		318412		W0100-00-042-0010-01		$490,334		$379,867

		318413		W0100-00-042-0010-05		$135,000		$135,000

		318415		W0100-00-042-0010-20		$270,000		$6,290

		318432		W0100-00-043-0006-12		$73,721		$73,721

		318433		W0100-00-043-0006-13		$83,505		$3,683

		318434		W0100-00-043-0006-14		$430,910		$89,101

		318435		W0100-00-043-0006-15		$36,610		$374

		318436		W0100-00-043-0008-05		$531,900		$5,418

		318437		W0100-00-043-0008-16		$270,000		$270,000

		318462		W0100-00-044-0002-06		$81,947		$34,307

		318467		W0100-00-044-0003-08		$114,560		$114,560

		318468		W0100-00-044-0004-00		$225,161		$225,161

		318471		W0100-00-044-0004-12		$95,285		$95,285

		318476		W0100-00-044-0005-17		$44,759		$39,819

		318477		W0100-00-044-0005-18		$28,148		$28,148

		318478		W0100-00-044-0005-19		$48,043		$48,043

		318483		W0100-00-044-0005-24		$54,330		$54,330

		318485		W0100-00-044-0005-26		$62,871		$62,871

		318488		W0100-00-044-0005-48		$73,530		$7,756

		318489		W0100-00-044-0006-29		$71,533		$71,533

		318490		W0100-00-044-0006-30		$167,865		$4,859

		318602		W0100-00-045-0006-04		$852,683		$852,683

		318603		W0100-00-045-0006-05		$48,544		$48,544

		318605		W0100-00-045-0006-10		$81,510		$5,396

		341899		A3600-00-001-0003-00		$892,738		$892,738

		344358		M1850-00-000-0006-05		$65,435		$65,435

		347192		W0100-00-037-0007-30		$84,761		$84,761

		347204		W0100-00-045-0006-16		$26,603		$26,603

		457803		B3360-02-000-000A-00		$80,020		$4,094

		502552		S2950-00-000-0413-13		$527,529		$527,529

		504327		W0100-00-038-0007-01		$88,540		$88,540

		512315		S2950-00-000-0432-09		$129,000		$1,851

		514034		E5530-00-000-0001-00		$325,166		$325,166

		514992		S2950-00-000-0413-19		$15,795		$15,795

		515472		S2950-00-000-0432-10		$87,055		$87,055

		521956		A3700-00-016-0003-00		$26,500		$26,500

		523681		W0100-00-039-0006-17		$362,275		$362,275

		530514		W0100-00-038-0006-29		$15,471		$15,471

		534712		S2950-00-000-0432-07		$70,750		$70,750

		539852		S2950-00-000-0432-12		$123,512		$123,512

		554633		W0100-00-043-0006-20		$23,658		$23,658

		560205		F1650-00-000-0000-05		$11,638		$11,638

		563852		W0100-00-043-0006-25		$56,145		$2,476

		574073		W0100-00-038-0006-30		$112,665		$112,665

		582487		W0100-00-043-0006-26		$57,095		$57,095

		583132		S2950-00-000-0413-09		$85,739		$85,739

		588312		W0100-00-038-0006-32		$123,668		$40,643

		589791		W0100-00-044-0004-16		$58,482		$1,194

		590002		A3600-00-005-0001-00		$11,256		$11,256

		619215		W0100-00-044-0003-10		$370,432		$370,432

		619316		W0100-00-044-0004-15		$53,645		$1,043

		629407		W0100-00-039-0007-23		$60,368		$60,368

		643899		W0100-00-038-0006-35		$22,829		$22,829

		654493		W0100-00-043-0008-10		$270,000		$2,750

		665985		A3600-00-006-0003-05		$218,297		$218,297

		683149		W0100-00-038-0006-37		$282,333		$231,443

		688986		W0100-00-045-0006-08		$24,510		$24,510		$24,510

		691311		T0945-13-000-0004-00		$13,230		$13,230		$13,230

		691312		T0945-13-000-0005-00		$13,230		$13,230		$13,230

		691313		T0945-13-000-0006-00		$13,230		$13,230		$13,230

		691314		T0945-13-000-0007-00		$13,230		$13,230		$13,230

		691315		T0945-13-000-0008-00		$13,230		$13,230		$13,230

		691316		T0945-13-000-0009-00		$13,230		$13,230		$13,230

		691317		T0945-13-000-0010-00		$13,230		$13,230		$13,230

		691318		T0945-13-000-0011-00		$13,230		$13,230		$13,230

		691339		T0945-13-000-0032-00		$13,561		$13,561		$13,561

		691340		T0945-13-000-0033-00		$13,561		$13,561		$13,561

		691341		T0945-13-000-0034-00		$13,561		$13,561		$13,561

		691342		T0945-13-000-0035-00		$14,002		$14,002		$14,002

		691343		T0945-13-000-0036-00		$14,002		$14,002		$14,002

		691347		T0945-13-000-0040-00		$13,561		$13,561		$13,561

		691348		T0945-13-000-0041-00		$13,561		$13,561		$13,561

		691349		T0945-13-000-0042-00		$14,002		$14,002		$14,002

		691350		T0945-13-000-0043-00		$14,002		$14,002		$14,002

		691351		T0945-13-000-0044-00		$13,561		$13,561		$13,561

		691352		T0945-13-000-0045-00		$13,561		$13,561		$13,561

		691353		T0945-13-000-0046-00		$19,373		$19,373		$19,373

		691354		T0945-13-000-0047-00		$19,373		$19,373		$19,373

		691355		T0945-13-000-0048-00		$19,373		$19,373		$19,373

		691357		T0945-13-000-0050-00		$14,002		$14,002		$14,002

		691358		T0945-13-000-0051-00		$13,561		$13,561		$13,561

		691359		T0945-13-000-0052-00		$13,561		$13,561		$13,561

		691367		T0945-13-000-0060-00		$19,373		$19,373		$19,373

		691368		T0945-13-000-0061-00		$19,373		$19,373		$19,373

		691370		T0945-13-000-0063-00		$19,373		$19,373		$19,373

		691371		T0945-13-000-0064-00		$19,373		$19,373		$19,373

		691374		T0945-13-000-0067-00		$19,373		$19,373		$19,373

		691375		T0945-13-000-0068-00		$19,373		$19,373		$19,373

		691376		T0945-13-000-0069-00		$19,373		$19,373		$19,373

		691377		T0945-13-000-0070-00		$19,373		$19,373		$19,373

		691378		T0945-13-000-0071-00		$19,373		$19,373		$19,373

		691379		T0945-13-000-0072-00		$19,373		$19,373		$19,373

		691381		T0945-13-000-0074-00		$20,003		$20,003		$20,003

		691382		T0945-13-000-0075-00		$19,373		$19,373		$19,373

		691383		T0945-13-000-0076-00		$19,373		$19,373		$19,373

		691384		T0945-13-000-0077-00		$19,373		$19,373		$19,373

		691385		T0945-13-000-0078-00		$19,373		$19,373		$19,373

		691386		T0945-13-000-0079-00		$19,373		$19,373		$19,373

		691387		T0945-13-000-0080-00		$19,373		$19,373		$19,373

		691390		T0945-13-000-0083-00		$19,373		$19,373		$19,373

		691391		T0945-13-000-0084-00		$19,373		$19,373		$19,373

		691392		T0945-13-000-0085-00		$19,373		$19,373		$19,373

		691393		T0945-13-000-0086-00		$19,373		$19,373		$19,373

		691394		T0945-13-000-0087-00		$19,373		$19,373		$19,373

		691397		T0945-13-000-0090-00		$19,224		$19,224		$19,224

		691398		T0945-13-000-0091-00		$18,919		$18,919		$18,919

		691399		T0945-13-000-0092-00		$18,919		$18,919		$18,919

		691400		T0945-13-000-0093-00		$18,919		$18,919		$18,919

		691401		T0945-13-000-0094-00		$18,919		$18,919		$18,919

		691402		T0945-13-000-0095-00		$18,919		$18,919		$18,919

		691403		T0945-13-000-0096-00		$18,919		$18,919		$18,919

		691404		T0945-13-000-0097-00		$18,919		$18,919		$18,919

		691405		T0945-13-000-0098-00		$18,919		$18,919		$18,919

		691406		T0945-13-000-0099-00		$18,919		$18,919		$18,919

		691407		T0945-13-000-0100-00		$18,919		$18,919		$18,919

		696172		A3600-00-006-0001-05		$25,724		$25,724

		696496		A3600-00-000-0000-15		$2,037		$2,037		$1,015,778

		704801		A3523-00-000-000A-00		$243,363		$243,363

		704802		A3523-00-000-000B-00		$279,153		$279,153

		704803		A3523-00-000-000C-00		$185,242		$185,242

		704804		A3523-00-000-000D-00		$185,242		$185,242

		704805		A3523-00-000-000E-00		$279,153		$279,153

		709040		T0945-15-000-0001-00		$18,900		$18,900

		709367		T0945-16-000-0001-00		$43,779		$43,779

		710129		T0945-15-000-0003-00		$12,474		$12,474		$12,474

		710131		T0945-15-000-0005-00		$18,900		$18,900		$18,900

		710133		T0945-15-000-0007-00		$12,474		$12,474		$12,474

		710135		T0945-15-000-0009-00		$12,474		$12,474		$12,474

		710136		T0945-15-000-0010-00		$18,900		$18,900		$18,900

		710137		T0945-15-000-0011-00		$18,900		$18,900		$18,900

		710138		T0945-15-000-0012-00		$19,492		$19,492		$19,492

		710139		T0945-15-000-0013-00		$18,900		$18,900		$18,900

		710140		T0945-15-000-0014-00		$18,900		$18,900		$18,900

		710141		T0945-15-000-0015-00		$12,474		$12,474		$12,474

		710142		T0945-15-000-0016-00		$18,900		$18,900		$18,900

		710143		T0945-15-000-0017-00		$12,474		$12,474		$12,474

		710144		T0945-15-000-0018-00		$18,900		$18,900		$18,900

		710145		T0945-15-000-0019-00		$12,474		$12,474		$12,474

		710146		T0945-15-000-0020-00		$12,474		$12,474		$12,474

		710147		T0945-15-000-0021-00		$12,474		$12,474		$12,474

		710148		T0945-15-000-0022-00		$12,474		$12,474		$12,474

		710149		T0945-15-000-0023-00		$12,474		$12,474		$12,474

		710150		T0945-15-000-0024-00		$12,474		$12,474		$12,474

		710151		T0945-15-000-0025-00		$12,474		$12,474		$12,474

		710152		T0945-15-000-0026-00		$12,474		$12,474		$12,474

		710153		T0945-15-000-0027-00		$19,492		$19,492		$19,492

		710154		T0945-15-000-0029-00		$19,373		$19,373		$19,373

		710155		T0945-15-000-0028-00		$13,202		$13,202		$13,202

		710156		T0945-15-000-0030-00		$12,786		$12,786		$12,786

		710159		T0945-15-000-0033-00		$12,786		$12,786		$12,786

		710160		T0945-15-000-0034-00		$12,786		$12,786		$12,786

		710161		T0945-15-000-0035-00		$12,786		$12,786		$12,786

		710162		T0945-15-000-0036-00		$19,373		$19,373		$19,373

		710163		T0945-15-000-0037-00		$12,786		$12,786		$12,786

		710164		T0945-15-000-0038-00		$19,373		$19,373		$19,373

		710165		T0945-15-000-0039-00		$12,786		$12,786		$12,786

		710166		T0945-15-000-0040-00		$19,373		$19,373		$19,373

		710167		T0945-15-000-0041-00		$12,786		$12,786		$12,786

		710169		T0945-15-000-0043-00		$13,202		$13,202		$13,202

		710170		T0945-15-000-0044-00		$19,373		$19,373		$19,373

		710171		T0945-15-000-0045-00		$19,373		$19,373		$19,373

		710173		T0945-15-000-0047-00		$12,786		$12,786		$12,786

		710175		T0945-15-000-0049-00		$12,786		$12,786		$12,786

		710176		T0945-15-000-0050-00		$12,786		$12,786		$12,786

		710177		T0945-15-000-0051-00		$12,786		$12,786		$12,786

		710178		T0945-15-000-0052-00		$12,786		$12,786		$12,786

		710179		T0945-15-000-0053-00		$12,786		$12,786		$12,786

		710180		T0945-15-000-0054-00		$12,786		$12,786		$12,786

		710181		T0945-15-000-0055-00		$12,786		$12,786		$12,786

		710182		T0945-15-000-0056-00		$19,373		$19,373		$19,373

		710183		T0945-15-000-0057-00		$12,786		$12,786		$12,786

		710185		T0945-15-000-0059-00		$20,003		$20,003		$20,003

		710187		T0945-15-000-0061-00		$19,373		$19,373		$19,373

		710189		T0945-15-000-0063-00		$12,786		$12,786		$12,786

		710190		T0945-15-000-0064-00		$12,786		$12,786		$12,786

		710191		T0945-15-000-0065-00		$19,373		$19,373		$19,373

		710192		T0945-15-000-0066-00		$12,786		$12,786		$12,786

		710193		T0945-15-000-0067-00		$12,786		$12,786		$12,786

		710194		T0945-15-000-0068-00		$12,786		$12,786		$12,786

		710195		T0945-15-000-0069-00		$12,786		$12,786		$12,786

		710196		T0945-15-000-0070-00		$19,373		$19,373		$19,373

		710197		T0945-15-000-0071-00		$12,786		$12,786		$12,786

		710198		T0945-15-000-0072-00		$19,373		$19,373		$19,373

		710199		T0945-15-000-0073-00		$12,786		$12,786		$12,786

		710200		T0945-15-000-0074-00		$19,373		$19,373		$19,373

		710201		T0945-15-000-0075-00		$20,003		$20,003		$20,003

		710202		T0945-15-000-0076-00		$20,003		$20,003		$20,003

		710203		T0945-15-000-0077-00		$19,373		$19,373		$19,373

		710204		T0945-15-000-0078-00		$19,373		$19,373		$19,373

		710205		T0945-15-000-0079-00		$19,373		$19,373		$19,373

		710206		T0945-15-000-0080-00		$19,373		$19,373		$19,373

		710207		T0945-15-000-0081-00		$19,373		$19,373		$19,373

		710208		T0945-15-000-0082-00		$19,373		$19,373		$19,373

		710209		T0945-15-000-0083-00		$19,373		$19,373		$19,373

		710210		T0945-15-000-0084-00		$19,373		$19,373		$19,373

		710211		T0945-15-000-0085-00		$19,373		$19,373		$19,373

		710212		T0945-15-000-0086-00		$19,373		$19,373		$19,373

		710213		T0945-15-000-0087-00		$19,373		$19,373		$19,373

		710214		T0945-15-000-0088-00		$19,373		$19,373		$19,373

		710215		T0945-15-000-0089-00		$19,373		$19,373		$19,373

		710216		T0945-15-000-0090-00		$19,373		$19,373		$19,373

		710218		T0945-15-000-0092-00		$19,571		$19,571		$19,571

		710219		T0945-15-000-0093-00		$19,058		$19,058		$19,058

		710220		T0945-15-000-0094-00		$19,058		$19,058		$19,058

		710221		T0945-15-000-0095-00		$19,058		$19,058		$19,058

		710222		T0945-15-000-0096-00		$19,058		$19,058		$19,058

		710223		T0945-15-000-0097-00		$19,058		$19,058		$19,058

		710224		T0945-15-000-0098-00		$12,578		$12,578		$12,578

		710225		T0945-15-000-0099-00		$19,580		$19,580

		710226		T0945-15-000-0100-00		$31,695		$31,695		$1,357,860

		710268		L5860-00-000-0001-00		$12,108		$12,108

		710269		T0945-16-000-0002-00		$40,950		$40,950

		710270		T0945-16-000-0003-00		$36,540		$36,540

		710271		T0945-16-000-0004-00		$28,980		$28,980

		710272		T0945-16-000-0005-00		$28,980		$28,980

		710273		T0945-16-000-0006-00		$28,980		$28,980

		710274		T0945-16-000-0007-00		$28,980		$28,980

		710275		T0945-16-000-0008-00		$28,980		$28,980

		710276		T0945-16-000-0009-00		$28,980		$28,980

		710277		T0945-16-000-0010-00		$28,980		$28,980

		710278		T0945-16-000-0011-00		$32,511		$32,511

		710279		T0945-16-000-0012-00		$47,178		$47,178

		710280		T0945-16-000-0013-00		$29,333		$29,333

		710281		T0945-16-000-0014-00		$28,980		$28,980

		710282		T0945-16-000-0015-00		$32,121		$32,121

		710283		T0945-16-000-0016-00		$35,548		$35,548

		710284		T0945-16-000-0017-00		$30,798		$30,798

		710285		T0945-16-000-0018-00		$28,980		$28,980

		710286		T0945-16-000-0019-00		$28,980		$28,980

		710287		T0945-16-000-0020-00		$28,980		$28,980

		710288		T0945-16-000-0021-00		$28,980		$28,980

		710289		T0945-16-000-0022-00		$28,980		$28,980

		710290		T0945-16-000-0023-00		$28,980		$28,980

		710291		T0945-16-000-0024-00		$28,967		$28,967

		710292		T0945-16-000-0025-00		$87,082		$87,082

		710293		T0945-16-000-0026-00		$49,663		$49,663

		710294		T0945-16-000-0027-00		$43,350		$43,350

		710295		T0945-16-000-0028-00		$39,344		$39,344

		710296		T0945-16-000-0029-00		$31,462		$31,462

		710297		T0945-16-000-0030-00		$28,980		$28,980

		710298		T0945-16-000-0031-00		$31,462		$31,462

		710299		T0945-16-000-0032-00		$31,462		$31,462

		710300		T0945-16-000-0033-00		$28,980		$28,980

		710301		T0945-16-000-0034-00		$31,462		$31,462

		710302		T0945-16-000-0035-00		$31,462		$31,462

		710303		T0945-16-000-0036-00		$28,980		$28,980

		710304		T0945-16-000-0037-00		$31,462		$31,462

		710305		T0945-16-000-0038-00		$31,462		$31,462

		710306		T0945-16-000-0039-00		$28,980		$28,980

		710307		T0945-16-000-0040-00		$31,462		$31,462

		710308		T0945-16-000-0041-00		$31,462		$31,462

		710309		T0945-16-000-0042-00		$28,980		$28,980

		710310		T0945-16-000-0043-00		$31,462		$31,462

		710311		T0945-16-000-0044-00		$31,462		$31,462

		710312		T0945-16-000-0045-00		$28,980		$28,980

		710313		T0945-16-000-0046-00		$31,462		$31,462

		710314		T0945-16-000-0047-00		$44,680		$44,680

		710349		L5860-00-000-0002-00		$12,731		$12,731		$12,731

		710351		L5860-00-000-0003-00		$12,731		$12,731		$12,731

		710353		L5860-00-000-0004-00		$12,731		$12,731		$12,731

		710355		L5860-00-000-0005-00		$12,731		$12,731		$12,731

		710357		L5860-00-000-0006-00		$12,731		$12,731		$12,731

		710359		L5860-00-000-0007-00		$12,731		$12,731		$12,731

		710361		L5860-00-000-0008-00		$12,731		$12,731		$12,731

		710363		L5860-00-000-0009-00		$12,731		$12,731		$12,731

		710365		L5860-00-000-0010-00		$12,731		$12,731		$12,731

		710367		L5860-00-000-0011-00		$12,731		$12,731		$12,731

		710369		L5860-00-000-0012-00		$20,534		$20,534		$20,534

		710371		L5860-00-000-0013-00		$20,534		$20,534		$20,534

		710381		L5860-00-000-0018-00		$22,192		$22,192		$22,192

		710385		L5860-00-000-0020-00		$21,408		$21,408		$21,408

		710387		L5860-00-000-0021-00		$21,408		$21,408		$21,408

		710389		L5860-00-000-0022-00		$21,408		$21,408		$21,408

		710391		L5860-00-000-0023-00		$12,874		$12,874		$12,874

		710393		L5860-00-000-0024-00		$12,277		$12,277		$12,277

		710395		L5860-00-000-0025-00		$19,840		$19,840		$19,840

		710397		L5860-00-000-0026-00		$12,301		$12,301		$12,301

		710399		L5860-00-000-0027-00		$12,301		$12,301		$12,301

		710401		L5860-00-000-0028-00		$12,301		$12,301		$12,301

		710403		L5860-00-000-0029-00		$12,301		$12,301		$12,301

		710405		L5860-00-000-0030-00		$12,301		$12,301		$12,301

		710407		L5860-00-000-0031-00		$12,301		$12,301		$12,301

		710409		L5860-00-000-0032-00		$12,301		$12,301		$12,301

		710410		L5860-00-000-0033-00		$12,301		$12,301		$12,301

		710411		L5860-00-000-0034-00		$12,301		$12,301		$12,301

		710412		L5860-00-000-0035-00		$12,301		$12,301		$12,301

		710413		L5860-00-000-0036-00		$12,301		$12,301		$12,301

		710414		L5860-00-000-0037-00		$12,277		$12,277		$12,277

		710415		L5860-00-000-0038-00		$12,727		$12,727		$12,727

		710416		L5860-00-000-0039-00		$12,301		$12,301		$12,301

		710417		L5860-00-000-0040-00		$12,301		$12,301		$12,301

		710418		L5860-00-000-0041-00		$12,301		$12,301		$12,301

		710419		L5860-00-000-0042-00		$12,301		$12,301		$12,301

		710420		L5860-00-000-0043-00		$12,301		$12,301		$12,301

		710421		L5860-00-000-0044-00		$12,301		$12,301		$12,301

		710422		L5860-00-000-0045-00		$12,301		$12,301		$12,301

		710423		L5860-00-000-0046-00		$12,301		$12,301		$12,301

		710424		L5860-00-000-0047-00		$12,301		$12,301		$12,301

		710425		L5860-00-000-0048-00		$12,301		$12,301		$12,301

		710426		L5860-00-000-0049-00		$19,840		$19,840		$19,840

		710427		L5860-00-000-0050-00		$19,840		$19,840		$19,840

		710429		L5860-00-000-0052-00		$12,727		$12,727		$12,727

		710434		L5860-00-000-0057-00		$12,731		$12,731		$12,731

		710435		L5860-00-000-0058-00		$12,731		$12,731		$12,731

		710436		L5860-00-000-0059-00		$12,731		$12,731		$12,731

		710437		L5860-00-000-0060-00		$12,731		$12,731		$12,731

		710438		L5860-00-000-0061-00		$12,731		$12,731		$12,731

		710439		L5860-00-000-0062-00		$12,731		$12,731		$12,731

		710440		L5860-00-000-0063-00		$12,731		$12,731		$12,731

		710441		L5860-00-000-0064-00		$12,731		$12,731		$12,731

		710442		L5860-00-000-0065-00		$12,727		$12,727		$12,727

		710443		L5860-00-000-0066-00		$12,727		$12,727		$12,727

		710444		L5860-00-000-0067-00		$12,731		$12,731		$12,731

		710445		L5860-00-000-0068-00		$12,731		$12,731		$12,731

		710446		L5860-00-000-0069-00		$12,731		$12,731		$12,731

		710447		L5860-00-000-0070-00		$12,731		$12,731		$12,731

		710448		L5860-00-000-0071-00		$12,731		$12,731		$12,731

		710449		L5860-00-000-0072-00		$12,731		$12,731		$12,731

		710450		L5860-00-000-0073-00		$12,731		$12,731		$12,731

		710451		L5860-00-000-0074-00		$12,731		$12,731		$12,731

		710452		L5860-00-000-0075-00		$12,731		$12,731		$12,731

		710453		L5860-00-000-0076-00		$12,731		$12,731		$12,731

		710454		L5860-00-000-0077-00		$12,731		$12,731		$12,731

		710455		L5860-00-000-0078-00		$20,534		$20,534		$20,534

		710456		L5860-00-000-0079-00		$12,727		$12,727		$12,727

		712582		A3510-00-000-0001-00		$1,024,746		$1,024,746

		726088		A3605-00-000-000A-00		$222,679		$222,679		$936,121

		726089		A3605-00-000-000B-00		$83,640		$83,640

		726090		A3605-00-000-000C-00		$144,678		$144,678

		726101		P2155-00-000-0001-00		$19,146		$19,146		$19,146

		726110		P2155-00-000-0009-00		$19,965		$19,965		$19,965

		726111		P2155-00-000-0010-00		$16,716		$16,716		$16,716

		726112		P2155-00-000-0011-00		$16,457		$16,457		$16,457

		726113		P2155-00-000-0012-00		$16,457		$16,457		$16,457

		726114		P2155-00-000-0013-00		$16,457		$16,457		$16,457

		726115		P2155-00-000-0014-00		$16,457		$16,457		$16,457

		726116		P2155-00-000-0015-00		$30,919		$30,919		$30,919

		726117		P2155-00-000-0016-00		$22,829		$22,829		$22,829

		726118		P2155-00-000-0017-00		$24,548		$24,548		$24,548

		726119		P2155-00-000-0018-00		$16,457		$16,457		$16,457

		726120		P2155-00-000-0019-00		$16,457		$16,457		$16,457

		726121		P2155-00-000-0020-00		$16,457		$16,457		$16,457

		726122		P2155-00-000-0021-00		$16,450		$16,450		$16,450

		726123		P2155-00-000-0022-00		$20,464		$20,464		$20,464

		726124		P2155-00-000-0023-00		$19,696		$19,696		$19,696

		726125		P2155-00-000-0024-00		$15,646		$15,646		$15,646

		726126		P2155-00-000-0025-00		$23,379		$23,379		$23,379

		726127		P2155-00-000-0026-00		$15,579		$15,579		$15,579

		726128		P2155-00-000-0027-00		$15,575		$15,575		$15,575

		726129		P2155-00-000-0028-00		$15,568		$15,568		$15,568

		726130		P2155-00-000-0029-00		$15,564		$15,564		$15,564

		726131		P2155-00-000-0030-00		$16,372		$16,372		$16,372

		726132		P2155-00-000-0031-00		$55,464		$55,464

		727433		W0100-00-040-0010-63		$86,361		$59,636		$423,615		$3,733,374

		733958		E8015-81-448-2410-00		$1,000		$1,000				$3,734,766

		734055		E8805-81-000-2473-00		$3,750		$3,750				-$1,392

		734057		E8900-81-000-2473-00		$19,060		$19,060

		734058		E8925-83-000-2473-00		$673,400		$673,400

		734059		E8925-81-000-2473-00		$10,050		$10,050

		734060		E8950-83-000-2473-00		$970		$970

		734064		E8950-81-000-2473-00		$18,360		$18,360

		TOTAL				$37,347,663		$31,920,641

				Save and Except The Following Accounts

		267284		R1100-00-004-0002-00		$93,114		$93,114

		318002		W0100-00-037-0006-37		$69,862		$69,862

		318077		W0100-00-038-0006-24		$26,521		$26,521

		318126		W0100-00-039-0007-00		$42,960		$42,960

		318307		W0100-00-041-0012-00		$84,158		$84,158

		318406		W0100-00-042-0009-00		$150,249		$150,249

		663759		W0100-00-039-0003-15		$80,379		$80,379

		691308		T0945-13-000-0001-00		$18,900		$18,900

		691309		T0945-13-000-0002-00		$18,900		$18,900

		691310		T0945-13-000-0003-00		$18,900		$18,900

		691319		T0945-13-000-0012-00		$19,492		$19,492

		691320		T0945-13-000-0013-00		$18,900		$18,900

		691321		T0945-13-000-0014-00		$18,900		$18,900

		691322		T0945-13-000-0015-00		$18,900		$18,900

		691323		T0945-13-000-0016-00		$18,900		$18,900

		691324		T0945-13-000-0017-00		$18,900		$18,900

		691325		T0945-13-000-0018-00		$18,900		$18,900

		691326		T0945-13-000-0019-00		$18,900		$18,900

		691327		T0945-13-000-0020-00		$18,900		$18,900

		691328		T0945-13-000-0021-00		$18,900		$18,900

		691329		T0945-13-000-0022-00		$18,900		$18,900

		691330		T0945-13-000-0023-00		$18,900		$18,900

		691331		T0945-13-000-0024-00		$18,900		$18,900

		691332		T0945-13-000-0025-00		$18,900		$18,900

		691333		T0945-13-000-0026-00		$18,900		$18,900

		691334		T0945-13-000-0027-00		$19,492		$19,492

		691335		T0945-13-000-0028-00		$109,378		$109,378

		691336		T0945-13-000-0029-00		$101,354		$101,354

		691337		T0945-13-000-0030-00		$108,121		$108,121

		691338		T0945-13-000-0031-00		$100,752		$100,752

		691344		T0945-13-000-0037-00		$107,650		$107,650

		691345		T0945-13-000-0038-00		$104,537		$104,537

		691346		T0945-13-000-0039-00		$86,607		$86,607

		691356		T0945-13-000-0049-00		$20,003		$20,003

		691360		T0945-13-000-0053-00		$101,975		$101,975

		691361		T0945-13-000-0054-00		$103,981		$103,981

		691362		T0945-13-000-0055-00		$97,410		$97,410

		691363		T0945-13-000-0056-00		$99,281		$99,281

		691364		T0945-13-000-0057-00		$108,572		$108,572

		691365		T0945-13-000-0058-00		$20,003		$20,003

		691366		T0945-13-000-0059-00		$99,025		$99,025

		691369		T0945-13-000-0062-00		$94,923		$94,923

		691372		T0945-13-000-0065-00		$97,618		$97,618

		691373		T0945-13-000-0066-00		$97,696		$97,696

		691380		T0945-13-000-0073-00		$104,858		$104,858

		691388		T0945-13-000-0081-00		$106,994		$106,994

		691389		T0945-13-000-0082-00		$108,346		$108,346

		691395		T0945-13-000-0088-00		$104,625		$104,625

		691396		T0945-13-000-0089-00		$109,137		$109,137

		710128		T0945-15-000-0002-00		$100,521		$100,521

		710130		T0945-15-000-0004-00		$101,181		$101,181

		710132		T0945-15-000-0006-00		$101,814		$101,814

		710134		T0945-15-000-0008-00		$99,490		$99,490

		710157		T0945-15-000-0031-00		$106,954		$106,954

		710158		T0945-15-000-0032-00		$101,121		$101,121

		710168		T0945-15-000-0042-00		$101,951		$101,951

		710172		T0945-15-000-0046-00		$102,697		$102,697

		710174		T0945-15-000-0048-00		$99,963		$99,963

		710184		T0945-15-000-0058-00		$104,809		$104,809

		710186		T0945-15-000-0060-00		$117,949		$117,949

		710188		T0945-15-000-0062-00		$108,039		$108,039

		710217		T0945-15-000-0091-00		$100,880		$100,880

		710315		T0945-16-000-0048-00		$67,388		$67,388

		710373		L5860-00-000-0014-00		$117,784		$117,784

		710375		L5860-00-000-0015-00		$87,366		$87,366

		710377		L5860-00-000-0016-00		$26,083		$26,083

		710379		L5860-00-000-0017-00		$24,701		$24,701

		710383		L5860-00-000-0019-00		$20,765		$20,765

		710428		L5860-00-000-0051-00		$20,528		$20,528

		710430		L5860-00-000-0053-00		$20,534		$20,534

		710431		L5860-00-000-0054-00		$20,534		$20,534

		710432		L5860-00-000-0055-00		$20,534		$20,534

		710433		L5860-00-000-0056-00		$20,534		$20,534

		712579		W0100-00-041-0008-22		$181,440		$181,440

		712584		A3510-00-000-0002-00		$102,205		$102,205

		712585		A3510-00-000-0003-00		$111,105		$111,105

		712586		A3510-00-000-0004-00		$89,100		$89,100

		712587		A3510-00-000-0005-00		$94,188		$94,188

		712588		A3510-00-000-0006-00		$119,372		$119,372

		712589		A3510-00-000-0007-00		$89,100		$89,100

		712590		A3510-00-000-0008-00		$89,100		$89,100

		712591		A3510-00-000-0009-00		$93,474		$93,474






_1320216560.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		November 23, 2009

		Plan of Finance

				Site Area						723.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$18,508,114

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,475,157

				Estimated TIF Life						25				Years

		2009 Assessed Value of Zone Properties								$   21,286,887

		2008 City of Alton Assessment Grand Total								$   214,627,202

		Per Cent of Assessed Taxable in Zone								9.92%

		Per Cent 1-4 Single-family Residences Value in Zone								5.22%





Revenue

		

		Alton - TIF Reinvestment Zone																																		Alton - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		18,508,114				18,508,114						- 0		0.592850						- 0		0.519600								2009				2009

		2010		18,508,114		8,000,000		26,508,114		8,000,000				8,000,000		0.592850						8,000,000		0.519600								2010				2010

		2011		26,508,114		6,000,000		32,688,114		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.519600		40,529				86,771		2011				2011		86,771		86,771

		2012		32,688,114		14,750,000		47,880,614		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.519600		71,837				153,802		2012				2012		153,802		240,573

		2013		47,880,614		6,000,000		54,060,614		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.519600		148,804				318,586		2013				2013		318,586		559,158

		2014		54,060,614		19,600,000		61,785,614		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.519600		180,113				385,616		2014				2014		385,616		944,775

		2015		61,785,614		7,500,000		74,660,614		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.519600		219,248				469,405		2015				2015		469,405		1,414,179

		2016		74,660,614		12,500,000		82,385,614		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.519600		284,474				609,052		2016				2016		609,052		2,023,231

		2017		82,385,614		7,500,000		87,535,614		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.519600		323,610				692,840		2017				2017		692,840		2,716,071

		2018		87,535,614		5,000,000		92,685,614		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.519600		349,700				748,699		2018				2018		748,699		3,464,770

		2019		92,685,614		2,500,000		95,260,614		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.519600		375,791				804,558		2019				2019		804,558		4,269,328

		2020		95,260,614		5,000,000		98,118,432		79,610,318				79,610,318		0.592850		443,652				79,610,318		0.519600		388,836				832,487		2020				2020		832,487		5,101,815

		2021		98,118,432		2,500,000		101,061,985		82,553,871				82,553,871		0.592850		460,171				82,553,871		0.519600		403,314				863,484		2021				2021		863,484		5,965,300

		2022		101,061,985		5,000,000		104,093,845		85,585,731				85,585,731		0.592850		477,185				85,585,731		0.519600		418,226				895,411		2022				2022		895,411		6,860,711

		2023		104,093,845		2,500,000		107,216,660		88,708,546				88,708,546		0.592850		494,710				88,708,546		0.519600		433,586				928,296		2023				2023		928,296		7,789,007

		2024		107,216,660		- 0		110,433,160		91,925,046				91,925,046		0.592850		512,761				91,925,046		0.519600		449,406				962,167		2024				2024		962,167		8,751,174

		2025		110,433,160		- 0		113,746,155		95,238,041				95,238,041		0.592850		531,353				95,238,041		0.519600		465,701				997,055		2025				2025		997,055		9,748,229

		2026		113,746,155		- 0		117,158,540		98,650,426				98,650,426		0.592850		550,503				98,650,426		0.519600		482,485				1,032,989		2026				2026		1,032,989		10,781,218

		2027		117,158,540				120,673,296		102,165,182				102,165,182		0.592850		570,228				102,165,182		0.519600		499,773				1,070,001		2027				2027		1,070,001		11,851,218

		2028		120,673,296				124,293,495		105,785,381				105,785,381		0.592850		590,544				105,785,381		0.519600		517,579				1,108,123		2028				2028		1,108,123		12,959,341

		2029		124,293,495				128,022,299		109,514,185				109,514,185		0.592850		611,470				109,514,185		0.519600		535,919				1,147,389		2029				2029		1,147,389		14,106,731

		2030		128,022,299				131,862,968		113,354,854				113,354,854		0.592850		633,023				113,354,854		0.519600		554,810				1,187,833		2030				2030		1,187,833		15,294,564

		2031		131,862,968				135,818,857		117,310,743				117,310,743		0.592850		655,224				117,310,743		0.519600		574,267				1,229,491		2031				2031		1,229,491		16,524,055

		2032		135,818,857				139,893,423		121,385,309				121,385,309		0.592850		678,090				121,385,309		0.519600		594,308				1,272,398		2032				2032		1,272,398		17,796,452

		2033		139,893,423				144,090,226		125,582,112				125,582,112		0.592850		701,642				125,582,112		0.519600		614,950				1,316,592		2033				2033		1,316,592		19,113,045

																		725,901								636,212				1,362,112								1,362,112		20,475,157

						$   104,350,000												$   10,911,678								$   9,563,478

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,475,157

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,475,157								$   20,475,157





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.29%		$   10,911,678

		Hidalgo County		0.5196000		100%		0.5196000		46.71%		$   9,563,478

		TOTAL		1.1124500				1.1124500		100.00%		$   20,475,157

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9												Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000

		City of Alton - TIF Reinvestment Zone

		Projected Uses of Tax Increment

		Construction Completed Cost

						Year		Phase I		Admin		Total

						2006		$   -		12,500		0

						2007				2,500

						2008				2,500

						2009				2,500

						2010				2,500

						2011				2,500

						2012				2,500

						2013				2,500

						2014				2,500

						2015				2,500

						2016				2,500

						2017				2,500

						2018				2,500

						2019				2,500

								$0		$45,000		$0





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,475,157

		Total TIF Proceed Funds						$   20,475,157

		Total Sources of Funds						$   20,475,157

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,549,843)





ZoneProperty

		Quick Ref		Legal		Size		2009 Value		2010 Value				State Code		Residential

		R117638		City of Alton		3.22500

		R117639		ALTON NORTHWEST LOTS 1 & 2 BLK 1		0.63999		$   176,515		$   176,515		$   -		F1

		R117721		ALTON ORIGINAL TOWNSITE LOT 1 & 2 BLK 16		0.15209		$   26,500		$   26,500		$   -		C1

		R117722		ALTON ORIGINAL TOWNSITE LT 5 6 7 8 9 10 11&12 BLK16		0.60836		$   250,855		$   264,172		$   13,317		F1

		R117723		ALTON ORIGINAL TOWNSITE LOTS 13 & 14 BLK 16		0.15209		$   26,500		$   26,500		$   -		F1

		R253777		PALM LAKE ESTATES LOT 3A BEING THE LAKE (City of Alton)		7.42						$   -

		R267238		RANCHO GRANDE ESTATES LOT 1 BLK 1		0.42876		$   28,016		$   28,016		$   -		C1

		R267248		RANCHO GRANDE ESTATES LOT 2 BLK 2		0.56		$   36,719		$   36,719		$   -		C1

		R267250		RANCHO GRANDE ESTATES LOT 4 BLK 2		0.56		$   18,849		$   36,719		$   17,870		C1

		R267267		RANCHO GRANDE ESTATES LOT 3 BLK 3		0.56		$   18,849		$   36,719		$   17,870		C1

		R267283		RANCHO GRANDE ESTATES LOT 1 BLK 4		0.43799		$   28,519		$   30,995		$   2,476		F1

		R282236		JOHN H SHARY W252'-N345.71' LOT 403 2AC		2.00000		$   675,663		$   670,772		$   (4,891)		F1

		R282241		JOHN H SHARY E504'-N345.71' LOT 403		4.00000		$   349,286		$   349,286		$   -		F1

		R282242		JOHN H SHARY W252'-E1008'-N345.71' LOT 403		2.00000		$   200,672		$   208,345		$   7,673		A1		$208,345

		R282243		JOHN H SHARY W252'-E756'-N345.71' LOT 403		2.00000		$   108,900		$   108,900		$   -		C1

		R282308		JOHN H SHARY S655'-E494.58'-W1260' EXC E100'-S100 LOT 413		6.82000		$   12,038		$   2,858		$   (9,180)		D6

		R282309		JOHN H SHARY N668'-E494.58'-W1260' LOT 413		7.58000		$   298,352		$   290,069		$   (8,283)		E1

		R282312		JOHN H SHARY W388.7'-S266.2' LOT 413		1.97000		$   163,018		$   163,018		$   -		C2

		R282414		JOHN H SHARY E410'-N490.52'-S980.79' LOT 431		4.61000		$   95,355		$   121,509		$   26,154		C2

		R282416		JOHN H SHARY NE0.50AC FOR IMP-S440.52'- E410' LOT 431		0.50000		$   30,705		$   30,705		$   -		A1		$30,705

		R282418		JOHN H SHARY S440.52'-E410' LOT 431 EXC NE 0.50AC FOR IMPS		3.65000		$   90,557		$   96,444		$   5,887		C2

		R282421		JOHN H SHARY N10AC LOT 433		10.00000		$   4,190		$   4,190		$   -		D6

		R282425		JOHN H SHARY S134'-N403.48' LOT 433		4.94000		$   2,070		$   2,070		$   -		D6

		R282464		JOHN H SHARY S244' EXC S126'-W337' LOT 443		8.00000		$   217,569		$   215,903		$   (1,666)		E1

		R317994		WEST ADDN. TO SHARYLAND 0.45 AC-N 10AC LOT 37-6		0.45000						$   -		County

		R317997		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 20 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317998		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 15 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317999		WEST ADDN TO SHARYLAND S10AC LOT 37-6		9.46000		$688,970		$   688,970		$   -		F1

		R318001		WEST ADDN. TO SHARYLAND S165'-N660' EXC S100'-W250'-E330' LOT 37-6		4.13000		$211,283		$   211,283		$   -		C2

		R318002		WEST ADDN. TO SHARYLAND 0.50AC-4.77AC-N 5AC-S 10-N 20 LT 37-6		0.50000		$69,862		$   68,442		$   (1,420)		A1		$68,442 

		R318005		WEST ADDN TO SHARYLAND E136'-W421'-N210'-S540' LOT 37-7		5.21000		$102,525		$   143,204		$   40,679		E1

		R318008		WEST ADDN. TO SHARYLAND E363'-N120'-S660' LOT 37-7		1.00000		$5,072		$   5,072		$   -		D9

		R318009		WEST ADDN. TO SHARYLAND W285'-N160'-S540' LOT 37-7		1.05000		$69,002		$   69,002		$   -		A1		$69,002

		R318010		WEST ADDN. TO SHARYLAND N310'-S330'-E1230' AN IRR TR LOT 37-7		0.57000		$52,206		$   51,664		$   (542)		C2

		R318012		WEST ADDN TO SHARYLAND N660'-E849.08' EXC N475'-W209.08' LOT 37-7		10.59000		$1,230,404		$   1,165,518		$   (64,886)		E1

		R318028		WEST ADDN. TO SHARYLAND N330' LOT 37-11		9.50000		$321,256		$   321,256		$   -		F1

		R318071		WEST ADDN. TO SHARYLAND E248'-W1240'-N195'- LOT 38-6		1.00000		$77,370		$   77,263		$   (107)		A1		$77,263

		R318072		WEST ADDN TO SHARYLAND E248'-W992'-N195' LOT 38-6		1.00000		$83,729		$   82,275		$   (1,454)		A1		$82,275

		R318073		WEST ADDN TO SHARYLAND E248'-W496'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318074		WEST ADDN TO SHARYLAND W248'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318075		WEST ADDN TO SHARYLAND E248'-W744'-N195' LOT 38-6		1.00000		$419		$   419		$   -		D6

		R318076		WEST ADDN TO SHARYLAND AN IRR TRACT N283.71'-S635' LOT 38-6		7.65000						$   -		Church

		R318077		WEST ADDN. TO SHARYLAND W110'-E460'-N84.13'-S848.25' LT 38-6		0.21000		$26,521		$   25,872		$   (649)		A2		$   25,872

		R318081		WEST ADDN. TO SHARYLAND W405'-E1230'-S330' LOT 38-7		2.82000		$141,181		$   141,181		$   -		F1

		R318082		WEST ADDN. TO SHARYLAND E 6.17-S 9.24 LOT 38-7		6.17000		$88,821		$   88,191		$   (630)		A1		$88,191

		R318083		WEST ADDN. TO SHARYLAND S W 1.0-N 19.08 LOT 38-7		1.00000		$93,249		$   87,251		$   (5,998)		F1

		R318085		WEST ADDN. TO SHARYLAND S660'-E905' LOT 38-8		13.26000		$5,556		$   5,556		$   -		D6				Part Alton

		R318087		WEST ADDN. TO SHARYLAND N19.80 EXC E13.41 AC LOT 38-8		6.39000		$172,530		$   172,530		$   -		D6N

		R318098		WEST ADDN. TO SHARYLAND 39.2 AC LOT 38-11		39.20000						$   -		Weslaco

		R318124		WEST ADDN. TO SHARYLAND S 10.00 LOT 39-6		10.00000		$222,063		$   219,573		$   (2,490)		F1

		R318125		WEST ADDN. TO SHARYLAND-N351.29'-S1283'-W1240' LOT 39-6		10.00000						$   -		City

		R318126		WEST ADDN. TO SHARYLAND 0.50AC-S304.92' LOT 39-7		0.50000		$42,960		$   42,658		$   (302)		E1

		R318128		WEST ADDN. TO SHARYLAND E208'-W298'-N110.5'-S415.42'-LOT 39-7		0.53000		$50,655		$   50,135		$   (520)		A1		$50,135

		R318129		WEST ADDN. TO SHARYLAND E90.5'-W388.5'-N140'-S444.92' LOT 39-7		0.29000		$122		$   122		$   -		D6

		R318130		WEST ADDN. TO SHARYLAND N330'-S634.92' EXC 1.51AC IN VRS TR LOT 39-7		7.81000		$3,272		$   3,272		$   -		D6

		R318131		WEST ADDN. TO SHARYLAND E208'-W293'-N120'-S634.92' LOT 39-7		0.58000		$99,167		$   99,167		$   -		F1

		R318148		WEST ADDN. TO SHARYLAND S 9.6 LOT 39-10		9.60000		$4,022		$   4,022		$   -		D6

		R318172		WEST ADDN. TO SHARYLAND W 20.0 LOT 39-11		20.00000						$   -		McAllen

		R318207		WEST ADDN. TO SHARYLAND W 161.9' - E 405.55'- NE CORNER LOT 40-7		0.27000		$83,693		$   82,706		$   (987)		F1

		R318215		WEST ADDN. TO SHARYLAND N315'-W363'-E660' LOT 40-8		1.96000		$183,277		$   181,738		$   (1,539)		F1

		R318226		WEST ADDN. TO SHARYLAND 1.50 AC-IMPS-E165'-W330' LOT 40-10		1.50000						$   -		Church

		R318227		WEST ADDN. TO SHARYLAND 2 AC-W 10-E 20 LOT 40-10		2		$108,743		$   114,378		$   5,635		E1

		R318228		WEST ADDN. TO SHARYLAND 8 AC-W 10-E 20 LOT 40-10		8.00000		$2,200		$2,200 		$   2,200		D9

		R318240		WEST ADDN. TO SHARYLAND E235'-N115' LOT 40-10		0.41000		$133,375		$133,375 		$   133,375		F5

		R318248		WEST ADDN TO SHARYLAND E10AC-W20' LT 40-10 10AC		10		$270,000		$270,000 		$   270,000		D9N

		R318267		WEST ADDN. TO SHARYLAND E 10AC-W 17.62AC EXC 2AC LOT 40-12		8.00000		$216,000		$216,000 		$   216,000		C2

		R318268		WEST ADDN TO SHARYLAND W 152.25'-E 902.5'-N 572.22' LOT 40-12 2AC		1.40000		$57,913		$   63,178		$   5,265		A1		$63,178

		R318269		WEST ADDN. TO SHARYLAND E 10.59-W 28.53 LOT 40-12		10.59000		$4,437		$   4,437		$   -		D6

		R318275		WEST ADDN. TO SHARYLAND N400'-S1280'-W400' LOT 41-2		3.68000		$62,582		$   62,582		$   -		F1

		R318276		WEST ADDN. TO SHARYLAND 35.42 AC LOT 41-2		35.42000		$14,841		$   14,841		$   -		D6

		R318280		WEST ADDN. TO SHARYLAND .50 AC E268.95'-W990' LOT 41-3		0.50000		$21,537		$   21,537		$   -		E1

		R318282		WEST ADDN. TO SHARYLAND E10AC LOT 41-3		9.40000		$4,863		$   4,863		$   -		D6

		R318295		WEST ADDN. TO SHARYLAND 5.24 AC-E 28.65 LOT 41-9		5.24000		$15,720		$   15,720		$   -		C2

		R318296		WEST ADDN. TO SHARYLAND 18 AC-E 28.65 LOT 41-9		18.00000		$54,000		$   54,000		$   -		D6N

		R318297		WEST ADDN. TO SHARYLAND W200'-E395' S430' LOT 41-9		1.84000		$134,149		$   121,417		$   (12,732)		C2

		R318298		WEST ADDN. TO SHARYLAND 3.41 AC-20.65 AC LOT 41-9		3.41000		$10,230		$   10,230		$   -		C2

		R318300		WEST ADDN. TO SHARYLAND W660' & S700'-E660' LOT 41-10		30.61000						$   -		City

		R318302		Dropped From Appraisal Roles								$   -

		R318304		WEST ADDN. TO SHARYLAND LOT 41-10 S167.4'-N476.9'-E660'		2.42		$216,126		$   215,379		$   (747)		F1

		R318305		WEST ADDN. TO SHARYLAND S 78'-N 210'-E 660' LOT 41-10		1.16		$61,690		$   61,690		$   -		C2

		R318307		WEST ADDN. TO SHARYLAND SW COR .50-W19.86AC -LT 41-12		0.50000		$84,158		$   82,819		$   (1,339)		A1		$84,158

		R318339		WEST ADDN. TO SHARYLAND N353'-W1190' LOT 42-6		9.64000		$91,580		$   91,580		$   -		D6N

		R318341		WEST ADDN. TO SHARYLAND S650' LOT 42-6;107-ALTON		18.50000		$7,752		$   7,752		$   -		D6

		R318342		WEST ADDN. TO SHARYLAND LT 42-6 E80'-S158.5'-N670'		0.28000						$   -		Hidalgo County

		R318343		WEST ADDN. TO SHARYLAND LT 42-6 W216.76'-E296.76'- S158.5'-N670'		0.79000		$47,376		$   45,892		$   (1,484)		F1

		R318346		WEST ADDN. TO SHARYLAND W 678.08'-S 158.5'-N 670' LOT 42-6		2.10000		$43,152		$47,075 		$   47,075		A2		$47,075 

		R318347		Dropped From Appraisal Roles								$   -

		R318351		WEST ADDN. TO SHARYLAND S385'-W425'-E665' LOT 42-8		3.62000		$113,581		$   113,581		$   -		C2

		R318406		WEST ADDN. TO SHARYLAND-N 1/2-N529.5'-S838.5'-W317' LOT 42-9		1.78000		$150,249		$   149,543		$   (706)		A1		$150,249

		R318411		WEST ADDN. TO SHARYLAND E5AC-S10AC LOT 42-10		5.00000		$135,000		$   135,000		$   -		C2

		R318412		WEST ADDN. TO SHARYLAND S10AC-N20AC LOT 42-10		10.00000		$463,334		$   463,334		$   -		F1

		R318413		WEST ADDN. TO SHARYLAND LT 42-10 WAS W 5AC-S 10AC		5.00000						$   -		City as Trustee

		R318415		WEST ADDN. TO SHARYLAND N 10.0 AC LOT 42-10		10.00000		$6,290		$   6,290		$   -		D4

		R318432		WEST ADDN TO SHARYLAND S220' LOT 43-6		6.01000		$73,721		$   72,648		$   (1,073)		A1		$72,648 

		R318433		WEST ADDN TO SHARYLAND BNG AN IRR TR N656.79'E1190' LOT 43-6		8.79000		$3,683		$   3,683		$   -		D6

		R318434		WEST ADDN. TO SHARYLAND 4.96AC BNG AN IRR TR N557.80-W516' LOT 43-6 17.89AC BNG E660' EXC W300'-N270' LOT 44-5 15.29AC BNG W 515.45' LOT 44-6		38.14000		$89,101		$   89,101		$   -		E1

		R318435		WEST ADDN. TO SHARYLAND 1.36-1.64-N-C LOT 43-6		1.36000		$374		$   374		$   -		D9

		R318436		WEST ADDN. TO SHARYLAND N19.70AC LOT 43-8		19.79000		$5,418		$   5,418		$   -		D9

		R318437		WEST ADDN. TO SHARYLAND E 10-S 20 AC L0T 43-8		10.00000						$   -		City

		R318489		WEST ADDN. TO SHARYLAND 1.50AC-NE COR-E623.7'-W1140' AN IRR LOT 44-6		1.50000		$71,533		$   70,109		$   (1,424)		A1		$   70,109

		R318490		WEST ADDN. TO SHARYLAND E623.7'-W1140' AN IRR TR EXC 1.50AC LOT 44-6		17.67000		$4,859		$   4,859		$   -		D9

		R318602		WEST ADDN. TO SHARYLAND W660'-S990' LOT 45-6		15.00000		$852,683		$   852,683		$   -		F1

		R318603		WEST ADDN TO SHARYLAND S300'-N660'-E304'-W1240' LOT 45-6		2.10000		$48,544		$   48,544		$   -		F1

		R318750		WEST ADDN. TO SHARYLAND W 16.10 AC LT 40-11		14.85		$4,084		$   4,084		$   -		D9

		R341899		ALTON NORTHWEST ALL LOTS 3 THRU 8 BLK 1		2.22200		$892,738		$   892,738		$   -		F1

		R457803		BODINE-BIRDWELL #2 LOT A		9.77000		$4,094		$   4,094		$   -		D6

		R504327		WEST ADDN. TO SHARYLAND N10AC-S20.0AC FT 38-7		9.32000		$88,540		$   88,540		$   -		D3N

		R511688		JOHN H SHARY W384'-N119.94'-S595.71' LOT 413		1.00000		$252,180		$   250,209		$   (1,971)		F4

		R512315		JOHN H SHARY-S172.86'-N1013.29'-W1260' LOT 432 & 40' X 172.86' ABND C/R/W E OF LOT 432		5.16		$1,851		$   2,053		$   202		D6

		R514992		JOHN H SHARY 0.25AC-MIDDLE OF TR-FOR IMPS-E178'-W745.73'-LOT 413		0.25000		$15,795		$   15,795		$   -		F1

		R521772		JOHN H SHARY-W381.67'-N114.81'-S825.31' LOT 413		0.95000		$183,894		$   182,262		$   (1,632)		F1

		R521956		ALTON ORIGINAL TOWNSITE LOT 3 & 4 BLK 16		0.15209		$26,500		$   26,500		$   -		C1

		R523681		WEST ADDN. TO SHARYLAND-N588.71'-S931.71'-W1240' LOT 39-6		16.75000						$   -		City

		R534712		JOHN H SHARY S247.19'-N592.90'-LOT 432		5.66		$70,750		$   70,750		$   -		D6N

		R539852		JOHN H SHARY S172.85'-N345.71' EXC E 0.50AC FOR IMP-LOT 432		4.5		$123,512		$   112,500		$   (11,012)		C2

		R554633		WEST ADDN TO SHARYLAND 0.50AC FOR IMPS-SE COR N219.64'-S659.6'-E1190' LOT 43-6		0.50000		$23,658		$   23,617		$   (41)		E1

		R558428		JOHN H SHARY N50-'S490.27'-E410' LOT 431		0.94000		$20,618		$   20,618		$   -		C2

		R563852		WEST ADDN TO SHARYLAND N219.64'-S659.6'-E1190'		5.91000		$2,476		$   2,476		$   -		D6

		R574073		WEST ADDN TO SHARYLAND BEING AN IRR TR-W1240'-S156.65'-N453.65' LOT 38-6		4.52000		$112,665		$   112,665		$   -		A1		$112,665

		R582487		WEST ADDN TO SHARYLAND N219.97'-S439.97' LOT 43-6		6.01000		$57,095		$   57,095		$   -		D6N

		R583132		JOHN H SHARY LOT 413 N268'-W375.42' A/K/A TRS 9 & 10		1.64000		$85,739		$   85,739		$   -		C2

		R588312		WEST ADDN TO SHARYLAND S351.29'-W1240'-LOT 38-6		10.00000		$40,643		$   39,998		$   (645)		E1

		R590002		ALTON NORTHWEST LOTS 1-2 BLK 5 & 0.48AC		1.0500000		$11,256		$   11,256		$   -		C2

		R643899		WEST ADDN. TO SHARYLAND W220'-E540'-N104.12'-S739.12' LOT 38-6		0.79000		$22,829		$   22,829		$   -		C2

		R654493		WEST ADDN. TO SHARYLAND W10AC-S20AC LOT 43-8		10.00000		$2,750		$   2,750		$   -		D9

		R688986		WEST ADDN. TO SHARYLAND - SMS, E580'-W1240'-S990' LOT 45-6		10.32000		$24,510		$   24,510		$   -		E1

		R691308		TAURUS ESTATES #13 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691309		TAURUS ESTATES #13 LOT 2		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691310		TAURUS ESTATES #13 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691311		TAURUS ESTATES #13 LOT 4		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691312		TAURUS ESTATES #13 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691313		TAURUS ESTATES #13 LOT 6		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691314		TAURUS ESTATES #13 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691315		TAURUS ESTATES #13 LOT 8		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691316		TAURUS ESTATES #13 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691317		TAURUS ESTATES #13 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691318		TAURUS ESTATES #13 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691319		TAURUS ESTATES #13 LOT 12		0.14578		$   19,492		$   21,658		$   2,166		C1

		R691320		TAURUS ESTATES #13 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691321		TAURUS ESTATES #13 LOT 14		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691322		TAURUS ESTATES #13 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691323		TAURUS ESTATES #13 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691324		TAURUS ESTATES #13 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691325		TAURUS ESTATES #13 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691326		TAURUS ESTATES #13 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691327		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691328		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691329		TAURUS ESTATES #13 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691330		TAURUS ESTATES #13 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691331		TAURUS ESTATES #13 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691332		TAURUS ESTATES #13 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691333		TAURUS ESTATES #13 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691334		TAURUS ESTATES #13 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R691339		TAURUS ESTATES #13 LOT 32		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691340		TAURUS ESTATES #13 LOT 33		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691341		TAURUS ESTATES #13 LOT 34		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691342		TAURUS ESTATES #13 LOT 35		0.14578		$14,002		$   22,225		$   8,223		C1

		R691343		TAURUS ESTATES #13 LOT 36		0.14578		$14,002		$   22,225		$   8,223		C1

		R691347		TAURUS ESTATES #13 LOT 40		0.14578		$14,002		$   22,225		$   8,223		C1

		R691348		TAURUS ESTATES #13 LOT 41		0.14578		$14,002		$   22,225		$   8,223		C1

		R691349		TAURUS ESTATES #13 LOT 42		0.14578		$14,002		$   22,225		$   8,223		C1

		R691350		TAURUS ESTATES #13 LOT 43		0.14578		$14,002		$   22,225		$   8,223		C1

		R691351		TAURUS ESTATES #13 LOT 44		0.14578		$14,002		$   22,225		$   8,223		C1

		R691352		TAURUS ESTATES #13 LOT 45		0.14578		$14,002		$   22,225		$   8,223		C1

		R691353		TAURUS ESTATES #13 LOT 46		0.14578		$14,002		$   22,225		$   8,223		C1

		R691354		TAURUS ESTATES #13 LOT 47		0.14578		$14,002		$   22,225		$   8,223		C1

		R691355		TAURUS ESTATES #13 LOT 48		0.14578		$14,002		$   22,225		$   8,223		C1

		R691356		TAURUS ESTATES #13 LOT 49		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691357		TAURUS ESTATES #13 LOT 50		0.14578		$14,002		$   22,225		$   8,223		C1

		R691358		TAURUS ESTATES #13 LOT 51		0.14578		$14,002		$   22,225		$   8,223		C1

		R691359		TAURUS ESTATES #13 LOT 52		0.14578		$14,002		$   22,225		$   8,223		C1

		R691365		TAURUS ESTATES #13 LOT 58		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691367		TAURUS ESTATES #13 LOT 60		0.14578		$14,002		$   22,225		$   8,223		C1

		R691368		TAURUS ESTATES #13 LOT 61		0.14578		$14,002		$   22,225		$   8,223		C1

		R691370		TAURUS ESTATES #13 LOT 63		0.14578		$14,002		$   22,225		$   8,223		C1

		R691371		TAURUS ESTATES #13 LOT 64		0.14578		$14,002		$   22,225		$   8,223		C1

		R691374		TAURUS ESTATES #13 LOT 67		0.14578		$14,002		$   22,225		$   8,223		C1

		R691375		TAURUS ESTATES #13 LOT 68		0.14578		$14,002		$   22,225		$   8,223		C1

		R691376		TAURUS ESTATES #13 LOT 69		0.14578		$14,002		$   22,225		$   8,223		C1

		R691377		TAURUS ESTATES #13 LOT 70		0.14578		$14,002		$   22,225		$   8,223		C1

		R691378		TAURUS ESTATES #13 LOT 71		0.14578		$14,002		$   22,225		$   8,223		C1

		R691379		TAURUS ESTATES #13 LOT 72		0.14578		$14,002		$   22,225		$   8,223		C1

		R691381		TAURUS ESTATES #13 LOT 74		0.14578		$14,002		$   22,225		$   8,223		C1

		R691382		TAURUS ESTATES #13 LOT 75		0.14578		$14,002		$   22,225		$   8,223		C1

		R691383		TAURUS ESTATES #13 LOT 76		0.14578		$14,002		$   22,225		$   8,223		C1

		R691384		TAURUS ESTATES #13 LOT 77		0.14578		$14,002		$   22,225		$   8,223		C1

		R691385		TAURUS ESTATES #13 LOT 78		0.14578		$14,002		$   22,225		$   8,223		C1

		R691386		TAURUS ESTATES #13 LOT 79		0.14578		$14,002		$   22,225		$   8,223		C1

		R691387		TAURUS ESTATES #13 LOT 80		0.14578		$14,002		$   22,225		$   8,223		C1

		R691390		TAURUS ESTATES #13 LOT 83		0.14578		$14,002		$   22,225		$   8,223		C1

		R691391		TAURUS ESTATES #13 LOT 84		0.14578		$14,002		$   22,225		$   8,223		C1

		R691392		TAURUS ESTATES #13 LOT 85		0.14578		$14,002		$   22,225		$   8,223		C1

		R691393		TAURUS ESTATES #13 LOT 86		0.14578		$14,002		$   22,225		$   8,223		C1

		R691394		TAURUS ESTATES #13 LOT 87		0.14578		$14,002		$   22,225		$   8,223		C1

		R691397		TAURUS ESTATES #13 LOT 90		0.14011		$   19,224		$   21,361		$   2,137		C1

		R691398		TAURUS ESTATES #13 LOT 91		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691399		TAURUS ESTATES #13 LOT 92		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691400		TAURUS ESTATES #13 LOT 93		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691401		TAURUS ESTATES #13 LOT 94		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691402		TAURUS ESTATES #13 LOT 95		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691403		TAURUS ESTATES #13 LOT 96		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691404		TAURUS ESTATES #13 LOT 97		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691405		TAURUS ESTATES #13 LOT 98		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691406		TAURUS ESTATES #13 LOT 99		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691407		TAURUS ESTATES #13 LOT 100		0.14578		$   18,919		$   21,021		$   2,102		C1

		R696496		ALTON NORTHWEST - BNG AN 40' X 209.5' ALONG THE EAST LINE OF LOT 1 BLK 5		0.1900000		$   2,037		$   2,037		$   -		C2

		R709040		TAURUS ESTATES #15 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R709367		TAURUS ESTATES #16 LOT 1		0.31905		$   43,779		$   43,779		$   -		C1

		R710129		TAURUS ESTATES #15 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710131		TAURUS ESTATES #15 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710133		TAURUS ESTATES #15 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710135		TAURUS ESTATES #15 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710136		TAURUS ESTATES #15 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710137		TAURUS ESTATES #15 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710138		TAURUS ESTATES #15 LOT 12		0.14206		$   19,492		$   21,658		$   2,166		c1

		R710139		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710140		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710141		TAURUS ESTATES #15 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710142		TAURUS ESTATES #15 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710143		TAURUS ESTATES #15 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710144		TAURUS ESTATES #15 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710145		TAURUS ESTATES #15 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710146		TAURUS ESTATES #15 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710147		TAURUS ESTATES #15 LOT 21		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710148		TAURUS ESTATES #15 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710149		TAURUS ESTATES #15 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710150		TAURUS ESTATES #15 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710151		TAURUS ESTATES #15 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710152		TAURUS ESTATES #15 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710153		TAURUS ESTATES #15 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R710154		TAURUS ESTATES #15 LOT 29		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710155		TAURUS ESTATES #15 LOT 28		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710156		TAURUS ESTATES #15 LOT 30		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710159		TAURUS ESTATES #15 LOT 33		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710160		TAURUS ESTATES #15 LOT 34		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710161		TAURUS ESTATES #15 LOT 35		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710162		TAURUS ESTATES #15 LOT 36		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710163		TAURUS ESTATES #15 LOT 37		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710164		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710165		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710166		TAURUS ESTATES #15 LOT 40		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710167		TAURUS ESTATES #15 LOT 41		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710169		TAURUS ESTATES #15 LOT 43		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710170		TAURUS ESTATES #15 LOT 44		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710171		TAURUS ESTATES #15 LOT 45		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710173		TAURUS ESTATES #15 LOT 47		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710175		TAURUS ESTATES #15 LOT 49		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710176		TAURUS ESTATES #15 LOT 50		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710177		TAURUS ESTATES #15 LOT 51		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710178		TAURUS ESTATES #15 LOT 52		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710179		TAURUS ESTATES #15 LOT 53		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710180		TAURUS ESTATES #15 LOT 54		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710181		TAURUS ESTATES #15 LOT 55		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710182		TAURUS ESTATES #15 LOT 56		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710183		TAURUS ESTATES #15 LOT 57		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710185		TAURUS ESTATES #15 LOT 59		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710187		TAURUS ESTATES #15 LOT 61		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710189		TAURUS ESTATES #15 LOT 63		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710190		TAURUS ESTATES #15 LOT 64		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710191		TAURUS ESTATES #15 LOT 65		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710192		TAURUS ESTATES #15 LOT 66		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710193		TAURUS ESTATES #15 LOT 67		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710194		TAURUS ESTATES #15 LOT 68		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710195		TAURUS ESTATES #15 LOT 69		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710196		TAURUS ESTATES #15 LOT 70		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710197		TAURUS ESTATES #15 LOT 71		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710198		TAURUS ESTATES #15 LOT 72		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710199		TAURUS ESTATES #15 LOT 73		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710201		TAURUS ESTATES #15 LOT 75		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710202		TAURUS ESTATES #15 LOT 76		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710203		TAURUS ESTATES #15 LOT 77		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710204		TAURUS ESTATES #15 LOT 78		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710205		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710206		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710207		TAURUS ESTATES #15 LOT 81		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710208		TAURUS ESTATES #15 LOT 82		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710209		TAURUS ESTATES #15 LOT 83		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710210		TAURUS ESTATES #15 LOT 84		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710211		TAURUS ESTATES #15 LOT 85		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710212		TAURUS ESTATES #15 LOT 86		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710213		TAURUS ESTATES #15 LOT 87		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710214		TAURUS ESTATES #15 LOT 88		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710215		TAURUS ESTATES #15 LOT 89		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710216		TAURUS ESTATES #15 LOT 90		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710218		TAURUS ESTATES #15 LOT 92		0.14263		$   19,571		$   21,746		$   2,175		C1

		R710219		TAURUS ESTATES #15 LOT 93		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710220		TAURUS ESTATES #15 LOT 94		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710221		TAURUS ESTATES #15 LOT 95		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710222		TAURUS ESTATES #15 LOT 96		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710223		TAURUS ESTATES #15 LOT 97		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710224		TAURUS ESTATES #15 LOT 98		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710225		TAURUS ESTATES #15 LOT 99		0.14270		$   19,058		$   21,175		$   2,117		C1

		R710226		TAURUS ESTATES #15 LOT 100		0.23099		$   31,695		$   35,217		$   3,522		C1

		R710268		LOS EJIDOS LOT 1		0.14011		$12,108		$   20,140		$   8,032		C1

		R710269		TAURUS ESTATES #16 LOT 2		0.28500		$   40,950		$   40,950		$   -		C1

		R710270		TAURUS ESTATES #16 LOT 3		0.26000		$   36,540		$   36,540		$   -		C1

		R710271		TAURUS ESTATES #16 LOT 4		0.21300		$   28,980		$   28,980		$   -		C1

		R710272		TAURUS ESTATES #16 LOT 5		0.21300		$   28,980		$   28,980		$   -		C1

		R710273		TAURUS ESTATES #16 LOT 6		0.21300		$   28,980		$   28,980		$   -		C1

		R710274		TAURUS ESTATES #16 LOT 7		0.21300		$   28,980		$   28,980		$   -		C1

		R710275		TAURUS ESTATES #16 LOT 8		0.21300		$   28,980		$   28,980		$   -		C1

		R710276		TAURUS ESTATES #16 LOT 9		0.21300		$   28,980		$   28,980		$   -		C1

		R710277		TAURUS ESTATES #16 LOT 10		0.21300		$   28,980		$   28,980		$   -		C1

		R710278		TAURUS ESTATES #16 LOT 11		0.23694		$   32,511		$   32,511		$   -		C1

		R710279		TAURUS ESTATES #16 LOT 12		0.34382		$   47,178		$   47,178		$   -		C1

		R710280		TAURUS ESTATES #16 LOT 13		0.21377		$   29,333		$   29,333		$   -		C1

		R710281		TAURUS ESTATES #16 LOT 14		0.21300		$   28,980		$   28,980		$   -		C1

		R710282		TAURUS ESTATES #16 LOT 15		0.23409		$   32,121		$   32,121		$   -		C1

		R710295		TAURUS ESTATES #16 LOT 28		0.28673		$   39,344		$   39,344		$   -		C1

		R710296		TAURUS ESTATES #16 LOT 29		0.22929		$   31,462		$   31,462		$   -		C1

		R710297		TAURUS ESTATES #16 LOT 30		0.21300		$   28,980		$   28,980		$   -		C1

		R710298		TAURUS ESTATES #16 LOT 31		0.22929		$   31,462		$   31,462		$   -		C1

		R710299		TAURUS ESTATES #16 LOT 32		0.22929		$   31,462		$   31,462		$   -		C1

		R710300		TAURUS ESTATES #16 LOT 33		0.21300		$   28,980		$   28,980		$   -		C1

		R710301		TAURUS ESTATES #16 LOT 34		0.22929		$   31,462		$   31,462		$   -		C1

		R710302		TAURUS ESTATES #16 LOT 35		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710303		TAURUS ESTATES #16 LOT 36		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710304		TAURUS ESTATES #16 LOT 37		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710305		TAURUS ESTATES #16 LOT 38		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710306		TAURUS ESTATES #16 LOT 39		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710307		TAURUS ESTATES #16 LOT 40		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710308		TAURUS ESTATES #16 LOT 41		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710309		TAURUS ESTATES #16 LOT 42		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710310		TAURUS ESTATES #16 LOT 43		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710311		TAURUS ESTATES #16 LOT 44		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710312		TAURUS ESTATES #16 LOT 45		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710313		TAURUS ESTATES #16 LOT 46		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710314		TAURUS ESTATES #16 LOT 47		0.32562		$   44,680		$   201,574		$   156,894		B2

		R710349		LOS EJIDOS LOT 2		0.14731		$12,731		$   21,176		$   8,445		C1

		R710351		LOS EJIDOS LOT 3		0.14731		$12,731		$   21,176		$   8,445		C1

		R710353		LOS EJIDOS LOT 4		0.14731		$12,731		$   21,176		$   8,445		C1

		R710355		LOS EJIDOS LOT 5		0.14731		$12,731		$   21,176		$   8,445		C1

		R710357		LOS EJIDOS LOT 6		0.14731		$12,731		$   21,176		$   8,445		C1

		R710359		LOS EJIDOS LOT 7		0.14731		$12,731		$   21,176		$   8,445		C1

		R710361		LOS EJIDOS LOT 8		0.14731		$12,731		$   21,176		$   8,445		C1

		R710363		LOS EJIDOS LOT 9		0.14731		$12,731		$   21,176		$   8,445		C1

		R710365		LOS EJIDOS LOT 10		0.14731		$12,731		$   21,176		$   8,445		C1

		R710367		LOS EJIDOS LOT 11		0.14731		$12,731		$   21,176		$   8,445		C1

		R710369		LOS EJIDOS LOT 12		0.14731		$12,731		$   21,176		$   8,445		C1

		R710371		LOS EJIDOS LOT 13		0.14731		$12,731		$   21,176		$   8,445		C1

		R710377		LOS EJIDOS LOT 16		0.18712		$26,083		$   26,898		$   815		C1

		R710379		LOS EJIDOS LOT 17		0.17720		$24,701		$   25,473		$   772		C1

		R710383		LOS EJIDOS LOT 19		0.14897		$20,765		$   21,414		$   649		C1

		R710393		LOS EJIDOS LOT 24		0.14206		$12,277		$   20,420		$   8,143		C1

		R710395		LOS EJIDOS LOT 25		0.14233		$12,301		$   20,460		$   8,159		C1

		R710397		LOS EJIDOS LOT 26		0.14233		$12,301		$   20,460		$   8,159		C1

		R710399		LOS EJIDOS LOT 27		0.14233		$12,301		$   20,460		$   8,159		C1

		R710401		LOS EJIDOS LOT 28		0.14233		$12,301		$   20,460		$   8,159		C1

		R710403		LOS EJIDOS LOT 29		0.14233		$12,301		$   20,460		$   8,159		C1

		R710405		LOS EJIDOS LOT 30		0.14233		$12,301		$   20,460		$   8,159		C1

		R710407		LOS EJIDOS LOT 31		0.14233		$12,301		$   20,460		$   8,159		C1

		R710409		LOS EJIDOS LOT 32		0.14233		$12,301		$   20,460		$   8,159		C1

		R710410		LOS EJIDOS LOT 33		0.14233		$12,301		$   20,460		$   8,159		C1

		R710411		LOS EJIDOS LOT 34		0.14233		$12,301		$   20,460		$   8,159		C1

		R710412		LOS EJIDOS LOT 35		0.14233		$12,301		$   20,460		$   8,159		C1

		R710413		LOS EJIDOS LOT 36		0.14233		$12,301		$   20,460		$   8,159		C1

		R710414		LOS EJIDOS LOT 37		0.14206		$12,277		$   20,420		$   8,143		C1

		R710415		LOS EJIDOS LOT 38		0.14727		$12,727		$   21,170		$   8,443		C1

		R710416		LOS EJIDOS LOT 39		0.14233		$12,301		$   20,460		$   8,159		C1

		R710417		LOS EJIDOS LOT 40		0.14233		$12,301		$   20,460		$   8,159		C1

		R710418		LOS EJIDOS LOT 41		0.14233		$12,301		$   20,460		$   8,159		C1

		R710419		LOS EJIDOS LOT 42		0.14233		$12,301		$   20,460		$   8,159		C1

		R710420		LOS EJIDOS LOT 43		0.14233		$12,301		$   20,460		$   8,159		C1

		R710421		LOS EJIDOS LOT 44		0.14233		$12,301		$   20,460		$   8,159		C1

		R710422		LOS EJIDOS LOT 45		0.14233		$12,301		$   20,460		$   8,159		C1

		R710423		LOS EJIDOS LOT 46		0.14233		$12,301		$   20,460		$   8,159		C1

		R710424		LOS EJIDOS LOT 47		0.14233		$12,301		$   20,460		$   8,159		C1

		R710425		LOS EJIDOS LOT 48		0.14233		$12,301		$   20,460		$   8,159		C1

		R710426		LOS EJIDOS LOT 49		0.14233		$12,301		$   20,460		$   8,159		C1

		R710427		LOS EJIDOS LOT 50		0.14233		$12,301		$   20,460		$   8,159		C1

		R710428		LOS EJIDOS LOT 51		0.14727		$20,528		$   21,170		$   642		C1

		R710429		LOS EJIDOS LOT 52		0.14727		$12,727		$   21,170		$   8,443		C1

		R710433		LOS EJIDOS LOT 56		0.14731		$20,534		$   21,176		$   642		C1

		R710434		LOS EJIDOS LOT 57		0.14731		$12,731		$   21,176		$   8,445		C1

		R710435		LOS EJIDOS LOT 58		0.14731		$12,731		$   21,176		$   8,445		C1

		R710436		LOS EJIDOS LOT 59		0.14731		$12,731		$   21,176		$   8,445		C1

		R710437		LOS EJIDOS LOT 60		0.14731		$12,731		$   21,176		$   8,445		C1

		R710438		LOS EJIDOS LOT 61		0.14731		$12,731		$   21,176		$   8,445		C1

		R710439		LOS EJIDOS LOT 62		0.14731		$12,731		$   21,176		$   8,445		C1

		R710440		LOS EJIDOS LOT 63		0.14731		$12,731		$   21,176		$   8,445		C1

		R710441		LOS EJIDOS LOT 64		0.14731		$12,731		$   21,176		$   8,445		C1

		R710442		LOS EJIDOS LOT 65		0.14727		$12,727		$   21,170		$   8,443		C1

		R710443		LOS EJIDOS LOT 66		0.14727		$12,727		$   21,170		$   8,443		C1

		R710444		LOS EJIDOS LOT 67		0.14731		$12,731		$   21,176		$   8,445		C1

		R710445		LOS EJIDOS LOT 68		0.14731		$12,731		$   21,176		$   8,445		C1

		R710446		LOS EJIDOS LOT 69		0.14731		$12,731		$   21,176		$   8,445		C1

		R710447		LOS EJIDOS LOT 70		0.14731		$12,731		$   21,176		$   8,445		C1

		R710448		LOS EJIDOS LOT 71		0.14731		$12,731		$   21,176		$   8,445		C1

		R710449		LOS EJIDOS LOT 72		0.14731		$12,731		$   21,176		$   8,445		C1

		R710450		LOS EJIDOS LOT 73		0.14731		$12,731		$   21,176		$   8,445		C1

		R710451		LOS EJIDOS LOT 74		0.14731		$12,731		$   21,176		$   8,445		C1

		R710452		LOS EJIDOS LOT 75		0.14731		$12,731		$   21,176		$   8,445		C1

		R710453		LOS EJIDOS LOT 76		0.14731		$12,731		$   21,176		$   8,445		C1

		R710454		LOS EJIDOS LOT 77		0.14731		$12,731		$   21,176		$   8,445		C1

		R710455		LOS EJIDOS LOT 78		0.14731		$12,731		$   21,176		$   8,445		C1

		R710456		LOS EJIDOS LOT 79		0.14731		$12,731		$   21,176		$   8,445		C1

		R712582		ALTON INDUSTRIAL PARK LOT 1		2.00071						$   -		City

		R712584		ALTON INDUSTRIAL PARK LOT 2		2.00071						$   -		City

		R712585		ALTON INDUSTRIAL PARK LOT 3		1.88935						$   -		City

		R712586		ALTON INDUSTRIAL PARK LOT 4		1.88935						$   -		City

		R712587		ALTON INDUSTRIAL PARK LOT 5		1.60168						$   -		City

		R712588		ALTON INDUSTRIAL PARK LOT 6		2.02994						$   -		City

		R712589		ALTON INDUSTRIAL PARK LOT 7		1.88935						$   -		City

		R712590		ALTON INDUSTRIAL PARK LOT 8		1.88935						$   -		City

		R712591		ALTON INDUSTRIAL PARK LOT 9		1.58953						$   -		City

		R726088		ALTON NORTHWEST CONDOS UNIT A				$222,679		$   226,648		$   3,969		F1

		R726089		ALTON NORTHWEST CONDOS LOT B				$83,640		$   193,352		$   109,712		F1

		R726090		ALTON NORTHWEST CONDOS LOT C				$144,678		$   148,647		$   3,969		F1

		R726132		PALMASOLA LOT 31		0.5922176309		$55,464		$   55,464		$   -		F1

		R727433		WEST ADDN. TO SHARYLAND W165' LOT 40-10				$59,636		$   58,599		$   (1,037)		E1

		R732674		FERRO BLOCK LOT 1						$   1		$   1		C1

						788.24		$   18,508,114		$   21,286,887		$   4,112,150				1112147

														0.0522

				Value of Property In Zone             $  18,508,114

				Assessed Value Total Alton           $214,627,202

				% value of Property In Zone        6.2%

				Per Cent Residental in Zone        5.22 %






_1320228213.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		November 23, 2009

		Plan of Finance

				Site Area						723.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$18,508,114

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,475,157

				Estimated TIF Life						25				Years

		2009 Assessed Value of Zone Properties								$   18,509,114

		2008 City of Alton Assessment Grand Total								$   214,627,202

		Per Cent of Assessed Taxable in Zone								8.62%

		Per Cent 1-4 Single-family Residences Value in Zone								5.22%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		18,508,114				18,508,114						- 0		0.592850						- 0		0.519600								2009				2009

		2010		18,508,114		8,000,000		26,508,114		8,000,000				8,000,000		0.592850						8,000,000		0.519600								2010				2010

		2011		26,508,114		6,000,000		32,688,114		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.519600		40,529				86,771		2011				2011		86,771		86,771

		2012		32,688,114		14,750,000		47,880,614		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.519600		71,837				153,802		2012				2012		153,802		240,573

		2013		47,880,614		6,000,000		54,060,614		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.519600		148,804				318,586		2013				2013		318,586		559,158

		2014		54,060,614		19,600,000		61,785,614		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.519600		180,113				385,616		2014				2014		385,616		944,775

		2015		61,785,614		7,500,000		74,660,614		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.519600		219,248				469,405		2015				2015		469,405		1,414,179

		2016		74,660,614		12,500,000		82,385,614		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.519600		284,474				609,052		2016				2016		609,052		2,023,231

		2017		82,385,614		7,500,000		87,535,614		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.519600		323,610				692,840		2017				2017		692,840		2,716,071

		2018		87,535,614		5,000,000		92,685,614		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.519600		349,700				748,699		2018				2018		748,699		3,464,770

		2019		92,685,614		2,500,000		95,260,614		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.519600		375,791				804,558		2019				2019		804,558		4,269,328

		2020		95,260,614		5,000,000		98,118,432		79,610,318				79,610,318		0.592850		443,652				79,610,318		0.519600		388,836				832,487		2020				2020		832,487		5,101,815

		2021		98,118,432		2,500,000		101,061,985		82,553,871				82,553,871		0.592850		460,171				82,553,871		0.519600		403,314				863,484		2021				2021		863,484		5,965,300

		2022		101,061,985		5,000,000		104,093,845		85,585,731				85,585,731		0.592850		477,185				85,585,731		0.519600		418,226				895,411		2022				2022		895,411		6,860,711

		2023		104,093,845		2,500,000		107,216,660		88,708,546				88,708,546		0.592850		494,710				88,708,546		0.519600		433,586				928,296		2023				2023		928,296		7,789,007

		2024		107,216,660		- 0		110,433,160		91,925,046				91,925,046		0.592850		512,761				91,925,046		0.519600		449,406				962,167		2024				2024		962,167		8,751,174

		2025		110,433,160		- 0		113,746,155		95,238,041				95,238,041		0.592850		531,353				95,238,041		0.519600		465,701				997,055		2025				2025		997,055		9,748,229

		2026		113,746,155		- 0		117,158,540		98,650,426				98,650,426		0.592850		550,503				98,650,426		0.519600		482,485				1,032,989		2026				2026		1,032,989		10,781,218

		2027		117,158,540				120,673,296		102,165,182				102,165,182		0.592850		570,228				102,165,182		0.519600		499,773				1,070,001		2027				2027		1,070,001		11,851,218

		2028		120,673,296				124,293,495		105,785,381				105,785,381		0.592850		590,544				105,785,381		0.519600		517,579				1,108,123		2028				2028		1,108,123		12,959,341

		2029		124,293,495				128,022,299		109,514,185				109,514,185		0.592850		611,470				109,514,185		0.519600		535,919				1,147,389		2029				2029		1,147,389		14,106,731

		2030		128,022,299				131,862,968		113,354,854				113,354,854		0.592850		633,023				113,354,854		0.519600		554,810				1,187,833		2030				2030		1,187,833		15,294,564

		2031		131,862,968				135,818,857		117,310,743				117,310,743		0.592850		655,224				117,310,743		0.519600		574,267				1,229,491		2031				2031		1,229,491		16,524,055

		2032		135,818,857				139,893,423		121,385,309				121,385,309		0.592850		678,090				121,385,309		0.519600		594,308				1,272,398		2032				2032		1,272,398		17,796,452

		2033		139,893,423				144,090,226		125,582,112				125,582,112		0.592850		701,642				125,582,112		0.519600		614,950				1,316,592		2033				2033		1,316,592		19,113,045

																		725,901								636,212				1,362,112								1,362,112		20,475,157

						$   104,350,000												$   10,911,678								$   9,563,478

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,475,157

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,475,157								$   20,475,157





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.29%		$   10,911,678

		Hidalgo County		0.5196000		100%		0.5196000		46.71%		$   9,563,478

		TOTAL		1.1124500				1.1124500		100.00%		$   20,475,157

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000

		City of Alton - TIF Reinvestment Zone

		Projected Uses of Tax Increment

		Construction Completed Cost

						Year		Phase I		Admin		Total

						2006		$   -		12,500		0

						2007				2,500

						2008				2,500

						2009				2,500

						2010				2,500

						2011				2,500

						2012				2,500

						2013				2,500

						2014				2,500

						2015				2,500

						2016				2,500

						2017				2,500

						2018				2,500

						2019				2,500

								$0		$45,000		$0





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,475,157

		Total TIF Proceed Funds						$   20,475,157

		Total Sources of Funds						$   20,475,157

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,549,843)





ZoneProperty

		Quick Ref		Legal		Size		2009 Value		2010 Value				State Code		Residential

		R117638		City of Alton		3.22500

		R117639		ALTON NORTHWEST LOTS 1 & 2 BLK 1		0.63999		$   176,515		$   176,515		$   -		F1

		R117721		ALTON ORIGINAL TOWNSITE LOT 1 & 2 BLK 16		0.15209		$   26,500		$   26,500		$   -		C1

		R117722		ALTON ORIGINAL TOWNSITE LT 5 6 7 8 9 10 11&12 BLK16		0.60836		$   250,855		$   264,172		$   13,317		F1

		R117723		ALTON ORIGINAL TOWNSITE LOTS 13 & 14 BLK 16		0.15209		$   26,500		$   26,500		$   -		F1

		R253777		PALM LAKE ESTATES LOT 3A BEING THE LAKE (City of Alton)		7.42						$   -

		R267238		RANCHO GRANDE ESTATES LOT 1 BLK 1		0.42876		$   28,016		$   28,016		$   -		C1

		R267248		RANCHO GRANDE ESTATES LOT 2 BLK 2		0.56		$   36,719		$   36,719		$   -		C1

		R267250		RANCHO GRANDE ESTATES LOT 4 BLK 2		0.56		$   18,849		$   36,719		$   17,870		C1

		R267267		RANCHO GRANDE ESTATES LOT 3 BLK 3		0.56		$   18,849		$   36,719		$   17,870		C1

		R267283		RANCHO GRANDE ESTATES LOT 1 BLK 4		0.43799		$   28,519		$   30,995		$   2,476		F1

		R282236		JOHN H SHARY W252'-N345.71' LOT 403 2AC		2.00000		$   675,663		$   670,772		$   (4,891)		F1

		R282241		JOHN H SHARY E504'-N345.71' LOT 403		4.00000		$   349,286		$   349,286		$   -		F1

		R282242		JOHN H SHARY W252'-E1008'-N345.71' LOT 403		2.00000		$   200,672		$   208,345		$   7,673		A1		$208,345

		R282243		JOHN H SHARY W252'-E756'-N345.71' LOT 403		2.00000		$   108,900		$   108,900		$   -		C1

		R282308		JOHN H SHARY S655'-E494.58'-W1260' EXC E100'-S100 LOT 413		6.82000		$   12,038		$   2,858		$   (9,180)		D6

		R282309		JOHN H SHARY N668'-E494.58'-W1260' LOT 413		7.58000		$   298,352		$   290,069		$   (8,283)		E1

		R282312		JOHN H SHARY W388.7'-S266.2' LOT 413		1.97000		$   163,018		$   163,018		$   -		C2

		R282414		JOHN H SHARY E410'-N490.52'-S980.79' LOT 431		4.61000		$   95,355		$   121,509		$   26,154		C2

		R282416		JOHN H SHARY NE0.50AC FOR IMP-S440.52'- E410' LOT 431		0.50000		$   30,705		$   30,705		$   -		A1		$30,705

		R282418		JOHN H SHARY S440.52'-E410' LOT 431 EXC NE 0.50AC FOR IMPS		3.65000		$   90,557		$   96,444		$   5,887		C2

		R282421		JOHN H SHARY N10AC LOT 433		10.00000		$   4,190		$   4,190		$   -		D6

		R282425		JOHN H SHARY S134'-N403.48' LOT 433		4.94000		$   2,070		$   2,070		$   -		D6

		R282464		JOHN H SHARY S244' EXC S126'-W337' LOT 443		8.00000		$   217,569		$   215,903		$   (1,666)		E1

		R317994		WEST ADDN. TO SHARYLAND 0.45 AC-N 10AC LOT 37-6		0.45000						$   -		County

		R317997		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 20 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317998		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 15 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317999		WEST ADDN TO SHARYLAND S10AC LOT 37-6		9.46000		$688,970		$   688,970		$   -		F1

		R318001		WEST ADDN. TO SHARYLAND S165'-N660' EXC S100'-W250'-E330' LOT 37-6		4.13000		$211,283		$   211,283		$   -		C2

		R318002		WEST ADDN. TO SHARYLAND 0.50AC-4.77AC-N 5AC-S 10-N 20 LT 37-6		0.50000		$69,862		$   68,442		$   (1,420)		A1		$68,442 

		R318005		WEST ADDN TO SHARYLAND E136'-W421'-N210'-S540' LOT 37-7		5.21000		$102,525		$   143,204		$   40,679		E1

		R318008		WEST ADDN. TO SHARYLAND E363'-N120'-S660' LOT 37-7		1.00000		$5,072		$   5,072		$   -		D9

		R318009		WEST ADDN. TO SHARYLAND W285'-N160'-S540' LOT 37-7		1.05000		$69,002		$   69,002		$   -		A1		$69,002

		R318010		WEST ADDN. TO SHARYLAND N310'-S330'-E1230' AN IRR TR LOT 37-7		0.57000		$52,206		$   51,664		$   (542)		C2

		R318012		WEST ADDN TO SHARYLAND N660'-E849.08' EXC N475'-W209.08' LOT 37-7		10.59000		$1,230,404		$   1,165,518		$   (64,886)		E1

		R318028		WEST ADDN. TO SHARYLAND N330' LOT 37-11		9.50000		$321,256		$   321,256		$   -		F1

		R318071		WEST ADDN. TO SHARYLAND E248'-W1240'-N195'- LOT 38-6		1.00000		$77,370		$   77,263		$   (107)		A1		$77,263

		R318072		WEST ADDN TO SHARYLAND E248'-W992'-N195' LOT 38-6		1.00000		$83,729		$   82,275		$   (1,454)		A1		$82,275

		R318073		WEST ADDN TO SHARYLAND E248'-W496'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318074		WEST ADDN TO SHARYLAND W248'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318075		WEST ADDN TO SHARYLAND E248'-W744'-N195' LOT 38-6		1.00000		$419		$   419		$   -		D6

		R318076		WEST ADDN TO SHARYLAND AN IRR TRACT N283.71'-S635' LOT 38-6		7.65000						$   -		Church

		R318077		WEST ADDN. TO SHARYLAND W110'-E460'-N84.13'-S848.25' LT 38-6		0.21000		$26,521		$   25,872		$   (649)		A2		$   25,872

		R318081		WEST ADDN. TO SHARYLAND W405'-E1230'-S330' LOT 38-7		2.82000		$141,181		$   141,181		$   -		F1

		R318082		WEST ADDN. TO SHARYLAND E 6.17-S 9.24 LOT 38-7		6.17000		$88,821		$   88,191		$   (630)		A1		$88,191

		R318083		WEST ADDN. TO SHARYLAND S W 1.0-N 19.08 LOT 38-7		1.00000		$93,249		$   87,251		$   (5,998)		F1

		R318085		WEST ADDN. TO SHARYLAND S660'-E905' LOT 38-8		13.26000		$5,556		$   5,556		$   -		D6				Part Alton

		R318087		WEST ADDN. TO SHARYLAND N19.80 EXC E13.41 AC LOT 38-8		6.39000		$172,530		$   172,530		$   -		D6N

		R318098		WEST ADDN. TO SHARYLAND 39.2 AC LOT 38-11		39.20000						$   -		Weslaco

		R318124		WEST ADDN. TO SHARYLAND S 10.00 LOT 39-6		10.00000		$222,063		$   219,573		$   (2,490)		F1

		R318125		WEST ADDN. TO SHARYLAND-N351.29'-S1283'-W1240' LOT 39-6		10.00000						$   -		City

		R318126		WEST ADDN. TO SHARYLAND 0.50AC-S304.92' LOT 39-7		0.50000		$42,960		$   42,658		$   (302)		E1

		R318128		WEST ADDN. TO SHARYLAND E208'-W298'-N110.5'-S415.42'-LOT 39-7		0.53000		$50,655		$   50,135		$   (520)		A1		$50,135

		R318129		WEST ADDN. TO SHARYLAND E90.5'-W388.5'-N140'-S444.92' LOT 39-7		0.29000		$122		$   122		$   -		D6

		R318130		WEST ADDN. TO SHARYLAND N330'-S634.92' EXC 1.51AC IN VRS TR LOT 39-7		7.81000		$3,272		$   3,272		$   -		D6

		R318131		WEST ADDN. TO SHARYLAND E208'-W293'-N120'-S634.92' LOT 39-7		0.58000		$99,167		$   99,167		$   -		F1

		R318148		WEST ADDN. TO SHARYLAND S 9.6 LOT 39-10		9.60000		$4,022		$   4,022		$   -		D6

		R318172		WEST ADDN. TO SHARYLAND W 20.0 LOT 39-11		20.00000						$   -		McAllen

		R318207		WEST ADDN. TO SHARYLAND W 161.9' - E 405.55'- NE CORNER LOT 40-7		0.27000		$83,693		$   82,706		$   (987)		F1

		R318215		WEST ADDN. TO SHARYLAND N315'-W363'-E660' LOT 40-8		1.96000		$183,277		$   181,738		$   (1,539)		F1

		R318226		WEST ADDN. TO SHARYLAND 1.50 AC-IMPS-E165'-W330' LOT 40-10		1.50000						$   -		Church

		R318227		WEST ADDN. TO SHARYLAND 2 AC-W 10-E 20 LOT 40-10		2		$108,743		$   114,378		$   5,635		E1

		R318228		WEST ADDN. TO SHARYLAND 8 AC-W 10-E 20 LOT 40-10		8.00000		$2,200		$2,200 		$   2,200		D9

		R318240		WEST ADDN. TO SHARYLAND E235'-N115' LOT 40-10		0.41000		$133,375		$133,375 		$   133,375		F5

		R318248		WEST ADDN TO SHARYLAND E10AC-W20' LT 40-10 10AC		10		$270,000		$270,000 		$   270,000		D9N

		R318267		WEST ADDN. TO SHARYLAND E 10AC-W 17.62AC EXC 2AC LOT 40-12		8.00000		$216,000		$216,000 		$   216,000		C2

		R318268		WEST ADDN TO SHARYLAND W 152.25'-E 902.5'-N 572.22' LOT 40-12 2AC		1.40000		$57,913		$   63,178		$   5,265		A1		$63,178

		R318269		WEST ADDN. TO SHARYLAND E 10.59-W 28.53 LOT 40-12		10.59000		$4,437		$   4,437		$   -		D6

		R318275		WEST ADDN. TO SHARYLAND N400'-S1280'-W400' LOT 41-2		3.68000		$62,582		$   62,582		$   -		F1

		R318276		WEST ADDN. TO SHARYLAND 35.42 AC LOT 41-2		35.42000		$14,841		$   14,841		$   -		D6

		R318280		WEST ADDN. TO SHARYLAND .50 AC E268.95'-W990' LOT 41-3		0.50000		$21,537		$   21,537		$   -		E1

		R318282		WEST ADDN. TO SHARYLAND E10AC LOT 41-3		9.40000		$4,863		$   4,863		$   -		D6

		R318295		WEST ADDN. TO SHARYLAND 5.24 AC-E 28.65 LOT 41-9		5.24000		$15,720		$   15,720		$   -		C2

		R318296		WEST ADDN. TO SHARYLAND 18 AC-E 28.65 LOT 41-9		18.00000		$54,000		$   54,000		$   -		D6N

		R318297		WEST ADDN. TO SHARYLAND W200'-E395' S430' LOT 41-9		1.84000		$134,149		$   121,417		$   (12,732)		C2

		R318298		WEST ADDN. TO SHARYLAND 3.41 AC-20.65 AC LOT 41-9		3.41000		$10,230		$   10,230		$   -		C2

		R318300		WEST ADDN. TO SHARYLAND W660' & S700'-E660' LOT 41-10		30.61000						$   -		City

		R318302		Dropped From Appraisal Roles								$   -

		R318304		WEST ADDN. TO SHARYLAND LOT 41-10 S167.4'-N476.9'-E660'		2.42		$216,126		$   215,379		$   (747)		F1

		R318305		WEST ADDN. TO SHARYLAND S 78'-N 210'-E 660' LOT 41-10		1.16		$61,690		$   61,690		$   -		C2

		R318307		WEST ADDN. TO SHARYLAND SW COR .50-W19.86AC -LT 41-12		0.50000		$84,158		$   82,819		$   (1,339)		A1		$84,158

		R318339		WEST ADDN. TO SHARYLAND N353'-W1190' LOT 42-6		9.64000		$91,580		$   91,580		$   -		D6N

		R318341		WEST ADDN. TO SHARYLAND S650' LOT 42-6;107-ALTON		18.50000		$7,752		$   7,752		$   -		D6

		R318342		WEST ADDN. TO SHARYLAND LT 42-6 E80'-S158.5'-N670'		0.28000						$   -		Hidalgo County

		R318343		WEST ADDN. TO SHARYLAND LT 42-6 W216.76'-E296.76'- S158.5'-N670'		0.79000		$47,376		$   45,892		$   (1,484)		F1

		R318346		WEST ADDN. TO SHARYLAND W 678.08'-S 158.5'-N 670' LOT 42-6		2.10000		$43,152		$47,075 		$   47,075		A2		$47,075 

		R318347		Dropped From Appraisal Roles								$   -

		R318351		WEST ADDN. TO SHARYLAND S385'-W425'-E665' LOT 42-8		3.62000		$113,581		$   113,581		$   -		C2

		R318406		WEST ADDN. TO SHARYLAND-N 1/2-N529.5'-S838.5'-W317' LOT 42-9		1.78000		$150,249		$   149,543		$   (706)		A1		$150,249

		R318411		WEST ADDN. TO SHARYLAND E5AC-S10AC LOT 42-10		5.00000		$135,000		$   135,000		$   -		C2

		R318412		WEST ADDN. TO SHARYLAND S10AC-N20AC LOT 42-10		10.00000		$463,334		$   463,334		$   -		F1

		R318413		WEST ADDN. TO SHARYLAND LT 42-10 WAS W 5AC-S 10AC		5.00000						$   -		City as Trustee

		R318415		WEST ADDN. TO SHARYLAND N 10.0 AC LOT 42-10		10.00000		$6,290		$   6,290		$   -		D4

		R318432		WEST ADDN TO SHARYLAND S220' LOT 43-6		6.01000		$73,721		$   72,648		$   (1,073)		A1		$72,648 

		R318433		WEST ADDN TO SHARYLAND BNG AN IRR TR N656.79'E1190' LOT 43-6		8.79000		$3,683		$   3,683		$   -		D6

		R318434		WEST ADDN. TO SHARYLAND 4.96AC BNG AN IRR TR N557.80-W516' LOT 43-6 17.89AC BNG E660' EXC W300'-N270' LOT 44-5 15.29AC BNG W 515.45' LOT 44-6		38.14000		$89,101		$   89,101		$   -		E1

		R318435		WEST ADDN. TO SHARYLAND 1.36-1.64-N-C LOT 43-6		1.36000		$374		$   374		$   -		D9

		R318436		WEST ADDN. TO SHARYLAND N19.70AC LOT 43-8		19.79000		$5,418		$   5,418		$   -		D9

		R318437		WEST ADDN. TO SHARYLAND E 10-S 20 AC L0T 43-8		10.00000						$   -		City

		R318489		WEST ADDN. TO SHARYLAND 1.50AC-NE COR-E623.7'-W1140' AN IRR LOT 44-6		1.50000		$71,533		$   70,109		$   (1,424)		A1		$   70,109

		R318490		WEST ADDN. TO SHARYLAND E623.7'-W1140' AN IRR TR EXC 1.50AC LOT 44-6		17.67000		$4,859		$   4,859		$   -		D9

		R318602		WEST ADDN. TO SHARYLAND W660'-S990' LOT 45-6		15.00000		$852,683		$   852,683		$   -		F1

		R318603		WEST ADDN TO SHARYLAND S300'-N660'-E304'-W1240' LOT 45-6		2.10000		$48,544		$   48,544		$   -		F1

		R318750		WEST ADDN. TO SHARYLAND W 16.10 AC LT 40-11		14.85		$4,084		$   4,084		$   -		D9

		R341899		ALTON NORTHWEST ALL LOTS 3 THRU 8 BLK 1		2.22200		$892,738		$   892,738		$   -		F1

		R457803		BODINE-BIRDWELL #2 LOT A		9.77000		$4,094		$   4,094		$   -		D6

		R504327		WEST ADDN. TO SHARYLAND N10AC-S20.0AC FT 38-7		9.32000		$88,540		$   88,540		$   -		D3N

		R511688		JOHN H SHARY W384'-N119.94'-S595.71' LOT 413		1.00000		$252,180		$   250,209		$   (1,971)		F4

		R512315		JOHN H SHARY-S172.86'-N1013.29'-W1260' LOT 432 & 40' X 172.86' ABND C/R/W E OF LOT 432		5.16		$1,851		$   2,053		$   202		D6

		R514992		JOHN H SHARY 0.25AC-MIDDLE OF TR-FOR IMPS-E178'-W745.73'-LOT 413		0.25000		$15,795		$   15,795		$   -		F1

		R521772		JOHN H SHARY-W381.67'-N114.81'-S825.31' LOT 413		0.95000		$183,894		$   182,262		$   (1,632)		F1

		R521956		ALTON ORIGINAL TOWNSITE LOT 3 & 4 BLK 16		0.15209		$26,500		$   26,500		$   -		C1

		R523681		WEST ADDN. TO SHARYLAND-N588.71'-S931.71'-W1240' LOT 39-6		16.75000						$   -		City

		R534712		JOHN H SHARY S247.19'-N592.90'-LOT 432		5.66		$70,750		$   70,750		$   -		D6N

		R539852		JOHN H SHARY S172.85'-N345.71' EXC E 0.50AC FOR IMP-LOT 432		4.5		$123,512		$   112,500		$   (11,012)		C2

		R554633		WEST ADDN TO SHARYLAND 0.50AC FOR IMPS-SE COR N219.64'-S659.6'-E1190' LOT 43-6		0.50000		$23,658		$   23,617		$   (41)		E1

		R558428		JOHN H SHARY N50-'S490.27'-E410' LOT 431		0.94000		$20,618		$   20,618		$   -		C2

		R563852		WEST ADDN TO SHARYLAND N219.64'-S659.6'-E1190'		5.91000		$2,476		$   2,476		$   -		D6

		R574073		WEST ADDN TO SHARYLAND BEING AN IRR TR-W1240'-S156.65'-N453.65' LOT 38-6		4.52000		$112,665		$   112,665		$   -		A1		$112,665

		R582487		WEST ADDN TO SHARYLAND N219.97'-S439.97' LOT 43-6		6.01000		$57,095		$   57,095		$   -		D6N

		R583132		JOHN H SHARY LOT 413 N268'-W375.42' A/K/A TRS 9 & 10		1.64000		$85,739		$   85,739		$   -		C2

		R588312		WEST ADDN TO SHARYLAND S351.29'-W1240'-LOT 38-6		10.00000		$40,643		$   39,998		$   (645)		E1

		R590002		ALTON NORTHWEST LOTS 1-2 BLK 5 & 0.48AC		1.0500000		$11,256		$   11,256		$   -		C2

		R643899		WEST ADDN. TO SHARYLAND W220'-E540'-N104.12'-S739.12' LOT 38-6		0.79000		$22,829		$   22,829		$   -		C2

		R654493		WEST ADDN. TO SHARYLAND W10AC-S20AC LOT 43-8		10.00000		$2,750		$   2,750		$   -		D9

		R688986		WEST ADDN. TO SHARYLAND - SMS, E580'-W1240'-S990' LOT 45-6		10.32000		$24,510		$   24,510		$   -		E1

		R691308		TAURUS ESTATES #13 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691309		TAURUS ESTATES #13 LOT 2		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691310		TAURUS ESTATES #13 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691311		TAURUS ESTATES #13 LOT 4		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691312		TAURUS ESTATES #13 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691313		TAURUS ESTATES #13 LOT 6		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691314		TAURUS ESTATES #13 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691315		TAURUS ESTATES #13 LOT 8		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691316		TAURUS ESTATES #13 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691317		TAURUS ESTATES #13 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691318		TAURUS ESTATES #13 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691319		TAURUS ESTATES #13 LOT 12		0.14578		$   19,492		$   21,658		$   2,166		C1

		R691320		TAURUS ESTATES #13 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691321		TAURUS ESTATES #13 LOT 14		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691322		TAURUS ESTATES #13 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691323		TAURUS ESTATES #13 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691324		TAURUS ESTATES #13 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691325		TAURUS ESTATES #13 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691326		TAURUS ESTATES #13 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691327		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691328		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691329		TAURUS ESTATES #13 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691330		TAURUS ESTATES #13 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691331		TAURUS ESTATES #13 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691332		TAURUS ESTATES #13 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691333		TAURUS ESTATES #13 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691334		TAURUS ESTATES #13 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R691339		TAURUS ESTATES #13 LOT 32		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691340		TAURUS ESTATES #13 LOT 33		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691341		TAURUS ESTATES #13 LOT 34		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691342		TAURUS ESTATES #13 LOT 35		0.14578		$14,002		$   22,225		$   8,223		C1

		R691343		TAURUS ESTATES #13 LOT 36		0.14578		$14,002		$   22,225		$   8,223		C1

		R691347		TAURUS ESTATES #13 LOT 40		0.14578		$14,002		$   22,225		$   8,223		C1

		R691348		TAURUS ESTATES #13 LOT 41		0.14578		$14,002		$   22,225		$   8,223		C1

		R691349		TAURUS ESTATES #13 LOT 42		0.14578		$14,002		$   22,225		$   8,223		C1

		R691350		TAURUS ESTATES #13 LOT 43		0.14578		$14,002		$   22,225		$   8,223		C1

		R691351		TAURUS ESTATES #13 LOT 44		0.14578		$14,002		$   22,225		$   8,223		C1

		R691352		TAURUS ESTATES #13 LOT 45		0.14578		$14,002		$   22,225		$   8,223		C1

		R691353		TAURUS ESTATES #13 LOT 46		0.14578		$14,002		$   22,225		$   8,223		C1

		R691354		TAURUS ESTATES #13 LOT 47		0.14578		$14,002		$   22,225		$   8,223		C1

		R691355		TAURUS ESTATES #13 LOT 48		0.14578		$14,002		$   22,225		$   8,223		C1

		R691356		TAURUS ESTATES #13 LOT 49		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691357		TAURUS ESTATES #13 LOT 50		0.14578		$14,002		$   22,225		$   8,223		C1

		R691358		TAURUS ESTATES #13 LOT 51		0.14578		$14,002		$   22,225		$   8,223		C1

		R691359		TAURUS ESTATES #13 LOT 52		0.14578		$14,002		$   22,225		$   8,223		C1

		R691365		TAURUS ESTATES #13 LOT 58		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691367		TAURUS ESTATES #13 LOT 60		0.14578		$14,002		$   22,225		$   8,223		C1

		R691368		TAURUS ESTATES #13 LOT 61		0.14578		$14,002		$   22,225		$   8,223		C1

		R691370		TAURUS ESTATES #13 LOT 63		0.14578		$14,002		$   22,225		$   8,223		C1

		R691371		TAURUS ESTATES #13 LOT 64		0.14578		$14,002		$   22,225		$   8,223		C1

		R691374		TAURUS ESTATES #13 LOT 67		0.14578		$14,002		$   22,225		$   8,223		C1

		R691375		TAURUS ESTATES #13 LOT 68		0.14578		$14,002		$   22,225		$   8,223		C1

		R691376		TAURUS ESTATES #13 LOT 69		0.14578		$14,002		$   22,225		$   8,223		C1

		R691377		TAURUS ESTATES #13 LOT 70		0.14578		$14,002		$   22,225		$   8,223		C1

		R691378		TAURUS ESTATES #13 LOT 71		0.14578		$14,002		$   22,225		$   8,223		C1

		R691379		TAURUS ESTATES #13 LOT 72		0.14578		$14,002		$   22,225		$   8,223		C1

		R691381		TAURUS ESTATES #13 LOT 74		0.14578		$14,002		$   22,225		$   8,223		C1

		R691382		TAURUS ESTATES #13 LOT 75		0.14578		$14,002		$   22,225		$   8,223		C1

		R691383		TAURUS ESTATES #13 LOT 76		0.14578		$14,002		$   22,225		$   8,223		C1

		R691384		TAURUS ESTATES #13 LOT 77		0.14578		$14,002		$   22,225		$   8,223		C1

		R691385		TAURUS ESTATES #13 LOT 78		0.14578		$14,002		$   22,225		$   8,223		C1

		R691386		TAURUS ESTATES #13 LOT 79		0.14578		$14,002		$   22,225		$   8,223		C1

		R691387		TAURUS ESTATES #13 LOT 80		0.14578		$14,002		$   22,225		$   8,223		C1

		R691390		TAURUS ESTATES #13 LOT 83		0.14578		$14,002		$   22,225		$   8,223		C1

		R691391		TAURUS ESTATES #13 LOT 84		0.14578		$14,002		$   22,225		$   8,223		C1

		R691392		TAURUS ESTATES #13 LOT 85		0.14578		$14,002		$   22,225		$   8,223		C1

		R691393		TAURUS ESTATES #13 LOT 86		0.14578		$14,002		$   22,225		$   8,223		C1

		R691394		TAURUS ESTATES #13 LOT 87		0.14578		$14,002		$   22,225		$   8,223		C1

		R691397		TAURUS ESTATES #13 LOT 90		0.14011		$   19,224		$   21,361		$   2,137		C1

		R691398		TAURUS ESTATES #13 LOT 91		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691399		TAURUS ESTATES #13 LOT 92		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691400		TAURUS ESTATES #13 LOT 93		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691401		TAURUS ESTATES #13 LOT 94		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691402		TAURUS ESTATES #13 LOT 95		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691403		TAURUS ESTATES #13 LOT 96		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691404		TAURUS ESTATES #13 LOT 97		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691405		TAURUS ESTATES #13 LOT 98		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691406		TAURUS ESTATES #13 LOT 99		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691407		TAURUS ESTATES #13 LOT 100		0.14578		$   18,919		$   21,021		$   2,102		C1

		R696496		ALTON NORTHWEST - BNG AN 40' X 209.5' ALONG THE EAST LINE OF LOT 1 BLK 5		0.1900000		$   2,037		$   2,037		$   -		C2

		R709040		TAURUS ESTATES #15 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R709367		TAURUS ESTATES #16 LOT 1		0.31905		$   43,779		$   43,779		$   -		C1

		R710129		TAURUS ESTATES #15 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710131		TAURUS ESTATES #15 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710133		TAURUS ESTATES #15 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710135		TAURUS ESTATES #15 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710136		TAURUS ESTATES #15 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710137		TAURUS ESTATES #15 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710138		TAURUS ESTATES #15 LOT 12		0.14206		$   19,492		$   21,658		$   2,166		c1

		R710139		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710140		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710141		TAURUS ESTATES #15 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710142		TAURUS ESTATES #15 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710143		TAURUS ESTATES #15 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710144		TAURUS ESTATES #15 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710145		TAURUS ESTATES #15 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710146		TAURUS ESTATES #15 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710147		TAURUS ESTATES #15 LOT 21		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710148		TAURUS ESTATES #15 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710149		TAURUS ESTATES #15 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710150		TAURUS ESTATES #15 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710151		TAURUS ESTATES #15 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710152		TAURUS ESTATES #15 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710153		TAURUS ESTATES #15 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R710154		TAURUS ESTATES #15 LOT 29		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710155		TAURUS ESTATES #15 LOT 28		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710156		TAURUS ESTATES #15 LOT 30		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710159		TAURUS ESTATES #15 LOT 33		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710160		TAURUS ESTATES #15 LOT 34		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710161		TAURUS ESTATES #15 LOT 35		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710162		TAURUS ESTATES #15 LOT 36		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710163		TAURUS ESTATES #15 LOT 37		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710164		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710165		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710166		TAURUS ESTATES #15 LOT 40		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710167		TAURUS ESTATES #15 LOT 41		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710169		TAURUS ESTATES #15 LOT 43		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710170		TAURUS ESTATES #15 LOT 44		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710171		TAURUS ESTATES #15 LOT 45		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710173		TAURUS ESTATES #15 LOT 47		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710175		TAURUS ESTATES #15 LOT 49		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710176		TAURUS ESTATES #15 LOT 50		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710177		TAURUS ESTATES #15 LOT 51		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710178		TAURUS ESTATES #15 LOT 52		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710179		TAURUS ESTATES #15 LOT 53		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710180		TAURUS ESTATES #15 LOT 54		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710181		TAURUS ESTATES #15 LOT 55		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710182		TAURUS ESTATES #15 LOT 56		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710183		TAURUS ESTATES #15 LOT 57		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710185		TAURUS ESTATES #15 LOT 59		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710187		TAURUS ESTATES #15 LOT 61		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710189		TAURUS ESTATES #15 LOT 63		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710190		TAURUS ESTATES #15 LOT 64		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710191		TAURUS ESTATES #15 LOT 65		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710192		TAURUS ESTATES #15 LOT 66		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710193		TAURUS ESTATES #15 LOT 67		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710194		TAURUS ESTATES #15 LOT 68		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710195		TAURUS ESTATES #15 LOT 69		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710196		TAURUS ESTATES #15 LOT 70		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710197		TAURUS ESTATES #15 LOT 71		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710198		TAURUS ESTATES #15 LOT 72		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710199		TAURUS ESTATES #15 LOT 73		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710201		TAURUS ESTATES #15 LOT 75		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710202		TAURUS ESTATES #15 LOT 76		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710203		TAURUS ESTATES #15 LOT 77		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710204		TAURUS ESTATES #15 LOT 78		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710205		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710206		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710207		TAURUS ESTATES #15 LOT 81		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710208		TAURUS ESTATES #15 LOT 82		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710209		TAURUS ESTATES #15 LOT 83		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710210		TAURUS ESTATES #15 LOT 84		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710211		TAURUS ESTATES #15 LOT 85		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710212		TAURUS ESTATES #15 LOT 86		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710213		TAURUS ESTATES #15 LOT 87		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710214		TAURUS ESTATES #15 LOT 88		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710215		TAURUS ESTATES #15 LOT 89		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710216		TAURUS ESTATES #15 LOT 90		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710218		TAURUS ESTATES #15 LOT 92		0.14263		$   19,571		$   21,746		$   2,175		C1

		R710219		TAURUS ESTATES #15 LOT 93		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710220		TAURUS ESTATES #15 LOT 94		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710221		TAURUS ESTATES #15 LOT 95		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710222		TAURUS ESTATES #15 LOT 96		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710223		TAURUS ESTATES #15 LOT 97		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710224		TAURUS ESTATES #15 LOT 98		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710225		TAURUS ESTATES #15 LOT 99		0.14270		$   19,058		$   21,175		$   2,117		C1

		R710226		TAURUS ESTATES #15 LOT 100		0.23099		$   31,695		$   35,217		$   3,522		C1

		R710268		LOS EJIDOS LOT 1		0.14011		$12,108		$   20,140		$   8,032		C1

		R710269		TAURUS ESTATES #16 LOT 2		0.28500		$   40,950		$   40,950		$   -		C1

		R710270		TAURUS ESTATES #16 LOT 3		0.26000		$   36,540		$   36,540		$   -		C1

		R710271		TAURUS ESTATES #16 LOT 4		0.21300		$   28,980		$   28,980		$   -		C1

		R710272		TAURUS ESTATES #16 LOT 5		0.21300		$   28,980		$   28,980		$   -		C1

		R710273		TAURUS ESTATES #16 LOT 6		0.21300		$   28,980		$   28,980		$   -		C1

		R710274		TAURUS ESTATES #16 LOT 7		0.21300		$   28,980		$   28,980		$   -		C1

		R710275		TAURUS ESTATES #16 LOT 8		0.21300		$   28,980		$   28,980		$   -		C1

		R710276		TAURUS ESTATES #16 LOT 9		0.21300		$   28,980		$   28,980		$   -		C1

		R710277		TAURUS ESTATES #16 LOT 10		0.21300		$   28,980		$   28,980		$   -		C1

		R710278		TAURUS ESTATES #16 LOT 11		0.23694		$   32,511		$   32,511		$   -		C1

		R710279		TAURUS ESTATES #16 LOT 12		0.34382		$   47,178		$   47,178		$   -		C1

		R710280		TAURUS ESTATES #16 LOT 13		0.21377		$   29,333		$   29,333		$   -		C1

		R710281		TAURUS ESTATES #16 LOT 14		0.21300		$   28,980		$   28,980		$   -		C1

		R710282		TAURUS ESTATES #16 LOT 15		0.23409		$   32,121		$   32,121		$   -		C1

		R710295		TAURUS ESTATES #16 LOT 28		0.28673		$   39,344		$   39,344		$   -		C1

		R710296		TAURUS ESTATES #16 LOT 29		0.22929		$   31,462		$   31,462		$   -		C1

		R710297		TAURUS ESTATES #16 LOT 30		0.21300		$   28,980		$   28,980		$   -		C1

		R710298		TAURUS ESTATES #16 LOT 31		0.22929		$   31,462		$   31,462		$   -		C1

		R710299		TAURUS ESTATES #16 LOT 32		0.22929		$   31,462		$   31,462		$   -		C1

		R710300		TAURUS ESTATES #16 LOT 33		0.21300		$   28,980		$   28,980		$   -		C1

		R710301		TAURUS ESTATES #16 LOT 34		0.22929		$   31,462		$   31,462		$   -		C1

		R710302		TAURUS ESTATES #16 LOT 35		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710303		TAURUS ESTATES #16 LOT 36		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710304		TAURUS ESTATES #16 LOT 37		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710305		TAURUS ESTATES #16 LOT 38		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710306		TAURUS ESTATES #16 LOT 39		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710307		TAURUS ESTATES #16 LOT 40		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710308		TAURUS ESTATES #16 LOT 41		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710309		TAURUS ESTATES #16 LOT 42		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710310		TAURUS ESTATES #16 LOT 43		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710311		TAURUS ESTATES #16 LOT 44		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710312		TAURUS ESTATES #16 LOT 45		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710313		TAURUS ESTATES #16 LOT 46		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710314		TAURUS ESTATES #16 LOT 47		0.32562		$   44,680		$   201,574		$   156,894		B2

		R710349		LOS EJIDOS LOT 2		0.14731		$12,731		$   21,176		$   8,445		C1

		R710351		LOS EJIDOS LOT 3		0.14731		$12,731		$   21,176		$   8,445		C1

		R710353		LOS EJIDOS LOT 4		0.14731		$12,731		$   21,176		$   8,445		C1

		R710355		LOS EJIDOS LOT 5		0.14731		$12,731		$   21,176		$   8,445		C1

		R710357		LOS EJIDOS LOT 6		0.14731		$12,731		$   21,176		$   8,445		C1

		R710359		LOS EJIDOS LOT 7		0.14731		$12,731		$   21,176		$   8,445		C1

		R710361		LOS EJIDOS LOT 8		0.14731		$12,731		$   21,176		$   8,445		C1

		R710363		LOS EJIDOS LOT 9		0.14731		$12,731		$   21,176		$   8,445		C1

		R710365		LOS EJIDOS LOT 10		0.14731		$12,731		$   21,176		$   8,445		C1

		R710367		LOS EJIDOS LOT 11		0.14731		$12,731		$   21,176		$   8,445		C1

		R710369		LOS EJIDOS LOT 12		0.14731		$12,731		$   21,176		$   8,445		C1

		R710371		LOS EJIDOS LOT 13		0.14731		$12,731		$   21,176		$   8,445		C1

		R710377		LOS EJIDOS LOT 16		0.18712		$26,083		$   26,898		$   815		C1

		R710379		LOS EJIDOS LOT 17		0.17720		$24,701		$   25,473		$   772		C1

		R710383		LOS EJIDOS LOT 19		0.14897		$20,765		$   21,414		$   649		C1

		R710393		LOS EJIDOS LOT 24		0.14206		$12,277		$   20,420		$   8,143		C1

		R710395		LOS EJIDOS LOT 25		0.14233		$12,301		$   20,460		$   8,159		C1

		R710397		LOS EJIDOS LOT 26		0.14233		$12,301		$   20,460		$   8,159		C1

		R710399		LOS EJIDOS LOT 27		0.14233		$12,301		$   20,460		$   8,159		C1

		R710401		LOS EJIDOS LOT 28		0.14233		$12,301		$   20,460		$   8,159		C1

		R710403		LOS EJIDOS LOT 29		0.14233		$12,301		$   20,460		$   8,159		C1

		R710405		LOS EJIDOS LOT 30		0.14233		$12,301		$   20,460		$   8,159		C1

		R710407		LOS EJIDOS LOT 31		0.14233		$12,301		$   20,460		$   8,159		C1

		R710409		LOS EJIDOS LOT 32		0.14233		$12,301		$   20,460		$   8,159		C1

		R710410		LOS EJIDOS LOT 33		0.14233		$12,301		$   20,460		$   8,159		C1

		R710411		LOS EJIDOS LOT 34		0.14233		$12,301		$   20,460		$   8,159		C1

		R710412		LOS EJIDOS LOT 35		0.14233		$12,301		$   20,460		$   8,159		C1

		R710413		LOS EJIDOS LOT 36		0.14233		$12,301		$   20,460		$   8,159		C1

		R710414		LOS EJIDOS LOT 37		0.14206		$12,277		$   20,420		$   8,143		C1

		R710415		LOS EJIDOS LOT 38		0.14727		$12,727		$   21,170		$   8,443		C1

		R710416		LOS EJIDOS LOT 39		0.14233		$12,301		$   20,460		$   8,159		C1

		R710417		LOS EJIDOS LOT 40		0.14233		$12,301		$   20,460		$   8,159		C1

		R710418		LOS EJIDOS LOT 41		0.14233		$12,301		$   20,460		$   8,159		C1

		R710419		LOS EJIDOS LOT 42		0.14233		$12,301		$   20,460		$   8,159		C1

		R710420		LOS EJIDOS LOT 43		0.14233		$12,301		$   20,460		$   8,159		C1

		R710421		LOS EJIDOS LOT 44		0.14233		$12,301		$   20,460		$   8,159		C1

		R710422		LOS EJIDOS LOT 45		0.14233		$12,301		$   20,460		$   8,159		C1

		R710423		LOS EJIDOS LOT 46		0.14233		$12,301		$   20,460		$   8,159		C1

		R710424		LOS EJIDOS LOT 47		0.14233		$12,301		$   20,460		$   8,159		C1

		R710425		LOS EJIDOS LOT 48		0.14233		$12,301		$   20,460		$   8,159		C1

		R710426		LOS EJIDOS LOT 49		0.14233		$12,301		$   20,460		$   8,159		C1

		R710427		LOS EJIDOS LOT 50		0.14233		$12,301		$   20,460		$   8,159		C1

		R710428		LOS EJIDOS LOT 51		0.14727		$20,528		$   21,170		$   642		C1

		R710429		LOS EJIDOS LOT 52		0.14727		$12,727		$   21,170		$   8,443		C1

		R710433		LOS EJIDOS LOT 56		0.14731		$20,534		$   21,176		$   642		C1

		R710434		LOS EJIDOS LOT 57		0.14731		$12,731		$   21,176		$   8,445		C1

		R710435		LOS EJIDOS LOT 58		0.14731		$12,731		$   21,176		$   8,445		C1

		R710436		LOS EJIDOS LOT 59		0.14731		$12,731		$   21,176		$   8,445		C1

		R710437		LOS EJIDOS LOT 60		0.14731		$12,731		$   21,176		$   8,445		C1

		R710438		LOS EJIDOS LOT 61		0.14731		$12,731		$   21,176		$   8,445		C1

		R710439		LOS EJIDOS LOT 62		0.14731		$12,731		$   21,176		$   8,445		C1

		R710440		LOS EJIDOS LOT 63		0.14731		$12,731		$   21,176		$   8,445		C1

		R710441		LOS EJIDOS LOT 64		0.14731		$12,731		$   21,176		$   8,445		C1

		R710442		LOS EJIDOS LOT 65		0.14727		$12,727		$   21,170		$   8,443		C1

		R710443		LOS EJIDOS LOT 66		0.14727		$12,727		$   21,170		$   8,443		C1

		R710444		LOS EJIDOS LOT 67		0.14731		$12,731		$   21,176		$   8,445		C1

		R710445		LOS EJIDOS LOT 68		0.14731		$12,731		$   21,176		$   8,445		C1

		R710446		LOS EJIDOS LOT 69		0.14731		$12,731		$   21,176		$   8,445		C1

		R710447		LOS EJIDOS LOT 70		0.14731		$12,731		$   21,176		$   8,445		C1

		R710448		LOS EJIDOS LOT 71		0.14731		$12,731		$   21,176		$   8,445		C1

		R710449		LOS EJIDOS LOT 72		0.14731		$12,731		$   21,176		$   8,445		C1

		R710450		LOS EJIDOS LOT 73		0.14731		$12,731		$   21,176		$   8,445		C1

		R710451		LOS EJIDOS LOT 74		0.14731		$12,731		$   21,176		$   8,445		C1

		R710452		LOS EJIDOS LOT 75		0.14731		$12,731		$   21,176		$   8,445		C1

		R710453		LOS EJIDOS LOT 76		0.14731		$12,731		$   21,176		$   8,445		C1

		R710454		LOS EJIDOS LOT 77		0.14731		$12,731		$   21,176		$   8,445		C1

		R710455		LOS EJIDOS LOT 78		0.14731		$12,731		$   21,176		$   8,445		C1

		R710456		LOS EJIDOS LOT 79		0.14731		$12,731		$   21,176		$   8,445		C1

		R712582		ALTON INDUSTRIAL PARK LOT 1		2.00071						$   -		City

		R712584		ALTON INDUSTRIAL PARK LOT 2		2.00071						$   -		City

		R712585		ALTON INDUSTRIAL PARK LOT 3		1.88935						$   -		City

		R712586		ALTON INDUSTRIAL PARK LOT 4		1.88935						$   -		City

		R712587		ALTON INDUSTRIAL PARK LOT 5		1.60168						$   -		City

		R712588		ALTON INDUSTRIAL PARK LOT 6		2.02994						$   -		City

		R712589		ALTON INDUSTRIAL PARK LOT 7		1.88935						$   -		City

		R712590		ALTON INDUSTRIAL PARK LOT 8		1.88935						$   -		City

		R712591		ALTON INDUSTRIAL PARK LOT 9		1.58953						$   -		City

		R726088		ALTON NORTHWEST CONDOS UNIT A				$222,679		$   226,648		$   3,969		F1

		R726089		ALTON NORTHWEST CONDOS LOT B				$83,640		$   193,352		$   109,712		F1

		R726090		ALTON NORTHWEST CONDOS LOT C				$144,678		$   148,647		$   3,969		F1

		R726132		PALMASOLA LOT 31		0.5922176309		$55,464		$   55,464		$   -		F1

		R727433		WEST ADDN. TO SHARYLAND W165' LOT 40-10				$59,636		$   58,599		$   (1,037)		E1

		R732674		FERRO BLOCK LOT 1						$   1		$   1		C1

						788.24		$   18,508,114		$   21,286,887		$   4,112,150				1112147

														0.0522

				Value of Property In Zone             $  18,508,114

				Assessed Value Total Alton           $214,627,202

				% value of Property In Zone        6.2%

				Per Cent Residental in Zone        5.22 %






_1329392583.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/23/2009Revised 3/6/10

		Plan of Finance

				Site Area						788.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$32,868,894

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,905,258

				Estimated TIF Life						25				Years

		2009 Assessed Value of Zone Properties								$32,868,894

		2008 City of Alton Assessment Grand Total								$   214,627,202

		Per Cent of Assessed Taxable in Zone								15%

		Per Cent 1-4 Single-family Residences Value in Zone								6.01%





Revenue

		

		Alton - TIRZ Reinvestment Zone																																		Alton - TIRZ Reinvestment Zone

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		32,868,894				32,868,894						- 0		0.592850						- 0		0.512700								2009				2009

		2010		32,868,894		8,000,000		40,868,894		8,000,000				8,000,000		0.592850						8,000,000		0.512700								2010				2010

		2011		40,868,894		6,000,000		47,048,894		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.512700		39,991				86,233		2011				2011		86,233		86,233

		2012		47,048,894		14,750,000		62,241,394		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.512700		70,883				152,848		2012				2012		152,848		239,081

		2013		62,241,394		6,000,000		68,421,394		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.512700		146,828				316,609		2013				2013		316,609		555,690

		2014		68,421,394		19,600,000		76,146,394		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.512700		177,721				383,224		2014				2014		383,224		938,915

		2015		76,146,394		7,500,000		89,021,394		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.512700		216,337				466,493		2015				2015		466,493		1,405,408

		2016		89,021,394		12,500,000		96,746,394		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.512700		280,697				605,274		2016				2016		605,274		2,010,682

		2017		96,746,394		7,500,000		101,896,394		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.512700		319,312				688,543		2017				2017		688,543		2,699,225

		2018		101,896,394		5,000,000		107,046,394		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.512700		345,056				744,055		2018				2018		744,055		3,443,280

		2019		107,046,394		2,500,000		109,621,394		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.512700		370,800				799,568		2019				2019		799,568		4,242,847

		2020		109,621,394		5,000,000		112,910,036		80,041,142				80,041,142		0.592850		443,652				80,041,142		0.512700		383,672				827,324		2020				2020		827,324		5,070,171

		2021		112,910,036		2,500,000		116,297,337		83,428,443				83,428,443		0.592850		462,661				83,428,443		0.512700		400,112				862,772		2021				2021		862,772		5,932,944

		2022		116,297,337		5,000,000		119,786,257		86,917,363				86,917,363		0.592850		482,240				86,917,363		0.512700		417,044				899,285		2022				2022		899,285		6,832,228

		2023		119,786,257		2,500,000		123,379,845		90,510,951				90,510,951		0.592850		502,407				90,510,951		0.512700		434,485				936,892		2023				2023		936,892		7,769,120

		2024		123,379,845		- 0		127,081,240		94,212,346				94,212,346		0.592850		523,179				94,212,346		0.512700		452,448				975,628		2024				2024		975,628		8,744,748

		2025		127,081,240		- 0		130,893,677		98,024,783				98,024,783		0.592850		544,574				98,024,783		0.512700		470,951				1,015,525		2025				2025		1,015,525		9,760,273

		2026		130,893,677		- 0		134,820,488		101,951,594				101,951,594		0.592850		566,611				101,951,594		0.512700		490,009				1,056,620		2026				2026		1,056,620		10,816,894

		2027		134,820,488				138,865,102		105,996,208				105,996,208		0.592850		589,310				105,996,208		0.512700		509,638				1,098,948		2027				2027		1,098,948		11,915,841

		2028		138,865,102				143,031,055		110,162,161				110,162,161		0.592850		612,689				110,162,161		0.512700		529,856				1,142,545		2028				2028		1,142,545		13,058,386

		2029		143,031,055				147,321,987		114,453,093				114,453,093		0.592850		636,769				114,453,093		0.512700		550,681				1,187,450		2029				2029		1,187,450		14,245,837

		2030		147,321,987				151,741,647		118,872,753				118,872,753		0.592850		661,572				118,872,753		0.512700		572,131				1,233,703		2030				2030		1,233,703		15,479,539

		2031		151,741,647				156,293,896		123,425,002				123,425,002		0.592850		687,119				123,425,002		0.512700		594,224				1,281,343		2031				2031		1,281,343		16,760,882

		2032		156,293,896				160,982,713		128,113,819				128,113,819		0.592850		713,432				128,113,819		0.512700		616,980				1,330,412		2032				2032		1,330,412		18,091,294

		2033		160,982,713				165,812,194		132,943,300				132,943,300		0.592850		740,535				132,943,300		0.512700		640,419				1,380,953		2033				2033		1,380,953		19,472,247

																		768,450								664,560				1,433,011								1,433,011		20,905,258

						$   104,350,000												$   11,210,422								$   9,694,836

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,905,258

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,905,258								$   20,905,258





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.62%		$   11,210,422

		Hidalgo County		0.5127000		100%		0.5127000		46.38%		$   9,694,836

		TOTAL		1.1055500				1.1055500		100.00%		$   20,905,258

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,905,258

		Total TIF Proceed Funds						$   20,905,258

		Total Sources of Funds						$   20,905,258

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,119,742)





ZoneProperty

		Quick Ref		Legal		Size		2009 Value		2010 Value				State Code		Residential

		R117638		City of Alton		3.22500

		R117639		ALTON NORTHWEST LOTS 1 & 2 BLK 1		0.63999		$   176,515		$   176,515		$   -		F1

		R117721		ALTON ORIGINAL TOWNSITE LOT 1 & 2 BLK 16		0.15209		$   26,500		$   26,500		$   -		C1

		R117722		ALTON ORIGINAL TOWNSITE LT 5 6 7 8 9 10 11&12 BLK16		0.60836		$   250,855		$   264,172		$   13,317		F1

		R117723		ALTON ORIGINAL TOWNSITE LOTS 13 & 14 BLK 16		0.15209		$   26,500		$   26,500		$   -		F1

		R253777		PALM LAKE ESTATES LOT 3A BEING THE LAKE (City of Alton)		7.42						$   -

		R267238		RANCHO GRANDE ESTATES LOT 1 BLK 1		0.42876		$   28,016		$   28,016		$   -		C1

		R267248		RANCHO GRANDE ESTATES LOT 2 BLK 2		0.56		$   36,719		$   36,719		$   -		C1

		R267250		RANCHO GRANDE ESTATES LOT 4 BLK 2		0.56		$   18,849		$   36,719		$   17,870		C1

		R267267		RANCHO GRANDE ESTATES LOT 3 BLK 3		0.56		$   18,849		$   36,719		$   17,870		C1

		R267283		RANCHO GRANDE ESTATES LOT 1 BLK 4		0.43799		$   28,519		$   30,995		$   2,476		F1

		R282236		JOHN H SHARY W252'-N345.71' LOT 403 2AC		2.00000		$   675,663		$   670,772		$   (4,891)		F1

		R282241		JOHN H SHARY E504'-N345.71' LOT 403		4.00000		$   349,286		$   349,286		$   -		F1

		R282242		JOHN H SHARY W252'-E1008'-N345.71' LOT 403		2.00000		$   200,672		$   208,345		$   7,673		A1		$208,345

		R282243		JOHN H SHARY W252'-E756'-N345.71' LOT 403		2.00000		$   108,900		$   108,900		$   -		C1

		R282308		JOHN H SHARY S655'-E494.58'-W1260' EXC E100'-S100 LOT 413		6.82000		$   12,038		$   2,858		$   (9,180)		D6

		R282309		JOHN H SHARY N668'-E494.58'-W1260' LOT 413		7.58000		$   298,352		$   290,069		$   (8,283)		E1

		R282312		JOHN H SHARY W388.7'-S266.2' LOT 413		1.97000		$   163,018		$   163,018		$   -		C2

		R282414		JOHN H SHARY E410'-N490.52'-S980.79' LOT 431		4.61000		$   95,355		$   121,509		$   26,154		C2

		R282416		JOHN H SHARY NE0.50AC FOR IMP-S440.52'- E410' LOT 431		0.50000		$   30,705		$   30,705		$   -		A1		$30,705

		R282418		JOHN H SHARY S440.52'-E410' LOT 431 EXC NE 0.50AC FOR IMPS		3.65000		$   90,557		$   96,444		$   5,887		C2

		R282421		JOHN H SHARY N10AC LOT 433		10.00000		$   4,190		$   4,190		$   -		D6

		R282425		JOHN H SHARY S134'-N403.48' LOT 433		4.94000		$   2,070		$   2,070		$   -		D6

		R282464		JOHN H SHARY S244' EXC S126'-W337' LOT 443		8.00000		$   217,569		$   215,903		$   (1,666)		E1

		R317994		WEST ADDN. TO SHARYLAND 0.45 AC-N 10AC LOT 37-6		0.45000						$   -		County

		R317997		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 20 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317998		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 15 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317999		WEST ADDN TO SHARYLAND S10AC LOT 37-6		9.46000		$688,970		$   688,970		$   -		F1

		R318001		WEST ADDN. TO SHARYLAND S165'-N660' EXC S100'-W250'-E330' LOT 37-6		4.13000		$211,283		$   211,283		$   -		C2

		R318002		WEST ADDN. TO SHARYLAND 0.50AC-4.77AC-N 5AC-S 10-N 20 LT 37-6		0.50000		$69,862		$   68,442		$   (1,420)		A1		$68,442 

		R318005		WEST ADDN TO SHARYLAND E136'-W421'-N210'-S540' LOT 37-7		5.21000		$102,525		$   143,204		$   40,679		E1

		R318008		WEST ADDN. TO SHARYLAND E363'-N120'-S660' LOT 37-7		1.00000		$5,072		$   5,072		$   -		D9

		R318009		WEST ADDN. TO SHARYLAND W285'-N160'-S540' LOT 37-7		1.05000		$69,002		$   69,002		$   -		A1		$69,002

		R318010		WEST ADDN. TO SHARYLAND N310'-S330'-E1230' AN IRR TR LOT 37-7		0.57000		$52,206		$   51,664		$   (542)		C2

		R318012		WEST ADDN TO SHARYLAND N660'-E849.08' EXC N475'-W209.08' LOT 37-7		10.59000		$1,230,404		$   1,165,518		$   (64,886)		E1

		R318028		WEST ADDN. TO SHARYLAND N330' LOT 37-11		9.50000		$321,256		$   321,256		$   -		F1

		R318071		WEST ADDN. TO SHARYLAND E248'-W1240'-N195'- LOT 38-6		1.00000		$77,370		$   77,263		$   (107)		A1		$77,263

		R318072		WEST ADDN TO SHARYLAND E248'-W992'-N195' LOT 38-6		1.00000		$83,729		$   82,275		$   (1,454)		A1		$82,275

		R318073		WEST ADDN TO SHARYLAND E248'-W496'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318074		WEST ADDN TO SHARYLAND W248'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318075		WEST ADDN TO SHARYLAND E248'-W744'-N195' LOT 38-6		1.00000		$419		$   419		$   -		D6

		R318076		WEST ADDN TO SHARYLAND AN IRR TRACT N283.71'-S635' LOT 38-6		7.65000						$   -		Church

		R318077		WEST ADDN. TO SHARYLAND W110'-E460'-N84.13'-S848.25' LT 38-6		0.21000		$26,521		$   25,872		$   (649)		A2		$   25,872

		R318081		WEST ADDN. TO SHARYLAND W405'-E1230'-S330' LOT 38-7		2.82000		$141,181		$   141,181		$   -		F1

		R318082		WEST ADDN. TO SHARYLAND E 6.17-S 9.24 LOT 38-7		6.17000		$88,821		$   88,191		$   (630)		A1		$88,191

		R318083		WEST ADDN. TO SHARYLAND S W 1.0-N 19.08 LOT 38-7		1.00000		$93,249		$   87,251		$   (5,998)		F1

		R318085		WEST ADDN. TO SHARYLAND S660'-E905' LOT 38-8		13.26000		$5,556		$   5,556		$   -		D6				Part Alton

		R318087		WEST ADDN. TO SHARYLAND N19.80 EXC E13.41 AC LOT 38-8		6.39000		$172,530		$   172,530		$   -		D6N

		R318098		WEST ADDN. TO SHARYLAND 39.2 AC LOT 38-11		39.20000						$   -		Weslaco

		R318124		WEST ADDN. TO SHARYLAND S 10.00 LOT 39-6		10.00000		$222,063		$   219,573		$   (2,490)		F1

		R318125		WEST ADDN. TO SHARYLAND-N351.29'-S1283'-W1240' LOT 39-6		10.00000						$   -		City

		R318126		WEST ADDN. TO SHARYLAND 0.50AC-S304.92' LOT 39-7		0.50000		$42,960		$   42,658		$   (302)		E1

		R318128		WEST ADDN. TO SHARYLAND E208'-W298'-N110.5'-S415.42'-LOT 39-7		0.53000		$50,655		$   50,135		$   (520)		A1		$50,135

		R318129		WEST ADDN. TO SHARYLAND E90.5'-W388.5'-N140'-S444.92' LOT 39-7		0.29000		$122		$   122		$   -		D6

		R318130		WEST ADDN. TO SHARYLAND N330'-S634.92' EXC 1.51AC IN VRS TR LOT 39-7		7.81000		$3,272		$   3,272		$   -		D6

		R318131		WEST ADDN. TO SHARYLAND E208'-W293'-N120'-S634.92' LOT 39-7		0.58000		$99,167		$   99,167		$   -		F1

		R318148		WEST ADDN. TO SHARYLAND S 9.6 LOT 39-10		9.60000		$4,022		$   4,022		$   -		D6

		R318172		WEST ADDN. TO SHARYLAND W 20.0 LOT 39-11		20.00000						$   -		McAllen

		R318207		WEST ADDN. TO SHARYLAND W 161.9' - E 405.55'- NE CORNER LOT 40-7		0.27000		$83,693		$   82,706		$   (987)		F1

		R318215		WEST ADDN. TO SHARYLAND N315'-W363'-E660' LOT 40-8		1.96000		$183,277		$   181,738		$   (1,539)		F1

		R318226		WEST ADDN. TO SHARYLAND 1.50 AC-IMPS-E165'-W330' LOT 40-10		1.50000						$   -		Church

		R318227		WEST ADDN. TO SHARYLAND 2 AC-W 10-E 20 LOT 40-10		2		$108,743		$   114,378		$   5,635		E1

		R318228		WEST ADDN. TO SHARYLAND 8 AC-W 10-E 20 LOT 40-10		8.00000		$2,200		$2,200 		$   2,200		D9

		R318240		WEST ADDN. TO SHARYLAND E235'-N115' LOT 40-10		0.41000		$133,375		$133,375 		$   133,375		F5

		R318248		WEST ADDN TO SHARYLAND E10AC-W20' LT 40-10 10AC		10		$270,000		$270,000 		$   270,000		D9N

		R318267		WEST ADDN. TO SHARYLAND E 10AC-W 17.62AC EXC 2AC LOT 40-12		8.00000		$216,000		$216,000 		$   216,000		C2

		R318268		WEST ADDN TO SHARYLAND W 152.25'-E 902.5'-N 572.22' LOT 40-12 2AC		1.40000		$57,913		$   63,178		$   5,265		A1		$63,178

		R318269		WEST ADDN. TO SHARYLAND E 10.59-W 28.53 LOT 40-12		10.59000		$4,437		$   4,437		$   -		D6

		R318275		WEST ADDN. TO SHARYLAND N400'-S1280'-W400' LOT 41-2		3.68000		$62,582		$   62,582		$   -		F1

		R318276		WEST ADDN. TO SHARYLAND 35.42 AC LOT 41-2		35.42000		$14,841		$   14,841		$   -		D6

		R318280		WEST ADDN. TO SHARYLAND .50 AC E268.95'-W990' LOT 41-3		0.50000		$21,537		$   21,537		$   -		E1

		R318282		WEST ADDN. TO SHARYLAND E10AC LOT 41-3		9.40000		$4,863		$   4,863		$   -		D6

		R318295		WEST ADDN. TO SHARYLAND 5.24 AC-E 28.65 LOT 41-9		5.24000		$15,720		$   15,720		$   -		C2

		R318296		WEST ADDN. TO SHARYLAND 18 AC-E 28.65 LOT 41-9		18.00000		$54,000		$   54,000		$   -		D6N

		R318297		WEST ADDN. TO SHARYLAND W200'-E395' S430' LOT 41-9		1.84000		$134,149		$   121,417		$   (12,732)		C2

		R318298		WEST ADDN. TO SHARYLAND 3.41 AC-20.65 AC LOT 41-9		3.41000		$10,230		$   10,230		$   -		C2

		R318300		WEST ADDN. TO SHARYLAND W660' & S700'-E660' LOT 41-10		30.61000						$   -		City

		R318302		Dropped From Appraisal Roles								$   -

		R318304		WEST ADDN. TO SHARYLAND LOT 41-10 S167.4'-N476.9'-E660'		2.42		$216,126		$   215,379		$   (747)		F1

		R318305		WEST ADDN. TO SHARYLAND S 78'-N 210'-E 660' LOT 41-10		1.16		$61,690		$   61,690		$   -		C2

		R318307		WEST ADDN. TO SHARYLAND SW COR .50-W19.86AC -LT 41-12		0.50000		$84,158		$   82,819		$   (1,339)		A1		$84,158

		R318339		WEST ADDN. TO SHARYLAND N353'-W1190' LOT 42-6		9.64000		$91,580		$   91,580		$   -		D6N

		R318341		WEST ADDN. TO SHARYLAND S650' LOT 42-6;107-ALTON		18.50000		$7,752		$   7,752		$   -		D6

		R318342		WEST ADDN. TO SHARYLAND LT 42-6 E80'-S158.5'-N670'		0.28000						$   -		Hidalgo County

		R318343		WEST ADDN. TO SHARYLAND LT 42-6 W216.76'-E296.76'- S158.5'-N670'		0.79000		$47,376		$   45,892		$   (1,484)		F1

		R318346		WEST ADDN. TO SHARYLAND W 678.08'-S 158.5'-N 670' LOT 42-6		2.10000		$43,152		$47,075 		$   47,075		A2		$47,075 

		R318347		Dropped From Appraisal Roles								$   -

		R318351		WEST ADDN. TO SHARYLAND S385'-W425'-E665' LOT 42-8		3.62000		$113,581		$   113,581		$   -		C2

		R318406		WEST ADDN. TO SHARYLAND-N 1/2-N529.5'-S838.5'-W317' LOT 42-9		1.78000		$150,249		$   149,543		$   (706)		A1		$150,249

		R318411		WEST ADDN. TO SHARYLAND E5AC-S10AC LOT 42-10		5.00000		$135,000		$   135,000		$   -		C2

		R318412		WEST ADDN. TO SHARYLAND S10AC-N20AC LOT 42-10		10.00000		$463,334		$   463,334		$   -		F1

		R318413		WEST ADDN. TO SHARYLAND LT 42-10 WAS W 5AC-S 10AC		5.00000						$   -		City as Trustee

		R318415		WEST ADDN. TO SHARYLAND N 10.0 AC LOT 42-10		10.00000		$6,290		$   6,290		$   -		D4

		R318432		WEST ADDN TO SHARYLAND S220' LOT 43-6		6.01000		$73,721		$   72,648		$   (1,073)		A1		$72,648 

		R318433		WEST ADDN TO SHARYLAND BNG AN IRR TR N656.79'E1190' LOT 43-6		8.79000		$3,683		$   3,683		$   -		D6

		R318434		WEST ADDN. TO SHARYLAND 4.96AC BNG AN IRR TR N557.80-W516' LOT 43-6 17.89AC BNG E660' EXC W300'-N270' LOT 44-5 15.29AC BNG W 515.45' LOT 44-6		38.14000		$89,101		$   89,101		$   -		E1

		R318435		WEST ADDN. TO SHARYLAND 1.36-1.64-N-C LOT 43-6		1.36000		$374		$   374		$   -		D9

		R318436		WEST ADDN. TO SHARYLAND N19.70AC LOT 43-8		19.79000		$5,418		$   5,418		$   -		D9

		R318437		WEST ADDN. TO SHARYLAND E 10-S 20 AC L0T 43-8		10.00000						$   -		City

		R318489		WEST ADDN. TO SHARYLAND 1.50AC-NE COR-E623.7'-W1140' AN IRR LOT 44-6		1.50000		$71,533		$   70,109		$   (1,424)		A1		$   70,109

		R318490		WEST ADDN. TO SHARYLAND E623.7'-W1140' AN IRR TR EXC 1.50AC LOT 44-6		17.67000		$4,859		$   4,859		$   -		D9

		R318602		WEST ADDN. TO SHARYLAND W660'-S990' LOT 45-6		15.00000		$852,683		$   852,683		$   -		F1

		R318603		WEST ADDN TO SHARYLAND S300'-N660'-E304'-W1240' LOT 45-6		2.10000		$48,544		$   48,544		$   -		F1

		R318750		WEST ADDN. TO SHARYLAND W 16.10 AC LT 40-11		14.85		$4,084		$   4,084		$   -		D9

		R341899		ALTON NORTHWEST ALL LOTS 3 THRU 8 BLK 1		2.22200		$892,738		$   892,738		$   -		F1

		R457803		BODINE-BIRDWELL #2 LOT A		9.77000		$4,094		$   4,094		$   -		D6

		R504327		WEST ADDN. TO SHARYLAND N10AC-S20.0AC FT 38-7		9.32000		$88,540		$   88,540		$   -		D3N

		R511688		JOHN H SHARY W384'-N119.94'-S595.71' LOT 413		1.00000		$252,180		$   250,209		$   (1,971)		F4

		R512315		JOHN H SHARY-S172.86'-N1013.29'-W1260' LOT 432 & 40' X 172.86' ABND C/R/W E OF LOT 432		5.16		$1,851		$   2,053		$   202		D6

		R514992		JOHN H SHARY 0.25AC-MIDDLE OF TR-FOR IMPS-E178'-W745.73'-LOT 413		0.25000		$15,795		$   15,795		$   -		F1

		R521772		JOHN H SHARY-W381.67'-N114.81'-S825.31' LOT 413		0.95000		$183,894		$   182,262		$   (1,632)		F1

		R521956		ALTON ORIGINAL TOWNSITE LOT 3 & 4 BLK 16		0.15209		$26,500		$   26,500		$   -		C1

		R523681		WEST ADDN. TO SHARYLAND-N588.71'-S931.71'-W1240' LOT 39-6		16.75000						$   -		City

		R534712		JOHN H SHARY S247.19'-N592.90'-LOT 432		5.66		$70,750		$   70,750		$   -		D6N

		R539852		JOHN H SHARY S172.85'-N345.71' EXC E 0.50AC FOR IMP-LOT 432		4.5		$123,512		$   112,500		$   (11,012)		C2

		R554633		WEST ADDN TO SHARYLAND 0.50AC FOR IMPS-SE COR N219.64'-S659.6'-E1190' LOT 43-6		0.50000		$23,658		$   23,617		$   (41)		E1

		R558428		JOHN H SHARY N50-'S490.27'-E410' LOT 431		0.94000		$20,618		$   20,618		$   -		C2

		R563852		WEST ADDN TO SHARYLAND N219.64'-S659.6'-E1190'		5.91000		$2,476		$   2,476		$   -		D6

		R574073		WEST ADDN TO SHARYLAND BEING AN IRR TR-W1240'-S156.65'-N453.65' LOT 38-6		4.52000		$112,665		$   112,665		$   -		A1		$112,665

		R582487		WEST ADDN TO SHARYLAND N219.97'-S439.97' LOT 43-6		6.01000		$57,095		$   57,095		$   -		D6N

		R583132		JOHN H SHARY LOT 413 N268'-W375.42' A/K/A TRS 9 & 10		1.64000		$85,739		$   85,739		$   -		C2

		R588312		WEST ADDN TO SHARYLAND S351.29'-W1240'-LOT 38-6		10.00000		$40,643		$   39,998		$   (645)		E1

		R590002		ALTON NORTHWEST LOTS 1-2 BLK 5 & 0.48AC		1.0500000		$11,256		$   11,256		$   -		C2

		R643899		WEST ADDN. TO SHARYLAND W220'-E540'-N104.12'-S739.12' LOT 38-6		0.79000		$22,829		$   22,829		$   -		C2

		R654493		WEST ADDN. TO SHARYLAND W10AC-S20AC LOT 43-8		10.00000		$2,750		$   2,750		$   -		D9

		R688986		WEST ADDN. TO SHARYLAND - SMS, E580'-W1240'-S990' LOT 45-6		10.32000		$24,510		$   24,510		$   -		E1

		R691308		TAURUS ESTATES #13 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691309		TAURUS ESTATES #13 LOT 2		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691310		TAURUS ESTATES #13 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691311		TAURUS ESTATES #13 LOT 4		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691312		TAURUS ESTATES #13 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691313		TAURUS ESTATES #13 LOT 6		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691314		TAURUS ESTATES #13 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691315		TAURUS ESTATES #13 LOT 8		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691316		TAURUS ESTATES #13 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691317		TAURUS ESTATES #13 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691318		TAURUS ESTATES #13 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691319		TAURUS ESTATES #13 LOT 12		0.14578		$   19,492		$   21,658		$   2,166		C1

		R691320		TAURUS ESTATES #13 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691321		TAURUS ESTATES #13 LOT 14		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691322		TAURUS ESTATES #13 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691323		TAURUS ESTATES #13 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691324		TAURUS ESTATES #13 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691325		TAURUS ESTATES #13 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691326		TAURUS ESTATES #13 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691327		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691328		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691329		TAURUS ESTATES #13 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691330		TAURUS ESTATES #13 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691331		TAURUS ESTATES #13 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691332		TAURUS ESTATES #13 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691333		TAURUS ESTATES #13 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691334		TAURUS ESTATES #13 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R691339		TAURUS ESTATES #13 LOT 32		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691340		TAURUS ESTATES #13 LOT 33		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691341		TAURUS ESTATES #13 LOT 34		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691342		TAURUS ESTATES #13 LOT 35		0.14578		$14,002		$   22,225		$   8,223		C1

		R691343		TAURUS ESTATES #13 LOT 36		0.14578		$14,002		$   22,225		$   8,223		C1

		R691347		TAURUS ESTATES #13 LOT 40		0.14578		$14,002		$   22,225		$   8,223		C1

		R691348		TAURUS ESTATES #13 LOT 41		0.14578		$14,002		$   22,225		$   8,223		C1

		R691349		TAURUS ESTATES #13 LOT 42		0.14578		$14,002		$   22,225		$   8,223		C1

		R691350		TAURUS ESTATES #13 LOT 43		0.14578		$14,002		$   22,225		$   8,223		C1

		R691351		TAURUS ESTATES #13 LOT 44		0.14578		$14,002		$   22,225		$   8,223		C1

		R691352		TAURUS ESTATES #13 LOT 45		0.14578		$14,002		$   22,225		$   8,223		C1

		R691353		TAURUS ESTATES #13 LOT 46		0.14578		$14,002		$   22,225		$   8,223		C1

		R691354		TAURUS ESTATES #13 LOT 47		0.14578		$14,002		$   22,225		$   8,223		C1

		R691355		TAURUS ESTATES #13 LOT 48		0.14578		$14,002		$   22,225		$   8,223		C1

		R691356		TAURUS ESTATES #13 LOT 49		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691357		TAURUS ESTATES #13 LOT 50		0.14578		$14,002		$   22,225		$   8,223		C1

		R691358		TAURUS ESTATES #13 LOT 51		0.14578		$14,002		$   22,225		$   8,223		C1

		R691359		TAURUS ESTATES #13 LOT 52		0.14578		$14,002		$   22,225		$   8,223		C1

		R691365		TAURUS ESTATES #13 LOT 58		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691367		TAURUS ESTATES #13 LOT 60		0.14578		$14,002		$   22,225		$   8,223		C1

		R691368		TAURUS ESTATES #13 LOT 61		0.14578		$14,002		$   22,225		$   8,223		C1

		R691370		TAURUS ESTATES #13 LOT 63		0.14578		$14,002		$   22,225		$   8,223		C1

		R691371		TAURUS ESTATES #13 LOT 64		0.14578		$14,002		$   22,225		$   8,223		C1

		R691374		TAURUS ESTATES #13 LOT 67		0.14578		$14,002		$   22,225		$   8,223		C1

		R691375		TAURUS ESTATES #13 LOT 68		0.14578		$14,002		$   22,225		$   8,223		C1

		R691376		TAURUS ESTATES #13 LOT 69		0.14578		$14,002		$   22,225		$   8,223		C1

		R691377		TAURUS ESTATES #13 LOT 70		0.14578		$14,002		$   22,225		$   8,223		C1

		R691378		TAURUS ESTATES #13 LOT 71		0.14578		$14,002		$   22,225		$   8,223		C1

		R691379		TAURUS ESTATES #13 LOT 72		0.14578		$14,002		$   22,225		$   8,223		C1

		R691381		TAURUS ESTATES #13 LOT 74		0.14578		$14,002		$   22,225		$   8,223		C1

		R691382		TAURUS ESTATES #13 LOT 75		0.14578		$14,002		$   22,225		$   8,223		C1

		R691383		TAURUS ESTATES #13 LOT 76		0.14578		$14,002		$   22,225		$   8,223		C1

		R691384		TAURUS ESTATES #13 LOT 77		0.14578		$14,002		$   22,225		$   8,223		C1

		R691385		TAURUS ESTATES #13 LOT 78		0.14578		$14,002		$   22,225		$   8,223		C1

		R691386		TAURUS ESTATES #13 LOT 79		0.14578		$14,002		$   22,225		$   8,223		C1

		R691387		TAURUS ESTATES #13 LOT 80		0.14578		$14,002		$   22,225		$   8,223		C1

		R691390		TAURUS ESTATES #13 LOT 83		0.14578		$14,002		$   22,225		$   8,223		C1

		R691391		TAURUS ESTATES #13 LOT 84		0.14578		$14,002		$   22,225		$   8,223		C1

		R691392		TAURUS ESTATES #13 LOT 85		0.14578		$14,002		$   22,225		$   8,223		C1

		R691393		TAURUS ESTATES #13 LOT 86		0.14578		$14,002		$   22,225		$   8,223		C1

		R691394		TAURUS ESTATES #13 LOT 87		0.14578		$14,002		$   22,225		$   8,223		C1

		R691397		TAURUS ESTATES #13 LOT 90		0.14011		$   19,224		$   21,361		$   2,137		C1

		R691398		TAURUS ESTATES #13 LOT 91		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691399		TAURUS ESTATES #13 LOT 92		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691400		TAURUS ESTATES #13 LOT 93		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691401		TAURUS ESTATES #13 LOT 94		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691402		TAURUS ESTATES #13 LOT 95		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691403		TAURUS ESTATES #13 LOT 96		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691404		TAURUS ESTATES #13 LOT 97		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691405		TAURUS ESTATES #13 LOT 98		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691406		TAURUS ESTATES #13 LOT 99		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691407		TAURUS ESTATES #13 LOT 100		0.14578		$   18,919		$   21,021		$   2,102		C1

		R696496		ALTON NORTHWEST - BNG AN 40' X 209.5' ALONG THE EAST LINE OF LOT 1 BLK 5		0.1900000		$   2,037		$   2,037		$   -		C2

		R709040		TAURUS ESTATES #15 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R709367		TAURUS ESTATES #16 LOT 1		0.31905		$   43,779		$   43,779		$   -		C1

		R710129		TAURUS ESTATES #15 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710131		TAURUS ESTATES #15 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710133		TAURUS ESTATES #15 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710135		TAURUS ESTATES #15 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710136		TAURUS ESTATES #15 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710137		TAURUS ESTATES #15 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710138		TAURUS ESTATES #15 LOT 12		0.14206		$   19,492		$   21,658		$   2,166		c1

		R710139		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710140		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710141		TAURUS ESTATES #15 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710142		TAURUS ESTATES #15 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710143		TAURUS ESTATES #15 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710144		TAURUS ESTATES #15 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710145		TAURUS ESTATES #15 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710146		TAURUS ESTATES #15 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710147		TAURUS ESTATES #15 LOT 21		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710148		TAURUS ESTATES #15 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710149		TAURUS ESTATES #15 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710150		TAURUS ESTATES #15 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710151		TAURUS ESTATES #15 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710152		TAURUS ESTATES #15 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710153		TAURUS ESTATES #15 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R710154		TAURUS ESTATES #15 LOT 29		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710155		TAURUS ESTATES #15 LOT 28		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710156		TAURUS ESTATES #15 LOT 30		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710159		TAURUS ESTATES #15 LOT 33		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710160		TAURUS ESTATES #15 LOT 34		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710161		TAURUS ESTATES #15 LOT 35		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710162		TAURUS ESTATES #15 LOT 36		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710163		TAURUS ESTATES #15 LOT 37		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710164		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710165		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710166		TAURUS ESTATES #15 LOT 40		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710167		TAURUS ESTATES #15 LOT 41		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710169		TAURUS ESTATES #15 LOT 43		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710170		TAURUS ESTATES #15 LOT 44		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710171		TAURUS ESTATES #15 LOT 45		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710173		TAURUS ESTATES #15 LOT 47		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710175		TAURUS ESTATES #15 LOT 49		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710176		TAURUS ESTATES #15 LOT 50		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710177		TAURUS ESTATES #15 LOT 51		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710178		TAURUS ESTATES #15 LOT 52		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710179		TAURUS ESTATES #15 LOT 53		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710180		TAURUS ESTATES #15 LOT 54		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710181		TAURUS ESTATES #15 LOT 55		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710182		TAURUS ESTATES #15 LOT 56		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710183		TAURUS ESTATES #15 LOT 57		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710185		TAURUS ESTATES #15 LOT 59		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710187		TAURUS ESTATES #15 LOT 61		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710189		TAURUS ESTATES #15 LOT 63		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710190		TAURUS ESTATES #15 LOT 64		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710191		TAURUS ESTATES #15 LOT 65		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710192		TAURUS ESTATES #15 LOT 66		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710193		TAURUS ESTATES #15 LOT 67		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710194		TAURUS ESTATES #15 LOT 68		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710195		TAURUS ESTATES #15 LOT 69		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710196		TAURUS ESTATES #15 LOT 70		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710197		TAURUS ESTATES #15 LOT 71		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710198		TAURUS ESTATES #15 LOT 72		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710199		TAURUS ESTATES #15 LOT 73		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710201		TAURUS ESTATES #15 LOT 75		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710202		TAURUS ESTATES #15 LOT 76		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710203		TAURUS ESTATES #15 LOT 77		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710204		TAURUS ESTATES #15 LOT 78		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710205		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710206		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710207		TAURUS ESTATES #15 LOT 81		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710208		TAURUS ESTATES #15 LOT 82		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710209		TAURUS ESTATES #15 LOT 83		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710210		TAURUS ESTATES #15 LOT 84		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710211		TAURUS ESTATES #15 LOT 85		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710212		TAURUS ESTATES #15 LOT 86		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710213		TAURUS ESTATES #15 LOT 87		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710214		TAURUS ESTATES #15 LOT 88		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710215		TAURUS ESTATES #15 LOT 89		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710216		TAURUS ESTATES #15 LOT 90		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710218		TAURUS ESTATES #15 LOT 92		0.14263		$   19,571		$   21,746		$   2,175		C1

		R710219		TAURUS ESTATES #15 LOT 93		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710220		TAURUS ESTATES #15 LOT 94		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710221		TAURUS ESTATES #15 LOT 95		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710222		TAURUS ESTATES #15 LOT 96		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710223		TAURUS ESTATES #15 LOT 97		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710224		TAURUS ESTATES #15 LOT 98		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710225		TAURUS ESTATES #15 LOT 99		0.14270		$   19,058		$   21,175		$   2,117		C1

		R710226		TAURUS ESTATES #15 LOT 100		0.23099		$   31,695		$   35,217		$   3,522		C1

		R710268		LOS EJIDOS LOT 1		0.14011		$12,108		$   20,140		$   8,032		C1

		R710269		TAURUS ESTATES #16 LOT 2		0.28500		$   40,950		$   40,950		$   -		C1

		R710270		TAURUS ESTATES #16 LOT 3		0.26000		$   36,540		$   36,540		$   -		C1

		R710271		TAURUS ESTATES #16 LOT 4		0.21300		$   28,980		$   28,980		$   -		C1

		R710272		TAURUS ESTATES #16 LOT 5		0.21300		$   28,980		$   28,980		$   -		C1

		R710273		TAURUS ESTATES #16 LOT 6		0.21300		$   28,980		$   28,980		$   -		C1

		R710274		TAURUS ESTATES #16 LOT 7		0.21300		$   28,980		$   28,980		$   -		C1

		R710275		TAURUS ESTATES #16 LOT 8		0.21300		$   28,980		$   28,980		$   -		C1

		R710276		TAURUS ESTATES #16 LOT 9		0.21300		$   28,980		$   28,980		$   -		C1

		R710277		TAURUS ESTATES #16 LOT 10		0.21300		$   28,980		$   28,980		$   -		C1

		R710278		TAURUS ESTATES #16 LOT 11		0.23694		$   32,511		$   32,511		$   -		C1

		R710279		TAURUS ESTATES #16 LOT 12		0.34382		$   47,178		$   47,178		$   -		C1

		R710280		TAURUS ESTATES #16 LOT 13		0.21377		$   29,333		$   29,333		$   -		C1

		R710281		TAURUS ESTATES #16 LOT 14		0.21300		$   28,980		$   28,980		$   -		C1

		R710282		TAURUS ESTATES #16 LOT 15		0.23409		$   32,121		$   32,121		$   -		C1

		R710295		TAURUS ESTATES #16 LOT 28		0.28673		$   39,344		$   39,344		$   -		C1

		R710296		TAURUS ESTATES #16 LOT 29		0.22929		$   31,462		$   31,462		$   -		C1

		R710297		TAURUS ESTATES #16 LOT 30		0.21300		$   28,980		$   28,980		$   -		C1

		R710298		TAURUS ESTATES #16 LOT 31		0.22929		$   31,462		$   31,462		$   -		C1

		R710299		TAURUS ESTATES #16 LOT 32		0.22929		$   31,462		$   31,462		$   -		C1

		R710300		TAURUS ESTATES #16 LOT 33		0.21300		$   28,980		$   28,980		$   -		C1

		R710301		TAURUS ESTATES #16 LOT 34		0.22929		$   31,462		$   31,462		$   -		C1

		R710302		TAURUS ESTATES #16 LOT 35		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710303		TAURUS ESTATES #16 LOT 36		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710304		TAURUS ESTATES #16 LOT 37		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710305		TAURUS ESTATES #16 LOT 38		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710306		TAURUS ESTATES #16 LOT 39		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710307		TAURUS ESTATES #16 LOT 40		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710308		TAURUS ESTATES #16 LOT 41		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710309		TAURUS ESTATES #16 LOT 42		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710310		TAURUS ESTATES #16 LOT 43		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710311		TAURUS ESTATES #16 LOT 44		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710312		TAURUS ESTATES #16 LOT 45		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710313		TAURUS ESTATES #16 LOT 46		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710314		TAURUS ESTATES #16 LOT 47		0.32562		$   44,680		$   201,574		$   156,894		B2

		R710349		LOS EJIDOS LOT 2		0.14731		$12,731		$   21,176		$   8,445		C1

		R710351		LOS EJIDOS LOT 3		0.14731		$12,731		$   21,176		$   8,445		C1

		R710353		LOS EJIDOS LOT 4		0.14731		$12,731		$   21,176		$   8,445		C1

		R710355		LOS EJIDOS LOT 5		0.14731		$12,731		$   21,176		$   8,445		C1

		R710357		LOS EJIDOS LOT 6		0.14731		$12,731		$   21,176		$   8,445		C1

		R710359		LOS EJIDOS LOT 7		0.14731		$12,731		$   21,176		$   8,445		C1

		R710361		LOS EJIDOS LOT 8		0.14731		$12,731		$   21,176		$   8,445		C1

		R710363		LOS EJIDOS LOT 9		0.14731		$12,731		$   21,176		$   8,445		C1

		R710365		LOS EJIDOS LOT 10		0.14731		$12,731		$   21,176		$   8,445		C1

		R710367		LOS EJIDOS LOT 11		0.14731		$12,731		$   21,176		$   8,445		C1

		R710369		LOS EJIDOS LOT 12		0.14731		$12,731		$   21,176		$   8,445		C1

		R710371		LOS EJIDOS LOT 13		0.14731		$12,731		$   21,176		$   8,445		C1

		R710377		LOS EJIDOS LOT 16		0.18712		$26,083		$   26,898		$   815		C1

		R710379		LOS EJIDOS LOT 17		0.17720		$24,701		$   25,473		$   772		C1

		R710383		LOS EJIDOS LOT 19		0.14897		$20,765		$   21,414		$   649		C1

		R710393		LOS EJIDOS LOT 24		0.14206		$12,277		$   20,420		$   8,143		C1

		R710395		LOS EJIDOS LOT 25		0.14233		$12,301		$   20,460		$   8,159		C1

		R710397		LOS EJIDOS LOT 26		0.14233		$12,301		$   20,460		$   8,159		C1

		R710399		LOS EJIDOS LOT 27		0.14233		$12,301		$   20,460		$   8,159		C1

		R710401		LOS EJIDOS LOT 28		0.14233		$12,301		$   20,460		$   8,159		C1

		R710403		LOS EJIDOS LOT 29		0.14233		$12,301		$   20,460		$   8,159		C1

		R710405		LOS EJIDOS LOT 30		0.14233		$12,301		$   20,460		$   8,159		C1

		R710407		LOS EJIDOS LOT 31		0.14233		$12,301		$   20,460		$   8,159		C1

		R710409		LOS EJIDOS LOT 32		0.14233		$12,301		$   20,460		$   8,159		C1

		R710410		LOS EJIDOS LOT 33		0.14233		$12,301		$   20,460		$   8,159		C1

		R710411		LOS EJIDOS LOT 34		0.14233		$12,301		$   20,460		$   8,159		C1

		R710412		LOS EJIDOS LOT 35		0.14233		$12,301		$   20,460		$   8,159		C1

		R710413		LOS EJIDOS LOT 36		0.14233		$12,301		$   20,460		$   8,159		C1

		R710414		LOS EJIDOS LOT 37		0.14206		$12,277		$   20,420		$   8,143		C1

		R710415		LOS EJIDOS LOT 38		0.14727		$12,727		$   21,170		$   8,443		C1

		R710416		LOS EJIDOS LOT 39		0.14233		$12,301		$   20,460		$   8,159		C1

		R710417		LOS EJIDOS LOT 40		0.14233		$12,301		$   20,460		$   8,159		C1

		R710418		LOS EJIDOS LOT 41		0.14233		$12,301		$   20,460		$   8,159		C1

		R710419		LOS EJIDOS LOT 42		0.14233		$12,301		$   20,460		$   8,159		C1

		R710420		LOS EJIDOS LOT 43		0.14233		$12,301		$   20,460		$   8,159		C1

		R710421		LOS EJIDOS LOT 44		0.14233		$12,301		$   20,460		$   8,159		C1

		R710422		LOS EJIDOS LOT 45		0.14233		$12,301		$   20,460		$   8,159		C1

		R710423		LOS EJIDOS LOT 46		0.14233		$12,301		$   20,460		$   8,159		C1

		R710424		LOS EJIDOS LOT 47		0.14233		$12,301		$   20,460		$   8,159		C1

		R710425		LOS EJIDOS LOT 48		0.14233		$12,301		$   20,460		$   8,159		C1

		R710426		LOS EJIDOS LOT 49		0.14233		$12,301		$   20,460		$   8,159		C1

		R710427		LOS EJIDOS LOT 50		0.14233		$12,301		$   20,460		$   8,159		C1

		R710428		LOS EJIDOS LOT 51		0.14727		$20,528		$   21,170		$   642		C1

		R710429		LOS EJIDOS LOT 52		0.14727		$12,727		$   21,170		$   8,443		C1

		R710433		LOS EJIDOS LOT 56		0.14731		$20,534		$   21,176		$   642		C1

		R710434		LOS EJIDOS LOT 57		0.14731		$12,731		$   21,176		$   8,445		C1

		R710435		LOS EJIDOS LOT 58		0.14731		$12,731		$   21,176		$   8,445		C1

		R710436		LOS EJIDOS LOT 59		0.14731		$12,731		$   21,176		$   8,445		C1

		R710437		LOS EJIDOS LOT 60		0.14731		$12,731		$   21,176		$   8,445		C1

		R710438		LOS EJIDOS LOT 61		0.14731		$12,731		$   21,176		$   8,445		C1

		R710439		LOS EJIDOS LOT 62		0.14731		$12,731		$   21,176		$   8,445		C1

		R710440		LOS EJIDOS LOT 63		0.14731		$12,731		$   21,176		$   8,445		C1

		R710441		LOS EJIDOS LOT 64		0.14731		$12,731		$   21,176		$   8,445		C1

		R710442		LOS EJIDOS LOT 65		0.14727		$12,727		$   21,170		$   8,443		C1

		R710443		LOS EJIDOS LOT 66		0.14727		$12,727		$   21,170		$   8,443		C1

		R710444		LOS EJIDOS LOT 67		0.14731		$12,731		$   21,176		$   8,445		C1

		R710445		LOS EJIDOS LOT 68		0.14731		$12,731		$   21,176		$   8,445		C1

		R710446		LOS EJIDOS LOT 69		0.14731		$12,731		$   21,176		$   8,445		C1

		R710447		LOS EJIDOS LOT 70		0.14731		$12,731		$   21,176		$   8,445		C1

		R710448		LOS EJIDOS LOT 71		0.14731		$12,731		$   21,176		$   8,445		C1

		R710449		LOS EJIDOS LOT 72		0.14731		$12,731		$   21,176		$   8,445		C1

		R710450		LOS EJIDOS LOT 73		0.14731		$12,731		$   21,176		$   8,445		C1

		R710451		LOS EJIDOS LOT 74		0.14731		$12,731		$   21,176		$   8,445		C1

		R710452		LOS EJIDOS LOT 75		0.14731		$12,731		$   21,176		$   8,445		C1

		R710453		LOS EJIDOS LOT 76		0.14731		$12,731		$   21,176		$   8,445		C1

		R710454		LOS EJIDOS LOT 77		0.14731		$12,731		$   21,176		$   8,445		C1

		R710455		LOS EJIDOS LOT 78		0.14731		$12,731		$   21,176		$   8,445		C1

		R710456		LOS EJIDOS LOT 79		0.14731		$12,731		$   21,176		$   8,445		C1

		R712582		ALTON INDUSTRIAL PARK LOT 1		2.00071						$   -		City

		R712584		ALTON INDUSTRIAL PARK LOT 2		2.00071						$   -		City

		R712585		ALTON INDUSTRIAL PARK LOT 3		1.88935						$   -		City

		R712586		ALTON INDUSTRIAL PARK LOT 4		1.88935						$   -		City

		R712587		ALTON INDUSTRIAL PARK LOT 5		1.60168						$   -		City

		R712588		ALTON INDUSTRIAL PARK LOT 6		2.02994						$   -		City

		R712589		ALTON INDUSTRIAL PARK LOT 7		1.88935						$   -		City

		R712590		ALTON INDUSTRIAL PARK LOT 8		1.88935						$   -		City

		R712591		ALTON INDUSTRIAL PARK LOT 9		1.58953						$   -		City

		R726088		ALTON NORTHWEST CONDOS UNIT A				$222,679		$   226,648		$   3,969		F1

		R726089		ALTON NORTHWEST CONDOS LOT B				$83,640		$   193,352		$   109,712		F1

		R726090		ALTON NORTHWEST CONDOS LOT C				$144,678		$   148,647		$   3,969		F1

		R726132		PALMASOLA LOT 31		0.5922176309		$55,464		$   55,464		$   -		F1

		R727433		WEST ADDN. TO SHARYLAND W165' LOT 40-10				$59,636		$   58,599		$   (1,037)		E1

		R732674		FERRO BLOCK LOT 1						$   1		$   1		C1

						788.24		$   18,508,114		$   21,286,887		$   4,112,150				1112147

														0.0601

				Value of Property In Zone             $  18,508,114

				Assessed Value Total Alton           $214,627,202

				% value of Property In Zone        6.2%

				Per Cent Residental in Zone        5.22 %






_1320218047.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		November 23, 2009

		Plan of Finance

				Site Area						723.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$18,508,114

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,475,157

				Estimated TIF Life						25				Years

		2009 Assessed Value of Zone Properties								$   18,509,114

		2008 City of Alton Assessment Grand Total								$   214,627,202

		Per Cent of Assessed Taxable in Zone								8.62%

		Per Cent 1-4 Single-family Residences Value in Zone								5.22%





Revenue

		

		Alton - TIF Reinvestment Zone																																		Alton - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		18,508,114				18,508,114						- 0		0.592850						- 0		0.519600								2009				2009

		2010		18,508,114		8,000,000		26,508,114		8,000,000				8,000,000		0.592850						8,000,000		0.519600								2010				2010

		2011		26,508,114		6,000,000		32,688,114		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.519600		40,529				86,771		2011				2011		86,771		86,771

		2012		32,688,114		14,750,000		47,880,614		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.519600		71,837				153,802		2012				2012		153,802		240,573

		2013		47,880,614		6,000,000		54,060,614		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.519600		148,804				318,586		2013				2013		318,586		559,158

		2014		54,060,614		19,600,000		61,785,614		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.519600		180,113				385,616		2014				2014		385,616		944,775

		2015		61,785,614		7,500,000		74,660,614		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.519600		219,248				469,405		2015				2015		469,405		1,414,179

		2016		74,660,614		12,500,000		82,385,614		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.519600		284,474				609,052		2016				2016		609,052		2,023,231

		2017		82,385,614		7,500,000		87,535,614		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.519600		323,610				692,840		2017				2017		692,840		2,716,071

		2018		87,535,614		5,000,000		92,685,614		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.519600		349,700				748,699		2018				2018		748,699		3,464,770

		2019		92,685,614		2,500,000		95,260,614		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.519600		375,791				804,558		2019				2019		804,558		4,269,328

		2020		95,260,614		5,000,000		98,118,432		79,610,318				79,610,318		0.592850		443,652				79,610,318		0.519600		388,836				832,487		2020				2020		832,487		5,101,815

		2021		98,118,432		2,500,000		101,061,985		82,553,871				82,553,871		0.592850		460,171				82,553,871		0.519600		403,314				863,484		2021				2021		863,484		5,965,300

		2022		101,061,985		5,000,000		104,093,845		85,585,731				85,585,731		0.592850		477,185				85,585,731		0.519600		418,226				895,411		2022				2022		895,411		6,860,711

		2023		104,093,845		2,500,000		107,216,660		88,708,546				88,708,546		0.592850		494,710				88,708,546		0.519600		433,586				928,296		2023				2023		928,296		7,789,007

		2024		107,216,660		- 0		110,433,160		91,925,046				91,925,046		0.592850		512,761				91,925,046		0.519600		449,406				962,167		2024				2024		962,167		8,751,174

		2025		110,433,160		- 0		113,746,155		95,238,041				95,238,041		0.592850		531,353				95,238,041		0.519600		465,701				997,055		2025				2025		997,055		9,748,229

		2026		113,746,155		- 0		117,158,540		98,650,426				98,650,426		0.592850		550,503				98,650,426		0.519600		482,485				1,032,989		2026				2026		1,032,989		10,781,218

		2027		117,158,540				120,673,296		102,165,182				102,165,182		0.592850		570,228				102,165,182		0.519600		499,773				1,070,001		2027				2027		1,070,001		11,851,218

		2028		120,673,296				124,293,495		105,785,381				105,785,381		0.592850		590,544				105,785,381		0.519600		517,579				1,108,123		2028				2028		1,108,123		12,959,341

		2029		124,293,495				128,022,299		109,514,185				109,514,185		0.592850		611,470				109,514,185		0.519600		535,919				1,147,389		2029				2029		1,147,389		14,106,731

		2030		128,022,299				131,862,968		113,354,854				113,354,854		0.592850		633,023				113,354,854		0.519600		554,810				1,187,833		2030				2030		1,187,833		15,294,564

		2031		131,862,968				135,818,857		117,310,743				117,310,743		0.592850		655,224				117,310,743		0.519600		574,267				1,229,491		2031				2031		1,229,491		16,524,055

		2032		135,818,857				139,893,423		121,385,309				121,385,309		0.592850		678,090				121,385,309		0.519600		594,308				1,272,398		2032				2032		1,272,398		17,796,452

		2033		139,893,423				144,090,226		125,582,112				125,582,112		0.592850		701,642				125,582,112		0.519600		614,950				1,316,592		2033				2033		1,316,592		19,113,045

																		725,901								636,212				1,362,112								1,362,112		20,475,157

						$   104,350,000												$   10,911,678								$   9,563,478

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,475,157

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,475,157								$   20,475,157





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.29%		$   10,911,678

		Hidalgo County		0.5196000		100%		0.5196000		46.71%		$   9,563,478

		TOTAL		1.1124500				1.1124500		100.00%		$   20,475,157

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000

		City of Alton - TIF Reinvestment Zone

		Projected Uses of Tax Increment

		Construction Completed Cost

						Year		Phase I		Admin		Total

						2006		$   -		12,500		0

						2007				2,500

						2008				2,500

						2009				2,500

						2010				2,500

						2011				2,500

						2012				2,500

						2013				2,500

						2014				2,500

						2015				2,500

						2016				2,500

						2017				2,500

						2018				2,500

						2019				2,500

								$0		$45,000		$0





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,475,157

		Total TIF Proceed Funds						$   20,475,157

		Total Sources of Funds						$   20,475,157

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Hydrants and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   2,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$   6,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$   2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$   3,500,000

				Municipal Facilities

				Library				$   1,500,000

				Public Safety Facilities

				Fire Station				$   1,250,000

				Street Lights				$   500,000

				Park Plan

				Quarry Project				$   3,000,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Economic Development Incentives				$   2,500,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   43,025,000

		Project Financing Surplus (Shortage)						$   (22,549,843)





ZoneProperty

		Quick Ref		Legal		Size		2009 Value		2010 Value				State Code		Residential

		R117638		City of Alton		3.22500

		R117639		ALTON NORTHWEST LOTS 1 & 2 BLK 1		0.63999		$   176,515		$   176,515		$   -		F1

		R117721		ALTON ORIGINAL TOWNSITE LOT 1 & 2 BLK 16		0.15209		$   26,500		$   26,500		$   -		C1

		R117722		ALTON ORIGINAL TOWNSITE LT 5 6 7 8 9 10 11&12 BLK16		0.60836		$   250,855		$   264,172		$   13,317		F1

		R117723		ALTON ORIGINAL TOWNSITE LOTS 13 & 14 BLK 16		0.15209		$   26,500		$   26,500		$   -		F1

		R253777		PALM LAKE ESTATES LOT 3A BEING THE LAKE (City of Alton)		7.42						$   -

		R267238		RANCHO GRANDE ESTATES LOT 1 BLK 1		0.42876		$   28,016		$   28,016		$   -		C1

		R267248		RANCHO GRANDE ESTATES LOT 2 BLK 2		0.56		$   36,719		$   36,719		$   -		C1

		R267250		RANCHO GRANDE ESTATES LOT 4 BLK 2		0.56		$   18,849		$   36,719		$   17,870		C1

		R267267		RANCHO GRANDE ESTATES LOT 3 BLK 3		0.56		$   18,849		$   36,719		$   17,870		C1

		R267283		RANCHO GRANDE ESTATES LOT 1 BLK 4		0.43799		$   28,519		$   30,995		$   2,476		F1

		R282236		JOHN H SHARY W252'-N345.71' LOT 403 2AC		2.00000		$   675,663		$   670,772		$   (4,891)		F1

		R282241		JOHN H SHARY E504'-N345.71' LOT 403		4.00000		$   349,286		$   349,286		$   -		F1

		R282242		JOHN H SHARY W252'-E1008'-N345.71' LOT 403		2.00000		$   200,672		$   208,345		$   7,673		A1		$208,345

		R282243		JOHN H SHARY W252'-E756'-N345.71' LOT 403		2.00000		$   108,900		$   108,900		$   -		C1

		R282308		JOHN H SHARY S655'-E494.58'-W1260' EXC E100'-S100 LOT 413		6.82000		$   12,038		$   2,858		$   (9,180)		D6

		R282309		JOHN H SHARY N668'-E494.58'-W1260' LOT 413		7.58000		$   298,352		$   290,069		$   (8,283)		E1

		R282312		JOHN H SHARY W388.7'-S266.2' LOT 413		1.97000		$   163,018		$   163,018		$   -		C2

		R282414		JOHN H SHARY E410'-N490.52'-S980.79' LOT 431		4.61000		$   95,355		$   121,509		$   26,154		C2

		R282416		JOHN H SHARY NE0.50AC FOR IMP-S440.52'- E410' LOT 431		0.50000		$   30,705		$   30,705		$   -		A1		$30,705

		R282418		JOHN H SHARY S440.52'-E410' LOT 431 EXC NE 0.50AC FOR IMPS		3.65000		$   90,557		$   96,444		$   5,887		C2

		R282421		JOHN H SHARY N10AC LOT 433		10.00000		$   4,190		$   4,190		$   -		D6

		R282425		JOHN H SHARY S134'-N403.48' LOT 433		4.94000		$   2,070		$   2,070		$   -		D6

		R282464		JOHN H SHARY S244' EXC S126'-W337' LOT 443		8.00000		$   217,569		$   215,903		$   (1,666)		E1

		R317994		WEST ADDN. TO SHARYLAND 0.45 AC-N 10AC LOT 37-6		0.45000						$   -		County

		R317997		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 20 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317998		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 15 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317999		WEST ADDN TO SHARYLAND S10AC LOT 37-6		9.46000		$688,970		$   688,970		$   -		F1

		R318001		WEST ADDN. TO SHARYLAND S165'-N660' EXC S100'-W250'-E330' LOT 37-6		4.13000		$211,283		$   211,283		$   -		C2

		R318002		WEST ADDN. TO SHARYLAND 0.50AC-4.77AC-N 5AC-S 10-N 20 LT 37-6		0.50000		$69,862		$   68,442		$   (1,420)		A1		$68,442 

		R318005		WEST ADDN TO SHARYLAND E136'-W421'-N210'-S540' LOT 37-7		5.21000		$102,525		$   143,204		$   40,679		E1

		R318008		WEST ADDN. TO SHARYLAND E363'-N120'-S660' LOT 37-7		1.00000		$5,072		$   5,072		$   -		D9

		R318009		WEST ADDN. TO SHARYLAND W285'-N160'-S540' LOT 37-7		1.05000		$69,002		$   69,002		$   -		A1		$69,002

		R318010		WEST ADDN. TO SHARYLAND N310'-S330'-E1230' AN IRR TR LOT 37-7		0.57000		$52,206		$   51,664		$   (542)		C2

		R318012		WEST ADDN TO SHARYLAND N660'-E849.08' EXC N475'-W209.08' LOT 37-7		10.59000		$1,230,404		$   1,165,518		$   (64,886)		E1

		R318028		WEST ADDN. TO SHARYLAND N330' LOT 37-11		9.50000		$321,256		$   321,256		$   -		F1

		R318071		WEST ADDN. TO SHARYLAND E248'-W1240'-N195'- LOT 38-6		1.00000		$77,370		$   77,263		$   (107)		A1		$77,263

		R318072		WEST ADDN TO SHARYLAND E248'-W992'-N195' LOT 38-6		1.00000		$83,729		$   82,275		$   (1,454)		A1		$82,275

		R318073		WEST ADDN TO SHARYLAND E248'-W496'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318074		WEST ADDN TO SHARYLAND W248'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318075		WEST ADDN TO SHARYLAND E248'-W744'-N195' LOT 38-6		1.00000		$419		$   419		$   -		D6

		R318076		WEST ADDN TO SHARYLAND AN IRR TRACT N283.71'-S635' LOT 38-6		7.65000						$   -		Church

		R318077		WEST ADDN. TO SHARYLAND W110'-E460'-N84.13'-S848.25' LT 38-6		0.21000		$26,521		$   25,872		$   (649)		A2		$   25,872

		R318081		WEST ADDN. TO SHARYLAND W405'-E1230'-S330' LOT 38-7		2.82000		$141,181		$   141,181		$   -		F1

		R318082		WEST ADDN. TO SHARYLAND E 6.17-S 9.24 LOT 38-7		6.17000		$88,821		$   88,191		$   (630)		A1		$88,191

		R318083		WEST ADDN. TO SHARYLAND S W 1.0-N 19.08 LOT 38-7		1.00000		$93,249		$   87,251		$   (5,998)		F1

		R318085		WEST ADDN. TO SHARYLAND S660'-E905' LOT 38-8		13.26000		$5,556		$   5,556		$   -		D6				Part Alton

		R318087		WEST ADDN. TO SHARYLAND N19.80 EXC E13.41 AC LOT 38-8		6.39000		$172,530		$   172,530		$   -		D6N

		R318098		WEST ADDN. TO SHARYLAND 39.2 AC LOT 38-11		39.20000						$   -		Weslaco

		R318124		WEST ADDN. TO SHARYLAND S 10.00 LOT 39-6		10.00000		$222,063		$   219,573		$   (2,490)		F1

		R318125		WEST ADDN. TO SHARYLAND-N351.29'-S1283'-W1240' LOT 39-6		10.00000						$   -		City

		R318126		WEST ADDN. TO SHARYLAND 0.50AC-S304.92' LOT 39-7		0.50000		$42,960		$   42,658		$   (302)		E1

		R318128		WEST ADDN. TO SHARYLAND E208'-W298'-N110.5'-S415.42'-LOT 39-7		0.53000		$50,655		$   50,135		$   (520)		A1		$50,135

		R318129		WEST ADDN. TO SHARYLAND E90.5'-W388.5'-N140'-S444.92' LOT 39-7		0.29000		$122		$   122		$   -		D6

		R318130		WEST ADDN. TO SHARYLAND N330'-S634.92' EXC 1.51AC IN VRS TR LOT 39-7		7.81000		$3,272		$   3,272		$   -		D6

		R318131		WEST ADDN. TO SHARYLAND E208'-W293'-N120'-S634.92' LOT 39-7		0.58000		$99,167		$   99,167		$   -		F1

		R318148		WEST ADDN. TO SHARYLAND S 9.6 LOT 39-10		9.60000		$4,022		$   4,022		$   -		D6

		R318172		WEST ADDN. TO SHARYLAND W 20.0 LOT 39-11		20.00000						$   -		McAllen

		R318207		WEST ADDN. TO SHARYLAND W 161.9' - E 405.55'- NE CORNER LOT 40-7		0.27000		$83,693		$   82,706		$   (987)		F1

		R318215		WEST ADDN. TO SHARYLAND N315'-W363'-E660' LOT 40-8		1.96000		$183,277		$   181,738		$   (1,539)		F1

		R318226		WEST ADDN. TO SHARYLAND 1.50 AC-IMPS-E165'-W330' LOT 40-10		1.50000						$   -		Church

		R318227		WEST ADDN. TO SHARYLAND 2 AC-W 10-E 20 LOT 40-10		2		$108,743		$   114,378		$   5,635		E1

		R318228		WEST ADDN. TO SHARYLAND 8 AC-W 10-E 20 LOT 40-10		8.00000		$2,200		$2,200 		$   2,200		D9

		R318240		WEST ADDN. TO SHARYLAND E235'-N115' LOT 40-10		0.41000		$133,375		$133,375 		$   133,375		F5

		R318248		WEST ADDN TO SHARYLAND E10AC-W20' LT 40-10 10AC		10		$270,000		$270,000 		$   270,000		D9N

		R318267		WEST ADDN. TO SHARYLAND E 10AC-W 17.62AC EXC 2AC LOT 40-12		8.00000		$216,000		$216,000 		$   216,000		C2

		R318268		WEST ADDN TO SHARYLAND W 152.25'-E 902.5'-N 572.22' LOT 40-12 2AC		1.40000		$57,913		$   63,178		$   5,265		A1		$63,178

		R318269		WEST ADDN. TO SHARYLAND E 10.59-W 28.53 LOT 40-12		10.59000		$4,437		$   4,437		$   -		D6

		R318275		WEST ADDN. TO SHARYLAND N400'-S1280'-W400' LOT 41-2		3.68000		$62,582		$   62,582		$   -		F1

		R318276		WEST ADDN. TO SHARYLAND 35.42 AC LOT 41-2		35.42000		$14,841		$   14,841		$   -		D6

		R318280		WEST ADDN. TO SHARYLAND .50 AC E268.95'-W990' LOT 41-3		0.50000		$21,537		$   21,537		$   -		E1

		R318282		WEST ADDN. TO SHARYLAND E10AC LOT 41-3		9.40000		$4,863		$   4,863		$   -		D6

		R318295		WEST ADDN. TO SHARYLAND 5.24 AC-E 28.65 LOT 41-9		5.24000		$15,720		$   15,720		$   -		C2

		R318296		WEST ADDN. TO SHARYLAND 18 AC-E 28.65 LOT 41-9		18.00000		$54,000		$   54,000		$   -		D6N

		R318297		WEST ADDN. TO SHARYLAND W200'-E395' S430' LOT 41-9		1.84000		$134,149		$   121,417		$   (12,732)		C2

		R318298		WEST ADDN. TO SHARYLAND 3.41 AC-20.65 AC LOT 41-9		3.41000		$10,230		$   10,230		$   -		C2

		R318300		WEST ADDN. TO SHARYLAND W660' & S700'-E660' LOT 41-10		30.61000						$   -		City

		R318302		Dropped From Appraisal Roles								$   -

		R318304		WEST ADDN. TO SHARYLAND LOT 41-10 S167.4'-N476.9'-E660'		2.42		$216,126		$   215,379		$   (747)		F1

		R318305		WEST ADDN. TO SHARYLAND S 78'-N 210'-E 660' LOT 41-10		1.16		$61,690		$   61,690		$   -		C2

		R318307		WEST ADDN. TO SHARYLAND SW COR .50-W19.86AC -LT 41-12		0.50000		$84,158		$   82,819		$   (1,339)		A1		$84,158

		R318339		WEST ADDN. TO SHARYLAND N353'-W1190' LOT 42-6		9.64000		$91,580		$   91,580		$   -		D6N

		R318341		WEST ADDN. TO SHARYLAND S650' LOT 42-6;107-ALTON		18.50000		$7,752		$   7,752		$   -		D6

		R318342		WEST ADDN. TO SHARYLAND LT 42-6 E80'-S158.5'-N670'		0.28000						$   -		Hidalgo County

		R318343		WEST ADDN. TO SHARYLAND LT 42-6 W216.76'-E296.76'- S158.5'-N670'		0.79000		$47,376		$   45,892		$   (1,484)		F1

		R318346		WEST ADDN. TO SHARYLAND W 678.08'-S 158.5'-N 670' LOT 42-6		2.10000		$43,152		$47,075 		$   47,075		A2		$47,075 

		R318347		Dropped From Appraisal Roles								$   -

		R318351		WEST ADDN. TO SHARYLAND S385'-W425'-E665' LOT 42-8		3.62000		$113,581		$   113,581		$   -		C2

		R318406		WEST ADDN. TO SHARYLAND-N 1/2-N529.5'-S838.5'-W317' LOT 42-9		1.78000		$150,249		$   149,543		$   (706)		A1		$150,249

		R318411		WEST ADDN. TO SHARYLAND E5AC-S10AC LOT 42-10		5.00000		$135,000		$   135,000		$   -		C2

		R318412		WEST ADDN. TO SHARYLAND S10AC-N20AC LOT 42-10		10.00000		$463,334		$   463,334		$   -		F1

		R318413		WEST ADDN. TO SHARYLAND LT 42-10 WAS W 5AC-S 10AC		5.00000						$   -		City as Trustee

		R318415		WEST ADDN. TO SHARYLAND N 10.0 AC LOT 42-10		10.00000		$6,290		$   6,290		$   -		D4

		R318432		WEST ADDN TO SHARYLAND S220' LOT 43-6		6.01000		$73,721		$   72,648		$   (1,073)		A1		$72,648 

		R318433		WEST ADDN TO SHARYLAND BNG AN IRR TR N656.79'E1190' LOT 43-6		8.79000		$3,683		$   3,683		$   -		D6

		R318434		WEST ADDN. TO SHARYLAND 4.96AC BNG AN IRR TR N557.80-W516' LOT 43-6 17.89AC BNG E660' EXC W300'-N270' LOT 44-5 15.29AC BNG W 515.45' LOT 44-6		38.14000		$89,101		$   89,101		$   -		E1

		R318435		WEST ADDN. TO SHARYLAND 1.36-1.64-N-C LOT 43-6		1.36000		$374		$   374		$   -		D9

		R318436		WEST ADDN. TO SHARYLAND N19.70AC LOT 43-8		19.79000		$5,418		$   5,418		$   -		D9

		R318437		WEST ADDN. TO SHARYLAND E 10-S 20 AC L0T 43-8		10.00000						$   -		City

		R318489		WEST ADDN. TO SHARYLAND 1.50AC-NE COR-E623.7'-W1140' AN IRR LOT 44-6		1.50000		$71,533		$   70,109		$   (1,424)		A1		$   70,109

		R318490		WEST ADDN. TO SHARYLAND E623.7'-W1140' AN IRR TR EXC 1.50AC LOT 44-6		17.67000		$4,859		$   4,859		$   -		D9

		R318602		WEST ADDN. TO SHARYLAND W660'-S990' LOT 45-6		15.00000		$852,683		$   852,683		$   -		F1

		R318603		WEST ADDN TO SHARYLAND S300'-N660'-E304'-W1240' LOT 45-6		2.10000		$48,544		$   48,544		$   -		F1

		R318750		WEST ADDN. TO SHARYLAND W 16.10 AC LT 40-11		14.85		$4,084		$   4,084		$   -		D9

		R341899		ALTON NORTHWEST ALL LOTS 3 THRU 8 BLK 1		2.22200		$892,738		$   892,738		$   -		F1

		R457803		BODINE-BIRDWELL #2 LOT A		9.77000		$4,094		$   4,094		$   -		D6

		R504327		WEST ADDN. TO SHARYLAND N10AC-S20.0AC FT 38-7		9.32000		$88,540		$   88,540		$   -		D3N

		R511688		JOHN H SHARY W384'-N119.94'-S595.71' LOT 413		1.00000		$252,180		$   250,209		$   (1,971)		F4

		R512315		JOHN H SHARY-S172.86'-N1013.29'-W1260' LOT 432 & 40' X 172.86' ABND C/R/W E OF LOT 432		5.16		$1,851		$   2,053		$   202		D6

		R514992		JOHN H SHARY 0.25AC-MIDDLE OF TR-FOR IMPS-E178'-W745.73'-LOT 413		0.25000		$15,795		$   15,795		$   -		F1

		R521772		JOHN H SHARY-W381.67'-N114.81'-S825.31' LOT 413		0.95000		$183,894		$   182,262		$   (1,632)		F1

		R521956		ALTON ORIGINAL TOWNSITE LOT 3 & 4 BLK 16		0.15209		$26,500		$   26,500		$   -		C1

		R523681		WEST ADDN. TO SHARYLAND-N588.71'-S931.71'-W1240' LOT 39-6		16.75000						$   -		City

		R534712		JOHN H SHARY S247.19'-N592.90'-LOT 432		5.66		$70,750		$   70,750		$   -		D6N

		R539852		JOHN H SHARY S172.85'-N345.71' EXC E 0.50AC FOR IMP-LOT 432		4.5		$123,512		$   112,500		$   (11,012)		C2

		R554633		WEST ADDN TO SHARYLAND 0.50AC FOR IMPS-SE COR N219.64'-S659.6'-E1190' LOT 43-6		0.50000		$23,658		$   23,617		$   (41)		E1

		R558428		JOHN H SHARY N50-'S490.27'-E410' LOT 431		0.94000		$20,618		$   20,618		$   -		C2

		R563852		WEST ADDN TO SHARYLAND N219.64'-S659.6'-E1190'		5.91000		$2,476		$   2,476		$   -		D6

		R574073		WEST ADDN TO SHARYLAND BEING AN IRR TR-W1240'-S156.65'-N453.65' LOT 38-6		4.52000		$112,665		$   112,665		$   -		A1		$112,665

		R582487		WEST ADDN TO SHARYLAND N219.97'-S439.97' LOT 43-6		6.01000		$57,095		$   57,095		$   -		D6N

		R583132		JOHN H SHARY LOT 413 N268'-W375.42' A/K/A TRS 9 & 10		1.64000		$85,739		$   85,739		$   -		C2

		R588312		WEST ADDN TO SHARYLAND S351.29'-W1240'-LOT 38-6		10.00000		$40,643		$   39,998		$   (645)		E1

		R590002		ALTON NORTHWEST LOTS 1-2 BLK 5 & 0.48AC		1.0500000		$11,256		$   11,256		$   -		C2

		R643899		WEST ADDN. TO SHARYLAND W220'-E540'-N104.12'-S739.12' LOT 38-6		0.79000		$22,829		$   22,829		$   -		C2

		R654493		WEST ADDN. TO SHARYLAND W10AC-S20AC LOT 43-8		10.00000		$2,750		$   2,750		$   -		D9

		R688986		WEST ADDN. TO SHARYLAND - SMS, E580'-W1240'-S990' LOT 45-6		10.32000		$24,510		$   24,510		$   -		E1

		R691308		TAURUS ESTATES #13 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691309		TAURUS ESTATES #13 LOT 2		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691310		TAURUS ESTATES #13 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691311		TAURUS ESTATES #13 LOT 4		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691312		TAURUS ESTATES #13 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691313		TAURUS ESTATES #13 LOT 6		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691314		TAURUS ESTATES #13 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691315		TAURUS ESTATES #13 LOT 8		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691316		TAURUS ESTATES #13 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691317		TAURUS ESTATES #13 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691318		TAURUS ESTATES #13 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691319		TAURUS ESTATES #13 LOT 12		0.14578		$   19,492		$   21,658		$   2,166		C1

		R691320		TAURUS ESTATES #13 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691321		TAURUS ESTATES #13 LOT 14		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691322		TAURUS ESTATES #13 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691323		TAURUS ESTATES #13 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691324		TAURUS ESTATES #13 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691325		TAURUS ESTATES #13 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691326		TAURUS ESTATES #13 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691327		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691328		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691329		TAURUS ESTATES #13 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691330		TAURUS ESTATES #13 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691331		TAURUS ESTATES #13 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691332		TAURUS ESTATES #13 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691333		TAURUS ESTATES #13 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691334		TAURUS ESTATES #13 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R691339		TAURUS ESTATES #13 LOT 32		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691340		TAURUS ESTATES #13 LOT 33		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691341		TAURUS ESTATES #13 LOT 34		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691342		TAURUS ESTATES #13 LOT 35		0.14578		$14,002		$   22,225		$   8,223		C1

		R691343		TAURUS ESTATES #13 LOT 36		0.14578		$14,002		$   22,225		$   8,223		C1

		R691347		TAURUS ESTATES #13 LOT 40		0.14578		$14,002		$   22,225		$   8,223		C1

		R691348		TAURUS ESTATES #13 LOT 41		0.14578		$14,002		$   22,225		$   8,223		C1

		R691349		TAURUS ESTATES #13 LOT 42		0.14578		$14,002		$   22,225		$   8,223		C1

		R691350		TAURUS ESTATES #13 LOT 43		0.14578		$14,002		$   22,225		$   8,223		C1

		R691351		TAURUS ESTATES #13 LOT 44		0.14578		$14,002		$   22,225		$   8,223		C1

		R691352		TAURUS ESTATES #13 LOT 45		0.14578		$14,002		$   22,225		$   8,223		C1

		R691353		TAURUS ESTATES #13 LOT 46		0.14578		$14,002		$   22,225		$   8,223		C1

		R691354		TAURUS ESTATES #13 LOT 47		0.14578		$14,002		$   22,225		$   8,223		C1

		R691355		TAURUS ESTATES #13 LOT 48		0.14578		$14,002		$   22,225		$   8,223		C1

		R691356		TAURUS ESTATES #13 LOT 49		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691357		TAURUS ESTATES #13 LOT 50		0.14578		$14,002		$   22,225		$   8,223		C1

		R691358		TAURUS ESTATES #13 LOT 51		0.14578		$14,002		$   22,225		$   8,223		C1

		R691359		TAURUS ESTATES #13 LOT 52		0.14578		$14,002		$   22,225		$   8,223		C1

		R691365		TAURUS ESTATES #13 LOT 58		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691367		TAURUS ESTATES #13 LOT 60		0.14578		$14,002		$   22,225		$   8,223		C1

		R691368		TAURUS ESTATES #13 LOT 61		0.14578		$14,002		$   22,225		$   8,223		C1

		R691370		TAURUS ESTATES #13 LOT 63		0.14578		$14,002		$   22,225		$   8,223		C1

		R691371		TAURUS ESTATES #13 LOT 64		0.14578		$14,002		$   22,225		$   8,223		C1

		R691374		TAURUS ESTATES #13 LOT 67		0.14578		$14,002		$   22,225		$   8,223		C1

		R691375		TAURUS ESTATES #13 LOT 68		0.14578		$14,002		$   22,225		$   8,223		C1

		R691376		TAURUS ESTATES #13 LOT 69		0.14578		$14,002		$   22,225		$   8,223		C1

		R691377		TAURUS ESTATES #13 LOT 70		0.14578		$14,002		$   22,225		$   8,223		C1

		R691378		TAURUS ESTATES #13 LOT 71		0.14578		$14,002		$   22,225		$   8,223		C1

		R691379		TAURUS ESTATES #13 LOT 72		0.14578		$14,002		$   22,225		$   8,223		C1

		R691381		TAURUS ESTATES #13 LOT 74		0.14578		$14,002		$   22,225		$   8,223		C1

		R691382		TAURUS ESTATES #13 LOT 75		0.14578		$14,002		$   22,225		$   8,223		C1

		R691383		TAURUS ESTATES #13 LOT 76		0.14578		$14,002		$   22,225		$   8,223		C1

		R691384		TAURUS ESTATES #13 LOT 77		0.14578		$14,002		$   22,225		$   8,223		C1

		R691385		TAURUS ESTATES #13 LOT 78		0.14578		$14,002		$   22,225		$   8,223		C1

		R691386		TAURUS ESTATES #13 LOT 79		0.14578		$14,002		$   22,225		$   8,223		C1

		R691387		TAURUS ESTATES #13 LOT 80		0.14578		$14,002		$   22,225		$   8,223		C1

		R691390		TAURUS ESTATES #13 LOT 83		0.14578		$14,002		$   22,225		$   8,223		C1

		R691391		TAURUS ESTATES #13 LOT 84		0.14578		$14,002		$   22,225		$   8,223		C1

		R691392		TAURUS ESTATES #13 LOT 85		0.14578		$14,002		$   22,225		$   8,223		C1

		R691393		TAURUS ESTATES #13 LOT 86		0.14578		$14,002		$   22,225		$   8,223		C1

		R691394		TAURUS ESTATES #13 LOT 87		0.14578		$14,002		$   22,225		$   8,223		C1

		R691397		TAURUS ESTATES #13 LOT 90		0.14011		$   19,224		$   21,361		$   2,137		C1

		R691398		TAURUS ESTATES #13 LOT 91		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691399		TAURUS ESTATES #13 LOT 92		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691400		TAURUS ESTATES #13 LOT 93		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691401		TAURUS ESTATES #13 LOT 94		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691402		TAURUS ESTATES #13 LOT 95		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691403		TAURUS ESTATES #13 LOT 96		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691404		TAURUS ESTATES #13 LOT 97		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691405		TAURUS ESTATES #13 LOT 98		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691406		TAURUS ESTATES #13 LOT 99		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691407		TAURUS ESTATES #13 LOT 100		0.14578		$   18,919		$   21,021		$   2,102		C1

		R696496		ALTON NORTHWEST - BNG AN 40' X 209.5' ALONG THE EAST LINE OF LOT 1 BLK 5		0.1900000		$   2,037		$   2,037		$   -		C2

		R709040		TAURUS ESTATES #15 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R709367		TAURUS ESTATES #16 LOT 1		0.31905		$   43,779		$   43,779		$   -		C1

		R710129		TAURUS ESTATES #15 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710131		TAURUS ESTATES #15 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710133		TAURUS ESTATES #15 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710135		TAURUS ESTATES #15 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710136		TAURUS ESTATES #15 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710137		TAURUS ESTATES #15 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710138		TAURUS ESTATES #15 LOT 12		0.14206		$   19,492		$   21,658		$   2,166		c1

		R710139		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710140		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710141		TAURUS ESTATES #15 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710142		TAURUS ESTATES #15 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710143		TAURUS ESTATES #15 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710144		TAURUS ESTATES #15 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710145		TAURUS ESTATES #15 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710146		TAURUS ESTATES #15 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710147		TAURUS ESTATES #15 LOT 21		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710148		TAURUS ESTATES #15 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710149		TAURUS ESTATES #15 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710150		TAURUS ESTATES #15 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710151		TAURUS ESTATES #15 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710152		TAURUS ESTATES #15 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710153		TAURUS ESTATES #15 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R710154		TAURUS ESTATES #15 LOT 29		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710155		TAURUS ESTATES #15 LOT 28		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710156		TAURUS ESTATES #15 LOT 30		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710159		TAURUS ESTATES #15 LOT 33		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710160		TAURUS ESTATES #15 LOT 34		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710161		TAURUS ESTATES #15 LOT 35		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710162		TAURUS ESTATES #15 LOT 36		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710163		TAURUS ESTATES #15 LOT 37		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710164		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710165		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710166		TAURUS ESTATES #15 LOT 40		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710167		TAURUS ESTATES #15 LOT 41		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710169		TAURUS ESTATES #15 LOT 43		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710170		TAURUS ESTATES #15 LOT 44		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710171		TAURUS ESTATES #15 LOT 45		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710173		TAURUS ESTATES #15 LOT 47		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710175		TAURUS ESTATES #15 LOT 49		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710176		TAURUS ESTATES #15 LOT 50		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710177		TAURUS ESTATES #15 LOT 51		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710178		TAURUS ESTATES #15 LOT 52		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710179		TAURUS ESTATES #15 LOT 53		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710180		TAURUS ESTATES #15 LOT 54		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710181		TAURUS ESTATES #15 LOT 55		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710182		TAURUS ESTATES #15 LOT 56		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710183		TAURUS ESTATES #15 LOT 57		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710185		TAURUS ESTATES #15 LOT 59		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710187		TAURUS ESTATES #15 LOT 61		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710189		TAURUS ESTATES #15 LOT 63		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710190		TAURUS ESTATES #15 LOT 64		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710191		TAURUS ESTATES #15 LOT 65		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710192		TAURUS ESTATES #15 LOT 66		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710193		TAURUS ESTATES #15 LOT 67		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710194		TAURUS ESTATES #15 LOT 68		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710195		TAURUS ESTATES #15 LOT 69		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710196		TAURUS ESTATES #15 LOT 70		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710197		TAURUS ESTATES #15 LOT 71		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710198		TAURUS ESTATES #15 LOT 72		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710199		TAURUS ESTATES #15 LOT 73		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710201		TAURUS ESTATES #15 LOT 75		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710202		TAURUS ESTATES #15 LOT 76		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710203		TAURUS ESTATES #15 LOT 77		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710204		TAURUS ESTATES #15 LOT 78		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710205		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710206		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710207		TAURUS ESTATES #15 LOT 81		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710208		TAURUS ESTATES #15 LOT 82		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710209		TAURUS ESTATES #15 LOT 83		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710210		TAURUS ESTATES #15 LOT 84		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710211		TAURUS ESTATES #15 LOT 85		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710212		TAURUS ESTATES #15 LOT 86		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710213		TAURUS ESTATES #15 LOT 87		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710214		TAURUS ESTATES #15 LOT 88		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710215		TAURUS ESTATES #15 LOT 89		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710216		TAURUS ESTATES #15 LOT 90		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710218		TAURUS ESTATES #15 LOT 92		0.14263		$   19,571		$   21,746		$   2,175		C1

		R710219		TAURUS ESTATES #15 LOT 93		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710220		TAURUS ESTATES #15 LOT 94		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710221		TAURUS ESTATES #15 LOT 95		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710222		TAURUS ESTATES #15 LOT 96		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710223		TAURUS ESTATES #15 LOT 97		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710224		TAURUS ESTATES #15 LOT 98		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710225		TAURUS ESTATES #15 LOT 99		0.14270		$   19,058		$   21,175		$   2,117		C1

		R710226		TAURUS ESTATES #15 LOT 100		0.23099		$   31,695		$   35,217		$   3,522		C1

		R710268		LOS EJIDOS LOT 1		0.14011		$12,108		$   20,140		$   8,032		C1

		R710269		TAURUS ESTATES #16 LOT 2		0.28500		$   40,950		$   40,950		$   -		C1

		R710270		TAURUS ESTATES #16 LOT 3		0.26000		$   36,540		$   36,540		$   -		C1

		R710271		TAURUS ESTATES #16 LOT 4		0.21300		$   28,980		$   28,980		$   -		C1

		R710272		TAURUS ESTATES #16 LOT 5		0.21300		$   28,980		$   28,980		$   -		C1

		R710273		TAURUS ESTATES #16 LOT 6		0.21300		$   28,980		$   28,980		$   -		C1

		R710274		TAURUS ESTATES #16 LOT 7		0.21300		$   28,980		$   28,980		$   -		C1

		R710275		TAURUS ESTATES #16 LOT 8		0.21300		$   28,980		$   28,980		$   -		C1

		R710276		TAURUS ESTATES #16 LOT 9		0.21300		$   28,980		$   28,980		$   -		C1

		R710277		TAURUS ESTATES #16 LOT 10		0.21300		$   28,980		$   28,980		$   -		C1

		R710278		TAURUS ESTATES #16 LOT 11		0.23694		$   32,511		$   32,511		$   -		C1

		R710279		TAURUS ESTATES #16 LOT 12		0.34382		$   47,178		$   47,178		$   -		C1

		R710280		TAURUS ESTATES #16 LOT 13		0.21377		$   29,333		$   29,333		$   -		C1

		R710281		TAURUS ESTATES #16 LOT 14		0.21300		$   28,980		$   28,980		$   -		C1

		R710282		TAURUS ESTATES #16 LOT 15		0.23409		$   32,121		$   32,121		$   -		C1

		R710295		TAURUS ESTATES #16 LOT 28		0.28673		$   39,344		$   39,344		$   -		C1

		R710296		TAURUS ESTATES #16 LOT 29		0.22929		$   31,462		$   31,462		$   -		C1

		R710297		TAURUS ESTATES #16 LOT 30		0.21300		$   28,980		$   28,980		$   -		C1

		R710298		TAURUS ESTATES #16 LOT 31		0.22929		$   31,462		$   31,462		$   -		C1

		R710299		TAURUS ESTATES #16 LOT 32		0.22929		$   31,462		$   31,462		$   -		C1

		R710300		TAURUS ESTATES #16 LOT 33		0.21300		$   28,980		$   28,980		$   -		C1

		R710301		TAURUS ESTATES #16 LOT 34		0.22929		$   31,462		$   31,462		$   -		C1

		R710302		TAURUS ESTATES #16 LOT 35		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710303		TAURUS ESTATES #16 LOT 36		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710304		TAURUS ESTATES #16 LOT 37		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710305		TAURUS ESTATES #16 LOT 38		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710306		TAURUS ESTATES #16 LOT 39		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710307		TAURUS ESTATES #16 LOT 40		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710308		TAURUS ESTATES #16 LOT 41		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710309		TAURUS ESTATES #16 LOT 42		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710310		TAURUS ESTATES #16 LOT 43		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710311		TAURUS ESTATES #16 LOT 44		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710312		TAURUS ESTATES #16 LOT 45		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710313		TAURUS ESTATES #16 LOT 46		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710314		TAURUS ESTATES #16 LOT 47		0.32562		$   44,680		$   201,574		$   156,894		B2

		R710349		LOS EJIDOS LOT 2		0.14731		$12,731		$   21,176		$   8,445		C1

		R710351		LOS EJIDOS LOT 3		0.14731		$12,731		$   21,176		$   8,445		C1

		R710353		LOS EJIDOS LOT 4		0.14731		$12,731		$   21,176		$   8,445		C1

		R710355		LOS EJIDOS LOT 5		0.14731		$12,731		$   21,176		$   8,445		C1

		R710357		LOS EJIDOS LOT 6		0.14731		$12,731		$   21,176		$   8,445		C1

		R710359		LOS EJIDOS LOT 7		0.14731		$12,731		$   21,176		$   8,445		C1

		R710361		LOS EJIDOS LOT 8		0.14731		$12,731		$   21,176		$   8,445		C1

		R710363		LOS EJIDOS LOT 9		0.14731		$12,731		$   21,176		$   8,445		C1

		R710365		LOS EJIDOS LOT 10		0.14731		$12,731		$   21,176		$   8,445		C1

		R710367		LOS EJIDOS LOT 11		0.14731		$12,731		$   21,176		$   8,445		C1

		R710369		LOS EJIDOS LOT 12		0.14731		$12,731		$   21,176		$   8,445		C1

		R710371		LOS EJIDOS LOT 13		0.14731		$12,731		$   21,176		$   8,445		C1

		R710377		LOS EJIDOS LOT 16		0.18712		$26,083		$   26,898		$   815		C1

		R710379		LOS EJIDOS LOT 17		0.17720		$24,701		$   25,473		$   772		C1

		R710383		LOS EJIDOS LOT 19		0.14897		$20,765		$   21,414		$   649		C1

		R710393		LOS EJIDOS LOT 24		0.14206		$12,277		$   20,420		$   8,143		C1

		R710395		LOS EJIDOS LOT 25		0.14233		$12,301		$   20,460		$   8,159		C1

		R710397		LOS EJIDOS LOT 26		0.14233		$12,301		$   20,460		$   8,159		C1

		R710399		LOS EJIDOS LOT 27		0.14233		$12,301		$   20,460		$   8,159		C1

		R710401		LOS EJIDOS LOT 28		0.14233		$12,301		$   20,460		$   8,159		C1

		R710403		LOS EJIDOS LOT 29		0.14233		$12,301		$   20,460		$   8,159		C1

		R710405		LOS EJIDOS LOT 30		0.14233		$12,301		$   20,460		$   8,159		C1

		R710407		LOS EJIDOS LOT 31		0.14233		$12,301		$   20,460		$   8,159		C1

		R710409		LOS EJIDOS LOT 32		0.14233		$12,301		$   20,460		$   8,159		C1

		R710410		LOS EJIDOS LOT 33		0.14233		$12,301		$   20,460		$   8,159		C1

		R710411		LOS EJIDOS LOT 34		0.14233		$12,301		$   20,460		$   8,159		C1

		R710412		LOS EJIDOS LOT 35		0.14233		$12,301		$   20,460		$   8,159		C1

		R710413		LOS EJIDOS LOT 36		0.14233		$12,301		$   20,460		$   8,159		C1

		R710414		LOS EJIDOS LOT 37		0.14206		$12,277		$   20,420		$   8,143		C1

		R710415		LOS EJIDOS LOT 38		0.14727		$12,727		$   21,170		$   8,443		C1

		R710416		LOS EJIDOS LOT 39		0.14233		$12,301		$   20,460		$   8,159		C1

		R710417		LOS EJIDOS LOT 40		0.14233		$12,301		$   20,460		$   8,159		C1

		R710418		LOS EJIDOS LOT 41		0.14233		$12,301		$   20,460		$   8,159		C1

		R710419		LOS EJIDOS LOT 42		0.14233		$12,301		$   20,460		$   8,159		C1

		R710420		LOS EJIDOS LOT 43		0.14233		$12,301		$   20,460		$   8,159		C1

		R710421		LOS EJIDOS LOT 44		0.14233		$12,301		$   20,460		$   8,159		C1

		R710422		LOS EJIDOS LOT 45		0.14233		$12,301		$   20,460		$   8,159		C1

		R710423		LOS EJIDOS LOT 46		0.14233		$12,301		$   20,460		$   8,159		C1

		R710424		LOS EJIDOS LOT 47		0.14233		$12,301		$   20,460		$   8,159		C1

		R710425		LOS EJIDOS LOT 48		0.14233		$12,301		$   20,460		$   8,159		C1

		R710426		LOS EJIDOS LOT 49		0.14233		$12,301		$   20,460		$   8,159		C1

		R710427		LOS EJIDOS LOT 50		0.14233		$12,301		$   20,460		$   8,159		C1

		R710428		LOS EJIDOS LOT 51		0.14727		$20,528		$   21,170		$   642		C1

		R710429		LOS EJIDOS LOT 52		0.14727		$12,727		$   21,170		$   8,443		C1

		R710433		LOS EJIDOS LOT 56		0.14731		$20,534		$   21,176		$   642		C1

		R710434		LOS EJIDOS LOT 57		0.14731		$12,731		$   21,176		$   8,445		C1

		R710435		LOS EJIDOS LOT 58		0.14731		$12,731		$   21,176		$   8,445		C1

		R710436		LOS EJIDOS LOT 59		0.14731		$12,731		$   21,176		$   8,445		C1

		R710437		LOS EJIDOS LOT 60		0.14731		$12,731		$   21,176		$   8,445		C1

		R710438		LOS EJIDOS LOT 61		0.14731		$12,731		$   21,176		$   8,445		C1

		R710439		LOS EJIDOS LOT 62		0.14731		$12,731		$   21,176		$   8,445		C1

		R710440		LOS EJIDOS LOT 63		0.14731		$12,731		$   21,176		$   8,445		C1

		R710441		LOS EJIDOS LOT 64		0.14731		$12,731		$   21,176		$   8,445		C1

		R710442		LOS EJIDOS LOT 65		0.14727		$12,727		$   21,170		$   8,443		C1

		R710443		LOS EJIDOS LOT 66		0.14727		$12,727		$   21,170		$   8,443		C1

		R710444		LOS EJIDOS LOT 67		0.14731		$12,731		$   21,176		$   8,445		C1

		R710445		LOS EJIDOS LOT 68		0.14731		$12,731		$   21,176		$   8,445		C1

		R710446		LOS EJIDOS LOT 69		0.14731		$12,731		$   21,176		$   8,445		C1

		R710447		LOS EJIDOS LOT 70		0.14731		$12,731		$   21,176		$   8,445		C1

		R710448		LOS EJIDOS LOT 71		0.14731		$12,731		$   21,176		$   8,445		C1

		R710449		LOS EJIDOS LOT 72		0.14731		$12,731		$   21,176		$   8,445		C1

		R710450		LOS EJIDOS LOT 73		0.14731		$12,731		$   21,176		$   8,445		C1

		R710451		LOS EJIDOS LOT 74		0.14731		$12,731		$   21,176		$   8,445		C1

		R710452		LOS EJIDOS LOT 75		0.14731		$12,731		$   21,176		$   8,445		C1

		R710453		LOS EJIDOS LOT 76		0.14731		$12,731		$   21,176		$   8,445		C1

		R710454		LOS EJIDOS LOT 77		0.14731		$12,731		$   21,176		$   8,445		C1

		R710455		LOS EJIDOS LOT 78		0.14731		$12,731		$   21,176		$   8,445		C1

		R710456		LOS EJIDOS LOT 79		0.14731		$12,731		$   21,176		$   8,445		C1

		R712582		ALTON INDUSTRIAL PARK LOT 1		2.00071						$   -		City

		R712584		ALTON INDUSTRIAL PARK LOT 2		2.00071						$   -		City

		R712585		ALTON INDUSTRIAL PARK LOT 3		1.88935						$   -		City

		R712586		ALTON INDUSTRIAL PARK LOT 4		1.88935						$   -		City

		R712587		ALTON INDUSTRIAL PARK LOT 5		1.60168						$   -		City

		R712588		ALTON INDUSTRIAL PARK LOT 6		2.02994						$   -		City

		R712589		ALTON INDUSTRIAL PARK LOT 7		1.88935						$   -		City

		R712590		ALTON INDUSTRIAL PARK LOT 8		1.88935						$   -		City

		R712591		ALTON INDUSTRIAL PARK LOT 9		1.58953						$   -		City

		R726088		ALTON NORTHWEST CONDOS UNIT A				$222,679		$   226,648		$   3,969		F1

		R726089		ALTON NORTHWEST CONDOS LOT B				$83,640		$   193,352		$   109,712		F1

		R726090		ALTON NORTHWEST CONDOS LOT C				$144,678		$   148,647		$   3,969		F1

		R726132		PALMASOLA LOT 31		0.5922176309		$55,464		$   55,464		$   -		F1

		R727433		WEST ADDN. TO SHARYLAND W165' LOT 40-10				$59,636		$   58,599		$   (1,037)		E1

		R732674		FERRO BLOCK LOT 1						$   1		$   1		C1

						788.24		$   18,508,114		$   21,286,887		$   4,112,150				1112147

														0.0522

				Value of Property In Zone             $  18,508,114

				Assessed Value Total Alton           $214,627,202

				% value of Property In Zone        6.2%

				Per Cent Residental in Zone        5.22 %






_1319546105.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		November 23, 2009

		Plan of Finance

				Site Area						723.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$18,508,114

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,475,157

				Estimated TIF Life						25				Years

		2009 Assessed Value of Zone Properties								$   21,286,887

		2008 City of Alton Assessment Grand Total								$   214,627,202

		Per Cent of Assessed Taxable in Zone								9.92%

		Per Cent 1-4 Single-family Residences Value in Zone								5.22%





Revenue

		

		Alton - TIF Reinvestment Zone																																		Alton - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		18,508,114				18,508,114						- 0		0.592850						- 0		0.519600								2009				2009

		2010		18,508,114		8,000,000		26,508,114		8,000,000				8,000,000		0.592850						8,000,000		0.519600								2010				2010

		2011		26,508,114		6,000,000		32,688,114		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.519600		40,529				86,771		2011				2011		86,771		86,771

		2012		32,688,114		14,750,000		47,880,614		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.519600		71,837				153,802		2012				2012		153,802		240,573

		2013		47,880,614		6,000,000		54,060,614		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.519600		148,804				318,586		2013				2013		318,586		559,158

		2014		54,060,614		19,600,000		61,785,614		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.519600		180,113				385,616		2014				2014		385,616		944,775

		2015		61,785,614		7,500,000		74,660,614		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.519600		219,248				469,405		2015				2015		469,405		1,414,179

		2016		74,660,614		12,500,000		82,385,614		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.519600		284,474				609,052		2016				2016		609,052		2,023,231

		2017		82,385,614		7,500,000		87,535,614		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.519600		323,610				692,840		2017				2017		692,840		2,716,071

		2018		87,535,614		5,000,000		92,685,614		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.519600		349,700				748,699		2018				2018		748,699		3,464,770

		2019		92,685,614		2,500,000		95,260,614		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.519600		375,791				804,558		2019				2019		804,558		4,269,328

		2020		95,260,614		5,000,000		98,118,432		79,610,318				79,610,318		0.592850		443,652				79,610,318		0.519600		388,836				832,487		2020				2020		832,487		5,101,815

		2021		98,118,432		2,500,000		101,061,985		82,553,871				82,553,871		0.592850		460,171				82,553,871		0.519600		403,314				863,484		2021				2021		863,484		5,965,300

		2022		101,061,985		5,000,000		104,093,845		85,585,731				85,585,731		0.592850		477,185				85,585,731		0.519600		418,226				895,411		2022				2022		895,411		6,860,711

		2023		104,093,845		2,500,000		107,216,660		88,708,546				88,708,546		0.592850		494,710				88,708,546		0.519600		433,586				928,296		2023				2023		928,296		7,789,007

		2024		107,216,660		- 0		110,433,160		91,925,046				91,925,046		0.592850		512,761				91,925,046		0.519600		449,406				962,167		2024				2024		962,167		8,751,174

		2025		110,433,160		- 0		113,746,155		95,238,041				95,238,041		0.592850		531,353				95,238,041		0.519600		465,701				997,055		2025				2025		997,055		9,748,229

		2026		113,746,155		- 0		117,158,540		98,650,426				98,650,426		0.592850		550,503				98,650,426		0.519600		482,485				1,032,989		2026				2026		1,032,989		10,781,218

		2027		117,158,540				120,673,296		102,165,182				102,165,182		0.592850		570,228				102,165,182		0.519600		499,773				1,070,001		2027				2027		1,070,001		11,851,218

		2028		120,673,296				124,293,495		105,785,381				105,785,381		0.592850		590,544				105,785,381		0.519600		517,579				1,108,123		2028				2028		1,108,123		12,959,341

		2029		124,293,495				128,022,299		109,514,185				109,514,185		0.592850		611,470				109,514,185		0.519600		535,919				1,147,389		2029				2029		1,147,389		14,106,731

		2030		128,022,299				131,862,968		113,354,854				113,354,854		0.592850		633,023				113,354,854		0.519600		554,810				1,187,833		2030				2030		1,187,833		15,294,564

		2031		131,862,968				135,818,857		117,310,743				117,310,743		0.592850		655,224				117,310,743		0.519600		574,267				1,229,491		2031				2031		1,229,491		16,524,055

		2032		135,818,857				139,893,423		121,385,309				121,385,309		0.592850		678,090				121,385,309		0.519600		594,308				1,272,398		2032				2032		1,272,398		17,796,452

		2033		139,893,423				144,090,226		125,582,112				125,582,112		0.592850		701,642				125,582,112		0.519600		614,950				1,316,592		2033				2033		1,316,592		19,113,045

																		725,901								636,212				1,362,112								1,362,112		20,475,157

						$   104,350,000												$   10,911,678								$   9,563,478

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,475,157

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,475,157								$   20,475,157





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.29%		$   10,911,678

		Hidalgo County		0.5196000		100%		0.5196000		46.71%		$   9,563,478

		TOTAL		1.1124500				1.1124500		100.00%		$   20,475,157

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9												Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000

		City of Alton - TIF Reinvestment Zone

		Projected Uses of Tax Increment

		Construction Completed Cost

						Year		Phase I		Admin		Total

						2006		$   -		12,500		0

						2007				2,500

						2008				2,500

						2009				2,500

						2010				2,500

						2011				2,500

						2012				2,500

						2013				2,500

						2014				2,500

						2015				2,500

						2016				2,500

						2017				2,500

						2018				2,500

						2019				2,500

								$0		$45,000		$0





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,475,157

		Total TIF Proceed Funds						$   20,475,157

		Total Sources of Funds						$   20,475,157

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Fire Flow Water Storage Facilities, Plugs and Lines

				Fire Flow Northeast/Southeast Quadrant				$   8,000,000

				Fire  Flow Northwest/Southwest Quadrant				$   6,000,000

				Utility Relocation				$   4,500,000

				New East West Connectors &

				Reconstruction of Mile 4 and Mile 6 Roads				$10,000,000

				Right of Way Acquisition				$   750,000

				Street Reconstruction				$2,500,000

				Comprehensive Drainage Plan &

				Implementation Program				$3,500,000

				Municipal Facilities

				Library				$   2,500,000

				Public Safety Facilities

				Fire Station				$   2,500,000

				Street Lights				$   625,000

				Park Plan

				Quarry Project				$   3,500,000

				Park Reconstruction				$   750,000

				Calichera Development				$   1,750,000

				Hike and Bike Trails				$   500,000

				New Park Facilities				$   2,000,000

				Hidalgo County Administrative Expense				$   25,000

				Total Costs				$   49,400,000

		Project Financing Surplus (Shortage)						$   (28,924,843)





ZoneProperty

		Quick Ref		Legal		Size		2009 Value		2010 Value				State Code		Residential

		R117638		City of Alton		3.22500

		R117639		ALTON NORTHWEST LOTS 1 & 2 BLK 1		0.63999		$   176,515		$   176,515		$   -		F1

		R117721		ALTON ORIGINAL TOWNSITE LOT 1 & 2 BLK 16		0.15209		$   26,500		$   26,500		$   -		C1

		R117722		ALTON ORIGINAL TOWNSITE LT 5 6 7 8 9 10 11&12 BLK16		0.60836		$   250,855		$   264,172		$   13,317		F1

		R117723		ALTON ORIGINAL TOWNSITE LOTS 13 & 14 BLK 16		0.15209		$   26,500		$   26,500		$   -		F1

		R253777		PALM LAKE ESTATES LOT 3A BEING THE LAKE (City of Alton)		7.42						$   -

		R267238		RANCHO GRANDE ESTATES LOT 1 BLK 1		0.42876		$   28,016		$   28,016		$   -		C1

		R267248		RANCHO GRANDE ESTATES LOT 2 BLK 2		0.56		$   36,719		$   36,719		$   -		C1

		R267250		RANCHO GRANDE ESTATES LOT 4 BLK 2		0.56		$   18,849		$   36,719		$   17,870		C1

		R267267		RANCHO GRANDE ESTATES LOT 3 BLK 3		0.56		$   18,849		$   36,719		$   17,870		C1

		R267283		RANCHO GRANDE ESTATES LOT 1 BLK 4		0.43799		$   28,519		$   30,995		$   2,476		F1

		R282236		JOHN H SHARY W252'-N345.71' LOT 403 2AC		2.00000		$   675,663		$   670,772		$   (4,891)		F1

		R282241		JOHN H SHARY E504'-N345.71' LOT 403		4.00000		$   349,286		$   349,286		$   -		F1

		R282242		JOHN H SHARY W252'-E1008'-N345.71' LOT 403		2.00000		$   200,672		$   208,345		$   7,673		A1		$208,345

		R282243		JOHN H SHARY W252'-E756'-N345.71' LOT 403		2.00000		$   108,900		$   108,900		$   -		C1

		R282308		JOHN H SHARY S655'-E494.58'-W1260' EXC E100'-S100 LOT 413		6.82000		$   12,038		$   2,858		$   (9,180)		D6

		R282309		JOHN H SHARY N668'-E494.58'-W1260' LOT 413		7.58000		$   298,352		$   290,069		$   (8,283)		E1

		R282312		JOHN H SHARY W388.7'-S266.2' LOT 413		1.97000		$   163,018		$   163,018		$   -		C2

		R282414		JOHN H SHARY E410'-N490.52'-S980.79' LOT 431		4.61000		$   95,355		$   121,509		$   26,154		C2

		R282416		JOHN H SHARY NE0.50AC FOR IMP-S440.52'- E410' LOT 431		0.50000		$   30,705		$   30,705		$   -		A1		$30,705

		R282418		JOHN H SHARY S440.52'-E410' LOT 431 EXC NE 0.50AC FOR IMPS		3.65000		$   90,557		$   96,444		$   5,887		C2

		R282421		JOHN H SHARY N10AC LOT 433		10.00000		$   4,190		$   4,190		$   -		D6

		R282425		JOHN H SHARY S134'-N403.48' LOT 433		4.94000		$   2,070		$   2,070		$   -		D6

		R282464		JOHN H SHARY S244' EXC S126'-W337' LOT 443		8.00000		$   217,569		$   215,903		$   (1,666)		E1

		R317994		WEST ADDN. TO SHARYLAND 0.45 AC-N 10AC LOT 37-6		0.45000						$   -		County

		R317997		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 20 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317998		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 15 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317999		WEST ADDN TO SHARYLAND S10AC LOT 37-6		9.46000		$688,970		$   688,970		$   -		F1

		R318001		WEST ADDN. TO SHARYLAND S165'-N660' EXC S100'-W250'-E330' LOT 37-6		4.13000		$211,283		$   211,283		$   -		C2

		R318002		WEST ADDN. TO SHARYLAND 0.50AC-4.77AC-N 5AC-S 10-N 20 LT 37-6		0.50000		$69,862		$   68,442		$   (1,420)		A1		$68,442 

		R318005		WEST ADDN TO SHARYLAND E136'-W421'-N210'-S540' LOT 37-7		5.21000		$102,525		$   143,204		$   40,679		E1

		R318008		WEST ADDN. TO SHARYLAND E363'-N120'-S660' LOT 37-7		1.00000		$5,072		$   5,072		$   -		D9

		R318009		WEST ADDN. TO SHARYLAND W285'-N160'-S540' LOT 37-7		1.05000		$69,002		$   69,002		$   -		A1		$69,002

		R318010		WEST ADDN. TO SHARYLAND N310'-S330'-E1230' AN IRR TR LOT 37-7		0.57000		$52,206		$   51,664		$   (542)		C2

		R318012		WEST ADDN TO SHARYLAND N660'-E849.08' EXC N475'-W209.08' LOT 37-7		10.59000		$1,230,404		$   1,165,518		$   (64,886)		E1

		R318028		WEST ADDN. TO SHARYLAND N330' LOT 37-11		9.50000		$321,256		$   321,256		$   -		F1

		R318071		WEST ADDN. TO SHARYLAND E248'-W1240'-N195'- LOT 38-6		1.00000		$77,370		$   77,263		$   (107)		A1		$77,263

		R318072		WEST ADDN TO SHARYLAND E248'-W992'-N195' LOT 38-6		1.00000		$83,729		$   82,275		$   (1,454)		A1		$82,275

		R318073		WEST ADDN TO SHARYLAND E248'-W496'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318074		WEST ADDN TO SHARYLAND W248'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318075		WEST ADDN TO SHARYLAND E248'-W744'-N195' LOT 38-6		1.00000		$419		$   419		$   -		D6

		R318076		WEST ADDN TO SHARYLAND AN IRR TRACT N283.71'-S635' LOT 38-6		7.65000						$   -		Church

		R318077		WEST ADDN. TO SHARYLAND W110'-E460'-N84.13'-S848.25' LT 38-6		0.21000		$26,521		$   25,872		$   (649)		A2		$   25,872

		R318081		WEST ADDN. TO SHARYLAND W405'-E1230'-S330' LOT 38-7		2.82000		$141,181		$   141,181		$   -		F1

		R318082		WEST ADDN. TO SHARYLAND E 6.17-S 9.24 LOT 38-7		6.17000		$88,821		$   88,191		$   (630)		A1		$88,191

		R318083		WEST ADDN. TO SHARYLAND S W 1.0-N 19.08 LOT 38-7		1.00000		$93,249		$   87,251		$   (5,998)		F1

		R318085		WEST ADDN. TO SHARYLAND S660'-E905' LOT 38-8		13.26000		$5,556		$   5,556		$   -		D6				Part Alton

		R318087		WEST ADDN. TO SHARYLAND N19.80 EXC E13.41 AC LOT 38-8		6.39000		$172,530		$   172,530		$   -		D6N

		R318098		WEST ADDN. TO SHARYLAND 39.2 AC LOT 38-11		39.20000						$   -		Weslaco

		R318124		WEST ADDN. TO SHARYLAND S 10.00 LOT 39-6		10.00000		$222,063		$   219,573		$   (2,490)		F1

		R318125		WEST ADDN. TO SHARYLAND-N351.29'-S1283'-W1240' LOT 39-6		10.00000						$   -		City

		R318126		WEST ADDN. TO SHARYLAND 0.50AC-S304.92' LOT 39-7		0.50000		$42,960		$   42,658		$   (302)		E1

		R318128		WEST ADDN. TO SHARYLAND E208'-W298'-N110.5'-S415.42'-LOT 39-7		0.53000		$50,655		$   50,135		$   (520)		A1		$50,135

		R318129		WEST ADDN. TO SHARYLAND E90.5'-W388.5'-N140'-S444.92' LOT 39-7		0.29000		$122		$   122		$   -		D6

		R318130		WEST ADDN. TO SHARYLAND N330'-S634.92' EXC 1.51AC IN VRS TR LOT 39-7		7.81000		$3,272		$   3,272		$   -		D6

		R318131		WEST ADDN. TO SHARYLAND E208'-W293'-N120'-S634.92' LOT 39-7		0.58000		$99,167		$   99,167		$   -		F1

		R318148		WEST ADDN. TO SHARYLAND S 9.6 LOT 39-10		9.60000		$4,022		$   4,022		$   -		D6

		R318172		WEST ADDN. TO SHARYLAND W 20.0 LOT 39-11		20.00000						$   -		McAllen

		R318207		WEST ADDN. TO SHARYLAND W 161.9' - E 405.55'- NE CORNER LOT 40-7		0.27000		$83,693		$   82,706		$   (987)		F1

		R318215		WEST ADDN. TO SHARYLAND N315'-W363'-E660' LOT 40-8		1.96000		$183,277		$   181,738		$   (1,539)		F1

		R318226		WEST ADDN. TO SHARYLAND 1.50 AC-IMPS-E165'-W330' LOT 40-10		1.50000						$   -		Church

		R318227		WEST ADDN. TO SHARYLAND 2 AC-W 10-E 20 LOT 40-10		2		$108,743		$   114,378		$   5,635		E1

		R318228		WEST ADDN. TO SHARYLAND 8 AC-W 10-E 20 LOT 40-10		8.00000		$2,200		$2,200 		$   2,200		D9

		R318240		WEST ADDN. TO SHARYLAND E235'-N115' LOT 40-10		0.41000		$133,375		$133,375 		$   133,375		F5

		R318248		WEST ADDN TO SHARYLAND E10AC-W20' LT 40-10 10AC		10		$270,000		$270,000 		$   270,000		D9N

		R318267		WEST ADDN. TO SHARYLAND E 10AC-W 17.62AC EXC 2AC LOT 40-12		8.00000		$216,000		$216,000 		$   216,000		C2

		R318268		WEST ADDN TO SHARYLAND W 152.25'-E 902.5'-N 572.22' LOT 40-12 2AC		1.40000		$57,913		$   63,178		$   5,265		A1		$63,178

		R318269		WEST ADDN. TO SHARYLAND E 10.59-W 28.53 LOT 40-12		10.59000		$4,437		$   4,437		$   -		D6

		R318275		WEST ADDN. TO SHARYLAND N400'-S1280'-W400' LOT 41-2		3.68000		$62,582		$   62,582		$   -		F1

		R318276		WEST ADDN. TO SHARYLAND 35.42 AC LOT 41-2		35.42000		$14,841		$   14,841		$   -		D6

		R318280		WEST ADDN. TO SHARYLAND .50 AC E268.95'-W990' LOT 41-3		0.50000		$21,537		$   21,537		$   -		E1

		R318282		WEST ADDN. TO SHARYLAND E10AC LOT 41-3		9.40000		$4,863		$   4,863		$   -		D6

		R318295		WEST ADDN. TO SHARYLAND 5.24 AC-E 28.65 LOT 41-9		5.24000		$15,720		$   15,720		$   -		C2

		R318296		WEST ADDN. TO SHARYLAND 18 AC-E 28.65 LOT 41-9		18.00000		$54,000		$   54,000		$   -		D6N

		R318297		WEST ADDN. TO SHARYLAND W200'-E395' S430' LOT 41-9		1.84000		$134,149		$   121,417		$   (12,732)		C2

		R318298		WEST ADDN. TO SHARYLAND 3.41 AC-20.65 AC LOT 41-9		3.41000		$10,230		$   10,230		$   -		C2

		R318300		WEST ADDN. TO SHARYLAND W660' & S700'-E660' LOT 41-10		30.61000						$   -		City

		R318302		Dropped From Appraisal Roles								$   -

		R318304		WEST ADDN. TO SHARYLAND LOT 41-10 S167.4'-N476.9'-E660'		2.42		$216,126		$   215,379		$   (747)		F1

		R318305		WEST ADDN. TO SHARYLAND S 78'-N 210'-E 660' LOT 41-10		1.16		$61,690		$   61,690		$   -		C2

		R318307		WEST ADDN. TO SHARYLAND SW COR .50-W19.86AC -LT 41-12		0.50000		$84,158		$   82,819		$   (1,339)		A1		$84,158

		R318339		WEST ADDN. TO SHARYLAND N353'-W1190' LOT 42-6		9.64000		$91,580		$   91,580		$   -		D6N

		R318341		WEST ADDN. TO SHARYLAND S650' LOT 42-6;107-ALTON		18.50000		$7,752		$   7,752		$   -		D6

		R318342		WEST ADDN. TO SHARYLAND LT 42-6 E80'-S158.5'-N670'		0.28000						$   -		Hidalgo County

		R318343		WEST ADDN. TO SHARYLAND LT 42-6 W216.76'-E296.76'- S158.5'-N670'		0.79000		$47,376		$   45,892		$   (1,484)		F1

		R318346		WEST ADDN. TO SHARYLAND W 678.08'-S 158.5'-N 670' LOT 42-6		2.10000		$43,152		$47,075 		$   47,075		A2		$47,075 

		R318347		Dropped From Appraisal Roles								$   -

		R318351		WEST ADDN. TO SHARYLAND S385'-W425'-E665' LOT 42-8		3.62000		$113,581		$   113,581		$   -		C2

		R318406		WEST ADDN. TO SHARYLAND-N 1/2-N529.5'-S838.5'-W317' LOT 42-9		1.78000		$150,249		$   149,543		$   (706)		A1		$150,249

		R318411		WEST ADDN. TO SHARYLAND E5AC-S10AC LOT 42-10		5.00000		$135,000		$   135,000		$   -		C2

		R318412		WEST ADDN. TO SHARYLAND S10AC-N20AC LOT 42-10		10.00000		$463,334		$   463,334		$   -		F1

		R318413		WEST ADDN. TO SHARYLAND LT 42-10 WAS W 5AC-S 10AC		5.00000						$   -		City as Trustee

		R318415		WEST ADDN. TO SHARYLAND N 10.0 AC LOT 42-10		10.00000		$6,290		$   6,290		$   -		D4

		R318432		WEST ADDN TO SHARYLAND S220' LOT 43-6		6.01000		$73,721		$   72,648		$   (1,073)		A1		$72,648 

		R318433		WEST ADDN TO SHARYLAND BNG AN IRR TR N656.79'E1190' LOT 43-6		8.79000		$3,683		$   3,683		$   -		D6

		R318434		WEST ADDN. TO SHARYLAND 4.96AC BNG AN IRR TR N557.80-W516' LOT 43-6 17.89AC BNG E660' EXC W300'-N270' LOT 44-5 15.29AC BNG W 515.45' LOT 44-6		38.14000		$89,101		$   89,101		$   -		E1

		R318435		WEST ADDN. TO SHARYLAND 1.36-1.64-N-C LOT 43-6		1.36000		$374		$   374		$   -		D9

		R318436		WEST ADDN. TO SHARYLAND N19.70AC LOT 43-8		19.79000		$5,418		$   5,418		$   -		D9

		R318437		WEST ADDN. TO SHARYLAND E 10-S 20 AC L0T 43-8		10.00000						$   -		City

		R318489		WEST ADDN. TO SHARYLAND 1.50AC-NE COR-E623.7'-W1140' AN IRR LOT 44-6		1.50000		$71,533		$   70,109		$   (1,424)		A1		$   70,109

		R318490		WEST ADDN. TO SHARYLAND E623.7'-W1140' AN IRR TR EXC 1.50AC LOT 44-6		17.67000		$4,859		$   4,859		$   -		D9

		R318602		WEST ADDN. TO SHARYLAND W660'-S990' LOT 45-6		15.00000		$852,683		$   852,683		$   -		F1

		R318603		WEST ADDN TO SHARYLAND S300'-N660'-E304'-W1240' LOT 45-6		2.10000		$48,544		$   48,544		$   -		F1

		R318750		WEST ADDN. TO SHARYLAND W 16.10 AC LT 40-11		14.85		$4,084		$   4,084		$   -		D9

		R341899		ALTON NORTHWEST ALL LOTS 3 THRU 8 BLK 1		2.22200		$892,738		$   892,738		$   -		F1

		R457803		BODINE-BIRDWELL #2 LOT A		9.77000		$4,094		$   4,094		$   -		D6

		R504327		WEST ADDN. TO SHARYLAND N10AC-S20.0AC FT 38-7		9.32000		$88,540		$   88,540		$   -		D3N

		R511688		JOHN H SHARY W384'-N119.94'-S595.71' LOT 413		1.00000		$252,180		$   250,209		$   (1,971)		F4

		R512315		JOHN H SHARY-S172.86'-N1013.29'-W1260' LOT 432 & 40' X 172.86' ABND C/R/W E OF LOT 432		5.16		$1,851		$   2,053		$   202		D6

		R514992		JOHN H SHARY 0.25AC-MIDDLE OF TR-FOR IMPS-E178'-W745.73'-LOT 413		0.25000		$15,795		$   15,795		$   -		F1

		R521772		JOHN H SHARY-W381.67'-N114.81'-S825.31' LOT 413		0.95000		$183,894		$   182,262		$   (1,632)		F1

		R521956		ALTON ORIGINAL TOWNSITE LOT 3 & 4 BLK 16		0.15209		$26,500		$   26,500		$   -		C1

		R523681		WEST ADDN. TO SHARYLAND-N588.71'-S931.71'-W1240' LOT 39-6		16.75000						$   -		City

		R534712		JOHN H SHARY S247.19'-N592.90'-LOT 432		5.66		$70,750		$   70,750		$   -		D6N

		R539852		JOHN H SHARY S172.85'-N345.71' EXC E 0.50AC FOR IMP-LOT 432		4.5		$123,512		$   112,500		$   (11,012)		C2

		R554633		WEST ADDN TO SHARYLAND 0.50AC FOR IMPS-SE COR N219.64'-S659.6'-E1190' LOT 43-6		0.50000		$23,658		$   23,617		$   (41)		E1

		R558428		JOHN H SHARY N50-'S490.27'-E410' LOT 431		0.94000		$20,618		$   20,618		$   -		C2

		R563852		WEST ADDN TO SHARYLAND N219.64'-S659.6'-E1190'		5.91000		$2,476		$   2,476		$   -		D6

		R574073		WEST ADDN TO SHARYLAND BEING AN IRR TR-W1240'-S156.65'-N453.65' LOT 38-6		4.52000		$112,665		$   112,665		$   -		A1		$112,665

		R582487		WEST ADDN TO SHARYLAND N219.97'-S439.97' LOT 43-6		6.01000		$57,095		$   57,095		$   -		D6N

		R583132		JOHN H SHARY LOT 413 N268'-W375.42' A/K/A TRS 9 & 10		1.64000		$85,739		$   85,739		$   -		C2

		R588312		WEST ADDN TO SHARYLAND S351.29'-W1240'-LOT 38-6		10.00000		$40,643		$   39,998		$   (645)		E1

		R590002		ALTON NORTHWEST LOTS 1-2 BLK 5 & 0.48AC		1.0500000		$11,256		$   11,256		$   -		C2

		R643899		WEST ADDN. TO SHARYLAND W220'-E540'-N104.12'-S739.12' LOT 38-6		0.79000		$22,829		$   22,829		$   -		C2

		R654493		WEST ADDN. TO SHARYLAND W10AC-S20AC LOT 43-8		10.00000		$2,750		$   2,750		$   -		D9

		R688986		WEST ADDN. TO SHARYLAND - SMS, E580'-W1240'-S990' LOT 45-6		10.32000		$24,510		$   24,510		$   -		E1

		R691308		TAURUS ESTATES #13 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691309		TAURUS ESTATES #13 LOT 2		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691310		TAURUS ESTATES #13 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691311		TAURUS ESTATES #13 LOT 4		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691312		TAURUS ESTATES #13 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691313		TAURUS ESTATES #13 LOT 6		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691314		TAURUS ESTATES #13 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691315		TAURUS ESTATES #13 LOT 8		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691316		TAURUS ESTATES #13 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691317		TAURUS ESTATES #13 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691318		TAURUS ESTATES #13 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691319		TAURUS ESTATES #13 LOT 12		0.14578		$   19,492		$   21,658		$   2,166		C1

		R691320		TAURUS ESTATES #13 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691321		TAURUS ESTATES #13 LOT 14		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691322		TAURUS ESTATES #13 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691323		TAURUS ESTATES #13 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691324		TAURUS ESTATES #13 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691325		TAURUS ESTATES #13 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691326		TAURUS ESTATES #13 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691327		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691328		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691329		TAURUS ESTATES #13 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691330		TAURUS ESTATES #13 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691331		TAURUS ESTATES #13 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691332		TAURUS ESTATES #13 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691333		TAURUS ESTATES #13 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691334		TAURUS ESTATES #13 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R691339		TAURUS ESTATES #13 LOT 32		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691340		TAURUS ESTATES #13 LOT 33		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691341		TAURUS ESTATES #13 LOT 34		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691342		TAURUS ESTATES #13 LOT 35		0.14578		$14,002		$   22,225		$   8,223		C1

		R691343		TAURUS ESTATES #13 LOT 36		0.14578		$14,002		$   22,225		$   8,223		C1

		R691347		TAURUS ESTATES #13 LOT 40		0.14578		$14,002		$   22,225		$   8,223		C1

		R691348		TAURUS ESTATES #13 LOT 41		0.14578		$14,002		$   22,225		$   8,223		C1

		R691349		TAURUS ESTATES #13 LOT 42		0.14578		$14,002		$   22,225		$   8,223		C1

		R691350		TAURUS ESTATES #13 LOT 43		0.14578		$14,002		$   22,225		$   8,223		C1

		R691351		TAURUS ESTATES #13 LOT 44		0.14578		$14,002		$   22,225		$   8,223		C1

		R691352		TAURUS ESTATES #13 LOT 45		0.14578		$14,002		$   22,225		$   8,223		C1

		R691353		TAURUS ESTATES #13 LOT 46		0.14578		$14,002		$   22,225		$   8,223		C1

		R691354		TAURUS ESTATES #13 LOT 47		0.14578		$14,002		$   22,225		$   8,223		C1

		R691355		TAURUS ESTATES #13 LOT 48		0.14578		$14,002		$   22,225		$   8,223		C1

		R691356		TAURUS ESTATES #13 LOT 49		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691357		TAURUS ESTATES #13 LOT 50		0.14578		$14,002		$   22,225		$   8,223		C1

		R691358		TAURUS ESTATES #13 LOT 51		0.14578		$14,002		$   22,225		$   8,223		C1

		R691359		TAURUS ESTATES #13 LOT 52		0.14578		$14,002		$   22,225		$   8,223		C1

		R691365		TAURUS ESTATES #13 LOT 58		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691367		TAURUS ESTATES #13 LOT 60		0.14578		$14,002		$   22,225		$   8,223		C1

		R691368		TAURUS ESTATES #13 LOT 61		0.14578		$14,002		$   22,225		$   8,223		C1

		R691370		TAURUS ESTATES #13 LOT 63		0.14578		$14,002		$   22,225		$   8,223		C1

		R691371		TAURUS ESTATES #13 LOT 64		0.14578		$14,002		$   22,225		$   8,223		C1

		R691374		TAURUS ESTATES #13 LOT 67		0.14578		$14,002		$   22,225		$   8,223		C1

		R691375		TAURUS ESTATES #13 LOT 68		0.14578		$14,002		$   22,225		$   8,223		C1

		R691376		TAURUS ESTATES #13 LOT 69		0.14578		$14,002		$   22,225		$   8,223		C1

		R691377		TAURUS ESTATES #13 LOT 70		0.14578		$14,002		$   22,225		$   8,223		C1

		R691378		TAURUS ESTATES #13 LOT 71		0.14578		$14,002		$   22,225		$   8,223		C1

		R691379		TAURUS ESTATES #13 LOT 72		0.14578		$14,002		$   22,225		$   8,223		C1

		R691381		TAURUS ESTATES #13 LOT 74		0.14578		$14,002		$   22,225		$   8,223		C1

		R691382		TAURUS ESTATES #13 LOT 75		0.14578		$14,002		$   22,225		$   8,223		C1

		R691383		TAURUS ESTATES #13 LOT 76		0.14578		$14,002		$   22,225		$   8,223		C1

		R691384		TAURUS ESTATES #13 LOT 77		0.14578		$14,002		$   22,225		$   8,223		C1

		R691385		TAURUS ESTATES #13 LOT 78		0.14578		$14,002		$   22,225		$   8,223		C1

		R691386		TAURUS ESTATES #13 LOT 79		0.14578		$14,002		$   22,225		$   8,223		C1

		R691387		TAURUS ESTATES #13 LOT 80		0.14578		$14,002		$   22,225		$   8,223		C1

		R691390		TAURUS ESTATES #13 LOT 83		0.14578		$14,002		$   22,225		$   8,223		C1

		R691391		TAURUS ESTATES #13 LOT 84		0.14578		$14,002		$   22,225		$   8,223		C1

		R691392		TAURUS ESTATES #13 LOT 85		0.14578		$14,002		$   22,225		$   8,223		C1

		R691393		TAURUS ESTATES #13 LOT 86		0.14578		$14,002		$   22,225		$   8,223		C1

		R691394		TAURUS ESTATES #13 LOT 87		0.14578		$14,002		$   22,225		$   8,223		C1

		R691397		TAURUS ESTATES #13 LOT 90		0.14011		$   19,224		$   21,361		$   2,137		C1

		R691398		TAURUS ESTATES #13 LOT 91		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691399		TAURUS ESTATES #13 LOT 92		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691400		TAURUS ESTATES #13 LOT 93		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691401		TAURUS ESTATES #13 LOT 94		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691402		TAURUS ESTATES #13 LOT 95		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691403		TAURUS ESTATES #13 LOT 96		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691404		TAURUS ESTATES #13 LOT 97		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691405		TAURUS ESTATES #13 LOT 98		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691406		TAURUS ESTATES #13 LOT 99		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691407		TAURUS ESTATES #13 LOT 100		0.14578		$   18,919		$   21,021		$   2,102		C1

		R696496		ALTON NORTHWEST - BNG AN 40' X 209.5' ALONG THE EAST LINE OF LOT 1 BLK 5		0.1900000		$   2,037		$   2,037		$   -		C2

		R709040		TAURUS ESTATES #15 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R709367		TAURUS ESTATES #16 LOT 1		0.31905		$   43,779		$   43,779		$   -		C1

		R710129		TAURUS ESTATES #15 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710131		TAURUS ESTATES #15 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710133		TAURUS ESTATES #15 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710135		TAURUS ESTATES #15 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710136		TAURUS ESTATES #15 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710137		TAURUS ESTATES #15 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710138		TAURUS ESTATES #15 LOT 12		0.14206		$   19,492		$   21,658		$   2,166		c1

		R710139		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710140		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710141		TAURUS ESTATES #15 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710142		TAURUS ESTATES #15 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710143		TAURUS ESTATES #15 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710144		TAURUS ESTATES #15 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710145		TAURUS ESTATES #15 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710146		TAURUS ESTATES #15 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710147		TAURUS ESTATES #15 LOT 21		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710148		TAURUS ESTATES #15 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710149		TAURUS ESTATES #15 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710150		TAURUS ESTATES #15 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710151		TAURUS ESTATES #15 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710152		TAURUS ESTATES #15 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710153		TAURUS ESTATES #15 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R710154		TAURUS ESTATES #15 LOT 29		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710155		TAURUS ESTATES #15 LOT 28		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710156		TAURUS ESTATES #15 LOT 30		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710159		TAURUS ESTATES #15 LOT 33		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710160		TAURUS ESTATES #15 LOT 34		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710161		TAURUS ESTATES #15 LOT 35		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710162		TAURUS ESTATES #15 LOT 36		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710163		TAURUS ESTATES #15 LOT 37		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710164		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710165		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710166		TAURUS ESTATES #15 LOT 40		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710167		TAURUS ESTATES #15 LOT 41		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710169		TAURUS ESTATES #15 LOT 43		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710170		TAURUS ESTATES #15 LOT 44		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710171		TAURUS ESTATES #15 LOT 45		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710173		TAURUS ESTATES #15 LOT 47		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710175		TAURUS ESTATES #15 LOT 49		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710176		TAURUS ESTATES #15 LOT 50		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710177		TAURUS ESTATES #15 LOT 51		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710178		TAURUS ESTATES #15 LOT 52		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710179		TAURUS ESTATES #15 LOT 53		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710180		TAURUS ESTATES #15 LOT 54		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710181		TAURUS ESTATES #15 LOT 55		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710182		TAURUS ESTATES #15 LOT 56		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710183		TAURUS ESTATES #15 LOT 57		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710185		TAURUS ESTATES #15 LOT 59		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710187		TAURUS ESTATES #15 LOT 61		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710189		TAURUS ESTATES #15 LOT 63		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710190		TAURUS ESTATES #15 LOT 64		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710191		TAURUS ESTATES #15 LOT 65		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710192		TAURUS ESTATES #15 LOT 66		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710193		TAURUS ESTATES #15 LOT 67		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710194		TAURUS ESTATES #15 LOT 68		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710195		TAURUS ESTATES #15 LOT 69		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710196		TAURUS ESTATES #15 LOT 70		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710197		TAURUS ESTATES #15 LOT 71		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710198		TAURUS ESTATES #15 LOT 72		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710199		TAURUS ESTATES #15 LOT 73		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710201		TAURUS ESTATES #15 LOT 75		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710202		TAURUS ESTATES #15 LOT 76		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710203		TAURUS ESTATES #15 LOT 77		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710204		TAURUS ESTATES #15 LOT 78		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710205		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710206		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710207		TAURUS ESTATES #15 LOT 81		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710208		TAURUS ESTATES #15 LOT 82		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710209		TAURUS ESTATES #15 LOT 83		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710210		TAURUS ESTATES #15 LOT 84		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710211		TAURUS ESTATES #15 LOT 85		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710212		TAURUS ESTATES #15 LOT 86		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710213		TAURUS ESTATES #15 LOT 87		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710214		TAURUS ESTATES #15 LOT 88		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710215		TAURUS ESTATES #15 LOT 89		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710216		TAURUS ESTATES #15 LOT 90		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710218		TAURUS ESTATES #15 LOT 92		0.14263		$   19,571		$   21,746		$   2,175		C1

		R710219		TAURUS ESTATES #15 LOT 93		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710220		TAURUS ESTATES #15 LOT 94		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710221		TAURUS ESTATES #15 LOT 95		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710222		TAURUS ESTATES #15 LOT 96		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710223		TAURUS ESTATES #15 LOT 97		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710224		TAURUS ESTATES #15 LOT 98		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710225		TAURUS ESTATES #15 LOT 99		0.14270		$   19,058		$   21,175		$   2,117		C1

		R710226		TAURUS ESTATES #15 LOT 100		0.23099		$   31,695		$   35,217		$   3,522		C1

		R710268		LOS EJIDOS LOT 1		0.14011		$12,108		$   20,140		$   8,032		C1

		R710269		TAURUS ESTATES #16 LOT 2		0.28500		$   40,950		$   40,950		$   -		C1

		R710270		TAURUS ESTATES #16 LOT 3		0.26000		$   36,540		$   36,540		$   -		C1

		R710271		TAURUS ESTATES #16 LOT 4		0.21300		$   28,980		$   28,980		$   -		C1

		R710272		TAURUS ESTATES #16 LOT 5		0.21300		$   28,980		$   28,980		$   -		C1

		R710273		TAURUS ESTATES #16 LOT 6		0.21300		$   28,980		$   28,980		$   -		C1

		R710274		TAURUS ESTATES #16 LOT 7		0.21300		$   28,980		$   28,980		$   -		C1

		R710275		TAURUS ESTATES #16 LOT 8		0.21300		$   28,980		$   28,980		$   -		C1

		R710276		TAURUS ESTATES #16 LOT 9		0.21300		$   28,980		$   28,980		$   -		C1

		R710277		TAURUS ESTATES #16 LOT 10		0.21300		$   28,980		$   28,980		$   -		C1

		R710278		TAURUS ESTATES #16 LOT 11		0.23694		$   32,511		$   32,511		$   -		C1

		R710279		TAURUS ESTATES #16 LOT 12		0.34382		$   47,178		$   47,178		$   -		C1

		R710280		TAURUS ESTATES #16 LOT 13		0.21377		$   29,333		$   29,333		$   -		C1

		R710281		TAURUS ESTATES #16 LOT 14		0.21300		$   28,980		$   28,980		$   -		C1

		R710282		TAURUS ESTATES #16 LOT 15		0.23409		$   32,121		$   32,121		$   -		C1

		R710295		TAURUS ESTATES #16 LOT 28		0.28673		$   39,344		$   39,344		$   -		C1

		R710296		TAURUS ESTATES #16 LOT 29		0.22929		$   31,462		$   31,462		$   -		C1

		R710297		TAURUS ESTATES #16 LOT 30		0.21300		$   28,980		$   28,980		$   -		C1

		R710298		TAURUS ESTATES #16 LOT 31		0.22929		$   31,462		$   31,462		$   -		C1

		R710299		TAURUS ESTATES #16 LOT 32		0.22929		$   31,462		$   31,462		$   -		C1

		R710300		TAURUS ESTATES #16 LOT 33		0.21300		$   28,980		$   28,980		$   -		C1

		R710301		TAURUS ESTATES #16 LOT 34		0.22929		$   31,462		$   31,462		$   -		C1

		R710302		TAURUS ESTATES #16 LOT 35		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710303		TAURUS ESTATES #16 LOT 36		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710304		TAURUS ESTATES #16 LOT 37		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710305		TAURUS ESTATES #16 LOT 38		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710306		TAURUS ESTATES #16 LOT 39		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710307		TAURUS ESTATES #16 LOT 40		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710308		TAURUS ESTATES #16 LOT 41		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710309		TAURUS ESTATES #16 LOT 42		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710310		TAURUS ESTATES #16 LOT 43		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710311		TAURUS ESTATES #16 LOT 44		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710312		TAURUS ESTATES #16 LOT 45		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710313		TAURUS ESTATES #16 LOT 46		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710314		TAURUS ESTATES #16 LOT 47		0.32562		$   44,680		$   201,574		$   156,894		B2

		R710349		LOS EJIDOS LOT 2		0.14731		$12,731		$   21,176		$   8,445		C1

		R710351		LOS EJIDOS LOT 3		0.14731		$12,731		$   21,176		$   8,445		C1

		R710353		LOS EJIDOS LOT 4		0.14731		$12,731		$   21,176		$   8,445		C1

		R710355		LOS EJIDOS LOT 5		0.14731		$12,731		$   21,176		$   8,445		C1

		R710357		LOS EJIDOS LOT 6		0.14731		$12,731		$   21,176		$   8,445		C1

		R710359		LOS EJIDOS LOT 7		0.14731		$12,731		$   21,176		$   8,445		C1

		R710361		LOS EJIDOS LOT 8		0.14731		$12,731		$   21,176		$   8,445		C1

		R710363		LOS EJIDOS LOT 9		0.14731		$12,731		$   21,176		$   8,445		C1

		R710365		LOS EJIDOS LOT 10		0.14731		$12,731		$   21,176		$   8,445		C1

		R710367		LOS EJIDOS LOT 11		0.14731		$12,731		$   21,176		$   8,445		C1

		R710369		LOS EJIDOS LOT 12		0.14731		$12,731		$   21,176		$   8,445		C1

		R710371		LOS EJIDOS LOT 13		0.14731		$12,731		$   21,176		$   8,445		C1

		R710377		LOS EJIDOS LOT 16		0.18712		$26,083		$   26,898		$   815		C1

		R710379		LOS EJIDOS LOT 17		0.17720		$24,701		$   25,473		$   772		C1

		R710383		LOS EJIDOS LOT 19		0.14897		$20,765		$   21,414		$   649		C1

		R710393		LOS EJIDOS LOT 24		0.14206		$12,277		$   20,420		$   8,143		C1

		R710395		LOS EJIDOS LOT 25		0.14233		$12,301		$   20,460		$   8,159		C1

		R710397		LOS EJIDOS LOT 26		0.14233		$12,301		$   20,460		$   8,159		C1

		R710399		LOS EJIDOS LOT 27		0.14233		$12,301		$   20,460		$   8,159		C1

		R710401		LOS EJIDOS LOT 28		0.14233		$12,301		$   20,460		$   8,159		C1

		R710403		LOS EJIDOS LOT 29		0.14233		$12,301		$   20,460		$   8,159		C1

		R710405		LOS EJIDOS LOT 30		0.14233		$12,301		$   20,460		$   8,159		C1

		R710407		LOS EJIDOS LOT 31		0.14233		$12,301		$   20,460		$   8,159		C1

		R710409		LOS EJIDOS LOT 32		0.14233		$12,301		$   20,460		$   8,159		C1

		R710410		LOS EJIDOS LOT 33		0.14233		$12,301		$   20,460		$   8,159		C1

		R710411		LOS EJIDOS LOT 34		0.14233		$12,301		$   20,460		$   8,159		C1

		R710412		LOS EJIDOS LOT 35		0.14233		$12,301		$   20,460		$   8,159		C1

		R710413		LOS EJIDOS LOT 36		0.14233		$12,301		$   20,460		$   8,159		C1

		R710414		LOS EJIDOS LOT 37		0.14206		$12,277		$   20,420		$   8,143		C1

		R710415		LOS EJIDOS LOT 38		0.14727		$12,727		$   21,170		$   8,443		C1

		R710416		LOS EJIDOS LOT 39		0.14233		$12,301		$   20,460		$   8,159		C1

		R710417		LOS EJIDOS LOT 40		0.14233		$12,301		$   20,460		$   8,159		C1

		R710418		LOS EJIDOS LOT 41		0.14233		$12,301		$   20,460		$   8,159		C1

		R710419		LOS EJIDOS LOT 42		0.14233		$12,301		$   20,460		$   8,159		C1

		R710420		LOS EJIDOS LOT 43		0.14233		$12,301		$   20,460		$   8,159		C1

		R710421		LOS EJIDOS LOT 44		0.14233		$12,301		$   20,460		$   8,159		C1

		R710422		LOS EJIDOS LOT 45		0.14233		$12,301		$   20,460		$   8,159		C1

		R710423		LOS EJIDOS LOT 46		0.14233		$12,301		$   20,460		$   8,159		C1

		R710424		LOS EJIDOS LOT 47		0.14233		$12,301		$   20,460		$   8,159		C1

		R710425		LOS EJIDOS LOT 48		0.14233		$12,301		$   20,460		$   8,159		C1

		R710426		LOS EJIDOS LOT 49		0.14233		$12,301		$   20,460		$   8,159		C1

		R710427		LOS EJIDOS LOT 50		0.14233		$12,301		$   20,460		$   8,159		C1

		R710428		LOS EJIDOS LOT 51		0.14727		$20,528		$   21,170		$   642		C1

		R710429		LOS EJIDOS LOT 52		0.14727		$12,727		$   21,170		$   8,443		C1

		R710433		LOS EJIDOS LOT 56		0.14731		$20,534		$   21,176		$   642		C1

		R710434		LOS EJIDOS LOT 57		0.14731		$12,731		$   21,176		$   8,445		C1

		R710435		LOS EJIDOS LOT 58		0.14731		$12,731		$   21,176		$   8,445		C1

		R710436		LOS EJIDOS LOT 59		0.14731		$12,731		$   21,176		$   8,445		C1

		R710437		LOS EJIDOS LOT 60		0.14731		$12,731		$   21,176		$   8,445		C1

		R710438		LOS EJIDOS LOT 61		0.14731		$12,731		$   21,176		$   8,445		C1

		R710439		LOS EJIDOS LOT 62		0.14731		$12,731		$   21,176		$   8,445		C1

		R710440		LOS EJIDOS LOT 63		0.14731		$12,731		$   21,176		$   8,445		C1

		R710441		LOS EJIDOS LOT 64		0.14731		$12,731		$   21,176		$   8,445		C1

		R710442		LOS EJIDOS LOT 65		0.14727		$12,727		$   21,170		$   8,443		C1

		R710443		LOS EJIDOS LOT 66		0.14727		$12,727		$   21,170		$   8,443		C1

		R710444		LOS EJIDOS LOT 67		0.14731		$12,731		$   21,176		$   8,445		C1

		R710445		LOS EJIDOS LOT 68		0.14731		$12,731		$   21,176		$   8,445		C1

		R710446		LOS EJIDOS LOT 69		0.14731		$12,731		$   21,176		$   8,445		C1

		R710447		LOS EJIDOS LOT 70		0.14731		$12,731		$   21,176		$   8,445		C1

		R710448		LOS EJIDOS LOT 71		0.14731		$12,731		$   21,176		$   8,445		C1

		R710449		LOS EJIDOS LOT 72		0.14731		$12,731		$   21,176		$   8,445		C1

		R710450		LOS EJIDOS LOT 73		0.14731		$12,731		$   21,176		$   8,445		C1

		R710451		LOS EJIDOS LOT 74		0.14731		$12,731		$   21,176		$   8,445		C1

		R710452		LOS EJIDOS LOT 75		0.14731		$12,731		$   21,176		$   8,445		C1

		R710453		LOS EJIDOS LOT 76		0.14731		$12,731		$   21,176		$   8,445		C1

		R710454		LOS EJIDOS LOT 77		0.14731		$12,731		$   21,176		$   8,445		C1

		R710455		LOS EJIDOS LOT 78		0.14731		$12,731		$   21,176		$   8,445		C1

		R710456		LOS EJIDOS LOT 79		0.14731		$12,731		$   21,176		$   8,445		C1

		R712582		ALTON INDUSTRIAL PARK LOT 1		2.00071						$   -		City

		R712584		ALTON INDUSTRIAL PARK LOT 2		2.00071						$   -		City

		R712585		ALTON INDUSTRIAL PARK LOT 3		1.88935						$   -		City

		R712586		ALTON INDUSTRIAL PARK LOT 4		1.88935						$   -		City

		R712587		ALTON INDUSTRIAL PARK LOT 5		1.60168						$   -		City

		R712588		ALTON INDUSTRIAL PARK LOT 6		2.02994						$   -		City

		R712589		ALTON INDUSTRIAL PARK LOT 7		1.88935						$   -		City

		R712590		ALTON INDUSTRIAL PARK LOT 8		1.88935						$   -		City

		R712591		ALTON INDUSTRIAL PARK LOT 9		1.58953						$   -		City

		R726088		ALTON NORTHWEST CONDOS UNIT A				$222,679		$   226,648		$   3,969		F1

		R726089		ALTON NORTHWEST CONDOS LOT B				$83,640		$   193,352		$   109,712		F1

		R726090		ALTON NORTHWEST CONDOS LOT C				$144,678		$   148,647		$   3,969		F1

		R726132		PALMASOLA LOT 31		0.5922176309		$55,464		$   55,464		$   -		F1

		R727433		WEST ADDN. TO SHARYLAND W165' LOT 40-10				$59,636		$   58,599		$   (1,037)		E1

		R732674		FERRO BLOCK LOT 1						$   1		$   1		C1

						788.24		$   18,508,114		$   21,286,887		$   4,112,150				1112147

														0.0522

				Value of Property In Zone             $  18,508,114

				Assessed Value Total Alton           $214,627,202

				% value of Property In Zone        6.2%

				Per Cent Residental in Zone        5.22 %






_1319544127.xls
Summary

		City of Alton

		Project Review

		City of Alton - TIF Reinvestment Zone # One

		Summary Fact Sheet

		November 23, 2009

		Plan of Finance

				Site Area						723.41+/-				Acres

				Base Value (January 1, 2009 estimate)						$18,508,114

		Project:

						Phase 1		2009-2010		$   6,500,000				Commercial

						Phase 1a		2009-2010		$   1,500,000				Single Family

						Phase 2		2011		$   3,500,000				Commercial

						Phase 2a		2011		$   2,500,000				Single Family

						Phase 3		2012		$   10,000,000				Commercial

						Phase 3a		2012		$   4,750,000				Single Family

						Phase 4		2013		$   3,500,000				Commercial

						Phase 4a		2013		$   2,500,000				Single Family

						Phase 5		2014		$   3,500,000				Commercial

						Phase 5a		2014		$   2,500,000				Single Family

						Phase 5b		2014		$   13,600,000				Multi-Family

						Phase 6		2015		$   5,000,000				Commercial

						Phase 6a		2015		$   2,500,000				Single Family

						Phase 7		2016		$   10,000,000				Commercial

						Phase 7a		2016		$   2,500,000				Single Family

						Phase 8		2017		$   5,000,000				Commercial

						Phase 8a		2017		$   2,500,000				Single Family

						Phase 9		2018		$   5,000,000				Commercial

						Phase 10		2019		$   2,500,000				Commercial

						Phase 11		2020		$   5,000,000				Commercial

						Phase 12		2021		$   2,500,000				Commercial

						Phase 13		2022		$   5,000,000				Commercial

						Phase 14		2023		$   2,500,000				Commercial

		Totals								$   69,500,000				Commercial

								160		$   13,600,000				Multi-Family

								165		$   21,250,000				Single Family

		Assumptions		Captured Value						$   104,350,000

				Growth Factor						3.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   20,475,157

				Estimated TIF Life						25				Years

		2009 Assessed Value of Zone Properties								$   21,286,887

		2008 City of Alton Assessment Grand Total								$   214,627,202

		Per Cent of Assessed Taxable in Zone								9.92%

		Per Cent 1-4 Single-family Residences Value in Zone								5.22%





Revenue

		

		Alton - TIF Reinvestment Zone																																		Alton - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Alton								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2009		18,508,114				18,508,114						- 0		0.592850						- 0		0.519600								2009				2009

		2010		18,508,114		8,000,000		26,508,114		8,000,000				8,000,000		0.592850						8,000,000		0.519600								2010				2010

		2011		26,508,114		6,000,000		32,688,114		14,180,000				14,180,000		0.592850		46,242				14,180,000		0.519600		40,529				86,771		2011				2011		86,771		86,771

		2012		32,688,114		14,750,000		47,880,614		29,372,500				29,372,500		0.592850		81,964				29,372,500		0.519600		71,837				153,802		2012				2012		153,802		240,573

		2013		47,880,614		6,000,000		54,060,614		35,552,500				35,552,500		0.592850		169,781				35,552,500		0.519600		148,804				318,586		2013				2013		318,586		559,158

		2014		54,060,614		19,600,000		61,785,614		43,277,500				43,277,500		0.592850		205,504				43,277,500		0.519600		180,113				385,616		2014				2014		385,616		944,775

		2015		61,785,614		7,500,000		74,660,614		56,152,500				56,152,500		0.592850		250,156				56,152,500		0.519600		219,248				469,405		2015				2015		469,405		1,414,179

		2016		74,660,614		12,500,000		82,385,614		63,877,500				63,877,500		0.592850		324,578				63,877,500		0.519600		284,474				609,052		2016				2016		609,052		2,023,231

		2017		82,385,614		7,500,000		87,535,614		69,027,500				69,027,500		0.592850		369,230				69,027,500		0.519600		323,610				692,840		2017				2017		692,840		2,716,071

		2018		87,535,614		5,000,000		92,685,614		74,177,500				74,177,500		0.592850		398,999				74,177,500		0.519600		349,700				748,699		2018				2018		748,699		3,464,770

		2019		92,685,614		2,500,000		95,260,614		76,752,500				76,752,500		0.592850		428,767				76,752,500		0.519600		375,791				804,558		2019				2019		804,558		4,269,328

		2020		95,260,614		5,000,000		98,118,432		79,610,318				79,610,318		0.592850		443,652				79,610,318		0.519600		388,836				832,487		2020				2020		832,487		5,101,815

		2021		98,118,432		2,500,000		101,061,985		82,553,871				82,553,871		0.592850		460,171				82,553,871		0.519600		403,314				863,484		2021				2021		863,484		5,965,300

		2022		101,061,985		5,000,000		104,093,845		85,585,731				85,585,731		0.592850		477,185				85,585,731		0.519600		418,226				895,411		2022				2022		895,411		6,860,711

		2023		104,093,845		2,500,000		107,216,660		88,708,546				88,708,546		0.592850		494,710				88,708,546		0.519600		433,586				928,296		2023				2023		928,296		7,789,007

		2024		107,216,660		- 0		110,433,160		91,925,046				91,925,046		0.592850		512,761				91,925,046		0.519600		449,406				962,167		2024				2024		962,167		8,751,174

		2025		110,433,160		- 0		113,746,155		95,238,041				95,238,041		0.592850		531,353				95,238,041		0.519600		465,701				997,055		2025				2025		997,055		9,748,229

		2026		113,746,155		- 0		117,158,540		98,650,426				98,650,426		0.592850		550,503				98,650,426		0.519600		482,485				1,032,989		2026				2026		1,032,989		10,781,218

		2027		117,158,540				120,673,296		102,165,182				102,165,182		0.592850		570,228				102,165,182		0.519600		499,773				1,070,001		2027				2027		1,070,001		11,851,218

		2028		120,673,296				124,293,495		105,785,381				105,785,381		0.592850		590,544				105,785,381		0.519600		517,579				1,108,123		2028				2028		1,108,123		12,959,341

		2029		124,293,495				128,022,299		109,514,185				109,514,185		0.592850		611,470				109,514,185		0.519600		535,919				1,147,389		2029				2029		1,147,389		14,106,731

		2030		128,022,299				131,862,968		113,354,854				113,354,854		0.592850		633,023				113,354,854		0.519600		554,810				1,187,833		2030				2030		1,187,833		15,294,564

		2031		131,862,968				135,818,857		117,310,743				117,310,743		0.592850		655,224				117,310,743		0.519600		574,267				1,229,491		2031				2031		1,229,491		16,524,055

		2032		135,818,857				139,893,423		121,385,309				121,385,309		0.592850		678,090				121,385,309		0.519600		594,308				1,272,398		2032				2032		1,272,398		17,796,452

		2033		139,893,423				144,090,226		125,582,112				125,582,112		0.592850		701,642				125,582,112		0.519600		614,950				1,316,592		2033				2033		1,316,592		19,113,045

																		725,901								636,212				1,362,112								1,362,112		20,475,157

						$   104,350,000												$   10,911,678								$   9,563,478

				Annual Growth Factors Years      2008-2009						0.00%				Participation Level				100%				Participation Level				100%				20,475,157

				Thereafter						3.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   20,475,157								$   20,475,157





Misc

		City of Alton - TIF Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Alton		0.5928500		100%		0.5928500		53.29%		$   10,911,678

		Hidalgo County		0.5196000		100%		0.5196000		46.71%		$   9,563,478

		TOTAL		1.1124500				1.1124500		100.00%		$   20,475,157

		City of Alton  - TIF Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9												Total

		2009		8,000,000																												8,000,000

		2010				6,000,000																										6,000,000

		2011						14,750,000																								14,750,000

		2012								6,000,000																						6,000,000

		2013										19,600,000																				19,600,000

		2014												7,500,000																		7,500,000

		2015														12,500,000																12,500,000

		2016																7,500,000														7,500,000

		2017																		5,000,000												5,000,000

		2018																				2,500,000										2,500,000

		2019																						5,000,000								5,000,000

		2020																								2,500,000						2,500,000

		2021																										5,000,000				5,000,000

		2022																												2,500,000		2,500,000

		2023

				8,000,000		6,000,000		14,750,000		6,000,000		19,600,000		7,500,000		12,500,000		7,500,000		5,000,000		2,500,000		5,000,000		2,500,000		5,000,000		2,500,000		104,350,000

		City of Alton - TIF Reinvestment Zone

		Projected Uses of Tax Increment

		Construction Completed Cost

						Year		Phase I		Admin		Total

						2006		$   -		12,500		0

						2007				2,500

						2008				2,500

						2009				2,500

						2010				2,500

						2011				2,500

						2012				2,500

						2013				2,500

						2014				2,500

						2015				2,500

						2016				2,500

						2017				2,500

						2018				2,500

						2019				2,500

								$0		$45,000		$0





SourcesandUses

		City of Alton  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   20,475,157

		Total TIF Proceed Funds						$   20,475,157

		Total Sources of Funds						$   20,475,157

		Uses of Funds

				Begin Construction				2011

				Construction Complete				2033

				Street Lights

				Fire Flow Water Storage Facilities

				Fire Flow Northwest Quadrant

				Fire  Flow Northeast Quadrant

				Fire Flow Southwest Quadrant

				Fire Flow Southeast Quadrant

				Utility Relocation

				East West Connestors

				Street Reconstruction

				Comprehensive Drainage Plan &

				Implementation Program

				Municipal Facilities

				Library

				Public Safety Facilities

				Park Plan

				Quarry Project				$   3,500,000

				Park Reconstruction

				Hike and Bike Trails

				New Park Facilities

				Calichera Development

				Administrative Expense				$   25,000

				Total Costs				$   3,525,000

		Project Financing Surplus (Shortage)						$   16,950,157





ZoneProperty

		Quick Ref		Legal		Size		2009 Value		2010 Value				State Code		Residential

		R117638		City of Alton		3.22500

		R117639		ALTON NORTHWEST LOTS 1 & 2 BLK 1		0.63999		$   176,515		$   176,515		$   -		F1

		R117721		ALTON ORIGINAL TOWNSITE LOT 1 & 2 BLK 16		0.15209		$   26,500		$   26,500		$   -		C1

		R117722		ALTON ORIGINAL TOWNSITE LT 5 6 7 8 9 10 11&12 BLK16		0.60836		$   250,855		$   264,172		$   13,317		F1

		R117723		ALTON ORIGINAL TOWNSITE LOTS 13 & 14 BLK 16		0.15209		$   26,500		$   26,500		$   -		F1

		R253777		PALM LAKE ESTATES LOT 3A BEING THE LAKE (City of Alton)		7.42						$   -

		R267238		RANCHO GRANDE ESTATES LOT 1 BLK 1		0.42876		$   28,016		$   28,016		$   -		C1

		R267248		RANCHO GRANDE ESTATES LOT 2 BLK 2		0.56		$   36,719		$   36,719		$   -		C1

		R267250		RANCHO GRANDE ESTATES LOT 4 BLK 2		0.56		$   18,849		$   36,719		$   17,870		C1

		R267267		RANCHO GRANDE ESTATES LOT 3 BLK 3		0.56		$   18,849		$   36,719		$   17,870		C1

		R267283		RANCHO GRANDE ESTATES LOT 1 BLK 4		0.43799		$   28,519		$   30,995		$   2,476		F1

		R282236		JOHN H SHARY W252'-N345.71' LOT 403 2AC		2.00000		$   675,663		$   670,772		$   (4,891)		F1

		R282241		JOHN H SHARY E504'-N345.71' LOT 403		4.00000		$   349,286		$   349,286		$   -		F1

		R282242		JOHN H SHARY W252'-E1008'-N345.71' LOT 403		2.00000		$   200,672		$   208,345		$   7,673		A1		$208,345

		R282243		JOHN H SHARY W252'-E756'-N345.71' LOT 403		2.00000		$   108,900		$   108,900		$   -		C1

		R282308		JOHN H SHARY S655'-E494.58'-W1260' EXC E100'-S100 LOT 413		6.82000		$   12,038		$   2,858		$   (9,180)		D6

		R282309		JOHN H SHARY N668'-E494.58'-W1260' LOT 413		7.58000		$   298,352		$   290,069		$   (8,283)		E1

		R282312		JOHN H SHARY W388.7'-S266.2' LOT 413		1.97000		$   163,018		$   163,018		$   -		C2

		R282414		JOHN H SHARY E410'-N490.52'-S980.79' LOT 431		4.61000		$   95,355		$   121,509		$   26,154		C2

		R282416		JOHN H SHARY NE0.50AC FOR IMP-S440.52'- E410' LOT 431		0.50000		$   30,705		$   30,705		$   -		A1		$30,705

		R282418		JOHN H SHARY S440.52'-E410' LOT 431 EXC NE 0.50AC FOR IMPS		3.65000		$   90,557		$   96,444		$   5,887		C2

		R282421		JOHN H SHARY N10AC LOT 433		10.00000		$   4,190		$   4,190		$   -		D6

		R282425		JOHN H SHARY S134'-N403.48' LOT 433		4.94000		$   2,070		$   2,070		$   -		D6

		R282464		JOHN H SHARY S244' EXC S126'-W337' LOT 443		8.00000		$   217,569		$   215,903		$   (1,666)		E1

		R317994		WEST ADDN. TO SHARYLAND 0.45 AC-N 10AC LOT 37-6		0.45000						$   -		County

		R317997		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 20 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317998		WEST ADDN. TO SHARYLAND 4.77 AC-N 5 AC-S 15 AC LOT 37-6		4.77000		$64,276		$   64,276		$   -		C2

		R317999		WEST ADDN TO SHARYLAND S10AC LOT 37-6		9.46000		$688,970		$   688,970		$   -		F1

		R318001		WEST ADDN. TO SHARYLAND S165'-N660' EXC S100'-W250'-E330' LOT 37-6		4.13000		$211,283		$   211,283		$   -		C2

		R318002		WEST ADDN. TO SHARYLAND 0.50AC-4.77AC-N 5AC-S 10-N 20 LT 37-6		0.50000		$69,862		$   68,442		$   (1,420)		A1		$68,442 

		R318005		WEST ADDN TO SHARYLAND E136'-W421'-N210'-S540' LOT 37-7		5.21000		$102,525		$   143,204		$   40,679		E1

		R318008		WEST ADDN. TO SHARYLAND E363'-N120'-S660' LOT 37-7		1.00000		$5,072		$   5,072		$   -		D9

		R318009		WEST ADDN. TO SHARYLAND W285'-N160'-S540' LOT 37-7		1.05000		$69,002		$   69,002		$   -		A1		$69,002

		R318010		WEST ADDN. TO SHARYLAND N310'-S330'-E1230' AN IRR TR LOT 37-7		0.57000		$52,206		$   51,664		$   (542)		C2

		R318012		WEST ADDN TO SHARYLAND N660'-E849.08' EXC N475'-W209.08' LOT 37-7		10.59000		$1,230,404		$   1,165,518		$   (64,886)		E1

		R318028		WEST ADDN. TO SHARYLAND N330' LOT 37-11		9.50000		$321,256		$   321,256		$   -		F1

		R318071		WEST ADDN. TO SHARYLAND E248'-W1240'-N195'- LOT 38-6		1.00000		$77,370		$   77,263		$   (107)		A1		$77,263

		R318072		WEST ADDN TO SHARYLAND E248'-W992'-N195' LOT 38-6		1.00000		$83,729		$   82,275		$   (1,454)		A1		$82,275

		R318073		WEST ADDN TO SHARYLAND E248'-W496'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318074		WEST ADDN TO SHARYLAND W248'-N195' LOT 38-6		1.00000		$26,919		$   26,919		$   -		C2

		R318075		WEST ADDN TO SHARYLAND E248'-W744'-N195' LOT 38-6		1.00000		$419		$   419		$   -		D6

		R318076		WEST ADDN TO SHARYLAND AN IRR TRACT N283.71'-S635' LOT 38-6		7.65000						$   -		Church

		R318077		WEST ADDN. TO SHARYLAND W110'-E460'-N84.13'-S848.25' LT 38-6		0.21000		$26,521		$   25,872		$   (649)		A2		$   25,872

		R318081		WEST ADDN. TO SHARYLAND W405'-E1230'-S330' LOT 38-7		2.82000		$141,181		$   141,181		$   -		F1

		R318082		WEST ADDN. TO SHARYLAND E 6.17-S 9.24 LOT 38-7		6.17000		$88,821		$   88,191		$   (630)		A1		$88,191

		R318083		WEST ADDN. TO SHARYLAND S W 1.0-N 19.08 LOT 38-7		1.00000		$93,249		$   87,251		$   (5,998)		F1

		R318085		WEST ADDN. TO SHARYLAND S660'-E905' LOT 38-8		13.26000		$5,556		$   5,556		$   -		D6				Part Alton

		R318087		WEST ADDN. TO SHARYLAND N19.80 EXC E13.41 AC LOT 38-8		6.39000		$172,530		$   172,530		$   -		D6N

		R318098		WEST ADDN. TO SHARYLAND 39.2 AC LOT 38-11		39.20000						$   -		Weslaco

		R318124		WEST ADDN. TO SHARYLAND S 10.00 LOT 39-6		10.00000		$222,063		$   219,573		$   (2,490)		F1

		R318125		WEST ADDN. TO SHARYLAND-N351.29'-S1283'-W1240' LOT 39-6		10.00000						$   -		City

		R318126		WEST ADDN. TO SHARYLAND 0.50AC-S304.92' LOT 39-7		0.50000		$42,960		$   42,658		$   (302)		E1

		R318128		WEST ADDN. TO SHARYLAND E208'-W298'-N110.5'-S415.42'-LOT 39-7		0.53000		$50,655		$   50,135		$   (520)		A1		$50,135

		R318129		WEST ADDN. TO SHARYLAND E90.5'-W388.5'-N140'-S444.92' LOT 39-7		0.29000		$122		$   122		$   -		D6

		R318130		WEST ADDN. TO SHARYLAND N330'-S634.92' EXC 1.51AC IN VRS TR LOT 39-7		7.81000		$3,272		$   3,272		$   -		D6

		R318131		WEST ADDN. TO SHARYLAND E208'-W293'-N120'-S634.92' LOT 39-7		0.58000		$99,167		$   99,167		$   -		F1

		R318148		WEST ADDN. TO SHARYLAND S 9.6 LOT 39-10		9.60000		$4,022		$   4,022		$   -		D6

		R318172		WEST ADDN. TO SHARYLAND W 20.0 LOT 39-11		20.00000						$   -		McAllen

		R318207		WEST ADDN. TO SHARYLAND W 161.9' - E 405.55'- NE CORNER LOT 40-7		0.27000		$83,693		$   82,706		$   (987)		F1

		R318215		WEST ADDN. TO SHARYLAND N315'-W363'-E660' LOT 40-8		1.96000		$183,277		$   181,738		$   (1,539)		F1

		R318226		WEST ADDN. TO SHARYLAND 1.50 AC-IMPS-E165'-W330' LOT 40-10		1.50000						$   -		Church

		R318227		WEST ADDN. TO SHARYLAND 2 AC-W 10-E 20 LOT 40-10		2		$108,743		$   114,378		$   5,635		E1

		R318228		WEST ADDN. TO SHARYLAND 8 AC-W 10-E 20 LOT 40-10		8.00000		$2,200		$2,200 		$   2,200		D9

		R318240		WEST ADDN. TO SHARYLAND E235'-N115' LOT 40-10		0.41000		$133,375		$133,375 		$   133,375		F5

		R318248		WEST ADDN TO SHARYLAND E10AC-W20' LT 40-10 10AC		10		$270,000		$270,000 		$   270,000		D9N

		R318267		WEST ADDN. TO SHARYLAND E 10AC-W 17.62AC EXC 2AC LOT 40-12		8.00000		$216,000		$216,000 		$   216,000		C2

		R318268		WEST ADDN TO SHARYLAND W 152.25'-E 902.5'-N 572.22' LOT 40-12 2AC		1.40000		$57,913		$   63,178		$   5,265		A1		$63,178

		R318269		WEST ADDN. TO SHARYLAND E 10.59-W 28.53 LOT 40-12		10.59000		$4,437		$   4,437		$   -		D6

		R318275		WEST ADDN. TO SHARYLAND N400'-S1280'-W400' LOT 41-2		3.68000		$62,582		$   62,582		$   -		F1

		R318276		WEST ADDN. TO SHARYLAND 35.42 AC LOT 41-2		35.42000		$14,841		$   14,841		$   -		D6

		R318280		WEST ADDN. TO SHARYLAND .50 AC E268.95'-W990' LOT 41-3		0.50000		$21,537		$   21,537		$   -		E1

		R318282		WEST ADDN. TO SHARYLAND E10AC LOT 41-3		9.40000		$4,863		$   4,863		$   -		D6

		R318295		WEST ADDN. TO SHARYLAND 5.24 AC-E 28.65 LOT 41-9		5.24000		$15,720		$   15,720		$   -		C2

		R318296		WEST ADDN. TO SHARYLAND 18 AC-E 28.65 LOT 41-9		18.00000		$54,000		$   54,000		$   -		D6N

		R318297		WEST ADDN. TO SHARYLAND W200'-E395' S430' LOT 41-9		1.84000		$134,149		$   121,417		$   (12,732)		C2

		R318298		WEST ADDN. TO SHARYLAND 3.41 AC-20.65 AC LOT 41-9		3.41000		$10,230		$   10,230		$   -		C2

		R318300		WEST ADDN. TO SHARYLAND W660' & S700'-E660' LOT 41-10		30.61000						$   -		City

		R318302		Dropped From Appraisal Roles								$   -

		R318304		WEST ADDN. TO SHARYLAND LOT 41-10 S167.4'-N476.9'-E660'		2.42		$216,126		$   215,379		$   (747)		F1

		R318305		WEST ADDN. TO SHARYLAND S 78'-N 210'-E 660' LOT 41-10		1.16		$61,690		$   61,690		$   -		C2

		R318307		WEST ADDN. TO SHARYLAND SW COR .50-W19.86AC -LT 41-12		0.50000		$84,158		$   82,819		$   (1,339)		A1		$84,158

		R318339		WEST ADDN. TO SHARYLAND N353'-W1190' LOT 42-6		9.64000		$91,580		$   91,580		$   -		D6N

		R318341		WEST ADDN. TO SHARYLAND S650' LOT 42-6;107-ALTON		18.50000		$7,752		$   7,752		$   -		D6

		R318342		WEST ADDN. TO SHARYLAND LT 42-6 E80'-S158.5'-N670'		0.28000						$   -		Hidalgo County

		R318343		WEST ADDN. TO SHARYLAND LT 42-6 W216.76'-E296.76'- S158.5'-N670'		0.79000		$47,376		$   45,892		$   (1,484)		F1

		R318346		WEST ADDN. TO SHARYLAND W 678.08'-S 158.5'-N 670' LOT 42-6		2.10000		$43,152		$47,075 		$   47,075		A2		$47,075 

		R318347		Dropped From Appraisal Roles								$   -

		R318351		WEST ADDN. TO SHARYLAND S385'-W425'-E665' LOT 42-8		3.62000		$113,581		$   113,581		$   -		C2

		R318406		WEST ADDN. TO SHARYLAND-N 1/2-N529.5'-S838.5'-W317' LOT 42-9		1.78000		$150,249		$   149,543		$   (706)		A1		$150,249

		R318411		WEST ADDN. TO SHARYLAND E5AC-S10AC LOT 42-10		5.00000		$135,000		$   135,000		$   -		C2

		R318412		WEST ADDN. TO SHARYLAND S10AC-N20AC LOT 42-10		10.00000		$463,334		$   463,334		$   -		F1

		R318413		WEST ADDN. TO SHARYLAND LT 42-10 WAS W 5AC-S 10AC		5.00000						$   -		City as Trustee

		R318415		WEST ADDN. TO SHARYLAND N 10.0 AC LOT 42-10		10.00000		$6,290		$   6,290		$   -		D4

		R318432		WEST ADDN TO SHARYLAND S220' LOT 43-6		6.01000		$73,721		$   72,648		$   (1,073)		A1		$72,648 

		R318433		WEST ADDN TO SHARYLAND BNG AN IRR TR N656.79'E1190' LOT 43-6		8.79000		$3,683		$   3,683		$   -		D6

		R318434		WEST ADDN. TO SHARYLAND 4.96AC BNG AN IRR TR N557.80-W516' LOT 43-6 17.89AC BNG E660' EXC W300'-N270' LOT 44-5 15.29AC BNG W 515.45' LOT 44-6		38.14000		$89,101		$   89,101		$   -		E1

		R318435		WEST ADDN. TO SHARYLAND 1.36-1.64-N-C LOT 43-6		1.36000		$374		$   374		$   -		D9

		R318436		WEST ADDN. TO SHARYLAND N19.70AC LOT 43-8		19.79000		$5,418		$   5,418		$   -		D9

		R318437		WEST ADDN. TO SHARYLAND E 10-S 20 AC L0T 43-8		10.00000						$   -		City

		R318489		WEST ADDN. TO SHARYLAND 1.50AC-NE COR-E623.7'-W1140' AN IRR LOT 44-6		1.50000		$71,533		$   70,109		$   (1,424)		A1		$   70,109

		R318490		WEST ADDN. TO SHARYLAND E623.7'-W1140' AN IRR TR EXC 1.50AC LOT 44-6		17.67000		$4,859		$   4,859		$   -		D9

		R318602		WEST ADDN. TO SHARYLAND W660'-S990' LOT 45-6		15.00000		$852,683		$   852,683		$   -		F1

		R318603		WEST ADDN TO SHARYLAND S300'-N660'-E304'-W1240' LOT 45-6		2.10000		$48,544		$   48,544		$   -		F1

		R318750		WEST ADDN. TO SHARYLAND W 16.10 AC LT 40-11		14.85		$4,084		$   4,084		$   -		D9

		R341899		ALTON NORTHWEST ALL LOTS 3 THRU 8 BLK 1		2.22200		$892,738		$   892,738		$   -		F1

		R457803		BODINE-BIRDWELL #2 LOT A		9.77000		$4,094		$   4,094		$   -		D6

		R504327		WEST ADDN. TO SHARYLAND N10AC-S20.0AC FT 38-7		9.32000		$88,540		$   88,540		$   -		D3N

		R511688		JOHN H SHARY W384'-N119.94'-S595.71' LOT 413		1.00000		$252,180		$   250,209		$   (1,971)		F4

		R512315		JOHN H SHARY-S172.86'-N1013.29'-W1260' LOT 432 & 40' X 172.86' ABND C/R/W E OF LOT 432		5.16		$1,851		$   2,053		$   202		D6

		R514992		JOHN H SHARY 0.25AC-MIDDLE OF TR-FOR IMPS-E178'-W745.73'-LOT 413		0.25000		$15,795		$   15,795		$   -		F1

		R521772		JOHN H SHARY-W381.67'-N114.81'-S825.31' LOT 413		0.95000		$183,894		$   182,262		$   (1,632)		F1

		R521956		ALTON ORIGINAL TOWNSITE LOT 3 & 4 BLK 16		0.15209		$26,500		$   26,500		$   -		C1

		R523681		WEST ADDN. TO SHARYLAND-N588.71'-S931.71'-W1240' LOT 39-6		16.75000						$   -		City

		R534712		JOHN H SHARY S247.19'-N592.90'-LOT 432		5.66		$70,750		$   70,750		$   -		D6N

		R539852		JOHN H SHARY S172.85'-N345.71' EXC E 0.50AC FOR IMP-LOT 432		4.5		$123,512		$   112,500		$   (11,012)		C2

		R554633		WEST ADDN TO SHARYLAND 0.50AC FOR IMPS-SE COR N219.64'-S659.6'-E1190' LOT 43-6		0.50000		$23,658		$   23,617		$   (41)		E1

		R558428		JOHN H SHARY N50-'S490.27'-E410' LOT 431		0.94000		$20,618		$   20,618		$   -		C2

		R563852		WEST ADDN TO SHARYLAND N219.64'-S659.6'-E1190'		5.91000		$2,476		$   2,476		$   -		D6

		R574073		WEST ADDN TO SHARYLAND BEING AN IRR TR-W1240'-S156.65'-N453.65' LOT 38-6		4.52000		$112,665		$   112,665		$   -		A1		$112,665

		R582487		WEST ADDN TO SHARYLAND N219.97'-S439.97' LOT 43-6		6.01000		$57,095		$   57,095		$   -		D6N

		R583132		JOHN H SHARY LOT 413 N268'-W375.42' A/K/A TRS 9 & 10		1.64000		$85,739		$   85,739		$   -		C2

		R588312		WEST ADDN TO SHARYLAND S351.29'-W1240'-LOT 38-6		10.00000		$40,643		$   39,998		$   (645)		E1

		R590002		ALTON NORTHWEST LOTS 1-2 BLK 5 & 0.48AC		1.0500000		$11,256		$   11,256		$   -		C2

		R643899		WEST ADDN. TO SHARYLAND W220'-E540'-N104.12'-S739.12' LOT 38-6		0.79000		$22,829		$   22,829		$   -		C2

		R654493		WEST ADDN. TO SHARYLAND W10AC-S20AC LOT 43-8		10.00000		$2,750		$   2,750		$   -		D9

		R688986		WEST ADDN. TO SHARYLAND - SMS, E580'-W1240'-S990' LOT 45-6		10.32000		$24,510		$   24,510		$   -		E1

		R691308		TAURUS ESTATES #13 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691309		TAURUS ESTATES #13 LOT 2		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691310		TAURUS ESTATES #13 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691311		TAURUS ESTATES #13 LOT 4		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691312		TAURUS ESTATES #13 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691313		TAURUS ESTATES #13 LOT 6		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691314		TAURUS ESTATES #13 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691315		TAURUS ESTATES #13 LOT 8		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691316		TAURUS ESTATES #13 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691317		TAURUS ESTATES #13 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691318		TAURUS ESTATES #13 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691319		TAURUS ESTATES #13 LOT 12		0.14578		$   19,492		$   21,658		$   2,166		C1

		R691320		TAURUS ESTATES #13 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691321		TAURUS ESTATES #13 LOT 14		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691322		TAURUS ESTATES #13 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691323		TAURUS ESTATES #13 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691324		TAURUS ESTATES #13 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691325		TAURUS ESTATES #13 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691326		TAURUS ESTATES #13 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691327		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691328		TAURUS ESTATES #13 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691329		TAURUS ESTATES #13 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691330		TAURUS ESTATES #13 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691331		TAURUS ESTATES #13 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691332		TAURUS ESTATES #13 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691333		TAURUS ESTATES #13 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R691334		TAURUS ESTATES #13 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R691339		TAURUS ESTATES #13 LOT 32		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691340		TAURUS ESTATES #13 LOT 33		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691341		TAURUS ESTATES #13 LOT 34		0.14578		$   13,561		$   21,525		$   7,964		C1

		R691342		TAURUS ESTATES #13 LOT 35		0.14578		$14,002		$   22,225		$   8,223		C1

		R691343		TAURUS ESTATES #13 LOT 36		0.14578		$14,002		$   22,225		$   8,223		C1

		R691347		TAURUS ESTATES #13 LOT 40		0.14578		$14,002		$   22,225		$   8,223		C1

		R691348		TAURUS ESTATES #13 LOT 41		0.14578		$14,002		$   22,225		$   8,223		C1

		R691349		TAURUS ESTATES #13 LOT 42		0.14578		$14,002		$   22,225		$   8,223		C1

		R691350		TAURUS ESTATES #13 LOT 43		0.14578		$14,002		$   22,225		$   8,223		C1

		R691351		TAURUS ESTATES #13 LOT 44		0.14578		$14,002		$   22,225		$   8,223		C1

		R691352		TAURUS ESTATES #13 LOT 45		0.14578		$14,002		$   22,225		$   8,223		C1

		R691353		TAURUS ESTATES #13 LOT 46		0.14578		$14,002		$   22,225		$   8,223		C1

		R691354		TAURUS ESTATES #13 LOT 47		0.14578		$14,002		$   22,225		$   8,223		C1

		R691355		TAURUS ESTATES #13 LOT 48		0.14578		$14,002		$   22,225		$   8,223		C1

		R691356		TAURUS ESTATES #13 LOT 49		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691357		TAURUS ESTATES #13 LOT 50		0.14578		$14,002		$   22,225		$   8,223		C1

		R691358		TAURUS ESTATES #13 LOT 51		0.14578		$14,002		$   22,225		$   8,223		C1

		R691359		TAURUS ESTATES #13 LOT 52		0.14578		$14,002		$   22,225		$   8,223		C1

		R691365		TAURUS ESTATES #13 LOT 58		0.14578		$   20,003		$   22,225		$   2,222		C1

		R691367		TAURUS ESTATES #13 LOT 60		0.14578		$14,002		$   22,225		$   8,223		C1

		R691368		TAURUS ESTATES #13 LOT 61		0.14578		$14,002		$   22,225		$   8,223		C1

		R691370		TAURUS ESTATES #13 LOT 63		0.14578		$14,002		$   22,225		$   8,223		C1

		R691371		TAURUS ESTATES #13 LOT 64		0.14578		$14,002		$   22,225		$   8,223		C1

		R691374		TAURUS ESTATES #13 LOT 67		0.14578		$14,002		$   22,225		$   8,223		C1

		R691375		TAURUS ESTATES #13 LOT 68		0.14578		$14,002		$   22,225		$   8,223		C1

		R691376		TAURUS ESTATES #13 LOT 69		0.14578		$14,002		$   22,225		$   8,223		C1

		R691377		TAURUS ESTATES #13 LOT 70		0.14578		$14,002		$   22,225		$   8,223		C1

		R691378		TAURUS ESTATES #13 LOT 71		0.14578		$14,002		$   22,225		$   8,223		C1

		R691379		TAURUS ESTATES #13 LOT 72		0.14578		$14,002		$   22,225		$   8,223		C1

		R691381		TAURUS ESTATES #13 LOT 74		0.14578		$14,002		$   22,225		$   8,223		C1

		R691382		TAURUS ESTATES #13 LOT 75		0.14578		$14,002		$   22,225		$   8,223		C1

		R691383		TAURUS ESTATES #13 LOT 76		0.14578		$14,002		$   22,225		$   8,223		C1

		R691384		TAURUS ESTATES #13 LOT 77		0.14578		$14,002		$   22,225		$   8,223		C1

		R691385		TAURUS ESTATES #13 LOT 78		0.14578		$14,002		$   22,225		$   8,223		C1

		R691386		TAURUS ESTATES #13 LOT 79		0.14578		$14,002		$   22,225		$   8,223		C1

		R691387		TAURUS ESTATES #13 LOT 80		0.14578		$14,002		$   22,225		$   8,223		C1

		R691390		TAURUS ESTATES #13 LOT 83		0.14578		$14,002		$   22,225		$   8,223		C1

		R691391		TAURUS ESTATES #13 LOT 84		0.14578		$14,002		$   22,225		$   8,223		C1

		R691392		TAURUS ESTATES #13 LOT 85		0.14578		$14,002		$   22,225		$   8,223		C1

		R691393		TAURUS ESTATES #13 LOT 86		0.14578		$14,002		$   22,225		$   8,223		C1

		R691394		TAURUS ESTATES #13 LOT 87		0.14578		$14,002		$   22,225		$   8,223		C1

		R691397		TAURUS ESTATES #13 LOT 90		0.14011		$   19,224		$   21,361		$   2,137		C1

		R691398		TAURUS ESTATES #13 LOT 91		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691399		TAURUS ESTATES #13 LOT 92		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691400		TAURUS ESTATES #13 LOT 93		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691401		TAURUS ESTATES #13 LOT 94		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691402		TAURUS ESTATES #13 LOT 95		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691403		TAURUS ESTATES #13 LOT 96		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691404		TAURUS ESTATES #13 LOT 97		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691405		TAURUS ESTATES #13 LOT 98		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691406		TAURUS ESTATES #13 LOT 99		0.14578		$   18,919		$   21,021		$   2,102		C1

		R691407		TAURUS ESTATES #13 LOT 100		0.14578		$   18,919		$   21,021		$   2,102		C1

		R696496		ALTON NORTHWEST - BNG AN 40' X 209.5' ALONG THE EAST LINE OF LOT 1 BLK 5		0.1900000		$   2,037		$   2,037		$   -		C2

		R709040		TAURUS ESTATES #15 LOT 1		0.14578		$   18,900		$   21,000		$   2,100		C1

		R709367		TAURUS ESTATES #16 LOT 1		0.31905		$   43,779		$   43,779		$   -		C1

		R710129		TAURUS ESTATES #15 LOT 3		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710131		TAURUS ESTATES #15 LOT 5		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710133		TAURUS ESTATES #15 LOT 7		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710135		TAURUS ESTATES #15 LOT 9		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710136		TAURUS ESTATES #15 LOT 10		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710137		TAURUS ESTATES #15 LOT 11		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710138		TAURUS ESTATES #15 LOT 12		0.14206		$   19,492		$   21,658		$   2,166		c1

		R710139		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710140		TAURUS ESTATES #15 LOT 13		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710141		TAURUS ESTATES #15 LOT 15		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710142		TAURUS ESTATES #15 LOT 16		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710143		TAURUS ESTATES #15 LOT 17		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710144		TAURUS ESTATES #15 LOT 18		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710145		TAURUS ESTATES #15 LOT 19		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710146		TAURUS ESTATES #15 LOT 20		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710147		TAURUS ESTATES #15 LOT 21		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710148		TAURUS ESTATES #15 LOT 22		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710149		TAURUS ESTATES #15 LOT 23		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710150		TAURUS ESTATES #15 LOT 24		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710151		TAURUS ESTATES #15 LOT 25		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710152		TAURUS ESTATES #15 LOT 26		0.14578		$   18,900		$   21,000		$   2,100		C1

		R710153		TAURUS ESTATES #15 LOT 27		0.14206		$   19,492		$   21,658		$   2,166		C1

		R710154		TAURUS ESTATES #15 LOT 29		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710155		TAURUS ESTATES #15 LOT 28		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710156		TAURUS ESTATES #15 LOT 30		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710159		TAURUS ESTATES #15 LOT 33		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710160		TAURUS ESTATES #15 LOT 34		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710161		TAURUS ESTATES #15 LOT 35		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710162		TAURUS ESTATES #15 LOT 36		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710163		TAURUS ESTATES #15 LOT 37		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710164		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710165		TAURUS ESTATES #15 LOT 38		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710166		TAURUS ESTATES #15 LOT 40		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710167		TAURUS ESTATES #15 LOT 41		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710169		TAURUS ESTATES #15 LOT 43		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710170		TAURUS ESTATES #15 LOT 44		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710171		TAURUS ESTATES #15 LOT 45		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710173		TAURUS ESTATES #15 LOT 47		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710175		TAURUS ESTATES #15 LOT 49		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710176		TAURUS ESTATES #15 LOT 50		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710177		TAURUS ESTATES #15 LOT 51		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710178		TAURUS ESTATES #15 LOT 52		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710179		TAURUS ESTATES #15 LOT 53		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710180		TAURUS ESTATES #15 LOT 54		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710181		TAURUS ESTATES #15 LOT 55		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710182		TAURUS ESTATES #15 LOT 56		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710183		TAURUS ESTATES #15 LOT 57		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710185		TAURUS ESTATES #15 LOT 59		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710187		TAURUS ESTATES #15 LOT 61		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710189		TAURUS ESTATES #15 LOT 63		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710190		TAURUS ESTATES #15 LOT 64		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710191		TAURUS ESTATES #15 LOT 65		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710192		TAURUS ESTATES #15 LOT 66		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710193		TAURUS ESTATES #15 LOT 67		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710194		TAURUS ESTATES #15 LOT 68		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710195		TAURUS ESTATES #15 LOT 69		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710196		TAURUS ESTATES #15 LOT 70		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710197		TAURUS ESTATES #15 LOT 71		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710198		TAURUS ESTATES #15 LOT 72		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710199		TAURUS ESTATES #15 LOT 73		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710201		TAURUS ESTATES #15 LOT 75		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710202		TAURUS ESTATES #15 LOT 76		0.14578		$   20,003		$   22,225		$   2,222		C1

		R710203		TAURUS ESTATES #15 LOT 77		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710204		TAURUS ESTATES #15 LOT 78		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710205		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710206		TAURUS ESTATES #15 LOT 79		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710207		TAURUS ESTATES #15 LOT 81		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710208		TAURUS ESTATES #15 LOT 82		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710209		TAURUS ESTATES #15 LOT 83		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710210		TAURUS ESTATES #15 LOT 84		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710211		TAURUS ESTATES #15 LOT 85		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710212		TAURUS ESTATES #15 LOT 86		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710213		TAURUS ESTATES #15 LOT 87		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710214		TAURUS ESTATES #15 LOT 88		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710215		TAURUS ESTATES #15 LOT 89		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710216		TAURUS ESTATES #15 LOT 90		0.14578		$   19,373		$   21,525		$   2,152		C1

		R710218		TAURUS ESTATES #15 LOT 92		0.14263		$   19,571		$   21,746		$   2,175		C1

		R710219		TAURUS ESTATES #15 LOT 93		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710220		TAURUS ESTATES #15 LOT 94		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710221		TAURUS ESTATES #15 LOT 95		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710222		TAURUS ESTATES #15 LOT 96		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710223		TAURUS ESTATES #15 LOT 97		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710224		TAURUS ESTATES #15 LOT 98		0.14263		$   19,058		$   21,175		$   2,117		C1

		R710225		TAURUS ESTATES #15 LOT 99		0.14270		$   19,058		$   21,175		$   2,117		C1

		R710226		TAURUS ESTATES #15 LOT 100		0.23099		$   31,695		$   35,217		$   3,522		C1

		R710268		LOS EJIDOS LOT 1		0.14011		$12,108		$   20,140		$   8,032		C1

		R710269		TAURUS ESTATES #16 LOT 2		0.28500		$   40,950		$   40,950		$   -		C1

		R710270		TAURUS ESTATES #16 LOT 3		0.26000		$   36,540		$   36,540		$   -		C1

		R710271		TAURUS ESTATES #16 LOT 4		0.21300		$   28,980		$   28,980		$   -		C1

		R710272		TAURUS ESTATES #16 LOT 5		0.21300		$   28,980		$   28,980		$   -		C1

		R710273		TAURUS ESTATES #16 LOT 6		0.21300		$   28,980		$   28,980		$   -		C1

		R710274		TAURUS ESTATES #16 LOT 7		0.21300		$   28,980		$   28,980		$   -		C1

		R710275		TAURUS ESTATES #16 LOT 8		0.21300		$   28,980		$   28,980		$   -		C1

		R710276		TAURUS ESTATES #16 LOT 9		0.21300		$   28,980		$   28,980		$   -		C1

		R710277		TAURUS ESTATES #16 LOT 10		0.21300		$   28,980		$   28,980		$   -		C1

		R710278		TAURUS ESTATES #16 LOT 11		0.23694		$   32,511		$   32,511		$   -		C1

		R710279		TAURUS ESTATES #16 LOT 12		0.34382		$   47,178		$   47,178		$   -		C1

		R710280		TAURUS ESTATES #16 LOT 13		0.21377		$   29,333		$   29,333		$   -		C1

		R710281		TAURUS ESTATES #16 LOT 14		0.21300		$   28,980		$   28,980		$   -		C1

		R710282		TAURUS ESTATES #16 LOT 15		0.23409		$   32,121		$   32,121		$   -		C1

		R710295		TAURUS ESTATES #16 LOT 28		0.28673		$   39,344		$   39,344		$   -		C1

		R710296		TAURUS ESTATES #16 LOT 29		0.22929		$   31,462		$   31,462		$   -		C1

		R710297		TAURUS ESTATES #16 LOT 30		0.21300		$   28,980		$   28,980		$   -		C1

		R710298		TAURUS ESTATES #16 LOT 31		0.22929		$   31,462		$   31,462		$   -		C1

		R710299		TAURUS ESTATES #16 LOT 32		0.22929		$   31,462		$   31,462		$   -		C1

		R710300		TAURUS ESTATES #16 LOT 33		0.21300		$   28,980		$   28,980		$   -		C1

		R710301		TAURUS ESTATES #16 LOT 34		0.22929		$   31,462		$   31,462		$   -		C1

		R710302		TAURUS ESTATES #16 LOT 35		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710303		TAURUS ESTATES #16 LOT 36		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710304		TAURUS ESTATES #16 LOT 37		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710305		TAURUS ESTATES #16 LOT 38		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710306		TAURUS ESTATES #16 LOT 39		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710307		TAURUS ESTATES #16 LOT 40		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710308		TAURUS ESTATES #16 LOT 41		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710309		TAURUS ESTATES #16 LOT 42		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710310		TAURUS ESTATES #16 LOT 43		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710311		TAURUS ESTATES #16 LOT 44		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710312		TAURUS ESTATES #16 LOT 45		0.21300		$   28,980		$   199,092		$   170,112		B2

		R710313		TAURUS ESTATES #16 LOT 46		0.22929		$   31,462		$   201,574		$   170,112		B2

		R710314		TAURUS ESTATES #16 LOT 47		0.32562		$   44,680		$   201,574		$   156,894		B2

		R710349		LOS EJIDOS LOT 2		0.14731		$12,731		$   21,176		$   8,445		C1

		R710351		LOS EJIDOS LOT 3		0.14731		$12,731		$   21,176		$   8,445		C1

		R710353		LOS EJIDOS LOT 4		0.14731		$12,731		$   21,176		$   8,445		C1

		R710355		LOS EJIDOS LOT 5		0.14731		$12,731		$   21,176		$   8,445		C1

		R710357		LOS EJIDOS LOT 6		0.14731		$12,731		$   21,176		$   8,445		C1

		R710359		LOS EJIDOS LOT 7		0.14731		$12,731		$   21,176		$   8,445		C1

		R710361		LOS EJIDOS LOT 8		0.14731		$12,731		$   21,176		$   8,445		C1

		R710363		LOS EJIDOS LOT 9		0.14731		$12,731		$   21,176		$   8,445		C1

		R710365		LOS EJIDOS LOT 10		0.14731		$12,731		$   21,176		$   8,445		C1

		R710367		LOS EJIDOS LOT 11		0.14731		$12,731		$   21,176		$   8,445		C1

		R710369		LOS EJIDOS LOT 12		0.14731		$12,731		$   21,176		$   8,445		C1

		R710371		LOS EJIDOS LOT 13		0.14731		$12,731		$   21,176		$   8,445		C1

		R710377		LOS EJIDOS LOT 16		0.18712		$26,083		$   26,898		$   815		C1

		R710379		LOS EJIDOS LOT 17		0.17720		$24,701		$   25,473		$   772		C1

		R710383		LOS EJIDOS LOT 19		0.14897		$20,765		$   21,414		$   649		C1

		R710393		LOS EJIDOS LOT 24		0.14206		$12,277		$   20,420		$   8,143		C1

		R710395		LOS EJIDOS LOT 25		0.14233		$12,301		$   20,460		$   8,159		C1

		R710397		LOS EJIDOS LOT 26		0.14233		$12,301		$   20,460		$   8,159		C1

		R710399		LOS EJIDOS LOT 27		0.14233		$12,301		$   20,460		$   8,159		C1

		R710401		LOS EJIDOS LOT 28		0.14233		$12,301		$   20,460		$   8,159		C1

		R710403		LOS EJIDOS LOT 29		0.14233		$12,301		$   20,460		$   8,159		C1

		R710405		LOS EJIDOS LOT 30		0.14233		$12,301		$   20,460		$   8,159		C1

		R710407		LOS EJIDOS LOT 31		0.14233		$12,301		$   20,460		$   8,159		C1

		R710409		LOS EJIDOS LOT 32		0.14233		$12,301		$   20,460		$   8,159		C1

		R710410		LOS EJIDOS LOT 33		0.14233		$12,301		$   20,460		$   8,159		C1

		R710411		LOS EJIDOS LOT 34		0.14233		$12,301		$   20,460		$   8,159		C1

		R710412		LOS EJIDOS LOT 35		0.14233		$12,301		$   20,460		$   8,159		C1

		R710413		LOS EJIDOS LOT 36		0.14233		$12,301		$   20,460		$   8,159		C1

		R710414		LOS EJIDOS LOT 37		0.14206		$12,277		$   20,420		$   8,143		C1

		R710415		LOS EJIDOS LOT 38		0.14727		$12,727		$   21,170		$   8,443		C1

		R710416		LOS EJIDOS LOT 39		0.14233		$12,301		$   20,460		$   8,159		C1

		R710417		LOS EJIDOS LOT 40		0.14233		$12,301		$   20,460		$   8,159		C1

		R710418		LOS EJIDOS LOT 41		0.14233		$12,301		$   20,460		$   8,159		C1

		R710419		LOS EJIDOS LOT 42		0.14233		$12,301		$   20,460		$   8,159		C1

		R710420		LOS EJIDOS LOT 43		0.14233		$12,301		$   20,460		$   8,159		C1

		R710421		LOS EJIDOS LOT 44		0.14233		$12,301		$   20,460		$   8,159		C1

		R710422		LOS EJIDOS LOT 45		0.14233		$12,301		$   20,460		$   8,159		C1

		R710423		LOS EJIDOS LOT 46		0.14233		$12,301		$   20,460		$   8,159		C1

		R710424		LOS EJIDOS LOT 47		0.14233		$12,301		$   20,460		$   8,159		C1

		R710425		LOS EJIDOS LOT 48		0.14233		$12,301		$   20,460		$   8,159		C1

		R710426		LOS EJIDOS LOT 49		0.14233		$12,301		$   20,460		$   8,159		C1

		R710427		LOS EJIDOS LOT 50		0.14233		$12,301		$   20,460		$   8,159		C1

		R710428		LOS EJIDOS LOT 51		0.14727		$20,528		$   21,170		$   642		C1

		R710429		LOS EJIDOS LOT 52		0.14727		$12,727		$   21,170		$   8,443		C1

		R710433		LOS EJIDOS LOT 56		0.14731		$20,534		$   21,176		$   642		C1

		R710434		LOS EJIDOS LOT 57		0.14731		$12,731		$   21,176		$   8,445		C1

		R710435		LOS EJIDOS LOT 58		0.14731		$12,731		$   21,176		$   8,445		C1

		R710436		LOS EJIDOS LOT 59		0.14731		$12,731		$   21,176		$   8,445		C1

		R710437		LOS EJIDOS LOT 60		0.14731		$12,731		$   21,176		$   8,445		C1

		R710438		LOS EJIDOS LOT 61		0.14731		$12,731		$   21,176		$   8,445		C1

		R710439		LOS EJIDOS LOT 62		0.14731		$12,731		$   21,176		$   8,445		C1

		R710440		LOS EJIDOS LOT 63		0.14731		$12,731		$   21,176		$   8,445		C1

		R710441		LOS EJIDOS LOT 64		0.14731		$12,731		$   21,176		$   8,445		C1

		R710442		LOS EJIDOS LOT 65		0.14727		$12,727		$   21,170		$   8,443		C1

		R710443		LOS EJIDOS LOT 66		0.14727		$12,727		$   21,170		$   8,443		C1

		R710444		LOS EJIDOS LOT 67		0.14731		$12,731		$   21,176		$   8,445		C1

		R710445		LOS EJIDOS LOT 68		0.14731		$12,731		$   21,176		$   8,445		C1

		R710446		LOS EJIDOS LOT 69		0.14731		$12,731		$   21,176		$   8,445		C1

		R710447		LOS EJIDOS LOT 70		0.14731		$12,731		$   21,176		$   8,445		C1

		R710448		LOS EJIDOS LOT 71		0.14731		$12,731		$   21,176		$   8,445		C1

		R710449		LOS EJIDOS LOT 72		0.14731		$12,731		$   21,176		$   8,445		C1

		R710450		LOS EJIDOS LOT 73		0.14731		$12,731		$   21,176		$   8,445		C1

		R710451		LOS EJIDOS LOT 74		0.14731		$12,731		$   21,176		$   8,445		C1

		R710452		LOS EJIDOS LOT 75		0.14731		$12,731		$   21,176		$   8,445		C1

		R710453		LOS EJIDOS LOT 76		0.14731		$12,731		$   21,176		$   8,445		C1

		R710454		LOS EJIDOS LOT 77		0.14731		$12,731		$   21,176		$   8,445		C1

		R710455		LOS EJIDOS LOT 78		0.14731		$12,731		$   21,176		$   8,445		C1

		R710456		LOS EJIDOS LOT 79		0.14731		$12,731		$   21,176		$   8,445		C1

		R712582		ALTON INDUSTRIAL PARK LOT 1		2.00071						$   -		City

		R712584		ALTON INDUSTRIAL PARK LOT 2		2.00071						$   -		City

		R712585		ALTON INDUSTRIAL PARK LOT 3		1.88935						$   -		City

		R712586		ALTON INDUSTRIAL PARK LOT 4		1.88935						$   -		City

		R712587		ALTON INDUSTRIAL PARK LOT 5		1.60168						$   -		City

		R712588		ALTON INDUSTRIAL PARK LOT 6		2.02994						$   -		City

		R712589		ALTON INDUSTRIAL PARK LOT 7		1.88935						$   -		City

		R712590		ALTON INDUSTRIAL PARK LOT 8		1.88935						$   -		City

		R712591		ALTON INDUSTRIAL PARK LOT 9		1.58953						$   -		City

		R726088		ALTON NORTHWEST CONDOS UNIT A				$222,679		$   226,648		$   3,969		F1

		R726089		ALTON NORTHWEST CONDOS LOT B				$83,640		$   193,352		$   109,712		F1

		R726090		ALTON NORTHWEST CONDOS LOT C				$144,678		$   148,647		$   3,969		F1

		R726132		PALMASOLA LOT 31		0.5922176309		$55,464		$   55,464		$   -		F1

		R727433		WEST ADDN. TO SHARYLAND W165' LOT 40-10				$59,636		$   58,599		$   (1,037)		E1

		R732674		FERRO BLOCK LOT 1						$   1		$   1		C1

						788.24		$   18,508,114		$   21,286,887		$   4,112,150				1112147

														0.0522

				Value of Property In Zone             $  18,508,114

				Assessed Value Total Alton           $214,627,202

				% value of Property In Zone        6.2%

				Per Cent Residental in Zone        5.22 %






