
  LRGVDC Region 21
Regional Interoperable Communications Plan (RICP) 

Includes

Volume I:  Regional Governance & Regional Interoperable Migration Plan

Volume II:  Regional Standard Operating Procedures & Texas Statewide Interoperability Channel Plan

[image: image1.emf]
Map Courtesy of Texas Association of Regional Councils

October 2011
Version 30.0 – 2011
Regional Interoperable Communications Plan

Approval & Authorization Page

On November 19, 2009 the (Board of Directors/Executive Committee) of the Lower Rio Grande Valley Development Council (LRGVDC) adopted the Lower Rio Grande Valley Development Council Regional Interoperability Communications Plan (RICP).
The Lower Rio Grande Valley Development Council includes Hidalgo, Cameron and Willacy Counties and all jurisdictions and/or public safety agencies within these counties.

Signed:

______________________________________

Executive Director

Date:

-------------------------------------

[image: image2.emf]

Record of Change 
This Regional Interoperable Communications Plan (RICP) is subject to information and/or equipment updates and changes. The use of this Record of Change helps manage the RICP modifications throughout the life of this document. (See Appendix A)
RICP Volume I

The Regional Interoperable Communications Plan (RICP) is divided into two volumes for ease of revisions and approvals for (1) the distribution of funding and build-out and migration of regional communications system(s) to P25 Compliant Standards-Based Shared System by 2015, and (2) referenced revisions to policies and procedures in addition to operational guidance.  

Volume I
Regional Governance & Regional Interoperable Migration Plan

Volume II
Regional Standard Operating Procedures, Training/Exercise Plan & the Texas Statewide Interoperability Channel Plan

Executive Overview
“From terrorism to tornadoes, whatever happens, everyone is involved in truly a team effort,” Steve McCraw, Director, Texas Homeland Security Conference, March 23, 2009.

Recognizing the need for an overarching emergency communications strategy to address communications deficiencies that exist at the regional level, this guide provides the governance and authority needed to decide on the grant funding disbursement for regional interoperable communications. This document includes, on a strategic level, equipment requirements, policies and procedures that explain the equipment’s operational use, training that must occur on the new equipment, the build-out plan of communications systems to achieve region-wide interoperability, and usage by all relative agencies on a daily basis.

This document establishes a Regional Interoperable Communications Plan (RICP) for Region 21, inclusive of Brownsville, Harlingen, Los Fresnos, Port Isabel, San Benito, South Padre Island, Edinburg, McAllen, Mercedes, Mission, Pharr, Weslaco, and Raymondville Urban Areas and other smaller communities in Cameron, Hidalgo and Willacy counties. The RICP is intended to document:
1) Regional Governance Structures (RGOV)

2) Regional Interoperable Migration Plans (RIMP)

3) Regional Standard Operating Procedures (RSOP)

for public safety, public service and non-governmental emergency responders’ daily operations and emergency response activities available within the designated area, who controls each resource, and what rules of use or operational procedures exist for activation and deactivation of each resource. 

The RICP is designed to align the state and regional communications interoperability plan, objectives and goals to the National Emergency Communications Plan.  The desired future state is that emergency responders can communicate: 

As needed, on demand, and as authorized 
At all levels of government 
Across all disciplines 
To measure progress toward this vision, three strategic goals were established:                       
	NECP

(National Emergency Communications Plan)

	Goal 1
	By 2010, 90 percent of all high-risk urban areas designated within the Urban Areas Security Initiative (UASI) are able to demonstrate response-level emergency communications within one hour for routine events involving multiple jurisdictions and agencies. 

	Goal 2
	By 2011, 75 percent of non-UASI jurisdictions are able to demonstrate response-level emergency communications within one hour for routine events involving multiple jurisdictions and agencies.

	Goal 3
	By 2013, 75 percent of all jurisdictions are able to demonstrate response-level emergency communications within three hours, in the event of a significant incident as outlined in national planning scenarios.


As defined in the National Incident Command System 200, “Leadership and Management”,   “Response-level emergency communications is the capacity of individuals with primary operational leadership responsibility to manage resources and make timely decisions during an incident involving multiple agencies, without technical or procedural communications impediments.”
The State of Texas has adopted the goals as outlined in the National Emergency Communications Plan and will develop methodology for the achievement of these goals.  These goals describe the minimum response levels for all emergency responders statewide.  The diverse communications systems within the state, the diverse response environments within the state, the broad scope of vulnerabilities, and the high probability of several simultaneous disasters being managed at the same time requires a precise concept of "Response-level emergency communications." Additionally, in order to ensure a consistent level of response across a varied communications landscape, Texas must define those actions that constitute the "one hour" stated in the national strategic goals.
 

The one hour standard begins from the time that:
· An Incident Commander takes charge of the incident, and 

· the Incident Commander has assessed the incident and determined the required communications assets and networks to manage the response effort, and 

· the Incident Commander has establish an Incident Communications Plan for the initial response.
 

 Basic assumptions regarding Response-level Emergency Communications:
· All responding agencies manage initial shift with basic communications equipment on hand (basic issue radios, interoperability channels programmed, and local channels programmed). 

· All agencies will equip units based on locally determined operability needs. 

· As incident levels escalate in magnitude, more sophisticated interoperability gateway equipment will be introduced to support shifts beyond the initial response. 

Table of Contents
iiRICP Volume I


iiExecutive Overview


31
State of Affairs


31.1
Regional Communications Assessment (CASM)


31.2
Transitioning to Standards-based Shared Emergency Communications Systems


31.3
RICP Maintenance and Update


31.4
RICP Ratification Process


32
Governance


32.1
State Governing Body


32.2
Regional Governance Authority


32.3
Regional Governance Structure Representatives


32.4
Regional Governing Body Responsibilities


32.5
Meeting Schedule


33
Regional Interoperable Migration Plan


33.1
Regional System-of-Systems Design


33.2
Radio Infrastructure Overview


33.2.1
Existing Radio Systems


3Non P25 Compliant Systems


3P25 Compliant Systems


33.2.2
Regional Radio System Definition


33.2.3
LRGVDC Designated Regional Radio System(s)


33.3
Migration Plan to P25 Compliant Standards-Based Shared Systems by 2015


33.3.1
LRGVDC Regional Radio System Characteristics and Description


33.3.2
Operability / Interoperability


33.3.3
Risk Mitigation


33.3.4
Multi-jurisdictional / Multi-disciplinary Talkgroups / P25 Compliant Standards-Based Shared System


33.3.5
RICP Round 2


33.3.6
Future Interoperability to Outside Agencies (New local Section)


33.4
Implementation of Prioritized Projects


33.4.1
Key Roles and Responsibilities


33.5
Implementation Timeline and Costs


3RICP VOLUME II


34
Regional SOPs, Training/Exercise Plans, and the Texas Statewide Interoperability Channel Plan


34.1
Regional Integrated SOP


34.1.1
Introduction and Lead Agency


34.1.2
Purpose and Scope


34.1.3
Definitions, Channel Naming, and Radio Programming Requirements


34.1.4
Communications Structure


34.1.5
Regional Policies and Procedures


3Regional - Shared System Rules of Use


3Regional Shared System Policies and Procedures


3Regional Shared System Problem ID and Resolution


3NIMS and Multi-Agency Coordination


34.1.6
Use of Interoperability Channels


34.1.7
Interoperability Channel Monitoring and Operation


34.1.8
Regional Shared Channel(s)


34.1.9
Communications Alternatives


34.1.10
Regional Gateways


3Regional Gateway Communications Request


3Regional Fixed Gateway Activation


3Regional Mobile Gateway Deployment Procedure


3Regional Gateway Deactivation


3Regional Gateway Problem ID and Resolution


3Regional Gateway Limitations


3Regional Gateway Test Procedures


34.1.11
Regional Cache Radios


3Regional Cache Radio Policies and Procedures


3Regional Radio Cache Request


3Regional Radio Cache Equipment Activation


3Regional Radio Cache Equipment Deactivation


3Regional Radio Cache Problem ID and Resolution


34.1.12
Mobile Communications Units (MCUs)


3Mobile Communications Unit Policies and Procedures


34.1.13
Regional Emergency Resource Staffing


34.1.14
Commercial Services Dependencies


34.1.15
Disaster Communications Capabilities


34.1.16
Fuel Re-Supply Plan


34.1.17
Prioritization and Shared Use of Regional Interoperability Assets


34.1.18
Interoperability Testing Requirements


34.1.19
Agency Responsibilities and Rights


34.2
Regional Training and Exercise Plans


34.2.1
Availability of Training and Exercise Drills


34.3
Texas Statewide Interoperability Channel Plan (TSICP)


A-3Appendix A
Record of Change


B-3Appendix B
LRGVDC Participating Countries/Jurisdictions/Agencies POC Info


C-3Appendix C
Regional CASM AM POC Information


D-3Appendix D
LRGVDC Regional Radio Systems


E-3Appendix E
Interoperability Continuum


F-3Appendix F
RGVDC Regional Radio Systems


G-3Appendix G
LRGVDC/TSICP: Fixed Interoperability Sites


H-3Appendix H
Additional Shared Channel/Cache Radio/Gateway Information


I-3Appendix I
(Other) Additional Information


J-3Appendix J
Locations Receiving Motorola 7.x


K-3Appendix K
Proposed Agency Migration Timeline


L-3Appendix L
Funding Summary


M-3Appendix M
Prioritized Projects


N-3Appendix N
Template: High Level/Milestone/Cost Estimate


O-3Appendix O
Region-wide Shared Channel(s)


P-3Appendix P
Satellite Phone Numbers


Q-3Appendix Q
Amateur Radio Teams POC


R-3Appendix R
Region-wide Gateway Systems


S-3Appendix S
Region 21 Radio Cache(s)


T-3Appendix T
Region 21 Cache Radio(s)


U-3Appendix U
Regional Mobile Communications Unit(s)


V-3Appendix V
PSAP Contacts


W-3Appendix W
Regional Emergency Resource Personnel


X-3Appendix X
Regional Certified COML(s)


Y-3Appendix Y
Glossary


Z-3Appendix Z
References



List of Figures

3Figure 1  SCIP State Governing Body


3Figure 2  Texas Regional Planning Districts/Councils of Governments


3Figure 3  Incident Management:  Major Incident


3Figure 4  Channels for Requesting Operational Assistance




1 State of Affairs

The Regional Interoperable Communications Plan is a strategic plan that:

· Establishes a regional vision for the future state of local emergency communications.

· Sets regional goals and priorities for addressing deficiencies in the region’s emergency communications structure.

· Provides recommendations and milestones for emergency response providers and relevant government officials to improve their communications capabilities.
The RICP includes the Regional Governance Structures, Regional Interoperable Migration Plans and Regional Standard Operating Procedures. The RICP (inclusive of all three plans) should be brief and provide point of contact (POC) and direction for additional information. Additional documents, such as Tactical Interoperable Communications Plans or consultants proposals can be added to the Appendix, and should be added to the Table of Contents.

LRGVDC and TxDPS partnered in the development of this Regional Interoperable Communications Plan.
The following is the multidisciplinary team for establishing and completing initiatives and milestones relative to the RICP scope and timeframe.

Regional Interoperable Communications Plan Point of Contact

Regional Plan Coordinator (Primary):

Agency Name: Lower Rio Grande Valley Development Council

POC Name: Claudia M. Wood

Title: Program Administrator Homeland Security


Address: 301 W. Railroad St., Weslaco, TX 78596


Office Phone: 956-682-3481

Cell Phone: 956-832-3680

24/7 Phone: 956-832-3680

E-Mail:
cmwood@lrgvdc.org 


Alternate:

Agency Name:
Lower Rio Grande Valley Development Council

POC Name: Manuel Cruz


Title: Director – Homeland Security



Address: 301 W. Railroad St., Weslaco, TX 78596


Office Phone: 956-682-3481


Cell Phone: 956-279-4130


24/7 Phone: 956-279-4130


E-Mail:
mcruz@lrgvdc.org 

State Agency:

Agency Name:  Texas Department of Public Safety

POC Name:
  Sharlotte Castro
Title:

  Communications Area Manager

Address:
  1414 North Bicentennial Blvd., McAllen, TX 78501

Office Phone:
  956-984-5687

Cell Phone:
  936-697-0978
24/7 Phone:
  
E-Mail:

  sharlotte.castro@dps.texas.gov
Regional Participating Counties/Jurisdictions/Agencies

The following is a list of counties and urban areas represented in the RICP along with POC emergency phone numbers. Also included is information on other regions and/or counties that are also participating in this regional communications system. (Multiple regions and/or adjacent counties can share the same regional communications system).

LRGVDC Participating Counties/Jurisdictions/Agencies POC Information
State Agencies Contact Information
Federal Agencies Contact Information
Nongovernmental Agencies Contact Information 
(See Appendix B)

1.1 Regional Communications Assessment (CASM)

CASM Overview

The Communication Assets Survey and Mapping (CASM) tool provides the ability for representatives of public safety agencies to collect, store, and visualize communication assets, and analyze interoperability gaps.

Authorization to view data for a particular area or State is controlled by the Administrative Manager (AM); each user must have a user name and password in order to login. 

Each region must have entered and maintain 80% of interoperable communications assets in CASM by December 15, 2009.

Contact information for the Regional CASM Administrative Manager POC, and alternate is listed in:  (See Appendix C)
Regional Radio Systems 

This section describes designated regional interoperable communications systems.          (See Appendix D)
1.2 Transitioning to Standards-based Shared Emergency Communications Systems
1.2.1
Focus Group Sessions
Region 21 annual Focus Group Session will take place on the 3rd Thursday of April at the Regional Communications Committee monthly meeting. The group will identify and/or re-evaluate:

· Areas and agencies lacking operability/interoperability.
· Identify and plan to overcome gaps in regional operable/interoperable communications, policies and training.
· Accomplishments and status of projects. 
· Identify progress along the Interoperability Continuum. Re-evaluate regional requirements as technology evolves and circumstances dictate. Review communications related SOPs created by the participating agencies, to preclude conflicts or non-compliance with current standards or initiatives.  
· Initiatives and priorities for funding.

· Prioritize and recommend projects for funding based on Statewide Communications Interoperability Plan (SCIP) priorities and initiatives, risk factors as defined by the Target Capabilities List (TCL), and the CASM gap analysis. Review and update the Implementation Timeline and Cost Report. 
This information will be submitted annually to Texas Association of Regional Councils (TARC) by July 1, to be integrated into the State Preparedness Report, the revised SCIP Initiatives, and revised SCIP Funding Plan.
1.2.2
SAFECOM Interoperability Continuum

The SAFECOM Interoperability Continuum is designed to assist emergency response agencies and policy makers to plan and implement solutions for interoperable communications. This tool identifies five critical success elements that must be addressed to achieve interoperability:  governance, standard operating procedures, technology, training and exercises, and usage. Jurisdictions should use the Interoperability Continuum to track progress in strengthening interoperable communications.
1.2.3 Public Safety First Responder Teams

Statewide communications interoperability in Texas is based on the System-of-Systems approach.  Texas’ 24 regions (Councils of Governments) are building integrated public safety regional interoperable communications systems.  Several regions are building multi-regional communications systems.  These individual systems will provide the communications infrastructure for the statewide system-of-systems.

Regional systems will be used by state and local public safety agencies for daily operations as well as emergency communications operations.  

In compliance with the National Priority for Regional Collaboration, the SAFECOM Interoperability Continuum (See Appendix E), and the Texas SCIP, be it known that, 

Texas State Agencies responsible for providing public safety emergency services are integral partners in regional communications systems, policies and procedures, and are critical members of regional, county and local jurisdictions’ public safety first responder teams.  State agencies integrated in this effort include (but are not limited to):  

· Texas Department of Public Safety
· Texas Department of Emergency Management
· Texas Forest Service
· Texas Parks and Wildlife
· Texas Department of Transportation
1.3 RICP Maintenance and Update

The RICP consists of two volumes:

Volume I
Regional Governance & Regional Interoperable Migration Plan

Volume II
Regional Standard Operating Procedures, Training/Exercise Plan & the Texas Statewide Interoperability Channel Plan

Significant revisions to the RGOV and the RIMP will require executive approval from the COG. Revisions to the RSOP are adopted by referenced current version and subsequent versions, the current version of the submitted RSOP can be located at http://txrc.region49.org/.  
The LRGVDC has the responsibility to review this document at a meeting called, when necessary, by the RICP POC/RIC. Requests for modifications or additions to this document should be submitted to the RICP POC/RIC for distribution to LRGVDC. Updates to this document can be recommended by any of the participating agencies. Agencies participating in this plan will be formally notified within 10 days of any approved modifications or additions to this RICP. At a minimum the RIC should review the RICP annually, and if needed, submit any changes.
1.4 RICP Ratification Process

After customizing the RICP template with regional policy and procedure information, formally identifying the regional governance structure, and providing a high-level migration design to reach a regional public safety P25 Compliant Standards-Based Shared System for voice communications by 2015, the following ratification procedure will be employed:

1) The Texas Radio Coalition (TxRC) Technology Advisors and the Communications Area Managers of the Texas Department of Public Safety (DPS) Bureau of Law Enforcement Communications & Technology will collaborate with the COGs in their regions on the final review and compliance of the RICP. 

2) The COGs will develop a review and comment period for participating agencies, jurisdictions, and counties. 

3) The RICP documents approved at the COG will be submitted to the Statewide Interoperability Coordinator. 

4) This approval process must be completed by no later than March 15, 2010, for continued eligibility for state and federal communications funding. 

5) RICPs must be compliant with the NECP, NIMS, National Response Framework, Target Capabilities List, and the Texas Statewide Communications Interoperability Plan. 

6) The governor has final authority over statewide communications interoperability. 

2 Governance 

NECP Objectives: 

· To facilitate the development of effective governance groups and designated emergency communications leadership roles;

· To integrate strategic and tactical emergency communications planning efforts across all levels of government;

· To develop coordinated grant requirements that promote Federal participation and coordination in communications planning processes, governance bodies, joint training and exercises, and infrastructure sharing.
2.1 State Governing Body

Texas interoperable communications plans and governance is directed and approved by the Texas Governor. The organizational chart found below identifies support positions from the Governor’s Office down to the regional level. 

[image: image3.emf]Texas Governor

Rick Perry

Texas Governor

Rick Perry

DPS Assistant Director

Mike Simpson

DPS Assistant Director

Mike Simpson

DPS Deputy Director

Brad Rable

DPS Deputy Director

Brad Rable

TxRC Executive 

Committee

TxRC Executive 

Committee

TxRC Working 

Groups

TxRC Working 

Groups

TxRC Steering

Committee

TxRC Steering

Committee

Homeland Security

& DPS Director 

Steve McCraw

Homeland Security

& DPS Director 

Steve McCraw

Texas Governor

Rick Perry

Texas Governor

Rick Perry

DPS Assistant Director

Mike Simpson

DPS Assistant Director

Mike Simpson

DPS Deputy Director

Brad Rable

DPS Deputy Director

Brad Rable

TxRC Executive 

Committee

TxRC Executive 

Committee

TxRC Working 

Groups

TxRC Working 

Groups

TxRC Steering

Committee

TxRC Steering

Committee

Homeland Security

& DPS Director 

Steve McCraw

Homeland Security

& DPS Director 

Steve McCraw


Figure 1  SCIP State Governing Body

2.2 Regional Governance Authority

In accordance with the:

· Texas Government Code 421 and the
· Texas Statewide Interoperable Communications Plan. 

Texas regions will develop governance structures which will provide oversight for the development and implementation of (1) the regional integrated public safety radio system, (2) the Regional Interoperable Migration Plans and (3) Regional Standard Operating Procedures.  

Regions will adopt existing or create new governance agreements that provide supervision in the use of appropriated money, including money from relevant state and federal homeland security grants, for the purposes of designing, implementing, and maintaining a regional integrated public safety radio communications system that provides interoperability between local, state and federal agencies and first responders.

Regions will develop, implement and train on a common statewide SOP, consistent with National Incident Management System (NIMS), National Response Framework (NRF) and National Emergency Communications Plan (NECP).

Regions will develop strategic plans to migrate radio communications assets to a standards-based-shared system-of-systems by 2015.

2.3 Regional Governance Structure Representatives

The RICP was developed under the authority of LRGVDC Board of Directors. On 05/07/2009 the Homeland Security Advisory Committee appointed members to the Regional Interoperable Communications Plan Committee, designated as an advisory committee to the Homeland Security Advisory Committee. Members may include representatives from the following public safety and public service disciplines: (Regions may identify their membership with an organizational chart and/or by description)
· Critical Infrastructure/Utilities

· Emergency Management

· Emergency Medical Services

· Fire/Rescue 

· Information Technology (IT)                
· Investigations and Intelligence

· Law Enforcement 

· Military

· Nongovernmental Organizations (NGOs)

· Public Health

· Public Works

· Tribal Entities

2.4 Regional Governing Body Responsibilities

The LRGVDC will:

· Maintain and update the RICP at regular intervals, or as critical updated information is identified.

· Disseminate updated plans to all participating agencies. 

· Establish training requirements in support of the RICP.

· Promote interoperable communications capabilities through trained communications personnel. 

· Initiate Memoranda of Understanding (MOUs) and Agreements for interoperable communications.

· Promote regular interoperable equipment/solutions testing; assist agencies with test evaluations, and dissemination of the results.

· Schedule annual Focus Group Meetings. 

2.5 Meeting Schedule

The Homeland Security Advisory Committee meets on the 1st Thursday of each month. HSAC meeting location and time varies each month.

The LRGVDC Board of Directors meets on the fourth Thursday of every month with the exception of December at the LRGVDC Transit Building, 510 South Pleasantview, Weslaco, TX at 12:00 pm.
3 Regional Interoperable Migration Plan 

NECP Objectives:  

· Emerging technologies are integrated with current emergency communications capabilities through standards implementation, research and development, and testing and evaluation.

· All levels of government drive long-term advancements in emergency communications through integrated strategic planning procedures, appropriate resource allocations, and public-private partnerships.

3.1 Regional System-of-Systems Design
Texas has adopted the “Project 25 Suite of Standards” as the technology solution and long-term interoperability goal for voice public safety agency communications. The Texas SCIP directs the foundation for statewide interoperable communications to be based on the SAFECOM/Office of Emergency Communications (OEC) “System-of-Systems Approach for Interoperable Communications.  A system of systems exists when a group of independently operating systems—comprised of people, technology, and organizations—are connected, enabling emergency responders to effectively support day-to-day operations, planned events, or major incidents.”

Utilizing the System-of-System recommendations and in compliance with the Texas SCIP, each region will develop high-level strategic plans to implement a regional interoperable communications system which will become one of 24 regional systems forming the statewide interoperable communications system.  Regions should concentrate on providing operability first, then building interoperability within the region.  

[image: image4.png]


Region 1 - Panhandle Regional Planning Commission 

Region 2 - South Plains Association of Governments 

Region 3 - Nortex Regional Planning Commission 

Region 4 - North Central Texas Council of Governments 

Region 5 - Ark-Tex Council of Governments 

Region 6 - East Texas Council of Governments 

Region 7 - West Central Texas Council of Governments 

Region 8 - Rio Grande Council of Governments 

Region 9 - Permian Basin Regional Planning Commission 

Region 10 - Concho Valley Council of Governments 

Region 11 - Heart of Texas Council of Governments 

Region 12 - Capital Area Council of Governments 

Region 13 - Brazos Valley Council of Governments 

Region 14 - Deep East Texas Council of Governments 

Region 15 - South East Texas Regional Planning Commission 

Region 16 - Houston-Galveston Area Council 

Region 17 - Golden Crescent Regional Planning Commission 

Region 18 - Alamo Area Council of Governments 

Region 19 - South Texas Development Council 

Region 20 - Coastal Bend Council of Governments 

Region 21 - Lower Rio Grande Valley Development Council 

Region 22 - Texoma Council of Governments 

Region 23 - Central Texas Council of Governments 

Region 24 - Middle Rio Grande Development Council
Figure 2 Texas Regional Planning Districts/Councils of Governments

With a system of systems approach, planners are able to consider how technology is evolving to maintain system connections and overcome interoperability challenges. This approach allows for greater consideration for backwards-compatibility, standard technical interfaces and migrating to advanced technologies. 

Critical Tasks:

(Note:  The communication capabilities (COMC) information provided in the following bullets are from the Target Capabilities List. Please see the following website for more information on the TCL: http://www.fema.gov/pdf/government/training/tcl.pdf)

· ComC 1 – Develop communication plans, policies, procedures, and systems that support required communications with all Federal, Regional, State, local, and tribal governments and agencies as well as voluntary agencies.

· ComC 1.4 – Design reliable, redundant, and robust communications systems for daily operations capable of quickly reconstituting normal operations in the event of disruption or destruction.

· ComC 1.7.2 – Coordinate procurement and placement of technology communication systems based on a gap analysis of requirements versus existing capabilities.

Preparedness Measures:

· Operable communications systems that are supported by redundancy and diversity, that provide service across jurisdictions, and that meet everyday internal agency requirements, are in place. 

· Communications SOPs that conform to NIMS are in place and are used in routine multiple jurisdictional responses. 

· A multi-agency and multi-jurisdictional governance structure to improve communications interoperability planning and coordination has been established. 

· Formal interoperable communications agreements have been established through the governance structure. 

3.2 Radio Infrastructure Overview

3.2.1 Existing Radio Systems

Please see RICP Volume 1 Section 1.1 for a brief description of existing regional communications systems. For additional information on the Region 21 communications systems and assets, please contact the CASM Administrative Manager. 
Non P25 Compliant Systems 

· With the exception of the regional P25 system, the Pharr/Edinburg System, the city of Alton, and the city of Hidalgo, none of the Communications Systems in Cameron and Hidalgo Counties are P25 Compliant. 
P25 Compliant Systems

· Willacy County’s VHF system operates in the conventional P25 mode.  Willacy County agencies are in the process of migrating primary operations to the regional P25 800 MHz trunking system.
· Pharr and Edinburg system

· City of Alton

· City of Hidalgo

· Regional 9 site 800 MHz trunked system

3.2.2 Regional Radio System Definition 

Multiple shared local public safety radio systems, compliant with the P25 suite of standards or transitioning to P25 standards, linked and/or expanding for regional coverage, providing interoperable communications to emergency responders to effectively support day-to-day operations, planned events, or major incidents;

Or

A single shared public safety radio system, compliant with the P25 suite of standards or transitioning to P25 standards, offering and/or expanding for regional coverage, providing regional interoperable communications to emergency responders to effectively support day-to-day operations, planned events, or major incidents.
The regional radio system may consist of any combination of the following:

· Analog and/or digital radio channels;

· Conventional and/or trunked radio sites;

· VHF, 700 and/or 800MHz frequencies.
Note:  See specific system and operational requirements in the text box below.
The regional radio system must support the
Texas Statewide Interoperability Channel Plan. 
For the current version of the TSICP go to: http://tsiec.region49.org/MOU+TSICP.pdf.

Modulation and Encryption

This plan identifies allowable modulation and encryption on calling and tactical channels:

· Calling Channels: Until January 1, 2015, analog modulation is mandatory on all calling

channels to facilitate interoperability with legacy radio equipment in the field. Exception:

Communications on 700 MHz interoperability channels must always use P25 Phase 1 CAI

digital modulation.

· Tactical Channels: Until January 1, 2015, analog modulation is preferred on all

interoperability tactical channels to facilitate interoperability with legacy radio equipment in

the field. Exception: Communications on 700 MHz interoperability channels must always

use P25 Phase 1 CAI digital modulation.

Local agencies may use interoperability tactical channels for day-to-day emergency related

purposes not requiring communications with emergency resources from other jurisdictions.

In such events, non-encrypted digital modulation is authorized on tactical interoperability

channels in all bands. When used, digital modulation for interoperability channels shall be

P25 Phase 1 CAI compliant and shall use the following configuration criteria:

o Network access code shall be $293 hex (659 decimal)

o Talk group ID shall be 0001 (hex or decimal)

o Manufacturer's ID shall be 00 (hex or decimal)

o Message ID shall be 00000000000000000000 (20 zero’s, hex or decimal)

· For occasional pre-planned events where communications security is an issue, encrypted P25 Phase 1 CAI modes are authorized on tactical channels. Specific encryption algorithms and encryption keys shall be as defined by the event incident commander.

3.2.3 LRGVDC Designated Regional Radio System(s)

This section identifies and provides POC information for the radio system and/or systems that comprise the LRGVDC Regional Radio System (RRS). The system(s) listed below is/are the designated public safety emergency communications system(s) for this region.  Detailed information on this/these system(s) can be found in CASM. Operations on the RRS will be consistent with the RSOP. (See Appendix F)
3.3 Migration Plan to P25 Compliant Standards-Based Shared Systems by 2015

The foremost objective for the LRGVDC Region 21 is the migration to P25-Compliant Standards-Based Systems within the COG.  These systems will provide both capacity and coverage throughout the region that meets the needs of all agencies. Currently, there is a Harris P25-compliant system installed with towers in the cities of Edinburg and Pharr.  A nine-site 800 MHz trunked Motorola P25 network is currently in the final stages of implementation.  There is also work underway on the installation of a nine-site Motorola system, with two of the sites already being grant funded but not yet procured, which will bring this system to a total of eleven sites. This new infrastructure will overlay existing systems for the entire region, and subscriber operation on both new and legacy systems will be possible during the transition phase.  The migration plan depicted in the following sections represents a final solution of a fully interoperable area-wide system by the mandated deadline of 2015.
3.3.1 LRGVDC Regional Radio System Characteristics and Description
The vision of the LRGVDC is to build a Public Safety Regional Radio System with these characteristics:
Check all that apply

1. System type: 
( VHF

( UHF

( 700MHz
( 800MHz

( Analog

( Digital
(Trunked
( Conventional
2. Gateways (if required):

( ACU1000
( Network Switch  ( ISSI
( Console Patch
( Other ______(provide name)

3. Estimated fixed transmitter sites:
( 1-5

( 6-8

( 9-10
(11-14

( 15-18
( _____(fill-in estimated number of sites

4. Will sites be connected for seamless roaming
(Yes

( No

5. Common Texas interoperability channels to be used throughout the region:

(VHF


( UHF

( 700MHz
(800MHz

( Other ____(provide name)
Regional Radio System Description: (not to exceed 3,000 characters with spaces)
	The Region 21 Regional Radio System consists of nine Motorola P25 sites across the three county region.  Each P25 site consists of five channels per site and the region is in the process of adding a sixth channel to each location.  All nine sites are connected to the master switch via T1 or microwave links creating a nine-site networked system with seamless site to site roaming.  In addition to the nine Motorola sites, two Harris P25 sites are deployed which are currently linked to each other via a VIDA switch to create a two-site Harris P25 System.  Each site consists of ten channels of which four channels per site are currently operating in P25 mode.  Future plans include migrating agencies onto the regional 800 MHz systems for primary radio communications.  Agencies that choose to maintain VHF systems will connect to regional systems through gateways.  Radio sites and channels will be added to meet the coverage and capacity needs of agencies migrating to the system.  The regional Motorola P25 system and the Harris P25 system will be integrated with an ISSI gateway once funding has been secured.  The ARC4000 Master Site in use on the Motorola system will require replacement in order to permit additional radio sites, additional console connections, and ISSI capabilities on the system.  A six site VHF trunking layer will be explored on the regional system should future needs necessitate. Existing 800 MHz Motorola systems including McAllen, Mission, Cameron County, Harlingen, and Brownsville will integrate with the regional P25 system to provide roaming capabilities.  Radio sites and capacity will be upgraded on the regional system to support migration from the additional user groups.  The ultimate plan for the regional system includes the addition of seven radio sites to the existing nine site system for a total of 16 radio sites.  

To satisfy the narrowbanding mandate, wideband VHF radios will be replaced with 800 MHz trunked radios on the regional system.  VHF conventional channels will be permanently gateway connected to talk groups on the regional system to permit use of both VHF and 800 MHz radios by individual radios.  Any remaining analog radios will be replaced over time as funding permits until the point that all subscriber radios are operating on the regional system.



3.3.2 Operability / Interoperability

Wireless communications is fundamental for emergency responders to perform the most routine and basic elements of their functions. Agencies must be operable, meaning they must have sufficient wireless communications to meet their everyday internal and emergency communication requirements before they place value on being interoperable, i.e., able to talk with other agencies.
 The communications priorities for funding established by Texas first responders in the SCIP are:

1. Operability – providing radio coverage and user equipment where needed.

2. Interoperability – providing mutual aid infrastructure and capability where needed.

3. Build-out of regional P25 Compliant Standards-Based Shared Systems – upgrading existing or building new P25 compliant shared systems.

Regions will identify and report agencies and areas lacking communications operability and/or interoperability annually in their Focus Group Session.  

Interoperability

Any legacy infrastructure that is not intended to be superseded by the wide-area P25-compliant systems will remain in place even after the new systems are fully operational. Interoperability between new and legacy systems may be facilitated by dispatcher interpretation or via placement of audio gateways.

In addition, the current NPSPAC 800 and VHF interoperability conventional channel gateway system will be maintained in order to satisfy local communications for any outside agency. This equipment will be interconnected at the same sites as the new infrastructure.  Control stations will be added to each of the tower sites connecting to the regional system.  Designated talk groups will be assigned on the regional system to connect to each of the conventional interoperability sites.  Control stations at each site will form a three-channel patch, permitting all traffic on the VHF or 800 MHz interoperability channels to be repeated on the regional 800 MHz trunking system.  This will permit regional access points to the system for all VHF or 800 MHz users; regardless of whether or not they have compatible technologies with the regional system or whether they maintain their own fixed gateway systems.  The image that depicts the location and information regarding these channels may be found in (See Appendix G).
*A listing of these sites and channels may be found in (See Appendix H).
Important notes regarding these channels:

(courtesy of http://www.advpage.com/interop/sitemap.pdf) 

· No “special” radio equipment is required to use the system.

· Requires only programming of existing radios.

· Coverage maps denote expected mobile (in-vehicle) use in mind. Portable coverage is better than expected.

· No claim is made for “100% Coverage”. Some weak signal areas may be present.

· Gaps in coverage will be filled by transportable ACU-1000 systems.

· Cameron County has added additional sites and cross-band capabilities (via console) patch in Brownsville, Harlingen, South Padre Island and the Olmito area. Coverage appears to be quite good. The new sites and the corresponding channels are now listed.

· A Memorandum of Understanding (MOU) needs to be filed with the Texas DPS to use the channels. No other licensing required for mobile or portable use.

· See Texas Interoperable Channel Plan for more information.

· NOTE: To mitigate some interference issues, a realignment of some of the sites may be needed. If done, a new map showing the changes will be issued and area agencies will be notified via e-mail.

3.3.3 Risk Mitigation
The primary risk involved in any radio communication system upgrade or migration is the interruption of operational traffic. For example, this could be caused by subscriber radios losing communications with new or legacy infrastructure. Installation or configuration changes of infrastructure can also be the cause of outages. These risks will be mitigated by leaving all operations on legacy systems until the new wide-area system is operational.

With regards to subscriber radios, all new radios purchased will be P25 compliant and be programmed for (thus, allowing communication on) both the area-wide interconnected system in the final stages of implementation and the conventional repeaters presently in operation.  In the case of dispatch operations, there are a couple of temporary options available to prevent outages depending on the architecture of the dispatch center:

· A new P25-compliant mobile radio installed on the desktop next to the existing console. This would require direct dispatcher interpretation for cross communications between legacy and new systems.

· A new P25-compliant mobile radio installed in the equipment room directly tied to the console architecture via a tone-remote interface. This will allow relatively normal console operations.

This will prevent outages in dispatch centers by leaving current dispatch equipment (consoles) untouched and reduce immediate funding necessary for interoperability.

The legacy repeater equipment currently in operation will continue to have a role in preventing outages as well. Any current conventional base station (repeater) suffering a complete failure will be replaced with a backwards compatible, mixed-mode capable station such as a Motorola Quantar. This strategy will allow both backup communications in the event of the wide-area system failing, as well as traffic unloading from the wide-area system during major incidents.  

Another possible risk is the lack of user training and familiarity with the new system operations. To combat this, a Standard Operating Procedure (SOP) will be developed for the proper use of any new system. Operator and user training will be held on any new equipment and then current operational communications traffic can be moved to the new system.
3.3.4 Multi-jurisdictional / Multi-disciplinary Talkgroups / P25 Compliant Standards-Based Shared System
A coordinated prioritized installation and integration approach is planned. Users of the current systems will be able to operate on both legacy and new systems under this plan in order to mitigate possible outages and interruptions of service. Putting P25-capable subscriber radios in the hands of users is the single most important step and appears to be the major hurdle to the region at this time. There can be simultaneous work, however, as there will be a two-pronged approach to achieving a fully P25-compatible area-wide trunking system: LRGVDC requires immediate funding to facilitate replacement of current subscriber radios that are not P25 compatible or upgradable, and they require more funding for the deployment of new infrastructure (currently being installed) and replacement of legacy equipment.

Frequency band is a major concern as many agencies operate in the VHF band and will require complete subscriber replacements before operation will be possible on the regional trunking system.  VHF agencies migrating to the system will establish gateway connection on primary VHF channels to designated 800 MHz talk groups.  This will permit cross band communication until all VHF radios are replaced.  An ongoing VHF presence is anticipated within the region from local, state, and federal users.  To permit optimal connectivity between VHF and 800 MHz users, a six-site VHF regional trunking layer will be explored on the regional system.  The VHF layer would permit shared talk groups between VHF and 800 MHz users, and would provide optimal cross-band connectivity.  
Subscriber Radios
It is estimated that there are approximately 8000 subscriber units which are legacy, conventional units that cannot operate on the new system and need to be replaced. Dispatchers also need access to the P25 systems and an immediate solution to this can be facilitated by the installation of desktop radios capable of P25 operation. It is estimated that 90 dispatch positions need at least one radio to allow them to operate in the new system.

Infrastructure
Current Systems
As a reference, the table in (See Appendix I) depicts the current infrastructure installed and operational throughout the region. 
Future Systems
The table in (See Appendix J) depicts the locations either receiving or which already have fully P25-compliant interconnected trunking infrastructure: 
Note: Regarding the master site controller, this will be a Motorola ARC 4000 and not a 7.x switch. The region requires a new master site controller to permit increased site capacity, increased console capacity, and ISSI capabilities.  
As the new systems are commissioned, Region 21 will initially contain two independent P25 systems, the Harris and Motorola systems. The long-term goal is to bridge these two systems in order to create one region-wide continuous P25 system. This will be achieved by using a P25-Compliant Inter-RF Subsystem Interface (ISSI). The P25 ISSI provides the messaging structure between multiple trunked systems, allowing them to be connected into wide area networks. A standardized ISSI allows users to communicate between different brand systems without the use of traditional gateways, as long as each Radio Frequency Sub-System (RFSS) supports the ISSI specification.  

These P25-Compliant Standards-Based Shared Systems coupled with the ISSI will provide COG wide digital radio coverage.

Migration Timeline
The most significant obstacle to migrating to the new system is the issue that 93 percent of the subscriber/dispatch radios in the region are neither P25 compliant nor upgradable.  In addition, many agencies operate in the VHF frequency band and will require subscriber replacements in order to operate on the new system.  It should be noted that until every user group has compatible radios, Region 21 cannot have a complete cutover to the regional system.  New subscriber radios should be disseminated to priority agencies (such as police and fire) first.  Once each agency in a given geographical area has subscribers that are completely P25 compliant, that agency can begin using the new system. Concurrently, the completion of new or upgraded P25 infrastructure throughout the region is underway.

For the proposed agency migration timeline (See Appendix K).
Note: The Geographical Area in the table above where the tower sites are installed are not necessarily representative of the agencies, except for Edinburg and Pharr. The other places named are for reference only.

This will be a true “regional system”, at its onset, and will be used for day-to-day interoperability operations. There are limitations on the number of users per site, thus the need for additional repeaters. True migration will occur as agency budgets and grant monies allow for it.
3.3.5 RICP Round 2

In December 2010, the LRGVDC began work on a region-wide needs assessment project to better determine radio communication needs and further define estimated costs and migration strategies for the region.  The study will be used as a road map to define targeted goals for radio communications within the region.  The report is not intended to replace the RICP, but rather supplement the RICP with detailed information necessary to support the migration strategies and cost estimates defined.

A portion of the executive summary from the needs assessment report has been included in this document to provide a high level overview of the findings, conclusions, solutions, and cost estimates discussed in detail within the report.

Lower Rio Grande Valley Development Council

The Region is characterized primarily by disjointed VHF conventional analog systems and 800 MHz trunking systems.  Most public safety agencies own and operate radio systems and dispatch facilities.  In many cases, the systems lack proper radio shelters, grounding, and equipment to support reliable communications due to limited funding streams available to each agency.  The disjointed systems create a challenge for interoperability because there is no considerable region-wide infrastructure in place to support a large scale interoperability event.  Several agencies within the Region possess the ability to perform console patching.  Interoperability among VHF users relies partially on the use of shared frequencies, although not all agencies participate in sharing VHF channels with other agencies.

Disjointed dispatch facilities place a strain on interoperability and response times.  Because of the numerous dispatch facilities, 9-1-1 calls are frequently required to be transferred to the appropriate agency with jurisdiction in the location of the call.  The extensive transfers extend response times because of required intervention of dispatchers at multiple centers.  Dispatch equipment is typically push-button style consoles.  Most consoles are programmed with the primary agencies channels and perhaps one or two interoperability channels.  Consoles lack the capability to perform patching, except for those in a small number of centers in the Region.

The primary interoperability backbone throughout the Region is a regional VHF and 800 MHz gateway system, which patches VHF interoperability channels with 800 MHz interoperability channels.  The primary limitation with the system is that each radio site is connected on different frequencies to limit site-to-site interference.  Several high profile sites on the VHF and 800 MHz calling channels are intended to provide wide area coverage; however, coverage on the calling channels alone is not close to being region-wide.  Training is a major concern for the radio system, as only select agencies are aware of how to utilize the system.  Radio end users must be aware of what specific channel is needed to communicate on in order to reach an 800 MHz user.  At most, the system only provides one patched channel within each area, which is not sufficient in the event of a major disaster.  Interoperability with federal agencies was expressed by most as a very limited due to a lack of shared channel programming.  Most of the federal agencies use encryption and do not provide channels to the local public safety agencies.  Federal agencies have access to some of the local channels and TXLAW2; however, interoperability at this level is uncommon.

Narrowbanding is a concern throughout the Region as many agencies still operate VHF equipment that is not narrowbanding capable.  Many smaller agencies, including volunteer fire departments, did not indicate any plans to meet the narrowbanding deadline.  While the FCC has not yet identified specific punishments for agencies which do not meet the narrowbanding deadline, potential consequences include fines or forfeiture of channels.  Failure of specific agencies to narrowband will result in the loss of access to the new narrowband interoperability channels which will be critical for interoperable communication following the narrowbanding deadline.

As a whole, the Region is in the final stages of implementing a region wide 800 MHz P25 trunking system covering all three counties. The system will provide a common interoperability backbone that can be used to establish interoperability on a common channel anywhere within the Region.  The system will provide an upgrade path for agencies that remain within the VHF band.  The primary limitation will be funding for the many VHF primary agencies unable to afford subscriber radios for an 800 MHz migration.     

The system is a nine site regional 800 MHz trunking system which is currently constructed and operational in the Region.  The system includes a total of five channels at each location with the installation of a sixth channel pending.  The system operates in the multicast mode.  Expansion of the system to incorporate most radio users within the Region is the desired migration path for LRGVDC agencies.  Expansion of the system is dependent on a replacement system controller to accommodate additional radio sites and console connections.  Coverage and capacity on the system will be expanded to meet the needs of users as they migrate to the system.  The city of Harlingen (Harlingen) site is currently deactivated since it is pending the grant of a Special Temporary Authorization (STA) license from the FCC.  A STA license is necessary because of the rebanding freeze in place within the Region.  The system is currently utilizing leased lines for connectivity.  The Region plans to explore a hot-standby microwave backup. 

To assure ongoing interoperability with agencies that remain in the VHF band, a control station will be added to each of the gateway sites to provide connectivity to designated interoperability talk groups on the regional system.  This will permit VHF agencies that operate analog systems to connect to the regional trunking system.  VHF primary agencies will also be able to connect primary operational channels to the regional system through gateways in order to provide cross band connectivity throughout the coverage area of those VHF systems.  In the long term, the Region plans to explore the construction of a VHF trunking layer on the regional system which would map talk groups between the VHF and 800 MHz users and provide wide area VHF coverage that is not limited to any one specific jurisdiction.  

Estimated Costs for Regional System Enhancements:  $3,970,000
Cameron County

Public safety agencies within Cameron County primarily utilize one of three distinct 800 MHz trunking systems operated by Cameron County, Harlingen and the city of Brownsville (Brownsville).  The systems all utilize the Motorola SMARTNET platform.  Plans are in place to combine the systems through a common P25 system controller on the regional system.  The regional system is already in place, and co-located with the existing Cameron County, Harlingen, and Brownsville radio sites.  Infrastructure migration will include cutting channels from the legacy trunking systems to the P25 regional system.  The primary limitation will be subscriber replacements, as most agencies are using older 800 MHz radios which will not support P25 operation.  Coverage on the regional system is a concern for some agencies.  Cameron County plans to add additional radio sites to the regional system in order to supplement coverage in these areas.  Coverage problems are anticipated to be further mitigated once roaming between the tower sites is permitted on the regional P25 system. There are also pockets of VHF users within Cameron County with limited connectivity to 800 MHz agencies.  The regional system is currently operational within Cameron County with five channels at each site.  

Estimated Cost for System Enhancements:  $19,735,000

Hidalgo County

Hidalgo County is limited primarily by the number of disjointed radio systems with different infrastructure, frequencies, and coverage areas.  While in many cases these systems operate sufficiently for the primary agencies, the systems inhibit interoperability and lack the capability to support a large scale interoperability event.  Extensive resources are spent on maintaining radio sites, equipment shelters, generators, and other components.  Such costs could be reduced if agencies migrated toward a shared system model.  In the event of a major disaster, no system is in place that will permit more than a few agencies to intercommunicate within a specific area.  The interoperability system in place today will permit a single shared VHF to 800 MHz channel.  Hidalgo County currently has no single system which provides true countywide coverage.  Several 800 MHz trunking systems are in place and operated by the cities of McAllen, Mission, Pharr, and Edinburg; however, two of the systems operate on the proprietary legacy Motorola platforms and two of the systems operate on the proprietary Harris Enhanced Digital Access Communications System (EDACS) platform.  The different radio systems prevent shared system usage and require interoperability on the 800 MHz interoperability channels.

The Region is in the final stages of building out a region-wide 800 MHz trunked system; however, numerous obstacles exist before the system will be accessed by users.  Limitations are primarily related to funding to finish building out the system and for subscriber radio purchases.  The region-wide system utilizes Motorola equipment.  The cities of Pharr (Pharr) and Edinburg (Edinburg) have implemented a two-site P25 Harris system.  Because the P25 Harris and regional systems connect to different P25 cores, an inner sub system interface (ISSI) will be necessary to permit roaming between the region-wide system and the Harris system.  

Estimated Cost for System Enhancements:  $26,288,000

Willacy County

Willacy County has the smallest population of the three counties and currently operates VHF conventional P25 systems.  The regional 800 MHz system has been built out within Willacy County.  All emergency response agencies within Willacy County have plans to migrate to the 800 MHz P25 system.  The current VHF conventional systems have numerous interoperability gaps and suffer from severe reliability concerns.  The agencies hope that migration to the 800 MHz system will allow these interoperability and reliability gaps to be addressed.

Estimated Cost for System Enhancements: $1,170,000

Funding Summary

One goal of the RICP is to identify the estimated cost associated with building out the recommended systems, compare that cost to the amount of funding available, and identify the funding gap that must be met to build out the recommended systems.  To find the table that summarizes costs for all recommended radio systems in the Region (See Appendix L).  Estimated costs include system build out and cost of ownership over the ten year period between 2011 and 2020.  

3.3.6 Future Interoperability to Outside Agencies (New local Section)

The LRGVDC regional interoperable channel plan currently incorporates the requirements of the Texas Statewide Interoperability Channel Plan. It also defines channels specific to the LRGVDC regional system designed to address the operational needs of users of this system. Looking forward, the plan further addresses the need to control the size and complexity of subscriber unit templates on the new system by creating interoperability talkgroups and making them common to all radios.  This minimizes the need to program agency-specific channels into multiple agencies' radios.

New P25 statewide interoperability "ISSI" channels are designed to permit roaming among disparate P25 systems via single-frequency (e.g., VHF, 700 MHz, 800 MHz, 900 MHz) or "multi-band" subscriber units. This capability, currently in testing phase, is integral to the "system of systems" statewide interoperability concept. At the point where statewide "ISSI"-type channels are identified and named, the details will be captured in the TSICP and incorporated into LRGVDC's interoperability channel plan.
3.4 Implementation of Prioritized Projects

Regions prioritize projects for funding based on SCIP priorities and initiatives, risk factors as defined in the TCL, and the CASM gap analysis. To see Region 21’s current top three high-priority specific projects (See Appendix M).
3.4.1 Key Roles and Responsibilities 

Region 21’s Interim Regional Interoperability Coordinator (RIC) is LRGVDC, Manuel Cruz, and can be contacted at: Phone: 956-682-3481, e-mail: mcruz@lrgvdc.org or Randy Ashley at: Phone: 956-607-3250, e-mail: rashley@mcallen.net. The RIC will oversee the migration of new and existing communications assets to a P25 Compliant Standards-Based Shared System for voice communications by 2015. The RIC will be the point-of-contact for the Regional Interoperable Migration Plan and all projects associated with the Plan. Individual Project Managers may be assigned as needed, based on the scope of projects, and will be appointed by the HSAC. It is suggested that the Individual Project Manager(s) review the Project Manager Guide at http://txrc.region49.org/RICP_documents.html. The Individual Project Manager(s) responsibilities are based on the SAFECOM recommendations for communications systems.  The three basic operations are:  

The Project Manager(s) responsibilities are based on the SAFECOM recommendations for communications systems.  The three basic operations are:  

1. PLAN – specifying the results to be achieved, determining the schedules, and estimating the resources required; 

2. ORGANIZE – defining roles and responsibilities; and 

3. CONTROL – reconfirming expected performance, monitoring actions taken and results achieved, addressing problems encountered and sharing information with all entities involved.  

Prior to initiating projects, the RIC and/or Project Managers should review current Texas Division Emergency Management (TDEM) grant requirements, policies and procedures, found at http://txrc.region49.org/.

3.5 Implementation Timeline and Costs
“Capabilities-based Planning accounts for uncertainties, by developing capabilities suitable for a wide range of threats and hazards, when limited resources necessitate prioritization and choice among preparedness efforts.”
    

The RIC will provide estimated costs for the: 

· Strategic build-out / upgrade of communications assets to a regional P25 Compliant Standards-Based Shared System by 2015, 

· Routine operations, including backhaul, and maintenance,

· Resources.

This information will be captured in the “Implementation Timeline and Costs Report” spreadsheet. (See Appendix N) Go to http://txrc.region49.org/RICP_documents.html to download the template.  The RIC will update the “Implementation Timeline and Costs Report” annually for the Focus Group Session. This report, along with the Focus Group Session Report will be submitted annually to the TxRC and the State Communications Coordinator. Regional cost estimates will be used to procure and disburse grant funding statewide.

RICP VOLUME II

The RICP is divided into two volumes for ease of revisions and approvals for (1) the distribution of funding and build-out and migration of regional communications system(s) to P25 Compliant Standards-Based Shared Systems by 2015, and (2) referenced revisions to policies and procedures in addition to operational guidance.  

Volume I
Regional Governance & Regional Interoperable Migration Plan

Volume II
Regional Standard Operating Procedures, Training/Exercise Plan & the Texas Statewide Interoperability Channel Plan

4 Regional SOPs, Training/Exercise Plans, and the Texas Statewide Interoperability Channel Plan

NECP Objectives:  

· Emergency responders employ common planning and operational protocols to effectively use their resources and personnel.

· Emergency responders have shared approaches to training and exercises, improved technical expertise, and enhanced response capabilities.

· Region 21 has integrated preparedness, mitigation, response, and recovery capabilities to communicate during significant events.
SOPs, Training/Exercise Plans and the Texas Statewide Interoperability Channel Plan contain information and the steps to follow when responding to an emergency event. Good plans and training transform policy into well-defined steps that can be consistently performed by users to produce the desired outcome. The Texas Interoperability Channel Plan describes conditions and guidelines for use of state-licensed interoperability or mutual-aid radio channels.

4.1 Regional Integrated SOP

Volume II Section 4 of the Region 21 RICP will be available for use by all emergency responders (local, state, federal, non-governmental) at http://txrc.region49.org/ .
4.1.1 Introduction and Lead Agency
To remedy the inability to communicate among disciplines, Region 21 public safety agencies have worked cooperatively to develop regional interoperability solutions. These solutions utilize Federal Communication Commission (FCC) designated and system-specific public safety interoperability radio channels (as well as communications vehicles and other mobile equipment,) and establish procedures for their use. The interoperability radio channels (and communications vehicles) are available as needed throughout the region. They are intended to provide both communications operability and interoperability at any multi-agency incident anywhere in the region. 

In accordance with the Statewide Communications Interoperability Plan (SCIP), "Each Regional SOP will name a lead agency that will be responsible for the management, maintenance, and upgrade of the SOP. The SOP’s will be revised when major changes are needed due to enhancements or other changes in the communications environment."
The lead agency for Region’s 21 SOP is LRGVDC.
4.1.2 Purpose and Scope  

The purpose of this RSOP is to define the authority, roles, and procedures for first responders to use when operating on the Region 21 interoperability channels and/or activating and using mobile assets. This RSOP also recognizes a number of interoperable communications alternatives to the Region 21 interoperability channels, which can provide back-up and redundant communication capabilities during critical incidents. This RSOP provides general operational guidelines for using calling and tactical interoperability channels; it is up to individual agencies to develop specific operational and technical SOP's for their internal purposes.

The scope of this RSOP includes all public safety agencies -- police, fire, and EMS -- and public service agencies in Region 21. These agencies will work cooperatively to follow this RSOP during any multi-agency response. Agencies outside this region wishing to participate may enter into a Memorandum of Understanding (MOU) with Region 21 for use of the channels and mobile assets, thereby agreeing to operate according to the procedures outlined in this document.

4.1.3 Definitions, Channel Naming, and Radio Programming Requirements

Definitions
7CALL50 – An FCC-designated public safety 700 MHz frequency used for “calling” or hailing. 

Intended use:  This channel is used for in-bound first responders from outside the region to call Public Safety Answering Points (PSAP's) in the event they need resources or are responding in a mutual aid situation. A call is made to dispatch to determine which tactical frequency the incident is utilizing. The PSAP may use this frequency to direct responding units to an incident location or to advise which tactical channel to use.

7TAC# – An FCC-designated public safety 700 MHz frequency used for tactical purposes. 

Intended use:  Example:  The law enforcement agency operating at a hostage situation involving more than one agency can utilize any one of the many 7TAC frequencies for communication. The Incident Commander may choose to move Hostage Negotiations to 7TAC51 to lessen radio traffic on a main sector channel. (There are also discipline-specific tactical channels in the 700 MHz band, e.g. 7LAW, 7FIRE, 7MED. See the Texas Statewide Interoperability Channel Plan or TSICP for the complete list.) 

8CALL90 – An FCC-designated public safety 800 MHz frequency used for “calling” or hailing. (See intended use under "7CALL50.")

8TAC# – An FCC-designated public safety 800 MHz frequency used for tactical purposes. (See intended use under "7TAC#." See the TSICP for the complete list of 8TAC channels.)
Communications Unit Leader (COML) – Responsible for developing plans for the effective use of incident communications equipment and facilities; installing and testing communications equipment, distribution of communications equipment to incident personnel;  maintenance and repair of communications equipment.   ; supervision of the COMT, THSP, INCM, RADO COMC; .
Incident Command System (ICS) – The combination of facilities, equipment, personnel, procedures, and communications operating, within a common organizational structure, with the responsibility for the management of assigned resources to effectively accomplish stated objectives pertaining to an incident.
Incident Commander (IC) – the individual responsible for the management of all incident operations.
MHz (Megahertz) – Radio frequency designator: One million cycles per second.

National Incident Management System (NIMS) – NIMS provides a consistent nationwide template to enable all government, private-sector, and non-governmental organizations to work together during domestic incidents. ICS is the national incident management model.
Public Safety Answering Point (PSAP) – A regional center where 9-1-1 calls are answered. PSAPS often include public safety radio dispatch centers capable of communications on all FCC-designated public safety calling channels (Texas Law 2, VCALL10, UCALL40, 7CALL50, and 8CALL90. There is no FCC-designated interoperability calling channel for 900 MHz.) to provide a lifeline capability throughout the state.
Texas Law 2 (TXLAW2) – 155.370 (Tx) / 154.950 (Rx) – Formerly the statewide "Intercity" VHF channel, now a statewide wideband VHF calling channel.
UHF (Ultra High Frequency) – 450 MHz to 512 MHz for public safety, no longer widely used in the State of Texas.
UCALL40 – An FCC-designated public safety UHF frequency for “calling” or hailing. (See intended use under "7CALL50.")
UTAC# – An FCC-designated public safety UHF frequency used for tactical purposes. (See intended use under "7TAC#." See the TSICP for the complete listing of UTAC channels.)
VHF (Very High Frequency) – 150 MHz to 174 MHz for public safety; used by many public safety agencies throughout Texas, including the Texas Department of Public Safety.
VCALL10 – An FCC-designated narrowband VHF frequency used for “calling” or hailing. (See intended use under "7CALL50.")
VTAC# – An FCC-designated narrowband VHF frequency used for tactical purposes. (See intended use under "7TAC#." See the TSICP for the complete listing of VTAC channels.)
Channel Naming

The Texas nomenclature for FCC-designated calling and tactical channels, as detailed in the TSICP, follows channel-naming guidelines from the National Public Safety Telecommunications Council. However, because these names have changed over time, some agencies' radios may display different names for the same channels, as follows:
· 8CALL90/D (851.0125 MHz) may show in some radios as "8CAL90/D," "8CALL/D," "I-CALL/D," or "USA-1/D."

· 8TAC91/D (851.5125 MHz) may show in some radios as "8TAC-1/D," "ITAC-1/D," or "USA-2/D."

· 8TAC92/D (852.0125 MHz) may show in some radios as "8TAC-2/D," "ITAC-2/D," or "USA-3/D."

· 8TAC93/D (852.5125 MHz) may show in some radios as "8TAC-3/D," "ITAC-3/D," or "USA-4/D."

· 8TAC94/D (853.0125 MHz) may show in some radios as "8TAC-4/D," "ITAC-4/D," or "USA-5/D."
(The letter “D” is used to signify "DIRECT," also known as talk-around or car-to-car, channels. These interoperable channels are available in all radios in both repeated and direct modes. In DIRECT or "D" mode, the channels operate radio-to-radio only and do not go through system repeaters or dispatch consoles.)
In Region 21, system-specific interoperability channels/talkgroups are detailed in the Region 21 RICP. Compliance with these naming conventions is required for all radios that access the regional system. 
Radio Programming Requirements
Per the TSICP, all public safety agencies in the State of Texas will program their first responder radios with the appropriate in-band interoperability calling and tactical channels.

For VHF users, the appropriate in-band interoperability channels are TXLAW#, TXFIRE#, TXMED#, and TXAIR#, as well as VCALL10 and VTAC#. 

For UHF users, the appropriate in-band interoperability channels are UCALL/D and UTAC#/D.

For 700 MHz users, the appropriate in-band interoperability channels are 7CALL90/D, 7TAC#/D, and the discipline-specific interoperable channels detailed in the TSICP.

For 800 MHz users, the appropriate in-band interoperability channels are 8CALL90/D, and 8TAC1/D through 8TAC4/D.

There are no FCC-designated interoperability channels in the 900 MHz frequency band. However, in Region 21 certain 900 MHz channels are designated by Lower Colorado River Authority (LCRA)] for interoperability. These channels are available in 900 MHz public safety radios and to other public safety agencies via console patching. See the Region 21 RICP for details.
4.1.4 Communications Structure

State/ Regional/Local Specific Information

Incident Types

Incidents may be typed in order to make decisions about resource requirements. Incident types are

based on the following five levels of complexity. (Source: U.S. Fire Administration)

Type 5


· The incident can be handled with one or two single resources with up to six personnel.

· Command and General Staff positions (other than the Incident Commander) are not activated.

· No written Incident Action Plan (IAP) is required.

· The incident is contained within the first operational period and often within an hour to a few hours after resources arrive on scene.

· Examples include a vehicle fire, an injured person, or a police traffic stop.

Type 4

· Command staff and general staff functions are activated only if needed.

· Several resources are required to mitigate the incident.

· The incident is usually limited to one operational period in the control phase.

· The agency administrator may have briefings, and ensure the complexity analysis and delegation of authority are updated.

· No written Incident Action Plan (IAP) is required but a documented operational briefing will be completed for all incoming resources.

· The role of the agency administrator includes operational plans including objectives and priorities.

Type 3 

· When capabilities exceed initial attack, the appropriate ICS positions should be added to match the complexity of the incident.

· Some or all of the Command and General Staff positions may be activated, as well as Division/Group Supervisor and/or Unit Leader level positions.

· A Type 3 Incident Management Team (IMT) or incident command organization manages initial action incidents with a significant number of resources, an extended attack incident until containment/control is achieved, or an expanding incident until transition to a Type 1 or 2 team.

· The incident may extend into multiple operational periods.

· A written IAP may be required for each operational period.

Type 2 

· This type of incident extends beyond the capabilities for local control and is expected to go into multiple operational periods. A Type 2 incident may require the response of resources out of area, including regional and/or national resources, to effectively manage the operations, command, and general staffing.

· Most or all of the Command and General Staff positions are filled.

· A written IAP is required for each operational period.

· Many of the functional units are needed and staffed.

· Operations personnel normally do not exceed 200 per operational period and total incident personnel do not exceed 500 (guidelines only).

· The agency administrator is responsible for the incident complexity analysis, agency administrator briefings, and the written delegation of authority.

Type 1 

· This type of incident is the most complex, requiring national resources to safely and effectively manage and operate.

· All Command and General Staff positions are activated.

· Operations personnel often exceed 500 per operational period and total personnel will usually exceed 1,000.

· Branches need to be established.

· The agency administrator will have briefings, and ensure that the complexity analysis and delegation of authority are updated.

· Use of resource advisors at the incident base is recommended.

· There is a high impact on the local jurisdiction, requiring additional staff for office administrative and support functions.

Below is an example of an expanded organization chart for Incident Management at a major incident.  It includes the Communications Unit Leader (COML) position in the Logistics sections. A full description of the duties and responsibilities of the Communication Unit Leader can be found in the DHS/OEC COML Student manual..
A depiction of command levels and roles within agencies clarifies the relationship among users. It is imperative that all agencies use the Incident Command System (ICS) as well as the NIMS to manage all incidents.  As recommended in ICS and NIMS, PLAIN LANGUAGE shall be used when communicating on the calling and tactical channels. It is the responsibility of the Incident Commander to determine when to use the national calling and tactical channels, however, the following criteria must be met as a minimum:

· Multi-agency/multi-jurisdictional disasters or emergencies involving imminent danger to life and property.

· Special event control activities, generally of a pre-planned nature and generally involving joint participation of two or more public safety agencies

· Drills, exercises and training sessions.
[image: image5.emf]Operations Planning Logistics

Finance / 

Administration

Strike Teams

Resources Unit COMC COMM Unit Time Unit

Resources

Single

Situation Unit

Unit

Demobilization

Documentation

Unit

Procurement

Unit

Specialists

Technical

Ground Unit

Medical Unit

Food Unit

Supply Unit

Facilities Unit

Cost Unit

INCM

RADO

THSP

Staging Area Air Operations

COML

Unit

Compensation

Safety

PIO

Liaison

Incident Command

Operations Planning Logistics

Finance / 

Administration

Strike Teams

Resources Unit COMC COMM Unit Time Unit

Resources

Single

Situation Unit

Unit

Demobilization

Documentation

Unit

Procurement

Unit

Specialists

Technical

Ground Unit

Medical Unit

Food Unit

Supply Unit

Facilities Unit

Cost Unit

INCM

RADO

THSP

Staging Area Air Operations

COML

Unit

Compensation

Safety

PIO

Liaison

Incident Command


Figure 3 Incident Management:  Major Incident 
Regional Policies and Procedures 

General interoperable communications rules of use, policies, and procedures that apply across all participating systems, mutual aid channels and gateways are detailed below.
Regional - Shared System Rules of Use

· National Incident Management System – Use an Incident Command System (ICS) compliant with the National Incident Management System (NIMS) when using any regional interoperability resource.

· Plain Language – All interoperable communications during multi-agency, multi-discipline incidents will be in plain language. Avoid using radio codes, acronyms, and abbreviations as they may cause confusion between agencies. Ensure that all verbal requests for assistance or backup specify the reason for the request.

· Unit Identification – Announce your home agency prior to announcing your unit identifier during interoperable communication situations. (i.e., Harlingen Fire 2 XYC)

· Encryption – All encrypted radios users must operate in a “clear” mode when a gateway is used, unless otherwise arranged in advance. Never assume encryption carries across the gateway.
· Monitoring – The Incident Commander, or their designee, will ensure that each activated interoperability channel is monitored consistently while in use.

Regional Shared System Policies and Procedures

Use the following procedures when requesting, using, or discontinuing the use of shared communication systems:

· When an individual responder needs to interoperate with other agencies on their same shared system, the responder will notify their dispatch center. The dispatcher can then identify and designate an appropriate channel. Note that in cases where no dispatcher intervention is required, responders still notify dispatch that they are switching to a shared channel to maintain responder safety.

· Notify dispatch when the interoperability channels/talkgroups are no longer required and announce the return to normal operations channels.

· For extended incidents:

· The lead agency dispatcher notifies the COML/designee that interoperability channels/talkgroups are in use.

· Each agency’s dispatch center tells additional en-route responders what interoperability channels are in use for the incident.

· The Incident Commander determines when the interoperability channels are no longer required and notifies the appropriate dispatch center.

Regional Shared System Problem ID and Resolution 

During an incident:

· Agencies using a shared system will report any problems with that system directly to the Region 21 COML/designee. The Region 21 COML/designee ensures effective resolution to reported shared system problems. 
NIMS and Multi-Agency Coordination
The Texas Division of Emergency Management has implemented a well developed Multi-Agency Coordination System (MACS) which is compliant with NIMS and the National Response Plan.

Per the Statewide Communications Interoperability Plan (SCIP), Region 21 has adopted and implemented NIMS procedures for emergency response. Use of an ICS, compliant with the National Incident Management System, is required for use of any regional interoperability resource. (Also see SCIP Section 5.5 NIMS Compliance.) 

· The first responder on scene becomes the local Incident Commander (IC) and remains IC until he/she is replaced by an IC with more experience and expertise or the incident operational period exceeds 12 hours.

· If needed, the IC may call for additional resources from other disciplines within the jurisdiction and/or other jurisdictions including adjacent cities or county.

· If needed, the IC may contact the city and/or county Emergency Manager to open the Emergency Operations Center; at this point the Emergency Manager will notify the Chief Elected Official and the DPS Regional Liaison Officer (RLO). The RLO is the emergency management link between the state government and city and county governments and non-governmental organizations. 

· If additional and/or special resources are still needed the Emergency Manager makes a formal request to the Disaster District Chair (DDC) for state resources.

· The DDC may contact the State Operations Center (SOC) for additional state-level action if necessary.

The figure below shows a graphic assessment of how MACS is implemented in Texas. More details on MACS and Incident Command implementation is provided in Section 2 of the SCIP.
[image: image6.emf]Multi Agency Coordination Center

Local EOC

Disaster District EOC

Incident Commander

Mayor / County Judge

Disaster District Chair

State Coordinator

Director of Homeland Security

Governor

FEMA

ROC

JOC

Disaster District Committee

State Emergency Management Council

State Operations Center

Multi Agency Coordination Center

Local EOC

Disaster District EOC

Incident Commander

Mayor / County Judge

Disaster District Chair

State Coordinator

Director of Homeland Security

Governor

FEMA

ROC

JOC

Disaster District Committee

State Emergency Management Council

State Operations Center

Multi Agency Coordination Center

Local EOC

Disaster District EOC

Incident Commander

Mayor / County Judge

Disaster District Chair

State Coordinator

Director of Homeland Security

Governor

FEMA

ROC

JOC

Disaster District Committee

State Emergency Management Council

State Operations Center

Multi Agency Coordination Center

Local EOC

Disaster District EOC

Incident Commander

Mayor / County Judge

Disaster District Chair

State Coordinator

Director of Homeland Security

Governor

FEMA

ROC

JOC

Disaster District Committee

State Emergency Management Council

State Operations Center

Multi Agency Coordination Center

Local EOC

Disaster District EOC

Incident Commander

Mayor / County Judge

Disaster District Chair

State Coordinator

Director of Homeland Security

Governor

FEMA

ROC

JOC

Disaster District Committee

State Emergency Management Council

State Operations Center

Multi Agency Coordination Center

Local EOC

Disaster District EOC

Incident Commander

Mayor / County Judge

Disaster District Chair

State Coordinator

Director of Homeland Security

Governor

FEMA

ROC

JOC

Disaster District Committee

State Emergency Management Council

State Operations Center


Figure 4 Channels for Requesting Operational Assistance
4.1.5 Use of Interoperability Channels
Incident Command System (ICS)

Each agency will use ICS as an operational guide at large-scale incidents. Radio communications procedures on the interoperability channels must be consistent with NIMS.

Appropriate Use of Interoperability Channels

Use of interoperability channels shall be limited to their designated purpose of coordination between emergency response agencies, dispatchers, and resources in the field. Such coordination may occur during en-route travel, during exercises, or on-scene.

The interoperability channels are not to be used for routine dispatch operations but may be used by dispatchers for communications with personnel in the field, in accordance with local and regional policies and procedures. Tactical interoperability channels may be used for day-to-day emergency operations in the absence of higher priority events.

Use of interoperability channels shall be prioritized as follows:

· Emergency or urgent operation involving imminent danger to life or property.

· Disaster or extreme emergency operation requiring extensive interoperability and inter-agency communications.

· Special event, generally of a pre-planned nature.

· Joint training exercises.

· Inter-agency and en-route communications in accordance with local and regional policies and procedures.

· Day-to-day tactical communications on scene.

Limited Use and Full Activation of Interoperability Channels

Limited Use - Limited use of interoperability channels is appropriate when an incident can be resolved by public safety or public service agencies. . 
Full Activation - Full activation is appropriate when an incident requires the activation of Interoperable Channels. 
Radio Channel Activation Authority
Use of interoperability channels may be requested whenever an agency I, determines the need to communicate directly with other agency representatives who have access to the channel. Each agency has the right to use the channels as necessary for public safety and availability of necessary resources. It is important to note that use of the channels is not intended to replace the establishment of an on-scene unified command post among responding agencies. Interoperability channels are intended to assist communications until a command post can be established or to speak with an agency representative not yet on the scene.

Establishing and Transferring Lead Dispatch Radio Command Control
The IC, identifying the need for interoperable communications, will contact his/her respective dispatch/radio communications center (i.e., mayor’s office, police/fire/EMS dispatch center). The IC will request that specific agencies switch their radios to the designated interoperability channel(s). The dispatch/radio communications center of the agency that initiates use of the interoperability channel(s) has the responsibility to notify all other required agencies by radio or telephone in accordance with the procedures outlined in this SOP. The dispatch/radio communications center will become the lead dispatch/radio communications center.

The designation of the lead dispatch/radio communications center may be changed as the lead agency requires or requests. If the IC is transferred, the new IC will notify his/her respective dispatch/radio communications center by radio or telephone that he or she is the new IC for the agency. That dispatch/radio communications center will then become the lead dispatch/radio communications center of the designated interoperability channel(s).  

Notification Process for Establishing Command Control

Each agency participating in incident will follow its own internal notification procedures for establishing command and control. The mayor, county judge, police chief, fire chief, EMS chief, and emergency management agency director or their designees are authorized to activate the interoperability channel(s). 

Discontinuation of Interoperability Channel Use
At such a time that communication on the interoperability channel(s) is no longer required, the IC of the lead agency will notify his/her respective dispatch/radio communications center to discontinue active use of the channel(s), and normal monitoring will resume. The lead dispatch/radio communication center will notify all participating dispatch/radio communications centers that the interoperability channel(s) is no longer in use.
4.1.6 Interoperability Channel Monitoring and Operation

Interoperability Calling Channel Monitoring

Each Public Safety Dispatch/Communications Center will monitor Interoperability Channels as defined in the TSICP on a daily basis. 
Interoperability Channel Operation

Per the TSICP, all FCC-designated interoperability repeaters are maintained in "receive mode" for monitoring purposes. Repeaters are disabled for transmit operation until needed for two-way communication. This prevents interference with repeaters in adjacent jurisdictions that operate on the same interoperability frequencies.
Regional Shared Channel(s)
Note: In addition to the requirements of the TSICP, each region will monitor interoperability channels listed in (See Appendix O).

4.1.7 Communications Alternatives
Several alternatives may have been identified to ensure interoperable communications remain available among all agencies if the interoperability channel is not available. A sample list of alternatives is provided below. It may be helpful to describe capabilities and guide readers to appendices if instruction is required.

1. Telephone Conference Bridges

Telephone conference bridges permit direct communication among a number of users, assuming they have access to telephone services.

Region 21 utilizes conference bridges during emergency incidents and makes them available at the EOC(s) for use by member agencies. Most agencies report using some form of conference bridge routinely and feel that it is a valuable tool in times of emergencies provided there is access to telephone services.

2. Cellular/Push-to-Talk Commercial Wireless Technology

Currently, most agencies use cellular/push-to-talk commercial wireless communications technology. In the event that the intra-jurisdictional interoperability channel is malfunctioning, this technology may be used to disseminate critical information to department heads and/or designees.

Cameron and Hidalgo Counties have go kits, each consisting of 30 Nextel walkie-talkie & Sprint cell phones, ready for emergency use at the EMC. Hidalgo county also has 10 air-cards and two router modems.

Other agencies report some variation of emergency cell phone use.

3. Computerized Emergency Notification System

The computerized emergency notification system will be programmed to contact specific individuals and agencies, depending on the nature of the incident. This includes appropriate media outlets, which could be used to inform the general public of situation updates, specific instructions, and/or emergency locations, if warranted.

4. Internet/E-mail

A lesson learned from September 11, 2001 was the power of the Internet and e-mail. While conventional communications outlets (i.e., wireless phones and land lines) were either damaged or overwhelmed, the Internet was up and provided an invaluable service to the general public. In the same way, the city’s online EOC can be used as a means to pass information to various agencies that are involved in the event.

Most of the agencies in Region 21 have internet capabilities and will utilize them as and where needed.

Both city and county e-mail capabilities are available and some agencies purchase wireless hubs and wireless cards to ensure the network would be operational even if the EOC lost access to the agency servers.

5. Satellite Phones

Satellite phones are assigned to the agency heads for intercommunications if conventional phone lines become impaired. Satellite phones will be stored at Cameron and Hidalgo county OEMs and assigned for use by the EMA directors and/or operations officers at the time of need.

Los Fresnos is the only city reporting the use of satellite phones and they currently have two units stored at the police headquarters.

The satellite phone numbers will be supplied to the EOC at the time of an incident.

For satellite phone numbers, contact the perspective jurisdiction’s Emergency Management Office/Department.  (See Appendix P)
6. Dispatch/Radio Communications Center to Dispatch/Radio Communications Center Messaging

[This section will be customized for this agency/region/or entity]
None of the agencies in Region 21 have reported using this feature, although it is a potential upgrade to most consoles. 

Willacy and Hidalgo counties have PSAPS that are managed by the LRGVDC 911 Council with consoles that have messaging capabilities.
Example:  Police, fire, and EMS share a common computer-aided dispatch (CAD) system capable of providing text messaging between users.
7. Amateur Radio Resources

Amateur Radio Operators (also known as ‘ham radio operators’) provide a valuable service in time of need.  They are licensed by the Federal Communications Commission and are permitted to operate on a broad range of frequencies dedicated for their use.  The ‘ham radio’ operators typically provide their communications equipment (fixed and portable) to serve EOC, shelters, etc. when requested.  Frequently the licensed amateurs voluntarily associate with groups or teams such as:

Amateur Radio Emergency Service (ARES)

Radio Amateur Civil Emergency Service (RACES)

Military Auxiliary Radio System (MARS)

(See Appendix Q)
8. Runner System

In the unlikely event that the intra-jurisdictional interoperability channel and redundant back-up systems are all unavailable, the police department will arrange for a “runner system” in which designated personnel respond to the residence of department heads and other key agency representatives to make notifications and provide transportation as necessary.
4.1.8 Regional Gateways

“Gateway” systems interconnect channels of disparate systems (whether on different frequency bands or radio operating modes), allowing first responders using their existing radios and channels to be interconnected with the channels of other users outside of their agency. Dispatch consoles that are able to create patches will also be captured as gateways.  Gateways for regional use are listed on (See Appendix R) along with POC information. 

Regional Gateway Communications Request

The COML and/or Incident Commander must be aware that activating multiple gateways to support an incident can result in mutual interference. Interference issues are best resolved by the technical support team assigned to the gateways.

The agency requesting the use of a fixed or mobile gateway device for incident/event communications support should document and provide the following information to the owning gateway agency POC, on request:

· Requesting agency

· On-scene agencies requiring interoperability

· Incident/event type (e.g., wild land fire, etc.)

· Equipment required

· Expected duration of event 

· Location required/access information

· Incident POC

· User/requestor and/or servicing dispatch contact phone number

· Additional support services requested (e.g., gateway operator, generator, etc.)

Regional Fixed Gateway Activation

Once the owning agency grants authorization to use their fixed gateway, the region-wide procedures for establishing communications connectivity are:

· Select a channel or talkgroup on the home system for use in the gateway patch.

· Verify the system-wide availability of required resources (coordinate among control point dispatchers).

· Provide radio call sign/designator information to connected agencies as needed.

· Assign the requested unit/agency to that channel or talkgroup.

· Connect the agency to the appropriate talkgroup.

· Announce to users that interoperability is activated.

· Identify users on the interoperability channel using their agency name and unit identifier through a roll call.

· Monitor the interoperability channel to address requests.

Regional Mobile Gateway Deployment Procedure

Upon receiving a request for the deployment of a mobile gateway, the owning agency dispatcher should follow these deployment procedures:

· Contact the on-call mobile gateway operator/technician responsible for mobile gateway deployment.

· Dispatch the mobile gateway operator to the incident scene.

· Inform the requesting agency that the mobile gateway is en route and provide an estimated time of arrival (ETA), if available.

The mobile gateway operator should follow these deployment procedures:

· Provide dispatch with an ETA at the incident and method of communications while en route (e.g., designated radio channel, cell number).

· Retrieve the dedicated unit and mobile gateway from its storage location and deliver it to the incident scene

· Report to the Incident Commander or Check-in on arrival.

· Once on-scene, establish patches via the mobile gateway in accordance with the Gateway Activation Procedures listed above.

Regional Gateway Deactivation

When the gateway connection(s) is (are) no longer required, agencies should follow these deactivation procedures:

· Contact the monitoring dispatcher (for fixed gateways) or the mobile gateway operator (for mobile gateways) to request patch/gateway deactivation.

· Announce over all patched channels/talkgroups that connections will be deactivated prior to the connection being disabled.

· Return all personnel to their appropriate home system channel assignments.

Regional Gateway Problem ID and Resolution

During an incident:

· Report gateway problems to the owning agency dispatcher (for fixed gateways) or mobile gateway operator (for mobile gateways), who will follow established agency procedures to resolve the problem.

Following an incident, the following general problem ID and resolution processes apply to all regional gateways:

· Report any problems with the gateway to the appropriate POC for that agency. The POC will be responsible for ensuring effective resolution to problems that exist with the gateway.

· Report unresolved gateway problems directly to the Region 21 COML/designee. The Region 21 COML/designee ensures effective resolution to reported gateway problems. 

Regional Gateway Limitations

Interoperability provided through a gateway can connect participating agency responders but has the following limitations:

· The number of simultaneous patches that can be supported by the gateway will be limited by switch capacity and the number of lines connecting control centers and consoles. As a result, a limited number of patches involving resources at different control points can be supported simultaneously. Likewise, a limited number of patches involving resources that are accessed through a communications center console may be supported simultaneously.

· Home system coverage may limit communications. Gateway users must be within the footprint of their coverage area. 

· Agencies not permanently configured on a given gateway will require additional planning to establish interoperable communications through that gateway. 

Regional Gateway Test Procedures

To ensure that equipment components of the gateway operate properly, each agency will participate in the following testing procedure:

· Representatives from multiple agencies should meet on a regular basis to test each gateway.

· Testing should include deployment (mobile only), setup, operation, and deactivation of each gateway. 

· If an issue or problem is identified during the testing procedure, determine who will take corrective action. If the issue or problem cannot be resolved, contact the appropriate technical personnel to address the issue or problem.
4.1.9 Regional Cache Radios

Cache radios, also known as “swapped radios,” refer to maintaining a cache of standby radios that can be deployed to support regional incidents. These radios may be from a regional cache or from a participating agency. These radios allow all responders to use common, compatible equipment during an incident. Specific caches within Region 21 are listed in (See Appendix S).
Regional Cache Radio Policies and Procedures

Region 21 radio caches have the following characteristics:

· Portable radios are fully charged and maintained, ready for immediate deployment.

· Deployed equipment includes battery chargers to support extended deployments.

· Personnel are available to transport equipment to the incident scene.

· Technicians are available for on-scene support during the deployment.

Reference additional cache radios in an annex.

All Region 21 named radio caches are required to have the following channels/talkgroups programmed (See Appendix T).
Regional Radio Cache Request

The Incident Commander, or the designee, determines when a situation exists that requires the use of a regional radio cache and notifies the appropriate dispatch center. The dispatch center will follow internal agency procedures to contact the COML or Radio Cache Agency POC and relay pertinent information regarding the event. The requesting agency documents and provides the following information to the Radio Cache Agency POC, on request: 

· Requesting agency

· On-scene agencies requiring interoperability

· Incident/event type of event (e.g., wild land fire, etc.)

· Equipment requirements

· Expected duration of event 

· Location required/access information

· Incident POC

· User/requestor and/or servicing dispatch contact phone number

· Additional support services requested (e.g., technician, chargers, etc.)

The Radio Cache Agency determines what radio caches are available for use, identifies a specific cache, activates that cache, and coordinates the cache deployment with the requesting agency Incident Commander or their designee.

Regional Radio Cache Equipment Activation

Upon receiving a request for the deployment of a radio cache, the owning agency dispatcher should follow these deployment procedures:

· Contact the on-call technician responsible for radio cache deployment.

· Dispatch the radio cache technician (or an approved designee) to the incident scene.

· Inform the requesting agency that the radio cache is en route and provide an estimated time of arrival (ETA), if available.

The radio cache technician (or designee) should follow these deployment procedures:

· Provide dispatch with an ETA at the incident.

· Retrieve the radio cache from its storage location and deliver it to the incident scene.

· Report to the Incident Commander or Check-in on arrival.

· Once on-scene, sign the cache over to the requesting agency for incident use or, if assigned to remain on scene, coordinate radio cache deployment procedures with the Communications Unit.

· Each radio in the radio cache will have a unique identification number for inventory tracking. Ask the receiving agency to sign a property transfer form if they take responsibility for managing the radio cache on scene.

· The requesting Incident Commander, or their designee, will be responsible for:

· Supporting radio deployments on-scene

· Maintaining a record of each user and agency to whom a radio and associated accessories have been distributed

· Documenting the identification number of each radio deployed

· Documenting the channel(s) in use

· Each user and/or agency that receives a radio from the radio cache will be responsible for returning that radio and all associated accessories to the cache at the end of the incident.

Regional Radio Cache Equipment Deactivation

When the radio cache is no longer required, agencies should follow these deactivation procedures:

· Coordinate the return of all cache radios to the Communications Unit through the Incident Commander or their designee.

· The Communications Unit will be responsible for inventorying all radios and accessories returned to the cache. Before leaving the incident scene, the Communications Unit will determine if any radios have not been returned to the radio cache and note the user and agency to which the radio was distributed. Provide this information to the Incident Commander or their designee. 

· If the missing radios cannot be recovered at the incident scene, the Communications Unit will provide this information to the Radio Cache Agency POC for resolution.

Regional Radio Cache Problem ID and Resolution

During an incident:

· Report radio cache problems to the radio cache technician or their designee who will follow established agency procedures to resolve the problem.

Following an incident, the following general problem ID and resolution processes apply to all regional radio caches:

· Report any problems with the radio cache to the appropriate POC for the owning agency. The POC will be responsible for ensuring effective resolution to problems that exist with the radio cache.

· Report unresolved radio cache problems directly to the Region 21 COML/designee. The Region 21 COML/designee ensures effective resolution to reported radio cache problems. 

4.1.10 Mobile Communications Units (MCUs)
A mobile communications Unit (MCU) (also known as a Mobile Communications Center (MCC) or Mobile EOC) refers to any vehicular asset that can be deployed to provide or supplement communications capabilities in an incident area. Examples of the types of communications devices an MCU can house are: subscriber and base station radios of various frequency bands, gateway devices, satellite phones, wireless computer networks, video broadcasting/receiving equipment, etc. Typically these communications devices are permanently in the MCUs when not used. The MCU should also be able to temporarily provide the electrical power required to operate the communications devices.                         (See Appendix U)
Mobile Communications Unit Policies and Procedures

The Incident Commander, or the designee, determines when a situation exists that requires the use of an MCU and notifies the appropriate dispatch center. The dispatch center will follow internal agency procedures to contact the COML or MCU POC and relay pertinent information regarding the event. The requesting agency documents and provides the following information to the MCU POC, on request: 

· Requesting agency

· Agencies requiring interoperability

· Incident/event type (e.g., wild land fire, etc.)

· Expected duration of event 

· Location required/access information

· Incident POC

· User/requestor and/or servicing dispatch contact phone number

· Additional support services requested 

The MCU Agency determines if the MCU is available for use and coordinates the deployment with the requesting agency Incident Commander or their designee.

4.1.11 Regional Emergency Resource Staffing

Emergency Resource Directory 

The Emergency Resource Directory establishes a list of personnel who will respond to fill the Communication Unit positions.  

Identified personnel must train and exercise to a regional response level. 

Job descriptions and qualified personnel for each Communications Unit position are detailed in (See Appendix V).
Dispatch Center

Communications Coordinator (COMC) – The COML will work with the COMC to coordinate communications with other dispatch centers and the incident communication plan. Locally, the jurisdictional dispatch center supervisor or dispatcher will act as the Communications Coordinator. Coordinators may also be located at the region/county, State, and Federal level. 

At an Incident/Event

Communications Unit Leader (COML) –Manages the technical and operational aspects of the Communications Function during an incident or event. Develops National Incident

Management System (NIMS)/Incident Command System (ICS) Form 205 Incident Radio Communications Plan and supervise the communication unit. 
Technical Specialist (THSP) – Allows for the incorporation of personnel who may not be formally certified in any specific NIMS/ICS position. The THSPs may include Local Agency Radio Technicians (as opposed to the COMT), Telephone Specialists, Gateway Specialists, Data/IT Specialists, and or Cache Radio Specialists.

Incident Communications Technician (COMT) – Deploys advanced equipment and keeps it operational throughout the incident/event. 
Incident Communications Center Manager (INCM) – Supervises the operational aspects of the Incident Communications Center (ICC) (Mobile Unit and/or Fixed Facility). During an incident, the ICC is designed to absorb incident traffic in order to separate that traffic from the day-to-day activities of the dispatch center. The ICC is typically located at the Incident Command Post (ICP) in a fixed site, tent, trailer, mobile communications unit.

Radio Operator (RADO) - Staffs a radio at the ICC and is responsible for documenting incoming radio and telephone messages. Incident Dispatchers or Tactical Dispatchers are used as RADOs.

The table found in (See Appendix W) identifies regional COML. The form should be used at the incident site to list specific contact information of the Incident Emergency Resource Personnel. 
Additional information about COML and other components of incident communications management can be found at the SAFECOM web site at http://www.safecomprogram.gov/SAFECOM/currentprojects/comltraining/. 

4.1.12 Commercial Services Dependencies

Commercial Cellular data services are prevalent in our region. AT&T (change to appropriate provider) is our largest provider of this service. Commercial data circuits are widely used for back haul for most of the radio systems in use in the region. Plans are underway to replace these data circuits with more reliable microwave connectivity. Commercial cellular voice provided by a variety of vendors is also heavily used in our region for non-tactical communications. 
 (Possibly add the customer representatives, then add what kind of connections and circuit numbers you have. Describe how your connections work. Identify the contact and the circuit number. Develop some sort of architecture.)
4.1.13 Disaster Communications Capabilities

A Strategic Technology Reserve (STR) has been established by the DPS and TMF which will be used to provide and/or restore emergency communications due to natural hazards (such as hurricanes, floods, tornadoes, etc) and hazards caused by terrorist or criminal activities. DPS is the designated first responder state agency and will continue to implement and manage the Strategic Technology Reserve equipment. The STR may include:

· Command/Communications Trailers

· Primary Towing Vehicles

· P25 Compliant Portable Radios with Trunking

· Cellular on Wheels

· Trunking Site on Wheels

· Laptop Computers for each Command Trailer

· Suitcase Digital Repeaters with Trunking

· IP Gateway Devices

· FRS Radios

· Portable Generators

· Cargo Trailers

· Portable Gateway Devices

· Video Downlink for Helicopters

· Satellite Telephones and Radios

· HF Radio Equipment

When called upon to support planned events, respond to hostile events or natural disasters, the STR assets can provide augmentation to expand the area of coverage of existing systems, assist with wireless communications during planned events if necessary, or provide critical communications capabilities to local systems damaged during a hostile event or natural disaster.

To request STR assets or copies of STR Policies and Procedures contact the DPS Communications Area Manager or DPS at 512-424-2121.

4.1.14 Fuel Re-Supply Plan
Each jurisdiction will be responsible for producing their own fuel re-supply plan for communications sites and equipment.
4.1.15 Prioritization and Shared Use of Regional Interoperability Assets

In response to events or incidents which cross over political jurisdictions, there will potentially be competing demands and priorities for interoperable communications assets. 

Until such time as Incident Command is established, the lead agency designee (i.e., communications supervisor/command personnel), in cooperation with assisting agencies, will have the authority to designate the use of interoperable assets. Once Incident Command has been established, Command Staff or Communication Unit Leaders (when designated) direct the further coordination and delegation of the interoperable communications assets assigned to the event or incident in question.

Agencies should judiciously activate needed interoperable assets so as to both effectively respond to the event and/or incident and also minimize any negative impact on surrounding agencies or jurisdictions. Specifically, interoperable communications should be attempted with the following order of operations in mind (subject to variability based on the agencies involved and the nature of the event/incident):

1. Leverage face-to-face communications wherever appropriate. For example, the co-location of all Command and General Staff at the incident command post (ICP) provides the best direct communications and reduces the demand on interoperability resources.

2. Employ local communications assets until such time as either those assets become taxed or inadequate based on the nature and/or scope of the incident.

3. If response agencies are users of a shared system, utilize that shared system to establish interoperable communications.

4. If response agencies operate on disparate systems, utilize shared or mutual aid channels to establish interoperable communications. 

5. If response agencies do not share systems or channels, utilize a gateway solution to establish interoperable communications.

6. Where interoperable communications cannot otherwise be established between response agencies, utilize swap or cache radios to establish operable communications for responders.

7. If no other method of interoperability can be established, relay communications through staff members.

When the same resources are requested for two or more incidents, resource assignments should be based on the priority levels listed below:

1. Disasters, large scale incidents, or extreme emergencies requiring mutual aid or interagency communications.

2. Incidents where imminent danger exists to life or property.

3. Incidents requiring the response of multiple agencies.

4. Pre-planned events requiring mutual aid or interagency communications.

5. Incidents involving a single agency where supplemental communications are needed for agency use.

6. Drills, tests and exercises.

In the event of multiple simultaneous incidents within the same priority level, the resources should be allocated with the following priorities in mind: 

1. Incidents with the greatest level of exigency (e.g., greater threat to life or property, more immediate need, etc.) have priority over less exigent incidents.

2. Agencies with single/limited interoperable options have priority use of those options over agencies with multiple interoperable options.

3. When at all possible, agencies already using an interoperable asset during an event should not be redirected to another resource.

4.1.16 Interoperability Testing Requirements

During standardized testing, the testing agency will communicate with participating public safety and public service agencies on the intra-jurisdictional interoperability channel.

There will be two different phases of radio testing:

1. Communications Center Testing

This weekly test of interoperability channels Sunday at 10:00 a.m. will be done between the public safety and public service dispatch/radio communication centers Cameron, Hidalgo and Willacy Counties. The agency radio technician will monitor the appropriate channels during testing.
2. Operational Testing

Each agency will decide when testing should take place. All agency heads or designated representatives with radios programmed with interoperability channels will participate in this testing. During this test, technical support will check the accuracy and performance of various sites.

4.1.17 Agency Responsibilities and Rights

Agencies will retain the following rights and responsibilities:

· Agencies are responsible for considering and, if agreeing to, complying with the MOUs and Agreements developed by the LRGVDC in coordination with their respective jurisdictions.

· Authorized representatives of agencies participating in this plan have the authority to request the use of equipment, including systems and mobile assets, in accordance with Regional Standard Operating Procedures. 

· Where applicable, agencies will be responsible for consistently maintaining, testing, and exercising connectivity to interoperable communications. 

· Agencies retain the right to decide when and where to participate in interoperable communications. For example, agencies will retain the right to accept or decline a patch to a gateway system to provide interoperable communications during an incident.
· Training Requirements - Participating agencies will be responsible for ensuring that their personnel are familiar with this RSOP and are properly trained in accordance with the guiding principles.  
It is the responsibility of agency heads to ensure that these SOPs are followed as necessary.

It is the responsibility of all communication personnel to be familiar with and to comply with these SOPs.

Jurisdictions are required to adopt this document to participate in grant funding.

Regional Training and Exercise Plans

Implementing effective training and exercise programs to practice communications interoperability is essential for ensuring that the technology works and responders are able to effectively communicate during emergencies
. Optimal interoperability requires regular, comprehensive, and realistic exercises that address potential problems in the region and involve the participation of all personnel. It is the responsibility of each region/ agency/jurisdiction to ensure adequate training and exercise opportunities are available for all emergency responders, and that all responding emergency responders are adequately trained.

Through the annual SCIP Focus Group Session, the region will identify all jurisdictional and/or individual agency training and exercise concerns. Training sessions will be identified and/or scheduled within12 of months to address these specific concerns. These training sessions may range from on-site drills with an individual agency to a state sponsored exercise.  

Communications-Specific Tabletop Exercise

If the training concerns are significant throughout the region, the Interoperable Communications Sub-committee RICP Focus Group Session will study and evaluate the benefits of using the SAFECOM guide for “Communications-Specific Tabletop Exercise (TTX) Methodology” to create a regional table-top exercise specific to their identified needs. The guide provides a detailed, step-by-step approach to effectively plan, conduct, and evaluate an interoperable communications-specific TTX. As a result of this methodology, exercises developed and executed will help localities identify interoperability capabilities and gaps within existing processes.

How to Use the Tool:  This tool should be used with the general principles for planning and conducting effective exercises put forth by the U.S. Department of Homeland Security (DHS) and should adhere to Homeland Security Exercise and Evaluation Program guidelines.

SAFECOM Website Link:  

http://www.safecomprogram.gov/NR/rdonlyres/C67306E9-3C28-4654-91A5-0CDFD6D3DE55/0/CommunicationsSpecificTabletopExerciseMethodology.pdf 
COML

Critical and unprecedented incidents require an expert at the helm of the emergency response community who can immediately adapt to the situation. Within ICS, the communications specialists are referred to as the COMLs. The role of any COML position is a critical function that requires adequate training above and beyond the basic knowledge of communications systems and prepares emergency responders to manage the communications component of larger interoperability incidents
. Individuals shall be identified to serve and be certified as COML.
For the table that identifies COML trained within the region (See Appendix X).
The COML will be provided a complete inventory of all regional, jurisdictional and agency interoperable equipment. A current inventory list will also be available in CASM. All regional interoperability equipment will be exercised minimum of (insert #) times per year by multiple and various emergency responders

4.1.18 Availability of Training and Exercise Drills 
The State of Texas conducts state-directed Homeland Security training and exercise programs. Program descriptions and schedules can be found at https://www.preparingtexas.org/index.aspx. This site includes upcoming national, state and regional training and exercise events as well as national, state and regional workshops, seminars, conferences, and resource materials. 

The Texas Homeland Security Preparedness web site works to assist jurisdictions to transition from basic to intermediate and advanced levels of training and exercises. 

4.2 Texas Statewide Interoperability Channel Plan (TSICP)

The Texas Statewide Interoperability Channel Plan is a strategic element of the Region 21 RSOP and the RICP. The TSICP will always accompany the RSOP when distributed. All regional communications training/exercise will include both the RSOP and the TSICP. The complete current TXICP and MOU can be found at http://tsiec.region49.org/MOU+TSICP11-5-08final.pdf.
The Texas Interoperability Channel Plan was adopted April 2005, and revised April 20,2009. All jurisdictions, cities and counties, are required to execute the MOU with the Texas Department of Public Safety to be eligible for federal communications funding. Every jurisdiction must sign the TSICP MOU prior to being authorized to use the frequencies.

This Channel Plan describes conditions and guidelines for use of state-licensed interoperability or mutual-aid radio channels by:

· Local government jurisdictions and their associated emergency response agencies

· Federal agency offices in Texas and their associated emergency response organizations

· Private emergency response organizations licensed or eligible to operate in the Public Safety Pool as defined in Part 90 of the Federal Communication Commission (FCC) Rules (47CFR subpart B paragraphs 90.15-90.20). For further information on FCC public safety radio pool eligibility for statewide use of interoperability channels within Texas, see http://publicsafety.fcc.gov/pshs/public-safety-spectrum/index.htm. 
Appendix A Record of Change





	Change No.
	Description
	Change Date
	Approved By

	01- state
	Executive Overview 
	
	

	
	1. State of Affairs
	
	

	
	1.1 CASM Overview
	
	

	
	1.3 RICP Maintenance and Update
	
	

	
	1.4 (Submit RICP by 3/15/2010)
	
	

	
	2.1 State Governance Body, Figure 2
	
	

	
	3.2.1 Existing Radio System
	
	

	
	3.2.2 Regional Radio System Definition
	
	

	
	3.2.3 Designated Regional Radio System(s)
	
	

	
	3.3.1 Regional Radio System Characteristics and Description
	
	

	
	3.3.2 Operability / Interoperability
	
	

	
	3.3.3 Risk Mitigation
	
	

	
	3.4.1 Key Roles and Responsibilities
	
	

	
	3.5 Implementation Timeline and Costs
	
	

	
	Figure 4 Incident Management – Major Incident
	
	

	
	Figure 5 Channels for Requesting Operational Assistance
	
	

	
	Other minor text corrections
	
	

	001- local
	Section 4.1.13 Added PSAP Contacts rashly
	12.1.2009
	

	002- local
	Section 2.1 added Tx Governance Organization Chart cwood
	2.25.2010
	

	003- local
	Section 4.1.4 Incident Management Major Incident cwood
	2.25.2010
	

	004- local
	Section 4.1.5 Channels for Requesting Operational Assistance
	2.25.2010
	

	005- local
	Added Section 1.2.3 Public Safety First Responder Teams   rashley
	4.19.2010
	

	006- local
	Added Section 3.2.2 Regional Radio System Definition  rashley
	4.19.2010


	

	007- local
	Added Section 3.3.1 Regional Radio System Characteristics  rashley
	4.19.2010
	

	008- local
	Section 4.1.4 added Incident Classification Chart rashley
	4.19.2010
	

	009- local
	Section 4.1.5 added revised Chain of Command requesting assets rashley
	4.19.2010
	

	010- local
	Section 4.1.9 corrected email address for Randy Ashley   rashley
	4.19.2010
	

	011- local
	Section 4.1.10 added 2 missing fixed interop sites  rashley
	4.19.2010
	

	
	
	
	

	012- local
	Section 4.1.11 added new cache listing for McAllen   rashley
	4.19.2010
	

	013-local
	Section 4.1.15 added “and TMF” to sentence    rashley
	4.19.2010
	

	014-local
	Section 4.2 Accepted strike of text from sentence  rashley
	4.19.2010
	

	015-local
	Appendix D added TMF and defined rashly
	4.19.2010
	

	016-local
	Section 3.3.5 Future Interoperability to Outside Agencies (New local Section) cwood
	6.2.2010
	

	017-local
	Section 1.1 Updated coverage area for LRGV regional system
	6.9.2011
	

	018-local
	Section 3.2.1 Updated list of P25 compliant and non-compliant radio systems
	6.9.2011
	

	019-local
	Section 3.2.3 Updated POC information for LRGV regional system
	6.9.2011
	

	020-local
	Section 3.3 Updated status of regional system
	6.9.2011
	

	021-local
	Section 3.3.1 Updated regional system description per RICP Round 2
	6.9.2011
	

	022-local
	Section 3.3.4 Added description for VHF interoperability system
	6.9.2011
	

	023-local
	Section 3.3.4 Updated regional system status per RICP Round 2
	6.9.2011
	

	024-local
	Section 3.3.5 Added new section describing findings, recommendations, and cost estimates from RICP Round 2 

Appendix A Updated Implementation Timeline & Cost Report Table with RICP Round 2 Data 


	6.9.2011
	

	026-local
	Table 1  Updated LRGVDC Participating Counties/Jurisdictions/Agencies POC Information bvaldez
	9.12.2011
	

	027-local
	Table of Contents: added Table 8 and Figure 4 bvaldez
	9.19.2011
	

	028-local
	Updated PSAP Contacts bvaldez
	9.27.2011
	

	029-local
	Moved tables and figures to Appendix section bvaldez
	10.4.11
	

	030-local
	Added Cameron County PSAP Contacts to Appendix V bvaldez
	10.24.11
	

	
	
	
	

	
	
	
	


Appendix B LRGVDC Participating Countries/Jurisdictions/Agencies POC Information

	Region/County/Urban Area
	POC Name
	Emergency Contact Information

	Cameron County
	Charles Hoskins 
	Phone: 956-547-7000  Cell: 956-466-1305

	Bayview
	Tom Rodino
	Phone: 956-233-3352  Cell: 956-434-9841

	Brownsville
	Carlos L. Garcia
	Phone: 956-548-7050  Cell: None

	Combes
	Patrick Quill
	Phone: 956-425-7131  Cell: 956-535-1999

	Harlingen
	Mike Rinaldi
	Phone: 956-216-5705  Cell: 956-873-2402

	Indian Lake
	John Chambers
	Phone: 956-233-8559  Cell: 956-908-8673

	La Feria
	Sunny K. Philip
	Phone: 956-797-2261  Cell: 956-343-7041

	Laguna Vista
	Robert McGinnis
	Phone: 956-943-3446  Cell: 956-459-9255

	Los Fresnos
	James Harris III
	Phone: 956-233-4473  Cell: 956-698-9382

	Los Indios
	Armando Prado
	Phone: 956-399-4255  Cell: 956-241-0962

	Palm Valley
	Alvaro Garcia
	Phone: 956-423-8384  Cell: None

	Port Isabel
	Edward Meza
	Phone: 956-943-2682  Cell: 956-459-6994

	Primera
	Joe Rodriguez
	Phone: 956-423-7119  Cell: 956-536-1067

	Rancho Viejo
	Manuel Cruz, Jr.
	Phone: 956-350-4093  Cell: 956-755-9532

	Rangerville
	Charles Hoskins
	Phone: 956-547-7000  Cell: 956-466-1305

	Rio Hondo
	Waldon Matlock
	Phone: 956-748-3611  Cell: 956-241-1803

	San Benito
	Severo Ochoa
	Phone: 956-361-3851  Cell: 956-456-6513

	Santa Rosa
	Xavier Martinez
	Phone: 956-636-1050  Cell: None

	South Padre Island
	Burney Baskett
	Phone: 956-761-3040  Cell: 956-433-9537

	Willacy County
	Frank Torres 
	Phone: 956-689-5456  Cell: 956-642-7557

	Lyford
	Paul Campbell
	Phone: 956-347-3250  Cell: 956-793-4198

	Raymondville
	Eleazar Garcia
	Phone: 956-689-2443  Cell: 956-642-7249

	San Perlita
	Frank Torres
	Phone: 956-248-5725  Cell: 956-642-7557

	Hidalgo County
	Oscar Montoya 
	Phone: 956-318-2615  Cell: 956-289-6549

	Alamo
	Rolando Espinoza
	Phone: 956-781-2004  Cell: 460-9579

	Alton
	Enrique Sotelo
	Phone: 956-581-2602  Cell: None

	Donna
	David Simmons
	Phone: 956-464-2121  Cell: 956-650-5123

	Edcouch
	Eloy Cardenas
	Phone: 956-262-4721  Cell: None

	Edinburg
	Shawn M. Snider
	Phone: 956-292-2001  Cell: 956-605-0760

	Elsa
	Sergio De Hoyos (Interim)
	Phone: 956-262-4721  Cell: None

	Granjeno
	Rafael Garza
	Phone: 956-519-0032  Cell: None

	La Joya
	Julian Gutierrez
	Phone: 956-585-4855  Cell: None

	Hidalgo
	Hector Flores
	Phone: 956-843-2737  Cell: 956-239-3308

	La Villa
	Hector Elizondo
	Phone: 956-262-2122  Cell: None

	McAllen
	Rogelio Rubio
	Phone: 956-681-2500  Cell: 956-607-0990

	Mercedes
	Olga Maldonado
	Phone: 956-565-3102  Cell: 956-650-0289

	Mission
	Leo Longoria
	Phone: 956-584-5101  Cell: None

	Palmhurst
	Michael Vela
	Phone: 956-583-8697  Cell: None

	Palmview
	Arnold Sepulveda
	Phone: 956-222-2238  Cell: None

	Penitas
	Roel Bermea
	Phone: 956-583-0050  Cell: None

	Pharr
	Elsa Sanchez
	Phone: 956-787-2761  Cell: 956-648-7417

	Progreso
	Albert Rodriguez
	Phone: 956-565-9266  Cell: 956-890-2236

	Progreso Lakes
	Oscar Montoya
	Phone: 956-565-3602  Cell: 956-289-6549

	San Juan
	Tirso Garza
	Phone: 956-223-2470  Cell: 956-369-5576

	Sullivan City
	Jose Anya
	Phone: 956-485-9208  Cell: None

	Weslaco
	George Garrett
	Phone: 956-968-1944  Cell: 956-454-1098


LRGVDC State Agencies POC Information
	State Agency
	POC Name
	Emergency Contact  Information

	DPS-Tx Div. Emergency Mgt.
	Jorge Jalomo
	Phone: 956-984-5656  Cell: 956-227-0696

	DPS-Disaster District Chairman
	Juan Rodriguez
	Phone: 956-984-5608  Cell: 956-330-1173


LRGVDC Federal Agencies POC Information
	Federal Agency
	POC Name
	Emergency Contact Information

	U. S. Border Patrol
	Oscar Silva
	Phone: 956-289-4847  Cell: 956-393-7727

	Federal Bureau of Investigation
	Spec. Agent Wayne Furnia
	Phone: 956-984-6300  24/7: 210-225-6741


LRGVDC Nongovernmental Agencies
	Organization
	POC Name
	Emergency Contact Information

	American Red Cross
	Sasha Cruz
	Phone: 956-423-0523

	Salvation Army
	Major Dan Ford
	Phone: 956-682-1468  Cell: 956-821-0382

	RGV Catholic Charities
	Norma Pimental
	Phone: 956-702-4088  Cell: 956-455-1484

	Baptist Men District 17
	Mike Tello
	Phone: 956-289-9976


Appendix C Regional CASM AM POC Information

	System Name
	POC Name
	Phone
	Email
	Area of Responsibility

	LRGVDC
	Manuel Cruz
	956-682-3481
	mcruz@lrgvdc.org
	Director – LRGVDC Homeland Security Planning


Appendix D LRGVDC Regional Radio Systems

	System Name
	Coverage Area

	Lower Rio Grande Valley Interoperable Network (NPSPAC)
	Cameron, Hidalgo & Willacy Counties

	LRGV-land mobile radio system
	 Cameron, Hidalgo, & Willacy Counties







Appendix E [image: image7.png]glan

Port Mansfield

Lsguna secs,

Harlingen g L ozano

Camarin

iy
Laufs
B S South
Sy Fams R
Los Fresnos poitisabel
e

i Moo N
5 aa Crossing




Interoperability Continuum

Appendix F RGVDC Regional Radio Systems

	System Name
	Primary Location
	POC Information

	Regional Radio System
	Valley wide-RGV
	Randy Ashley

Communications Technology Manager

City of McAllen

956-681-1444

	Pharr/Edinburg System
	Pharr/Edinburg
	Jaime Guzman, Pharr Fire Chief, 956-787-2761 or Shawn Snider, Edinburg Fire Chief, 956-383-7691 


Appendix G [image: image8.emf]Milestones

P25 Compliant 

Standards-based 

Shared Systems being 

used by first 

repsonders region-

wide

2008 2009 2010 2011 2012 2013 2014 2015 2016

Phase 1 Phase 1 Phase 1 Phase 1 Phase 1 Phase 1 Phase 1 Phase 1 Phase 1

Add Phase 1 

information

Phase 2 Phase 2 Phase 2 Phase 2 Phase 2 Phase 2 Phase 2 Phase 2 Phase 2

Phase 3 Phase 3 Phase 3 Phase 3 Phase 3 Phase 3 Phase 3 Phase 3 Phase 3

FUNDING FUNDING FUNDING FUNDING FUNDING EST. FUNDING EST. FUNDING EST. FUNDING EST. FUNDING EST.

Funding 

Type

Add type of funding O&M Funding

Est.  

Funding

$1,390,000 $0 $0 $0 $0 $0 $0 $0 $0

$1,390,000

$1,390,000

$????

Texas $160,000 $0 $0 $0 $0 $0 $0 $0 $0

PSIC $1,000,000 $0 $0 $0 $0 $0 $0 $0 $0

IECGP $0 $0 $0 $0 $0 $0 $0 $0 $0

AFG $0 $0 $0 $0 $0 $0 $0 $0 $0

DHS $230,000 $0 $0 $0 $0 $0 $0 $0 $0

Other $0 $0 $0 $0 $0 $0 $0 $0 $0

Region $0 $0 $0 $0 $0 $0 $0 $0 $0

Local $0 $0 $0 $0 $0 $0 $0 $0 $0

Funded $1,390,000 $0 $0 $0 $0 $0 $0 $0 $0

Estimated Cost to Achieve Basic P25 Voice Interoperability

Region [Name] Implementation Timeline & Cost Report

Estimated Grant Funding Actual Grant Funding

Total Required Funding 

LRGVDC/TSICP: Fixed Interoperability Sites
Appendix H Additional Shared Channel/Cache Radio/Gateway Information

	Fixed Sites

	Location
	VHF
	800

	Cameron Co - Olmito
	Texas Law 2
	8CALL90

	Cameron Co - Olmito
	Texas Law 3
	8TAC91

	Cameron Co - Brownsville
	Texas Fire 2
	8TAC93

	Cameron Co - Harlingen
	Texas Fire 3
	8TAC94

	Cameron Co- Port Isabel
	Texas Fire 1
	8TAC92

	Hidalgo Co Central - Pharr
	Texas Law 2
	8CALL90

	Hidalgo Co East - Weslaco
	Texas Fire 3
	8TAC94

	Hidalgo Co North - Edinburg North
	Texas Fire 2
	8TAC92

	Hidalgo Co Northwest - McCook
	Texas Fire 3
	8TAC94

	Hidalgo Co Southwest - Mission
	Texas Law 3
	8TAC93

	Hidalgo Co West - La Joya
	Texas Fire 1
	8TAC91

	Willacy Co West - Raymondville
	Texas Law 2
	8CALL90

	Willacy Co West - Raymondville
	Texas Fire 3
	8TAC93

	Willacy Co East - Port Mansfield
	Texas Law 2
	8CALL90

	Willacy Co East - Port Mansfield
	Texas Fire 2
	8TAC92


Appendix I (Other) Additional Information

	Owner/System/Channel Name
	Police, Fire, EMS,  PW
	Analog / P25 /
	Conventional / Trunked
	Band
	Tower Locations
	Control/ Dispatch Points

	
	
	Mixed Mode
	
	
	
	

	Alamo, City of
	PD, FD, EMS
	Analog
	Conventional
	VHF
	423 Tower Rd
	840 W Austin

	Alton, City of
	Police, Fire
	Analog
	Conventional
	VHF
	676 1/4 W of 107, N side
	205 W. Main St., Alton, TX 78573

	Bayview, City of
	EMS
	Analog
	Conventional
	800
	2001 Port Rd. Port Isabel, TX 78578
	200 N. Brazil St., Los Fresnos, TX 78566

	Brownsville, City of
	Police, Fire, EMS,  PW
	Analog
	Trunked
	800
	600 E Jackson St., Brownsville,TX 78520
	600 E. Jackson St., Brownsville, TX 78520

	Cameron  Co. Constable Pct. 6
	Public Safety
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Cameron  Co. Constable Pct. 7
	Public Safety
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Cameron Co. Constable Pct. 4
	Public Safety
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Cameron Co. Constable Pct. 5
	Public Safety
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Cameron Co., Emer. Mgt. Off.
	Public Safety
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Cameron County
	PD, FD, EMS
	Analog
	Both
	VHF, 800
	2001 Port Rd., Pt. Isabel, TX
	PD, So. Padre Island, TX

	Cameron County Health Dept.
	Public Health, Fire
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Cameron County Sheriff
	Police, Fire, EMS
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Combes, City of
	Police, Fire, EMS
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Donna, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	FM 493
	307 So. 12th St., Donna, TX 78537

	Edcouch, City of
	Public Safety
	Analog
	Conventional
	VHF
	206 Hill Street, Edcouch,TX 
	901 N. Airport Road, Weslaco, TX 78596

	Edinburg VHF
	Secondary
	Analog
	Conventional
	VHF
	1221 E. University Hall 10th St., Edinburg, TX 78540
	1700 So. 281, Edinburg, TX 78540

	Edinburg Regional Radio System
	Police, Fire, EMS
	Analog
	Conventional
	800
	100 E. Freddy Gonzalez, Edinburg, TX 78540
	1700 So. 281, Edinburg, TX 78540

	Elsa, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	216 E. 4th St., Elsa, TX 78543
	901 Airport Rd., Weslaco, TX  78596

	Harlingen, City of
	Police, Fire, EMS,  PW
	Analog
	Both
	800
	101 Loop 499
	1102 Commerce, Harlingen, TX 78550

	Hidalgo Co Health & Hum Svc
	Public Health 
	P25
	Trunked
	800
	492 & FM 1924
	733 El Cibolo Rd., Edinburg, Tx 78539

	Hidalgo Constable PCT1
	Public Safety
	Analog
	Conventional
	VHF
	492 & FM 1924
	733 El Cibolo Rd., Edinburg, TX 78539

	Hidalgo Constable PCT2
	Public Safety
	Analog
	Conventional
	VHF
	492 & FM 1924
	733 El Cibolo Rd., Edinburg, TX 78539

	Hidalgo Constable PCT3
	Public Safety
	Analog
	Conventional
	VHF
	492 & FM 1924
	733 El Cibolo Rd., Edinburg, TX 78539

	Hidalgo OEM
	Emergency Management
	Analog
	Conventional
	VHF
	492 & FM 1924
	733 El Cibolo Rd., Edinburg, TX 78539

	Hidalgo Sheriff
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	492 & FM 1924
	733 El Cibolo Rd., Edinburg, TX 78539

	Hidalgo, City of
	EMS
	P25
	Conventional
	800
	400 41st, Hidalgo, TX. 78557
	211 E. Esperanza Ave., Hidalgo, TX 78557

	Hidalgo, City of
	Police, Fire
	P25
	Conventional
	800
	118 Cage Blvd., Pharr, TX 78577
	118 Cage Blvd., Pharr, TX 78577

	Indian Lake, City of
	Police
	Analog
	Conventional
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Indian Lake, City of
	EMS, Fire
	Analog
	Conventional
	800
	2001 Port Rd., Pt. Isabel, TX
	200 N. Brazil St., Los Fresnos, TX 78566

	La Feria, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	Dod Lane & Willow Road, La Feria, TX
	115 E. Commercial Ave., La Feria, TX 78559

	Laguna Vista, City of
	Fire, EMS
	Analog
	Conventional
	800
	1300 Palm
	200 N. Brazil St., Los Fresnos, TX 78566

	Laguna Vista, City of
	Police
	Analog
	Conventional
	800
	2001 Port Rd., Pt. Isabel, TX
	7300 Old Alice Rd, Olmito, TX 78575

	La Joya, City of
	Police, Fire, EMS
	Analog
	Conventional
	800
	1 Mi. West of FM 2221 on Hwy 83, La Joya, TX
	101 So. Leo Ave, La Joya, TX 78560

	La Villa, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	500 Kansas, Weslaco, TX
	901 Airport Rd., Weslaco, TX  78596

	Los Fresnos, City of
	Police, Fire, EMS
	Analog
	Conventional
	800
	2001 Port Rd., Pt. Isabel, TX
	200 N. Brazil St., Los Fresnos, TX 78566

	Lyford VFD
	Fire
	Analog
	Conventional
	VHF
	Raymondville Labor Camp 1.6 mi. S
	1371 Industrial Dr., Raymondville, TX 

	McAllen, City of 
	PD, FD, PW, TABC, MISD PD
	Analog
	Trunked
	800
	1807 Flamingo 
	1601 N. Bicentennial

	Mercedes, City of
	Police, Fire
	Analog P25 P1
	Conventional
	VHF
	316 So. Ohio Ave., Mercedes, TX 78570
	316 So. Ohio Ave., Mercedes, TX 78570

	Mission, City of
	Police, Fire
	Analog
	Trunked
	800
	1200 & 8th
	415 W. Tom Landry, St., Mission TX 78572

	Palm Valley, Town of
	Fire, EMS
	Analog
	Conventional
	VHF
	1313 Stuart Pl. Rd., Palm Valley, TX 78552
	1313 Stuart Pl. Rd., Palm Valley,TX 78552

	Palm Valley, Town of
	Police
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Palmhurst, City of
	Police
	Analog
	Conventional
	VHF
	4417 N. Shary Rdl, Palmhurst, TX 78573
	4417 N. Shary Rd., Palmhurst, TX 78573

	Palmview, City of
	Police, Fire
	P25
	Conventional
	VHF
	1000 Bluebonnet, Palmview, TX 78572
	400 Veterans Blvd., Palmview, TX 78572

	Pentias, City of
	Fire
	Analog
	Conventional
	VHF
	FM 1427, Raymondville, TX 78580
	1371 Industrial Dr., Raymondville, TX 78580

	Pharr, City of
	Police, Fire, EMS
	P25
	Trunked
	800
	118 Cage Blvd., Pharr, TX 78577
	118 Cage Blvd., Pharr, TX 78577

	Port Isabel, City of
	Police, Fire, EMS
	Analog
	Trunked
	800
	2001 Port Rd., Pt. Isabel, TX
	PD, So. Padre Island, TX

	Primera, City of
	Police, Fire, EMS
	Analog
	Trunked
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Raymondville, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	Bearkat Blvd
	Fire Sta

	Rancho Viejo, City of
	Police, Fire, EMS
	Analog
	Conventional
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Rio Hondo, City of
	Police, Fire, EMS
	Analog
	Conventional
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	San Benito, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	143 Regan
	Oscar Williams

	San Juan, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	1100 M. Raul Longoria, San 
	118 Cage Blvd., Pharr, TX 78577

	Santa Monica, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	1371 Industrial Dr., Raymondville, TX 
	1371 Industrial Dr., Raymondville, TX 

	Santa Rosa, City of
	Police, Fire, EMS
	Analog
	Conventional
	800
	California Rd., Rancho Viejo, TX
	7300 Old Alice Rd, Olmito, TX 78575

	Sebastian
	Fire
	Analog
	Conventional
	VHG
	1371 Industrial Drive Raymondville, TX 78580
	1371 Industrial Drive Raymondville, TX 78580

	So Padre Island, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF, 800
	2001 Port Rd., Pt. Isabel, TX
	Padre Blvd.

	Sullivan City, City of
	Police, Fire, EMS
	Analog
	Conventional
	VHF
	No. Expressway 83, Sullivan City, TX 78595
	500 Cenizo St., Sullivan City, TX 78595

	Weslaco, City of
	PD, FD, PW
	Analog
	Conventional
	VHF
	500 Kansas, Weslaco, TX
	901 Airport Rd., Weslaco, TX  78596

	Willacy, County of
	SO, FD, EMS, Public Safety
	Analog/P25
	Conventional
	VHF
	Raymondville Labor Camp 1.6 mi. S
	1371 Industrial Dr., Raymondville, TX 


Appendix J Locations Receiving Motorola 7.x

	Locations Receiving Motorola 7.x

	Brownsville, TX
	Currently Installed
	June 1, 2010

	Harlingen, TX
	Currently Installed
	January 2011

	La Joya, TX
	Currently Installed
	June 1, 2010

	Linn, TX
	Currently Installed
	June 1, 2010

	McAllen, TX
	Currently Installed
	June 1, 2010

	Olmito, TX
	Currently Installed
	June 1, 2010

	Port Isabel, TX
	Currently Installed
	June 1, 2010

	Raymondville, TX
	Currently Installed
	June 1, 2010

	Weslaco,  TX
	Currently Installed
	January 2011

	Locations Receiving Harris County P25 Compliant System

	Edinburg, TX
	Currently Installed
	December 1, 2009

	Pharr, TX
	Currently Installed
	December 1, 2009


Appendix K Proposed Agency Migration Timeline

	Geographical Area
	Agencies
	Number of Radios
	Proposed Cut-Over Completion Date

	Edinburg, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 651
	Priority 1: April 1, 2010
Priority 2: January 1, 2011

	Pharr, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 2900
	Priority 1: April 1, 2010
Priority 2: January 1, 2011

	Brownsville, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 360
	Priority 1: August 1, 2011
Priority 2: May 1, 2012

	La Joya, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 29
	Priority 1: August 1, 2011
Priority 2: May 1, 2012

	South Padre Island, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 152
	Priority 1: August 1, 2011
Priority 2: May 1, 2012

	McAllen, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 1294
	Priority 1: August 1, 2011
Priority 2: May 1, 2012

	Olmito, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 929
	Priority 1: August 1, 2011
Priority 2: May 1, 2012

	Port Isabel, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 70
	Priority 1: August 1, 2011
Priority 2: May 1, 2012

	Raymondville, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 119
	Priority 1: August 1, 2011
Priority 2: May 1, 2012

	Harlingen, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 300
	Priority 1: October 1, 2011
Priority 2: July 1, 2012

	Weslaco, TX
	Priority 1: Police, Fire
Priority 2: All Others
	~ 533
	Priority 1: October 1, 2011
Priority 2: July 1, 2012


Appendix L Funding Summary

	Entity
	Interoperability Spending over Last Four Years
	Projected Funding Over Next Ten Years
	Capital Funding Required to Meet Interoperability Goals
	Estimated Cost of Ownership 2011-2020
	Additional Funding Required

	LRGVDC Region
	$0
	$0
	$3,970,000
	$4,950,000
	$8,920,000

	Cameron County
	$2,798,805
	$1,557,000
	$19,735,000
	$987,400
	$19,165,400

	Hidalgo County
	$4,694,419
	$60,000
	$26,288,000
	$900,450
	$27,128,450

	Willacy County
	$297,357
	$0
	$1,170,000
	$41,250
	$1,211,250

	Total
	$7,790,581
	$1,617,000
	$51,163,000
	$6,879,100
	$56,425,100


Appendix M Prioritized Projects
	Project Description
	County
	Jurisdiction / 

Primary Agency
	Operability / Interoperability
	New System/Upgrade to P25

	Regional Radio System
	Hidalgo, Willacy and Cameron
	Regionwide
	Both
	Expand current system

	Subscribers
	Hidalgo, Willacy and Cameron
	Regionwide
	Both
	Upgrade to P25

	Infrastructure / Towers
	Hidalgo, Willacy and Cameron
	Regionwide
	Both
	Upgrade


Appendix N Template: High Level/Milestone/Cost Estimate


(Link to the actual excel Funding Template: http://txrc.region49.org/SCIP_documents.html)

Appendix O Region-wide Shared Channel(s)

	Channel Name
	Primary Use
	Agencies Supported
	Frequency/Band

	8 Call 90
	Interop calling channel
	Regionwide 800 Mhz
	800 MHz

	8 TAC 91
	Interop tactical channel
	Regionwide 800 Mhz
	800 MHz

	8 TAC 92
	Interop tactical channel
	Regionwide 800 MHz
	800 MHz

	8 TAC 93
	Interop tactical channel
	Regionwide 800 MHz
	800 MHz

	8 TAC 94
	Interop tactical channel
	Regionwide 800 MHz
	800 MHz

	8 TAC 95
	Interop tactical channel
	Regionwide 800 MHz
	800 MHz

	8 TAC 96
	Interop tactical channel
	Regionwide 800 MHz
	800 MHz

	8 TAC 97
	Interop tactical channel
	Regionwide 800 MHz
	800 MHz

	Regional Law
	ITC
	Regionwide 800 MHz
	800 MHz---TBC

	Texas Law 
	Interop tactical channel
	Regionwide VHF
	VHF----TBC

	Texas Law 1
	Mobile to Mobile
	Emergency Mgt. Personnel
	154.950/154.950/VHF

	Texas Law 2
	Mobile to Base
	Emergency Mgt. Personnel
	155.370/154.950/VHF

	Texas Law 3
	National Coordination
	Law Enforcement
	155.475/155.475/VHF

	Texas Fire 1
	Contact Between Agencies
	All Fire Departments
	154.280/154.280/VHF

	Texas Fire 2
	Contact Between Agencies
	All Fire Departments
	154.265/154.265/VHF

	Texas Fire 3
	Contact Between Agencies
	All Fire Departments
	154.295/154.295/VHF

	Texas Medical 1
	Hospital and EMS Radio Net
	EMS and Hospital
	155.340/155.340/VHF

	Texas Air 2
	Air to Ground
	Texas Forest Service
	151.385/151.385/VHF

	Texas NPSPAC
	Interoperability
	Public Safety & Emer. Mgt.
	800 MHz


Appendix P Satellite Phone Numbers

	Satellite Phone Numbers*

	*Contact the perspective jurisdiction’s Emergency Management Office/Department.

	City/County
	Emergency Management Coordinator
	Phone Number
	Email Address

	Alamo
	Chief Rolando Espinoza
	956-781-2004
	respinoza@alamotexas.org

	Alton
	Chief Elias Saldivar
	956-581-2733
	chief.saldivar@alton-tx.gov

	Bayview
	Tom Rodino
	956-233-3352
	tomrodino@att.net

	Brownsville
	Jeff Johnston
	956-504-7405
	jeff@cob.us

	Cameron County
	Humberto Barrera
	956-547-7000
	humberto.barrera@co.cameron.tx.us

	Combes
	Mayor Silvestre Garcia
	956-425-7131
	aidagutierrez@combespolice.com

	Donna
	George Garrett
	956-968-1944
	ggarrett@sc2000.net

	Edcouch
	David Alaniz
	956-262-2140
	cityofedcouch@aol.com

	Edinburg
	Chief Shawn Snider
	956-292-2001
	ssnider@cityofedinburg.com

	Elsa
	Oscar Garza
	956-262-2127
	oscargarzacode@yahoo.com

	Granjeno
	Mayor Raphael Garza
	956-519-0032
	cityofgranjeno@yahoo.com

	Harlingen
	Chief Michael Rinaldi
	956-427-8880
	mrinaldi@myharlingen.us

	Hidalgo
	Chief Vernon Rosser
	956-843-2737
	chiefvrr@aol.com

	Hidalgo County
	Oscar Montoya
	956-318-2615
	oscar.montoya@co.hidalgo.tx.us

	Indian Lake
	Chief John Chambers
	956-233-8559
	chief@townofindianlake.com

	La Feria
	Sunny K. Philip
	956-797-2261
	skphilip@cityoflaferia.com

	La Joya
	Mike Alaniz
	956-581-7002
	alanizmike@gmail.com

	La Villa
	Chief Mario Leal
	956-262-2122
	marioleal@lavillatx.com

	Laguna Vista
	Rolando Vela
	956-943-1793
	pdchief@lvtexas.us

	Los Fresnos
	Chief James Harris, III
	956-233-4473
	100@citylf.us

	Los Indios
	Armando Prado
	956-399-4255
	aprado1968@sbcglobal.net

	Lyford
	Mayor Henry De La Paz
	956-347-3512
	plc1660@yahoo.com

	McAllen
	Kevin Pagan
	956-681-1090
	kpagan@mcallen.net

	Mercedes
	Michelle Leftwich
	956-565-3114
	mleftwich@ci.mercedes.tx.us

	Mission
	Chief Ricardo Saldana
	956-580-8705
	rsaldana@mission.lib.tx.us

	Palm Valley
	Chief Alvaro Garcia
	956-423-8384
	cityofpalmvalley@yahoo.com

	Palmhurst
	Chief Michael Vela
	956-519-3800
	mvela@cityofpalmhurst.com

	Palmview
	Arnold Sepulveda
	956-222-2238
	asepulveda@palmviewpd.com

	Penitas
	Noe Cavazos
	956-581-3345
	noe_cavazos2002@yahoo.com

	Pharr
	Elsa Sanchez
	956-787-7541
	elsa.sanchez@pharrfd.net

	Port Isabel
	Edward Meza
	956-943-2682
	citymanager@copitx.com

	Primera
	Chief Joe Rodriguez
	956-423-7119
	j_rod78583@yahoo.com

	Progreso
	Alfredo Espinosa
	956-565-0241
	espinosaalfredo68@yahoo.com

	Progreso Lakes
	Mayor O.D. Emery
	956-565-3602
	progreso_lakes@yahoo.com

	Rancho Viejo
	Chief Manuel Cruz, Jr.
	956-350-4093
	mcruz@ranchoviejotexas.com

	Rangerville
	Wayne Halbert
	956-423-7015
	waynehalbert@hidcc1.org

	Raymondville
	Eleazar Garcia Jr.
	956-689-2443
	raycity@prontonet.net

	Rio Hondo
	Mayor Alonzo Garza, Sr.
	956-748-2102
	agarza@cityofriohondo.com

	San Benito
	Al Wasielewski
	956-361-3800
	wa2vjl@yahoo.com

	San Juan
	Chief Tirso Garza
	956-223-2470
	tgarza@cityofsanjuantexas.com

	San Perlita
	Mayor Oscar DeLuna
	956-248-5725
	cityhall12@yahoo.com

	Santa Rosa
	Chief Danny Theys
	956-636-1113
	dannytheys@att.net

	South Padre Island
	Chief Burney Baskett
	956-761-3040
	bbaskett@southpadretexas.gov

	Sullivan City
	Mayor Rosendo Benavides
	956-485-9208
	

	Weslaco
	George Garrett
	956-968-1944
	ggarrett@sc2000.net

	Willacy County 
	Francisco "Frank" Torres
	956-689-5456
	willems@prontonet.net


Appendix Q Amateur Radio Teams POC

	Name/Location
	Email
	Phone
	Organization
	Call-sign

	John F. Teer RRO

Harlingen, TX
	RACES@teer.org
	956-454-9933
	RACES
	AK5Z



	Toby G. Driscoll DRO

Mission, TX
	n5sim@rgv.rr.com
	956-357-1730
	RACES
	N5SIM

	Thomas Tanner CLO

Cameron Co.
	ttanner@vtxb.com
	956-893-3312
	RACES
	K5DG

	John Bearden CLO

Hidalgo County
	Kc5wbg@rgv.rr.com
	956-491-9725
	RACES
	KC5WBG

	Randy Ashley CLO

Willacy County
	rashley@rgv.rr.com
	956-607-3250
	RACES
	N5YK


Appendix R Region-wide Gateway Systems

	Gateway Name
	Owning Agency
	Agency 7 x 24 Phone Number

	City of Weslaco
	Weslaco, City of
	956-442-3415

	LRGVDC – La Joya Fixed
	LRGVDC
	965-607-3250

	LRGVDC – Mission Fixed
	Hidalgo County
	965-607-3250

	LRGVDC -  Pharr fixed
	LRGVDC
	956-607-3250

	LRGVDC – Edinburg fixed
	LRGVDC
	

	LRGVDC -  Harlingen fixed
	LRGVDC
	

	LRGVDC – Olmito fixed
	LRGVDC / Cameron Co.
	

	LRGVDC – Port Isabel fixed
	LRGVDC / Cameron Co.
	

	LRGVDC -  Brownsville fixed
	
	

	LRGVDC – Raymondville fixed
	
	

	LRGVDC – Port Mansfield fixed
	
	

	NPSPAC TBC
	
	

	McAllen, City of Gateway
	McAllen, City of
	956-681-1001 or 956-681-1444

	McAllen, City of Portable Gateway
	McAllen, City of
	956-681-1001 or 956-681-1444

	McCook (Under Construction)
	Hidalgo County
	


Appendix S Region 21 Radio Cache(s)
	POC
	Make / Model
	Owning / Managing Agency
	Frequency Band
	Quantity

	Charles Hoskins
	Motorola LTS 2000
	Cameron County EM
	800 MHz
	10- analog

	Charles Hoskins
	Motorola XTS 2500
	Cameron County EM
	800 MHz
	7- A or D

	Pilar Rodriguez
	Motorola  APX 7000
	McAllen, City of 
	800 MHz/VHF
	8

	Pilar Rodriguez
	Motorola XTS 2500
	McAllen, City of
	800 MHz
	13

	Pilar Rodriguez
	Motorola HT 1000
	McAllen, City of
	150-174 MHz
	4

	Rene Lopez Jr.
	Motorola LTS 2000
	Mission, City of
	800 MHz
	2

	Rene Lopez Jr.
	Motorola MTS 2000
	Mission, City of
	800 MHz
	30

	Rene Lopez Jr.
	Motorola XTS 2500
	Mission, City of
	800 MHz
	13

	Elsa M. Sanchez
	M/A-Com ProVoice P7100
	Pharr, City of
	800 MHz
	30


Appendix T Region 21 Cache Radio(s)
	TSICP Channel Name
	Agency Name

	8CALL90
	LRGVDC Interoperable Network

	8TAC91,92,93,94,95,96,97
	LRGVDC Interoperable Network


Appendix U Regional Mobile Communications Unit(s)
	Owning Agency
	Deployment Area
	POC & Contact Information

	Alamo, City of 
	Region Wide
	Rolando Espinoza

	Hidalgo County
	Region Wide
	Lt. Richard Ozuna 956-457-4236

	Willacy County
	Region Wide
	Frank Torres 956-642-7557

	McAllen, City of
	Region Wide
	Bill Duck 956-972-7420

	Pharr, City of
	Region Wide
	Elsa Sanchez 956-207-6390

	Weslaco, City of
	Region Wide
	George Garrett 956-454-1098


Appendix V PSAP Contacts
	 
	 
	PSAP CONTACTS
	 
	 
	 

	
	
	
	
	
	
	
	
	

	ALAMO POLICE DEPARTMENT
	ALTON POLICE DEPARTMENT
	DONNA POLICE DEPARTMENT

	423 N. TOWER RD.
	509 S. ALTON BLVD.
	207 S. 10TH ST.

	ALAMO, TX  78516
	ALTON, TX  78573
	DONNA, TX  78537

	POLICE CHIEF: Arturo Espinoza
	POLICE CHIEF: Enrique Sotelo
	POLICE CHIEF: Ruben De Leon

	PSAP SUPERVISOR: Luis Olivarez
	PSAP SUPERVISOR: Nidia Ybarra
	PSAP SUPERVISOR: Donna Ennis

	PHONE: (956) 787-1454
	PHONE: (956)  432-0700
	PHONE: (956) 464-4481

	FAX: (956) 787-8500
	FAX: (956)  432-0711
	FAX: (956) 464-4573

	ESN: 211
	ESN: 199
	ESN: 200

	
	
	
	
	
	
	
	
	

	EDINBURG POLICE DEPARTMENT
	LA JOYA POLICE DEPARTMENT
	MCALLEN POLICE DEPARTMENT

	1702 S. CLOSNER BLVD.
	P.O. BOX H
	1601 N. BICENTENNIAL BLVD.

	EDINBURG, TX 78539
	LA JOYA, TX 78560
	MCALLEN, TX 78501

	POLICE CHIEF:  Rolando Castaneda
	POLICE CHIEF:  Lt. Julian Gutierrez 
	POLICE CHIEF: Victor Rodriguez

	PSAP SUPERVISOR: Mary Moreno
	PSAP SUPERVISOR: NONE
	PSAP SUPV: Lt. Phillip Foley

	PHONE: (956)  381-9825
	PHONE: (956) 585-4855
	PHONE: (956) 681-2000

	FAX: (956)  381-6753
	FAX: (956) 580-7017
	FAX: (956)  681-2023

	ESN: 204
	ESN: 209
	ESN: 206

	
	
	
	
	
	
	
	
	

	MERCEDES POLICE DEPARTMENT
	MISSION POLICE DEPARTMENT
	PHARR POLICE DEPARTMENT

	316 S. OHIO ST.
	1200 E 8TH ST.
	1900 S. CAGE BLVD.

	MERCEDES, TX  78570
	MISSION, TX  78572
	PHARR, TX  78577

	POLICE CHIEF: Olga Maldonado
	POLICE CHIEF: Leo Longoria
	POLICE CHIEF: Ruben Villescas

	PSAP SUPERVISOR: Robert Ruiz
	PSAP SUPERVISOR: Sara Salinas
	PSAP SUPERVISOR: Marisol Fuentes

	PHONE: (956) 565-3102
	PHONE: (956) 584- 5000
	PHONE: (956)  787-8546

	FAX: (956) 565-2583
	FAX: (956) 584- 5019
	FAX: (956)  784-7844 

	ESN: 207
	ESN: 208
	ESN: 210

	
	
	
	
	
	
	
	
	

	RAYMONDVILLE POLICE DEPARTMENT
	SAN JUAN POLICE DEPARTMENT
	WESLACO POLICE DEPARTMENT

	523 W. HIDALGO AVE.
	2301 N. RAUL LONGORIA RD.
	901 N. AIRPORT DR.

	RAYMONDVILLE, TX  78580
	SAN JUAN, TX  78589
	WESLACO, TX  78596

	POLICE CHIEF: Uvaldo Zamora
	POLICE CHIEF: Juan Gonzalez
	POLICE CHIEF:  Juan Sifuente

	PSAP SUPERVISOR: Noemi Garza
	PSAP SUPERVISOR: Sgt. Garcia
	PSAP SUPERVISOR: Lydia Olalde

	PHONE: (956) 689-2441
	PHONE: (956)  787-9904 
	PHONE: (956) 968-8591

	FAX: (956) 689-2811
	FAX: (956) 783-3503
	FAX: (956)  968-8941

	ESN: 236
	ESN: 212
	ESN: 233

	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	

	ELSA POLICE DEPARTMENT
	HIDALGO POLICE DEPARTMENT
	PALMVIEW POLICE DEPARTMENT

	PO Box 427
	211 E. ESPERANZA AVE.
	400 W. VETERANS BLVD.

	ELSA, TX  78543
	HIDLAGO, TX  78557
	PALMVIEW, TX  78572

	POLICE CHIEF: Sergio De Hoyos
	POLICE CHIEF: Vernon Rosser
	POLICE CHIEF: Christopher Barrera

	PSAP SUPERVISOR: Alondra Marroquin 
	PSAP SUPERVISOR: Hector Flores
	PSAP SUPERVISOR: Arnold Sepulveda 

	PHONE: (956) 262-4721
	PHONE: (956) 843-2737
	PHONE: (956) 581-7416

	FAX: (956) 262-2632
	FAX: (956) 843-6813
	FAX: (956) 432-0341

	ESN: 202
	ESN: 205
	ESN: 214

	
	
	
	
	
	
	
	
	

	WILLACY COUNTY SO
	HIDALGO COUNTY SO
	PHARR FIRE DEPARTMENT

	1371 INDUSTRIAL DR.
	711 EL CIBOLO RD.
	118 S CAGE BLVD. 3rd Floor

	RAYMONDVILLE, TX  78580
	EDINBURG, TX  78541
	PHARR, TX  78577

	SHERIFF: Larry Spence
	SHERIFF: Lupe Trevino
	FIRE CHIEF: Jaime Guzman

	PSAP SUPERVISOR: Janie Broussard
	PSAP SUPERVISOR: Leticia Garcia
	PSAP SUPERVISOR: Elsa Sanchez

	PHONE: (956) 689-5576
	PHONE: (956) 393-6050
	PHONE: (956)  787-2761

	FAX: (956) 689-3867
	FAX: (956) 393- 6058
	FAX: (956)  783-7326

	ESN: 240
	 
	ESN: 210

	
	
	

	BROWNSVILLE 

POLICE DEPARTMENT
	CAMERON COUNTY 

SHERIFF DEPARTMENT
	HARLINGEN 

POLICE DEPARTMENT

	600 E. JACKSON ST.
	7300 OLD ALICE RD.
	101 N. LOOP 499

	BROWNSVILLE, TX  78520
	OLMITO, TX  78575
	HARLINGEN, TX  78550

	POLICE CHIEF: Carlos Garcia
	SHERIFF: Omar Lucio
	POLICE CHIEF: Tom Whitten

	PSAP SUPERVISOR: Raul Rodriguez
	PSAP SUPERVISOR: Joe Salazar
	PSAP SUPERVISOR: Diane Sanchez

	PHONE: (956) 548-7000
	PHONE: (956) 544-0860
	PHONE: (956)  427-8787

	FAX: (956) 548-7009
	FAX: (956) 544-6784
	FAX: (956)  440-2424

	ESN: 010
	ESN: 080
	ESN: 040

	
	
	

	LA FERIA

POLICE DEPARTMENT
	LOS FRESNOS

POLICE DEPARTMENT
	PORT ISABEL

POLICE DEPARTMENT

	115 COMMERCIAL
	202 N. BRAZIL
	110 HICKMAN

	LA FERIA, TX 78559
	LOS FRESNOS, TX 78566
	PORT ISABEL, TX 78578

	POLICE CHIEF: Don Garcia
	POLICE CHIEF: James Harris
	POLICE CHIEF: Gualberto Gonzales

	PSAP SUPERVISOR: Eliza Mendez
	PSAP SUPERVISOR: Tomas Rivera
	PSAP SUPERVISOR: Danny Marchan

	PHONE: (956) 797-3121
	PHONE: (956) 233-4473
	PHONE: (956)  943-2283

	FAX: (956) 797-4284
	FAX: (956) 233-3379
	FAX: (956)  943-1943

	ESN: 070
	ESN: 060
	ESN: 030

	
	
	

	
	
	

	
	
	

	
	
	

	SAN BENITO

POLICE DEPARTMENT
	SOUTH PADRE

POLICE DEPARTMENT
	SOUTH TEXAS EMERGENCY

CARE FOUNDATION (EMS)

	601 N. OSCAR WILLIAMS RD.
	4601 PADRE BLVD.
	1701 VERMONT

	SAN BENITO, TX 78586
	SOUTH PADRE ISLAND, TX 78597
	HARLINGEN, TX  78550

	POLICE CHIEF: Martin Morales
	POLICE CHIEF: Randy Smith
	EMS DIRECTOR: Bill Aston

	PSAP SUPERVISOR: Irene Saldivar
	PSAP SUPERVISOR: Gloria Sandoval
	PSAP SUPERVISOR: Leonard Callier

	PHONE: (956) 361-3880
	PHONE: (956) 761-5454
	PHONE: (956)  364-2717

	FAX: (956) 361-3888
	FAX: (956) 761-3896
	FAX: (956)  412-2736

	ESN: 050
	ESN: 020
	ESN: 011

	
	
	
	
	
	
	
	
	

	
	
	
	REVISED: 10/24/11

	
	
	
	
	
	
	

	
	
	
	
	
	
	


Appendix W Regional Emergency Resource Personnel
	
	Name
	Agency
	Address
	Phone
	Email

	COMC
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	COML
	Randy Ashley
	City of McAllen
	1501 Pecan, McAllen,Tx
	956-607-3250
	rashley@mcallen.net

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	INCM
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	RADO
	Randy Ashley
	City of McAllen
	1501 Pecan, McAllen,Tx
	956-607-3250
	rashley@mcallen.net

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	Cache THSP
	Randy Ashley
	City of McAllen
	1501 Pecan, McAllen,Tx
	956-607-3250
	rashley@mcallen.net

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	Gateway THSP
	Randy Ashley
	City of McAllen
	1501 Pecan, McAllen,Tx
	956-607-3250
	rashley@mcallen.net

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	Other THSP
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	


Appendix X Regional Certified COML(s)
	COML Name
	Associated with Agency/County
	Phone/Pager Numbers
	Email/U.S. Mail

	Randy Ashley
	McAllen, City of
	956-607-3250
	rashley@mcallen.net

	
	
	
	


Appendix Y Glossary

	Item/Acronym
	Definition

	ACU-1000
	Audio bridge used in fixed and mobile configurations. Requires radio from each connected communications system. Gateway device used to link disparate radio systems.

	AM
	Administrative Manager

	Audio Bridge
	Connects four-wire audio from disparate radio systems to provide interoperability. 

	CAM
	Communication Assets Mapping

	CAS
	Communication Assets Survey 

	CASM
	Communication Assets Survey and Mapping

	CERT
	Community Emergency Response Team

	COG
	Council Of Governments

	COMC
	Communications Coordinator 

	COML
	Communications Unit Leader

	COMT
	Incident Communications Technician

	Console Patching
	Ability to connect channels via dispatch consoles

	DDC
	Disaster District Chair 

	DHS
	Department of Homeland Security

	DPS
	Department of Public Safety

	EMA
	Emergency Management Agency

	EMS
	Emergency Medical Services

	EOC
	Emergency Operations Center

	ESF
	Emergency Support Function

	ETA
	Estimated Time of Arrival 

	FCC
	Federal Communication Commission

	FEMA
	Federal Emergency Management Agency

	TDEM
	Texas Division of Emergency Management

	IC 
	Incident Command

	ICALL
	Calling Channel for ITAC 

	ICC
	Incident Communications Center

	ICP
	Incident Command Post

	ICS
	Incident Command System

	ICTAP
	Interoperable Communications Technology Assistance Program

	ID
	Identification

	INCM
	Incident Communications Center Manager

	Inter-agency
	Located or occurring between two or more agencies

	Interoperable
	Ability of a system to use the parts or equipment of another system

	ISSI
	Inter-RF Subsystem Interface 

	IT
	Information Technology

	ITAC
	Conventional mutual aid channel 800 Mhz

	JFO
	Joint Field Office

	LMR
	Land Mobile Radio

	MACS
	Multi-Agency Coordination System 

	MCC
	Mobile Communicaiton Center

	MCU
	Mobile Communications Unit

	MHz
	Abbreviation for megahertz. 5 MHz = 5,000,000 Hz or 5,000 kHz.

	MOA
	Memorandum of Agreement

	MOU
	Memorandum of Understanding

	Mutual Aid
	Personnel, equipment, or services provided to another jurisdiction

	NECP
	National Emergency Communications Plan

	NGO
	Nongovernmental Organizations

	NIMS
	National Incident Management System

	NPSPAC
	National Public Safety Planning Advisory Committee

	NRF
	National Response Framework

	NSSE
	National Special Security Event

	OEC
	Office of Emergency Communications

	PD
	Police Department

	POC
	Point of Contact

	PSAP
	Public Safety Answering Point 

	RACES
	Radio Amateur Civil Emergency Service

	RADO
	Radio Operator

	RF
	Radio Frequency

	RFSS
	Radio Frequency Sub-System 

	RGOV
	Regional Governance Structures 

	RIC
	Regional Interoperability Coordinator

	RICP
	Regional Interoperable Communications Plan

	RIMP
	Regional Interoperable Migration Plans 

	RLO
	Regional Liaison Officer 

	RSOP
	Regional Standard Operating Procedures 

	SCC
	State Coordinator for Communications 

	SCIP
	Statewide Interoperable Communications Plan 

	SHARES
	Shared Resources High Frequency Radio Program

	SOC
	State Operations Center 

	SOP
	Standard Operating Procedure

	STR
	Strategic technology Reserve

	Talkgroup
	Term ususally used with trunked radio systems. A talkgroup is a predefined list of radios/users assigned a unique ID which allows them to communicate with each other over the trunked radio system. 

	TARC
	Texas Association of Regional Councils 

	TCL
	Target Capability List

	THSP
	Technical Specialist

	TSICP
	Texas Statewide Interoperability Channel Plan 

	TTX
	Tabletop Exercise

	TMF
	Texas Military Forces

	UASI
	Urban Areas Security Initiative 

	UHF
	Ultra High Frequency – Range of 300 to 3,000 MHz. For public safety LMR, usually refers to two bands. 380 to 460 MHz (low) and 460 to 512 MHz (high).

	USCG
	United States Coast Guard

	VFD
	Volunteer Fire Department

	VHF
	Very High Frequency – For public safety LMR, usually refers to VHF High Band with a range of 136 to 164 MHz. VHF Low Band has a frequency range below 100 MHz.

	VPM
	Vendor Project Manager 


Appendix Z References
Reference Sources:

· A Guide for Statewide Communications Interoperability Plan (SCIP) Implementation, (DHS/OEC)
· Department of Homeland Security Target Capabilities List (TCL)

· Department of Homeland Security Universal Task List (UTL)

· National Emergency Communications Plan

· National Preparedness Guidelines

· National Response Plan

· National Strategy for Homeland Security

· SAFECOM, www.safecomprogram.gov
· Texas Government Charter 421
· Texas Interoperability Channel Plan (TICP)

· Texas SCIP

· Texas SCIP Implementation Plan
PORT MANSFIELD


PATCH


RADIO 1=NPSPAC“8CALL90”


RADIO 2=VHF “TX LAW 2”





PATCH


RADIO 3=NPSPAC“8TAC92”


RADIO 4 =VHF “TX FIRE 2”





MCALLEN


PATCH	


RADIO 1= NPSPAC “8CALL”


RADIO 2= VHF “TX LAW 2”





LA JOYA


PATCH	


RADIO 1= NPSPAC“8TAC91”


RADIO 2= VHF “TX FIRE 1”





EDINBURG


PATCH	


RADIO 1= NPSPAC “8TAC92”


RADIO 2= VHF “TX FIRE 2”





WESLACO


PATCH	


RADIO 1= NPSPAC “8TAC94”


RADIO 2= VHF “TX FIRE 3”





PHARR


PATCH	


RADIO 1= NPSPAC “8CALL90 “


RADIO 2= VHF “TX LAW2”





RAYMONDVILLE


PATCH


RADIO 1=NPSPAC “8CALL90”


RADIO 2=VHF “TX LAW 2”





PATCH


RADIO 3  =NPSPAC “8TAC93”


RADIO 4  =VHF “TX FIRE 3”





HARLINGEN


PATCH


RADIO 1=800  “8TAC94”


RADIO 2=VHF “TX FIRE 3”





PORT ISABEL


PATCH


RADIO 1=800  “8TAC92”


RADIO 2=VHF “TX FIRE 1”





MISSION


PATCH	


RADIO 1= NPSPAC “8TAC93”


RADIO 2= VHF “TX LAW 3”





BROWNSVILLE


PATCH


RADIO 1 =NPSPAC“8TAC93”


RADIO 2 =VHF “TX FIRE 2

















OLMITO


PATCH


RADIO 1 =NPSPAC “8CALL90”


RADIO 2 =VHF “TX LAW 2”





PATCH


RADIO 3 =NPSPAC“8TAC91”


RADIO 4 =VHF “TX LAW 3”





MCCOOK 


PATCH	


RADIO 1=NPSPAC “8TAC94”


RADIO 2=VHF “TX FIRE 3”








� http://www.safecomprogram.gov/NR/rdonlyres/FD22B528-18B7-4CB1-AF49-F9626C608290/0/SOSApproachforInteroperableCommunications_02.pdf


� Target Capabilities List, September 2007, � HYPERLINK "http://www.dhs.gov" ��www.dhs.gov�.


� Ibid.


� SAFECOM Continuum, www.safecomprogram.gov


� “National Summary of Statewide Communications Interoperability Plans (SCIPs)”, February 2009, DHS, http://www.safecomprogram.gov/NR/rdonlyres/C6C0CD6A-0A15-4110-8BD4-B1D8545F0425/0/NationalSummaryofSCIPs_February2009.pdf





BB-20
Page ii 

PUBLIC SAFETY SENSITIVE


_1377929118.unknown

