REINVESTMENT ZONE PROJECT & FINANCING PLAN



City of Pharr - Tax Increment Reinvestment Zone #1
City of Pharr International Logistics Development Program
[image: image1.jpg]=

Pharr

UTH TEXAS GATEWAY




February 21, 2012
Table of Contents












         Page

I. EXECUTIVE SUMMARY






  3













II. PROJECT PLAN








  7

III. PROJECT FEASIBILITY





            11
IV. REINVESTMENT ZONE FINANCING PLAN



            12
V. PHARR BOARD MEMBERS  

    


                        21


      EXHIBITS

A. MAP OF ZONE 







22
B. MAP OF EXISTING CONDITIONS




23
C. TIRZ REQUIREMENTS






24
MAPS
1. EXISTING DRAINAGE CANELS





25
2. PROPOSED DRAINAGE CANELS





26
3. EXISTING WATER LINES






27
4. PROPOSED WATER LINES






28
5. EXISTING SANITARY SEWER LINES




29
6. PROPOSED SANITARY SEWER LINES




30
7. EXISTING CITY STREETS AND DRAINAGE



31
8. PROPOSED CITY STREETS AND DRAINAGE



32
SECTION I – EXECUTIVE SUMMARY

Overview of Plan

The City of Pharr Tax Increment Reinvestment Zone (“TIRZ”) Number One, The City of Pharr International Logistics Development Program represents an important opportunity for the City of Pharr in partnership with Hidalgo County to promote and encourage construction of produce warehouse facilities, industrial, commercial, office warehouse, and logistical facilities in an area of the City that has significant and varied impediments to development.
Large tracts of land in the southern sector of the city have remained vacant due to inadequate city street infrastructure, inadequately sized or no utility lines, drainage issues, water and sewer availability, and lack of adequate fire flow. The costs associated with the remediation of these development and redevelopment issues are of a magnitude that without additional sources of funds the growth of the city will be significantly impaired.

The creation of the TIRZ will provide the following benefits:

1. Funding for necessary public improvements associated with needed development in the southern sector of the City
2. Replace low value existing land uses with high value warehousing, commercial, industrial, and logistic centered land uses.

3. Offer employment opportunities and reduce commuting time for Pharr and Hidalgo County residents.

4. Provide a more efficient use of existing city and county services.

5. Help to address structural imbalances in the Pharr economy and housing market.

The proposed TIRZ is comprised of vacant land in the southern sector of the City. Also included within the TIRZ boundaries are the public rights of way and the associated ally ways of the streets as well as all utility easements, drainage easements, drainage structures and detention facilities located within the TIRZ boundaries.

Development Goals and Objectives

The development goals and objectives, which are expected to meet the specific needs of the City of Pharr Tax Increment Reinvestment Zone, are:

· Provide for new commercial and industrial uses through the installation of new sewer and water lines sized for existing and future growth.

· Provide commercial and industrial opportunities for developers and companies seeking commercial building sites through the extension of existing City streets

· Provide for new commercial opportunities through the construction of additional lift station facilities.
· Provide employment opportunities to service increasing population growth within the City of Pharr and surrounding Hidalgo County.

8

· Solve long-range storm drainage issues that affect both City residents as well as, surrounding Hidalgo County residents.

· Provide for funds for the reconstruction of existing City Streets that impede redevelopment or new development.

The City of Pharr Tax Increment Reinvestment Zone Project Plan and Reinvestment Zone Financing Plan provides a long term program to increase business opportunities and population within the District and the City, using tax increment financing to fund required public improvements. This long-term program is expected to attract additional commercial and residential development to include affordable, work force and market rate housing. 
Planned Private Development

The City of Pharr TIRZ Private Development Program includes;


[image: image2.emf]Phase 1 2012 20,000,000 $                  Industrial

Phase 2 2013 21,000,000 $                  Industrial

Phase 3 2014 23,100,000 $                  Industrial

Phase 4 2015 25,410,000 $                  Industrial

Phase 5 2016 27,951,000 $                  Industrial

Phase 6 2017 30,746,100 $                  Industrial

Phase 7 2018 33,820,710 $                  Industrial

Phase 8 2019 37,202,781 $                  Industrial

Phase 9 2020 40,923,059 $                  Industrial

Phase 10 2021 9,500,000 $                    Industrial

Phase 11 2022 9,975,000 $                    Industrial

Phase 12 2023 10,473,750 $                  Industrial

Phase 13 2024 10,997,438 $                  Industrial

Phase 14 2025 11,547,309 $                  Industrial

Phase 15 2026 12,124,675 $                  Industrial

Phase 16 2027 12,730,909 $                  Industrial

Phase 17 2028 13,367,454 $                  Industrial

Phase 18 2029 14,035,827 $                  Industrial

Phase 19 2030 14,737,618 $                  Industrial

Phase 20 2031 7,500,000 $                    Industrial

Phase 21 2032 8,625,000 $                    Industrial


The total private investment is expected to be in excess of $ 395,768,629.

The projected values of future commercial development is based upon an analysis of the 2010 and 2011 building permits issued by the City of Pharr Consideration has also been given to visits to the City from third party developers looking at commercial and warehouse sites and enquiring about the availability of sewer, water and the construction of the new highway system in Mexico which will provide a direct link between the RGV and the agriculture production areas of Mexico.
Planned Public Improvements 

The public improvements enumerated in the Project Plan, with an estimated cost of $84,459,000 provide for the extension of sewer and water trunk lines sized to provide service to the entire TIRZ area, sewer lift stations, drainage structures and detention facilities and the extension of streets, water and sewer line to service individual tracts of land. The improvements planned for the district are designed to help meet the long-term needs to secure and insure growth and investment in the City and in Hidalgo County.

Planned Public Construction 
Planned Public Improvements Include:

[image: image3.emf]Storm Water Collection and 

     Detention 3.56 Miles $7,120,000

Sanitary Sewer Trunk Lines

    and Lift Stations 5.00 Miles $19,038,000

Water Distribution Trunk

    Lines 6.24 Miles $4,351,000

Street, Water, Sewer and

    Drainage  21.66 Miles $53,925,000


The Tax Increment Reinvestment Zone Financing Plan provides for tax increment allowable expenses in the approximate amount of $ 38,616,817. The Reinvestment Zone Financing Plan provides for incremental financing and predicts revenues for the City of Pharr Tax Increment Reinvestment Zone Number One.

Section II – Project Plan

Background 

On July 19, 2011 the City Commission of the City of Pharr approved a “Resolution of Intent,” Resolution # R2011-40, to consider the creation of the City of Pharr Tax Increment Reinvestment Zone Number One.  On September 8, 2011 the City Commission approved Ordinance # 0-2011-46 authorizing the creation of the Tax Increment Reinvestment Zone. 

Meetings and statutory presentations were held with individuals and taxing entities in Hidalgo County on the following dates:

· Hidalgo County Economic Development Office, July and August 2011
· Hidalgo County Commissioner Pct. 2 Staff, August 19,2011
· Hidalgo Independent School District  August 15, 2011
· Valley View Independent School District August 15, 2011
· Hidalgo County Commissioners Court on August 30, 2011.

· PSJA Independent School District on August 31, 2011
· County Judge Ramon Garcia and County Staff September 30, 2011

· County Judge Ramon Garcia and County Staff October 25, 2011
Program Concepts

The City of Pharr Tax Increment Reinvestment Zone Number One, The City of Pharr International Logistics Development Program represents an important opportunity for the City of Pharr in partnership with Hidalgo County to develop a viable long-range plan for an area of the City, which has lacked a wide range of commercial, warehouse and industrial opportunities. New commercial, office/warehouse, industrial, and logistics/distribution construction are the key components of the development program. Increased employment opportunities for Pharr and surrounding county and community residents will be enhanced through the development activity within the Zone. 

Development Goals and Objectives

The planned public improvements within the City of Pharr Tax Increment Reinvestment Zone will insure the future of the City as a viable option as logistics and produce companies look to expand or relocate. 
Description of District
The City of Pharr Tax Increment Reinvestment Zone is located in the southern sector of the City. The market value of property within the Zone is estimated to be $86,228,241, however, the total assessed value of the property in the Zone, the Base Value of the Zone, is estimated at $65,228,241 per preliminary figures from the Hidalgo County Appraisal District.   The City of Pharr TIRZ includes approximately 2,137+/- acres of public and privately held land as shown on the Exhibit “A” 

Existing Uses and Conditions

Exhibit “B” is an aerial photo of the proposed zone boundaries and reflects the existing uses and conditions of properties within the proposed Zone.
The City of Pharr has determined that the improvements in the Zone will significantly enhance the value of all of the taxable real property in the Zone and will be of general benefit to the municipality, and that the Zone area meets the requirements of Section 311.005 of the Act, being that the Zone area:

“is predominantly open or undeveloped, and because of obsolete platting, deterioration of structures or site improvements, or other factors, substantially impairs or arrests the sound growth of the City” and 

The City of Pharr, pursuant to the Act, further finds and declares that:

1. the proposed zone is a contiguous geographical area located wholly within the City limits or extraterritorial jurisdiction of Pharr;

2. less than fifteen percent (15%) of the property in the proposed Zone is used for residential purposes, as the term “residential” is defined in Section 311.006(d) of the Act;

3. the total appraised value of the taxable real property in the proposed Zone or in existing reinvestment zones, if any, does not exceed fifty per cent (50%) of the total appraised value of taxable real property in the City and in industrial districts, if any, created by the City;

4. the proposed Zone does not contain more than fifty percent (50%) of the total appraised value of real property taxable by Hidalgo County and the PSJA, Hidalgo or Valley View Independent School Districts, 

5. development or redevelopment within the boundaries of the proposed Zone will not occur solely through private investment in the reasonably foreseeable future.

City of Pharr TIRZ Zoning
The City of Pharr has the following zoning categories. Properties in the Zone are primarily “District A-O,” Agriculture and/or open space district with some “District H-C,” Heavy Commercial and “District NC,” Neighborhood Commercial District.
	District A-O
	Agricultural and/or open space district

	District R-1
	Single-family residential district

	District R-TH
	Townhouse residential district

	District R-2
	Two-family residential district

	District R-3
	Medium-density multifamily residential district

	District R-4
	High-density multifamily residential district

	District R-MH
	Mobile home district

	District OP
	Office professional district

	District NC
	Neighborhood commercial district

	District C
	General business district

	District C-2
	Business district

	District HC
	Heavy commercial district

	District LI
	Limited industrial district

	District HI
	Heavy industrial district

	District PUD
	Planned unit development district


There are no proposed changes in zoning ordinances, the City of Pharr Comprehensive Master Plan, building codes or subdivision rules and regulations that would affect properties in the Zone. The City has from time to time updates its Comprehensive Master Plan, however, in any future update the City shall treat properties in the Zone the same as properties outside the Zone.
Relocation of Area Residents

The plan does not include the relocation of any existing residents located within the boundaries of the Zone

Non Project Costs

The plan does not contemplate any non-project costs. However, the Board shall reserve the right to incur non-project costs in the event that drainage issues that are affecting property within the Zone require the expenditure of funds outside the boundaries of the Zone in order to ameliorate drainage issues within the Zone. 

Proposed Public Improvements 

DRAINAGE

Over the past 20 years Pharr like almost every other City in the Valley has experienced unanticipated and unplanned economic growth. Many of the drainage improvements that were installed in prior decades have proved inadequate to carry increased runoff from this development. Additionally as land has been converted from farm use to other uses and often time to just vacant land, the land has lost some of its ability to retain water. The City needs to upgrade many of its existing drainage channels and to install additional channels and detention facilities as development occurs throughout the TIRZ boundaries. Maps One and Two in the attached addendum outline the existing drainage improvements and the proposed drainage improvements. The City will need to build approximately 3.56 miles of additional channels to service the proposed growth within the TIRZ boundaries at an estimated cost of $7,120,000
WATER 

The City will need to significantly upgrade its water distribution system in order for major development to occur within the TIRZ boundaries. New trunk lines along Las Milpas and Veterans Road and on Veterans Road and Hi Line Road will be needed to service development. The estimated costs associated with the installation of the approximate 6.24 miles or 32,947 feet of new trunk lines is $4,351,000. Maps Three and Four outline the existing City of Pharr water distribution system and the additional lines needed for future development.
SEWER - New Lines and Lift Stations

While the City does not provide water service to the entire city it does provide sewer service. The amount of new outfall and forced main lines is over double the amount of new water mains needed by the City to service new development within the Zone. It is estimate that City will need to install approximately 5.00 miles or 26,400 feet of new outfall and forced main lines to facilitate development within the Zone. One new pump station is needed immediately to facilitate development and as the Zone develops out additional pump stations will be needed. The estimated cost of these new lines is approximately $19,038,000. Maps Five and Six reflect the existing wastewater collection system and the location of the new lines required for the development of the Zone.
Streets, Water Sewer and Drainage

It is the intention of the City to partner with private developers whenever possible to facilitate the installation of the streets, water, sewer and drainage to individual tracts of land. However the City recognizes that private developers only have to install the infrastructure necessary for the development of their tracts of land and a landowner ready to develop their property may not have the necessary infrastructure adjacent to or in close proximity to the property intended for development. The City may from time to time install streets, drainage improvements and sewer lines in order to facilitate the development of a project that is ready for development. The total estimated cost of these potential costs is $53,925,000 for approximately 21.66 miles of improvements.
The planned improvements are designed to begin to meet the long-term needs to secure growth and investment in Pharr and central Hidalgo County.

CONCLUSIONS
Based upon a set of conservative assumptions and analysis of the Project Plan and Zone Financing Plan, the City of Pharr has concluded that the Project Plan and Reinvestment Zone Financing Plan are feasible.

SECTION III - Project Feasibility

The feasibility of any development has two aspects that must be considered:

1. Financial or economic feasibility 

2. Market feasibility.
The purpose of the TIRZ is to address the financial or economic feasibility aspect of the development. TIRZ incremental funds provide for a portion of the development costs incurred for public improvements, thus insuring the financial feasibility of the Project. This project is financially feasible and can be developed with the funding of public improvements from TIRZ funds, however the City acknowledges that the incremental funds to be generated from the project do not cover all of the cost of the proposed public improvements and that other funding sources will be necessary. 

Market feasibility addresses issues relating to product absorption, type of product, and demand. The changing pattern of distribution of all types of goods but primarily fruits and vegetables between Mexico and the US and Canada will have a dramatic long term effect on where distribution centers, logistic centers and warehouses are built. The Rio Grande Valley will become the major distribution hub of this future commerce. The creation of the Pharr Industrial District Tax Increment Reinvestment Zone will spur additional new distribution construction throughout Hidalgo County.

SECTION IV – REINVESTMENT ZONE FINANCING PLAN

Tax Increment Financing

The Tax Increment Financing Act (Chapter 311 of the Tax Code), provides for municipalities to create “reinvestment zones” within which various public works and improvements can be undertaken, using tax increment revenues, bonds or notes, to pay for those improvements.  At the time an area is designated a reinvestment zone for tax increment financing (“TIF”), the existing total of appraised value of real property in the zone is identified and designated as the “tax increment base." Taxing units levying taxes in the zone during its life are limited to revenues from this base.

Public improvements are made in the area to attract private development that would not otherwise occur.  As the costs of new development are added to the tax rolls, property values will rise. This rise in new value is called the “captured appraised value.” The taxes that are collected by the participating taxing jurisdictions on the increment between the base value and the new higher value, the tax increment, are then deposited into a TIF Trust Fund, which is used to pay for the public improvements.  Once the public improvements are completed and paid for, the TIF is dissolved and any remaining amounts of taxes collected are kept by the taxing jurisdiction.  In effect, the taxing jurisdictions are “investing” future earnings to receive the benefit of higher tax revenues from new development. Taxing jurisdictions are not restricted from raising or lowering their tax rate during the life of the zone.

Financing Plan

The Reinvestment Zone Financing Plan developed by the City provides that potentially $38,616,817 of public improvements will be paid for with TIF funds. The Reinvestment Zone Financing Plan also projects incremental funds for financing and revenues for the City of Pharr TIRZ. It is not anticipated that tax increment funds in an amount to fully reimburse the City for all approved project costs will be generated over the projected life of the Zone

Financing Method:  Incremental funds will be spent as they accrue and TIF Revenue Bonds may be issued for larger projects and paid for with annual TIRZ proceeds

Financing Policy: The goal of the City of Pharr Tax Increment Reinvestment Zone is to borrow only those funds needed as the necessity arises in order to reduce interest expense.

Long Term Financing:  The developers of the warehouse/commercial/industrial/retail sites will arrange for long term financing for their individual projects. 

Tax Increment Bonds:  The City may at some point in the future issue bonds for capital improvements within the Zone. However, the City will issue no bonds without sufficient Zone revenue to service the principal and interest on the bonds. 
Sales Tax Revenue: The City will, in addition to its ad valorum taxes, deposit an amount equal to one half of any additional sales tax revenue generated from the addition of retail facilities on zone properties. The period of time for which sales tax revenue will be deposited in the tax increment fund shall be five (5) years from the date a new facility begins generating sales tax 

revenue. 
Development Schedule And Assumptions

The Development Schedule is based upon the immediate needs of the City and the public works are listed by priority. The City intends to remain flexible in order to leverage other funds with TIRZ funds to maximize the efficiency of the City’s funds.


[image: image4.emf]Begin Construction 2012

Construction Complete 2035

Storm Water Collection and 

     Detention 3.6 Miles $7,120,000

Sanitary Sewer Trunk Lines

    and Lift Stations 5.01 Miles $19,038,000

Water Distribution Trunk

    Lines 2.29 Miles $4,351,000

Street, Water, Sewer and

    Drainage  21.66 Miles $53,925,000

Administrative Expense 25,000 $                

     Total Costs 84,459,000 $         


Financial Assumptions

No tax rate changes have been factored into the financial pro forma's for the District.  It has also been assumed that the taxing entities will continue to collect tax revenues at the same rate and that homestead and other exemption rates will remain unchanged. The finance plan assumes a collection rate of 97.5% because 100% of the new development will be in the form of commercial construction. The long-term lenders who do the permanent financing for these types of projects generally require annual proof that the taxes are current. The City acknowledges that in any given year the collection rate will initially be lower with the balance of the taxes due being paid in arrears over a 5 year period of time.


[image: image5.emf]City of Pharr

Project Review

Summary Fact Sheet

February 21, 2012

Plan of Finance

Site Area 2137+/-Acres

Base Value (January 1, 2011 estimate) $65,228,241

Project:

Phase 1 2012 20,000,000 $                  Industrial

Phase 2 2013 21,000,000 $                  Industrial

Phase 3 2014 23,100,000 $                  Industrial

Phase 4 2015 25,410,000 $                  Industrial

Phase 5 2016 27,951,000 $                  Industrial

Phase 6 2017 30,746,100 $                  Industrial

Phase 7 2018 33,820,710 $                  Industrial

Phase 8 2019 37,202,781 $                  Industrial

Phase 9 2020 40,923,059 $                  Industrial

Phase 10 2021 9,500,000 $                    Industrial

Phase 11 2022 9,975,000 $                    Industrial

Phase 12 2023 10,473,750 $                  Industrial

Phase 13 2024 10,997,438 $                  Industrial

Phase 14 2025 11,547,309 $                  Industrial

Phase 15 2026 12,124,675 $                  Industrial

Phase 16 2027 12,730,909 $                  Industrial

Phase 17 2028 13,367,454 $                  Industrial

Phase 18 2029 14,035,827 $                  Industrial

Phase 19 2030 14,737,618 $                  Industrial

Phase 20 2031 7,500,000 $                    Industrial

Phase 21 2032 8,625,000 $                    Industrial

Totals 395,768,629 $               

Assumptions Captured Value 395,768,629 $               

Growth Factor 0.00%

Collection Rate 97.50%

Estimated Total TIF Revenues 38,616,817 $                 

Estimated TIF Life 20 Years

City of Pharr - TIF Reinvestment Zone # One


Projected Value of New Tax Increment

[image: image6.emf] Year Phase 1 Phase 2 Phase 3 Phase 4 Phase 5 Phase 6 Phase 7 Phase 8 Phase 9

2012 20,000,000

2013 21,000,000

2014 23,100,000

2015 25,410,000

2016 27,951,000

2017 30,746,100

2018 33,820,710

2019 37,202,781

2020 40,923,059

2021

2022

2023

2024

2025

2026

2027

2028

2029

2030

2031

2032

2033

2034

2035

Total 20,000,000 21,000,000 23,100,000 25,410,000 27,951,000 30,746,100 33,820,710 37,202,781 40,923,059


Projected Value of New Tax Increment Continued


[image: image7.emf]Phase 10 Phase 11 Phase 12 Phase 13 Phase 14 Phase 15 Phase 16 Phase 17 Phase 18 Phase 19 Phase 20 Phase 21

9,500,000

9,975,000

10,473,750

10,997,438

11,547,309

12,124,675

12,730,909

13,367,454

14,035,827

14,737,618

7,500,000

8,625,000

9,500,000 9,975,000 10,473,750 10,997,438 11,547,309 12,124,675 12,730,909 13,367,454 14,035,827 14,737,618 7,500,000 8,625,000


Schedule of Projected Income From Value of New Tax Increment


[image: image8.emf]Tax Increment Zone City of Pharr Hidalgo County

Beginning Annual  Projected Projected

Tax Assessed  Value of New Year-End Captured Captured Tax Rate Tax Captured Tax Rate Tax

 Year Value Development Assessed Value Value Taxable Value Contribution Increments Taxable Value Contribution Increments

2011 65,228,241         65,228,241              -                             0.510000 -                               0.261250

2012 65,228,241         20,000,000 85,228,241              20,000,000        20,000,000                 0.510000 20,000,000                  0.261250

2013 85,228,241         21,000,000           106,228,241            41,000,000        41,000,000                 0.510000 99,450              41,000,000                  0.261250 50,944            

2014 106,228,241       23,100,000           129,328,241            64,100,000        64,100,000                 0.510000 203,873            64,100,000                  0.261250 104,435          

2015 129,328,241       25,410,000           154,738,241            89,510,000        89,510,000                 0.510000 318,737            89,510,000                  0.261250 163,275          

2016 154,738,241       27,951,000           182,689,241            117,461,000      117,461,000               0.510000 445,088            117,461,000                0.261250 227,999          

2017 182,689,241       30,746,100           213,435,341            148,207,100      148,207,100               0.510000 584,075            148,207,100                0.261250 299,195          

2018 213,435,341       33,820,710           247,256,051            182,027,810      182,027,810               0.510000 736,960            182,027,810                0.261250 377,511          

2019 247,256,051       37,202,781           284,458,832            219,230,591      219,230,591               0.510000 905,133            219,230,591                0.261250 463,659          

2020 284,458,832       40,923,059           325,381,891            260,153,650      260,153,650               0.510000 1,090,124         260,153,650                0.261250 558,421          

2021 325,381,891       9,500,000             334,881,891            269,653,650      269,653,650               0.510000 1,293,614         269,653,650                0.261250 662,660          

2022 334,881,891       9,975,000             344,856,891            279,628,650      279,628,650               0.510000 1,340,853         279,628,650                0.261250 686,858          

2023 344,856,891       10,473,750           355,330,641            290,102,400      290,102,400               0.510000 1,390,453         290,102,400                0.261250 712,267          

2024 355,330,641       10,997,438           366,328,079            301,099,838      301,099,838               0.510000 1,442,534         301,099,838                0.261250 738,945          

2025 366,328,079       11,547,309           377,875,388            312,647,147      312,647,147               0.510000 1,497,219         312,647,147                0.261250 766,958          

2026 377,875,388       12,124,675           390,000,063            324,771,822      324,771,822               0.510000 1,554,638         324,771,822                0.261250 796,371          

2027 390,000,063       12,730,909           402,730,971            337,502,730      337,502,730               0.510000 1,614,928         337,502,730                0.261250 827,255          

2028 402,730,971       13,367,454           416,098,425            350,870,184      350,870,184               0.510000 1,678,232         350,870,184                0.261250 859,683          

2029 416,098,425       14,035,827           430,134,252            364,906,011      364,906,011               0.510000 1,744,702         364,906,011                0.261250 893,732          

2030 430,134,252       14,737,618           444,871,870            379,643,629      379,643,629               0.510000 1,814,495         379,643,629                0.261250 929,484          

2031 444,871,870       7,500,000             452,371,870            387,143,629      387,143,629               0.510000 1,887,778         387,143,629                0.261250 967,024          

2032 452,371,870       8,625,000             460,996,870            395,768,629      395,768,629               0.510000 1,925,072         395,768,629                0.261250 986,127          

1,967,960         0.261250 1,008,097       

395,768,629 $      25,535,918 $    13,080,899 $  

Annual Growth Factors Years      2011-2012 0.00% Participation Level 75% Participation Level 50%

Thereafter 0.00% Tax Rate Growth Factor 0.00% Tax Rate Growth Factor 0.00%

Combined Compound Growth Rate Tax Rate Collection Factor 97.50% Tax Rate Collection Factor 97.50%


Schedule of Projected Income From Value of New Tax Increment Continued


[image: image9.emf]Fiscal TIF Cumulative

Year Revenue TIF

Ending Revenues

2011

2012

2013 150,394             150,394            

2014 308,307             458,701            

2015 482,012             940,713            

2016 673,087             1,613,800         

2017 883,270             2,497,070         

2018 1,114,471          3,611,541         

2019 1,368,792          4,980,333         

2020 1,648,546          6,628,879         

2021 1,956,274          8,585,153         

2022 2,027,711          10,612,864       

2023 2,102,720          12,715,584       

2024 2,181,479          14,897,064       

2025 2,264,177          17,161,240       

2026 2,351,009          19,512,249       

2027 2,442,183          21,954,432       

2028 2,537,915          24,492,347       

2029 2,638,434          27,130,781       

2030 2,743,979          29,874,760       

2031 2,854,801          32,729,562       

2032 2,911,199          35,640,761       

2033 2,976,056          38,616,817       

38,616,817 $    


Project Budget


[image: image10.emf]Sources of Funds

TIF Revenues 47,951,730 $         

Total TIF Proceed Funds 47,951,730 $         

Total Sources of Funds 47,951,730 $         

Uses of Funds

Begin Construction 2012

Construction Complete 2035

Storm Water Collection and 

     Detention 3.6 Miles $7,120,000

Sanitary Sewer Trunk Lines

    and Lift Stations 5.01 Miles $19,038,000

Water Distribution Trunk

    Lines 2.29 Miles $4,351,000

Street, Water, Sewer and

    Drainage  21.66 Miles $53,925,000

Administrative Expense 25,000 $                

     Total Costs 84,459,000 $         

Project Financing Surplus (Shortage) (36,507,270) $       


Financial Feasibility

Based upon a set of conservative assumptions and analysis of the project financing plan, the City of Pharr has concluded that the plan is feasible.
Conclusions

Based upon a set of conservative assumptions and analysis of the City of Pharr Tax Increment Reinvestment Zone District Project Plan and Reinvestment Zone Financing Plan, The City of Pharr TIRZ Board has concluded that the City of Pharr TIRZ District Project Plan and Reinvestment Zone Financing Plan is feasible. The success of the City of Pharr TIRZ District project plan will encourage other mixed-use commercial/industrial/retail/lodging and market rate residential and affordable housing.  The new residential population base; will support an expanding retail base, will supplement the existing job market, will attract additional private development into the City of Pharr and Hidalgo County and will serve to stabilize and enhance future property values.

Exhibit C
TIRZ REQUIREMENTS

Section 311 of the State Tax Code (Tax Increment Financing Act) specifies that TIRZ (TIF) project and financing plans meet certain requirements.  These requirements are listed below, along with a reference indicating where these elements can be located in the plan.

Project Plan

1.  Map of existing uses and conditions


Exhibit   B

2.  List proposed improvements and uses


Page 15

3.  Description of Zone Property



Exhibit A

4. Project Feasibility





Page 13

5. Proposed zoning changes




Page 9

6.  Estimated non-project costs



Page 9

7.  Relocation plan for current residents


Page 9

Financing Plan

1.  Detailed estimate of project costs.



Page 15

2.  Proposed public improvements



Page 15

3.  Project Timeline





Page 15

4.  Estimated amount of bonded indebtedness

Page 14

5.  Time when costs/obligations will be incurred

Page 15

6.  Methods of financing, sources of Revenue

Page 20

7.  Current total appraised value.



Page 17

8.  Estimated captured appraised value


Page 17

9.  Duration of Zone




Page 20

PAGE  
2

_1381751165.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/5//2011

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$16,000,000

		Project:

						Phase 1		2012		$   20,000,000				Industrial

						Phase 2		2013		$   21,000,000				Industrial

						Phase 3		2014		$   23,100,000				Industrial

						Phase 4		2015		$   25,410,000				Industrial

						Phase 5		2016		$   27,951,000				Industrial

						Phase 6		2017		$   30,746,100				Industrial

						Phase 7		2018		$   33,820,710				Industrial

						Phase 8		2019		$   37,202,781				Industrial

						Phase 9		2020		$   40,923,059				Industrial

						Phase 10		2021		$   9,500,000				Industrial

						Phase 11		2022		$   9,975,000				Industrial

						Phase 12		2023		$   10,473,750				Industrial

						Phase 13		2024		$   10,997,438				Industrial

						Phase 14		2025		$   11,547,309				Industrial

						Phase 15		2026		$   12,124,675				Industrial

						Phase 16		2027		$   12,730,909				Industrial

						Phase 17		2028		$   13,367,454				Industrial

						Phase 18		2029		$   14,035,827				Industrial

						Phase 19		2030		$   14,737,618				Industrial

						Phase 20		2031		$   7,500,000				Industrial

						Phase 21		2032		$   8,625,000				Industrial

						Phase 22		2033		$   9,918,750				Industrial

						Phase 23		2034		$   11,406,563				Industrial

						Phase 24		2035		$   13,117,547				Industrial

		Totals								$   430,211,489

		Assumptions		Captured Value						$   430,211,489

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   47,951,730

				Estimated TIF Life						25				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		16,000,000				16,000,000						- 0		0.510000						- 0		0.259850								2011				2011

		2012		16,000,000		20,000,000		36,000,000		20,000,000				20,000,000		0.510000						20,000,000		0.259850								2012				2012

		2013		36,000,000		21,000,000		57,000,000		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.259850		50,671				150,121		2013				2013		150,121		150,121

		2014		57,000,000		23,100,000		80,100,000		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.259850		103,875				307,748		2014				2014		307,748		457,868

		2015		80,100,000		25,410,000		105,510,000		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.259850		162,400				481,137		2015				2015		481,137		939,005

		2016		105,510,000		27,951,000		133,461,000		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.259850		226,777				671,865		2016				2016		671,865		1,610,871

		2017		133,461,000		30,746,100		164,207,100		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.259850		297,592				881,667		2017				2017		881,667		2,492,537

		2018		164,207,100		33,820,710		198,027,810		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.259850		375,488				1,112,448		2018				2018		1,112,448		3,604,985

		2019		198,027,810		37,202,781		235,230,591		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.259850		461,174				1,366,308		2019				2019		1,366,308		4,971,293

		2020		235,230,591		40,923,059		276,153,650		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.259850		555,429				1,645,553		2020				2020		1,645,553		6,616,846

		2021		276,153,650		9,500,000		285,653,650		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.259850		659,109				1,952,723		2021				2021		1,952,723		8,569,569

		2022		285,653,650		9,975,000		295,628,650		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.259850		683,178				2,024,030		2022				2022		2,024,030		10,593,599

		2023		295,628,650		10,473,750		306,102,400		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.259850		708,450				2,098,903		2023				2023		2,098,903		12,692,503

		2024		306,102,400		10,997,438		317,099,838		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.259850		734,985				2,177,519		2024				2024		2,177,519		14,870,022

		2025		317,099,838		11,547,309		328,647,147		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.259850		762,848				2,260,067		2025				2025		2,260,067		17,130,089

		2026		328,647,147		12,124,675		340,771,822		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.259850		792,103				2,346,741		2026				2026		2,346,741		19,476,830

		2027		340,771,822		12,730,909		353,502,730		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.259850		822,822				2,437,749		2027				2027		2,437,749		21,914,579

		2028		353,502,730		13,367,454		366,870,184		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.259850		855,076				2,533,308		2028				2028		2,533,308		24,447,888

		2029		366,870,184		14,035,827		380,906,011		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.259850		888,943				2,633,645		2029				2029		2,633,645		27,081,532

		2030		380,906,011		14,737,618		395,643,629		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.259850		924,503				2,738,998		2030				2030		2,738,998		29,820,531

		2031		395,643,629		7,500,000		403,143,629		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.259850		961,841				2,849,619		2031				2031		2,849,619		32,670,150

		2032		403,143,629		8,625,000		411,768,629		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.259850		980,843				2,905,915		2032				2032		2,905,915		35,576,065

		2033		411,768,629		9,918,750		421,687,379		405,687,379				405,687,379		0.510000		1,967,960				405,687,379		0.259850		1,002,695				2,970,654		2033				2033		2,970,654		38,546,719

		2034		421,687,379		11,406,563		433,093,942		417,093,942				417,093,942		0.510000		2,017,280				417,093,942		0.259850		1,027,824				3,045,105		2034				2034		3,045,105		41,591,823

		2035		433,093,942		13,117,547		446,211,489		430,211,489				430,211,489		0.510000		2,074,000				430,211,489		0.259850		1,056,723				3,130,723		2035				2035		3,130,723		44,722,546

		2036																2,139,227								1,089,957				3,229,184								3,229,184		47,951,730

						$   430,211,489												$   31,766,425								$   16,185,305

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				50%				47,951,730

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   47,951,730								$   47,951,730





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		66.25%		$   31,766,425

		Hidalgo County		0.5197000		50%		0.2598500		33.75%		$   16,185,305

		TOTAL		1.1997000				0.7698500		100.00%		$   47,951,730

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Phase 22		Phase 23		Phase 24		Total

		2012		20,000,000																																																20,000,000

		2013				21,000,000																																														21,000,000

		2014						23,100,000																																												23,100,000

		2015								25,410,000																																										25,410,000

		2016										27,951,000																																								27,951,000

		2017												30,746,100																																						30,746,100

		2018														33,820,710																																				33,820,710

		2019																37,202,781																																		37,202,781

		2020																		40,923,059																																40,923,059

		2021																				9,500,000																														9,500,000

		2022																						9,975,000																												9,975,000

		2023																								10,473,750																										10,473,750

		2024																										10,997,438																								10,997,438

		2025																												11,547,309																						11,547,309

		2026																														12,124,675																				12,124,675

		2027																																12,730,909																		12,730,909

		2028																																		13,367,454																13,367,454

		2029																																				14,035,827														14,035,827

		2030																																						14,737,618												14,737,618

		2031																																								7,500,000										7,500,000

		2032																																										8,625,000								8,625,000

		2033																																												9,918,750						9,918,750

		2034																																														11,406,563				11,406,563

		2035																																																13,117,547		13,117,547

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		9,918,750		11,406,563		13,117,547		430,211,489





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   47,951,730

		Total TIF Proceed Funds						$   47,951,730

		Total Sources of Funds						$   47,951,730

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.56 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.00 Miles		$19,038,000

				Water Distribution Trunk

				Lines		6.24 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (36,507,270)





Page5

		






_1390653124.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		February 21, 2012

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$65,228,241

		Project:

						Phase 1		2012		$   20,000,000				Industrial

						Phase 2		2013		$   21,000,000				Industrial

						Phase 3		2014		$   23,100,000				Industrial

						Phase 4		2015		$   25,410,000				Industrial

						Phase 5		2016		$   27,951,000				Industrial

						Phase 6		2017		$   30,746,100				Industrial

						Phase 7		2018		$   33,820,710				Industrial

						Phase 8		2019		$   37,202,781				Industrial

						Phase 9		2020		$   40,923,059				Industrial

						Phase 10		2021		$   9,500,000				Industrial

						Phase 11		2022		$   9,975,000				Industrial

						Phase 12		2023		$   10,473,750				Industrial

						Phase 13		2024		$   10,997,438				Industrial

						Phase 14		2025		$   11,547,309				Industrial

						Phase 15		2026		$   12,124,675				Industrial

						Phase 16		2027		$   12,730,909				Industrial

						Phase 17		2028		$   13,367,454				Industrial

						Phase 18		2029		$   14,035,827				Industrial

						Phase 19		2030		$   14,737,618				Industrial

						Phase 20		2031		$   7,500,000				Industrial

						Phase 21		2032		$   8,625,000				Industrial

		Totals								$   395,768,629

		Assumptions		Captured Value						$   395,768,629

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   38,616,817

				Estimated TIF Life						20				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		65,228,241				65,228,241						- 0		0.510000						- 0		0.261250								2011				2011

		2012		65,228,241		20,000,000		85,228,241		20,000,000				20,000,000		0.510000						20,000,000		0.261250								2012				2012

		2013		85,228,241		21,000,000		106,228,241		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.261250		50,944				150,394		2013				2013		150,394		150,394

		2014		106,228,241		23,100,000		129,328,241		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.261250		104,435				308,307		2014				2014		308,307		458,701

		2015		129,328,241		25,410,000		154,738,241		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.261250		163,275				482,012		2015				2015		482,012		940,713

		2016		154,738,241		27,951,000		182,689,241		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.261250		227,999				673,087		2016				2016		673,087		1,613,800

		2017		182,689,241		30,746,100		213,435,341		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.261250		299,195				883,270		2017				2017		883,270		2,497,070

		2018		213,435,341		33,820,710		247,256,051		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.261250		377,511				1,114,471		2018				2018		1,114,471		3,611,541

		2019		247,256,051		37,202,781		284,458,832		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.261250		463,659				1,368,792		2019				2019		1,368,792		4,980,333

		2020		284,458,832		40,923,059		325,381,891		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.261250		558,421				1,648,546		2020				2020		1,648,546		6,628,879

		2021		325,381,891		9,500,000		334,881,891		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.261250		662,660				1,956,274		2021				2021		1,956,274		8,585,153

		2022		334,881,891		9,975,000		344,856,891		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.261250		686,858				2,027,711		2022				2022		2,027,711		10,612,864

		2023		344,856,891		10,473,750		355,330,641		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.261250		712,267				2,102,720		2023				2023		2,102,720		12,715,584

		2024		355,330,641		10,997,438		366,328,079		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.261250		738,945				2,181,479		2024				2024		2,181,479		14,897,064

		2025		366,328,079		11,547,309		377,875,388		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.261250		766,958				2,264,177		2025				2025		2,264,177		17,161,240

		2026		377,875,388		12,124,675		390,000,063		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.261250		796,371				2,351,009		2026				2026		2,351,009		19,512,249

		2027		390,000,063		12,730,909		402,730,971		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.261250		827,255				2,442,183		2027				2027		2,442,183		21,954,432

		2028		402,730,971		13,367,454		416,098,425		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.261250		859,683				2,537,915		2028				2028		2,537,915		24,492,347

		2029		416,098,425		14,035,827		430,134,252		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.261250		893,732				2,638,434		2029				2029		2,638,434		27,130,781

		2030		430,134,252		14,737,618		444,871,870		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.261250		929,484				2,743,979		2030				2030		2,743,979		29,874,760

		2031		444,871,870		7,500,000		452,371,870		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.261250		967,024				2,854,801		2031				2031		2,854,801		32,729,562

		2032		452,371,870		8,625,000		460,996,870		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.261250		986,127				2,911,199		2032				2032		2,911,199		35,640,761

																		1,967,960						0.261250		1,008,097				2,976,056		2033				2033		2,976,056		38,616,817

						$   395,768,629												$   25,535,918								$   13,080,899

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				50%				38,616,817

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   38,616,817								$   38,616,817





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		66.13%		$   25,535,918

		Hidalgo County		0.5225000		50%		0.2612500		33.87%		$   13,080,899

		TOTAL		1.2025000				0.7712500		100.00%		$   38,616,817

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Total

		2012		20,000,000																																										20,000,000

		2013				21,000,000																																								21,000,000

		2014						23,100,000																																						23,100,000

		2015								25,410,000																																				25,410,000

		2016										27,951,000																																		27,951,000

		2017												30,746,100																																30,746,100

		2018														33,820,710																														33,820,710

		2019																37,202,781																												37,202,781

		2020																		40,923,059																										40,923,059

		2021																				9,500,000																								9,500,000

		2022																						9,975,000																						9,975,000

		2023																								10,473,750																				10,473,750

		2024																										10,997,438																		10,997,438

		2025																												11,547,309																11,547,309

		2026																														12,124,675														12,124,675

		2027																																12,730,909												12,730,909

		2028																																		13,367,454										13,367,454

		2029																																				14,035,827								14,035,827

		2030																																						14,737,618						14,737,618

		2031																																								7,500,000				7,500,000

		2032																																										8,625,000		8,625,000

		2033																																												0

		2034																																												0

		2035																																												0

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		395,768,629





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   38,616,817

		Total TIF Proceed Funds						$   38,616,817

		Total Sources of Funds						$   38,616,817

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.56 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.00 Miles		$19,038,000

				Water Distribution Trunk

				Lines		6.24 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (45,842,183)





Page5

		






_1390653340.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		February 21, 2012

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$65,228,241

		Project:

						Phase 1		2012		$   20,000,000				Industrial

						Phase 2		2013		$   21,000,000				Industrial

						Phase 3		2014		$   23,100,000				Industrial

						Phase 4		2015		$   25,410,000				Industrial

						Phase 5		2016		$   27,951,000				Industrial

						Phase 6		2017		$   30,746,100				Industrial

						Phase 7		2018		$   33,820,710				Industrial

						Phase 8		2019		$   37,202,781				Industrial

						Phase 9		2020		$   40,923,059				Industrial

						Phase 10		2021		$   9,500,000				Industrial

						Phase 11		2022		$   9,975,000				Industrial

						Phase 12		2023		$   10,473,750				Industrial

						Phase 13		2024		$   10,997,438				Industrial

						Phase 14		2025		$   11,547,309				Industrial

						Phase 15		2026		$   12,124,675				Industrial

						Phase 16		2027		$   12,730,909				Industrial

						Phase 17		2028		$   13,367,454				Industrial

						Phase 18		2029		$   14,035,827				Industrial

						Phase 19		2030		$   14,737,618				Industrial

						Phase 20		2031		$   7,500,000				Industrial

						Phase 21		2032		$   8,625,000				Industrial

		Totals								$   395,768,629

		Assumptions		Captured Value						$   395,768,629

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   38,616,817

				Estimated TIF Life						20				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		65,228,241				65,228,241						- 0		0.510000						- 0		0.261250								2011				2011

		2012		65,228,241		20,000,000		85,228,241		20,000,000				20,000,000		0.510000						20,000,000		0.261250								2012				2012

		2013		85,228,241		21,000,000		106,228,241		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.261250		50,944				150,394		2013				2013		150,394		150,394

		2014		106,228,241		23,100,000		129,328,241		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.261250		104,435				308,307		2014				2014		308,307		458,701

		2015		129,328,241		25,410,000		154,738,241		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.261250		163,275				482,012		2015				2015		482,012		940,713

		2016		154,738,241		27,951,000		182,689,241		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.261250		227,999				673,087		2016				2016		673,087		1,613,800

		2017		182,689,241		30,746,100		213,435,341		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.261250		299,195				883,270		2017				2017		883,270		2,497,070

		2018		213,435,341		33,820,710		247,256,051		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.261250		377,511				1,114,471		2018				2018		1,114,471		3,611,541

		2019		247,256,051		37,202,781		284,458,832		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.261250		463,659				1,368,792		2019				2019		1,368,792		4,980,333

		2020		284,458,832		40,923,059		325,381,891		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.261250		558,421				1,648,546		2020				2020		1,648,546		6,628,879

		2021		325,381,891		9,500,000		334,881,891		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.261250		662,660				1,956,274		2021				2021		1,956,274		8,585,153

		2022		334,881,891		9,975,000		344,856,891		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.261250		686,858				2,027,711		2022				2022		2,027,711		10,612,864

		2023		344,856,891		10,473,750		355,330,641		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.261250		712,267				2,102,720		2023				2023		2,102,720		12,715,584

		2024		355,330,641		10,997,438		366,328,079		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.261250		738,945				2,181,479		2024				2024		2,181,479		14,897,064

		2025		366,328,079		11,547,309		377,875,388		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.261250		766,958				2,264,177		2025				2025		2,264,177		17,161,240

		2026		377,875,388		12,124,675		390,000,063		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.261250		796,371				2,351,009		2026				2026		2,351,009		19,512,249

		2027		390,000,063		12,730,909		402,730,971		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.261250		827,255				2,442,183		2027				2027		2,442,183		21,954,432

		2028		402,730,971		13,367,454		416,098,425		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.261250		859,683				2,537,915		2028				2028		2,537,915		24,492,347

		2029		416,098,425		14,035,827		430,134,252		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.261250		893,732				2,638,434		2029				2029		2,638,434		27,130,781

		2030		430,134,252		14,737,618		444,871,870		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.261250		929,484				2,743,979		2030				2030		2,743,979		29,874,760

		2031		444,871,870		7,500,000		452,371,870		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.261250		967,024				2,854,801		2031				2031		2,854,801		32,729,562

		2032		452,371,870		8,625,000		460,996,870		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.261250		986,127				2,911,199		2032				2032		2,911,199		35,640,761

																		1,967,960						0.261250		1,008,097				2,976,056		2033				2033		2,976,056		38,616,817

						$   395,768,629												$   25,535,918								$   13,080,899

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				50%				38,616,817

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   38,616,817								$   38,616,817





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		66.13%		$   25,535,918

		Hidalgo County		0.5225000		50%		0.2612500		33.87%		$   13,080,899

		TOTAL		1.2025000				0.7712500		100.00%		$   38,616,817

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Total

		2012		20,000,000																																										20,000,000

		2013				21,000,000																																								21,000,000

		2014						23,100,000																																						23,100,000

		2015								25,410,000																																				25,410,000

		2016										27,951,000																																		27,951,000

		2017												30,746,100																																30,746,100

		2018														33,820,710																														33,820,710

		2019																37,202,781																												37,202,781

		2020																		40,923,059																										40,923,059

		2021																				9,500,000																								9,500,000

		2022																						9,975,000																						9,975,000

		2023																								10,473,750																				10,473,750

		2024																										10,997,438																		10,997,438

		2025																												11,547,309																11,547,309

		2026																														12,124,675														12,124,675

		2027																																12,730,909												12,730,909

		2028																																		13,367,454										13,367,454

		2029																																				14,035,827								14,035,827

		2030																																						14,737,618						14,737,618

		2031																																								7,500,000				7,500,000

		2032																																										8,625,000		8,625,000

		2033																																												0

		2034																																												0

		2035																																												0

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		395,768,629





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   38,616,817

		Total TIF Proceed Funds						$   38,616,817

		Total Sources of Funds						$   38,616,817

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.56 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.00 Miles		$19,038,000

				Water Distribution Trunk

				Lines		6.24 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (45,842,183)





Page5

		






_1390653413.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		February 21, 2012

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$65,228,241

		Project:

						Phase 1		2012		$   20,000,000				Industrial

						Phase 2		2013		$   21,000,000				Industrial

						Phase 3		2014		$   23,100,000				Industrial

						Phase 4		2015		$   25,410,000				Industrial

						Phase 5		2016		$   27,951,000				Industrial

						Phase 6		2017		$   30,746,100				Industrial

						Phase 7		2018		$   33,820,710				Industrial

						Phase 8		2019		$   37,202,781				Industrial

						Phase 9		2020		$   40,923,059				Industrial

						Phase 10		2021		$   9,500,000				Industrial

						Phase 11		2022		$   9,975,000				Industrial

						Phase 12		2023		$   10,473,750				Industrial

						Phase 13		2024		$   10,997,438				Industrial

						Phase 14		2025		$   11,547,309				Industrial

						Phase 15		2026		$   12,124,675				Industrial

						Phase 16		2027		$   12,730,909				Industrial

						Phase 17		2028		$   13,367,454				Industrial

						Phase 18		2029		$   14,035,827				Industrial

						Phase 19		2030		$   14,737,618				Industrial

						Phase 20		2031		$   7,500,000				Industrial

						Phase 21		2032		$   8,625,000				Industrial

		Totals								$   395,768,629

		Assumptions		Captured Value						$   395,768,629

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   38,616,817

				Estimated TIF Life						20				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		65,228,241				65,228,241						- 0		0.510000						- 0		0.261250								2011				2011

		2012		65,228,241		20,000,000		85,228,241		20,000,000				20,000,000		0.510000						20,000,000		0.261250								2012				2012

		2013		85,228,241		21,000,000		106,228,241		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.261250		50,944				150,394		2013				2013		150,394		150,394

		2014		106,228,241		23,100,000		129,328,241		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.261250		104,435				308,307		2014				2014		308,307		458,701

		2015		129,328,241		25,410,000		154,738,241		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.261250		163,275				482,012		2015				2015		482,012		940,713

		2016		154,738,241		27,951,000		182,689,241		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.261250		227,999				673,087		2016				2016		673,087		1,613,800

		2017		182,689,241		30,746,100		213,435,341		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.261250		299,195				883,270		2017				2017		883,270		2,497,070

		2018		213,435,341		33,820,710		247,256,051		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.261250		377,511				1,114,471		2018				2018		1,114,471		3,611,541

		2019		247,256,051		37,202,781		284,458,832		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.261250		463,659				1,368,792		2019				2019		1,368,792		4,980,333

		2020		284,458,832		40,923,059		325,381,891		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.261250		558,421				1,648,546		2020				2020		1,648,546		6,628,879

		2021		325,381,891		9,500,000		334,881,891		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.261250		662,660				1,956,274		2021				2021		1,956,274		8,585,153

		2022		334,881,891		9,975,000		344,856,891		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.261250		686,858				2,027,711		2022				2022		2,027,711		10,612,864

		2023		344,856,891		10,473,750		355,330,641		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.261250		712,267				2,102,720		2023				2023		2,102,720		12,715,584

		2024		355,330,641		10,997,438		366,328,079		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.261250		738,945				2,181,479		2024				2024		2,181,479		14,897,064

		2025		366,328,079		11,547,309		377,875,388		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.261250		766,958				2,264,177		2025				2025		2,264,177		17,161,240

		2026		377,875,388		12,124,675		390,000,063		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.261250		796,371				2,351,009		2026				2026		2,351,009		19,512,249

		2027		390,000,063		12,730,909		402,730,971		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.261250		827,255				2,442,183		2027				2027		2,442,183		21,954,432

		2028		402,730,971		13,367,454		416,098,425		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.261250		859,683				2,537,915		2028				2028		2,537,915		24,492,347

		2029		416,098,425		14,035,827		430,134,252		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.261250		893,732				2,638,434		2029				2029		2,638,434		27,130,781

		2030		430,134,252		14,737,618		444,871,870		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.261250		929,484				2,743,979		2030				2030		2,743,979		29,874,760

		2031		444,871,870		7,500,000		452,371,870		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.261250		967,024				2,854,801		2031				2031		2,854,801		32,729,562

		2032		452,371,870		8,625,000		460,996,870		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.261250		986,127				2,911,199		2032				2032		2,911,199		35,640,761

																		1,967,960						0.261250		1,008,097				2,976,056		2033				2033		2,976,056		38,616,817

						$   395,768,629												$   25,535,918								$   13,080,899

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				50%				38,616,817

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   38,616,817								$   38,616,817





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		66.13%		$   25,535,918

		Hidalgo County		0.5225000		50%		0.2612500		33.87%		$   13,080,899

		TOTAL		1.2025000				0.7712500		100.00%		$   38,616,817

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Total

		2012		20,000,000																																										20,000,000

		2013				21,000,000																																								21,000,000

		2014						23,100,000																																						23,100,000

		2015								25,410,000																																				25,410,000

		2016										27,951,000																																		27,951,000

		2017												30,746,100																																30,746,100

		2018														33,820,710																														33,820,710

		2019																37,202,781																												37,202,781

		2020																		40,923,059																										40,923,059

		2021																				9,500,000																								9,500,000

		2022																						9,975,000																						9,975,000

		2023																								10,473,750																				10,473,750

		2024																										10,997,438																		10,997,438

		2025																												11,547,309																11,547,309

		2026																														12,124,675														12,124,675

		2027																																12,730,909												12,730,909

		2028																																		13,367,454										13,367,454

		2029																																				14,035,827								14,035,827

		2030																																						14,737,618						14,737,618

		2031																																								7,500,000				7,500,000

		2032																																										8,625,000		8,625,000

		2033																																												0

		2034																																												0

		2035																																												0

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		395,768,629





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   38,616,817

		Total TIF Proceed Funds						$   38,616,817

		Total Sources of Funds						$   38,616,817

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.56 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.00 Miles		$19,038,000

				Water Distribution Trunk

				Lines		6.24 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (45,842,183)





Page5

		






_1390653232.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		February 21, 2012

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$65,228,241

		Project:

						Phase 1		2012		$   20,000,000				Industrial

						Phase 2		2013		$   21,000,000				Industrial

						Phase 3		2014		$   23,100,000				Industrial

						Phase 4		2015		$   25,410,000				Industrial

						Phase 5		2016		$   27,951,000				Industrial

						Phase 6		2017		$   30,746,100				Industrial

						Phase 7		2018		$   33,820,710				Industrial

						Phase 8		2019		$   37,202,781				Industrial

						Phase 9		2020		$   40,923,059				Industrial

						Phase 10		2021		$   9,500,000				Industrial

						Phase 11		2022		$   9,975,000				Industrial

						Phase 12		2023		$   10,473,750				Industrial

						Phase 13		2024		$   10,997,438				Industrial

						Phase 14		2025		$   11,547,309				Industrial

						Phase 15		2026		$   12,124,675				Industrial

						Phase 16		2027		$   12,730,909				Industrial

						Phase 17		2028		$   13,367,454				Industrial

						Phase 18		2029		$   14,035,827				Industrial

						Phase 19		2030		$   14,737,618				Industrial

						Phase 20		2031		$   7,500,000				Industrial

						Phase 21		2032		$   8,625,000				Industrial

		Totals								$   395,768,629

		Assumptions		Captured Value						$   395,768,629

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   38,616,817

				Estimated TIF Life						20				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		65,228,241				65,228,241						- 0		0.510000						- 0		0.261250								2011				2011

		2012		65,228,241		20,000,000		85,228,241		20,000,000				20,000,000		0.510000						20,000,000		0.261250								2012				2012

		2013		85,228,241		21,000,000		106,228,241		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.261250		50,944				150,394		2013				2013		150,394		150,394

		2014		106,228,241		23,100,000		129,328,241		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.261250		104,435				308,307		2014				2014		308,307		458,701

		2015		129,328,241		25,410,000		154,738,241		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.261250		163,275				482,012		2015				2015		482,012		940,713

		2016		154,738,241		27,951,000		182,689,241		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.261250		227,999				673,087		2016				2016		673,087		1,613,800

		2017		182,689,241		30,746,100		213,435,341		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.261250		299,195				883,270		2017				2017		883,270		2,497,070

		2018		213,435,341		33,820,710		247,256,051		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.261250		377,511				1,114,471		2018				2018		1,114,471		3,611,541

		2019		247,256,051		37,202,781		284,458,832		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.261250		463,659				1,368,792		2019				2019		1,368,792		4,980,333

		2020		284,458,832		40,923,059		325,381,891		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.261250		558,421				1,648,546		2020				2020		1,648,546		6,628,879

		2021		325,381,891		9,500,000		334,881,891		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.261250		662,660				1,956,274		2021				2021		1,956,274		8,585,153

		2022		334,881,891		9,975,000		344,856,891		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.261250		686,858				2,027,711		2022				2022		2,027,711		10,612,864

		2023		344,856,891		10,473,750		355,330,641		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.261250		712,267				2,102,720		2023				2023		2,102,720		12,715,584

		2024		355,330,641		10,997,438		366,328,079		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.261250		738,945				2,181,479		2024				2024		2,181,479		14,897,064

		2025		366,328,079		11,547,309		377,875,388		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.261250		766,958				2,264,177		2025				2025		2,264,177		17,161,240

		2026		377,875,388		12,124,675		390,000,063		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.261250		796,371				2,351,009		2026				2026		2,351,009		19,512,249

		2027		390,000,063		12,730,909		402,730,971		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.261250		827,255				2,442,183		2027				2027		2,442,183		21,954,432

		2028		402,730,971		13,367,454		416,098,425		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.261250		859,683				2,537,915		2028				2028		2,537,915		24,492,347

		2029		416,098,425		14,035,827		430,134,252		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.261250		893,732				2,638,434		2029				2029		2,638,434		27,130,781

		2030		430,134,252		14,737,618		444,871,870		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.261250		929,484				2,743,979		2030				2030		2,743,979		29,874,760

		2031		444,871,870		7,500,000		452,371,870		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.261250		967,024				2,854,801		2031				2031		2,854,801		32,729,562

		2032		452,371,870		8,625,000		460,996,870		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.261250		986,127				2,911,199		2032				2032		2,911,199		35,640,761

																		1,967,960						0.261250		1,008,097				2,976,056		2033				2033		2,976,056		38,616,817

						$   395,768,629												$   25,535,918								$   13,080,899

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				50%				38,616,817

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   38,616,817								$   38,616,817





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		66.13%		$   25,535,918

		Hidalgo County		0.5225000		50%		0.2612500		33.87%		$   13,080,899

		TOTAL		1.2025000				0.7712500		100.00%		$   38,616,817

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Total

		2012		20,000,000																																										20,000,000

		2013				21,000,000																																								21,000,000

		2014						23,100,000																																						23,100,000

		2015								25,410,000																																				25,410,000

		2016										27,951,000																																		27,951,000

		2017												30,746,100																																30,746,100

		2018														33,820,710																														33,820,710

		2019																37,202,781																												37,202,781

		2020																		40,923,059																										40,923,059

		2021																				9,500,000																								9,500,000

		2022																						9,975,000																						9,975,000

		2023																								10,473,750																				10,473,750

		2024																										10,997,438																		10,997,438

		2025																												11,547,309																11,547,309

		2026																														12,124,675														12,124,675

		2027																																12,730,909												12,730,909

		2028																																		13,367,454										13,367,454

		2029																																				14,035,827								14,035,827

		2030																																						14,737,618						14,737,618

		2031																																								7,500,000				7,500,000

		2032																																										8,625,000		8,625,000

		2033																																												0

		2034																																												0

		2035																																												0

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		395,768,629





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   38,616,817

		Total TIF Proceed Funds						$   38,616,817

		Total Sources of Funds						$   38,616,817

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.56 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.00 Miles		$19,038,000

				Water Distribution Trunk

				Lines		6.24 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (45,842,183)





Page5

		






_1390652650.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/5//2011

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$65,228,241

		Project:

						Phase 1		2012		$   20,000,000				Industrial

						Phase 2		2013		$   21,000,000				Industrial

						Phase 3		2014		$   23,100,000				Industrial

						Phase 4		2015		$   25,410,000				Industrial

						Phase 5		2016		$   27,951,000				Industrial

						Phase 6		2017		$   30,746,100				Industrial

						Phase 7		2018		$   33,820,710				Industrial

						Phase 8		2019		$   37,202,781				Industrial

						Phase 9		2020		$   40,923,059				Industrial

						Phase 10		2021		$   9,500,000				Industrial

						Phase 11		2022		$   9,975,000				Industrial

						Phase 12		2023		$   10,473,750				Industrial

						Phase 13		2024		$   10,997,438				Industrial

						Phase 14		2025		$   11,547,309				Industrial

						Phase 15		2026		$   12,124,675				Industrial

						Phase 16		2027		$   12,730,909				Industrial

						Phase 17		2028		$   13,367,454				Industrial

						Phase 18		2029		$   14,035,827				Industrial

						Phase 19		2030		$   14,737,618				Industrial

						Phase 20		2031		$   7,500,000				Industrial

						Phase 21		2032		$   8,625,000				Industrial

		Totals								$   395,768,629

		Assumptions		Captured Value						$   395,768,629

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   38,616,817

				Estimated TIF Life						20				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		65,228,241				65,228,241						- 0		0.510000						- 0		0.261250								2011				2011

		2012		65,228,241		20,000,000		85,228,241		20,000,000				20,000,000		0.510000						20,000,000		0.261250								2012				2012

		2013		85,228,241		21,000,000		106,228,241		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.261250		50,944				150,394		2013				2013		150,394		150,394

		2014		106,228,241		23,100,000		129,328,241		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.261250		104,435				308,307		2014				2014		308,307		458,701

		2015		129,328,241		25,410,000		154,738,241		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.261250		163,275				482,012		2015				2015		482,012		940,713

		2016		154,738,241		27,951,000		182,689,241		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.261250		227,999				673,087		2016				2016		673,087		1,613,800

		2017		182,689,241		30,746,100		213,435,341		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.261250		299,195				883,270		2017				2017		883,270		2,497,070

		2018		213,435,341		33,820,710		247,256,051		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.261250		377,511				1,114,471		2018				2018		1,114,471		3,611,541

		2019		247,256,051		37,202,781		284,458,832		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.261250		463,659				1,368,792		2019				2019		1,368,792		4,980,333

		2020		284,458,832		40,923,059		325,381,891		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.261250		558,421				1,648,546		2020				2020		1,648,546		6,628,879

		2021		325,381,891		9,500,000		334,881,891		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.261250		662,660				1,956,274		2021				2021		1,956,274		8,585,153

		2022		334,881,891		9,975,000		344,856,891		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.261250		686,858				2,027,711		2022				2022		2,027,711		10,612,864

		2023		344,856,891		10,473,750		355,330,641		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.261250		712,267				2,102,720		2023				2023		2,102,720		12,715,584

		2024		355,330,641		10,997,438		366,328,079		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.261250		738,945				2,181,479		2024				2024		2,181,479		14,897,064

		2025		366,328,079		11,547,309		377,875,388		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.261250		766,958				2,264,177		2025				2025		2,264,177		17,161,240

		2026		377,875,388		12,124,675		390,000,063		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.261250		796,371				2,351,009		2026				2026		2,351,009		19,512,249

		2027		390,000,063		12,730,909		402,730,971		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.261250		827,255				2,442,183		2027				2027		2,442,183		21,954,432

		2028		402,730,971		13,367,454		416,098,425		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.261250		859,683				2,537,915		2028				2028		2,537,915		24,492,347

		2029		416,098,425		14,035,827		430,134,252		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.261250		893,732				2,638,434		2029				2029		2,638,434		27,130,781

		2030		430,134,252		14,737,618		444,871,870		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.261250		929,484				2,743,979		2030				2030		2,743,979		29,874,760

		2031		444,871,870		7,500,000		452,371,870		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.261250		967,024				2,854,801		2031				2031		2,854,801		32,729,562

		2032		452,371,870		8,625,000		460,996,870		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.261250		986,127				2,911,199		2032				2032		2,911,199		35,640,761

																		1,967,960						0.261250		1,008,097				2,976,056		2033				2033		2,976,056		38,616,817

						$   395,768,629												$   25,535,918								$   13,080,899

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				50%				38,616,817

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   38,616,817								$   38,616,817





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		66.13%		$   25,535,918

		Hidalgo County		0.5225000		50%		0.2612500		33.87%		$   13,080,899

		TOTAL		1.2025000				0.7712500		100.00%		$   38,616,817

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Total

		2012		20,000,000																																										20,000,000

		2013				21,000,000																																								21,000,000

		2014						23,100,000																																						23,100,000

		2015								25,410,000																																				25,410,000

		2016										27,951,000																																		27,951,000

		2017												30,746,100																																30,746,100

		2018														33,820,710																														33,820,710

		2019																37,202,781																												37,202,781

		2020																		40,923,059																										40,923,059

		2021																				9,500,000																								9,500,000

		2022																						9,975,000																						9,975,000

		2023																								10,473,750																				10,473,750

		2024																										10,997,438																		10,997,438

		2025																												11,547,309																11,547,309

		2026																														12,124,675														12,124,675

		2027																																12,730,909												12,730,909

		2028																																		13,367,454										13,367,454

		2029																																				14,035,827								14,035,827

		2030																																						14,737,618						14,737,618

		2031																																								7,500,000				7,500,000

		2032																																										8,625,000		8,625,000

		2033																																												0

		2034																																												0

		2035																																												0

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		395,768,629





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   38,616,817

		Total TIF Proceed Funds						$   38,616,817

		Total Sources of Funds						$   38,616,817

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.56 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.00 Miles		$19,038,000

				Water Distribution Trunk

				Lines		6.24 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (45,842,183)





Page5

		






_1380973039.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		October 25, 2011

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$16,000,000

		Project:

						Phase 1		2012		$   20,000,000				Commercial

						Phase 2		2013		$   21,000,000				Commercial

						Phase 3		2014		$   23,100,000				Commercial

						Phase 4		2015		$   25,410,000				Commercial

						Phase 5		2016		$   27,951,000				Commercial

						Phase 6		2017		$   30,746,100				Commercial

						Phase 7		2018		$   33,820,710				Commercial

						Phase 8		2019		$   37,202,781				Commercial

						Phase 9		2020		$   40,923,059				Commercial

						Phase 10		2021		$   9,500,000				Commercial

						Phase 11		2022		$   9,975,000				Commercial

						Phase 12		2023		$   10,473,750				Commercial

						Phase 13		2024		$   10,997,438				Commercial

						Phase 14		2025		$   11,547,309				Commercial

						Phase 15		2026		$   12,124,675				Commercial

						Phase 16		2027		$   12,730,909				Commercial

						Phase 17		2028		$   13,367,454				Commercial

						Phase 18		2029		$   14,035,827				Commercial

						Phase 19		2030		$   14,737,618				Commercial

						Phase 20		2031		$   7,500,000				Commercial

						Phase 21		2032		$   8,625,000				Commercial

						Phase 22		2033		$   9,918,750				Commercial

						Phase 23		2034		$   11,406,563				Commercial

						Phase 24		2035		$   13,117,547				Commercial

		Totals								$   430,211,489

		Assumptions		Captured Value						$   430,211,489

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   56,044,382

				Estimated TIF Life						25				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		16,000,000				16,000,000						- 0		0.510000						- 0		0.389775								2011				2011

		2012		16,000,000		20,000,000		36,000,000		20,000,000				20,000,000		0.510000						20,000,000		0.389775								2012				2012

		2013		36,000,000		21,000,000		57,000,000		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.389775		76,006				175,456		2013				2013		175,456		175,456

		2014		57,000,000		23,100,000		80,100,000		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.389775		155,813				359,685		2014				2014		359,685		535,141

		2015		80,100,000		25,410,000		105,510,000		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.389775		243,600				562,337		2015				2015		562,337		1,097,478

		2016		105,510,000		27,951,000		133,461,000		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.389775		340,165				785,254		2016				2016		785,254		1,882,732

		2017		133,461,000		30,746,100		164,207,100		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.389775		446,388				1,030,463		2017				2017		1,030,463		2,913,195

		2018		164,207,100		33,820,710		198,027,810		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.389775		563,232				1,300,192		2018				2018		1,300,192		4,213,387

		2019		198,027,810		37,202,781		235,230,591		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.389775		691,761				1,596,895		2019				2019		1,596,895		5,810,281

		2020		235,230,591		40,923,059		276,153,650		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.389775		833,143				1,923,267		2020				2020		1,923,267		7,733,549

		2021		276,153,650		9,500,000		285,653,650		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.389775		988,664				2,282,278		2021				2021		2,282,278		10,015,826

		2022		285,653,650		9,975,000		295,628,650		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.389775		1,024,766				2,365,619		2022				2022		2,365,619		12,381,446

		2023		295,628,650		10,473,750		306,102,400		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.389775		1,062,675				2,453,128		2023				2023		2,453,128		14,834,574

		2024		306,102,400		10,997,438		317,099,838		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.389775		1,102,478				2,545,012		2024				2024		2,545,012		17,379,586

		2025		317,099,838		11,547,309		328,647,147		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.389775		1,144,272				2,641,491		2025				2025		2,641,491		20,021,076

		2026		328,647,147		12,124,675		340,771,822		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.389775		1,188,155				2,742,793		2026				2026		2,742,793		22,763,869

		2027		340,771,822		12,730,909		353,502,730		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.389775		1,234,232				2,849,160		2027				2027		2,849,160		25,613,029

		2028		353,502,730		13,367,454		366,870,184		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.389775		1,282,614				2,960,846		2028				2028		2,960,846		28,573,876

		2029		366,870,184		14,035,827		380,906,011		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.389775		1,333,414				3,078,116		2029				2029		3,078,116		31,651,992

		2030		380,906,011		14,737,618		395,643,629		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.389775		1,386,755				3,201,250		2030				2030		3,201,250		34,853,241

		2031		395,643,629		7,500,000		403,143,629		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.389775		1,442,762				3,330,540		2031				2031		3,330,540		38,183,781

		2032		403,143,629		8,625,000		411,768,629		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.389775		1,471,264				3,396,336		2032				2032		3,396,336		41,580,117

		2033		411,768,629		9,918,750		421,687,379		405,687,379				405,687,379		0.510000		1,967,960				405,687,379		0.389775		1,504,042				3,472,002		2033				2033		3,472,002		45,052,119

		2034		421,687,379		11,406,563		433,093,942		417,093,942				417,093,942		0.510000		2,017,280				417,093,942		0.389775		1,541,736				3,559,017		2034				2034		3,559,017		48,611,136

		2035		433,093,942		13,117,547		446,211,489		430,211,489				430,211,489		0.510000		2,074,000				430,211,489		0.389775		1,585,085				3,659,084		2035				2035		3,659,084		52,270,220

		2036																2,139,227								1,634,935				3,774,162								3,774,162		56,044,382

						$   430,211,489												$   31,766,425								$   24,277,957

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				75%				56,044,382

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   56,044,382								$   56,044,382





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		56.68%		$   31,766,425

		Hidalgo County		0.5197000		75%		0.3897750		43.32%		$   24,277,957

		TOTAL		1.1997000				0.8997750		100.00%		$   56,044,382

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Phase 22		Phase 23		Phase 24		Total

		2012		20,000,000																																																20,000,000

		2013				21,000,000																																														21,000,000

		2014						23,100,000																																												23,100,000

		2015								25,410,000																																										25,410,000

		2016										27,951,000																																								27,951,000

		2017												30,746,100																																						30,746,100

		2018														33,820,710																																				33,820,710

		2019																37,202,781																																		37,202,781

		2020																		40,923,059																																40,923,059

		2021																				9,500,000																														9,500,000

		2022																						9,975,000																												9,975,000

		2023																								10,473,750																										10,473,750

		2024																										10,997,438																								10,997,438

		2025																												11,547,309																						11,547,309

		2026																														12,124,675																				12,124,675

		2027																																12,730,909																		12,730,909

		2028																																		13,367,454																13,367,454

		2029																																				14,035,827														14,035,827

		2030																																						14,737,618												14,737,618

		2031																																								7,500,000										7,500,000

		2032																																										8,625,000								8,625,000

		2033																																												9,918,750						9,918,750

		2034																																														11,406,563				11,406,563

		2035																																																13,117,547		13,117,547

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		9,918,750		11,406,563		13,117,547		430,211,489





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   56,044,382

		Total TIF Proceed Funds						$   56,044,382

		Total Sources of Funds						$   56,044,382

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.6 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.01 Miles		$19,038,000

				Water Distribution Trunk

				Lines		2.29 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (28,414,618)





Page5

		






_1381588262.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		11/5//2011

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$16,000,000

		Project:

						Phase 1		2012		$   20,000,000				Industrial

						Phase 2		2013		$   21,000,000				Industrial

						Phase 3		2014		$   23,100,000				Industrial

						Phase 4		2015		$   25,410,000				Industrial

						Phase 5		2016		$   27,951,000				Industrial

						Phase 6		2017		$   30,746,100				Industrial

						Phase 7		2018		$   33,820,710				Industrial

						Phase 8		2019		$   37,202,781				Industrial

						Phase 9		2020		$   40,923,059				Industrial

						Phase 10		2021		$   9,500,000				Industrial

						Phase 11		2022		$   9,975,000				Industrial

						Phase 12		2023		$   10,473,750				Industrial

						Phase 13		2024		$   10,997,438				Industrial

						Phase 14		2025		$   11,547,309				Industrial

						Phase 15		2026		$   12,124,675				Industrial

						Phase 16		2027		$   12,730,909				Industrial

						Phase 17		2028		$   13,367,454				Industrial

						Phase 18		2029		$   14,035,827				Industrial

						Phase 19		2030		$   14,737,618				Industrial

						Phase 20		2031		$   7,500,000				Industrial

						Phase 21		2032		$   8,625,000				Industrial

						Phase 22		2033		$   9,918,750				Industrial

						Phase 23		2034		$   11,406,563				Industrial

						Phase 24		2035		$   13,117,547				Industrial

		Totals								$   430,211,489

		Assumptions		Captured Value						$   430,211,489

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   47,951,730

				Estimated TIF Life						25				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		16,000,000				16,000,000						- 0		0.510000						- 0		0.259850								2011				2011

		2012		16,000,000		20,000,000		36,000,000		20,000,000				20,000,000		0.510000						20,000,000		0.259850								2012				2012

		2013		36,000,000		21,000,000		57,000,000		41,000,000				41,000,000		0.510000		99,450				41,000,000		0.259850		50,671				150,121		2013				2013		150,121		150,121

		2014		57,000,000		23,100,000		80,100,000		64,100,000				64,100,000		0.510000		203,873				64,100,000		0.259850		103,875				307,748		2014				2014		307,748		457,868

		2015		80,100,000		25,410,000		105,510,000		89,510,000				89,510,000		0.510000		318,737				89,510,000		0.259850		162,400				481,137		2015				2015		481,137		939,005

		2016		105,510,000		27,951,000		133,461,000		117,461,000				117,461,000		0.510000		445,088				117,461,000		0.259850		226,777				671,865		2016				2016		671,865		1,610,871

		2017		133,461,000		30,746,100		164,207,100		148,207,100				148,207,100		0.510000		584,075				148,207,100		0.259850		297,592				881,667		2017				2017		881,667		2,492,537

		2018		164,207,100		33,820,710		198,027,810		182,027,810				182,027,810		0.510000		736,960				182,027,810		0.259850		375,488				1,112,448		2018				2018		1,112,448		3,604,985

		2019		198,027,810		37,202,781		235,230,591		219,230,591				219,230,591		0.510000		905,133				219,230,591		0.259850		461,174				1,366,308		2019				2019		1,366,308		4,971,293

		2020		235,230,591		40,923,059		276,153,650		260,153,650				260,153,650		0.510000		1,090,124				260,153,650		0.259850		555,429				1,645,553		2020				2020		1,645,553		6,616,846

		2021		276,153,650		9,500,000		285,653,650		269,653,650				269,653,650		0.510000		1,293,614				269,653,650		0.259850		659,109				1,952,723		2021				2021		1,952,723		8,569,569

		2022		285,653,650		9,975,000		295,628,650		279,628,650				279,628,650		0.510000		1,340,853				279,628,650		0.259850		683,178				2,024,030		2022				2022		2,024,030		10,593,599

		2023		295,628,650		10,473,750		306,102,400		290,102,400				290,102,400		0.510000		1,390,453				290,102,400		0.259850		708,450				2,098,903		2023				2023		2,098,903		12,692,503

		2024		306,102,400		10,997,438		317,099,838		301,099,838				301,099,838		0.510000		1,442,534				301,099,838		0.259850		734,985				2,177,519		2024				2024		2,177,519		14,870,022

		2025		317,099,838		11,547,309		328,647,147		312,647,147				312,647,147		0.510000		1,497,219				312,647,147		0.259850		762,848				2,260,067		2025				2025		2,260,067		17,130,089

		2026		328,647,147		12,124,675		340,771,822		324,771,822				324,771,822		0.510000		1,554,638				324,771,822		0.259850		792,103				2,346,741		2026				2026		2,346,741		19,476,830

		2027		340,771,822		12,730,909		353,502,730		337,502,730				337,502,730		0.510000		1,614,928				337,502,730		0.259850		822,822				2,437,749		2027				2027		2,437,749		21,914,579

		2028		353,502,730		13,367,454		366,870,184		350,870,184				350,870,184		0.510000		1,678,232				350,870,184		0.259850		855,076				2,533,308		2028				2028		2,533,308		24,447,888

		2029		366,870,184		14,035,827		380,906,011		364,906,011				364,906,011		0.510000		1,744,702				364,906,011		0.259850		888,943				2,633,645		2029				2029		2,633,645		27,081,532

		2030		380,906,011		14,737,618		395,643,629		379,643,629				379,643,629		0.510000		1,814,495				379,643,629		0.259850		924,503				2,738,998		2030				2030		2,738,998		29,820,531

		2031		395,643,629		7,500,000		403,143,629		387,143,629				387,143,629		0.510000		1,887,778				387,143,629		0.259850		961,841				2,849,619		2031				2031		2,849,619		32,670,150

		2032		403,143,629		8,625,000		411,768,629		395,768,629				395,768,629		0.510000		1,925,072				395,768,629		0.259850		980,843				2,905,915		2032				2032		2,905,915		35,576,065

		2033		411,768,629		9,918,750		421,687,379		405,687,379				405,687,379		0.510000		1,967,960				405,687,379		0.259850		1,002,695				2,970,654		2033				2033		2,970,654		38,546,719

		2034		421,687,379		11,406,563		433,093,942		417,093,942				417,093,942		0.510000		2,017,280				417,093,942		0.259850		1,027,824				3,045,105		2034				2034		3,045,105		41,591,823

		2035		433,093,942		13,117,547		446,211,489		430,211,489				430,211,489		0.510000		2,074,000				430,211,489		0.259850		1,056,723				3,130,723		2035				2035		3,130,723		44,722,546

		2036																2,139,227								1,089,957				3,229,184								3,229,184		47,951,730

						$   430,211,489												$   31,766,425								$   16,185,305

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				50%				47,951,730

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   47,951,730								$   47,951,730





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		66.25%		$   31,766,425

		Hidalgo County		0.5197000		50%		0.2598500		33.75%		$   16,185,305

		TOTAL		1.1997000				0.7698500		100.00%		$   47,951,730

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Phase 22		Phase 23		Phase 24		Total

		2012		20,000,000																																																20,000,000

		2013				21,000,000																																														21,000,000

		2014						23,100,000																																												23,100,000

		2015								25,410,000																																										25,410,000

		2016										27,951,000																																								27,951,000

		2017												30,746,100																																						30,746,100

		2018														33,820,710																																				33,820,710

		2019																37,202,781																																		37,202,781

		2020																		40,923,059																																40,923,059

		2021																				9,500,000																														9,500,000

		2022																						9,975,000																												9,975,000

		2023																								10,473,750																										10,473,750

		2024																										10,997,438																								10,997,438

		2025																												11,547,309																						11,547,309

		2026																														12,124,675																				12,124,675

		2027																																12,730,909																		12,730,909

		2028																																		13,367,454																13,367,454

		2029																																				14,035,827														14,035,827

		2030																																						14,737,618												14,737,618

		2031																																								7,500,000										7,500,000

		2032																																										8,625,000								8,625,000

		2033																																												9,918,750						9,918,750

		2034																																														11,406,563				11,406,563

		2035																																																13,117,547		13,117,547

		Total		20,000,000		21,000,000		23,100,000		25,410,000		27,951,000		30,746,100		33,820,710		37,202,781		40,923,059		9,500,000		9,975,000		10,473,750		10,997,438		11,547,309		12,124,675		12,730,909		13,367,454		14,035,827		14,737,618		7,500,000		8,625,000		9,918,750		11,406,563		13,117,547		430,211,489





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   47,951,730

		Total TIF Proceed Funds						$   47,951,730

		Total Sources of Funds						$   47,951,730

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.6 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.01 Miles		$19,038,000

				Water Distribution Trunk

				Lines		2.29 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (36,507,270)





Page5

		






_1380881754.xls
Summary

		City of Pharr

		Project Review

		City of Pharr - TIF Reinvestment Zone # One

		Summary Fact Sheet

		October 23, 2011

		Plan of Finance

				Site Area						2137+/-				Acres

				Base Value (January 1, 2011 estimate)						$16,000,000

		Project:

						Phase 1		2012		$   20,000,000				Commercial

						Phase 2		2013		$   10,000,000				Commercial

						Phase 3		2014		$   11,000,000				Commercial

						Phase 4		2015		$   12,100,000				Commercial

						Phase 5		2016		$   13,310,000				Commercial

						Phase 6		2017		$   14,641,000				Commercial

						Phase 7		2018		$   16,105,100				Commercial

						Phase 8		2019		$   17,715,610				Commercial

						Phase 9		2020		$   19,487,171				Commercial

						Phase 10		2021		$   9,500,000				Commercial

						Phase 11		2022		$   9,975,000				Commercial

						Phase 12		2023		$   10,473,750				Commercial

						Phase 13		2024		$   10,997,438				Commercial

						Phase 14		2025		$   11,547,309				Commercial

						Phase 15		2026		$   12,124,675				Commercial

						Phase 16		2027		$   12,730,909				Commercial

						Phase 17		2028		$   13,367,454				Commercial

						Phase 18		2029		$   14,035,827				Commercial

						Phase 19		2030		$   14,737,618				Commercial

						Phase 20		2031		$   7,500,000				Commercial

						Phase 21		2032		$   8,625,000				Commercial

						Phase 22		2033		$   9,918,750				Commercial

						Phase 23		2034		$   11,406,563				Commercial

						Phase 24		2035		$   13,117,547				Commercial

		Totals								$   304,416,719

		Assumptions		Captured Value						$   12,730,909

				Growth Factor						0.00%

				Collection Rate						97.50%

				Estimated Total TIF Revenues						$   35,071,550

				Estimated TIF Life						25				Years





Revenue

		

		Pharr - TIF Reinvestment Zone																																		Pharr - TIF REINVESTMENT ZONE

		Projected Tax Increment Revenue

				Tax Increment Zone										City of Pharr								Hidalgo County

				Beginning		Annual		Projected		Projected																				Combined		Fiscal				Fiscal		TIF		Cumulative

		Tax		Assessed		Value of New		Year-End		Captured				Captured		Tax Rate		Tax				Captured		Tax Rate		Tax				TIF		Year				Year		Revenue		TIF

		Year		Value		Development		Assessed Value		Value				Taxable Value		Contribution		Increments				Taxable Value		Contribution		Increments				Collections		Ending				Ending				Revenues

		2011		16,000,000				16,000,000						- 0		0.510000						- 0		0.389775								2011				2011

		2012		16,000,000		20,000,000		36,000,000		20,000,000				20,000,000		0.510000						20,000,000		0.389775								2012				2012

		2013		36,000,000		10,000,000		46,000,000		30,000,000				30,000,000		0.510000		99,450				30,000,000		0.389775		76,006				175,456		2013				2013		175,456		175,456

		2014		46,000,000		11,000,000		57,000,000		41,000,000				41,000,000		0.510000		149,175				41,000,000		0.389775		114,009				263,184		2014				2014		263,184		438,640

		2015		57,000,000		12,100,000		69,100,000		53,100,000				53,100,000		0.510000		203,873				53,100,000		0.389775		155,813				359,685		2015				2015		359,685		798,325

		2016		69,100,000		13,310,000		82,410,000		66,410,000				66,410,000		0.510000		264,040				66,410,000		0.389775		201,796				465,836		2016				2016		465,836		1,264,161

		2017		82,410,000		14,641,000		97,051,000		81,051,000				81,051,000		0.510000		330,224				81,051,000		0.389775		252,378				582,602		2017				2017		582,602		1,846,763

		2018		97,051,000		16,105,100		113,156,100		97,156,100				97,156,100		0.510000		403,026				97,156,100		0.389775		308,019				711,045		2018				2018		711,045		2,557,808

		2019		113,156,100		17,715,610		130,871,710		114,871,710				114,871,710		0.510000		483,109				114,871,710		0.389775		369,223				852,332		2019				2019		852,332		3,410,140

		2020		130,871,710		19,487,171		150,358,881		134,358,881				134,358,881		0.510000		571,200				134,358,881		0.389775		436,548				1,007,747		2020				2020		1,007,747		4,417,887

		2021		150,358,881		9,500,000		159,858,881		143,858,881				143,858,881		0.510000		668,100				143,858,881		0.389775		510,605				1,178,704		2021				2021		1,178,704		5,596,591

		2022		159,858,881		9,975,000		169,833,881		153,833,881				153,833,881		0.510000		715,338				153,833,881		0.389775		546,708				1,262,046		2022				2022		1,262,046		6,858,638

		2023		169,833,881		10,473,750		180,307,631		164,307,631				164,307,631		0.510000		764,939				164,307,631		0.389775		584,616				1,349,555		2023				2023		1,349,555		8,208,192

		2024		180,307,631		10,997,438		191,305,069		175,305,069				175,305,069		0.510000		817,020				175,305,069		0.389775		624,419				1,441,439		2024				2024		1,441,439		9,649,631

		2025		191,305,069		11,547,309		202,852,378		186,852,378				186,852,378		0.510000		871,704				186,852,378		0.389775		666,213				1,537,917		2025				2025		1,537,917		11,187,549

		2026		202,852,378		12,124,675		214,977,053		198,977,053				198,977,053		0.510000		929,123				198,977,053		0.389775		710,096				1,639,220		2026				2026		1,639,220		12,826,769

		2027		214,977,053		12,730,909		227,707,961		211,707,961				211,707,961		0.510000		989,413				211,707,961		0.389775		756,174				1,745,587		2027				2027		1,745,587		14,572,356

		2028		227,707,961		13,367,454		241,075,415		225,075,415				225,075,415		0.510000		1,052,718				225,075,415		0.389775		804,555				1,857,273		2028				2028		1,857,273		16,429,629

		2029		241,075,415		14,035,827		255,111,242		239,111,242				239,111,242		0.510000		1,119,188				239,111,242		0.389775		855,356				1,974,543		2029				2029		1,974,543		18,404,172

		2030		255,111,242		14,737,618		269,848,860		253,848,860				253,848,860		0.510000		1,188,981				253,848,860		0.389775		908,696				2,097,677		2030				2030		2,097,677		20,501,848

		2031		269,848,860		7,500,000		277,348,860		261,348,860				261,348,860		0.510000		1,262,263				261,348,860		0.389775		964,703				2,226,967		2031				2031		2,226,967		22,728,815

		2032		277,348,860		8,625,000		285,973,860		269,973,860				269,973,860		0.510000		1,299,557				269,973,860		0.389775		993,206				2,292,763		2032				2032		2,292,763		25,021,578

		2033		285,973,860		9,918,750		295,892,610		279,892,610				279,892,610		0.510000		1,342,445				279,892,610		0.389775		1,025,983				2,368,428		2033				2033		2,368,428		27,390,006

		2034		295,892,610		11,406,563		307,299,173		291,299,173				291,299,173		0.510000		1,391,766				291,299,173		0.389775		1,063,678				2,455,444		2034				2034		2,455,444		29,845,450

		2035		307,299,173		13,117,547		320,416,719		304,416,719				304,416,719		0.510000		1,448,485				304,416,719		0.389775		1,107,026				2,555,511		2035				2035		2,555,511		32,400,961

		2036																1,513,712								1,156,877				2,670,589								2,670,589		35,071,550

						$   304,416,719												$   19,878,848								$   15,192,702

				Annual Growth Factors Years      2011-2012						0.00%				Participation Level				75%				Participation Level				75%				35,071,550

				Thereafter						0.00%				Tax Rate Growth Factor				0.00%				Tax Rate Growth Factor				0.00%

				Combined Compound Growth Rate										Tax Rate Collection Factor				97.50%				Tax Rate Collection Factor				97.50%				$   35,071,550								$   35,071,550





Misc

		City of Pharr- Tax Increment Reinvestment Zone

		Participation

				Tax		Level		Tax Rate Based		% of

		Entity		Rate		of Participation		on Participation		Project		TIF Revenues

		Pharr		0.6800000		75%		0.5100000		56.68%		$   19,878,848

		Hidalgo County		0.5197000		75%		0.3897750		43.32%		$   15,192,702

		TOTAL		1.1997000				0.8997750		100.00%		$   35,071,550

		City of Pharr  - Tax Icrement Reinvestment Zone

		Projected New Value of Tax Increment

		Year		Phase 1		Phase 2		Phase 3		Phase 4		Phase 5		Phase 6		Phase 7		Phase 8		Phase 9		Phase 10		Phase 11		Phase 12		Phase 13		Phase 14		Phase 15		Phase 16		Phase 17		Phase 18		Phase 19		Phase 20		Phase 21		Phase 22		Phase 23		Phase 24				Total

		2012		20,000,000																																																		20,000,000

		2013				10,000,000																																																10,000,000

		2014						11,000,000																																														11,000,000

		2015								12,100,000																																												12,100,000

		2016										13,310,000																																										13,310,000

		2017												14,641,000																																								14,641,000

		2018														16,105,100																																						16,105,100

		2019																17,715,610																																				17,715,610

		2020																		19,487,171																																		19,487,171

		2021																				9,500,000																																9,500,000

		2022																						9,975,000																														9,975,000

		2023																								10,473,750																												10,473,750

		2024																										10,997,438																										10,997,438

		2025																												11,547,309																								11,547,309

		2026																														12,124,675																						12,124,675

		2027																																12,730,909																				12,730,909

		2028																																		13,367,454																		13,367,454

		2029																																				14,035,827																14,035,827

		2030																																						14,737,618														14,737,618

		2031																																								7,500,000												7,500,000

		2032																																										8,625,000										8,625,000

		2033																																												9,918,750								9,918,750

		2034																																														11,406,563						11,406,563

		2035																																																13,117,547				13,117,547

		Total																																																				304,416,719.46





SourcesandUses

		City of Pharr  - TIF Reinvestment Zone

		Sources & Uses

		Sources of Funds

				TIF Revenues				$   35,071,550

		Total TIF Proceed Funds						$   35,071,550

		Total Sources of Funds						$   35,071,550

		Uses of Funds

				Begin Construction				2012

				Construction Complete				2035

				Storm Water Collection and

				Detention		3.6 Miles		$7,120,000

				Sanitary Sewer Trunk Lines

				and Lift Stations		5.01 Miles		$19,038,000

				Water Distribution Trunk

				Lines		2.29 Miles		$4,351,000

				Street, Water, Sewer and

				Drainage		21.66 Miles		$53,925,000

				Administrative Expense				$   25,000

				Total Costs				$   84,459,000

		Project Financing Surplus (Shortage)						$   (49,387,450)





Page5

		






