TIME TABLE

| ACTIVITY | DATE(S) |
| --- | --- |
| Contract Signing | March 25, 2014 |
| Demolition | April 4, 2014 |
| Construction Start | April 8, 2013 |
| Anticipated Draws | After 50% construction completion After 100% construction completion 30 days after construction completion |
| End Construction | July 7, 2014 |

BUDGET

|  | Total Cost |
| --- | --- |
| Pre-Development | $ 0.00 |
| Acquisition | $ 0.00 |
| Demolition | $ 3,000.00 |
| Construction | $44,450.00 |
| Other Costs: | $ 0.00 |
| TOTAL PROJECT COSTS | $ 44,450.00 |