TIME TABLE

| ACTIVITY | DATE(S) |
| --- | --- |
| Contract Signing | May 20, 2014 |
| Demolition | May 29, 2014 |
| Construction Start | May 30, 2014 |
| Anticipated Draws | After 50% construction completion After 100% construction completion 30 days after construction completion |
| End Construction | August 26, 2014 |

BUDGET

|  | Total Cost |
| --- | --- |
| Pre-Development | $ 0.00 |
| Acquisition | $ 0.00 |
| Demolition/Construction | $47,500.00 |
| Other Costs: | $ 0.00 |
| TOTAL PROJECT COSTS | $47,500.00 |