# FREQUENCY RECONFIGURATION AGREEMENT

THIS FREQUENCY RECONFIGURATION AGREEMENT (this “Agreement”) is made as of this ____ day of ________, 2014 (“Effective Date”), by and between the County of Hidalgo, located in the State of Texas (“Incumbent”), and Nextel of Texas, Inc. (“Sprint”), a wholly owned indirect subsidiary of Sprint Corporation, a Delaware corporation (each is referred to in this Agreement as a “Party” and collectively as the “Parties”).

RECITALS

- On August 6, 2004, the Federal Communications Commission (“FCC”) issued a report and order that modified its rules governing the 800 MHz band.  The purpose of the order was to reconfigure the 800 MHz band to minimize harmful interference to public safety radio communications systems in the band (“Reconfiguration”).

- On December 22, 2004, the FCC issued a Supplemental Order and Order on Reconsideration.  On April 1, 2013 the FCC issued a Fifth Report and Order adopting a reconfigured channel plan for the 800 MHz band along the U.S. - Mexico border. The August 6, 2004, December 22, 2004 and April 1, 2013 FCC orders, any binding actions issued by the Transition Administrator pursuant to its delegated authority under the orders ("Actions"), and any supplemental FCC orders in the Reconfiguration proceeding or subsequent Actions after the date of this Agreement, are collectively referred to as the "Order."

- Pursuant to the Order, Incumbent and Sprint are licensed on frequency allocations subject to Reconfiguration.

- Pursuant to the Order, Sprint will pay Incumbent an amount to effect a Reconfiguration of Incumbent’s affected frequency allocations (“Reconfiguration Cost”).  Incumbent will certify to the transition administrator appointed pursuant to the Order (the “Transition Administrator”) that the Reconfiguration Cost is the minimum amount necessary to provide comparable facilities.

FOR GOOD AND VALUABLE CONSIDERATION, THE RECEIPT OF WHICH IS HEREBY ACKNOWLEDGED, THE PARTIES AGREE AS FOLLOWS:

AGREEMENT

- Frequencies to be Reconfigured:  Incumbent is the licensee under the license(s) granted by the FCC identified in Schedule A (the “Incumbent Licenses”) for the operation of certain 800 MHz frequencies at the locations identified on Schedule A (the “Incumbent Frequencies”).  Sprint, including its subsidiaries or affiliates, is the licensee under license(s) granted by the FCC (the “Sprint Licenses”) for the operation of Specialized Mobile Radio (“SMR”) systems on the frequencies and at the locations identified in Schedule B (the “Replacement Frequencies”).  Pursuant to the Order, Incumbent must relinquish the Incumbent Frequencies and relocate its system to the Replacement Frequencies.

- Frequency Reconfiguration Process:

(a) On or before the Closing Date (as defined below) (i) Sprint or Incumbent will cause the modification of the Incumbent Licenses to add the Replacement Frequencies or Sprint will cause the creation of a new FCC license for Incumbent that includes the Replacement Frequencies; (ii) Incumbent will cause the assignment of the Incumbent Frequencies to Sprint or at Sprint’s election will cause the deletion of the Incumbent Frequencies from the Incumbent Licenses following Reconfiguration of Incumbent’s system; and (iii) Sprint will cause the modification and/or cancellation of the FCC licenses it holds for the operation of 800 MHz frequencies that are co-channels of the Replacement Frequencies, to the extent required to meet the technical short-spacing requirements of Section 90.621(b) of the FCC’s Rules, 47 C.F.R. § 90.621(b), as such rule may be amended from time to time by the FCC.

(b) The Parties agree that Sprint will make the FCC assignment filings for the Replacement Frequencies on a future date to be determined by the Parties through mutual agreement in accordance with Section 5. The Incumbent reserves the right to make its own FCC filings for the Replacement Frequencies on such mutually agreed date, rather than relying on Sprint to do so, by so notifying Sprint in accordance with the Notice provision of this Agreement..

- Reconfiguration Costs:

(a) Acknowledgement of Obligations.  Incumbent agrees that:

(i) the cost estimate set forth in Schedule C  (the “Cost Estimate”) and the equipment set forth on Schedule D, sets forth all of the work required to reconfigure Incumbent’s existing facilities to comparable facilities that will operate on the Replacement Frequencies;

(ii) after all of the work contemplated by the Cost Estimate has been performed and all Schedule D equipment provided in accordance with this Agreement, and Sprint has paid all amounts required by this Agreement, the Incumbent’s reconfigured system shall be deemed for all purposes of the Order to be “comparable” to Incumbent’s existing system prior to Reconfiguration, and Sprint shall be deemed to have satisfied its obligations under the Order to pay the cost of relocating Incumbent’s system from the Incumbent Frequencies to the Replacement Frequencies; and

(b) Payment Terms.  In order to facilitate the Incumbent’s transition to the Replacement Frequencies, Sprint will pay the costs incurred to reconfigure Incumbent’s system in an amount not to exceed the Cost Estimate.  Sprint will make payments in accordance with the payment terms identified on Schedule C for both payments made directly to Incumbent and payments made on behalf of Incumbent directly to each third party vendor identified on the Cost Estimate (“Vendor”).  In addition to any items on Schedule C, Motorola, Inc. (“Motorola”) will be providing Incumbent the equipment specifically identified on Schedule D as “Motorola Equipment” (the “Motorola Schedule D Equipment”).  Incumbent will enter into a purchase commitment with Motorola for the Motorola Schedule D Equipment and any Motorola items listed on Schedule C within 30 business days from the Effective Date.  Sprint and Motorola have entered into an agreement enabling Sprint to pay for the Motorola Equipment identified on Schedule D.  Sprint will make payments directly to Motorola on behalf of Incumbent for the Motorola Schedule D Equipment and will make payments to Motorola as a “Vendor”, as that term is used in this Agreement, for all Motorola costs identified on Schedule C.  In order for Sprint to make payments to Motorola for the Motorola Schedule D Equipment, Incumbent will fax to Sprint a bill of lading associated with each shipment of Motorola Schedule D Equipment signed by an authorized representative of Incumbent acknowledging receipt of the Motorola Schedule D Equipment in good working order.  Incumbent will be required to follow all Vendor related procedures identified in this Agreement for all Motorola Services and other Motorola costs identified on Schedule C.

(i) Within thirty (30) days of completion of Incumbent’s reconfiguration and prior to the Reconciliation Date (as defined below), Incumbent will submit to Sprint documentation   demonstrating the actual costs that Incumbent reasonably incurred or paid to other Vendors to reconfigure Incumbent’s system (“Actual Costs”).  The documentation of Actual Costs (“Documentation”) required by Sprint from Incumbent may include but is not limited to the following: (A) invoices for Actual Costs that are associated with a category of work as identified on Schedule C; (B) receipts substantiating the Actual Costs including receipts for any travel expenses incurred by Incumbent such as hotel invoices, airfare receipts, etc.; (C) for Actual Costs calculated on a time and materials basis, Incumbent’s individual employee work orders, time sheets or associated general ledger records specifying the name of the person or employee performing work for Incumbent, the date work was performed, the hours worked and a description of the activity performed; (D) for Actual Costs calculated on a per unit basis, inventory lists and certified statements of the numbers of tasks completed for reconfiguration; (E) the applicable Exhibit B internal labor certifications.  Upon receipt by Sprint of the Documentation for all Actual Costs and subject to Section 20(b), Sprint and Incumbent will reconcile the Actual Costs against the payments made by Sprint to Incumbent, Vendor(s) and Motorola (for Motorola Services and/or other Motorola costs identified on Schedule C) and the Parties will agree upon the amount of any additional payments (subject to Section 8) due to Incumbent or any refunds due to Sprint.  The effective date of agreement on reconciliation of Actual Costs, Motorola Replaced Equipment (as defined in Section 20) and Sprint Replaced Equipment (as defined in Section 21) and receipt by Sprint of the Reconciliation Statement signed by Incumbent is the “Reconciliation Date”.

(ii) Any additional payments due to Incumbent from Sprint will be disbursed to Incumbent within thirty (30) days of the Reconciliation Date, provided the additional payments do not result from Actual Costs that exceed the Cost Estimate (in which case the provisions of Section 3(b)(iii) of this Agreement will apply).  Any refunds due from the Incumbent to Sprint will be made within thirty (30) days of the Reconciliation Date.

(iii) In the event Incumbent’s Actual Costs exceed the Cost Estimate, Incumbent must submit a Change Notice pursuant to Section 8 of this Agreement describing the change in scope of work that resulted in Incumbent’s Actual Costs exceeding the Cost Estimate.  Approval of any Change Notice will not be automatic but will be processed in accordance with Section 8 of this Agreement.  Additional payments due to Incumbent, Vendor(s) or Motorola (for Motorola Services and/ or other Motorola costs identified on Schedule C), which result from an excess of Actual Costs over the Cost Estimate, as agreed on the Reconciliation Date, will be disbursed to Incumbent, Vendor or Motorola (for Motorola Services and/ or other Motorola costs identified on Schedule C) within thirty (30) days of execution by the Parties of the TA- approved Amendment documenting the changes from such Change Notice.

(iv) Prior to the Closing Date, Sprint will pay on behalf of itself and Incumbent, both Parties’ applicable sales and transfer taxes, if any, and all FCC fees in connection with the preparation and filing of the necessary FCC applications for the assignment(s) described in Section 2 of this Agreement.

- Sprint Schedule D Equipment:  If needed in order to facilitate the Incumbent’s transition to the Replacement Frequencies, Sprint will loan any equipment identified in Schedule D as “Loaned Reconfiguration Equipment” and will provide any equipment identified in Schedule D as “Sprint Replacement Equipment”.  The Loaned Reconfiguration Equipment and Sprint Replacement Equipment may be referred to collectively as the “Sprint Schedule D Equipment”.  Sprint will deliver any Sprint Schedule D Equipment in accordance with the terms on Schedule D.  Incumbent will fax to Sprint a bill of lading associated with each shipment of Sprint Schedule D Equipment signed by an authorized representative of Incumbent acknowledging receipt of the Sprint Schedule D Equipment in good working order.

- Retuning Cooperation:   The Parties acknowledge that the number of frequencies and locations covered by this Agreement will require the Parties to cooperate closely in performing their respective reconfiguration activities. The Parties agree that: (i) as of the Effective Date, the Incumbent may begin the reconfiguration of its subscriber units, in accordance with the appropriate sections of Schedule C and Schedule D, (ii) Incumbent may commence such other activities associated with the reconfiguration of its system as further detailed on Schedule C as of the Effective Date; and (iii) the Parties will agree on a schedule to make the FCC filings, clear the Replacement Frequencies and decommission the Incumbent Frequencies (the "Schedule"). Depending on the timing of the adoption of this Schedule, it may require the submission of a Change Notice in accordance with Section 8 and/or an Amendment to this Agreement, but in any event the Parties agree to adopt the Schedule no later than: (i) sixty (60) days from the Effective Date of this Agreement, or (ii) pursuant to a Schedule agreed upon at a TA scheduled "Implementation Planning Session" that includes the Incumbent’s system, provided the Implementation Planning Session has been scheduled by the TA prior to the expiration of 60 days from the Effective Date of this Agreement, or (iii) such other date as the FCC may require. Notwithstanding the aforementioned, in the event the completion date in the Schedule for the reconfiguration of Incumbent’s system extends beyond the date as may be established by the FCC for the completion of the Reconfiguration, the completion date in the Schedule will be subject to FCC approval.

- Representations and Warranties:  Each Party represents and warrants to the other as follows:

- it is duly organized, validly existing and in good standing under the laws of the state of its organization;

- this Agreement has been duly authorized and approved by all required organizational action of the Party;

- neither the execution and delivery of this Agreement nor the consummation of the transactions contemplated by this Agreement will conflict with, or result in any material violation or default under, any term of its articles of incorporation, by-laws or other organizational documents or any agreement, mortgage, indenture, license, permit, lease, encumbrance or other instrument, judgment, decree, order, law or regulation by which it is bound;

- it is the lawful and exclusive FCC licensee of its respective license(s) described in this Agreement, such licenses are valid and in good standing with the FCC, and it has the authority to request the FCC to assign, modify or cancel such licenses;

- there is no pending or threatened action or claim that would have the possible effect of enjoining or preventing the consummation of this Agreement or awarding a third party damages on account of this Agreement; and

- to the best of its knowledge, all information provided to the other Party concerning the transactions contemplated by this Agreement is true and complete.

All representations and warranties made in this Agreement shall survive the Closing Date (defined below) for two (2) years.

- Covenants:  From the Effective Date until the Closing Date (defined below), each Party will promptly notify the other Party of any pending or threatened action by the FCC or any other governmental entity or third party to suspend, revoke, terminate or challenge any license described in this Agreement or to investigate the construction, operation or loading of any system authorized under such licenses.  From the Effective Date until the Closing Date, Incumbent will not enter into any agreement resulting in, or otherwise cause, the encumbrance of any license for the Incumbent Frequencies, and Sprint will not enter into any agreement resulting in, or otherwise cause, the encumbrance of any of the Replacement Frequencies.

- Changes:  The Parties acknowledge that as the Reconfiguration of Incumbent’s facilities proceeds in accordance with the work contemplated by the Cost Estimate, the need for changes to the scope of such work may arise.  The Parties agree that their review of any such needed changes must be performed expeditiously to keep the work on schedule and that they will provide sufficient staff to manage changes.  If either Party believes that a change to the work contemplated by the Cost Estimate is required (including changes by Vendors and/or Motorola), such Party will promptly notify the other Party in writing prior to the Reconciliation Date.  Such written notice (the “Change Notice”) shall set forth (i) a description of the scope of the change to the work contemplated by the Cost Estimate believed to be necessary and (ii) an estimate of any increase or decrease in the Cost Estimate and in the time required to reconfigure Incumbent’s existing facilities to operate on the Replacement Frequencies.  A Party receiving a Change Notice shall immediately perform its own analysis of the need for and scope of the change and its impact on the Cost Estimate and schedule and negotiate the change in good faith with the other Party.  After the Parties have agreed upon a change to this Agreement, they shall prepare a proposed amendment to this Agreement pursuant to Section 25 and submit to the Transition Administrator a copy of the proposed amendment together with a written request for its approval.  Such request shall be accompanied by reasonable documentation supporting the need for and scope of the change and any proposed increase or decrease in the Cost Estimate and in the time required to reconfigure Incumbent’s existing facilities to operate on the Replacement Frequencies.  Incumbent is responsible for all unauthorized changes necessary as it relates to work performed by a Vendor and/or Motorola on behalf of Incumbent.  No change to the Cost Estimate, the work contemplated by the Cost Estimate or the time required to reconfigure Incumbent’s existing facilities to operate on the Replacement Frequencies shall become effective until the Transition Administrator has approved the change in writing and both Parties have signed an amendment incorporating such approved change into this Agreement pursuant to Section 25.

- Closing:  The closing of the transactions contemplated by this Agreement will take place after (i) FCC approval of the assignment of the Incumbent Frequencies to Sprint and/or deletion of the Incumbent Frequencies from the Incumbent Licenses, (ii) FCC approval of the modification to add the Replacement Frequencies to the Incumbent Licenses or the creation of a new license for Incumbent that includes the Replacement Frequencies, (iii) the earlier of notification by Incumbent to Sprint that the Incumbent Licenses are clear of all users and thirty-five (35) days following the date Sprint notifies Incumbent that the Replacement Frequencies have been decommissioned, (iv) delivery by Incumbent of all receipts, invoices and other documentation required to substantiate the Actual Cost and signing by Incumbent and delivery to Sprint of the Reconciliation Statement and other documents required to complete the Reconciliation similar to those identified on Exhibit B, (v) FCC approval of the modification and/or cancellation of the FCC licenses Sprint holds for the operation of 800 MHz frequencies that are co-channels of the Replacement Frequencies, to the extent required to meet the technical short-spacing requirements of Section 90.621(b) of the FCC’s Rules, 47 C.F.R. § 90.621(b), as such rule may be amended from time to time by the FCC, (vi) the refund to Sprint or payment to Incumbent as described in Section 3(b)(ii), (if applicable); and (vii) the satisfaction of all other conditions specified in this Agreement (the “Closing Date”).

- Closing Conditions:  Performance of each Party’s Closing obligations is subject to satisfaction of the following conditions (except to the extent expressly waived in writing by the other Party):

(a) the continued truth and accuracy of the other Party’s representations and warranties set forth in this Agreement;

(b) all of the covenants of the other Party described in this Agreement are performed in all material respects; and

(c) execution and delivery by the other Party of Closing documents as well as any other Closing instruments and documents either Party or its counsel may reasonably request. Incumbent will execute and deliver to Sprint a closing certification required by the Transition Administrator (“Completion Certification”).

(d) The Parties will cooperate in good faith and exercise their reasonable best efforts to finalize and execute these instruments and documents on or prior to the Closing Date in order to effect the Reconfiguration contemplated.

- Review Rights:  In order to enable the Transition Administrator to comply with its audit obligations under the Order, Incumbent agrees to maintain records and other audit-level supporting evidence related to the costs that Incumbent has expended in connection with the Reconfiguration contemplated by this Agreement and that Sprint has paid or will pay to Incumbent pursuant to this Agreement.  Incumbent agrees to maintain such records and make them reasonably available to the Transition Administrator for review or reproduction until eighteen (18) months after the date of Incumbent’s executed Completion Certification required by this Agreement or for a longer period if Incumbent, for its own purposes, retains such records for a longer period of time.  As used in this provision, “records” includes books, documents, accounting procedures and practices and other data regardless of type and regardless of whether such items are in written form, in the form of computer data or in any other form.

- Excluded Assets; No Assumption of Liabilities:  Nothing in this Agreement should be construed as a transfer or assignment from either Party to the other Party of any assets (including FCC licenses) except as expressly set forth in this Agreement.  Other than as expressly provided in this Agreement, neither Party is obligated to assign and transfer to the other any asset, tangible or intangible, nor is either Party entitled to assume any asset, tangible or intangible.  Neither Party is assuming, nor is either Party responsible for, any liabilities or obligations of the other Party arising out of or in connection with the other Party’s licenses (or related systems and facilities) that are the subject of this Agreement.

- Confidentiality:  The terms of this Agreement, any confidential information disclosed in connection with this Agreement (whether before or after the Effective Date, including during any negotiations or any mediation related to such negotiations or the Agreement) and any proprietary, non-public information regarding the Incumbent Frequencies, Replacement Frequencies, Sprint’s business and Incumbent’s business must be kept confidential by the Parties and their employees, shareholders, agents, attorneys and accountants (collectively, “Agents”), which confidentiality will survive the Closing or termination of this Agreement for a period of two (2) years.  The Parties may make disclosures: (i) as required by law, (ii) to the Transition Administrator, (iii) to a manufacturer of Replacement Equipment to allow for the provisioning of that equipment to Incumbent (but only to the extent such disclosure specifically relates to that manufacturers equipment as identified on Schedule D), and (iv) to a Vendor and/or Motorola (but only to the extent such disclosure specifically relates to that Vendor’s work and costs under this Agreement (as identified on Schedule C) or Motorola’s work and costs under this Agreement (as identified on Schedule C and/or Schedule D) as required to perform obligations under this Agreement, provided, however, that each Party will cause all of its Agents to honor the provisions of this Section.  Sprint, Incumbent and their respective Agents may make disclosures regarding the terms of this Agreement to other public safety licensees and their Agents. Each party involved in such disclosures shall cause all of its Agents to confine the disclosure of the terms of this Agreement to only public safety licensees and will advise the party to whom the disclosure was made, to limit further disclosure to only public safety licensees in accordance with the FCC Order, WT Docket No. 02-55, adopted January 8, 2007.

- Cooperation:  The Parties will cooperate with each other and the Transition Administrator with respect to the Reconfiguration work contemplated by this Agreement.  Without limiting the foregoing obligations, the Parties agree to cooperate in the preparation of any applications required to be filed with the FCC, and Incumbent agrees to provide reasonable access to its facilities so that the  Transition Administrator may comply with any audit obligations and so any Reconfiguration work contemplated by this Agreement may be performed in accordance with the Cost Estimate and performance schedule.  If a Party is subject to a denial of FCC benefits for delinquent non-tax debts owed to the FCC that would prevent or delay the timely processing of any FCC applications, such Party shall cure such delinquency in an expeditious manner and at its sole expense.

- Indemnification:  To the extent to the extent permitted under the Constitution and Laws of the State of Texas,  from and after the Closing Date, each Party (the “Indemnifying Party”) will indemnify and defend the other Party, its officers, directors, employees and agents (collectively, the “Indemnified Party”), from and against all third party demands, claims, actions, losses, damages, liabilities, costs and expenses, including, without limitation, reasonable attorneys’ fees and expenses (collectively, “Costs”), asserted against, imposed upon or incurred by the Indemnified Party arising from or related to: (i) any breach of any covenant, agreement, representation or warranty of the Indemnifying Party contained in, or made pursuant to, this Agreement; or (ii) any and all liabilities (including successor liabilities) or obligations relating to periods prior to the Closing Date resulting from the Indemnifying Party’s operation of the system operated pursuant to the Incumbent Licenses or the Sprint Licenses, as applicable, or the ownership or use of those licenses or from the Indemnifying Party’s employment, or termination of employment, of its employees.  The obligations under this Section survive the Closing for a period of three (3) years.

- Disputes:  The Parties agree that any dispute related to the Replacement Frequencies, Sprint’s obligation to pay any cost of the Reconfiguration of Incumbent’s system contemplated by this Agreement, or the comparability of Incumbent’s reconfigured system to Incumbent’s existing system prior to Reconfiguration, which is not resolved by mutual agreement, shall be resolved in accordance with the dispute resolution provisions of the Order, as it may be amended from time to time.

- No Gratuities:  No gift, gratuity, credit, thing of value or compensation of any kind shall be offered or provided by Incumbent, directly or indirectly, to any officer, employee or official of Sprint for the purpose of improperly obtaining or rewarding favorable treatment under this Agreement.

- Liens:  If any liens or security interests attach to any of Incumbent’s facilities in favor of any vendor or service provider that is performing any Reconfiguration work contemplated by this Agreement as a result of Sprint’s breach of any obligation to make direct payment (not in dispute) to such vendor or services provider, Sprint upon receipt of Notice from Incumbent will cooperate to remove any Liens.

19.  Vendor Performance Issues:  Incumbent will select and contract directly with Motorola and any vendor or service provider performing work required to reconfigure the Incumbent’s existing facilities to operate on the Replacement Frequencies. Neither the Transition Administrator nor Sprint will be responsible for, or assume the risk of any failure of that Vendor or Motorola to perform its obligations under any contract entered into between Incumbent and such Vendor or Motorola in connection with the Reconfiguration contemplated by this Agreement.

20.  Motorola Replaced Equipment:

(a)	If the reconfiguration of the Incumbent’s existing facilities to operate on the Replacement Frequencies involves the replacement of any of Incumbent’s existing equipment with Motorola Schedule D Equipment (as identified on Schedule D), Incumbent will promptly return the equipment replaced by the Motorola Schedule D Equipment as identified on Schedule D (the “Motorola Replaced Equipment”) to Motorola (shipping fees to be paid by Sprint).

(b)	If Incumbent has ordered field implementation services for new subscriber radios (“Motorola Subscriber Services”) and Incumbent fails to return any item of the Motorola Replaced Equipment in working condition to Motorola, Incumbent must either: (i) return to Motorola those items of the Motorola Schedule D Equipment that would have replaced the Motorola Replaced Equipment not returned, in new condition; or (ii) in accordance with Incumbent’s mutual agreement with Motorola, Incumbent will make payment to Motorola for those items of the Motorola Schedule D Equipment that would have replaced those items of the Motorola Replaced Equipment not returned (including tax (if any) and shipping).

(c)	If Incumbent did not order Motorola Subscriber Services and Incumbent fails to return any item of the Motorola Replaced Equipment in working condition to Motorola within 30 days of receipt of the Motorola Schedule D Equipment, Incumbent must promptly return to Motorola those items of the Motorola Schedule D Equipment that would have replaced the Motorola Replaced Equipment not returned, in the same condition as received. If Incumbent fails to return any item of the Motorola Replaced Equipment to Motorola under this Section 20(c) and prior to receipt of a Reconciliation Statement from Sprint Incumbent does not demonstrate to Sprint that Incumbent has made payment of the Product Typical Value (as identified on Schedule E(1)) directly to Motorola for those items of Motorola Schedule D Equipment that would have replaced the Motorola Replaced Equipment not returned, then either: (i) Sprint will deduct the Product Typical Value  for those items of Motorola Schedule D Equipment provided to replace the Motorola Replaced Equipment not returned to Motorola (including tax (if any) and shipping) (the “Motorola Equipment Refund”) from the final payment due to Incumbent after the Reconciliation; (ii)  Incumbent must pay the Motorola Equipment Refund to Sprint prior to the Closing Date (if no final payment is due to Incumbent); or (iii)  Sprint will deduct the portion of the Motorola Equipment Refund up to the value of the final payment due to Incumbent and Incumbent must pay Sprint the remaining Motorola Equipment Refund not covered by the final payment prior to the Closing Date (if the final payment due Incumbent is less than the Motorola Equipment Refund).

21.  Sprint Replaced Equipment:

(a)	If the reconfiguration of the Incumbent’s existing facilities to operate on the Replacement Frequencies involves the replacement of any of Incumbent’s existing equipment with equipment provided by Sprint (as identified on Schedule D) or equipment the cost of which is being paid by Sprint pursuant to this Agreement as listed in Schedule C (collectively the “Replacement Equipment”),  then (i) title to the equipment replaced by the Replacement Equipment (the “Sprint Replaced Equipment”) as listed in Schedule D shall pass to Sprint at Closing free and clear of liens and any other encumbrances, (ii) Incumbent shall execute such documentation as Sprint may reasonably request to transfer title to Sprint, and (iii) Incumbent shall within thirty (30) days of receipt of the Sprint Replacement Equipment, deliver the Sprint Replaced Equipment to Sprint at Sprint’s costs and pursuant to Sprint’s instructions.  Title to the Replacement Equipment will pass to Incumbent at Closing and Sprint shall execute such documentation as Incumbent may reasonably request to transfer title to Incumbent free and clear of liens.

(b)	If Incumbent fails to return any item of the Sprint Replaced Equipment in working condition to Sprint, Incumbent must return to Sprint those items of the Replacement Equipment that would have replaced the Sprint Replaced Equipment not returned, in the same condition as received within thirty (30) days of receipt of the Replacement Equipment. If Incumbent fails to return any item of the Sprint Replaced Equipment to Sprint under this Section 21(b)  and a Product Typical Value is set forth in Schedule E (2) for the item of Replacement Equipment then either: (i) Sprint will deduct the Product Typical Value (as set forth in Schedule E (2)) for those items of Replacement Equipment provided to replace the Sprint Replaced Equipment not returned to Sprint (including tax (if any) and shipping) (the “Sprint Equipment Refund”) from the final payment due to Incumbent after the Reconciliation less any Motorola Equipment Refund; (ii)  Incumbent must pay Sprint the Sprint Equipment Refund prior to the Closing Date (if no final payment is due to Incumbent and in addition to any Motorola Equipment Refund payment); or (iii)  Sprint will deduct the portion of the Sprint Equipment Refund up to the value of the final payment due to Incumbent less any Motorola Equipment Refund, and Incumbent must pay Sprint the remaining Sprint Equipment Refund and any Motorola Equipment Refund not covered by the final payment prior to the Closing Date (If the final payment due Incumbent is less than the Sprint Equipment Refund and any Motorola Equipment Refund).

22.  Termination:  This Agreement may be terminated and the transactions contemplated by this Agreement abandoned: (i) by mutual consent of the Parties provided in writing; (ii) for cause by either Party upon material breach of the other Party, following a thirty (30) day period for cure by the breaching Party following written notice of the breach or (iii) by Sprint in the event of any Adverse Decision by any governmental entity of competent jurisdiction affecting the Order.  For purposes of this Agreement, an “Adverse Decision” means an order, decree, opinion, report or any other form of decision by a governmental entity of competent jurisdiction that results, in whole or part, in a stay, remand, or reversal of the Order, or otherwise in any revision to the Order that Sprint determines, in its reasonable discretion, to be adverse to its interests.  Provided, however, that the Incumbent may challenge Sprint’s determination of adversity with such dispute being resolved pursuant to Section 16 of this Agreement (Disputes).  In the event of termination due to an Adverse Decision, Sprint will pay Incumbent for all costs incurred up to the date of termination that would have been approved and paid had the Agreement not been terminated.  However, this payment will not be a discharge of any surviving Sprint obligations to the Incumbent under the Order.  In the event of termination, Sprint shall pay all costs associated with the return to the status quo ante except if such termination was due to an uncured material breach by Incumbent.

23.  Attorney’s Fees:  To the extent permitted under the Constitution and Laws of the State of Texas, in any legal proceeding by a Party to enforce its rights under this Agreement against the other Party, the Party prevailing in such proceeding will be entitled to recover its reasonable attorney’s fees and costs from the other Party.

24.  Notices:  All notices and other communications under this Agreement must be in writing and will be deemed given (i) the same day if delivered personally or sent by facsimile; (ii) the next business day if sent by overnight delivery via a reliable express delivery service; or (iii) after five (5) business days if sent by certified mail, return receipt requested, postage prepaid. All notices are to be delivered to the Parties at the following addresses:

| If to Incumbent, to: The County of Hidalgo Oscar Montoya, Emergency Management Coordinator 1615 South Closner, Suite G Edinburg, TX 78539 Phone: 956-318-2615 Fax: 956-318-2699 | If to Sprint, to: Nextel of Texas, Inc. c/o Sprint Corp. 12502 Sunrise Valley Drive Reston, VA 20196 Attn: Heather P. Brown, Sr. Counsel Phone: (703) 433-4467 Fax: (703) 433-4483 |
| --- | --- |
| With a copy that shall not constitute Notice: James R. Hobson Best Best & Krieger LLP 2000 Pennsylvania Avenue N.W., #4300 Washington, D.C. 20006 (202) 785-0600 Fax: (202) 785-1234 | With a copy that shall not constitute Notice: Sprint Corp. 6575 The Corners Parkway Norcross, GA 30092 Attn: William Jenkins, VP Spectrum Resources Phone: (678) 823-6000 Fax: (678) 405-8252 |

25.  Assignment:  This Agreement is binding upon and inures to the benefit of the Parties and their respective successors and permitted assigns.  Either Party may assign this Agreement to any direct or indirect subsidiary or affiliate of the Party, upon delivery of written notice to the other Party.

26.  Amendments:  This Agreement, including without limitation the scope of work contemplated hereby and the Cost Estimate thereof to be paid by Sprint, may be amended or modified only by a written instrument signed by authorized representatives of both Parties, provided, however, no amendment or modification to this Agreement shall become effective until approved by the Transition Administrator.

27.  Benefits:  This Agreement is for the benefit of the Parties and their successors and permitted assigns, and nothing in this Agreement gives or should be construed to give any legal or equitable rights under this Agreement to any person or entity, other than (i) the successors and assigns of the Parties, and (ii) the Transition Administrator as specifically provided for in this Agreement.

28.  Miscellaneous:  If any provision(s) of this Agreement is held in whole or part, to be invalid, void or unlawful by any administrative agency or court of competent jurisdiction, then such provision(s) will be deemed severable from the remainder of this Agreement, will in no way affect, impair or invalidate any other provision contained in the Agreement and the Parties will use their commercially reasonable efforts to amend this Agreement to make the unlawful provision compliant with applicable law so as to preserve the rights and obligations of the Parties.  No action taken pursuant to this Agreement should be deemed to constitute a waiver of compliance with any representation, warranty, covenant or agreement contained in this Agreement and will not operate or be construed as a waiver of any subsequent breach, whether of a similar or dissimilar nature.  This Agreement, together with the Schedules, constitutes the entire understanding and agreement between the Parties concerning the subject matter of this Agreement, and supersedes all prior oral or written agreements or understandings.  This Agreement is governed by the laws of the State of Texas without regard to conflicts of law principles thereof.  This Agreement may be executed in one or more counterparts, including by facsimile, which will be effective as original agreements of the Parties executing the counterpart.

In consideration of the mutual consideration set forth herein, this Agreement is effective as a legally binding agreement between the Parties upon execution by the Parties.

| INCUMBENT: #### The County of Hidalgo, TX By:_______________________ Name: Title: | SPRINT: Nextel of Texas, Inc. By:_______________________ Name: Title: |
| --- | --- |

###### SCHEDULE A

Incumbent Frequencies

Incumbent’s Name: Hidalgo County, TX

Incumbent Assigns to Sprint:

| CallSign | Frequency | Licensee | Location | Latitude (N) | Longitude (W) | Expire Date |
| --- | --- | --- | --- | --- | --- | --- |
| WQLJ634 | 866.475 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 12/07/2014 |
| WQLJ634 | 867.475 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 12/07/2014 |
| WQLJ634 | 867.6875 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 12/07/2014 |
| WQLJ634 | 868.1125 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 12/07/2014 |
| WQLJ634 | 868.475 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 12/07/2014 |
| WQLJ634 | 868.95 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 12/07/2014 |
| WQLJ634 | 866.075 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 12/07/2014 |
| WQLJ634 | 866.9625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 12/07/2014 |
| WQLJ634 | 867.5625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 12/07/2014 |
| WQLJ634 | 867.9625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 12/07/2014 |
| WQLJ634 | 868.0625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 12/07/2014 |
| WQLJ634 | 868.575 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 12/07/2014 |
| WQLJ634 | 866.425 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 12/07/2014 |
| WQLJ634 | 866.6375 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 12/07/2014 |
| WQLJ634 | 867.125 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 12/07/2014 |
| WQLJ634 | 867.9875 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 12/07/2014 |
| WQLJ634 | 868.4625 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 12/07/2014 |
| WQLJ634 | 868.9875 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 12/07/2014 |
| WQLJ634 | 866.5375 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 12/07/2014 |
| WQLJ634 | 866.9875 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 12/07/2014 |
| WQLJ634 | 867.4125 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 12/07/2014 |
| WQLJ634 | 867.5875 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 12/07/2014 |
| WQLJ634 | 867.95 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 12/07/2014 |
| WQLJ634 | 868.3875 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 12/07/2014 |

###### SCHEDULE B

Replacement Frequencies

Incumbent’s Name: Hidalgo County, TX

Sprint Assigns to Incumbent:

| CallSign | Replmnt Freq | Licensee | Location | Latitude (N) | Longitude (W) | Gnd Elev (ft) | Ant Hgt (ft) | ERP (w) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WQLJ634 | 851.475 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 140 | 480 | 300 |
| WQLJ634 | 852.475 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 140 | 480 | 300 |
| WQLJ634 | 852.6875 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 140 | 480 | 300 |
| WQLJ634 | 853.1125 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 140 | 480 | 300 |
| WQLJ634 | 853.475 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 140 | 480 | 300 |
| WQLJ634 | 853.95 | Hidalgo, County of | LA JOYA, TX | 26-14-57 | 98-30-12.6 | 140 | 480 | 300 |
| WQLJ634 | 851.075 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 114 | 480 | 300 |
| WQLJ634 | 851.9625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 114 | 480 | 300 |
| WQLJ634 | 852.5625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 114 | 480 | 300 |
| WQLJ634 | 852.9625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 114 | 480 | 300 |
| WQLJ634 | 853.0625 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 114 | 480 | 300 |
| WQLJ634 | 853.575 | Hidalgo, County of | MCALLEN, TX | 26-15-24.3 | 98-13-52 | 114 | 480 | 300 |
| WQLJ634 | 851.425 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 71 | 290 | 300 |
| WQLJ634 | 851.6375 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 71 | 290 | 300 |
| WQLJ634 | 852.125 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 71 | 290 | 300 |
| WQLJ634 | 852.9875 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 71 | 290 | 300 |
| WQLJ634 | 853.4625 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 71 | 290 | 300 |
| WQLJ634 | 853.9875 | Hidalgo, County of | LINN, TX | 26-33-22.3 | 98-7-34 | 71 | 290 | 300 |
| WQLJ634 | 851.5375 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 82 | 480 | 300 |
| WQLJ634 | 851.9875 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 82 | 480 | 300 |
| WQLJ634 | 852.4125 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 82 | 480 | 300 |
| WQLJ634 | 852.5875 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 82 | 480 | 300 |
| WQLJ634 | 852.95 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 82 | 480 | 300 |
| WQLJ634 | 853.3875 | Hidalgo, County of | Weslaco, TX | 26-7-42.2 | 98-0-45 | 82 | 480 | 300 |

SCHEDULE C

# 800 MHZ RECONFIGURATION

# COST ESTIMATE – CERTIFIED REQUEST

Incumbent's Name: Hidalgo, County of

Pursuant to the Order, Incumbent is required to reconfigure its existing facilities and requests Nextel to fund the estimated reconfiguration costs included below:

Incumbent Payment Terms: Nextel will pay Incumbent an amount not to exceed the Estimated Cost(s) for Incumbent with respect to each category of work, as set forth below. Nextel will pay Incumbent $82,371.90 within 15 days (30 days if Incumbent elects to be paid by check rather than electronic funds transfer) after receipt by Nextel of the fully executed Agreement and fully completed Incumbent Information Form (as set forth on Exhibit A). Nextel will pay any outstanding balance of the Actual Costs due to Incumbent within 30 days after the Reconciliation Date (as "Actual Costs" and "Reconciliation Date" are defined in Section 3(b)(i)).

Vendor Payment Terms: Nextel will pay each Vendor an amount not to exceed the Estimated Cost(s) for that Vendor with respect to each category of work, as set forth below. Nextel will pay each Vendor within 30 days after receipt by Nextel of (A) an invoice from the Vendor and (B) Incumbent's approval of receipt of goods and services and approval of associated costs included on the Vendor invoice.

1. System Description: Hidalgo County operates a four site, six channel non-simulcast, P25 7.11 Smartzone system which is part of a larger regional radio system. This system’s Hidalgo County sites are located at McAllen, La Joya, Weslaco, and Linn. Each site utilizes one transmit antenna, one receive antenna, and one tower-top amplifier / receive multi-coupler. The Prime Zone Controller is located at McAllen. Hidalgo County has two dispatch centers located at the Sheriff’s Office and the DPS Office. The dispatch centers have a total of three operator positions. There are 1,089 portable radios and 1,017 mobile radios affiliated with the system.

The major system elements to be reconfigured are summarized in the table below:

|  | Total In System | Total Included in FRA |
| --- | --- | --- |
| Base station frequencies | 24 | 24 |
| - Voice channels | 24 | 24 |
| - Home/Control channels | 0 | 0 |
| Repeater sites | 4 | 4 |
| Other sites (remote recv, BDA) | 0 | 0 |
| Subscriber units retuned | 2086 | 2086 |
| Subscriber units reprogrammed | 20 | 20 |
| Subscriber units replaced | 0 | 0 |
| Subscriber units rebanded total | 2106 | 2106 |
| Entities operating on the system | 0 | 0 |

2. Reconfiguration Milestones: Identify the anticipated start date of the overall reconfiguration of your system (Project Start). Then, for each major reconfiguration milestone listed in the table below, provide (1) the anticipated number of days after project start date required to begin execution of the task identified, and (2) the estimated duration in number of days required to complete the task identified. As an FRA is negotiated, it is not always possible to know an actual start date for specific reconfiguration tasks. In such a case, it is acceptable to forecast an estimated start date from execution of the FRA (i.e., "contract execution + xx days") and estimate the duration of each task.

| Reconfiguration Task | Start Date | # of Days After Project Start Date for Start of Task | Estimated Duration in # of Days |
| --- | --- | --- | --- |
| Project Start | TBD – infrastructure reconfiguration will begin upon clearing of replacement channels. |  |  |
| Reconfiguration Planning |  |  | 20 |
| Reconfigure Subscriber Equipment |  |  | 70 |
| Reconfigure Infrastructure Equipment |  |  | 4 |
| System Acceptance |  |  | 30 |

3. Implementation Plan: See expedited planning letter.

4. Cost Estimate:

| Description of Work To Be Performed | Payee(separately identify Incumbent and each Vendor being paid for work performed) | Estimated Cost(s) for Incumbent and Each Vendor (Not to Exceed listed amount) |
| --- | --- | --- |
| I. Subscriber Reconfiguration Services ---------------- Subscriber -------------------------------- - Subscriber downtime 1st touch (2137 @ $30.00 /unit = $64,110.00) - Subscriber downtime 2nd touch (2137 @ $30.00 /unit = $64,110.00) - Subscriber PM (40 @ $50.00 /unit = $2,000.00) - Mileage (200 @ $0.56 /unit = $112.00) | (Incumbent) Hidalgo, County of | $130,332.00 |
| ---------------- Subscriber -------------------------------- Retune Existing Mobile Radios - Functional Pre-Test of existing radio - Talk group call on system; Retune existing radio (no obstruction to retuning of radio); Functional post test of existing radio - Talk group call on system (1017 units @ 0.90 hrs each @ $141.60 /hr = $129,606.48) Retune Existing Portable Radios - Functional Pre-Test of existing radio - Talk group call on system; Retune existing radio (no obstruction to retuning of radio); Functional post test of existing radio - Talk group call on system (1069 units @ 0.70 hrs each @ $141.60 /hr = $105,959.28) Flashing and Retuning Existing Portable Radios - Functional Pre-Test of existing radio - Talk group call on system; Flash existing radio with Rebanding software; Load programming template into existing radio (no obstruction to programming port of radio and radio is to be flashed and programmed in the vehicle); Functional post test of existing radio - Talk group call on system (20 units @ 0.70 hrs each @ $141.60 /hr = $1,982.40) Radio Templates (Masks) - Modify Radio Templates (Masks) for Flashed Units (251 units @ 2.00 hrs each @ $118.00 /hr = $59,236.00) Other - Second programming of subscribers(remove old freqs) Mobiles (1017 units @ 0.90 hrs each @ $141.60 /hr = $129,606.48) - Second programming of subscribers(remove old freqs) Portables (1089 units @ 0.70 hrs each @ $141.60 /hr = $107,941.68) - Modify Templates - 2nd. Programming (251 units @ 1.00 hrs each @ $118.00 /hr = $29,618.00) Project Management / Supervision - PM - Project Manager on Site Supervision & Coordination (408hrs @ $190.00 /hr = $77,520.00) - ST - ST Templates & procedures supervision and approvals (275hrs @ $190.00 /hr = $52,250.00) | (Vendor) Motorola | $693,720.32 |
| II. Infrastructure Reconfiguration - Services ---------------- Infrastructure ---------------------------- - (4 units @ 8.00 hrs each @ $23.15 /hr = $740.80) | (Incumbent) Hidalgo, County of | $740.80 |
| ---------------- Infrastructure ---------------------------- - Controllers (2hrs @ $182.00 /hr = $364.00) - Repeaters / Base Stations (6hrs @ $182.00 /hr = $1,092.00) - Retune Combiners & Duplexer (6 units @ 1.00 hrs each @ $182.00 /hr = $1,092.00) - Mobilization and Travel (2hrs @ $182.00 /hr = $364.00) - Repeaters / Base Stations (6hrs @ $182.00 /hr = $1,092.00) - Retune Combiners & Duplexer (6 units @ 1.00 hrs each @ $182.00 /hr = $1,092.00) - Mobilization and Travel (2hrs @ $182.00 /hr = $364.00) - Repeaters / Base Stations (6hrs @ $182.00 /hr = $1,092.00) - Retune Combiners & Duplexer (6 units @ 1.00 hrs each @ $182.00 /hr = $1,092.00) - Mobilization and Travel (2hrs @ $182.00 /hr = $364.00) - Repeaters / Base Stations (6hrs @ $182.00 /hr = $1,092.00) - Retune Combiners & Duplexer (6 units @ 1.00 hrs each @ $182.00 /hr = $1,092.00) - Mobilization and Travel (2hrs @ $182.00 /hr = $364.00) Other FNE - PM - Project Manager (40hrs @ $190.00 /hr = $7,600.00) - SE - System Engineer (12hrs @ $190.00 /hr = $2,280.00) - ST - System Technologist (36hrs @ $190.00 /hr = $6,840.00) | (Vendor) Motorola | $27,276.00 |
| III. Project Management, including on site supervision ---------------- Professional Services --------------------- - (442hrs @ $23.15 /hr = $10,232.30) | (Incumbent) Hidalgo, County of | $10,232.30 |
| ---------------- Professional Services --------------------- Kick off & Status Meetings, On Site Coordination, Subcontracting, Close out - Project Manager (349hrs @ $190.00 /hr = $66,310.00) - System Engineer (107.7hrs @ $190.00 /hr = $20,463.00) - System Technologist (135.6hrs @ $190.00 /hr = $25,764.00) - Travel Expenses (1 @ $38,723.00 /unit = $38,723.00) | (Vendor) Motorola | $151,260.00 |
| IV. Testing ---------------- Testing ----------------------------------- - System verification (50hrs @ $35.65 /hr = $1,782.50) | (Incumbent) Hidalgo, County of | $1,782.50 |
| ---------------- Testing ----------------------------------- - MSS - Pre Rebanding Benchmark Testing (24 units @ 1.00 hrs each @ $182.00 /hr = $4,368.00) - MSS - Post Rebanding Testing (24 units @ 1.00 hrs each @ $182.00 /hr = $4,368.00) - MSS - Functional Acceptance Testing (4hrs @ $182.00 /hr = $728.00) - PM - Project Manager (4hrs @ $190.00 /hr = $760.00) - SE - System Engineer (8hrs @ $190.00 /hr = $1,520.00) - ST - System Technologist (12hrs @ $190.00 /hr = $2,280.00) | (Vendor) Motorola | $14,024.00 |
| V. Contract, Legal and Regulatory Filings (includes all third party tasks, including project management, travel) ---------------- Legal ------------------------------------- - (20hrs @ $29.81 /hr = $596.20) | (Incumbent) Hidalgo, County of | $596.20 |
| ---------------- Legal ------------------------------------- - FRA negotiation (15hrs @ $515.00 /hr = $7,725.00) - Contract review, legal advise (25hrs @ $515.00 /hr = $12,875.00) | (Vendor) Best, Best & Krieger (BBK) | $20,600.00 |
| VI. Planning FRA / Preparation / Negotiation ---------------- Other ------------------------------------- - Planning agreement $10 per unit (2106 @ $10.00 /unit = $21,060.00) | (Incumbent) Hidalgo, County of | $21,060.00 |
| Hidalgo, County of | Incumbent | $164,743.80 |
| Best, Best & Krieger (BBK) | Vendor | $20,600.00 |
| Motorola | Vendor | $886,280.32 |
| Total Estimated Costs |  | $1,071,624.12 |

Certification

Pursuant to the Order, Incumbent hereby certifies to the Transition Administrator appointed pursuant to the Order that the funds requested above are the minimum necessary to provide Incumbent reconfigured facilities comparable to those presently in use in a manner that is reasonable, prudent and timely. Incumbent further certifies, to the best of Incumbent’s knowledge that any vendor costs identified on the Schedule C are comparable to costs previously charged by each such vendor to Incumbent.

Signature:

Print Name:

Title:

Phone Number:

E-mail

Date:

###### SCHEDULE D

Hidalgo, County of

1) Loaned Reconfiguration Equipment (provided by Nextel)

| Quantity | Manufacturer | Description | Model Number | New/Used |
| --- | --- | --- | --- | --- |
| 4 |  | Directional Coupler (with DIN connector) | CMC441382DIN | Used |

2) Reserved

3) Reserved

4) Motorola Schedule D Equipment (to be provided by Motorola) - Motorola radios and flash-kits and accessories only

a) Reserved

b) Motorola Subscriber Services will not be provided for the following Motorola Schedule D Equipment

| Quantity | Description | Radio Software | Encryption | Model Number |
| --- | --- | --- | --- | --- |
| 20 | FlashKit (Flashes) |  |  | FlashKit |

5) Reserved

SCHEDULE E

Product Typical Values

(1) Motorola Equipment

| Item | Rebanding Product Typical Value (% are discount off list price) |
| --- | --- |
| Mobile, High Spec (XTL2500 RB) | $ 2,050 |
| Accessories & Options |  |
| SmartZone Operation | $ 162 |
| Digital Operation | $ 234 |
| Siren | $ 637 |
| Consollette Power Kit | $ 500 |
| Consollette Tone Remote | $ 475 |
| DTMF Microphone | $ 180 |
| DEK | $ 475 |
| Extra Loud Speaker | $ 106 |
| Dual Control Head | $ 575 |
| Dual Control Head Mic | $ 80 |
| Dual Control Head Cable | $ 95 |
| Dual Control Head Speaker | $ 60 |
| Multi-Radio SW Kit | $ 750 |
| Multi-Radio HW Kit | $ 1,750 |
| Emergency foot pedal | $ 55 |
| AUXILIARY SWITCH PANEL | $ 165 |
| Mobile UCM | $ 750 |
| Key Lock Mounting | $ 40 |
| Item | Rebanding Product Typical Value (% are discount off list price) |
| Mobile, Low Spec (XTL1500 RB) | $ 1,516 |
| Accessories & Options |  |
| SmartZone Operation | $ 58 |
| Digital Operation | $ 72 |
| Extra Loud Speaker | $ 106 |
| Emergency foot pedal | $ 55 |
| AUXILIARY SWITCH PANEL | $ 165 |
| Key Lock Mounting | $ 40 |
| Item | Rebanding Product Typical Value (% are discount off list price) |
| Mobile (XTL5000) | 18% |
| Accessories & Options |  |
| XTL5000 Options | 18% |
| Motorcycle Mounting | $ 400 |
| Motorcycle Housing | $ 900 |
| Item | Rebanding Product Typical Value |
| Portable, High Spec (XTS2500 III RB) | $ 2,375.00 |
| Accessories & Options |  |
| SmartZone Operation | $ 200 |
| Digital Operation | $ 400 |
| Upgrade Both Kit Batteries to HICAP | $ 140 |
| Spare Battery HICAP | $ 145 |
| Portable Cables | $ 251 |
| Carry Case | $ 60 |
| Charger | $ 165 |
| PSM | $ 150 |
| RF Switch | $ 140 |
| RSM | $ 97 |
| Headset | $ 439 |
| Programming Software | $ 265 |
| Vehicular Charger | $ 95 |
| Portable UCM | $ 750 |
| Multi-unit Charger | $ 788 |
| Item | Rebanding Product Typical Value |
| Portable, Low Spec (XTS1500 I RB) | $ 1,120 |
| Accessories & Options |  |
| SmartZone Operation | $ 150 |
| Digital Operation | $ 130 |
| Upgrade Both Kit Batteries to HICAP | $ 140 |
| Spare Battery HICAP | $ 145 |
| Portable Cables | $ 251 |
| Carry Case | $ 60 |
| Charger | $ 165 |
| RSM | $ 97 |
| Headset | $ 439 |
| Programming Software | $ 265 |
| Vehicular Charger | $ 95 |
| Multi-unit Charger | $ 788 |
| Item | Rebanding Product Typical Value (% are discount off list price) |
| Accessories & Options |  |
| All accessories not listed above | 5% |

(2) Replacement Equipment

The Product Typical Values for Replacement Equipment shall be:

  - for Replacement Equipment set forth on Schedule C, the cost shown on Schedule C for the item of Replacement Equipment; or

  - for Replacement Equipment comprising  EFJohnson 5100 & 5300 series radios and associated accessories, the most recent list price as of the date a reconciliation statement is sent to Incumbent by Sprint, less 25%

Exhibit A

### Incumbent Information

The following questions are required for processing Electronic Funds Transfers and if Incumbent wants Sprint to complete the FCC filings on its behalf.  All information contained herein shall be kept strictly confidential and will be used only in completion of the Frequency Reconfiguration transaction.

I. INCUMBENT INFORMATION

Please provide the following information:

Company/Name: ___________________________________________________

Contact: _____________________________       Title: _____________________

Address: __________________________________________________________

City/State/Zip:  _____________________________________________________

Phone:  _____________________________ Fax:  _________________________

Email:   ________________________________

Check Appropriate Box:  ⁭ Individual/Sole Proprietor	⁭ Corporation	⁭ Partnership					  ⁭ Other__________________________________________

###### II. BANK ACCOUNT INFORMATION (Required for payment processing.)

Please select preferred payment method:  ⁭ Wire Transfer	⁭ ACH	⁭ Check

Name of Bank:     _____________________________________________________

##### Address of Bank:  _____________________________________________________

##### City/State/Zip:  _______________________________________________________

Bank Phone #:  _______________________________________________________

ABA (Routing #): _____________________________________________________

Account #: ___________________________________________________________

Name on Account: _____________________________________________________

Federal, State or Individual SS #:  _________________________________________

##### Name of Brokerage Firm (if applicable):  ___________________________________

Brokerage Account # (if applicable):  ______________________________________

In the event Incumbent will not provide information for Wire Transfer or ACH, Incumbent acknowledges that all payments will be made by check.

Acknowledged by Incumbent: _________________________________________________ (signature required only if Incumbent does not want an electronic funds transfer)

###### III. TAX INFORMATION

The Internal Revenue Service and state tax authorities require Sprint to report all transactions, even if the transaction is exempt from taxation (if so, it will be reported to the IRS as a like-kind exchange).  Therefore, it is necessary for Sprint to collect the information below.  If you have specific questions about your tax implications in this transaction, you should consult your own accountant or financial advisor.

| Incumbent’s Federal or Individual Tax ID #, FEIN (Federal) or SSN (individuals): | __________________________________ |
| --- | --- |
| State(s) – sales tax license, resale permit, employment, etc.): | __________________________________ |
| Local (if applicable): | __________________________________ |
| Current State and County location for your principal executive office: | __________________________________ |
| If there has been more than one location for the principal executive office within the past five (5) years, list each such City/County/State location: | __________________________________ __________________________________ |

#### IV. FINANCIAL RECONCILIATION CONTACT INFORMATION (indicate one)

A.   Check here if same as indicated in Item I above___________

B.   Fill in below if different from Item I above as follows:

Financial Contact Name: ______________________________________________

Title: _____________________________________________________________

Address: __________________________________________________________

City/State/Zip:  _____________________________________________________

Phone:  _____________________________ Fax:  _________________________

Email:   ________________________________

#### V. REGULATORY INFORMATION

Would you like Sprint’s Regulatory department to prepare and file all necessary FCC paperwork on your behalf?                              Yes       /           No

| If yes, please provide the following Universal Licensing System (“ULS”) information for your licenses: | If no, please provide the following information regarding who will take care of the preparation and filing of all necessary FCC paperwork on your behalf: |
| --- | --- |
| FRN (FCC Registration Number): __________________ ULS PASSWORD: _____________________________ Contact Representative for any FCC related issues: Name: _______________________________________ Phone Number: ________________________________ | Contact Name: Organization: Address: City: State/Zip: Phone Number: Email Address: |

I hereby acknowledge that all of the information provided herein is true and correct as of the date signed below.

Incumbent Signature:______________________________ Print Name: _____________________________________ Title: ___________________________________________ Date: ___________________________________________

Exhibit B

Reconciliation Documentation

B(1) Certification of Labor

Incumbent hereby certifies that the internal labor information provided under the Agreement is true and complete to the best of Incumbent's knowledge.  Incumbent further certifies that the the number of planning and reconfiguration tasks that the Incumbent performed using internal labor for each labor category on the TA-approved Cost Estimate (as that term is defined in the Agreement) (“Units”) and/or the number of internal labor hours incurred in performing planning and reconfiguration tasks for each labor category on the TA-approved Cost Estimate (“Hours”)  were for 800 MHz Reconfiguration and have been documented in accordance with the TA's policy on Incumbent Labor at http://www.800ta.org/content/PDF/policy/IncumbentLaborRatePolicy.pdf as of the date of this Agreement.  Incumbent acknowledges that the reconciliation documentation and related supporting records for the Agreement are subject to the TA’s Review Rights (as that term is defined in the Agreement).

Incumbent Name:    _______________________________________________

Signature: 	        ________________________________________________

Name:		        ________________________________________________

Title:		        ________________________________________________

Date:		        ________________________________________________

Exhibit B

Reconciliation Documentation

(B2)Time Sheet Documentation

THIS IS AN EXAMPLE DOCUMENT

THE ACTUAL DOCUMENT IS AVAILABLE FROM THE SPRINT FINANCE DEPARTMENT

Deal ID:

Deal Name:

| Name | (1)Date | (2) Schedule C Category of Work | Description of Work Performed (ties back to Schedule C) | Actual Hours Worked | (3)Rate (hourly) | Total Cost |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | TOTAL COST | $ |

.

CERTIFICATION:

Incumbent hereby certifies that the internal labor information provided under the Agreement is true and complete to the best of Incumbent's knowledge.  Incumbent further certifies that the number of planning and reconfiguration tasks that the Incumbent performed using internal labor for each labor category on the TA-approved Cost Estimate (as that term is defined in the Agreement) (“Units”) and/or the number of internal labor hours incurred in performing planning and reconfiguration tasks for each labor category on the TA-approved Cost Estimate (“Hours”)  were for 800 MHz Reconfiguration and have been documented in accordance with the TA's policy on Incumbent Labor at http://www.800ta.org/content/PDF/policy/IncumbentLaborPolicy.pdf as of the date of this Agreement.  Incumbent acknowledges that the reconciliation documentation and related supporting records for the Agreement are subject to the TA’s Review Rights (as that term is defined in the Agreement).

Incumbent Name:

Signature:________________________

Title:____________________________

Date:___________________

Notes:

(1) Separate entries for each date when labor expense was incurred must be provided on a per employee basis.  Date ranges will not be accepted.

(2) A total should be provided for each Schedule C category.  Subtotals can be provided within the page or a separate page can be used for each category/grouping.

(3) Hourly rates may not exceed the Schedule C negotiated rate for similar reconfiguration/planning activities unless accompanied by an approved change notice that explains why a higher rate was necessary to complete reconfiguration/planning.

Exhibit B

Reconciliation Documentation

(B3) Per Unit Summary Documentation

THIS IS AN EXAMPLE DOCUMENT

THE ACTUAL DOCUMENT IS AVAILABLE FROM THE NEXTEL FINANCE DEPARTMENT

Deal ID: 
Deal Name:

| (1) Schedule C Category of Work | Description of Work Performed (ties back to Schedule C) | (2) Quantified Units | (3) Rate (Per Unit) | Total Cost |
| --- | --- | --- | --- | --- |
|  |  |  |  | $ |

CERTIFICATION:

Incumbent hereby certifies that the internal labor information provided under the Agreement is true and complete to the best of Incumbent's knowledge.  Incumbent further certifies that the the number of planning and reconfiguration tasks that the Incumbent performed using internal labor for each labor category on the TA-approved Cost Estimate (as that term is defined in the Agreement) (“Units”) and/or the number of internal labor hours incurred in performing planning and reconfiguration tasks for each labor category on the TA-approved Cost Estimate (“Hours”)  were for 800 MHz Reconfiguration and have been documented in accordance with the TA's policy on Incumbent Labor at http://www.800ta.org/content/PDF/policy/IncumbentLaborPolicy.pdf as of the date of this Agreement.  Incumbent acknowledges that the reconciliation documentation and related supporting records for the Agreement are subject to the TA’s Review Rights (as that term is defined in the Agreement).

Incumbent Name:

Signature:_______________________________

Title:___________________________________

Date:___________________________________

Notes:

(1) A total should be provided for each Schedule C category.  Subtotals can be provided within the page or a separate page can be used for each category/grouping.

(2) A detailed list identifying the individual units (by serial number or other unique identifying factor) must be provided in addition to this summary document.

(3) Per unit rates may not exceed the Schedule C negotiated rate for similar reconfiguration/planning activities unless accompanied by an approved change notice that explains why a higher rate was necessary to complete reconfiguration/planning.