CITY OF RAMSEY

DEVELOPMENT CONTRACT

FOR ALPHA DEVELOPMENT AND LEGACY CHRISTIAN ACADEMY SITE PLAN

This CONTRACT dated this 		 day of ______, 2010, and is by and between the CITY OF RAMSEY, a Minnesota municipal corporation (the “CITY”) and , Columbo Limited Partnership, 2019 Westridge Court, Buffalo MN  55313, a Minnesota limited liability company, (“PERMITTEE”)

WHEREAS, the PERMITTEE is the owner of land legally described as follows:

Lot 1, Block 1, HY-10 Ramsey 2nd Addition, Anoka County, Minnesota, except that part thereof depicted as Parcel 2 on Anoka County Highway Right of Way Plat No. 74, which was conveyed to the County of Anoka by Warranty Deed dated January 25, 2010, January 28,2010, as Document No. 2012921.002

-And-

The Northeast Quarter of the Southwest Quarter, Section 20, Township 32, Range 25, Anoka County, Minnesota

-And-

Outlot A, Pine Shadows, according to the map or plat thereof on file and of record in the office of the County Recorder in and for Anoka County, Minnesota.

-And-

The Southwest Quarter of the Southeast Quarter, Section 20, Township 32, Range 25, Anoka County, Minnesota, except that part platted as Menkveld’s Pine Hills North.

-And-

That part of the Northeast Quarter of the Northwest Quarter and the Northwest Quarter of the Northeast Quarter that lies north of the Burlington Northern railway right-of-way, Section 29, Township 32, Range 25, Anoka County, Minnesota.

WHEREAS, on December 14, 2010, pursuant to Resolution No. 10-12-___, the CITY approved the final plat of the Subject Property, which plat is known as ALPHA DEVELOPMENT (the "Plat"), which approval is contingent on certain requirements, including the PERMITTEE and the CITY entering into this Contract; and:

WHEREAS, the CITY requires certain improvements to be constructed within the Plat, which improvements are defined as Stage I and Stage II Improvements in the City Code; and

WHEREAS, the PERMITTEE intends to cause its required improvements in the Plat to be constructed with financial participation by the CITY through a 429 assessment process; and

WHEREAS, the PERMITTEE desires to construct the Stage I and Stage II improvements, except for those Stage II Improvements constructed by the CITY; and

WHEREAS, no expenditure of CITY funds will be made until the relevant City Code escrow requirements have been completed by the PERMITTEE.

NOW, THEREFORE, the CITY and PERMITTEE agree as follows:

- Conditions of Approval.  The CITY hereby approves the Plat on condition that:

- The PERMITTEE provide the necessary security in accordance with the terms of this Contract pursuant to the City Code.

- Development Plans.  The PERMITTEE shall develop the Plat in accordance with the Final Plat Plans pursuant to the Final Plat Plan, Utility Plans; Sanitary Sewer and Watermain Construction; Storm Sewer and Street Construction; Grading, Erosion Control and Details; Landscape Plan and Tree Inventory; dated September 3, 2010, revised November 1, 2010, revised XXXXXXXXXX, prepared by Anderson Engineering (the “Plans”).  The Plans shall not be attached to this Contract, but are in CITY files.

- Stage I Improvements Required.  The improvements the CITY requires that the PERMITTEE construct within the Plat are as follows:

- Trunk and lateral sanitary sewer system

- Trunk and lateral water mains and appurtenances

- Stormwater management

- Street repairs and sidewalk construction

- Trail construction along Bunker Lake Blvd. to Puma St. on the North side of the road; along Puma from Bunker to Alpine on the East side of the road

- Road Construction: Extension of Bunker Lake Blvd. West to Puma, two lanes with Curb and gutter on the North side of the road, 		ft shoulder on the South side of the road until such time as two additional lanes must be built (see section )

- Natural gas line

- Telephone service

- Electric service

- Temporary and permanent erosion control

- Berms with shrubs and additional trees required for density transition purposes, as shown on the approved Landscaping Plan November 1, 2010.

(“Stage I Improvements”)

The PERMITTEE agrees to construct the Stage I Improvements according to the terms and conditions of this Contract and in accordance with the Plans.  The Plans are subject to revisions per City Staff Review Letter dated December 8, 2010.  The final construction plan for the Stage I Improvements shall be submitted to the City Engineer for review and approval prior to commencement of construction.

PERMITTEE will be obligated to construct the southern two lanes to full City standards, of Bunker Lake Blvd. upon development or platting of either Outlot D or Outlot B; and PERMITTEE will be required to construct Puma Street to full City standards upon the platting or development of Outlot A or Outlot B..

The PERMITTEE agrees to provide specifications, subject to review and approval of the City Engineer, for construction and restoration of utilities within the public right of way.  Work must be completed under traffic, be brought up to grade, and must restored to existing conditions within 24 hours.

The PERMITTEE shall be responsible for completing the rough grading and providing lot corner stakes prior to the installation of underground utilities as set forth above.

Stage I Improvement Financial Guarantee.  The PERMITTEE shall provide a financial guarantee to the CITY guaranteeing the construction of the Stage I Improvements and their timely completion.  The PERMITTEE shall be responsible for a financial guarantee in the amount of _______________________ Dollars and No Cents ($______.00), which amount is 125% of the City Engineer’s estimated cost of Stage I Improvements.  The financial guarantee shall be deposited with the CITY at the time of execution of this Contract.  Upon completion of Stage I Improvements  (including the removal of “temporary” erosion control measures as identified in the approved Grading Plan), acceptance by the CITY, supported by appropriate lien waivers, any surplus remaining balance in the CITY’s escrow account shall be promptly refunded to the PERMITTEE.

- Inspection Fees.  The PERMITTEE shall be responsible for all inspection costs incurred by the CITY related to the installation of Stage I Improvements.  The PERMITTEE shall make a cash deposit into the appropriate escrow account at the CITY, and the CITY shall have authority to draw upon these funds for the purpose of compensating for inspection services.  The amount of the deposit shall be equal to five percent (5%) of the estimated cost of the Stage I Improvements.  The PERMITTEE shall be responsible for a cash deposit in the amount of ________________ Dollars and No Cents ($______.00).  Upon completion of the Improvements to the satisfaction of the CITY, any surplus remaining balance in the CITY’s escrow account shall be promptly refunded to the PERMITTEE.

- Installation.  Stage I Improvements shall be installed in accordance with the Plans and in accordance with CITY standards, City Code and those plans and specifications which have been prepared by a registered professional engineer presented to the CITY by the PERMITTEE and approved by the City Engineer.  The PERMITTEE shall obtain all necessary permits from all agencies before proceeding with construction and the Stage I Improvements.  Within thirty (30) days after the completion of the Improvements and before the security is released, the PERMITTEE shall supply the CITY with a complete set of reproducible “As Built” plans developed by a certified engineer.

- Time of Performance.  The PERMITTEE shall install all Stage I Improvements by December 8, 2011.  The PERMITTEE may, however, request an extension of time from the CITY.  If an extension is granted, it shall be conditioned upon updating the security posted by the PERMITTEE to reflect any cost increases.

- Stage I Improvement Warranty Financial Guarantee.  In addition to the financial guarantee required by Paragraph 3 above, the PERMITTEE shall also post a Stage I Improvement maintenance guarantee with the CITY.  Said maintenance guarantee shall be deposited with the CITY at the time Stage I Improvements are accepted by the CITY and prior to release by the CITY of the financial guarantee required by Paragraph 3 above.  The amount of the maintenance guarantee shall be Ten Thousand Dollars and no cents ($10,000.00) or five percent (5%) of the cost of the Stage I Improvements (5% x $), whichever is greater.  Said maintenance guarantee shall be held by the CITY for a one (1) year period from the date of its deposit.  This financial guarantee is for the purpose of ensuring that the Stage I Improvements have been constructed in accordance with City standards and may be called upon at the CITY'S discretion during said one (1) year period if the CITY determines it necessary to repair and/or replace any of the Stage I improvements.  Said financial guarantee shall be in the form of a letter of credit, approved as to form by the CITY.  The maintenance guarantee shall be in the amount of ____Dollars and No Cents ($____.00 x 0.05= $____.00).

- Ownership of Improvements.  Upon the completion of the work and construction required to be done by this Contract, the Stage I Improvements lying within public easements shall become CITY property without further notice or action.  The PERMITTEE shall provide a one (1) year warranty for the improvements, guaranteed by a qualified contractor in writing and subject to the warranty financial guarantee listed in Item #7 of this Contract.  Such warranty shall be signed and notarized by the contractor.

- License.  The PERMITTEE hereby grants the CITY, its agents, employees, officers, and contractors, a license to enter the Plat to perform all necessary work and/or inspections, on each respective property, deemed appropriate by the CITY during installation of Stage I Improvements by the CITY.  The license shall expire after the Stage I Improvements installed pursuant to this Contract have been installed and accepted by the CITY.

- Stage II Improvements.  The Stage II Improvements which the CITY requires the PERMITTEE to construct are as follows:

- Street striping and signing

- Traffic signing

- Future through street signing

- Street lights

- Street light maintenance

- Street sweeping

- Seal coating

(“Stage II Improvements”)	Total:

- Stage II Improvements to remaining outlots.  The Stage II Improvements will be completed when the status of remaining outlots is changed by the filing of a separate plat for the outlots.

- Clean Up.  The PERMITTEE shall promptly clear from public streets and property any soil, earth, or debris resulting from the construction work on its respective lots.

- Payment for Stage II Improvements.  The PERMITTEE shall provide a three year operation and maintenance payment for boulevard street lights in the amount of ____________ Dollars and No Cents ($______.00).  The payment shall be deposited with the CITY at the time of execution of this Contract.

Required improvements will be completed when outlot status has changed by filing a separate plat.

Stage II Improvements shall be installed in accordance with the Plans and in accordance with CITY standards, CITY Code, and those plans and specifications which have been prepared by a registered professional engineer presented to the CITY by the PERMITTEE have been approved by the City Engineer.

- Street Cleaning.  After the street surfacing is installed, the PERMITTEE shall clear any soil, earth, or debris from the streets resulting from any construction within the Plat by each of them.  From time to time, the CITY may remove accumulations of soil, earth, and debris from the streets resulting from the construction of the plat.  It shall be the PERMITTEE’s responsibility to pay the costs associated with this necessary street cleaning.  Invoices from the CITY to the PERMITTEE for such costs shall be paid within fifteen (15) days of the date of the invoice.

- Default.  In the event of default by the PERMITTEE as to any of the work to be performed by it hereunder, the CITY may, at its option, perform the work and the PERMITTEE shall promptly reimburse the CITY for any reasonable expense incurred by the CITY, provided the PERMITTEE is first given written notice of the work in default, not less than 48 hours in advance.  This Contract is a license for the CITY to act, and it shall not be necessary for the CITY to seek a Court Order for permission to enter the Subject Property.  When the CITY does any such work, the CITY may, in addition to its other remedies, assess the cost in whole or in part to the benefitted property.  The PERMITTEE grants the CITY approval to seek reimbursement from any of the PERMITTEE’s escrows held by the CITY.

- Miscellaneous.

- Invalidity of Any Section.  If any portion, section, subsection, sentence, clause, paragraphs or phrase of this Contract is for any reason invalid, such decision shall not affect the validity of the remaining portion of this Contract.

- Written Amendments Only.  The action or inaction of the CITY shall not constitute a waiver or amendment to the provisions of this Contract.  To be binding, amendments or waivers shall be in writing, signed by the parties and approved by written resolution of the City Council.  The CITY’s failure to promptly take legal action to enforce this Contract shall not be a waiver or release.

- Compliance with Laws and Regulations. The PERMITTEE represents to CITY that the Plat complies with all CITY, County, metropolitan, State, and Federal laws and regulations, including but not limited to: subdivision ordinances, zoning ordinances and environmental regulations.  If the CITY determines that the Plat does not comply, the CITY may, at its option, refuse to allow any construction or development work in the Plat until the PERMITTEE does comply.  Upon the CITY’s demand, the PERMITTEE shall cease work until there is compliance.

- This Contract shall run with the land and shall be recorded against the title to the Plat by the PERMITTEE.  After the PERMITTEE have completed the work required of it under this Contract, at each of their requests the CITY will execute and deliver a release of this Contract.

- Mailbox Locations.  The PERMITTEE agree that the placement of mailboxes along public streets is subject to the approval by the CITY.  Utility locates will be necessary.

- Boulevard and Area Restoration.   The PERMITTEE shall be responsible for the cost of establishing seed in all boulevards within thirty (30) days of the completion of the street improvements, and restoring all other areas disturbed by the development grading operation in accordance with the approved Grading and Erosion Control plan.  The PERMITTEE shall be responsible for the cost of cleaning any soil, earth, or debris from the wetlands within and adjacent to this Plat resulting from grading performed in the development.

- Construction, Hours and Entrance Signs.  The CITY restricts construction and delivery hours to Monday through Saturday 7:00 a.m. to 10:00 p.m.  The PERMITTEE is required to provide a sign at each entrance point stating delivery and construction operation hours.  Said signs are not to exceed eighty (80) square feet in size and must be clearly visible at all times during the construction period.

- Constructing Site Maintenance.  The PERMITTEE shall adhere to all CITY ordinances relating to, but not limited to, dumping of garbage, site development, construction debris, open burning, etc.

- Estimated Cost.  It is understood and agreed that cost amounts set forth in this Contract as to Stage I and Stage II Improvements, unless qualified as fixed amounts, are estimated.  The PERMITTEE agree to pay the entire cost of said improvements including interest, engineering and legal fees related thereto.

- Plat Approval Expenses.  The PERMITTEE agrees that it will pay to CITY all CITY expenses incurred in the approval of the Plat, including, but not limited to, administration expenses, engineering and legal fees.  Said expenses incurred after recording of the Final Plat shall also be paid within said fifteen (15) day billing period.  Failure to pay the CITY’S expenses within the fifteen (15) day billing period will permit the CITY to draw upon any of the escrows required by this contract for payment.

- Reimbursement to the CITY.  The PERMITTEE agrees to reimburse the CITY for all costs incurred by the CITY in defense or enforcement of this Contract, or any portion thereof, including court costs and reasonable engineering and attorney’s fees.

- Marketable Title.  Prior to recording of the Final Plat, the PERMITTEE shall provide the CITY with proof of marketable title to the Plat either through a currently certified abstract, registered property abstract or title insurance.

- Certificate of Occupancy.  The term “Certificate of Occupancy” as used in this Contract shall be defined as a document issued by the CITY’S Building Official, which authorizes the structure to be used for its intended purposes.

- Proof of Authority.  The CITY requires the PERMITTEE to provide proof of authority by their respective governing boards to execute this Contract.  This proof of authority may be satisfied by providing the CITY with a certified copy of the minutes of the governing board of each entity which grants such authority.

- Recording of This Contract.  The PERMITTEE shall record this Contract in the office of the Anoka County Recorder.  The PERMITTEE agree that the terms and provisions of this Contract shall run with the land and shall bind the parties.

- Violation of This Contract.  If the PERMITTEE fail to perform any of the terms of this Contract in the manner required by the CITY, the CITY shall be entitled to recover, from the defaultee, or the issuer of their financial guarantee, the full amount of any and all financial guarantees.  Breach of any of the terms of this Development Contract by the PERMITTEE shall also be grounds for denial of Building Permits.

- Contract Binding On Successors and Assigns.  This Development Contract shall be binding upon the parties, and their successors and assigns.

- Requirements for Building and Occupancy Permits.

  - No building permit for any lot in the Plat shall be issued until: (a) a Class 5 driving surface is installed to within 300 feet of the structure; (b) a Certificate of Survey, including that survey information required by the CITY has been supplied to the CITY Building Official; c.) all the financial guarantees required by the CITY have been satisfied; d.) a Permit from the Lower Rum River Watershed Management Organization has been obtained; (e) a Permit from Anoka County Soil Conservation District has been obtained (if necessary); and (f) this Development Contract has been signed and received by the CITY.  A footings and foundation permit for the structure has been released due to prior action of the Ramsey City Council.

  - No occupancy permit for any lot in the Plat shall be issued until: (a) vehicular access to the lot is provided, including the installation of at least one layer of bituminous surfacing; (b) all utilities are in place, operational and accepted by the CITY; (c) for lots that have a slope of less than 2%, a certificate of grading, prepared by a licensed (State of Minnesota) professional land surveyor, must be provided to the CITY documenting that the flattest grade on this lot is 1% or greater; and (d) boulevard sod and landscape tree, or escrow for same, have been provided.

- Park Dedication.  The Plat is located in the CITY’s Greenland Hills District.  The current park dedication requirement is $4,738 per commercial acre.  At the City Council Meeting October 26, 2010, the Council accepted the recommendation of the Park Commission of a 4.175 acre Outlot.   The PERMITTEE shall convey a 4.175 acre outlot as shown on the Final Plat dated _________ prepared by ____________ as part of the platting process to be conveyed to the CITY, at time of platting at Anoka County.  Should the PERMITTEE elect not to plat the outlot, the rate in effect at the time of execution of this Contract will be collected.

- Trail Development Fees.  The current trail development fee is $1,090 per commercial acre.  The amount due on the Plat is Seventy Thousand Forty Three Dollars and No Cents ($1,090.00 x 64.26 acres = $70,043.00).  The acreage is based on a net developable acreage amount instead of a gross acreage amount.  The PERMITTEE shall pay all fees before release of the plat for recording at the County Recorder’s Office.  The rate in effect at the time of execution of this Contract will be collected.  The final amount collected will be dependent upon credits available based on the final construction costs determined through the assessment project request.

- Water and Sanitary Sewer Connection (Trunk) Fees.  The current water connection fee is $8,337 per acre.  The current sanitary sewer connection fee is $3,824 per commercial acre. Based on the net acreage amount of 64.26 acres: The total amount due on the 64.26 acre Plat is Seven Hundred Eighty One Thousand Four Hundred and Sixty Six Dollars and No Cents ([$8,337.00 x 64.26 acres] + [$3,824.00 x 64.26 acres] = $781,466.00).  The PERMITTEE shall pay these fees before the release of the plat for recording at County Recorder’s Office.  The rate in effect at the time of execution of this Contract will be collected.  The final amount collected will be dependent upon credits available based on the final construction costs determined through the assessment project request.

- Water and Sanitary Sewer Lateral Fees.  Since the PERMITTEE is responsible for extending lateral services to the Subject Property, the Subject Property is not subject to standard sanitary sewer and water lateral fees.

- Stormwater Management Fee.  The current stormwater management fee is $4,465 per commercial acre.  The amount due on the Plat is Three Hundred Eighty Five Thousand Nine Hundred Ten Dollars and No Cents ($4,465.00 x 56 acres = $250,040.00). The acreage is based on a permeable surface calculation instead of a gross acreage calculation. The PERMITTEE shall pay all fees before release of the plat for recording at Anoka County.  The rate in effect at the time of execution of the Contract will be collected.  The final amount collected will be dependent upon credits available based on the final construction costs determined through the assessment project request.

- Future Development Fees.  The PERMITTEE agrees none of the above fees are being collected for any of the outlots and therefore said outlots are subject to similar fees at a future date when it subdivides for development.

- Trail Construction.  The PERMITTEE shall construct and pave, in accordance with CITY standards, a four (4) foot wide concrete sidewalk with pedestrian ramps in locations prescribed by the CITY as shown on the Plans and as amended by CITY Staff Review, Consistent with current ADA standards.

- Easements.  The PERMITTEE shall be responsible for drafting and recording easements for all trails and sidewalks on private property.  Said easements shall be executed prior to the CITY releasing the Plat for recording and must be recorded at the same time as the Plat.

- Maintenance Agreement.  The PERMITTEE shall enter into a maintenance agreement for all off-site improvements including, but not limited to, landscaping as well as for construction of on-site stormwater management systems including, but not limited to, stormceptors and rain gardens.  This Contract shall be executed prior to the CITY releasing the Plat for recording and must be recorded at the same time as the Plat.  The PERMITTEE agrees that no Building Permit will be issued until this agreement is executed.

- Notices.  Required notices shall be in writing, and shall be either hand delivered to the Parties, its employees or agents, or mailed to them by certified or registered mail at the following address:

Columbo Limited Partnership

2019 Westridge Court

Buffalo, MN  55313

City Administrator

City of Ramsey

7550 Sunwood Dr NW

Ramsey, MN   55303

City of Ramsey

By:______________________________

Its Mayor

By:______________________________

Its City Clerk

PSD, LLC

By:______________________________

Its:______________________________

STATE OF MINNESOTA		)

)ss.

COUNTY OF ANOKA		)

On this______________ day of_______________ 2010, before me a Notary Public within and for said County, personally appeared Bob Ramsey and JoAnn M. Thieling, to me personally known, who each by me dually sworn, each did say that they are respectively the Mayor and the City Clerk of Ramsey, the municipal corporation named in the foregoing instrument, and that the seal affixed to said instrument was signed and sealed in behalf of said municipality by authority of its City Council and said Mayor and City Clerk acknowledged said instrument to be the free act and deed of said municipal corporation

________________________________

Notary Public

STATE OF MINNESOTA		)

)ss.

COUNTY OF _______________	)

The foregoing instrument was acknowledged before me this _______ day of ____________ , 2010,

by, __________________, the ___________________ of Columbo Limited Partnership organized under the laws of the State of Minnesota, on behalf of the limited liability company.

________________________________									Notary Public

| This Document Drafted By: City of Ramsey 7550 Sunwood Dr NW Ramsey, MN 55303 | This Document Reviewed By: Randall and Goodrich 2140 4th Avenue Anoka, MN 55303 |
| --- | --- |